[UAT FULL] MAIA Master UAT Checklist (Pre-Trim)

description: Comprehensive UAT superset covering all MAIA modules. AI trims this to a client-specific UAT using the confirmed narrative + tech brief before Day 3 UAT.

owner: [Your Name]

status: draft

last_reviewed: YYYY-MM-DD

client: [Client Name]

uat_round: [1]

# MAIA User Acceptance Test (UAT) — [Client Name]

[Month Year] · Round [1]

## How This Document Is Used

This is the master UAT superset. It covers every MAIA feature and workflow across all modules. For each client, the AI trims this document down to a client-specific UAT based on:

The confirmed client narrative (what workflows they actually use)

The tech brief (what modules are in scope, what integrations are connected)

The permission matrix (what roles the client has)

Applicability tags at the start of each test make the trimming deterministic:

| Tag | Meaning |
| --- | --- |
| [CORE] | Always included — every MAIA client runs this |
| [MODULE: <name>] | Include only if the named module is in scope |
| [INTEGRATION: <name>] | Include only if the named integration is connected |
| [ROLE: <name>] | Include only if the client has this role |
| [CONDITIONAL: <condition>] | Include only if the condition holds (e.g., "client uses in-house logistics") |

If all tags on a test evaluate to true for this client, the test is kept. Otherwise it is removed.

## Before You Start

UAT Period: [Start Date] – [End Date]

Sign-Off Deadline: [Date]

Go-Live (Core MAIA): [Date]

### UAT Timeline

| Date | Milestone | Who |
| --- | --- | --- |
| [Date] | UAT starts — work through all test groups | [Client] team |
| [Date] | WhatsApp chatbot setup begins (if deferred) | MAIA team |
| [Date] | All tests completed and signed off | [Client] team |
| [Date] | Go-live — core MAIA | All |
| Post-go-live | [Any Phase 2 items] | TBD |

Scope note: [Describe what is and is not included in this UAT round.]

Web App: [Web App URL]

Chatbot (during UAT): Telegram — [Bot Name / Handle]

Chatbot (after go-live): WhatsApp (same features — WhatsApp setup in progress)

## Your Login Details

| Name | Email (Username) | Password | Role |
| --- | --- | --- | --- |
| [Name] | [email@client.com] | [password] | [Role] |
| [Name] | [email@client.com] | [password] | [Role] |
| [Name] | [email@client.com] | [password] | [Role] |

Add or remove rows to match the number of test users.

## How to Use This Document

Work through each test in order — some tests use data created in earlier steps.

For each step, do what is described and check that what you see matches the "What you should see" column.

After each test, tick your result and write any notes in the feedback box.

If something does not work as expected, mark it Fail and describe what happened.

If you are unsure or something is not loading, mark it Issue and contact your MAIA PM.

Sign off at the end when you are done.

Result options:

✅ Pass — Everything worked as described

❌ Fail — Something did not work correctly

⚠️ Issue — Could not complete the test (e.g., button missing, page not loading)

## Setup Checklist (For MAIA team to complete before UAT starts)

All user accounts created with correct role assignments; login details filled in above

Customer records loaded (at least 3 test customers with name, full address, and phone number)

Product catalogue loaded (at least 5 products with descriptions, UOM, and pricing)

Minimum selling prices configured per product

Price list configured (standard + any channel/tier lists applicable to client)

Customer-specific pricing configured for at least 1 test customer (if applicable)

Stock quantities loaded: at least 1 product at zero stock, 1 at low-stock level, 1 fully stocked

Low-stock threshold configured per item

Safety stock / reorder level configured per item

Delivery delay reminder threshold configured

Warehouse tree configured per client's physical structure

Tax classes and rates configured

Document numbering series configured (Quotation, SO, INV, DN, etc.)

Company branding applied (logo, colours) to PDF templates

WhatsApp Business API connected — OR Telegram bot configured for UAT fallback

Test customer has at least 1 overdue invoice (for delivery delay and ageing tests)

At least 1 product flagged as Poison / regulated (if applicable)

Credit limit configured for at least 1 test customer

At least 1 test customer with outstanding invoices (for payment tests)

# Tests

## Group 1 — Master Data Management

Who tests this: Admin, Catalog Manager, Finance

### Test 1.1 — Create and Edit a Customer [CORE]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Log in as Admin or Sales Manager. Navigate to Customers. Click Create New. | Customer creation form appears. |
| 2 | Fill in: customer type (Individual / Company), name, contact, at least one address, tax ID (if Company). Save. | Customer is saved. Customer ID is generated. |
| 3 | Open the new customer and edit the contact number. Save. | Change is saved. Activity log shows the edit with timestamp and user. |
| 4 | Try to create a second customer with the same email or registration number. | Duplicate detection warning appears. Save is blocked. |
| 5 | Archive the customer. | Customer is hidden from active listings. Historical links preserved. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 1.2 — Create and Edit an Item [CORE]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Log in as Catalog Manager. Navigate to Items. Click Create New. | Item creation form appears. |
| 2 | Fill in: SKU, name, UOM, category, tax class, standard sell price, min sell price, max sell price. Save. | Item is saved and appears in item listing. |
| 3 | Upload at least one product image. | Image preview appears on the item record. |
| 4 | Try to save an item with Min Sell > Standard Sell. | Validation error: price integrity rule violated. |
| 5 | Edit the item's reorder level and safety stock. Save. | Changes saved. Stock settings visible on item. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 1.3 — Volume-Based Pricing [MODULE: volume-pricing]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Open an item. Configure tiered pricing: e.g., 1–9 units = RM10, 10–49 units = RM9, 50+ units = RM8. | Tiers saved. |
| 2 | Create a Quotation with quantity 5 of that item. | Unit price shows RM10. |
| 3 | Change quantity to 20. | Unit price automatically updates to RM9. |
| 4 | Change quantity to 100. | Unit price automatically updates to RM8. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 1.4 — Customer-Specific Pricing [MODULE: customer-specific-pricing]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Configure a special price for Item X when sold to Customer A. | Customer-specific price saved. |
| 2 | Create a Quotation for Customer A with Item X. | Unit price reflects the customer-specific price, not the standard. |
| 3 | Create a Quotation for Customer B (no special price) with Item X. | Unit price reflects the standard price. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 1.5 — Credit Limit Setup and Enforcement [CORE]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Log in as Finance. Open a customer. Set a credit limit of RM5,000. Save. | Credit limit saved. Notification sent to Account Manager (check notifications area). |
| 2 | Create a Sales Invoice for RM4,000 for that customer. Submit. | Invoice submitted. Outstanding = RM4,000. |
| 3 | Attempt to create a new Sales Invoice for RM2,000 (would bring outstanding to RM6,000 > RM5,000 limit). | Credit limit breach warning appears. Submission blocked or requires Finance override. |
| 4 | Record a payment against the first invoice to reduce outstanding. | New invoice submission now allowed. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 1.6 — Bundle / Kit Item [MODULE: bundles]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Create a Bundle item. Add 2 component SKUs with quantities. Choose pricing mode (Bundle priced or Sum of components). | Bundle saved with components. |
| 2 | Create a Sales Order for the bundle (quantity 1). | Order accepts the bundle. Stock shown reflects component availability. |
| 3 | Submit the Delivery Note for the bundle. | Component stock is deducted according to bundle rules. Stock Ledger shows the deduction per component. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 1.7 — Merge Duplicate Customers [CONDITIONAL: client has duplicate customer records]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Log in as Admin. Identify two duplicate customer records. Initiate merge. | Merge screen shows both records side-by-side. |
| 2 | Select the survivor record. Confirm merge with approval. | Customers merged. All linked documents now reference the surviving record. Audit trail logs the merge. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

## Group 2 — Chatbot: Sending Orders

Who tests this: Sales team, Customers (B2C)

### Test 2.1 — Send an Order by Text Message [CORE]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Open the chatbot. Send a text message with items and quantities, e.g., "Please send 5 units of [SKU] to [Customer Name]." | Chatbot acknowledges receipt and starts processing. |
| 2 | Wait for the chatbot to extract the order. | Chatbot replies with extracted order details: customer, items, quantities. Asks for confirmation. |
| 3 | Confirm the order. | A Customer Purchase Order (CPO) is created. Chatbot confirms the CPO ID. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 2.2 — Send an Order by Voice Note [MODULE: voice-intake]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Send a voice note via chatbot describing the order (customer, items, quantities). | Chatbot transcribes the voice note. |
| 2 | Chatbot extracts the order details. | Extracted order shown for confirmation. |
| 3 | Confirm the order. | CPO is created. Chatbot confirms. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 2.3 — Send an Order by Photo (PO) [CORE]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Take a photo of a paper PO or screenshot of a PO. Send via chatbot. | Chatbot acknowledges and begins OCR extraction. |
| 2 | Wait for extraction. | Chatbot shows extracted details: customer, items, quantities, PO number. |
| 3 | Confirm details. | CPO is created. ⚠️ Review extracted details in web app and convert to SO (Test 4.1). |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 2.4 — Send an Order by PDF [CORE]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Send a PDF of a PO via chatbot. | Chatbot acknowledges and begins extraction. |
| 2 | Wait for extraction. | Extracted order details shown for confirmation. |
| 3 | Confirm details. | CPO is created. ⚠️ Review in web app and convert to SO. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 2.5 — Pricing and Stock Check During Order Intake [CORE]

Continue from Test 2.1, 2.3, or 2.4.

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | After the chatbot shows the extracted order, proceed to the pricing step. | Chatbot asks you to confirm or enter the price for each item. |
| 2 | Enter a price above the minimum selling price for one item. | Price accepted. No warning shown. |
| 3 | Enter a price below the minimum selling price for another item. | Chatbot shows warning or blocks — minimum price not met. |
| 4 | Correct the price to be at or above the minimum. | Price accepted. Continue. |
| 5 | Check the stock quantity shown for a product. | Available stock quantity is displayed next to the product. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 2.6 — Credit Limit Warning at Order Intake [CORE]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Send an order via chatbot for a customer whose outstanding + new order would exceed credit limit. | Chatbot surfaces a credit limit warning, notifies Finance/Sales. Order may be held pending approval per client config. |
| 2 | Send an order for a customer well within credit limit. | No warning. Order proceeds normally. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

## Group 3 — Chatbot: Customer Inquiries

Who tests this: Customers (B2B/B2C) via chatbot

### Test 3.1 — Order Status Check via Chatbot [CORE]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Ask the chatbot: "What is the status of my last order?" or "Status of SO-XXXX". | Chatbot returns the current status (Draft / TO BILL / Delivered / Paid) and linked documents. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 3.2 — Outstanding Balance Check via Chatbot [CORE]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Ask: "What is my outstanding balance?" | Chatbot returns outstanding amount and lists unpaid invoices with due dates. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 3.3 — Stock / Price Inquiry via Chatbot [CORE]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Ask: "Do you have [SKU] in stock?" | Chatbot returns current available stock quantity. |
| 2 | Ask: "What is the price of [SKU]?" | Chatbot returns the standard or customer-specific price (based on identity). |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 3.4 — Request Invoice / Document Copy via Chatbot [CORE]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Ask: "Send me the invoice for SO-XXXX." | Chatbot returns a download link or attaches the invoice PDF. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 3.5 — Upload Payment Proof via Chatbot [CORE]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | As a customer, send a photo/screenshot of bank transfer via chatbot, referencing an invoice. | Chatbot acknowledges. A draft Payment Receipt is created in MAIA for Finance verification. |
| 2 | Log in as Finance. Find the draft payment. | Draft payment visible with uploaded proof attached. |
| 3 | Finance verifies and submits the payment. | Payment submitted. Invoice status updates to Paid or Partly Paid. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 3.6 — Request Return via Chatbot [CONDITIONAL: client supports customer returns]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | As a customer, ask chatbot to initiate a return: "I'd like to return 2 units from DN-XXXX." | Chatbot confirms, creates a draft Return Note in MAIA. |
| 2 | Log in as Warehouse. Find the draft Return Note. | Draft RN visible, linked to the source DN. Pending inspection. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

## Group 4 — Web App: Sales Documents

Who tests this: Sales, Logistics, Finance

### Test 4.1 — Generate Full Document Flow (Quotation → SO → Proforma → Invoice) [CORE]

Continue from the CPO created in Group 2. Coordinate across roles.

| Step | Who | What to do | What you should see |
| --- | --- | --- | --- |
| 1 | [Sales Role] | Log in to web app. Generate a Quotation and submit. | Quotation created and submitted. Status: OPEN. |
| 2 | [Logistics Role] or [Finance Role] | Open the Quotation and convert to Sales Order. | Quotation status → ORDERED. New SO created with status TO BILL. |
| 3 | [Logistics Role] or [Finance Role] | From the SO, generate a Proforma Invoice. | Proforma Invoice created with its own reference number. Details match SO. |
| 4 | [Finance Role] | From the SO, generate final Invoice and submit. | Invoice created and submitted. Status: UNPAID. |
| 5 | Any user | Download each document as PDF. | All PDFs download successfully. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 4.2 — Duplicate Order is Blocked [CORE]

Note: Duplicate check triggers when an existing order with the same PO number is in TO BILL (submitted) status. Draft orders are not checked.

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Send a customer order via chatbot with PO Number "PO-001". | Order received. CPO created, converted to SO. |
| 2 | Submit the SO to reach TO BILL status. | SO status: TO BILL. |
| 3 | Send the same order again: same customer, same PO Number "PO-001". | Warning appears — this order already exists. Duplicate blocked. |
| 4 | Send a new order for same customer with different PO Number "PO-002". | Order accepted. New CPO and SO created. No warning. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 4.3 — Manage Sales Orders on the Web App [CORE]

Note: [Sales Role] has view-only access to SO. SO creation and editing is done by [Logistics Role] or [Finance Role].

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Log in as [Logistics Role] or [Finance Role]. | Dashboard visible. |
| 2 | Create a new SO directly from the web app (not chatbot). | Form appears. Fill customer/product details. SO saved with status Draft. |
| 3 | Open an existing SO and change a quantity. | Change saved. Updated quantity shown. |
| 4 | Submit the SO. | Status → TO BILL. Order is locked. |
| 5 | Log out. Log in as [Sales Role]. Try to edit or create an SO. | 🚫 [Sales Role] cannot create or edit SO — view only. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 4.4 — Create Credit Note and Debit Note [CORE]

Use an existing Invoice from Test 4.1.

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Open an existing submitted Invoice. | Invoice record visible. |
| 2 | Click Create Credit Note. | Credit Note creation screen appears. |
| 3 | Fill amount, adjust items, confirm. | Credit Note created. References the original Invoice with the credited amount. |
| 4 | From the same or another Invoice, click Create Debit Note. | Debit Note creation screen appears. |
| 5 | Fill amount, adjust items, confirm. | Debit Note created. References the original Invoice with the debited amount. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 4.5 — Tax Computation and Discounts [CORE]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Create a Quotation with a taxable item and a zero-rated item. | Tax column shows correct rate per line; subtotals correct. |
| 2 | Apply a line-level discount (e.g., 10%). | Line total reflects discount. Tax recalculated on discounted value. |
| 3 | Apply a document-level discount in addition. | Grand total reflects both discounts. Tax recalculated correctly. |
| 4 | Submit and export PDF. | PDF shows all line totals, discounts, tax breakdowns, and grand total. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 4.6 — Item Charges (Freight, Handling, Other) [CONDITIONAL: client uses item charges]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | On a Sales Invoice, add a freight charge of RM50 and a handling fee of RM20. | Charges appear as additional lines. |
| 2 | Submit the invoice. | Grand total includes the charges. PDF shows them as separate lines. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 4.7 — Export Invoice / Credit Note / Debit Note as CSV [ROLE: Finance]

Finance exports documents from MAIA as CSV for eInvoice creation in accounting system.

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Log in as Finance. Open Invoice listing. | Invoice listing visible. |
| 2 | Click export → CSV. | CSV file downloads. |
| 3 | Open CSV. | File contains invoice details — customer, line items, quantities, prices. |
| 4 | Repeat for Credit Note and Debit Note. | CSVs downloaded with correct details. |

⚠️ Note: CSV is used by Finance to create eInvoice records in the accounting system. eInvoices are not generated inside MAIA.

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

## Group 5 — Web App: Logistics & Delivery

Who tests this: Logistics team

### Test 5.1 — Full Delivery Flow (SO → Pick List → DN → Mark Delivered) [CORE]

Note: Check the client's Role Permission Matrix — only certain roles can submit Pick Lists and DNs.

| Step | Who | What to do | What you should see |
| --- | --- | --- | --- |
| 1 | [Logistics Role] | Open a submitted SO (TO BILL). Create a Pick List. | Pick List draft created with items from SO. |
| 2 | [Pick List submitter] | Submit the Pick List. | Pick List submitted. |
| 3 | [Logistics Role] | Create a Delivery Note from the SO. | DN draft created with items. |
| 4 | [DN submitter] | Submit the DN. | DN status → In Transit. Stock deducted from source warehouse (verify in Stock Ledger). |
| 5 | [Logistics / Driver] | Mark DN as Delivered. Upload POD (photo/signature). | DN status → Delivered. POD file attached. Customer receives dispatch/delivery notification (if enabled). |
| 6 | Verify | Check linked SO. | SO per_delivered = 100%. SO ready for invoicing. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 5.2 — Partial Delivery [CORE]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Open an SO with quantity 10 of an item. Create a DN for quantity 6 only. | DN created for 6 units. |
| 2 | Submit and mark DN delivered. | SO per_delivered = 60%. Remaining 4 units in "To Deliver". |
| 3 | Create a second DN for the remaining 4 units. | Second DN auto-pulls the balance. |
| 4 | Submit and deliver. | SO per_delivered = 100%. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 5.3 — Create Delivery Trip with Multiple Stops [CONDITIONAL: client uses in-house logistics]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Log in as Logistics. Create a Delivery Trip. Assign driver, vehicle, date. | Trip created in Draft. |
| 2 | Add 3 Delivery Notes to the trip. | 3 Delivery Stops auto-created, one per DN. |
| 3 | Drag to reorder stop sequence. | Sequence updated. |
| 4 | Mark trip as Loaded. | Trip status → Out for Delivery. Checklist locked. |
| 5 | At each stop, driver marks Delivered and uploads POD. | Stop status → Delivered. Linked DN auto-updates. |
| 6 | After all stops complete, trip auto-closes. | Trip status → Completed. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 5.4 — COD Collection at Stop [CONDITIONAL: client accepts COD]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | On a trip with a COD stop, driver marks Delivered and records cash amount collected. | COD recorded on the stop. POP (proof of payment) uploaded. |
| 2 | Trip summary shows COD collected vs expected. | Discrepancies flagged. Finance notified for reconciliation. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 5.5 — Create Return Note (Partial) [CORE]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Open a submitted DN with quantity 10. Click Create Return Note. | RN draft created linked to the DN. |
| 2 | Enter return quantity 3. Set reason (e.g., Damaged). Attach photo. | RN saved. |
| 3 | Mark RN as Received, then Inspected → Accepted. | Stock restored to warehouse (check Stock Ledger). |
| 4 | Verify linked Credit Note is triggered (if configured). | Credit Note draft created for the returned value. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 5.6 — Return Note: Exceed Quantity Blocked [CORE]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | From a DN with quantity 10, attempt to create an RN for quantity 15. | Validation blocks submission — return quantity cannot exceed delivered quantity. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 5.7 — Deliver via 3rd Party Shipment [INTEGRATION: 3pl]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | On a DN, create an Outbound Shipment. Enter courier, tracking number, dispatch time. | Shipment linked to DN. |
| 2 | Mark Shipment as Delivered. | DN auto-updates to Delivered. Tracking number visible on DN. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 5.8 — Mark Delivery as External (Delivered Outside System) [CONDITIONAL: client uses external/walk-in deliveries]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | On a DN, choose "Mark as Delivered (External)". Upload POD, enter reason (e.g., "Walk-in pickup"). | DN marked Delivered. POD retained. User, timestamp, and reason logged. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

## Group 6 — Web App: Stock & Warehouse

Who tests this: Warehouse team, Inventory Manager

### Test 6.1 — View Stock Levels by Warehouse [CORE]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Log in as Warehouse/Inventory Manager. Navigate to Warehouse Tree. | Warehouse hierarchy visible. |
| 2 | Select a warehouse. | Stock quantities, occupancy, and sub-level totals displayed. |
| 3 | Filter by SKU. | Filtered view shown for that SKU across selected warehouse. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 6.2 — View Stock Levels by SKU (All Warehouses) [CORE]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Open an item. View stock tab. | Shows Actual Qty, Reserved, Incoming, Projected, Available across all warehouses. |
| 2 | Verify numbers reconcile: Projected = Actual − Reserved + Incoming. | Math correct. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 6.3 — Stock Transfer Between Warehouses [CONDITIONAL: client has multiple warehouses]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Create a Material Transfer from Warehouse A to Warehouse B, quantity 20 of an item. | Transfer saved as Draft. |
| 2 | Submit the transfer. | Stock deducted from A, added to B. Stock Ledger shows both entries. Valuation unchanged unless rule differs. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 6.4 — Stock Reconciliation (By Warehouse) [CORE]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Initiate Stock Reconciliation for a warehouse. System lists all SKUs with system-recorded quantities. | SKU list with current quantities. |
| 2 | For one SKU, enter a different physical count. Provide reason (e.g., "Count correction"). | Variance calculated. |
| 3 | Submit. | Adjustment entry posted to Stock Ledger. Stock aligned to physical count. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 6.5 — Stock Reservation Entry [MODULE: stock-reservation]

| Step | Who | What to do | What you should see |
| --- | --- | --- | --- |
| 1 | [Logistics] | Create a Stock Reservation Entry for an SO, reserving qty from a specific warehouse. | Reservation saved as Draft. |
| 2 | [Finance or Admin] | Submit the reservation. | Reserved Qty increases. Available Qty decreases. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 6.6 — View and Export Stock Ledger [CORE]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Open Stock Ledger. Filter by Warehouse, Date Range, Voucher Type. | Filtered ledger entries shown. |
| 2 | Export to CSV. | File downloaded with all columns: date, voucher, item, warehouse, in/out qty, balance, valuation rate. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 6.7 — Stock Alerts (Out of Stock, Low Stock, Near Expiry) [CORE]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Log in as Logistics. Check notifications. | Notifications visible. |
| 2 | Look for product at zero stock. | Out-of-Stock alert shown. |
| 3 | Look for product below safety stock level. | Low-Stock alert shown. |
| 4 | Look for batch nearing expiry. | Near-Expiry alert shown (if batch tracking enabled). |
| 5 | Confirm alert shows product name and current qty. | Details correct. |
| 6 | Log out. Log in as [Sales Role]. Check same alerts. | Both Out-of-Stock and Low-Stock alerts visible to Sales. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

## Group 7 — Web App: Payments & Finance

Who tests this: Finance, Admin

### Test 7.1 — Create Payment Receipt Linked to Single Invoice [CORE]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Log in as Finance. Create Payment Receipt. Select customer. Enter full invoice amount. | Unpaid invoices for customer appear. |
| 2 | Link to one invoice. Enter mode (Bank Transfer), reference, attach proof. | Allocation set. |
| 3 | Submit. | Receipt submitted. Invoice status → Paid. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 7.2 — Multi-Invoice FIFO Allocation [CORE]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Customer has 3 unpaid invoices (oldest to newest). Create Payment Receipt for amount covering the first two plus partial third. | System auto-allocates FIFO: Invoice 1 fully, Invoice 2 fully, Invoice 3 partially. |
| 2 | Submit. | Invoices 1 & 2 → Paid. Invoice 3 → Partly Paid. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 7.3 — Advance Payment (Unallocated) [CORE]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Create a Payment Receipt for an amount greater than total outstanding for a customer. | Excess shown as unallocated/advance balance. |
| 2 | Submit. | Advance balance visible on customer record. |
| 3 | Create a new Invoice for that customer. | System offers to apply advance balance. Invoice is reduced accordingly. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 7.4 — Manual Reallocation of Payment [CORE]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Create a Payment Receipt. System suggests FIFO allocation. Override manually to allocate to a later invoice first. | Manual allocation saved. |
| 2 | Submit. | Allocated invoice status updates per manual allocation. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 7.5 — Payment Voucher (Outgoing) [CONDITIONAL: client uses outgoing payments/refunds]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Create a Payment Voucher for a supplier or customer refund. Enter amount, mode, reference, proof. | Voucher draft saved. |
| 2 | Link to a Purchase Invoice or Credit Note. | Linkage applied. |
| 3 | Submit. | Voucher submitted. Linked document updates (e.g., Purchase Invoice → Paid). |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 7.6 — Refund via Credit Note + Payment Voucher [CONDITIONAL: client processes refunds]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Identify an overpayment (customer paid RM200 more than invoice total). | Excess visible on customer record. |
| 2 | Create a Credit Note for the overpayment. | CN saved. |
| 3 | Create a linked Payment Voucher for the refund. Attach proof of transfer. | Voucher submitted. Customer balance adjusted. Accounting sync triggered. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 7.7 — Unreconcile / Cancel Submitted Payment [ROLE: Finance]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Open a submitted Payment Receipt. Click Unreconcile. | Allocation reversed. Invoice returns to Unpaid. |
| 2 | Click Cancel Payment. Enter reason. | Payment cancelled. Audit trail updated. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

## Group 8 — Notifications, Digests & Dashboards

Who tests this: All roles (each tests their own persona)

### Test 8.1 — Delivery Delay Reminder [CORE]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Log in as Logistics. Find an Invoice with no DN created yet, open for more than the allowed number of days. | Invoice identified. |
| 2 | Check the daily digest or notification area. | Delivery delay alert shown — flagging no DN created. |

⚠️ Note: If you cannot find an overdue invoice to test this, contact your MAIA PM to set one up.

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 8.2 — Credit Limit Breach Alert [CORE]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Attempt to submit an order/invoice that pushes a customer over credit limit. | Alert sent to Finance + Account Manager. Visible in notifications. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 8.3 — Daily Digest Delivery (Role-Specific) [CORE]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Log in as Sales. Check daily digest (in-app / email). | Sales-specific digest shows: new orders, pending quotations, customers approaching credit limit, etc. |
| 2 | Log in as Logistics. Check daily digest. | Logistics digest shows: new DNs, delayed deliveries, partial/failed, pending POD, pending returns. |
| 3 | Log in as Finance. Check daily digest. | Finance digest shows: new payments received, overdue invoices, unallocated advance balances. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 8.4 — Dashboard Widgets Load & Drill-Down [CORE]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Log in. Land on Home Workspace. | Dashboard loads. Role-specific widgets visible (KPI cards, mini tables, charts). |
| 2 | Click a widget (e.g., "Pending Quotations"). | Filtered list of pending quotations opens. |
| 3 | Click into a document from the list. | Document detail view opens. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 8.5 — Multi-Role Dashboard Tabs [CONDITIONAL: at least one user has multiple personas]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Log in as a user assigned multiple roles (e.g., Sales + Manager). | Dashboard shows role tabs ("My Sales", "Team Sales"). |
| 2 | Switch between tabs. | Widgets update to reflect the selected persona. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

## Group 9 — Issue Tickets

Who tests this: Sales, Support / Account Manager, Customer (via chatbot)

### Test 9.1 — Create Ticket from Customer Chatbot [MODULE: issue-tickets]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Customer messages chatbot with a complaint (e.g., "Item arrived damaged"). Optionally attaches photo. | Chatbot creates a ticket. Confirms Ticket ID to customer. |
| 2 | Log in as Account Manager. Find the new ticket. | Ticket visible with: source = Chatbot, customer, linked documents (if detected), attachments. SLA timer started. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 9.2 — Create Ticket Manually (Sales on Behalf of Customer) [MODULE: issue-tickets]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Log in as Sales. Create a ticket tied to a specific customer and SO. Set type, priority. | Ticket saved. Assignee defaults per triage rules. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 9.3 — Ticket Lifecycle [MODULE: issue-tickets]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Open a ticket. Change status New → Acknowledged → In Progress → Resolved → Closed. | Each transition saves. Notifications sent per config. |
| 2 | On resolution, fill Resolution Summary and Root Cause (mandatory for bug). | Fields required before closing. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

## Group 10 — Document Generation (PDF Export)

Who tests this: All roles

### Test 10.1 — Export PDF for Each Document Type [CORE]

| Step | Document | What you should see |
| --- | --- | --- |
| 1 | Quotation | PDF downloads. Client branding (logo, colours) applied. Totals and tax correct. |
| 2 | Sales Order | PDF downloads with correct SO fields. |
| 3 | Proforma Invoice | PDF downloads. |
| 4 | Invoice | PDF downloads. Grand total and tax breakdown correct. |
| 5 | Credit Note | PDF downloads. References original invoice. |
| 6 | Debit Note | PDF downloads. References original invoice. |
| 7 | Delivery Note | PDF downloads. Includes items, addresses, signature block. No financial totals. |
| 8 | Return Note | PDF downloads. References source DN. |
| 9 | Payment Receipt | PDF downloads. Shows allocation breakdown. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 10.2 — Draft Watermark Behaviour [CORE]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Open a Draft Invoice. Export PDF. | PDF shows "DRAFT — Not Official" watermark and/or banner. |
| 2 | Submit the invoice. Re-export PDF. | Watermark removed. PDF is now official. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 10.3 — Attachment Inclusion in PDF [CONDITIONAL: client uses attachments on documents]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | On a document with a PDF or image attachment, export PDF. | Exported PDF includes attachment pages appended after main body, with auto page titles. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

## Group 11 — Logging In & User Management

Who tests this: Everyone

### Test 11.1 — All Users Can Log In [CORE]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Open [Web App URL] in Google Chrome on a laptop or desktop. | MAIA login page loads. |
| 2 | Each person logs in with assigned email/password. | Login successful. Workspace and dashboard visible. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 11.2 — Password Reset [CORE]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | From login page, click "Forgot password". Enter email. | Reset email sent. |
| 2 | Follow the link in email. Set a new password. | Password reset. Able to log in with new password. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 11.3 — User Profile Self-Edit [CORE]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | User edits their own profile (name, phone, language). | Changes saved. |
| 2 | User attempts to change their role or permissions. | 🚫 Blocked — role changes require Admin. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

## Group 12 — Role Permissions (Per Role)

Each person tests their own account. Check that you can do the things listed, and that you are blocked from things outside your role.

(This group is client-specific — define one test per role based on the client's permission setup. Add, remove, or rename tests to match this client's configuration.)

### Test 12.1 — [Role Name] ([Person Name / Person A])

Log in as [Role Name] and check the following:

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Try to [action this role can do]. | ✅ You can [perform this action]. |
| 2 | Try to [another allowed action]. | ✅ You can [perform this action]. |
| 3 | Try to [action this role cannot do]. | 🚫 You cannot — view only / not accessible. |
| 4 | Try to [another restricted action]. | 🚫 You cannot — view only / not accessible. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 12.2 — [Role Name] ([Person Name / Person B])

[Repeat the pattern above for each role in client's permission matrix.]

### Test 12.N — Full Role Approval Flow

This test follows the full document lifecycle. Each step is done by a different person — coordinate as a group.

Part A — Quotation & Purchase Order ([Sales Role] submits)

| Step | Who | What to do | What you should see |
| --- | --- | --- | --- |
| 1 | [Sales Role] | Create new Quotation and Submit. | Quotation status → OPEN. |
| 2 | [Sales Role] | Create new PO and Submit. | PO submitted and saved. |

Part B — Sales Order Submission

Note: [Sales Role] has view-only access on SO. SO drafts created by [Logistics Role] or [Finance Role].

| Step | Who | What to do | What you should see |
| --- | --- | --- | --- |
| 3 | [Finance Role] | Create SO, leave Draft. | SO saved as Draft. |
| 4 | [Logistics Role] | Open Draft SO, Submit. | Status → TO BILL. [Logistics] can submit. |
| 5 | [Logistics Role] | Create second SO, leave Draft. | SO saved as Draft. |
| 6 | [Finance Role] | Open second Draft SO, Submit. | Status → TO BILL. [Finance] can submit. |

Part C — Delivery Order Submission

| Step | Who | What to do | What you should see |
| --- | --- | --- | --- |
| 7 | [Logistics Role] | Create DN from TO BILL SO. Submit. | DN submitted. |
| 8 | [Finance Role] | Open different Draft DN. Submit. | DN submitted. |

Part D — Pick List

| Step | Who | What to do | What you should see |
| --- | --- | --- | --- |
| 9 | [Logistics Role] | Create and submit Pick List from confirmed DN. | Pick List submitted. [Logistics] has full access. |

Part E — Invoice Submission

| Step | Who | What to do | What you should see |
| --- | --- | --- | --- |
| 10 | [Finance Role] | Open TO BILL SO. Create Invoice. Submit. | Invoice status → UNPAID. |

Part F — Receipt / Payment

Note: [Admin Role] can submit Receipts but cannot create them.

| Step | Who | What to do | What you should see |
| --- | --- | --- | --- |
| 11 | [Finance Role] | Create Receipt against UNPAID Invoice, full amount. Submit. | Receipt submitted. Invoice → PAID. |
| 12 | [Finance Role] | Create second Receipt against different UNPAID Invoice. Leave Draft. | Receipt saved Draft. Invoice still UNPAID. |
| 13 | [Admin Role] | Open Draft Receipt from Step 12. Submit. | Receipt submitted. [Admin] can submit but cannot create. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: (coordinate across team)  Date: ____________

Notes (note the step number if any step failed):

## Group 13 — Integrations

Who tests this: Tech lead + relevant function

### Test 13.1 — Accounting System Sync [INTEGRATION: accounting]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Submit an Invoice in MAIA. Check accounting system (AutoCount / SQL / Xero). | Invoice record appears in accounting system within sync window. |
| 2 | Submit a Payment Receipt in MAIA. Check accounting system. | Payment appears. AR reduced correctly. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 13.2 — E-commerce Channel Sync [INTEGRATION: ecommerce]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Update stock on an item in MAIA. Wait for sync. Check the connected channel (Shopee / Lazada / Shopify). | Stock reflected on channel within sync window. |
| 2 | Create a test order on the channel. | Order appears in MAIA as an inbound document. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 13.3 — WhatsApp Business API Connection [INTEGRATION: waba]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Send a test message from a customer WhatsApp to the business number. | Message arrives in MAIA chatbot. |
| 2 | MAIA sends a reply (e.g., order confirmation). | Customer receives the message on WhatsApp. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

## Group 14 — Client-Specific / Regulated Features

Who tests this: [Role]

(Include only if applicable — e.g., compliance forms, regulated product workflows, custom integrations, or business-specific rules agreed in the SOW.)

### Test 14.1 — Poison / Regulated Product Form [CONDITIONAL: client sells regulated/poison products]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Create a Sales Order including a product flagged as Poison. | System requires completion of Poison form (customer full address, phone, ID, product-specific fields). |
| 2 | Submit with incomplete Poison fields. | Validation blocks submission. |
| 3 | Complete all required fields and submit. | Order accepted. Form retained for compliance. |
| 4 | Export Poison report for date range. | Report generated with all regulated sales. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 14.2 — Temperature-Controlled / Perishable Item Handling [CONDITIONAL: client sells perishables/temperature-controlled items]

| Step | What to do | What you should see |
| --- | --- | --- |
| 1 | Create a DN for a temperature-controlled item. | System flags the DN with handling requirements. |
| 2 | Attempt to ship without required handling confirmation. | Warning / block per client rules. |

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

### Test 14.N — [Client-Specific Custom Feature]

(Optional — include one test per custom feature/workflow agreed in SOW.)

Your result: [ ] Pass  [ ] Fail  [ ] Issue

Tested by: ________________  Date: ____________

Notes:

# Results Summary

| Test # | What was tested | Result | Tested by | Date |
| --- | --- | --- | --- | --- |
| 1.1 | Create and edit customer |  |  |  |
| 1.2 | Create and edit item |  |  |  |
| 1.3 | Volume-based pricing |  |  |  |
| 1.4 | Customer-specific pricing |  |  |  |
| 1.5 | Credit limit enforcement |  |  |  |
| 1.6 | Bundle / kit item |  |  |  |
| 1.7 | Merge duplicate customers |  |  |  |
| 2.1 | Send order — text |  |  |  |
| 2.2 | Send order — voice |  |  |  |
| 2.3 | Send order — photo |  |  |  |
| 2.4 | Send order — PDF |  |  |  |
| 2.5 | Pricing + stock check |  |  |  |
| 2.6 | Credit limit at intake |  |  |  |
| 3.1 | Chatbot — order status |  |  |  |
| 3.2 | Chatbot — outstanding balance |  |  |  |
| 3.3 | Chatbot — stock/price inquiry |  |  |  |
| 3.4 | Chatbot — request invoice copy |  |  |  |
| 3.5 | Chatbot — upload payment proof |  |  |  |
| 3.6 | Chatbot — return request |  |  |  |
| 4.1 | Quotation → SO → Proforma → Invoice |  |  |  |
| 4.2 | Duplicate order blocked |  |  |  |
| 4.3 | Manage SO on web app |  |  |  |
| 4.4 | Credit Note / Debit Note |  |  |  |
| 4.5 | Tax and discount computation |  |  |  |
| 4.6 | Item charges |  |  |  |
| 4.7 | Export CSV (Finance) |  |  |  |
| 5.1 | Full delivery flow |  |  |  |
| 5.2 | Partial delivery |  |  |  |
| 5.3 | Delivery trip with stops |  |  |  |
| 5.4 | COD collection |  |  |  |
| 5.5 | Return Note (partial) |  |  |  |
| 5.6 | Return Note quantity blocked |  |  |  |
| 5.7 | 3rd party shipment |  |  |  |
| 5.8 | External/manual delivery |  |  |  |
| 6.1 | Stock by warehouse |  |  |  |
| 6.2 | Stock by SKU |  |  |  |
| 6.3 | Stock transfer |  |  |  |
| 6.4 | Stock reconciliation |  |  |  |
| 6.5 | Stock reservation |  |  |  |
| 6.6 | Stock ledger |  |  |  |
| 6.7 | Stock alerts |  |  |  |
| 7.1 | Payment — single invoice |  |  |  |
| 7.2 | Payment — FIFO multi-invoice |  |  |  |
| 7.3 | Advance payment |  |  |  |
| 7.4 | Manual reallocation |  |  |  |
| 7.5 | Payment Voucher (outgoing) |  |  |  |
| 7.6 | Refund flow |  |  |  |
| 7.7 | Unreconcile / cancel payment |  |  |  |
| 8.1 | Delivery delay reminder |  |  |  |
| 8.2 | Credit limit alert |  |  |  |
| 8.3 | Daily digests |  |  |  |
| 8.4 | Dashboard widgets |  |  |  |
| 8.5 | Multi-role tabs |  |  |  |
| 9.1 | Ticket from chatbot |  |  |  |
| 9.2 | Ticket manual create |  |  |  |
| 9.3 | Ticket lifecycle |  |  |  |
| 10.1 | PDF export all doctypes |  |  |  |
| 10.2 | Draft watermark |  |  |  |
| 10.3 | Attachment in PDF |  |  |  |
| 11.1 | All users log in |  |  |  |
| 11.2 | Password reset |  |  |  |
| 11.3 | Profile self-edit |  |  |  |
| 12.1+ | Role permission checks |  |  |  |
| 12.N | Full role approval flow |  |  |  |
| 13.1 | Accounting sync |  |  |  |
| 13.2 | E-commerce sync |  |  |  |
| 13.3 | WABA connection |  |  |  |
| 14.1+ | Client-specific features |  |  |  |

Totals: Pass ___  Fail ___  Issue ___  Total ___

# Overall Feedback

Any general comments about the system?

Any features that were confusing or difficult to use?

# Sign-Off

By signing below, the [Client Name] team confirms that UAT has been completed and the results above are accurate.

| Name | Role | Signature | Date |
| --- | --- | --- | --- |

Overall outcome:

Approved — Ready to go live

Conditional — Go live with the following items to fix first:

Conditions: _______________________________________________

Not approved — Further fixes required before go live

This is the MAIA master UAT superset. A client-specific UAT is generated by AI trimming this document against the client's confirmed narrative, tech brief, and permission matrix. See [Doc5_AI_Prompt_Templates.md](Doc5_AI_Prompt_Templates.md) — "UAT Trim Prompt".