[EXAMPLE-5] Macrofrozen

# Macro Frozen — MAIA Configuration Requirements Blueprint

Date: 31 Jul 2026
Client: Macro Frozen Sdn. Bhd.
Prepared from: Macro Frozen — Scope Lock v3 (29 Jul 2026) and Macrofood (Macro Frozen) × MAIA — Voice of Customer Extraction v3 (29 Jul 2026).
Prompt basis: Client Configuration Requirements Extraction Prompt supplied on 31 Jul 2026 (Pasted markdown(10).md).

Both controlling references are marked draft. This blueprint treats them as the latest supplied operating references, not as proof of formal client acceptance. Scope Lock v3 also records that the 2nd UAT had no formal green/yellow/red verdict and no named signatory.

Source application note: Scope Lock v3 controls approval and exclusions; VoC v3 controls client outcomes, pain points and evidence confidence. The directly supplied SOW/proposal, customer narrative, 4 Jun meeting notes and transcript, requirements questionnaire, setup transcript and WhatsApp export were used as supporting context only and were not allowed to override the two controlling references. The standalone 20 Jul before/after workflow, 28 Jul bug-fix checklist/raw UAT transcripts and client Lark feedback were not separately attached in this run; their consolidated findings are represented inside Scope Lock v3 and VoC v3.

Evidence labels: Confirmed · Strongly Inferred · Unresolved · Recommended
Configuration assessments: Configurable · Likely Configurable — Validation Required · Technical Assessment Required · Business Decision Required · Possible Product Gap · Outside Approved Scope

## Source Reference Key

| Reference | Use in this blueprint |
| --- | --- |
| Scope Lock v3 | Approval boundary, locked requirements, open decisions, exclusions and dependencies. |
| VoC v3 | Client outcomes, operational pain, actor evidence and confidence. |
| Ordermaia x MacroFrozen.pdf | SOW/proposal baseline; not used to override later scope decisions. |
| [REQ] Macro Frozen Customer Narrative Document | Sales-handover operating context and intended Phase 1 model; internal statements were not treated as client voice. |
| 4 Jun 26 - Macro Frozen Meeting Notes and F2F transcript | Workflow, role counts, pricing, credit, AR and picking context. |
| Requirements questionnaire, setup transcript and WhatsApp export | Gaps, setup dependencies and observed implementation behaviour. |

## Section 1 — Configuration Overview

| Field | Details |
| --- | --- |
| Client | Macro Frozen Sdn. Bhd. / Macrofood |
| Approved references used | Controlling: Scope Lock v3 and VoC v3, both dated 29 Jul 2026. Supporting: 13 May proposal/SOW; sales-handover customer narrative; 4 Jun meeting notes and F2F transcript; requirements questionnaire; 8 Jun setup transcript; WhatsApp export. Later before/after and 28–29 Jul UAT materials are represented through the controlling documents rather than separate standalone files in this run. |
| In-scope processes | SQL-backed customer/item lookup; one-number WhatsApp order intake; salesperson self-service draft SO review and submission; selling-price update and tiered approval; credit-limit/payment-term control; customer territory visibility; SO/DO/Invoice generation with human review; customer-to-agent assignment; AR customer-invoice matching with human confirmation; role-routed whitelist notifications; default payment-term cascade. |
| In-scope MAIA touchpoints | User and Role Management; Customer Management; Product or Item Management; Sales Order; Order Approval; Credit Control; Pricing; Pick List; Warehouse; Delivery; Invoice; Payment; Dashboard; Reporting; Notification; Document Management; ERP Integration; Audit and History. |
| Known or estimated user population | Confirmed operational names: David, CJ, Ben, Queenie, Grace, Apple and Lai. Krystle and Sean are known implementation/ops contacts but their production permissions are unresolved. Picker/checker count is unknown. A Delivery Driver population of 1–2 is agreed in principle only and is not locked. |
| User groups identified | Owner/MD and final controller; Sales Manager; Sales Executives; Finance Manager/AR and document gate; Finance settings/credit terms; Warehouse Manager/Logistics; Warehouse Pickers/Checkers; Ops/IT support; possible Delivery Driver; external bank-reconciliation consultant outside MAIA. |
| Main configuration areas | Least-privilege roles; customer ownership; price lists/floors/approval tiers; credit checks and overrides; order-to-pick-to-document handoffs; payment matching; notification whitelist and routing; SQL integration constraints; document preview; mobile access; audit history. |
| Material source limitations | The controlling references remain draft. The 2nd UAT had no formal acceptance verdict or named signer; actual WhatsApp parity is untested because that round ran on Telegram; SQL access remains a dependency; warehouse/picker voice is thin; Grace/Lai claims from the latest round are partly based on checklist paraphrase; the 6 May Fireflies meeting remains uncovered. Standalone later UAT/before-after files were not independently re-read in this run. |
| Possible scope changes found | AS-01 fresh-weight flow; AS-02 catalogue; AS-03 credit-note support; AS-05 customer notes; AS-06 dashboard/reminders; AS-07 quotation; AS-08 customer PO; AS-09 cost-price tracking; AS-10 SKU replacement; AS-11 quantity-breakdown tuples; AS-12 driver role/POD; AS-13 accelerated AR workspace. These are not locked and must not be treated as committed configuration without confirmation. |

Macro Frozen requires a controlled order-to-cash workflow on top of SQL. Sales captures and submits orders, Warehouse confirms the real picked quantity, Finance controls payment matching and downstream documents, CJ handles the middle pricing tier, and David retains final authority over credit and high-risk pricing exceptions. MAIA must make each block and handoff visible; the client treats silent failure as system failure. SQL remains the customer, item and accounting master.

## Section 2 — Users and Role Configurations

### 2.1 User and Role Summary

| User Group / Role | Known Users | Count | Count Status | Role Assignment Status | Main MAIA Responsibility | Evidence Status |
| --- | --- | --- | --- | --- | --- | --- |
| Owner / MD / Credit and Price Controller | David Chong | 1 | Confirmed | Assigned | Final credit approval, high-risk price approval, selling-price control and exception oversight | Confirmed — Scope Lock SL-03, SL-04, SL-10, SL-11 |
| Sales Manager | CJ Tan | 1 | Confirmed | Assigned; credit-setup split with Apple unresolved | Own-customer order entry, middle-tier price approval, sales oversight | Confirmed with unresolved authority split |
| Sales Executives | Ben, Queenie | 2 | Confirmed | Assigned through SQL Agent mapping | Capture, review and submit orders for assigned customers | Confirmed — SL-05, SL-08, AS-04 |
| Finance Manager / AR and Document Gate | Grace | 1 | Confirmed | Assigned; split with Apple partly unresolved | Payment matching, draft-DN handoff and explicit document generation | Confirmed |
| Finance Settings / Credit Terms | Apple / Applle | 1 | Confirmed | Assigned broadly; lifecycle authority unresolved | Maintain finance-related customer settings, limits and terms | Confirmed with unresolved authority split |
| Warehouse Manager / Logistics | Lai / Lim Jun Yan | 1 | Confirmed | Assigned | Receive orders, manage picking, confirm actual quantity and create draft DN | Confirmed / partly dependent on AS-01 |
| Warehouse Pickers / Checkers | Names not supplied | — | Unknown | Access model unresolved | Physically pick/check goods and record real quantity/weight | Strongly Inferred |
| Ops / IT / Implementation Support | Krystle Wong, Sean Looi | 2 | Confirmed known contacts | Production role unresolved | Setup, coordination and support; no transaction authority evidenced | Unresolved |
| Delivery Driver | “Uncle”; exact user(s) unresolved | 1–2 | Estimated | Agreed in principle, not locked | View/update DN and attach mandatory POD without route planning | Confirmed intent; possible scope change |
| External Bank-Reconciliation Consultant | Name not supplied | 1 | Confirmed existence | Outside MAIA | Final bank reconciliation outside MAIA | Confirmed exclusion |

### 2.2 Role Configuration Blocks

#### Role: Owner / MD / Credit and Price Controller — David

Business mission

David uses MAIA to keep control of financial-loss exceptions without remaining the manual coordinator of every routine order. He is the final credit approver and final controller for out-of-range pricing.

Known users or expected population

David Chong; count 1, confirmed. Assignment is clear. The breadth of general administrator access beyond these responsibilities is not fully documented.

MAIA documents and touchpoints

Customer; Item; Pricing; Sales Order; Quotation; Invoice; Order Approval; Credit Control; Notification; Dashboard; Audit and History; ERP Integration.

| Behaviour Type | Business Requirement | Condition / Restriction | Authority Level | Evidence Status | Configuration Assessment |
| --- | --- | --- | --- | --- | --- |
| CAN | Upload and maintain the latest selling prices through the desktop price-update workflow. | Covers wholesale, retail and customer-specific selling prices. Exact template fields remain to be validated. | Person-specific | Confirmed — SL-03 | Likely Configurable — Validation Required |
| MAY APPROVE | Approve below-minimum or above-maximum price exceptions. | Override must be saved and auditable. CJ cannot replace David for the final tier. | Person-specific | Confirmed — SL-03, SL-11 | Likely Configurable — Validation Required |
| MAY APPROVE | Approve or reject credit-blocked orders. | Current locked design names David as sole final approver. | Person-specific | Confirmed — SL-04, SL-10 | Likely Configurable — Validation Required |
| CAN | Submit a blocked order on the originating Sales user's behalf after approval. | Originating user, reason and override outcome must be recorded. | Person-specific | Confirmed — SL-10 | Likely Configurable — Validation Required |
| MAY VIEW | View the customer, order, credit and pricing information needed for approval. | Full unrestricted administrator visibility beyond business need is not evidenced. | Person-specific | Strongly Inferred | Configurable |
| MUST | Act on credit and final-price escalation notifications and create a recorded decision. | Notification ownership and rollout remain open dependencies. | Person-specific | Confirmed — SL-09 to SL-11 | Likely Configurable — Validation Required |

Role-specific unresolved decisions

Should credit control start as warn-only or hard block, what overdue tolerance applies, and is the basis outstanding alone or order value plus outstanding?

Can Apple ever override a blocked order, or does David remain sole final approver?

Which non-approval administrator functions, if any, does David require?

#### Role: Sales Manager — CJ

Business mission

CJ sells to assigned customers, reviews Sales Orders and provides the middle approval tier when a proposed price is below the normal/customer price but remains at or above the minimum.

Known users or expected population

CJ Tan; count 1, confirmed. Mobile access is operationally important because the sources state he has no company laptop.

MAIA documents and touchpoints

Customer; Sales Order; Pricing; Order Approval; Credit Control; Notification; Audit and History.

| Behaviour Type | Business Requirement | Condition / Restriction | Authority Level | Evidence Status | Configuration Assessment |
| --- | --- | --- | --- | --- | --- |
| CAN | Forward customer orders to MAIA, review the draft and submit orders for assigned customers. | Submission remains subject to price and credit controls. | Role-level | Confirmed — AS-04, SL-05 | Configurable |
| MAY APPROVE | Approve prices below the customer/default price but at or above the minimum. | Must not approve the final below-minimum/above-maximum tier. Self-approval behavior must be validated. | Person/role-specific | Confirmed — SL-03 | Likely Configurable — Validation Required |
| CANNOT | Approve the final credit exception. | David is the sole final credit approver under the current design. | Role-level | Confirmed — SL-10 | Configurable |
| CANNOT | See other Sales users' customer lists, pricing or outstanding data unless a manager exception is explicitly approved. | Scope Lock does not define a manager-wide visibility exception. | Role-level | Confirmed baseline — SL-05 | Business Decision Required |
| CAN | Set a customer credit limit at customer creation. | This conflicts with Apple's finance role and must be reconciled before setup. | Person-specific / unclear | Confirmed but conflicting — SL-04 | Business Decision Required |
| MUST | Be able to receive and act on approval-related information through a mobile-usable channel. | Actual WhatsApp channel parity remains untested. | Person-specific | Confirmed operational dependency — SL-10 | Technical Assessment Required |

Role-specific unresolved decisions

Does CJ have own-territory visibility only, or team-wide Sales Manager visibility?

Does CJ create the initial credit limit while Apple maintains it, or does Apple own both?

Can CJ approve a request created from his own order?

#### Role: Sales Executives — Ben and Queenie

Business mission

Sales Executives convert customer WhatsApp orders into reviewed Sales Orders for their own assigned customers. They must correct uncertain extraction and cannot bypass price or credit controls.

Known users or expected population

Ben and Queenie; count 2, confirmed. Customer ownership is assigned through the SQL Agent field.

MAIA documents and touchpoints

Customer; Sales Order; Pricing; Credit Control; Notification; Product or Item Management; Audit and History.

| Behaviour Type | Business Requirement | Condition / Restriction | Authority Level | Evidence Status | Configuration Assessment |
| --- | --- | --- | --- | --- | --- |
| CAN | Forward customer messages to the single MAIA WhatsApp number. | Authorized staff only; no multi-number routing. | Role-level | Confirmed — SL-06, AS-04 | Configurable |
| CAN | Review, correct and submit the MAIA-created draft SO. | Must confirm customer, item, UOM, quantity, price and remarks before submission. | Role-level | Confirmed — AS-04; VoC order-interpretation evidence | Configurable |
| MAY VIEW | View assigned customers' relevant prices, outstanding and order data. | No cross-territory access. | Role-level | Confirmed — SL-05, SL-08 | Configurable |
| CANNOT | View another Sales user's customer list, pricing or outstanding data. | Customer ownership mirrors SQL Agent mapping. | Role-level | Confirmed — SL-05 | Configurable |
| CANNOT | Approve credit exceptions or final price exceptions. | CJ handles the middle price tier; David handles final price and credit. | Role-level | Confirmed — SL-03, SL-10, SL-11 | Configurable |
| MUST | Receive an explicit explanation and next action when submission is blocked. | Silent dead-end is not acceptable. | Role-level | Confirmed — SL-10; VoC silent-failure complaint | Likely Configurable — Validation Required |
| CAN | Update own-customer notes/preferences only if AS-05 is promoted and writable fields are approved. | AS-05 is not locked; SQL master-data boundaries apply. | Role-level | Confirmed intent — not locked | Business Decision Required |

Role-specific unresolved decisions

Which customer fields are editable by Sales and which remain read-only from SQL?

Can Sales amend an SO after submission, or only while draft?

What UOM choices are supported before AS-11 is confirmed, particularly pcs and carton-to-kg cases?

#### Role: Finance Manager / AR and Document Gate — Grace

Business mission

Grace controls customer-payment matching and the handoff from picked order to Delivery Note and Invoice. MAIA must reduce searching without auto-posting uncertain finance records.

Known users or expected population

Grace; count 1, confirmed. Her division of AR and finance settings with Apple is not fully defined.

MAIA documents and touchpoints

Payment; Customer; Invoice; Delivery Note/Order; Credit Note; Sales Order; Pick List; Notification; Document Management; Audit and History; ERP Integration.

| Behaviour Type | Business Requirement | Condition / Restriction | Authority Level | Evidence Status | Configuration Assessment |
| --- | --- | --- | --- | --- | --- |
| CAN | Upload or forward payment slips and bank-statement data for customer-invoice matching. | AP and merchant/QR settlement are excluded. | Role-level | Confirmed — SL-02 | Likely Configurable — Validation Required |
| CAN | Review suggested matches and manually select the correct customer/invoice. | Must support payer-name/reference mismatch. | Role-level | Confirmed — SL-02; VoC payer-mismatch evidence | Likely Configurable — Validation Required |
| MUST | Confirm a match before payment status is updated or a knock-off is pushed to SQL. | Uncertain matches must not auto-post. | Role-level | Confirmed — SL-02 | Configurable |
| MUST | Receive every draft-DN event from Lai with the DN PDF and activity-trail entry. | No batching or digest. | Person/role-specific | Confirmed — SL-12 | Likely Configurable — Validation Required |
| CAN | Explicitly request DN/Invoice generation after the amended/final order is ready. | MAIA must not auto-generate merely because an amended SO was submitted. | Role-level | Confirmed — SL-07 | Likely Configurable — Validation Required |
| MAY VIEW | View submitted/confirmed pick information needed for final documents. | Exact “on demand” notification trigger remains undefined. | Role-level | Confirmed requirement; mechanism unresolved — SL-12 | Business Decision Required |
| CAN | Work with SCN/CCN only after AS-03 and NS-18 are promoted and connector behavior is validated. | Credit-note support is not locked. | Role-level | Confirmed intent — not locked | Technical Assessment Required |
| CANNOT | Be assumed to own the driver-POD upload process. | Grace rejected one earlier design; AS-12 proposes a different driver-account mechanism. | Person-specific | Confirmed conflict — NS-07, AS-12 | Business Decision Required |

Role-specific unresolved decisions

Is Grace the only AR operator, or does Apple also use the AR workspace?

What exact state/action triggers the pick-list notification to Grace?

Who creates, submits and approves SCN/CCN after connector validation?

Who backs Grace up during absence?

#### Role: Finance Settings / Credit Terms — Apple

Business mission

Apple maintains finance-related customer controls such as credit limits and payment terms. Her role must remain narrower than David's and must not inherit blanket administrator rights.

Known users or expected population

Apple / Applle; count 1, confirmed. The exact create-versus-maintain split with CJ is unresolved.

MAIA documents and touchpoints

Customer Management; Credit Control; Payment Terms; User and Role Management; Audit and History.

| Behaviour Type | Business Requirement | Condition / Restriction | Authority Level | Evidence Status | Configuration Assessment |
| --- | --- | --- | --- | --- | --- |
| CAN | Maintain customer credit limits and finance-related customer settings. | Initial-creation ownership versus later maintenance is unresolved. | Person/role-specific | Confirmed — SL-04 role correction | Business Decision Required |
| CAN | Maintain customer payment terms. | Changes should be auditable; effective-date behavior is not specified. | Role-level | Confirmed — SL-04 | Likely Configurable — Validation Required |
| CANNOT | Receive blanket Admin parity with David. | Finance-specific access only. | Role-level | Confirmed — SL-04 | Configurable |
| CANNOT | Approve a credit-blocked order under the current SL-10 design. | NS-20 asks whether this should change. | Role-level | Confirmed current design; future authority unresolved | Business Decision Required |
| MAY VIEW | View finance-related customer fields needed to maintain limits and terms. | Selling-price, cost-price, order and AR visibility must be assigned explicitly, not assumed. | Role-level | Strongly Inferred | Configurable |

Role-specific unresolved decisions

Does Apple create initial limits, maintain them, or both?

Can Apple override blocked orders or only maintain the underlying customer setting?

Does Apple require payment/AR access, or is that Grace-only?

#### Role: Warehouse Manager / Logistics — Lai

Business mission

Lai receives submitted orders, coordinates picking, confirms actual quantity and begins the document handoff to Finance. MAIA must fit a paper-based operating reality while reducing missed orders.

Known users or expected population

Lai / Lim Jun Yan; count 1, confirmed. Backup assignment and device/login model are unresolved.

MAIA documents and touchpoints

Sales Order; Pick List; Warehouse; Inventory; Delivery Note/Order; Notification; Document Management; Audit and History.

| Behaviour Type | Business Requirement | Condition / Restriction | Authority Level | Evidence Status | Configuration Assessment |
| --- | --- | --- | --- | --- | --- |
| MUST | Receive every submitted SO with the Order PDF and activity-trail entry. | No batching or digest. | Person/role-specific | Confirmed — SL-12 | Likely Configurable — Validation Required |
| CAN | Create or manage the pick list and upload the annotated/confirmed result. | Client may retain its own paper pick list; AS-01 is not locked. | Role-level | Confirmed intent — AS-01 | Business Decision Required |
| MUST | Record or confirm actual picked quantity before final DN/Invoice generation. | Real quantity may differ from ordered quantity. | Role-level | Confirmed intent — AS-01; VoC fresh-weight workflow | Likely Configurable — Validation Required |
| CAN | Create a draft DN that triggers Grace's handoff notification. | Exact action sequence requires validation. | Role-level | Confirmed handoff — SL-12 | Likely Configurable — Validation Required |
| CANNOT | View the Purchasing tab or costing information in Item Detail. | Warehouse role must not expose purchasing/cost data. | Role-level | Confirmed — SL-04 visibility note | Configurable |
| MUST | Capture box count, kg per box and actual total kg if AS-01 is promoted. | AS-01 is agreed in principle, not locked. | Role-level | Confirmed intent — AS-01 | Technical Assessment Required |
| CAN | Select a replacement SKU only if AS-10 is promoted and approval routing is defined. | Replacement must flow to amended SO and final documents. | Role-level | Confirmed intent — AS-10 | Business Decision Required |

Role-specific unresolved decisions

Named individual login, shared warehouse device or Lai-only MAIA operation?

Who backs Lai up?

What exact pick-list input format is accepted?

Who approves a replacement SKU before the amended SO and customer documents?

#### Role: Warehouse Pickers / Checkers

Business mission

Pickers and Checkers physically prepare the goods and produce the real quantity used by downstream documents. Accountability is a major client pain, but direct MAIA use by these workers is not confirmed.

Known users or expected population

Names and count unknown. Sources indicate multiple workers and possible language/device constraints.

MAIA documents and touchpoints

Pick List; Warehouse; Inventory; Audit and History. Direct access remains unresolved.

| Behaviour Type | Business Requirement | Condition / Restriction | Authority Level | Evidence Status | Configuration Assessment |
| --- | --- | --- | --- | --- | --- |
| MUST | Record actual quantity/weight and identify who picked and who checked. | Whether MAIA records per-worker identity directly is not confirmed. | Role-level / unclear | Strongly Inferred from VoC accountability need | Business Decision Required |
| CANNOT | View selling prices, cost prices, customer outstanding or purchasing information. | Least-privilege warehouse access. | Role-level | Strongly Inferred; purchasing restriction confirmed | Configurable |
| CAN | Use MAIA directly only if the warehouse access model is approved. | Shared device versus named logins remains open. | Role-level | Unresolved — NS-11 | Business Decision Required |

Role-specific unresolved decisions

Are picker/checker identities mandatory fields, signatures or paper annotations?

Does every worker receive a named account?

What languages and device form factors must the warehouse interface support?

#### Role: Ops / IT / Implementation Support — Krystle and Sean

Business mission

Krystle and Sean support setup, access, training and operational coordination. No source grants them transactional or approval authority.

Known users or expected population

Krystle Wong and Sean Looi; count 2, confirmed as contacts. Production role assignment is unresolved.

MAIA documents and touchpoints

User and Role Management; Notification setup; implementation support; possibly Dashboard. Transaction touchpoints are not evidenced.

| Behaviour Type | Business Requirement | Condition / Restriction | Authority Level | Evidence Status | Configuration Assessment |
| --- | --- | --- | --- | --- | --- |
| CAN | Support account setup, access and training coordination. | Does not imply transaction permissions. | Person-specific | Confirmed as operational contacts | Configurable |
| CANNOT | Receive Sales, Finance, Warehouse or approval rights without explicit assignment. | Use deny-by-default. | Role-level | Strongly Inferred | Configurable |
| MAY VIEW | View configuration or support information only if required for their support responsibility. | Exact support view remains undefined. | Unclear | Unresolved | Business Decision Required |

Role-specific unresolved decisions

Do either need a production MAIA account?

If yes, is the role support-only, read-only operations or backup operator?

#### Role: Delivery Driver — Conditional / Possible Scope Change

Business mission

The proposed driver role would attach delivery proof to the correct DN and mark delivery without providing route-planning capability.

Known users or expected population

“Uncle”; estimated 1–2 users. AS-12 is agreed in principle, not locked, expands licensed users and conflicts with NS-07.

MAIA documents and touchpoints

Delivery; Delivery Note; Document Management; Audit and History; Notification.

| Behaviour Type | Business Requirement | Condition / Restriction | Authority Level | Evidence Status | Configuration Assessment |
| --- | --- | --- | --- | --- | --- |
| MAY VIEW | View assigned Delivery Notes needed for delivery. | Only if AS-12 is commercially and operationally approved. | Role-level | Confirmed intent — not locked | Business Decision Required |
| CAN | Update delivery status and attach POD. | POD must be tied to the correct DN. | Role-level | Confirmed intent — AS-12 | Likely Configurable — Validation Required |
| CANNOT | Submit or cancel the DN. | Driver is not a document approver. | Role-level | Confirmed intent — AS-12 | Configurable |
| MUST | Attach POD before marking delivered. | Additional proof may be appended later. | Role-level | Confirmed intent — AS-12 | Technical Assessment Required |
| CANNOT | Delete POD. | Append-only for driver role. | Role-level | Confirmed intent — AS-12 | Technical Assessment Required |
| CANNOT | Access trip/route planning. | Full route management is outside scope. | Role-level | Confirmed exclusion | Outside Approved Scope |

Role-specific unresolved decisions

Driver account versus Accounts uploading on the driver's behalf?

Who owns the licence/commercial impact?

What qualifies as acceptable POD and what happens when connectivity is unavailable?

#### Role: External Bank-Reconciliation Consultant — Excluded

Business mission

The external consultant performs final bank reconciliation outside MAIA.

Known users or expected population

One external consultant exists; name not supplied. No MAIA account is required under current scope.

MAIA documents and touchpoints

None in current scope.

| Behaviour Type | Business Requirement | Condition / Restriction | Authority Level | Evidence Status | Configuration Assessment |
| --- | --- | --- | --- | --- | --- |
| CANNOT | Be configured as the operator of final bank reconciliation inside MAIA. | Final reconciliation remains outside MAIA. AP and merchant/QR settlement are excluded. | Role-level | Confirmed exclusion | Outside Approved Scope |

Role-specific unresolved decisions

None for current configuration.

## Section 3 — Notifications and Reminders

Client-required notifications are whitelist-only. Default unrequested notifications are disabled. The Grace and Lai handoffs are every-event notifications, not digests.

| ID | Purpose | Trigger Type | Trigger or Cadence | Triggering Condition | Recipient | Information Required | Why Needed | Expected Follow-Up | MAIA Touchpoint | Evidence Status | Configuration Assessment |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| N-00 | Suppress unrequestednotifications | Manual | Account setup and whitelist changes | Event is not explicitly whitelisted | No recipient; suppress | Event name, enabled/disabled state, configuration version | Prevents noise and restores trust | Product owner maintains event list | Notification; Audit and History | Confirmed — SL-09 | Likely Configurable — Validation Required |
| N-01 | Explain a credit block to Sales | Event-based | Immediately on blocked submission | Credit or term check fails | Originating Sales user | SO reference, customer, failed control, approver, next action | Prevents silent dead-end | Assign to controller or correct data | Credit Control; Notification | Confirmed — SL-10 | Likely Configurable — Validation Required |
| N-02 | Request credit approval | Escalation | Immediately after assignment | Sales assigns blocked order | David | SO reference, customer, order value, outstanding/term failure, requester, decision actions | Enables final decision | Approve, reject or submit for Sales | Credit Control; Order Approval; Notification | Confirmed — SL-10; enforcement policy open | Business Decision Required |
| N-03 | Return credit decision | Event-based | Immediately after David acts | Approved or rejected | Originating Sales user; CJ only if approved chain requires | SO reference, decision, approver, next permitted action, reason if rejected | Sales must know outcome | Continue, correct or inform customer | Notification; Sales Order | Confirmed — SL-10 | Likely Configurable — Validation Required |
| N-04 | Request middle-tier price approval | Escalation | On price validation | Below customer/default and at/above minimum | CJ | Document reference, customer, item, proposed/default/minimum price, requester | Controlled flexibility | Approve or reject | Pricing; Order Approval; Notification | Confirmed — SL-03 | Likely Configurable — Validation Required |
| N-05 | Request final price approval | Escalation | On price validation | Below minimum or above maximum | David | Document reference, customer, item, proposed price, min/max, requester | Protects margin/risk | Approve override or reject | Pricing; Order Approval; Notification | Confirmed — SL-11 | Likely Configurable — Validation Required |
| N-06 | Return price decision | Event-based | Immediately after approver acts | Approved or rejected | Originating Sales user | Document reference, final price/decision, approver, next action | Makes outcome usable | Continue or revise | Pricing; Notification | Confirmed — SL-03, SL-11 | Likely Configurable — Validation Required |
| N-07 | Hand draft DN to Finance | Event-based | Every draft DN creation; no batching | Lai creates draft DN | Grace | DN reference, customer, delivery date, linked SO, PDF, time, activity link | Removes queue checking | Review and request downstream action | Delivery; Notification; Document Management | Confirmed — SL-12 | Likely Configurable — Validation Required |
| N-08 | Hand submitted order to Warehouse | Event-based | Every SO submission; no batching | SO becomes submitted | Lai | SO reference, customer, delivery data, Order PDF, submitter, time | Prevents missed orders | Start fulfilment/picking | Sales Order; Pick List; Notification | Confirmed — SL-12 | Likely Configurable — Validation Required |
| N-09 | Tell Finance picking is ready | Event-based or Manual | “On demand”; exact action unresolved | Pick list submitted or confirmed | Grace | Pick reference, linked SO, actual quantities, discrepancies, submitter/time | Starts final document review | Review and request DN/Invoice | Pick List; Notification | Confirmed requirement; trigger unresolved — SL-12 | Business Decision Required |
| N-10 | Daily pick-list visibility | Recurring cadence | Daily; exact time unresolved | Open/new/overdue pick-list filter | Recipient unresolved | Pick references, delivery date, status, owner, age | Reduces missed fulfilment | Review pending work | Pick List; Reporting; Notification | Confirmed whitelist event — SL-09 | Business Decision Required |
| N-11 | Price-update reminder | Scheduled / recurring | Cadence unresolved | Price-update due rule is met | Recipient unresolved | Last update, affected price set/items, required action | Keeps market prices current | Upload/confirm latest prices | Pricing; Notification | Confirmed whitelist event — SL-09 | Business Decision Required |
| N-12 | Low-stock / near-expiry / slow-moving alert | Scheduled or event-based | Threshold and cadence unresolved | Stock rule crosses threshold | David; Sales inclusion unresolved | Item, warehouse, stock/age/expiry, threshold | Enables clearance/discount decision | Review and act | Inventory; Reporting; Notification | Confirmed need — NS-03, NS-09; VoC | Business Decision Required |
| N-13 | Sunday management reports | Recurring cadence | Sunday 08:00 evidenced; report-versus-dashboard unresolved | Weekly schedule | Likely David; final list unresolved | Agreed report outputs, period, salesperson filter | Fits management review window | Review weekly performance/exceptions | Reporting; Dashboard; Notification | Strongly Inferred; NS-19 unresolved | Business Decision Required |
| N-14 | Overdue-payment chasing escalation | Escalation / scheduled | Trigger, aging and repeat cadence unresolved | Customer remains overdue under approved rule | Finance, then assigned Sales, then David | Customer, invoices, aging, last chase, assigned agent | Mirrors operating chain | Chase and escalate | Payment; Customer; Notification | Strongly Inferred from VoC and resolved lineage | Business Decision Required |

## Section 4 — Automated Rules and Hooks

| ID | Business Purpose | Initiating Event | Condition or Input | Rule, Validation or Calculation | Automatic System Action | Business Outcome | Exception or Override | MAIA Touchpoint | Evidence Status | Configuration Assessment |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| A-01 | Keep SQL as master | Lookup, draft or confirmation | Customer/item/document data needed | Use SQL-derived customer/item data; do not create a competing master | Display/reference SQL data and push confirmed supported records | One workflow without breaking accounting control | Failed or unsupported sync must not appear complete | ERP Integration; Customer; Item | Confirmed — SL-01 | Technical Assessment Required |
| A-02 | Convert a customer message into a reviewable order | Authorized user forwards message | Text/voice/forward contains order detail | Extract/map customer, item, quantity and remarks; preserve uncertainty | Create draft SO | Less re-keying with human control | User corrects ambiguity before submit | Sales Order; Item | Confirmed — SL-06, AS-04 | Likely Configurable — Validation Required |
| A-03 | Assign customer ownership | Customer data sync/creation | SQL Agent code | Map CJ, Ben and Queenie; exclude CK; default unassigned to David | Set MAIA customer owner/visibility | Correct territory ownership | Manager visibility exception unresolved | Customer; ERP Integration | Confirmed — SL-08 | Technical Assessment Required |
| A-04 | Enforce Sales territory isolation | User opens/searches customer data | Logged-in Sales owner differs from Agent mapping | Deny cross-owner customer, pricing and outstanding access | Hide/deny record | Protects customer silos | CJ manager exception unresolved | User and Role; Customer | Confirmed — SL-05 | Configurable |
| A-05 | Update selling prices in bulk | Authorized upload | Valid price-update template | Validate and apply approved selling-price fields | Update MAIA price source | Current controlled pricing | Invalid rows rejected; exact validation unresolved | Pricing; Item | Confirmed — SL-03 | Technical Assessment Required |
| A-06 | Select applicable selling price | Draft line created | Customer-specific, wholesale/retail and current price data | Apply approved price hierarchy | Populate price on document | Consistent pricing | Customer lock behavior requires exact setup | Pricing; Sales Order | Confirmed — SL-03 | Likely Configurable — Validation Required |
| A-07 | Let normal price proceed | Document validation | Price within approved range | No approval required | Permit save/submit | Routine orders flow quickly | None | Pricing; Order Approval | Confirmed — SL-03 | Configurable |
| A-08 | Route middle-tier price exception | Document validation | Below customer/default but at/above minimum | Hold affected action and route to CJ | Create approval request | Controlled commercial flexibility | Approval/rejection recorded; self-approval check required | Pricing; Order Approval | Confirmed — SL-03 | Likely Configurable — Validation Required |
| A-09 | Route final price exception | Quotation/SO/Invoice validation | Below minimum or above maximum | Snap back to minimum with warning and offer controller escalation | Create request to David; apply override only after approval | Protects floor/ceiling | David override; customer-specific lock may prohibit override | Pricing; Order Approval | Confirmed — SL-11 | Technical Assessment Required |
| A-10 | Enforce customer-specific price lock | Price edit attempted | Customer price marked locked | Prevent edit or require approved exception according to final rule | Deny or route | Protects negotiated pricing | Exact lock/override policy unresolved | Pricing | Confirmed capability direction — SL-11 | Business Decision Required |
| A-11 | Check credit at approved gate points | SO submit or DN action | SQL credit amount and payment-term data | Run at SO and DN, not Invoice; either failure qualifies | Block or warn according to NS-20 | Controls exposure | Enforcement mode, tolerance and override authority unresolved | Credit Control; Sales Order; Delivery | Confirmed rule; mechanism open — SL-04, NS-20 | Business Decision Required |
| A-12 | Escalate and release credit exception | User selects assign action | Credit failure exists | Route to David, record decision, release/submit only after approval | Notify approver and originating user; update order state | Visible controlled exception | David current final approver; Apple option unresolved | Credit Control; Order Approval | Confirmed — SL-10 | Likely Configurable — Validation Required |
| A-13 | Set default payment term | SO creation | Customer default, company default or no term | Cascade: customer → company → cash-in-advance → blank | Populate payment term | Consistent order defaults | User edit rights after default unresolved | Sales Order; Customer | Confirmed — SL-13 | Configurable |
| A-14 | Prevent premature downstream documents | Amended/final SO submitted | Final quantity ready | Do not auto-create DN/Invoice; require explicit Grace request | Keep documents pending until request | Preserves human control | Exact request action needs validation | Sales Order; Delivery; Invoice | Confirmed — SL-07 | Likely Configurable — Validation Required |
| A-15 | Respect SQL document flow | Document generation/sync | SO/DO/Invoice constraints and linked quantities | Prevent duplicate/inconsistent downstream documents | Generate/push only valid records | Accounting integrity | Connector errors require visible recovery | ERP Integration; Document Management | Confirmed — SL-07 and VoC SQL constraints | Technical Assessment Required |
| A-16 | Move stock at approved document stage | Invoice or SCN issuance | Valid document issued | Move inbound/outbound stock only at Invoice/SCN issuance | Update stock through SQL-supported flow | Correct stock timing | SCN connector correctness remains open | Inventory; ERP Integration | Confirmed — SL-07 | Technical Assessment Required |
| A-17 | Suggest AR matches without auto-posting | Payment slip/bank data uploaded | Payer, date, amount, reference and outstanding invoices | Auto-suggest clear matches; hold ambiguous matches | Present suggestions for Finance confirmation | Faster matching with human control | Manual customer/invoice selection | Payment; ERP Integration | Confirmed — SL-02 | Technical Assessment Required |
| A-18 | Update payment only after confirmation | Finance confirms match | Selected customer/invoice allocation | Create/update payment entry and push where supported | Update payment status/knock-off | Prevents wrong posting | Failed SQL push remains unresolved | Payment; Audit; ERP Integration | Confirmed — SL-02 | Technical Assessment Required |
| A-19 | Fire only whitelisted role notifications | Configured business event occurs | Event enabled with role recipient | Resolve role recipient and suppress all non-whitelisted events | Send notification and log activity | Precise low-noise handoff | Missing recipient/config must fail visibly | Notification; Audit | Confirmed — SL-09 | Technical Assessment Required |
| A-20 | Handoff SO and draft DN | SO submitted or draft DN created | Valid event | Send Order PDF to Lai; send DN PDF to Grace; no batching | Notify recipient and write trail | Prevents missed work | Delivery retry/failure handling unresolved | Notification; Document Management | Confirmed — SL-12 | Technical Assessment Required |
| A-21 | Amend SO from picked quantities | Pick confirmed/uploaded | Actual quantity differs from ordered | Replace/update SO quantities before final documents | Amend SO and preserve actual values | Final documents reflect real goods | AS-01 not locked; adoption/input method unresolved | Pick List; Sales Order | Confirmed intent — possible scope change | Business Decision Required |
| A-22 | Store quantity breakdown tuples | Picker records boxes/weights/UOM | Multiple (qty, uom) entries per item | Persist, total, propagate to DN and render on PDFs | Update item breakdown and totals | Replaces customer-facing Excel proof if viable | Technical feasibility and layout not approved | Pick List; Delivery; Document Management | Confirmed intent — AS-11 not locked | Possible Product Gap |
| A-23 | Replace unavailable SKU during picking | Warehouse selects replacement | Original SKU unavailable | Record approved replacement and propagate to amended SO/final docs | Update linked records | Preserves traceable substitution | Approval owner/customer consent unresolved | Pick List; Item; Sales Order | Confirmed intent — AS-10 not locked | Business Decision Required |
| A-24 | Require POD before delivered status | Driver marks delivered | POD absent/present | Block delivered status without POD; allow append; deny driver deletion | Save proof against DN and update status | Searchable dispute evidence | Mechanism conflicts with NS-07; offline behavior unknown | Delivery; Document Management | Confirmed intent — AS-12 not locked | Technical Assessment Required |
| A-25 | Generate aging/expiry alerts | Scheduled/event check | Item age, expiry or stock threshold | Compare to approved thresholds | Notify approved recipients/report | Earlier commercial action | Threshold, cadence and Sales inclusion unresolved | Inventory; Reporting; Notification | Confirmed need | Business Decision Required |
| A-26 | Support SCN/CCN when validated | Credit-note action | SQLC variant and stock-reducing case | Apply correct connector behavior and numbering | Create/sync credit note | Removes SQL workaround | Not locked; connector untested | Credit Note; ERP Integration | Confirmed intent — AS-03/NS-18 | Technical Assessment Required |
| A-27 | Use one production assistant number | Authorized workflow message | Production channel is WhatsApp | Route all Phase 1 staff interactions through one MAIA number | Process message under user identity | Simple shared entry point | Verification and Telegram-to-WhatsApp parity unresolved | Notification; Sales Order | Confirmed — SL-06 | Technical Assessment Required |

## Section 5 — Recommended Configurations

All items in this section are PROPOSED and are not confirmed client requirements. Product Owner and client validation are required before implementation.

| ID | Proposed Configuration | Business Basis | Problem or Risk Addressed | Expected Benefit | MAIA Touchpoint | Configuration Assessment | Scope Impact | Decision Owner |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R-01 | PROPOSED — NOT A CONFIRMED CLIENT REQUIREMENT: Maintain a signed role-permission matrix with deny-by-default access. | Multiple named roles have narrow, different authorities and source conflicts exist. | Accidental admin parity, cross-customer access and approval overlap. | Safer UAT and auditable access. | User and Role Management | Configurable | No scope expansion | Product Owner + David |
| R-02 | PROPOSED — NOT A CONFIRMED CLIENT REQUIREMENT: Configure explicit backup assignees for Lai and Finance workflows. | NS-10 confirms no backup process. | Orders and AR work stop during absence. | Operational continuity. | User and Role; Notification | Configurable | No scope expansion if existing users are used | David |
| R-03 | PROPOSED — NOT A CONFIRMED CLIENT REQUIREMENT: Require an override reason and immutable audit entry for every credit/price exception. | The client wants control and proof of who acted. | Untraceable exceptions and repeated disputes. | Stronger accountability. | Order Approval; Audit and History | Likely Configurable — Validation Required | No scope expansion | Product Owner + David |
| R-04 | PROPOSED — NOT A CONFIRMED CLIENT REQUIREMENT: Add a visible failed-sync queue with owner and retry status for SQL writes. | SQL remains master and integration is a go-live dependency. | Users may assume MAIA completed a record that SQL rejected. | Prevents silent data divergence. | ERP Integration; Dashboard | Technical Assessment Required | No business-scope expansion; technical work possible | Technical Lead |
| R-05 | PROPOSED — NOT A CONFIRMED CLIENT REQUIREMENT: Use a mobile-role UAT profile for David, CJ and Krystle on their real devices. | Approval-critical mobile failures were observed. | Correct workflow may still be unusable in practice. | Validates real approval access. | User and Role; Other — mobile UI | Technical Assessment Required | No business-scope expansion | QA Lead + Product Owner |
| R-06 | PROPOSED — NOT A CONFIRMED CLIENT REQUIREMENT: Version the notification whitelist with event, role recipient, channel, frequency and payload fields. | SL-09 requires only written approved events. | Notification noise or inconsistent “spam Grace/Lai” interpretation. | Testable and safer notification changes. | Notification; Audit and History | Likely Configurable — Validation Required | No scope expansion | Notification owner |
| R-07 | PROPOSED — NOT A CONFIRMED CLIENT REQUIREMENT: Configure a visible block reason and one recommended next action on every validation failure. | Silent failures caused direct client concern. | Users retry or abandon work without understanding. | Faster recovery and lower support demand. | Sales Order; Pricing; Credit Control | Likely Configurable — Validation Required | No scope expansion | Product Owner |
| R-08 | PROPOSED — NOT A CONFIRMED CLIENT REQUIREMENT: Separate selling-price maintenance from cost/buying-price visibility and permission sets. | SL-03 is locked; AS-09 is separate and not locked. | Accidental cost disclosure or scope mixing. | Clearer security and scope control. | Pricing; Product or Item | Configurable | No scope expansion | Product Owner + David |
| R-09 | PROPOSED — NOT A CONFIRMED CLIENT REQUIREMENT: Require document preview and explicit send confirmation for customer-facing PDFs. | Human control and SQL document constraints are central to the workflow. | Wrong quantity/price/document sent externally. | Reduces irreversible customer-facing error. | Document Management; Invoice; Delivery | Likely Configurable — Validation Required | No scope expansion | Grace + Product Owner |
| R-10 | PROPOSED — NOT A CONFIRMED CLIENT REQUIREMENT: Mock up the AS-11 breakdown on Pick List and DN PDFs before approving development. | Client value depends on what the customer sees, not only stored data. | A technically correct field may not replace the Excel proof. | Avoids wasted build and unmet expectation. | Pick List; Delivery; Document Management | Technical Assessment Required | Possible scope component | Product Owner + David + Grace |

## Brief Decision Register

| Decision ID | Specific Decision Needed | Why It Matters | Affected Role / Rule / Notification | Recommended Decision Owner | Blocking Level |
| --- | --- | --- | --- | --- | --- |
| D-01 | Decide credit enforcement mode, tolerance, blocking basis and whether Apple can override. | SL-10 cannot roll out safely without the trigger policy. | David, Apple, Sales; A-11/A-12; N-01 to N-03 | David + Product Owner | Blocks configuration |
| D-02 | Assign the internal owner for notification requirements and whitelist maintenance. | Locked notification work has no accountable owner. | SL-09 to SL-12; all notifications | Ivan / Product Owner | Blocks configuration |
| D-03 | Resolve CJ versus Apple ownership of initial credit-limit creation, later maintenance and term changes. | Conflicting authority risks duplicate or excessive access. | CJ, Apple; Customer/Credit setup | David | Blocks configuration |
| D-04 | Confirm whether CJ has team-wide visibility or own-territory visibility only. | The Sales Manager exception is not defined. | CJ; A-04 | David | Blocks one component |
| D-05 | Choose warehouse access model: named picker accounts, shared device or Lai-only. | Determines permissions, accountability and UAT. | Lai, Pickers; AS-01; NS-11 | David + Lai | Blocks one component |
| D-06 | Name backup users for Lai and Finance/AR. | Absence stops critical work. | Warehouse, Grace/Apple; notification routing | David | Can proceed with approved assumption |
| D-07 | Choose POD mechanism: Accounts upload or driver's own account. | NS-07 and AS-12 conflict and AS-12 adds users. | Grace, Driver; A-24 | David + Commercial Owner | Blocks one component |
| D-08 | Clear AS-11 feasibility and approve exact breakdown layout. | Excel-removal commitment depends on it. | Lai, Grace; A-22 | Technical Lead + David/Grace | Blocks one component |
| D-09 | Define aging/expiry thresholds, recipients and cadence, including Sales inclusion. | Feature cannot be configured operationally. | David, Sales; N-12/A-25 | David | Blocks one component |
| D-10 | Decide Sunday scheduled reports versus dashboard and confirm report contents/recipients. | Building both duplicates work. | David; N-13 | Product Owner + David | Blocks one component |
| D-11 | Define exact trigger for Grace's pick-list notification. | “On demand” is not implementable without a state/action. | Grace, Lai; N-09 | Product Owner + Grace/Lai | Blocks one component |
| D-12 | Complete SQL access and confirm supported read/write mappings and error behavior. | SQL remains master and go-live depends on integration. | All roles; A-01, A-15 to A-18 | Product Owner + SQL vendor | Blocks configuration |
| D-13 | Complete WhatsApp verification and channel-parity smoke test. | UAT used Telegram, not the locked production channel. | All chat users; A-27 | Ops / Technical Lead | Blocks configuration |
| D-14 | Name client UAT signatory and record a formal verdict. | Current baseline has no formal acceptance. | Entire configuration | Onboarding PM + David | Blocks one component |
| D-15 | Confirm price floors, ceilings, customer lock flags and ownership of values. | Approval rule is locked but the actual configuration values are absent. | David, CJ, Sales; A-05 to A-10 | David | Blocks configuration |
| D-16 | Confirm delivery-date cutoff: 1pm, 2pm or two separate rules. | Affects scheduling/reporting logic. | Delivery, Pick List, Reporting | David | Blocks one component |
| D-17 | Confirm SCN/CCN users, stock-reducing case and connector acceptance. | Credit-note workflow is not yet safe to configure. | Grace; A-26 | Product/Technical Lead + Grace | Blocks one component |

## Brief Validation Items

| Validation ID | Requirement | Reason Validation Is Needed | Current Assessment | Required Owner |
| --- | --- | --- | --- | --- |
| V-01 | SQL customer/item/document/payment integration | Read/write mappings, error recovery and stock timing are ERP-specific. | Technical Assessment Required | Technical Lead + SQL vendor |
| V-02 | Role-based whitelist notification engine | Role resolution, channel delivery, suppression, logging and retry behavior must be confirmed. | Technical Assessment Required | Notification owner + Technical Lead |
| V-03 | Three-tier price approval on Quotation, SO and Invoice | Multi-doctype snap-back, min/max, customer lock and self-approval controls may require combined logic. | Technical Assessment Required | Product Owner + Technical Lead |
| V-04 | Credit checks at SO and DN, not Invoice | Gate points, warn/hard mode and tolerance must be supported without false blocks from delayed SQL knock-off. | Business Decision Required plus technical validation | Product Owner + Technical Lead |
| V-05 | Picked-quantity tuple breakdown propagated to DN/PDF | Scope explicitly proposes new item-level structure and PDF rendering. | Possible Product Gap | Technical Lead |
| V-06 | Mandatory append-only POD against DN | Driver permissions, required attachment, immutability and offline handling span several controls. | Technical Assessment Required | Product Owner + Technical Lead |
| V-07 | SCN/CCN SQL connector | SQLC variants and rare stock-reducing case are untested. | Technical Assessment Required | Connector owner |
| V-08 | WhatsApp channel and mobile-device parity | Actual production channel and named devices have not passed end-to-end UAT. | Technical Assessment Required | QA Lead + Ops |
| V-09 | Accelerated AR finance workspace | AS-13 is not locked and timing/capability is not committed. | Technical Assessment Required | Product Owner |
| V-10 | Customer Agent mapping to row-level security | Combines ERP mapping, default-to-David and excluded-driver handling. | Technical Assessment Required | Technical Lead |

## Completeness Result

Users and role groups: Partial

Role missions and permissions: Partial

Notifications: Partial

Automated rules: Partial

Configuration assessment: Requires validation

Configuration readiness: Ready with decisions

Most important remaining issue:
Resolve NS-20 credit-block enforcement mode before configuring and releasing the locked credit approval loop.