06Aug26_MacroFrozen_MAIA_Configuration_Requirements_StrictEvidence

# PART A — Extraction Record

Verification record. Read this to check the document; do not edit here. Delete before sharing outside the delivery team.

## Sources reviewed

| Title | Date | Type | What was actually retrieved |
| --- | --- | --- | --- |
| Macro Frozen — Scope Lock v3 | 29 Jul 2026 | Scope and status document | Full document reviewed. Used only to classify evidence and identify current scope status, conflicts and open decisions. |
| Macrofood (Macro Frozen) × MAIA — Voice of Customer Extraction v3 | 29 Jul 2026 | Voice of Customer synthesis | Full document reviewed. Used for the business reason and to locate raw evidence; not treated as client quotation. |
| Ordermaia × MacroFrozen | 13 May 2026 | Proposal and scope baseline | Partial visual review: pages 1–15 were reviewed; later pages were not readable in the supplied preview. Wording was used only as proposal context, not client confirmation. |
| Macro Frozen Customer Narrative Document | Undated | Internal customer narrative | Full document text extracted and reviewed; treated as internal interpretation. |
| 4 Jun 26 — Macro Frozen Meeting Notes | 4 Jun 2026 | Meeting notes | Full document text extracted and reviewed; treated as internal minutes. |
| Macrofood — Requirement Gathering Questionnaire | Jun 2026 | Discovery questionnaire | Full document reviewed; it contained questions rather than completed client answers. |
| Business Workflow Deep-Dive Copy | Undated | Generic workshop guide | Full document reviewed; no Macro Frozen requirement was taken from it. |
| Macrofood Requirements Gathering transcript v2 | 4 Jun 2026 | Direct client transcript | Full transcript reviewed. |
| Macrofood Requirements Gathering transcript | 4 Jun 2026 | Direct client transcript duplicate | Full shorter duplicate reviewed as a cross-check. |
| Macrofood Requirements Gathering transcript v2 PDF | 4 Jun 2026 | Transcript PDF duplicate | Full text-equivalent duplicate reviewed. |
| Macro Frozen WhatsApp export | 15 May–19 Jun 2026 | Direct client messages | Full supplied chat export reviewed. |
| Macrofrozen MAIA setup transcript | 8 Jun 2026 | Setup transcript | Full transcript reviewed; transcription quality limited reliable extraction. |
| Custom Medz & Macro Food Customer Narrative transcript | 19 May 2026 | Mixed-client transcript | Full transcript reviewed cautiously because client discussions were mixed and parts were degraded. |
| VoC Extraction Summary | Before 29 Jul 2026 | Earlier internal synthesis | Full document reviewed as a cross-check only. |
| Macro Food F2F | 6 May 2026 | Fireflies direct client transcript | Full transcript fetched and reviewed in the current project conversation. |
| new client brief custom med, macro food | 19 May 2026 | Fireflies mixed-client transcript | Full transcript fetched and reviewed cautiously. |
| Macrofrozen setup | 29 Jun 2026 | Fireflies setup transcript | Full transcript fetched and reviewed. |
| Macrofrozen Client Scope Lock Clarification | 13 Jul 2026 | Fireflies direct client clarification | Full transcript fetched and reviewed. |
| MAIA <> Macrofood Training | 16 Jul 2026 | Fireflies client training transcript | Full transcript fetched and reviewed in the current project conversation. |
| MRR & Macrofood | 17 Jul 2026 | Fireflies training and workflow transcript | Full transcript fetched and reviewed in the current project conversation. |
| Macrofrozen Discussion | 23 Jul 2026 | Fireflies internal discussion | Full transcript fetched and reviewed; treated as internal interpretation unless it repeated identifiable client words. |
| Product Team Scope Lock | 23 Jul 2026 | Fireflies internal product discussion | Full transcript fetched and reviewed; treated as internal interpretation. |
| Product Scope Gap Brief | 24 Jul 2026 | Fireflies internal Product and Technical discussion | Full transcript fetched and reviewed; treated as internal interpretation. |
| Macrofrozen 2nd UAT | 28 Jul 2026 | Fireflies client UAT transcript | Full transcript fetched and reviewed. |
| Macro Frozen UAT | 28 Jul 2026 | Fireflies alternate UAT recording | Full transcript fetched and reviewed as a duplicate or alternate recording. |
| Macro Frozen Debrief | 29 Jul 2026 | Fireflies internal debrief | Full transcript fetched and reviewed; treated as internal interpretation. |
| Meet – Macro Debrief | 29 Jul 2026 | Fireflies alternate internal debrief | Full transcript fetched and reviewed as an alternate recording; treated as internal interpretation. |

### Expected sources missing or not separately accessible

Ivan x Gareth Macrofrozen scope lock discussion was referenced but was not independently located.

28Jul26 - 2nd UAT Bug Fixes Checklist.md was referenced but was not supplied as a separate file.

The client-authored 28Jul26 - UAT 2 MAIA Training Feedback Lark document was referenced but was not separately accessible.

No formal client-approved account roster, role-permission matrix or named system-administrator appointment was found.

No Core MAIA default-configuration reference was supplied; possible standard controls are therefore retained under Unsure for Product confirmation.

No formal UAT acceptance record or named signatory was found.

## Fireflies coverage

Client and project names searched: Macro Frozen; Macrofrozen; Macrofood; Macro Food; MAIA and Macrofood.

Participant names searched: David; Grace; CJ; Lai; Queenie; Ben or Arben; Apple.

Workflow terms searched: Sales Order; Pick List; Delivery Note; Credit Note; credit controller; price; customer payment; Proof of Delivery; stock expiry; Product Scope Gap Brief; Macro Debrief.

Meetings found and fully fetched: Macro Food F2F; new client brief custom med, macro food; Macrofrozen setup; Macrofrozen Client Scope Lock Clarification; MAIA <> Macrofood Training; MRR & Macrofood; Macrofrozen Discussion; Product Team Scope Lock; Product Scope Gap Brief; Macrofrozen 2nd UAT; Macro Frozen UAT; Macro Frozen Debrief; Meet – Macro Debrief.

The two UAT recordings and the two 29 July debrief recordings were treated as duplicate or alternate recordings rather than separate client decisions. Searches on participant names did not locate another dedicated Macro Frozen client meeting. Ivan x Gareth Macrofrozen scope lock discussion remained unlocated.

## Candidate table

| ID | Who | What | Document / information | Trigger or condition | Client's own words (≤15 words) | Basis | Source | In Scope Lock? | Conflict? |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| E-001 | Salesperson | Receive customer order through WhatsApp | Customer order | Customer places an order | customers will place the order through WhatsApp | QUOTED | Macrofood Requirements Gathering transcript v2, 4 Jun 2026 | Reflected | No |
| E-002 | Salesperson | Correct informal product wording | Sales Order item | Customer wording differs from item name | pork belly slight | QUOTED | Macrofood Requirements Gathering transcript v2, 4 Jun 2026 | Reflected | No |
| E-003 | Warehouse | Use a paper picking record | Pick List | Daily picking begins | We still practice the paper picking list | QUOTED | Macrofood Requirements Gathering transcript v2, 4 Jun 2026 | Agreed in principle | Yes — future digital form |
| E-004 | Warehouse manager | Record picker and checker identity | Pick List | Picking and checking finish | who picked by time signature | QUOTED | Macrofood Requirements Gathering transcript v2, 4 Jun 2026 | Agreed in principle | Yes — shared account |
| E-005 | Warehouse and Finance | Use actual final weight | Sales Order, Delivery Note and Invoice | Goods are prepared and weighed | final weight might not be exactly the same | QUOTED | Macrofood Requirements Gathering transcript v2, 4 Jun 2026 | Agreed in principle | No |
| E-006 | Finance | Review a suggested payment match | Payment Receipt and Invoice | Payment evidence is available | human will check if the thing match correctly | QUOTED | Macrofood Requirements Gathering transcript v2, 4 Jun 2026 | Reflected | No |
| E-007 | Finance | Choose the payer customer manually | Payment Receipt | Payer name differs from customer name | company called ABC but payment is not match | QUOTED | Macrofood Requirements Gathering transcript v2, 4 Jun 2026 | Reflected | No |
| E-008 | Finance | Handle transfer and cash payments | Payment Receipt | Customer pays | some people making transfer some in cash | QUOTED | Macrofood Requirements Gathering transcript v2, 4 Jun 2026 | Partly represented | No |
| E-009 | Grace | Maintain a driver-cash list | Cash collection record | Driver returns cash | I do the Excel form by myself | QUOTED | Macrofood Requirements Gathering transcript v2, 4 Jun 2026 | Absent | No |
| E-010 | David | Maintain prices outside SQL today | Item Price and Price List | Market price changes | We not update any system | QUOTED | Macrofood Requirements Gathering transcript v2, 4 Jun 2026 | Reflected | No |
| E-011 | David | Send the current price list | Item Price and Price List | Approved price changes | I just send this price list | QUOTED | Macrofood Requirements Gathering transcript v2, 4 Jun 2026 | Reflected | No |
| E-012 | David | Separate customer pricing | Customer Item Price | Customer belongs to a commercial category | two category of customer | QUOTED | Macrofood Requirements Gathering transcript v2, 4 Jun 2026 | Reflected | No |
| E-013 | David | Use minimum, maximum and fixed prices | Item Price and Price List | Price controls are set | minimum price maximum price fixed price | QUOTED | Macrofood Requirements Gathering transcript v2, 4 Jun 2026 | Reflected | No |
| E-014 | Salesperson | Create a formal quotation for larger customers | Quotation | Large customer requests a quotation | some big customer request a quotation first | QUOTED | Macrofood Requirements Gathering transcript v2, 4 Jun 2026 | Agreed in principle | No |
| E-015 | Salesperson | Send catalogue as images | Product catalogue | Older customer needs a catalogue | old people they don't click PDF | QUOTED | Macrofood Requirements Gathering transcript v2, 4 Jun 2026 | Agreed in principle | No |
| E-016 | David | Apply previous-Invoice payment discipline | Sales Order | Customer places the next order | next order they have to pay the last invoice | QUOTED | Macrofood Requirements Gathering transcript v2, 4 Jun 2026 | Partly represented | No |
| E-017 | David | Allow a one-time credit exception | Sales Order | Customer exceeds normal credit | at least authorized for this time | QUOTED | Macrofood Requirements Gathering transcript v2, 4 Jun 2026 | Reflected | No |
| E-018 | Finance | Stop billing above delivered quantity | Invoice | Invoice quantity exceeds Delivery Note quantity | cannot be more the quantity | QUOTED | Macrofood Requirements Gathering transcript v2, 4 Jun 2026 | Partly represented | Product default unclear |
| E-019 | Finance | Prevent a duplicate Invoice | Invoice | Invoice already exists | I create again a deal with duplicate | QUOTED | Macrofood Requirements Gathering transcript v2, 4 Jun 2026 | Partly represented | Product default unclear |
| E-020 | Grace | Use the Sales Credit Note process | Sales Credit Note and Customer Credit Note | Customer returns goods or receives credit | Sales CN 我们通常会 issue 在 sales CN | QUOTED | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Agreed in principle | No |
| E-021 | Grace | Apply one Credit Note across several Invoices when needed | Customer Credit Note and Invoice | Credit remains after first Invoice is cleared | 一个 credit note knock off 两个 invoice | QUOTED | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Partly represented | No |
| E-022 | Grace | Use a signed Delivery Note photo as delivery evidence | Delivery Note and Proof of Delivery | Customer signs at delivery | customer 签了那个 DO，拍而已 | QUOTED | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Agreed in principle | No |
| E-023 | Grace | Use a goods photo when nobody signs | Delivery Note and Proof of Delivery | Customer is absent at delivery | 就拍那个货已经放去 | QUOTED | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Agreed in principle | No |
| E-024 | Grace | Avoid extra Proof of Delivery forwarding work | Proof of Delivery | Driver sends evidence to WhatsApp group | 不要给我做这样的工 | QUOTED | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Conflicting | Yes — driver role proposal |
| E-025 | David and Apple | Potentially use separate administrator accounts | User accounts | Administrator access is configured | 一个是 David，一个是 Apple | QUOTED | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Needs confirmation | Yes — shared access discussion |
| E-026 | Salespeople | View and change own customer details | Customer | Assigned customer details change | 他们可以直接进去改 | QUOTED | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Partly represented | Approval requirement unclear |
| E-027 | Salespeople | Create their own customer records | Customer | New customer belongs to salesperson | 他们可以 create | QUOTED | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Partly represented | Manager approval proposed |
| E-028 | Salespeople | Not change customer credit limit | Customer credit limit | Salesperson opens customer credit | 他们可以 read 罢了，不能改的 | QUOTED | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Reflected | No |
| E-029 | Sales Manager | Approve a newly created customer | Customer | Salesperson creates customer code | 要得到他们 sales manager 去 approve | QUOTED | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Absent | Not reconfirmed |
| E-030 | Sales role | Use three active salesperson assignments | Customer assignment | Current salesperson list is configured | 目前咧，我们 salesman 只有三个罢了 | QUOTED | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Reflected | No |
| E-031 | David | Own unassigned and former-agent customers | Customer assignment | SQL agent is default or former employee | 其他都是归 David 的 | QUOTED | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Reflected | No |
| E-032 | MAIA | Use the SQL agent code for ownership | Customer assignment | Customer record is read from SQL | maintain customer 下面有一个 agent | QUOTED | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Reflected | No |
| E-033 | CK | Remain outside Macro Frozen sales staff | Customer assignment | Customer is assigned to CK | 不算我们 under 我们 Macro Frozen 的员工 | QUOTED | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Reflected | No |
| E-034 | Salespeople | Use customer quantity in kilograms or pieces | Sales Order item | Customer orders item | quantity 或者 pieces 的 | QUOTED | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Agreed in principle | No |
| E-035 | Salespeople | Use latest Invoice item price as reference | Item Price and Invoice | Checking prior customer price | 最 latest 的 invoice | QUOTED | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Partly represented | No |
| E-036 | Salespeople | Create Quotation for a new customer or new price | Quotation | New customer or price is discussed | 也是要给 quotation 的嘛 | QUOTED | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Agreed in principle | Current use inconsistent |
| E-037 | David | Change prices based on market conditions | Item Price and Price List | Market rises or falls | 他就直接起咯 | QUOTED | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Reflected | No |
| E-038 | Lai | Create the Pick List from Sales Orders | Pick List | Orders are ready for picking | Based on order 的 | QUOTED | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Reflected | No |
| E-039 | Lai | Own the Pick List activity | Pick List | Warehouse picking begins | 这个动作是 warehouse logistic manager 那边做的 | QUOTED | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Reflected | No |
| E-040 | Warehouse workers | Potentially share one company phone | Warehouse MAIA access | Warehouse workers need MAIA | 他们全部一起用一个 | QUOTED | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Needs scoping | Yes — accountability |
| E-041 | David | Name Lai's backup | Pick List and draft Delivery Note | Lai is absent | 没有人去 check | QUOTED | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Needs scoping | No |
| E-042 | David and Grace | Name Grace's backup | Finance documents and payments | Grace is absent | 老板娘来开单咯 | QUOTED | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Needs scoping | Identity unclear |
| E-043 | Finance | Select cash, bank transfer or merchant payment method | Payment Receipt | Payment is recorded | cash... HLB... HLB merchant | QUOTED | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Partly represented | Merchant settlement excluded |
| E-044 | Grace | Review whether MAIA reduces payment work | Payment Receipt and Invoice | Payment evidence must be processed | 不如我直接 key 在 SQL | QUOTED | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Reflected but challenged | Yes — value concern |
| E-045 | Owner, Finance and Sales | Receive overdue-Invoice information | Invoice | Invoice becomes overdue | Finance 咯，然后 sales 咯，老板 | QUOTED | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Partly represented | Recipient detail incomplete |
| E-046 | Owner and Lai | Receive near-expiry stock information | Stock expiry | Stock nears expiry | 老板咯... logistic manager 咯 | QUOTED | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Needs scoping | Sales recipient unclear |
| E-047 | Macro Frozen | Start using batch and expiry information in future | Stock batch and expiry | Expiry alerts are required | in future 要用的 | QUOTED | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Agreed in principle | Current SQL lacks expiry |
| E-048 | Salesperson | Need a visible notification when approval is required | Blocked Sales Order | Credit or price prevents submission | but no any notification | QUOTED | Macrofrozen 2nd UAT, 28 Jul 2026 | Reflected | Channel and recipient unclear |
| E-049 | Salesperson | Order by pieces | Sales Order item | Customer asks for pieces | some customer also order... one piece | QUOTED | Macrofrozen 2nd UAT, 28 Jul 2026 | Agreed in principle | No |
| E-050 | Salesperson | Use Leads without Prospects | Lead and Prospect | Sales work starts with a potential customer | DERIVED — Product stated Macro Frozen would use Leads only | DERIVED | Macrofrozen 2nd UAT, 28 Jul 2026 | Reflected | Client confirmation thin |
| E-051 | Salesperson | Prepare and submit own Sales Order | Sales Order | Draft has been checked | DERIVED — UAT workflow assigned Salespeople their own order submission | DERIVED | Macrofrozen 2nd UAT, 28 Jul 2026 | Reflected | No |
| E-052 | Lai | Receive every submitted Sales Order | Sales Order | Salesperson submits Sales Order | DERIVED — UAT and debrief assigned every submitted order to Lai | DERIVED | Macrofrozen 2nd UAT and Meet – Macro Debrief, 28–29 Jul 2026 | Reflected | Channel unclear |
| E-053 | Lai | Create a draft Delivery Note | Delivery Note | Picking is complete | DERIVED — UAT role summary assigned draft Delivery Note to Lai | DERIVED | Macrofrozen 2nd UAT, 28 Jul 2026 | Reflected | Client quote unavailable |
| E-054 | Grace | Review and submit Delivery Note | Delivery Note | Lai creates draft Delivery Note | DERIVED — UAT role summary assigned final review to Grace | DERIVED | Macrofrozen 2nd UAT, 28 Jul 2026 | Reflected | Exact submit owner unclear |
| E-055 | Grace | Create and submit Invoice | Invoice | Delivery Note is ready | DERIVED — UAT role summary assigned Invoice creation to Grace | DERIVED | Macrofrozen 2nd UAT, 28 Jul 2026 | Reflected | Client quote unavailable |
| E-056 | Warehouse picker | Record individual box weights | Pick List | Boxes have different actual weights | DERIVED — repeated UAT and internal discussions of variable box weights | DERIVED | Product Team Scope Lock and Macrofrozen 2nd UAT, 23–28 Jul 2026 | Agreed in principle | Final method unclear |
| E-057 | MAIA | Total individual box weights | Pick List | All box weights are entered | DERIVED — required to produce actual delivered total | DERIVED | Product Team Scope Lock, 23 Jul 2026 | Agreed in principle | Product design |
| E-058 | MAIA | Apply accepted picked quantity to Sales Order | Sales Order | Picking is accepted | DERIVED — actual weight must reach final documents | DERIVED | Product Scope Gap Brief, 24 Jul 2026 | Partly represented | Owner unclear |
| E-059 | MAIA | Create a draft Sales Order from WhatsApp | Sales Order | Salesperson forwards order | DERIVED — approved future workflow uses WhatsApp intake | DERIVED | Macro Food F2F and Macrofrozen 2nd UAT, 6 May and 28 Jul 2026 | Reflected | Standard versus configuration unclear |
| E-060 | MAIA | Apply bulk price file | Item Price and Price List | David uploads approved file | DERIVED — client uses price files and requested Excel-like bulk editing | DERIVED | Macrofrozen 2nd UAT, 28 Jul 2026 | Reflected | Standard versus configuration unclear |
| E-061 | MAIA | Choose payment term by fallback sequence | Sales Order | Customer has no payment term | DERIVED — customer, company, cash in advance, then blank | DERIVED | Meet – Macro Debrief, 29 Jul 2026 | Reflected | Internal interpretation |
| E-062 | MAIA | Extract payment evidence | Payment Receipt | Grace provides payment proof or statement | DERIVED — proposed payment workflow extracts payment fields | DERIVED | Macro Food F2F, 6 May 2026 | Reflected | Client value challenged |
| E-063 | MAIA | Suggest customer and Invoice match | Payment Receipt and Invoice | Payment fields are extracted | DERIVED — proposed matching workflow | DERIVED | Macro Food F2F, 6 May 2026 | Reflected | Client value challenged |
| E-064 | MAIA | Send confirmed Sales Order to SQL | Sales Order | Sales Order is submitted | DERIVED — SQL remains existing record | DERIVED | Macro Food F2F, 6 May 2026 | Reflected | Fields and direction unclear |
| E-065 | MAIA | Send confirmed Delivery Note to SQL | Delivery Note | Delivery Note is submitted | DERIVED — SQL remains existing record | DERIVED | Macro Food F2F, 6 May 2026 | Reflected | Fields and direction unclear |
| E-066 | MAIA | Send confirmed Invoice to SQL | Invoice | Invoice is submitted | DERIVED — SQL remains existing record | DERIVED | Macro Food F2F, 6 May 2026 | Reflected | Fields and direction unclear |
| E-067 | MAIA | Send confirmed payment to SQL | Payment Receipt | Grace confirms payment | DERIVED — SQL remains accounting record | DERIVED | Macro Frozen Debrief, 29 Jul 2026 | Reflected | Fields and direction unclear |
| E-068 | Macro Frozen | Keep Goods Receipt in SQL | Goods Receipt and Stock Entry | Supplier goods arrive | DERIVED — client process requires supplier data in SQL | DERIVED | Product Scope Gap Brief, 24 Jul 2026 | Out of scope for MAIA entry | No |
| E-069 | Warehouse role | Hide Purchasing and buying cost | Item and Purchasing information | Warehouse account opens item | DERIVED — Product gap discussion specified hidden Purchasing information | DERIVED | Product Scope Gap Brief, 24 Jul 2026 | Reflected | Client quote unavailable |
| E-070 | Salesperson | Search Customer by billing or shipping address | Customer | Company name is not enough | DERIVED — UAT request to search by address | DERIVED | Macrofrozen 2nd UAT, 28 Jul 2026 | Absent | No |
| E-071 | Salesperson | Retain recurring order day | Customer | Customer orders on repeated weekday | this customer orders every Wednesday | QUOTED | MAIA <> Macrofood Training, 16 Jul 2026 | Absent | No |
| E-072 | Salesperson | Stop editing company name after conversion | Customer | Lead becomes Customer | not after conversion | QUOTED | MAIA <> Macrofood Training, 16 Jul 2026 | Absent | Product default unclear |
| E-073 | Finance | Send Statement of Account weekly | Statement of Account | Friday collection cycle begins | Every Friday statement of account sent | QUOTED | MAIA <> Macrofood Training, 16 Jul 2026 | Absent | Automation unclear |
| E-074 | Finance | Use Pro Forma Invoice for deposit | Pro Forma Invoice | Customer must pay deposit | Then I get a 30% deposit | QUOTED | Macrofood Requirements Gathering transcript v2, 4 Jun 2026 | Absent | No |
| E-075 | Salesperson | Attach formal Customer Purchase Order | Customer Purchase Order and Sales Order | Formal-PO customer orders | DERIVED — three customers were recorded as issuing formal purchase orders | DERIVED | Voice of Customer v3 traced to client discovery | Agreed in principle | Raw sentence not located |
| E-076 | Driver | Potentially add Proof of Delivery in MAIA | Delivery Note and Proof of Delivery | Delivery completes | DERIVED — internal debrief proposed a Driver role | DERIVED | Meet – Macro Debrief, 29 Jul 2026 | Agreed in principle | Conflicts with Grace |
| E-077 | David and CJ | Receive Sunday sales summary | Sales information | Sunday scheduled report runs | DERIVED — internal debrief described Sunday 8 a.m. summary | DERIVED | Meet – Macro Debrief, 29 Jul 2026 | Needs scoping | Client confirmation thin |
| E-078 | Salesperson | Record customer complaint | Customer complaint record | Customer complains | DERIVED — internal debrief proposed complaint ticket | DERIVED | Meet – Macro Debrief, 29 Jul 2026 | Absent | Internal proposal |
| E-079 | David and Sales | Keep related-company prices aligned | Customer Item Price | Related companies share commercial pricing | DERIVED — internal scope discussion described related-company complaints | DERIVED | Product Team Scope Lock, 23 Jul 2026 | Absent | Client quote unavailable |
| E-080 | MAIA administrator | Manage users and roles | User and role settings | Account access changes | DERIVED — account configuration requires an administrator | DERIVED | Scope Lock v3 and clarification discussion | Absent | Owner not confirmed |

## Consolidation map

| Candidate evidence | Part B IDs | Treatment |
| --- | --- | --- |
| E-010–E-013, E-037 | ROLE-01, ROLE-02, ROLE-03; RULE-04; AUTO-04, AUTO-05 | Price maintenance, price authority and automatic price use were kept separate because each can be configured and tested independently. |
| E-025, E-080 | ROLE-04, ROLE-18, DECISION-01 | Administrator evidence was not promoted to confirmed because the client explicitly left the arrangement for reconfirmation. |
| E-026–E-032 | ROLE-05–ROLE-11; RULE-01, RULE-02; AUTO-01, AUTO-02 | Customer editing, credit-limit restriction and customer assignment were separated by permission and trigger. |
| E-006–E-009, E-020–E-024, E-043–E-044 | ROLE-12–ROLE-18; RULE-03; AUTO-06, AUTO-07 | Payment, Credit Note, cash and Proof of Delivery responsibilities were kept separate by document. |
| E-038–E-042, E-053–E-058, E-069 | ROLE-19–ROLE-26; NOTIF-03, NOTIF-04; AUTO-08, AUTO-09 | Warehouse access, Pick List ownership, actual-weight handling and draft Delivery Note work were separated. |
| E-045–E-048, E-052, E-073, E-077 | NOTIF-01–NOTIF-08 | Each notification remains separate because its event, schedule, recipient or channel differs. |
| E-016–E-019, E-028, E-069, E-072 | RULE-01–RULE-08 | Credit, Invoice quantity, duplicate Invoice, cost visibility and company-name restrictions were not merged. |
| E-059–E-068 | AUTO-03, AUTO-06–AUTO-12 | WhatsApp drafting, payment work and SQL updates were split by document and trigger. |
| E-014, E-015, E-070–E-079 | MISSING-01–MISSING-11 | Each Scope Lock omission remains independently reviewable. |

### Deliberate non-merges

E-018 and E-019 remain separate because excessive quantity and duplicate billing are different failures.

E-020 and E-021 remain separate because creating a Sales Credit Note and applying a Customer Credit Note across Invoices are different permissions.

E-022 and E-023 remain separate because a signed Delivery Note photo and a goods photo apply under different delivery conditions.

E-045 and E-046 remain separate because overdue-Invoice and near-expiry alerts use different information, schedules and recipients.

E-064 to E-067 remain separate because Sales Order, Delivery Note, Invoice and Payment Receipt write-backs require separate field and direction decisions.

No earlier requirement was silently deleted. Prior items supported only by internal interpretation were moved to Unsure, Decisions Required or Items Missing from the Latest Scope Lock.

## Coverage sweep result

1. Accounts: Seven named people have evidenced responsibilities: David, Apple, CJ, Ben or Arben, Queenie, Grace and Lai. Warehouse and driver accounts remain unresolved. The minimum named count is 7; the final total is not evidenced.
2. Roles and MAIA mapping: Client roles evidenced: Owner, Administrator, Sales Manager, Salesperson, Finance, Logistics or Warehouse Manager, Warehouse Worker and third-party Driver. Standard MAIA role mapping is not confirmed for Administrator, Finance, Warehouse Worker or Driver.
3. Price control: David maintains prices and the client described minimum, maximum and fixed prices. CJ's exact price authority is derived from UAT and remains under Unsure.
4. Credit control: Salespeople cannot change credit limits. The person who sets limits and releases a blocked document is not finally confirmed; evidence names David, CJ and Apple at different points.
5. System administration: David and Apple were discussed as administrators, but the client explicitly asked to reconfirm the arrangement. System administration is not finally assigned.
6. Document permissions: See the full document-access table below.
7. Screen-level finance and CRM questions: See the separate screen-level table below.
8. Information restrictions: Salespeople cannot change credit limits. Warehouse cost and Purchasing restrictions are derived, not directly confirmed. Other role restrictions are not evidenced.
9. Notifications and channels: Overdue-Invoice and near-expiry recipients were discussed directly. Submitted Sales Order, draft Delivery Note, approval and scheduled-report notifications are derived. No final MAIA notification channel is confirmed; current operations use WhatsApp and UAT used Telegram.
10. Warnings and stops: Invoice quantity above Delivery Note quantity and duplicate Invoice prevention were stated by the client. Credit warning versus complete stop and price-exception behaviour remain unresolved.
11. Automatic actions: Customer assignment from SQL agent and fallback to David are directly supported. Draft Sales Order creation, price application, payment matching, weight totals and SQL updates are derived and require Product confirmation or configuration detail.
12. Existing-system sync: SQL is the existing system. Customer and item information flow from SQL to MAIA. Proposed confirmed Sales Order, Delivery Note, Invoice and Payment Receipt updates flow from MAIA to SQL. Goods Receipt remains in SQL. No client-specific unit, warehouse or category translation table was found.
13. One-off or passing requests: Recurring Wednesday orders, company-name lock, Pro Forma Invoice, Friday Statement of Account, address search, related-company pricing and customer complaint recording appeared once or mainly in later discussions.
14. Later changes: Later evidence moved Sales toward own-order entry, added individual piece and box-weight handling, made notifications more important, proposed a Driver role, and exposed unresolved credit, Packing List and account-model decisions.

### Question 6 — document access evidence

| Document | Who can view | Who can create | Who can edit or submit | Who can cancel or amend after submission | Evidence state |
| --- | --- | --- | --- | --- | --- |
| Customer | CJ, Ben or Arben, Queenie, David, Grace and Apple are discussed; exact full list not approved | Salespeople may create own-customer records; Finance currently creates many records | Salespeople may edit own customer details; manager approval was proposed | Post-submission cancellation not applicable; deletion and amendment controls not evidenced | Evidenced in part |
| Item | Sales and warehouse need item information; exact role matrix not approved | Not evidenced | Not evidenced | Not evidenced | Partly evidenced |
| Item Price and Price List | David; Sales sees customer price; exact wider access not evidenced | David maintains prices | David changes prices; CJ approval authority remains unsure | Cancellation not applicable; historical amendment control not evidenced | Evidenced in part |
| Quotation | Salespeople for larger customers | Salesperson | Salesperson before customer acceptance; submit right not fully evidenced | Cancel or amend after submission not evidenced | Evidenced but occasional |
| Customer Purchase Order | Salesperson and Finance likely need access | Salesperson attaches supplied document; creation in MAIA not evidenced | Not evidenced | Not evidenced | Agreed in principle; detail missing |
| Sales Order | Assigned Salesperson, David, Lai and Finance are expected to view | Assigned Salesperson | Own-order submission is derived from UAT; exact post-submit amendment owner not confirmed | Cancel and amend after submission not evidenced | Evidenced in part |
| Pick List | Lai and warehouse; Grace receives a handoff | Lai | Warehouse records actual quantity; submit owner partly evidenced | Cancel and amend after submission not evidenced | Evidenced in part |
| Delivery Note | Lai and Grace | Lai draft is derived | Grace review and final submission are derived | Cancel and amend after submission not evidenced | Not directly confirmed |
| Return | Finance handles returned-goods credit; Logistics acceptance right not evidenced | Not evidenced as separate Return document | Not evidenced | Not evidenced | Not evidenced as separate document |
| Invoice | Grace and David; Sales visibility not fully evidenced | Grace creation is derived | Grace submission is derived | Cancel and amend after submission not evidenced | Not directly confirmed |
| Credit Note | Grace | Grace uses Sales Credit Note | Grace applies Customer Credit Note against Invoice balances | Cancel or amend after submission not evidenced | Directly evidenced |
| Debit Note | Not evidenced | Not evidenced | Not evidenced | Not evidenced | Not evidenced |
| Cash Sale | Not evidenced as a Cash Sale document | Not evidenced | Not evidenced | Not evidenced | Not evidenced |
| Payment Receipt | Grace | Grace records or confirms customer payment | Grace chooses customer and Invoice; final MAIA flow remains challenged | Cancel and amend after submission not evidenced | Directly evidenced in part |
| Payment Voucher | Not evidenced | Not evidenced | Not evidenced | Not evidenced | Not evidenced |
| Stock Entry and Reconciliation | SQL users perform Goods Receipt; MAIA role not evidenced | Goods Receipt remains in SQL | MAIA stock reconciliation is derived | Cancel and amend rights not evidenced | MAIA entry not used for Goods Receipt |
| Warehouse and stock levels | David and Lai are likely viewers; Sales and Finance detail not approved | Not applicable | Not evidenced | Not applicable | Partly evidenced |
| Prospect or Lead | Product proposed Leads only; client use not directly confirmed | Salesperson, if enabled | Salesperson, if enabled | Conversion and post-conversion amendment not fully evidenced | Not directly confirmed |

### Question 7 — screen-level answers

| Question | Evidence answer |
| --- | --- |
| Who may raise a Credit Note? | Grace directly described the Sales Credit Note process. Other users are not evidenced. |
| Who may raise a Debit Note? | Not evidenced. |
| Are Cash Sales in scope, and for whom? | Cash payments are used, but a Cash Sale document and its user are not evidenced. |
| Can Logistics accept a Return without Sales approval? | Not evidenced. |
| Are receipts and vouchers handled by the same person? | Payment Receipt work is evidenced for Grace. Payment Voucher use and ownership are not evidenced. |
| Is MAIA used for Leads and Prospects? | Product proposed Leads only and hiding Prospects. Direct client confirmation of ongoing MAIA lead use is thin. |

# PART B — Client-Specific MAIA Configuration Requirements

Client: Macro Frozen Sdn. Bhd. · Date: 6 Aug 2026 · Status: Working document for Product and Technical review

Sources reviewed: every source listed in Part A.

## Table of contents

Configuration Summary

Users and Roles

Notifications and Reminders

Warnings and Blocking Rules

Automatic Actions

Decisions Required

Items Missing from the Latest Scope Lock

Source Notes

Completion Status

## 1. Configuration Summary

Macro Frozen needs at least seven named MAIA accounts, but the final account count cannot be set until warehouse, driver and backup access is decided.

David maintains Macro Frozen's selling prices; the exact people who may approve each price and credit exception remain partly unresolved.

Salespeople work with customers assigned through SQL agent codes, while default and former-agent customers belong to David.

Grace directly confirmed manual payment matching, cash handling and Credit Note work; the proposed automated payment flow must still prove that it reduces rather than repeats her work.

Lai owns the Pick List activity, but the account model, backup user, draft Delivery Note authority and final-quantity owner remain unresolved.

Macro Frozen uses actual weights and may receive orders in kilograms, cartons or pieces; the final digital method for individual box weights is not confirmed.

Notification recipients were discussed, but no final channel is confirmed. WhatsApp is the current operating channel and Telegram was used during UAT.

SQL remains the existing business system. Customer assignment is directly supported; document write-back fields and translation rules are not fully evidenced.

### Accounts and roles

| Client's name for the role | People | MAIA role | Also holds |
| --- | --- | --- | --- |
| Owner | David | Not confirmed — Product to assign | Price control; possible credit control; possible system administration |
| Administrator | David and Apple were discussed | Not confirmed — Product to assign | Possible system administration |
| Sales Manager | CJ | Not confirmed — Product to assign | Possible customer approval; possible price control; possible credit-limit maintenance |
| Salesperson | CJ, Ben or Arben, Queenie | Not confirmed — Product to assign | Assigned-customer ownership |
| Finance | Grace | Not confirmed — Product to assign | Payment Receipt; Sales Credit Note; Customer Credit Note |
| Finance or Administrator | Apple | Not confirmed — Product to assign | Possible credit-limit maintenance; possible system administration |
| Logistics or Warehouse Manager | Lai | Not confirmed — Product to assign | Pick List ownership; draft Delivery Note is derived |
| Warehouse Worker | Count unresolved | Not confirmed — Product to assign | Possible shared account |
| Third-party Driver | Count unresolved | Not confirmed — Product to assign | Possible Proof of Delivery role |

Account count: 7 named minimum. Named people: David, Apple, CJ, Ben or Arben, Queenie, Grace and Lai. Warehouse-worker, driver and backup counts remain unresolved. No count may be treated as final until DECISION-01, DECISION-05, DECISION-06 and DECISION-07 are answered.

Price control: David is directly evidenced as price maintainer. Final document-specific approval permissions are not yet fully confirmed.

Credit control: Not yet confirmed. Salespeople cannot change credit limits, but the limit owner and blocked-document release authority remain unresolved.

System administration: Not yet confirmed. David and Apple were discussed, but the client requested reconfirmation.

### Document access at a glance

| Document | View | Create | Edit or submit | Cancel or amend after submission | State |
| --- | --- | --- | --- | --- | --- |
| Customer | CJ, Ben or Arben, Queenie, David, Grace and Apple are discussed; exact full list not approved | Salespeople may create own-customer records; Finance currently creates many records | Salespeople may edit own customer details; manager approval was proposed | Post-submission cancellation not applicable; deletion and amendment controls not evidenced | Evidenced in part |
| Item | Sales and warehouse need item information; exact role matrix not approved | Not evidenced | Not evidenced | Not evidenced | Partly evidenced |
| Item Price and Price List | David; Sales sees customer price; exact wider access not evidenced | David maintains prices | David changes prices; CJ approval authority remains unsure | Cancellation not applicable; historical amendment control not evidenced | Evidenced in part |
| Quotation | Salespeople for larger customers | Salesperson | Salesperson before customer acceptance; submit right not fully evidenced | Cancel or amend after submission not evidenced | Evidenced but occasional |
| Customer Purchase Order | Salesperson and Finance likely need access | Salesperson attaches supplied document; creation in MAIA not evidenced | Not evidenced | Not evidenced | Agreed in principle; detail missing |
| Sales Order | Assigned Salesperson, David, Lai and Finance are expected to view | Assigned Salesperson | Own-order submission is derived from UAT; exact post-submit amendment owner not confirmed | Cancel and amend after submission not evidenced | Evidenced in part |
| Pick List | Lai and warehouse; Grace receives a handoff | Lai | Warehouse records actual quantity; submit owner partly evidenced | Cancel and amend after submission not evidenced | Evidenced in part |
| Delivery Note | Lai and Grace | Lai draft is derived | Grace review and final submission are derived | Cancel and amend after submission not evidenced | Not directly confirmed |
| Return | Finance handles returned-goods credit; Logistics acceptance right not evidenced | Not evidenced as separate Return document | Not evidenced | Not evidenced | Not evidenced as separate document |
| Invoice | Grace and David; Sales visibility not fully evidenced | Grace creation is derived | Grace submission is derived | Cancel and amend after submission not evidenced | Not directly confirmed |
| Credit Note | Grace | Grace uses Sales Credit Note | Grace applies Customer Credit Note against Invoice balances | Cancel or amend after submission not evidenced | Directly evidenced |
| Debit Note | Not evidenced | Not evidenced | Not evidenced | Not evidenced | Not evidenced |
| Cash Sale | Not evidenced as a Cash Sale document | Not evidenced | Not evidenced | Not evidenced | Not evidenced |
| Payment Receipt | Grace | Grace records or confirms customer payment | Grace chooses customer and Invoice; final MAIA flow remains challenged | Cancel and amend after submission not evidenced | Directly evidenced in part |
| Payment Voucher | Not evidenced | Not evidenced | Not evidenced | Not evidenced | Not evidenced |
| Stock Entry and Reconciliation | SQL users perform Goods Receipt; MAIA role not evidenced | Goods Receipt remains in SQL | MAIA stock reconciliation is derived | Cancel and amend rights not evidenced | MAIA entry not used for Goods Receipt |
| Warehouse and stock levels | David and Lai are likely viewers; Sales and Finance detail not approved | Not applicable | Not evidenced | Not applicable | Partly evidenced |
| Prospect or Lead | Product proposed Leads only; client use not directly confirmed | Salesperson, if enabled | Salesperson, if enabled | Conversion and post-conversion amendment not fully evidenced | Not directly confirmed |

### Most important unclear decisions

Who holds final system administration and whether David and Apple require separate Administrator accounts.

Who sets customer credit limits and who releases a blocked Sales Order or Delivery Note.

Whether CJ has document-specific price approval permission, and on which named documents.

Whether Salespeople may submit their own Sales Orders or require CJ to submit them.

Who submits the final Delivery Note and who creates and submits the Invoice.

Whether warehouse workers use individual accounts or one shared account.

Who applies accepted picked quantities to the Sales Order.

Which notification channel is used for each event and scheduled alert.

Which fields and codes move between SQL and MAIA for each document.

## 2. Users and Roles

DAVID — OWNER AND PRICE MAINTAINER

David coordinates Macro Frozen and directly described how prices are maintained and how unassigned customers should be handled.

### Can

#### ROLE-01 — Maintain the Item Price and Price List

David can change the Item Price and Price List when Macro Frozen decides that a market price has risen or fallen.

Macro Frozen currently distributes price changes outside SQL, so one named person must control the current price used by Sales.

Applies to: Item Price; Price List
Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026; Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Evidence: E-010 (quoted), E-011 (quoted), E-037 (quoted)

#### ROLE-02 — Own customers without a current salesperson

David can view and maintain a Customer when its SQL agent code is blank, default or belongs to a former salesperson.

Macro Frozen needs those customers to remain visible instead of becoming ownerless.

Applies to: Customer
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Evidence: E-031 (quoted), E-032 (quoted)

### Cannot

No restriction was evidenced for this role.

### Unsure

#### ROLE-03 — Approve a price below the minimum

David is expected to decide a requested price below the minimum on the Quotation, Sales Order and Invoice, but the direct client evidence does not name those three document permissions.

Decision needed: May David approve below-minimum prices on the Quotation, Sales Order and Invoice?

The permission cannot be configured safely from a general minimum-price statement alone.

Applies to: Quotation; Sales Order; Invoice
Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026; Scope Lock v3
Evidence: E-013 (quoted)

#### ROLE-04 — Release a credit-blocked document

David is described in later UAT material as the final credit decision-maker, but the client evidence also discusses CJ and Apple.

Decision needed: May David release a blocked Sales Order and a blocked Delivery Note?

The final credit authority is required before role permissions and notifications can be configured.

Applies to: Sales Order; Delivery Note
Source: Macrofrozen 2nd UAT, 28 Jul 2026; Scope Lock v3
Evidence: E-016 (quoted), E-017 (quoted)

#### ROLE-05 — Manage users and roles

David was discussed as one of two administrators, but the client requested that administrator setup be reviewed again.

Decision needed: Does David hold system-administration permission to create, disable and change MAIA users and roles?

System administration must not be inferred from ownership of the business.

Applies to: User and role settings
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Evidence: E-025 (quoted), E-080 (derived)

### Suggested

After the final credit authority is confirmed, name one temporary substitute who can receive only the price and credit permissions needed during David's recorded absence. This closes the no-backup gap without granting permanent Administrator access.

This is a suggestion, not a confirmed client requirement.

CJ — SALES MANAGER AND ACTIVE SALESPERSON

CJ is directly identified as one of Macro Frozen's three current salespeople. Later materials describe additional manager and price responsibilities that were not captured in a clear client quotation.

### Can

#### ROLE-06 — Work with customers assigned to CJ

CJ can view and maintain a Customer when the SQL agent code assigns that Customer to CJ.

Macro Frozen uses SQL agent codes to separate customer ownership.

Applies to: Customer
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Evidence: E-030 (quoted), E-032 (quoted)

### Cannot

#### ROLE-07 — Cannot change a Customer credit limit as a salesperson

CJ must not change a Customer credit limit while acting with ordinary Salesperson permission.

The client stated that Sales can read the credit limit but cannot change it.

Applies to: Customer credit limit
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Evidence: E-028 (quoted)

### Unsure

#### ROLE-08 — Approve a newly created Customer

Grace proposed that the Sales Manager approve a Customer created by a Salesperson, but the same conversation says the role matrix must be discussed again.

Decision needed: Must CJ approve a Customer after Ben, Queenie or CJ creates it?

A Customer-creation permission cannot include an unstated approval requirement.

Applies to: Customer
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Evidence: E-029 (quoted)

#### ROLE-09 — Approve a reduced price

Later UAT and Scope Lock material assigns CJ a limited price permission, but the reviewed direct client quotation does not define the affected documents or boundary.

Decision needed: May CJ approve a reduced price on the Quotation, Sales Order and Invoice when it remains at or above the minimum?

The permission needs an exact document list and condition.

Applies to: Quotation; Sales Order; Invoice
Source: MRR & Macrofood, 17 Jul 2026; Scope Lock v3
Evidence: E-013 (quoted)

#### ROLE-10 — Set a Customer credit limit

The clarification transcript alternates between Finance and Sales Manager responsibility for creating a credit limit.

Decision needed: May CJ create or change a Customer credit limit?

The same field cannot be assigned to CJ and Apple without a final decision.

Applies to: Customer credit limit
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Evidence: E-028 (quoted), E-029 (quoted)

### Suggested

No additional client-specific suggestion identified for this role. The priority is to resolve CJ's existing price, Customer and credit permissions rather than add another control.

This is a suggestion, not a confirmed client requirement.

SALESPEOPLE — CJ, BEN OR ARBEN, AND QUEENIE

Macro Frozen directly identified three active salespeople. They know their own customers and currently receive orders through WhatsApp.

### Can

#### ROLE-11 — Maintain an assigned Customer

CJ, Ben or Arben, and Queenie can change the Customer address and phone details when the SQL agent code assigns that Customer to them.

The salesperson knows the customer and the client said Sales should not continue sending every customer change to Finance.

Applies to: Customer
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Evidence: E-026 (quoted), E-030 (quoted), E-032 (quoted)

#### ROLE-12 — Create an assigned Customer

CJ, Ben or Arben, and Queenie can create a Customer when the new Customer belongs to that salesperson.

The client wants Sales to take responsibility for customer setup instead of leaving all paperwork to Grace.

Applies to: Customer
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Evidence: E-027 (quoted), E-030 (quoted)

#### ROLE-13 — Use kilograms or pieces on a Sales Order

CJ, Ben or Arben, and Queenie can enter kilograms or pieces on a Sales Order when the customer orders in that unit.

Macro Frozen customers do not order every item in one fixed unit.

Applies to: Sales Order
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026; Macrofrozen 2nd UAT, 28 Jul 2026
Evidence: E-034 (quoted), E-049 (quoted)

#### ROLE-14 — Create a Quotation for a larger customer

CJ, Ben or Arben, and Queenie can create a Quotation when a larger customer asks for a formal price before ordering.

Some larger customers request a formal document instead of an informal WhatsApp price.

Applies to: Quotation
Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026
Evidence: E-014 (quoted)

### Cannot

#### ROLE-15 — Cannot change a Customer credit limit

CJ, Ben or Arben, and Queenie must not change a Customer credit limit when they open an assigned Customer.

The client said Sales may read the credit limit but may not change it.

Applies to: Customer credit limit
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Evidence: E-028 (quoted)

#### ROLE-16 — Cannot edit the company name after conversion

CJ, Ben or Arben, and Queenie must not change the company name on a Customer after the Lead has been converted to that Customer.

The requirement protects the official company identity after conversion; the client's reason was not clearly stated.

Applies to: Lead; Customer
Source: MAIA <> Macrofood Training, 16 Jul 2026
Evidence: E-072 (quoted)

### Unsure

#### ROLE-17 — Submit their own Sales Order

The later UAT workflow assigns Salespeople their own Sales Order submission, but the supporting row is derived from the session design rather than a clean client quotation.

Decision needed: May CJ, Ben or Arben, and Queenie submit their own Sales Order after checking it?

The submission right determines whether CJ is an approver or only a manager.

Applies to: Sales Order
Source: Macrofrozen 2nd UAT, 28 Jul 2026
Evidence: E-051 (derived)

#### ROLE-18 — View only assigned customers

SQL agent codes identify ownership, but the reviewed client sentence does not explicitly say Sales must be stopped from viewing another salesperson's Customer.

Decision needed: Must MAIA stop CJ, Ben or Arben, and Queenie from viewing a Customer assigned to another salesperson?

The visibility restriction should not be inferred from assignment alone.

Applies to: Customer
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Evidence: E-030 (quoted), E-032 (quoted)

### Suggested

When an incoming WhatsApp order contains an item phrase that MAIA cannot match, keep the original phrase on the draft Sales Order and require the salesperson to select the correct Item. This closes the “pork belly slight” ambiguity without guessing.

This is a suggestion, not a confirmed client requirement.

GRACE — FINANCE

Grace directly described Macro Frozen's payment, cash and Credit Note work. She also stated that MAIA must reduce, not add to, her workload.

### Can

#### ROLE-19 — Confirm a Payment Receipt match

Grace can confirm the Customer and Invoice on a Payment Receipt when the payer, amount and reference match the supporting evidence.

Macro Frozen requires a human check because payer names and references can differ from the Customer.

Applies to: Payment Receipt; Invoice
Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026
Evidence: E-006 (quoted), E-007 (quoted)

#### ROLE-20 — Select the Customer for an unmatched payment

Grace can choose the Customer on a Payment Receipt when the payer name does not match the Customer name.

Customers may pay from a different company account, so an automatic name match can be wrong.

Applies to: Payment Receipt
Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026
Evidence: E-007 (quoted)

#### ROLE-21 — Record a cash collection

Grace can record a driver cash collection when the driver returns cash received from a Customer.

Macro Frozen currently keeps a separate Excel list so that driver cash can later be banked and traced.

Applies to: Cash collection record; Payment Receipt
Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026; Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Evidence: E-009 (quoted), E-043 (quoted)

#### ROLE-22 — Raise a Sales Credit Note

Grace can create a Sales Credit Note when a Customer returns goods or receives a sales credit.

Macro Frozen uses the Sales Credit Note to create the credit that can reduce Invoice balances.

Applies to: Sales Credit Note
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Evidence: E-020 (quoted)

#### ROLE-23 — Apply a Customer Credit Note across Invoices

Grace can apply a Customer Credit Note to more than one Invoice when credit remains after the first Invoice is cleared.

A Customer may have already paid the original Invoice, so the remaining credit must be applied to another open Invoice.

Applies to: Customer Credit Note; Invoice
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Evidence: E-021 (quoted)

### Cannot

#### ROLE-24 — Cannot be required to forward driver evidence into MAIA

Grace must not be assigned an additional step to forward a driver's Proof of Delivery from a WhatsApp group into MAIA.

Grace said MAIA was engaged to reduce her work, not add another upload task.

Applies to: Proof of Delivery; Delivery Note
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Evidence: E-024 (quoted)

### Unsure

#### ROLE-25 — Review and submit the Delivery Note

Later UAT material assigns Grace the final Delivery Note review, but no clean client quotation confirms the exact submit permission.

Decision needed: May Grace submit the Delivery Note after Lai creates a draft?

The final Delivery Note owner must be known before permission setup.

Applies to: Delivery Note
Source: Macrofrozen 2nd UAT, 28 Jul 2026
Evidence: E-054 (derived)

#### ROLE-26 — Create and submit the Invoice

Later UAT material assigns Invoice creation and submission to Grace, but no clean client quotation confirms both actions.

Decision needed: May Grace create and submit the Invoice after the Delivery Note is ready?

The Invoice permission cannot be inferred solely from current Finance work.

Applies to: Invoice
Source: Macrofrozen 2nd UAT, 28 Jul 2026
Evidence: E-055 (derived)

#### ROLE-27 — Use MAIA instead of direct SQL entry for payments

Grace questioned whether uploading each payment and choosing Invoices in MAIA would save work compared with entering it in SQL.

Decision needed: Which payment cases must Grace process through MAIA rather than directly in SQL?

The client-specific configuration must not add a duplicate step.

Applies to: Payment Receipt; Invoice
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Evidence: E-044 (quoted), E-062 (derived), E-063 (derived)

### Suggested

After the payment cases are agreed, configure an explicit exception path that leaves an unmatched Payment Receipt as a draft owned by Grace instead of changing an Invoice balance. This closes the unclear-payer failure path.

This is a suggestion, not a confirmed client requirement.

APPLE — POSSIBLE ADMINISTRATOR OR FINANCE-SETTING OWNER

Apple was named with David during the administrator discussion. The same conversation did not settle Apple's exact user, system-administration or credit-setting permissions.

### Can

No confirmed permission was supported by a direct client quotation.

### Cannot

No restriction was evidenced for this role.

### Unsure

#### ROLE-28 — Hold an Administrator account

Apple was named as one of two possible administrators, but the client requested that the setup be reviewed again.

Decision needed: Does Apple hold system-administration permission to create, disable and change MAIA users and roles?

Administrator access grants broad authority and cannot be inferred from Finance involvement.

Applies to: User and role settings
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Evidence: E-025 (quoted), E-080 (derived)

#### ROLE-29 — Set Customer credit limits

The clarification discussion refers to Finance and Sales Manager involvement without a final owner.

Decision needed: May Apple create or change a Customer credit limit?

The same setting cannot remain split between Apple and CJ.

Applies to: Customer credit limit
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Evidence: E-028 (quoted), E-029 (quoted)

#### ROLE-30 — Release a credit-blocked document

Later Scope Lock material raises Apple as a possible credit approver, but the client quotation does not confirm the permission.

Decision needed: May Apple release a blocked Sales Order and a blocked Delivery Note?

The blocked-document permission affects notification routing and absence cover.

Applies to: Sales Order; Delivery Note
Source: Scope Lock v3
Evidence: E-016 (quoted), E-017 (quoted)

### Suggested

No client-specific suggestion identified for this role. Apple's existing responsibilities must be resolved before adding any new permission.

This is a suggestion, not a confirmed client requirement.

LAI — LOGISTICS OR WAREHOUSE MANAGER

Lai is the named owner of the Pick List activity. Draft Delivery Note work appears in later UAT design but is not supported by a clean client quotation.

### Can

#### ROLE-31 — Create the Pick List from Sales Orders

Lai can create the Pick List when the Sales Orders for warehouse preparation are ready.

Macro Frozen needs one named person to convert customer orders into warehouse work.

Applies to: Sales Order; Pick List
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Evidence: E-038 (quoted), E-039 (quoted)

### Cannot

No restriction was evidenced for this role.

### Unsure

#### ROLE-32 — Create a draft Delivery Note

Later UAT material assigns Lai draft Delivery Note creation after picking, but the supporting evidence is derived.

Decision needed: May Lai create a draft Delivery Note after the Pick List is complete?

The permission creates a Finance handoff and must be explicit.

Applies to: Pick List; Delivery Note
Source: Macrofrozen 2nd UAT, 28 Jul 2026
Evidence: E-053 (derived)

#### ROLE-33 — See buying cost and Purchasing information

Internal Product discussion says warehouse accounts should not see buying cost or Purchasing information, but a direct client sentence was not located.

Decision needed: Must MAIA hide buying cost, item value and Purchasing information from Lai?

Sensitive-field restrictions must not be inferred from Product discussion alone.

Applies to: Item; Purchasing information
Source: Product Scope Gap Brief, 24 Jul 2026
Evidence: E-069 (derived)

#### ROLE-34 — Apply actual picked quantity to the Sales Order

The final weight must reach the Sales Order, Delivery Note and Invoice, but no named person is directly confirmed to apply it.

Decision needed: May Lai amend the Sales Order to the accepted actual quantity after picking?

The final-quantity owner controls what the Customer is delivered and billed.

Applies to: Pick List; Sales Order
Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026; Product Scope Gap Brief, 24 Jul 2026
Evidence: E-005 (quoted), E-058 (derived)

#### ROLE-35 — Use a backup when absent

The client said nobody currently checks warehouse work when Lai is absent.

Decision needed: Who receives Lai's Pick List and draft Delivery Note permissions during his absence?

Without a named backup, submitted orders can wait with no owner.

Applies to: Pick List; Delivery Note
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Evidence: E-041 (quoted)

### Suggested

Configure Lai's eventual backup with time-limited Pick List and draft Delivery Note access rather than permanent Administrator access. This closes the absence gap while limiting unnecessary permissions.

This is a suggestion, not a confirmed client requirement.

WAREHOUSE WORKERS

Macro Frozen discussed giving the warehouse one company phone, but did not settle whether individual workers or a shared account will use it.

### Can

No confirmed permission was supported by a direct client quotation.

### Cannot

No restriction was evidenced for this role.

### Unsure

#### ROLE-36 — Use individual or shared MAIA access

The client discussed one shared company phone for warehouse workers while also wanting to identify who picked and checked the Pick List.

Decision needed: Will warehouse workers use named individual accounts or one shared Warehouse Worker account?

A shared account reduces licence and device complexity but prevents reliable personal attribution.

Applies to: Pick List; warehouse access
Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026; Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Evidence: E-004 (quoted), E-040 (quoted)

#### ROLE-37 — Record individual box weights

The client directly confirmed that final weight can differ, but the digital action and account owner are derived from later design discussions.

Decision needed: May a Warehouse Worker record each box weight on the Pick List?

The quantity breakdown cannot be configured until the operator and account model are known.

Applies to: Pick List
Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026; Product Team Scope Lock, 23 Jul 2026
Evidence: E-005 (quoted), E-056 (derived)

#### ROLE-38 — See buying cost and Purchasing information

Internal Product discussion proposes hiding cost and Purchasing information, but direct client confirmation was not located.

Decision needed: Must MAIA hide buying cost, item value and Purchasing information from Warehouse Workers?

The restriction affects the Item screen and should be confirmed by the client.

Applies to: Item; Purchasing information
Source: Product Scope Gap Brief, 24 Jul 2026
Evidence: E-069 (derived)

### Suggested

No additional client-specific suggestion identified for this role. The shared-versus-individual account decision already addresses the principal risk.

This is a suggestion, not a confirmed client requirement.

### People not yet confirmed as MAIA users

| Person or group | Evidence position |
| --- | --- |
| Third-party drivers | Grace described three separate driver WhatsApp groups, but no named driver account, email or MAIA permission was confirmed. |
| CK | Recorded as a third-party driver or independent agent, not a Macro Frozen employee; no MAIA user status confirmed. |
| Warehouse workers | Group exists, but count, names and individual-versus-shared account model are unresolved. |
| Backup for Lai | No named person confirmed. |
| Backup for Grace | A boss's wife was mentioned in current practice, but no name or MAIA role was confirmed. |
| External accountant | Performs final accounting work outside the evidenced MAIA workflow; no account confirmed. |

## 3. Notifications and Reminders

A notification is sent because something happened and someone else needs to know or act; a message shown because the user's own action is blocked belongs under Warnings and Blocking Rules.

NOTIF-01 — Overdue-Invoice alert

Trigger type: Schedule or condition — exact schedule not confirmed
Channel: Not confirmed

When it is sent: When an Invoice exceeds the agreed overdue threshold.

Who receives it: David, Finance, the assigned Salesperson and CJ for Ben or Arben and Queenie's customers.

What they receive: The overdue Invoice and Customer.

Why they need it: The client said the owner, Finance and Sales need to know who has not paid.

What they do next: Finance follows collection; the assigned Salesperson contacts the Customer; David and CJ review exposure.

Unsure: The overdue threshold, schedule, exact Finance recipient and final channel are not confirmed.

Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Evidence: E-045 (quoted)

NOTIF-02 — Near-expiry stock alert

Trigger type: Schedule or condition — exact schedule not confirmed
Channel: Not confirmed

When it is sent: When stock is within the agreed number of days before expiry.

Who receives it: David and Lai. Sales recipient not confirmed.

What they receive: The Item, batch, quantity and expiry date.

Why they need it: Macro Frozen wants time to sell or promote stock before it becomes a loss.

What they do next: David decides the commercial response; Lai checks the stock.

Unsure: The threshold, schedule, source of expiry data, Sales recipient and channel are not confirmed.

Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Evidence: E-046 (quoted), E-047 (quoted)

NOTIF-03 — Submitted Sales Order to Lai

Trigger type: Event
Channel: Not confirmed; a PDF outside the standard in-app set is a Product question

When it is sent: Every time CJ, Ben or Arben, or Queenie submits a Sales Order.

Who receives it: Lai.

What they receive: The submitted Sales Order and, if approved by Product, its PDF.

Why they need it: Lai needs each order to enter warehouse planning without checking multiple chats manually.

What they do next: Lai creates or updates the Pick List.

Unsure: The client quotation for this exact notification, the final channel and whether a PDF attachment is supported are not confirmed.

Source: Macrofrozen 2nd UAT and Meet – Macro Debrief, 28–29 Jul 2026
Evidence: E-052 (derived)

NOTIF-04 — Draft Delivery Note to Grace

Trigger type: Event
Channel: Not confirmed; a PDF outside the standard in-app set is a Product question

When it is sent: Every time Lai creates a draft Delivery Note.

Who receives it: Grace.

What they receive: The draft Delivery Note and, if approved by Product, its PDF.

Why they need it: Grace needs the draft for Finance review before final submission.

What they do next: Grace reviews and, if permitted, submits the Delivery Note.

Unsure: Lai's draft permission, Grace's submit permission, the channel and PDF support are not confirmed.

Source: Macrofrozen 2nd UAT and Meet – Macro Debrief, 28–29 Jul 2026
Evidence: E-053 (derived), E-054 (derived)

NOTIF-05 — Blocked Sales Order approval request

Trigger type: Event
Channel: Not confirmed

When it is sent: When a Sales Order cannot be submitted because of the configured credit rule.

Who receives it: Final credit approver — not confirmed.

What they receive: The Sales Order, Customer, unpaid amount, credit limit, overdue information and request reason.

Why they need it: The client said a blocked Sales Order currently has no visible notification.

What they do next: The approver decides whether the Sales Order may continue.

Unsure: The approver, trigger calculation, channel and attachment are not confirmed.

Source: Macrofrozen 2nd UAT, 28 Jul 2026
Evidence: E-048 (quoted), E-016 (quoted), E-017 (quoted)

NOTIF-06 — Price-exception request

Trigger type: Event
Channel: Not confirmed

When it is sent: When a Quotation, Sales Order or Invoice contains a price outside the confirmed boundary.

Who receives it: Price approver — document-specific recipient not confirmed.

What they receive: The document, Customer, Item, normal price, requested price and boundary.

Why they need it: Macro Frozen uses minimum, maximum and fixed prices, but Sales must not make an unreviewed exception.

What they do next: The approver accepts or rejects the requested price.

Unsure: The affected documents, recipient, channel and exact intervention are not confirmed.

Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026; Scope Lock v3
Evidence: E-013 (quoted)

NOTIF-07 — Friday Statement of Account reminder or delivery

Trigger type: Schedule
Channel: Not confirmed

When it is sent: Every Friday at a time not evidenced.

Who receives it: Finance recipient and Customer recipients not confirmed.

What they receive: Statement of Account or a reminder to send it.

Why they need it: The client said Friday is the Statement of Account cycle.

What they do next: Finance sends or reviews the Statement of Account.

Unsure: It is not confirmed whether MAIA sends the document automatically, only reminds Finance, or leaves the work outside MAIA.

Source: MAIA <> Macrofood Training, 16 Jul 2026
Evidence: E-073 (quoted)

NOTIF-08 — Sunday sales summary

Trigger type: Schedule
Channel: Not confirmed

When it is sent: Sunday at 8 a.m., if the client confirms the internal proposal.

Who receives it: David and CJ.

What they receive: Month-to-date and year-to-date sales information, possibly by Salesperson.

Why they need it: The proposed report is intended to help Monday planning and sales-resource decisions.

What they do next: David and CJ review sales performance.

Unsure: Direct client confirmation, final content, channel and whether the dashboard replaces this report are not confirmed.

Source: Meet – Macro Debrief, 29 Jul 2026
Evidence: E-077 (derived)

### Suggested

For NOTIF-03 and NOTIF-04, configure one named fallback recipient only after Lai's and Grace's backups are confirmed. This closes the handoff gap when the primary person is absent without broadcasting the document to unrelated users.

This is a suggestion, not a confirmed client requirement.

## 4. Warnings and Blocking Rules

RULE-01 — Salesperson cannot change Customer credit limit

What the user is trying to do: CJ, Ben or Arben, or Queenie is trying to change the credit limit on a Customer.

When MAIA intervenes: The account is using ordinary Salesperson permission.

What MAIA does: MAIA stops the change and leaves the credit limit read-only.

What MAIA tells the user: The credit limit can be read but cannot be changed with Salesperson permission.

What happens next: The named credit-limit owner changes the Customer credit limit after DECISION-03 is answered.

Why this rule is needed: The client directly separated Sales reading from credit-limit maintenance.

Applies to: Customer credit limit.

Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Evidence: E-028 (quoted)

RULE-02 — Customer access outside the assigned salesperson

Unsure

The SQL agent code identifies the salesperson who owns a Customer, but the reviewed client words do not explicitly say MAIA must stop another Salesperson from viewing that Customer.

Decision needed: Must MAIA stop CJ, Ben or Arben, and Queenie from viewing a Customer assigned to another salesperson?

Product confirmation needed: It is unclear whether this is standard MAIA behaviour or requires a client-specific configuration.

Applies to: Customer.

Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Evidence: E-030 (quoted), E-032 (quoted)

RULE-03 — Unclear payment match requires Grace

What the user is trying to do: Grace is trying to apply a Payment Receipt to an Invoice.

When MAIA intervenes: The payer name does not identify one clear Customer.

What MAIA does: MAIA requires Grace to select the Customer before the Payment Receipt changes an Invoice balance.

What MAIA tells the user: The payer name does not match one clear Customer and Finance must select the correct Customer.

What happens next: Grace selects the Customer and then selects the Invoice or Invoices.

Why this rule is needed: Macro Frozen receives payments from names that may differ from the Customer record.

Applies to: Payment Receipt; Invoice.

Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026
Evidence: E-006 (quoted), E-007 (quoted)

RULE-04 — Price outside the approved boundary

Unsure

Macro Frozen directly stated that it uses minimum, maximum and fixed prices, but the reviewed direct client evidence does not define the result on each document.

Decision needed: What must MAIA do when a Salesperson enters a price below the minimum on a Quotation?

Separate decisions are also required for the Sales Order and Invoice; they are listed independently in Section 6 to avoid one question covering several documents.

Applies to: Quotation.

Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026
Evidence: E-013 (quoted)

RULE-05 — Invoice quantity above Delivery Note quantity

What the user is trying to do: Grace is trying to submit an Invoice with a quantity greater than the related Delivery Note quantity.

When MAIA intervenes: The Invoice quantity exceeds the Delivery Note quantity.

What MAIA does: MAIA stops submission and requires the Invoice quantity to be corrected.

What MAIA tells the user: The Invoice quantity cannot exceed the delivered quantity.

What happens next: Grace corrects the Invoice quantity and submits it again.

Why this rule is needed: Macro Frozen does not want to bill more than it delivered.

Applies to: Delivery Note; Invoice.

Product confirmation needed: It is unclear whether this is standard MAIA behaviour or requires a client-specific configuration.

Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026
Evidence: E-018 (quoted)

RULE-06 — Duplicate Invoice

Unsure

Macro Frozen directly described the risk of creating another Invoice for the same transaction, but the exact duplicate condition was not defined.

Decision needed: Which existing document relationship makes a new Invoice a duplicate?

Product confirmation needed: It is unclear whether this is standard MAIA behaviour or requires a client-specific configuration.

Applies to: Invoice.

Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026
Evidence: E-019 (quoted)

RULE-07 — Credit check on Sales Order

Unsure

The client described previous-Invoice payment discipline and a one-time exception, but the calculation and warn-versus-stop result remain unresolved.

Decision needed: Does a failed credit check stop the Sales Order from being submitted?

Applies to: Sales Order.

Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026; Scope Lock v3
Evidence: E-016 (quoted), E-017 (quoted)

RULE-08 — Warehouse cost and Purchasing visibility

Unsure

Internal Product discussion says Lai and Warehouse Workers should not see buying cost, item value or Purchasing information, but no direct client quotation was located.

Decision needed: Must MAIA hide buying cost, item value and Purchasing information from Lai and Warehouse Workers?

Applies to: Item; Purchasing information.

Source: Product Scope Gap Brief, 24 Jul 2026
Evidence: E-069 (derived)

### Suggested

No client-specific suggestion identified for this section. The unresolved client rules must be decided before adding another warning or stop.

## 5. Automatic Actions

Only client-specific automatic behaviour appears here; normal MAIA behaviour is excluded.

AUTO-01 — Assign a Customer from the SQL agent code

When it happens: When MAIA reads a Customer from SQL.

Information used: The SQL agent code and the confirmed salesperson list.

What MAIA does: MAIA assigns the Customer to CJ, Ben or Arben, or Queenie when the SQL agent code names that salesperson.

What the user can see: The named salesperson sees that Customer as their assigned account.

Why the client needs it: Macro Frozen already maintains customer ownership through SQL agent codes.

Unsure: The exact code values for Ben or Arben and Queenie must be confirmed from SQL; no code-translation table was supplied.

Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Evidence: E-030 (quoted), E-032 (quoted)

AUTO-02 — Assign a default or former-agent Customer to David

When it happens: When the SQL agent code is blank, default or belongs to a former salesperson.

Information used: The SQL agent code and the current salesperson list.

What MAIA does: MAIA assigns the Customer to David.

What the user can see: David sees the Customer as his account.

Why the client needs it: Macro Frozen does not want an older or unassigned Customer to have no owner.

Unsure: CK-owned Customers must remain excluded from the normal Macro Frozen salesperson pool, but the exact code treatment needs confirmation.

Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Evidence: E-031 (quoted), E-032 (quoted), E-033 (quoted)

AUTO-03 — Prepare a draft Sales Order from WhatsApp

Unsure

When it happens: When an assigned Salesperson forwards a Customer order to MAIA.

Information used: Customer wording, Item, quantity, unit and delivery information.

What MAIA does: MAIA prepares a draft Sales Order for review.

What the user can see: The Salesperson sees MAIA's interpretation and corrects it before submission.

Why the client needs it: Customer orders arrive through WhatsApp and may use informal wording.

Unsure: The direct client evidence confirms WhatsApp orders but not whether this drafting behaviour is a standard MAIA default or a Macro Frozen configuration.

Product confirmation needed: It is unclear whether this is standard MAIA behaviour or requires a client-specific configuration.

Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026; Macro Food F2F, 6 May 2026
Evidence: E-001 (quoted), E-002 (quoted), E-059 (derived)

AUTO-04 — Apply a bulk Item Price and Price List file

Unsure

When it happens: When David uploads an approved price file.

Information used: Item identifier, Customer identifier where relevant, and approved price.

What MAIA does: MAIA updates the matched Item Price and Price List entries.

What the user can see: David sees the updated prices together instead of changing each record separately.

Why the client needs it: Macro Frozen changes prices with market conditions and currently distributes price lists outside SQL.

Unsure: Required file columns, identifier precedence, rejected-row handling and whether the function is standard MAIA behaviour are not confirmed.

Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026; Macrofrozen 2nd UAT, 28 Jul 2026
Evidence: E-010 (quoted), E-011 (quoted), E-060 (derived)

AUTO-05 — Show the latest Invoice price as a reference

When it happens: When a Salesperson checks a Customer's prior price for an Item.

Information used: The latest Invoice containing that Customer and Item.

What MAIA does: MAIA shows the latest invoiced unit price as a reference.

What the user can see: The Salesperson sees the last price used for that Customer and Item.

Why the client needs it: Macro Frozen currently checks historical Invoice pricing when deciding what price was previously used.

Unsure: It is not confirmed whether the latest Invoice price is only a reference or becomes the default selling price.

Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Evidence: E-035 (quoted)

AUTO-06 — Extract payment information

Unsure

When it happens: When Grace provides payment proof or a bank statement.

Information used: Payer name, date, amount and reference.

What MAIA does: MAIA extracts the available information into a draft Payment Receipt.

What the user can see: Grace sees the extracted values before confirming a Customer and Invoice.

Why the client needs it: The proposed design is intended to reduce manual entry.

Unsure: Grace questioned whether uploading each payment into MAIA saves work. The exact payment cases, source documents and fallback behaviour are not confirmed.

Source: Macro Food F2F, 6 May 2026; Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Evidence: E-044 (quoted), E-062 (derived)

AUTO-07 — Suggest a Customer and Invoice for a payment

Unsure

When it happens: When payment information has been extracted.

Information used: Payer name, amount, reference and open Invoices.

What MAIA does: MAIA suggests a Customer and Invoice or Invoices for Grace to review.

What the user can see: Grace sees a suggestion without any Invoice balance changing before confirmation.

Why the client needs it: Payer names may differ from Customer names.

Unsure: Matching order, partial-payment handling, one-payment-to-many-Invoices handling and value to Grace remain unconfirmed.

Source: Macro Food F2F, 6 May 2026; Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Evidence: E-006 (quoted), E-007 (quoted), E-044 (quoted), E-063 (derived)

AUTO-08 — Total individual box weights

Unsure

When it happens: When all box weights for one Pick List item have been entered.

Information used: Each recorded box weight.

What MAIA does: MAIA totals the box weights for the Pick List item.

What the user can see: Warehouse and Finance see the individual values and the actual total.

Why the client needs it: The final weight can differ from the original order and each box may differ.

Unsure: The client has not confirmed the final digital entry method, account owner or document layout.

Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026; Product Team Scope Lock, 23 Jul 2026
Evidence: E-005 (quoted), E-056 (derived), E-057 (derived)

AUTO-09 — Apply the accepted picked quantity to the Sales Order

Unsure

When it happens: When the Pick List quantity has been accepted by the named owner.

Information used: Original Sales Order quantity and accepted actual quantity.

What MAIA does: MAIA updates the Sales Order to the accepted actual quantity.

What the user can see: The Sales Order reflects the quantity to be delivered and billed.

Why the client needs it: Macro Frozen's final weight may differ from the Customer's original estimate.

Unsure: The named owner and whether this update is automatic or a user action are not confirmed.

Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026; Product Scope Gap Brief, 24 Jul 2026
Evidence: E-005 (quoted), E-058 (derived)

AUTO-10 — Choose a Sales Order payment term

Unsure

When it happens: When a Sales Order has no Customer payment term.

Information used: Customer payment term, company payment term and cash-in-advance term.

What MAIA does: Internal design proposes using the first available value and leaving the field blank when none exists.

What the user can see: The selected term or a blank field requiring correction.

Why the client needs it: Credit checks depend on a consistent payment term.

Unsure: The full sequence is supported only by internal debrief evidence.

Source: Meet – Macro Debrief, 29 Jul 2026
Evidence: E-061 (derived)

AUTO-11 — Send confirmed documents to SQL

Unsure

When it happens: When a Sales Order, Delivery Note, Invoice or Payment Receipt is confirmed.

Information used: The confirmed document and its SQL identifiers.

What MAIA does: MAIA sends the supported information to SQL.

What the user can see: SQL reflects the confirmed transaction without separate re-entry.

Why the client needs it: Macro Frozen does not want the same confirmed information keyed twice.

Unsure: Direction, fields, failure behaviour and any unit, warehouse or category-code translations are not confirmed for each document.

Source: Macro Food F2F, 6 May 2026; Scope Lock v3
Evidence: E-064 (derived), E-065 (derived), E-066 (derived), E-067 (derived)

AUTO-12 — Keep Goods Receipt in SQL and use SQL stock

Unsure

When it happens: When supplier goods are received and when MAIA needs the latest stock level.

Information used: Goods Receipt and stock information maintained in SQL.

What MAIA does: Macro Frozen continues supplier Goods Receipt in SQL; MAIA uses the available stock information from SQL.

What the user can see: Stock information without a second supplier Goods Receipt in MAIA.

Why the client needs it: The current supplier process requires supplier information and the client does not want a more complicated double-entry process.

Unsure: Stock refresh timing, reconciliation frequency and warehouse-code translation were not evidenced.

Source: Product Scope Gap Brief, 24 Jul 2026; Voice of Customer v3
Evidence: E-068 (derived)

### Suggested

When a Customer or Item from SQL cannot be matched during AUTO-03 or AUTO-11, leave the document in draft with the unmatched original value visible and assign it to the person who initiated the action. This closes the silent-mapping failure path without inventing a Customer, Item or code.

This is a suggestion, not a confirmed client requirement.

## 6. Decisions Required

### Blocking — configuration cannot proceed

DECISION-01 — System administrator

Question: Does Apple hold system-administration permission to create, disable and change MAIA users and roles?

Why it must be answered: Administrator access is broad and the client explicitly requested reconfirmation.

Who should decide: David

Affected requirement IDs: ROLE-05, ROLE-28

Evidence on each side: E-025 (quoted) names David and Apple; E-080 (derived) identifies the required administration function.

DECISION-02 — David system administration

Question: Does David hold system-administration permission to create, disable and change MAIA users and roles?

Why it must be answered: Ownership of the company does not automatically prove a system-administrator permission.

Who should decide: David

Affected requirement IDs: ROLE-05

Evidence on each side: E-025 (quoted) names David during the administrator discussion, but the arrangement was not final.

DECISION-03 — Customer credit-limit owner

Question: May Apple create or change a Customer credit limit?

Why it must be answered: The field owner is unresolved between Apple and CJ.

Who should decide: David with Grace

Affected requirement IDs: ROLE-10, ROLE-29

Evidence on each side: E-028 (quoted) says Sales cannot change the limit; E-029 (quoted) discusses Sales Manager involvement without a final answer.

DECISION-04 — Final credit approver

Question: May David release a blocked Sales Order?

Why it must be answered: The Sales Order cannot be configured without a named person who may continue it.

Who should decide: David

Affected requirement IDs: ROLE-04, NOTIF-05, RULE-07

Evidence on each side: E-016 (quoted) and E-017 (quoted) show payment discipline and one-time exception; the named approver is not directly confirmed.

DECISION-05 — Warehouse account model

Question: Will warehouse workers use named individual accounts?

Why it must be answered: Individual accounts and a shared account create different permissions, counts and auditability.

Who should decide: David with Lai

Affected requirement IDs: ROLE-36, ROLE-37

Evidence on each side: E-004 (quoted) asks for picker identity; E-040 (quoted) describes one shared phone.

DECISION-06 — Lai backup

Question: Who receives Lai's Pick List and draft Delivery Note permissions during his absence?

Why it must be answered: No safe warehouse continuation exists without a named person.

Who should decide: David

Affected requirement IDs: ROLE-35, NOTIF-03, NOTIF-04

Evidence on each side: E-041 (quoted) says nobody currently checks when Lai is absent.

DECISION-07 — Grace backup

Question: Who receives Grace's Payment Receipt, Sales Credit Note, Customer Credit Note, Delivery Note and Invoice permissions during her absence?

Why it must be answered: Finance work cannot be assigned to an unnamed “boss's wife.”

Who should decide: David with Grace

Affected requirement IDs: ROLE-19–ROLE-27

Evidence on each side: E-042 (quoted) describes current backup practice without a name or MAIA role.

DECISION-08 — Sales Order submission

Question: May Ben or Arben submit a Sales Order after checking it?

Why it must be answered: The answer determines whether Sales has submit permission or requires CJ.

Who should decide: David with CJ

Affected requirement IDs: ROLE-17

Evidence on each side: E-051 (derived) assigns own-order submission; no clean client quotation confirms it.

DECISION-09 — Final Delivery Note submission

Question: May Grace submit the Delivery Note after Lai creates a draft?

Why it must be answered: The document has no confirmed final submit owner.

Who should decide: David with Grace and Lai

Affected requirement IDs: ROLE-25, ROLE-32, NOTIF-04

Evidence on each side: E-053 (derived) and E-054 (derived) describe the proposed handoff.

DECISION-10 — Invoice permission

Question: May Grace create and submit the Invoice after the Delivery Note is ready?

Why it must be answered: Invoice creation and submission cannot be inferred from Finance involvement alone.

Who should decide: David with Grace

Affected requirement IDs: ROLE-26

Evidence on each side: E-055 (derived) describes the UAT role design.

DECISION-11 — Actual-quantity owner

Question: May Lai amend the Sales Order to the accepted actual quantity after picking?

Why it must be answered: The final quantity controls the Delivery Note and Invoice.

Who should decide: David with Lai and Grace

Affected requirement IDs: ROLE-34, AUTO-09

Evidence on each side: E-005 (quoted) confirms the weight difference; E-058 (derived) identifies the required update.

DECISION-12 — SQL Sales Order write-back

Question: Which Sales Order fields are sent from MAIA to SQL?

Why it must be answered: The Sales Order update cannot be tested without a field list.

Who should decide: Product Owner with Macro Frozen and SQL provider

Affected requirement IDs: AUTO-11

Evidence on each side: E-064 (derived) identifies the proposed write-back; no field list was found.

DECISION-13 — SQL Delivery Note write-back

Question: Which Delivery Note fields are sent from MAIA to SQL?

Why it must be answered: The Delivery Note update cannot be tested without a field list.

Who should decide: Product Owner with Macro Frozen and SQL provider

Affected requirement IDs: AUTO-11

Evidence on each side: E-065 (derived) identifies the proposed write-back; no field list was found.

DECISION-14 — SQL Invoice write-back

Question: Which Invoice fields are sent from MAIA to SQL?

Why it must be answered: The Invoice update cannot be tested without a field list.

Who should decide: Product Owner with Macro Frozen and SQL provider

Affected requirement IDs: AUTO-11

Evidence on each side: E-066 (derived) identifies the proposed write-back; no field list was found.

DECISION-15 — SQL payment write-back

Question: Which Payment Receipt fields are sent from MAIA to SQL?

Why it must be answered: Grace's payment workflow cannot be completed without the field boundary.

Who should decide: Product Owner with Grace and SQL provider

Affected requirement IDs: AUTO-11

Evidence on each side: E-067 (derived) identifies the proposed write-back; no field list was found.

### Deferrable — a default can be used and revisited

DECISION-16 — Other-salesperson Customer visibility

Question: Must MAIA stop Salespeople from viewing a Customer assigned to another salesperson?

Why it must be answered: Assignment is confirmed, but an explicit stop was not directly stated.

Who should decide: David with CJ

Affected requirement IDs: ROLE-18, RULE-02

Proposed default: Use MAIA's standard Customer visibility with no extra client-specific restriction until the client answers.

What changes if answered differently: A “yes” answer requires a Customer visibility restriction by SQL agent code.

Evidence on each side: E-030 (quoted) and E-032 (quoted) establish assignment, not an explicit denial.

DECISION-17 — CJ customer approval

Question: Must CJ approve a Customer created by a Salesperson?

Why it must be answered: Grace proposed the approval, but the role matrix was left for review.

Who should decide: David with CJ and Grace

Affected requirement IDs: ROLE-08, ROLE-12

Proposed default: Allow Customer creation under the standard MAIA state but do not add a client-specific approval requirement before confirmation.

What changes if answered differently: A “yes” answer adds a manager decision after Customer creation.

Evidence on each side: E-027 (quoted) permits creation; E-029 (quoted) proposes manager approval.

DECISION-18 — CJ price permission

Question: May CJ approve a reduced price on a Quotation when it remains at or above the minimum?

Why it must be answered: Later documents assign this permission without a clean direct client sentence.

Who should decide: David

Affected requirement IDs: ROLE-09, NOTIF-06

Proposed default: Do not grant CJ a new client-specific Quotation price permission until confirmed.

What changes if answered differently: A “yes” answer grants CJ the stated Quotation permission and routes NOTIF-06 to him for that condition.

Evidence on each side: E-013 (quoted) confirms price boundaries; the named CJ permission is derived.

DECISION-19 — Sales Order credit result

Question: Does a failed credit check stop the Sales Order from being submitted?

Why it must be answered: The client described discipline and exceptions but not the final result.

Who should decide: David with Grace

Affected requirement IDs: RULE-07, NOTIF-05

Proposed default: Leave the standard MAIA credit behaviour unchanged and do not add a Macro Frozen-specific stop until confirmed.

What changes if answered differently: A “yes” answer adds a complete stop and approval request; a “no” answer requires a separate warning decision.

Evidence on each side: E-016 (quoted) and E-017 (quoted) support the business rule.

DECISION-20 — Quotation below-minimum behaviour

Question: What must MAIA do when a Salesperson enters a price below the minimum on a Quotation?

Why it must be answered: The client named the boundary but not the intervention.

Who should decide: David

Affected requirement IDs: RULE-04, NOTIF-06

Proposed default: Leave the standard MAIA Quotation behaviour unchanged and do not add a client-specific intervention.

What changes if answered differently: The client answer may add correction, stop or approval behaviour.

Evidence on each side: E-013 (quoted) confirms minimum price.

DECISION-21 — Near-expiry threshold

Question: How many days before expiry trigger NOTIF-02?

Why it must be answered: The alert cannot identify qualifying stock without a number.

Who should decide: David with Lai

Affected requirement IDs: NOTIF-02

Proposed default: Keep the client-specific near-expiry alert disabled until the threshold and expiry-data source are confirmed.

What changes if answered differently: A confirmed number enables the alert for qualifying stock.

Evidence on each side: E-046 (quoted) confirms recipients; E-047 (quoted) says expiry tracking is future-facing.

DECISION-22 — Overdue-Invoice threshold

Question: How many overdue days trigger NOTIF-01?

Why it must be answered: The alert cannot run without a threshold.

Who should decide: David with Grace

Affected requirement IDs: NOTIF-01

Proposed default: Keep the client-specific overdue-Invoice alert disabled until the threshold is confirmed.

What changes if answered differently: A confirmed number enables the scheduled or condition-based alert.

Evidence on each side: E-045 (quoted) confirms the recipient groups.

DECISION-23 — Notification channel

Question: Does NOTIF-03 arrive through WhatsApp?

Why it must be answered: Current work uses WhatsApp, UAT used Telegram and MAIA channel was not locked.

Who should decide: David with Lai and Product

Affected requirement IDs: NOTIF-03

Proposed default: Use only standard in-app notification behaviour and do not attach a PDF until Product and the client confirm the channel.

What changes if answered differently: A “yes” answer requires WhatsApp delivery and a Product decision on PDF attachment support.

Evidence on each side: E-001 (quoted) confirms WhatsApp orders; E-052 (derived) defines the proposed notification.

DECISION-24 — Friday Statement of Account

Question: Does MAIA automatically send the Statement of Account every Friday?

Why it must be answered: The direct sentence confirms the Friday activity but not automation.

Who should decide: Grace

Affected requirement IDs: NOTIF-07, MISSING-07

Proposed default: Leave the Statement of Account as a manual Finance activity outside client-specific automation.

What changes if answered differently: A “yes” answer requires recipient, time, channel and document-generation details.

Evidence on each side: E-073 (quoted) confirms the Friday cycle.

## 7. Items Missing from the Latest Scope Lock

MISSING-01 — Formal Quotation for larger customers

What the source indicates: Salespeople need a Quotation when a larger Customer requests formal pricing.

What the latest Scope Lock says: Quotation is only agreed in principle and its permission and price controls are not locked.

Product review needed: Decide whether this is a clarification of existing sales scope, a missed requirement or no longer applicable.

Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026
Evidence: E-014 (quoted), E-036 (quoted)

MISSING-02 — Image-based product catalogue

What the source indicates: Sales needs catalogue images because some Customers do not open PDF catalogues.

What the latest Scope Lock says: Catalogue support is agreed in principle but not represented as a locked configuration.

Product review needed: Decide whether this is a clarification, future scope item or standard capability.

Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026
Evidence: E-015 (quoted)

MISSING-03 — Driver cash collection record

What the source indicates: Grace keeps a separate record of cash returned by drivers before it is banked.

What the latest Scope Lock says: The Scope Lock does not clearly represent the driver-cash record.

Product review needed: Decide whether this is a missed Payment Receipt requirement, a manual Finance record or a new scope request.

Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026
Evidence: E-009 (quoted), E-043 (quoted)

MISSING-04 — Customer Purchase Order attachment

What the source indicates: Some formal orders require the supplied Customer Purchase Order to remain linked to the Sales Order.

What the latest Scope Lock says: Customer Purchase Order support is agreed in principle but the upload point and permissions are not locked.

Product review needed: Decide whether this is a clarification of document attachment behaviour or a new requirement.

Source: Voice of Customer v3 traced to discovery
Evidence: E-075 (derived)

MISSING-05 — Pro Forma Invoice for deposit

What the source indicates: Finance needs a Pro Forma Invoice when a Customer must pay a deposit before supply.

What the latest Scope Lock says: The Pro Forma Invoice is absent.

Product review needed: Decide whether it is a missed document requirement, covered by another document, a new scope request or no longer applicable.

Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026
Evidence: E-074 (quoted)

MISSING-06 — Customer search by address

What the source indicates: Sales or Logistics needs to find a Customer using billing or shipping address information.

What the latest Scope Lock says: The search requirement is absent.

Product review needed: Decide whether it is standard search, a missed requirement, a new scope request or no longer applicable.

Source: Macrofrozen 2nd UAT, 28 Jul 2026
Evidence: E-070 (derived)

MISSING-07 — Friday Statement of Account

What the source indicates: Finance sends a Statement of Account every Friday.

What the latest Scope Lock says: No confirmed Friday reminder or automatic delivery is represented.

Product review needed: Decide whether it remains manual, is a missed scheduled requirement or is no longer applicable.

Source: MAIA <> Macrofood Training, 16 Jul 2026
Evidence: E-073 (quoted)

MISSING-08 — Recurring Customer order day

What the source indicates: Sales wants to retain information such as a Customer normally ordering every Wednesday.

What the latest Scope Lock says: The recurring-order information is absent.

Product review needed: Decide whether it is a Customer note, reminder configuration, separate requirement or no longer applicable.

Source: MAIA <> Macrofood Training, 16 Jul 2026
Evidence: E-071 (quoted)

MISSING-09 — Company-name lock after Lead conversion

What the source indicates: Sales should not change the company name after a Lead becomes a Customer.

What the latest Scope Lock says: The restriction is absent.

Product review needed: Decide whether it is a missed permission rule, standard behaviour, a new client setting or no longer applicable.

Source: MAIA <> Macrofood Training, 16 Jul 2026
Evidence: E-072 (quoted)

MISSING-10 — Driver Proof of Delivery role

What the source indicates: Internal design proposes that a Driver view Delivery Notes and add Proof of Delivery, while Grace directly rejected extra forwarding work.

What the latest Scope Lock says: The role is agreed in principle but not resolved.

Product review needed: Decide whether this is a confirmed Driver role, a Finance responsibility, future scope or no longer applicable.

Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026; Meet – Macro Debrief, 29 Jul 2026
Evidence: E-022 (quoted), E-023 (quoted), E-024 (quoted), E-076 (derived)

MISSING-11 — Related-company pricing

What the source indicates: Internal scope discussion indicates that commercially related Customers may need aligned prices.

What the latest Scope Lock says: The requirement is absent.

Product review needed: Decide whether it is a clarification of Customer Item Price, a new warning, a new scope request or no longer applicable.

Source: Product Team Scope Lock, 23 Jul 2026
Evidence: E-079 (derived)

MISSING-12 — Sunday sales summary

What the source indicates: Internal debrief proposes a Sunday sales summary for David and CJ.

What the latest Scope Lock says: The item remains an open question rather than a locked configuration.

Product review needed: Decide whether it is client-confirmed, replaced by a dashboard, a new scope request or no longer applicable.

Source: Meet – Macro Debrief, 29 Jul 2026
Evidence: E-077 (derived)

MISSING-13 — Customer complaint record

What the source indicates: Internal debrief proposes a customer-complaint record created from chat.

What the latest Scope Lock says: The item is absent.

Product review needed: Decide whether it is an internal proposal, a missed client requirement, a new scope request or no longer applicable.

Source: Meet – Macro Debrief, 29 Jul 2026
Evidence: E-078 (derived)

## 8. Source Notes

### Requirements resting mainly on internal interpretation

ROLE-03, ROLE-04, ROLE-09, ROLE-17, ROLE-25, ROLE-26, ROLE-32 to ROLE-34, ROLE-37 and ROLE-38 remain under Unsure because their exact permissions are derived from UAT or Product discussion.

NOTIF-03, NOTIF-04, NOTIF-06 and NOTIF-08 are not confirmed because at least one of trigger, recipient or channel is supported only by internal interpretation.

AUTO-03, AUTO-04, AUTO-06 to AUTO-12 remain under Unsure because the automatic behaviour, fallback or mapping is not fully client-confirmed.

MISSING-11, MISSING-12 and MISSING-13 rest mainly on internal discussion and require explicit client validation.

### Important conflicts

| ID | Area | Positions | Affected requirements |
| --- | --- | --- | --- |
| CONFLICT-01 | System administration | David and Apple were named as administrators; the client then asked to review the setup again. | ROLE-05, ROLE-28, DECISION-01, DECISION-02 |
| CONFLICT-02 | Customer credit-limit owner | Sales cannot change credit limits, but the discussion alternates between Sales Manager and Finance ownership. | ROLE-10, ROLE-29, DECISION-03 |
| CONFLICT-03 | Credit exception owner | One-time exceptions are required, but David, CJ and Apple appear in different interpretations of the authority. | ROLE-04, ROLE-30, DECISION-04 |
| CONFLICT-04 | Warehouse access | The client wants picker and checker identity but also discussed one shared warehouse phone. | ROLE-36, DECISION-05 |
| CONFLICT-05 | Proof of Delivery | Internal design proposes a Driver role; Grace directly rejected extra forwarding work. | ROLE-24, MISSING-10 |
| CONFLICT-06 | Payment value | The proposed payment workflow is intended to reduce entry, but Grace said it may repeat her SQL work. | ROLE-27, AUTO-06, AUTO-07 |
| CONFLICT-07 | Packing List method | Paper and existing Packing List work remain important, while internal design proposes direct digital box-weight capture. | ROLE-37, AUTO-08, AUTO-09 |

### Thin direct evidence

Exact MAIA role mappings.

All cancellation and post-submission amendment rights.

Debit Note, Cash Sale and Payment Voucher use.

Final Delivery Note and Invoice permissions.

CJ's document-specific price authority.

Warehouse cost visibility restriction.

Leads and Prospects as an actual client operating process.

Notification channels and PDF attachment support.

SQL write-back fields and unit, warehouse or category-code translations.

## 9. Completion Status

| Requirement | State |
| --- | --- |
| Every role maps to a MAIA role and has a named holder or stated count | Not met — all standard MAIA mappings, warehouse count, driver count and backup users remain unresolved. |
| Price control, credit control and system administration are assigned | Not met — price maintenance is assigned, but price approval, credit control and system administration remain incomplete. |
| Every document type is answered as evidenced, not used, or not evidenced | Met — see the document-access and screen-level tables. |
| Every confirmed requirement has who, what, when and why | Met. |
| Every confirmed requirement rests on at least one quoted fragment | Met. |
| Every blocking decision has an owner | Met — each blocking decision names the person or group who should decide. |

Total requirement and decision IDs: 103

Confirmed configuration requirements: 23

Confirmed requirements resting on quoted evidence: 23

Confirmed requirements resting only on derived evidence: 0

Unsure configuration requirements: 43

Blocking decisions: 15

Deferrable decisions: 9

Items missing from the latest Scope Lock: 13

This document can be considered complete only after Macro Frozen confirms the account roster and MAIA role mappings; system administration; credit-limit and blocked-document authority; CJ's price permission; Sales Order, Delivery Note and Invoice submission rights; warehouse account model and backups; actual-quantity ownership; notification channels and schedules; and the SQL field and code mappings for each supported document. Product must also classify the missing Scope Lock items and confirm which uncertain controls are standard MAIA behaviour rather than client-specific settings.