07Aug26_MacroFrozen_MAIA_Configuration_Requirements_Iteration2

# PART A — Extraction Record

Verification record. Read this to check the document; do not edit here. Delete before sharing outside the delivery team.

## Answers applied

| ID | Date | Answered by | Type | Closes | Answer |
| --- | --- | --- | --- | --- | --- |
| ANS-01 | 7 Aug 2026 | Runner | Product | Exact role vocabulary | Use only the supplied standard MAIA role and gate-role spellings. This closes vocabulary, not account-specific role assignment. |

## New since the previous run

The project directory was re-listed. No newer Scope Lock, Voice of Customer, client transcript, message export or client-authored correction was found. The prior generated requirements files are outputs, not new evidence.

Fireflies was searched again on all four client-name variations, key participants and workflow terms. No new direct client meeting after 29 July 2026 was located.

Four relevant internal transcripts absent from the previous manifest were fetched in full: Automation and Workflow Enhancements Meeting (13 Jul), Product-to-Tech Handoff Process Q&A (Jun Yan) (27 Jul), Mindhive Daily Standup (31 Jul) and Product-to-Tech Handoff Process Q&A (Weiyon) (31 Jul).

Three disputed sources were re-read in full: Macrofrozen Client Scope Lock Clarification, Macrofrozen 2nd UAT and Meet – Macro Debrief.

New internal evidence did not convert any client decision into a confirmed requirement. It added Product proposals for exact standard-role mappings, confirmed that generic matching thresholds may remain at default, identified Pick List variance as a configurable setting, and introduced a conflicting Tech proposal to create Delivery Notes directly from the Pick List instead of amending submitted Sales Orders.

No earlier requirement was retired. AUTO-09 remains open; AUTO-13 and DECISION-25 were added to preserve the new competing document path. RULE-09 and DECISION-26 were added for picked-quantity variance.

## Sources reviewed

| Title | Date | Type | What was actually retrieved |
| --- | --- | --- | --- |
| Macro Frozen — Scope Lock v3 | 29 Jul 2026 | Scope and status document | Full document carried forward from Iteration 1; file re-listed and no newer Scope Lock was found. |
| Macrofood (Macro Frozen) × MAIA — Voice of Customer Extraction v3 | 29 Jul 2026 | Voice of Customer synthesis | Full document carried forward from Iteration 1; file re-listed and no newer Voice of Customer was found. |
| Ordermaia × MacroFrozen | 13 May 2026 | Proposal and scope baseline | Partial visual review carried forward from Iteration 1: pages 1–15 reviewed; later supplied preview was not relied upon for client confirmation. |
| Macro Frozen Customer Narrative Document | Undated | Internal customer narrative | Full document carried forward from Iteration 1; internal interpretation only. |
| 4 Jun 26 — Macro Frozen Meeting Notes | 4 Jun 2026 | Meeting notes | Full document carried forward from Iteration 1; internal minutes. |
| Macrofood — Requirement Gathering Questionnaire | Jun 2026 | Discovery questionnaire | Full document carried forward; questions only, no completed client answers. |
| Business Workflow Deep-Dive Copy | Undated | Generic workshop guide | Full document carried forward; no client requirement extracted. |
| Macrofood Requirements Gathering transcript v2 | 4 Jun 2026 | Direct client transcript | Full transcript carried forward from Iteration 1. |
| Macrofood Requirements Gathering transcript | 4 Jun 2026 | Direct client transcript duplicate | Full shorter duplicate carried forward. |
| Macrofood Requirements Gathering transcript v2 PDF | 4 Jun 2026 | Transcript PDF duplicate | Full text-equivalent duplicate carried forward. |
| Macro Frozen WhatsApp export | 15 May–19 Jun 2026 | Direct client messages | Full supplied chat export carried forward. |
| Macrofrozen MAIA setup transcript | 8 Jun 2026 | Setup transcript | Full transcript carried forward; degraded transcription. |
| Custom Medz & Macro Food Customer Narrative transcript | 19 May 2026 | Mixed-client transcript | Full transcript carried forward cautiously. |
| VoC Extraction Summary | Before 29 Jul 2026 | Earlier internal synthesis | Full document carried forward as a cross-check. |
| Macro Food F2F | 6 May 2026 | Fireflies direct client transcript | Full transcript carried forward from Iteration 1. |
| new client brief custom med, macro food | 19 May 2026 | Fireflies mixed-client transcript | Full transcript carried forward cautiously. |
| Macrofrozen setup | 29 Jun 2026 | Fireflies setup transcript | Full transcript carried forward. |
| Automation and Workflow Enhancements Meeting | 13 Jul 2026 | Fireflies internal Product review | Full transcript fetched this run; added missing-source and configuration-detail checks. |
| Macrofrozen Client Scope Lock Clarification | 13 Jul 2026 | Fireflies direct client clarification | Full transcript re-fetched and re-read this run because role, credit, account, cash and Proof of Delivery points remain disputed. |
| MAIA <> Macrofood Training | 16 Jul 2026 | Fireflies client training transcript | Full transcript carried forward. |
| MRR & Macrofood | 17 Jul 2026 | Fireflies training and workflow transcript | Full transcript carried forward. |
| Macrofrozen Discussion | 23 Jul 2026 | Fireflies internal discussion | Full transcript carried forward; internal interpretation only. |
| Product Team Scope Lock | 23 Jul 2026 | Fireflies internal Product discussion | Full transcript carried forward; internal interpretation only. |
| Product Scope Gap Brief | 24 Jul 2026 | Fireflies internal Product and Technical discussion | Full transcript carried forward; internal interpretation only. |
| Product-to-Tech Handoff Process Q&A (Jun Yan) | 27 Jul 2026 | Fireflies internal Product handoff discussion | Full transcript fetched this run; confirmed that role permissions and credit-check stages are key client deltas. |
| Macrofrozen 2nd UAT | 28 Jul 2026 | Fireflies client UAT transcript | Full transcript re-fetched and re-read this run because notifications and document permissions remain disputed. |
| Macro Frozen UAT | 28 Jul 2026 | Fireflies alternate UAT recording | Full transcript carried forward as an alternate recording. |
| Macro Frozen Debrief | 29 Jul 2026 | Fireflies internal debrief | Full transcript carried forward; internal interpretation only. |
| Meet – Macro Debrief | 29 Jul 2026 | Fireflies alternate internal debrief | Full transcript re-fetched and re-read this run. |
| Mindhive Daily Standup | 31 Jul 2026 | Fireflies internal Product and Tech meeting | Full transcript fetched this run; added company-specific notification capability and Cash Sale classification context. |
| Product-to-Tech Handoff Process Q&A (Weiyon) | 31 Jul 2026 | Fireflies internal Tech handoff discussion | Full transcript fetched this run; added role-mapping, default-setting, variance and Pick List-to-Delivery Note considerations. |

### Expected sources missing or inaccessible

Ivan x Gareth Macrofrozen scope lock discussion was referenced but not independently located.

28Jul26 - 2nd UAT Bug Fixes Checklist.md was referenced but not supplied separately.

The client-authored 28Jul26 - UAT 2 MAIA Training Feedback Lark document was referenced but not separately accessible.

The Product-to-Tech configuration-definition export promised in the 31 July handoff discussion was not supplied.

No formal client-approved account roster, role-permission matrix, system-administrator appointment, UAT acceptance record or Core MAIA role/notification seed reference was supplied.

## Fireflies coverage

Name variations searched: Macro Frozen; Macrofrozen; Macrofood; Macro Food.

Participants searched: David; Grace; CJ; Lai; Queenie; Ben or Arben; Apple.

Workflow terms searched: Sales Order; Pick List; Delivery Note; Credit Note; Credit Controller; Price Controller; customer payment; Proof of Delivery; stock expiry; SQL; Product Team Scope Lock; Product Scope Gap Brief; Macro Debrief.

Meetings found with dates:

Macro Food F2F — 6 May 2026

new client brief custom med, macro food — 19 May 2026

Macrofrozen setup — 29 Jun 2026

Automation and Workflow Enhancements Meeting — 13 Jul 2026

Macrofrozen Client Scope Lock Clarification — 13 Jul 2026

MAIA <> Macrofood Training — 16 Jul 2026

MRR & Macrofood — 17 Jul 2026

Macrofrozen Discussion — 23 Jul 2026

Product Team Scope Lock and alternate recording — 23 Jul 2026

Product Scope Gap Brief — 24 Jul 2026

Product-to-Tech Handoff Process Q&A (Jun Yan) — 27 Jul 2026

Macrofrozen 2nd UAT and Macro Frozen UAT — 28 Jul 2026

Macro Frozen Debrief and Meet – Macro Debrief — 29 Jul 2026

Mindhive Daily Standup — 31 Jul 2026

Product-to-Tech Handoff Process Q&A (Weiyon) — 31 Jul 2026

Full transcripts fetched this run: Automation and Workflow Enhancements Meeting; Macrofrozen Client Scope Lock Clarification; Product-to-Tech Handoff Process Q&A (Jun Yan); Macrofrozen 2nd UAT; Meet – Macro Debrief; Mindhive Daily Standup; Product-to-Tech Handoff Process Q&A (Weiyon).

Carried forward from Iteration 1: every other full transcript listed above.

Expected meeting not located: Ivan x Gareth Macrofrozen scope lock discussion. Broad searches also returned later internal standups and methodology meetings, but no new direct client decision after the 28 July UAT.

## Candidate table

| ID | Who | What | Document / information | Trigger or condition | Client's own words (≤15 words) | Basis | Source | In Scope Lock? | Conflict? |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| E-001 | Salesperson | Receive customer order through WhatsApp | Customer order | Customer places an order | customers will place the order through WhatsApp | Client-stated | Macrofood Requirements Gathering transcript v2, 4 Jun 2026 | Reflected | No |
| E-002 | Salesperson | Correct informal product wording | Sales Order item | Customer wording differs from item name | pork belly slight | Client-stated | Macrofood Requirements Gathering transcript v2, 4 Jun 2026 | Reflected | No |
| E-003 | Warehouse | Use a paper picking record | Pick List | Daily picking begins | We still practice the paper picking list | Client-stated | Macrofood Requirements Gathering transcript v2, 4 Jun 2026 | Agreed in principle | Yes — future digital form |
| E-004 | Warehouse manager | Record picker and checker identity | Pick List | Picking and checking finish | who picked by time signature | Client-stated | Macrofood Requirements Gathering transcript v2, 4 Jun 2026 | Agreed in principle | Yes — shared account |
| E-005 | Warehouse and Finance | Use actual final weight | Sales Order, Delivery Note and Invoice | Goods are prepared and weighed | final weight might not be exactly the same | Client-stated | Macrofood Requirements Gathering transcript v2, 4 Jun 2026 | Agreed in principle | No |
| E-006 | Finance | Review a suggested payment match | Payment Receipt and Invoice | Payment evidence is available | human will check if the thing match correctly | Client-stated | Macrofood Requirements Gathering transcript v2, 4 Jun 2026 | Reflected | No |
| E-007 | Finance | Choose the payer customer manually | Payment Receipt | Payer name differs from customer name | company called ABC but payment is not match | Client-stated | Macrofood Requirements Gathering transcript v2, 4 Jun 2026 | Reflected | No |
| E-008 | Finance | Handle transfer and cash payments | Payment Receipt | Customer pays | some people making transfer some in cash | Client-stated | Macrofood Requirements Gathering transcript v2, 4 Jun 2026 | Partly represented | No |
| E-009 | Grace | Maintain a driver-cash list | Cash collection record | Driver returns cash | I do the Excel form by myself | Client-stated | Macrofood Requirements Gathering transcript v2, 4 Jun 2026 | Absent | No |
| E-010 | David | Maintain prices outside SQL today | Item Price and Price List | Market price changes | We not update any system | Client-stated | Macrofood Requirements Gathering transcript v2, 4 Jun 2026 | Reflected | No |
| E-011 | David | Send the current price list | Item Price and Price List | Approved price changes | I just send this price list | Client-stated | Macrofood Requirements Gathering transcript v2, 4 Jun 2026 | Reflected | No |
| E-012 | David | Separate customer pricing | Customer Item Price | Customer belongs to a commercial category | two category of customer | Client-stated | Macrofood Requirements Gathering transcript v2, 4 Jun 2026 | Reflected | No |
| E-013 | David | Use minimum, maximum and fixed prices | Item Price and Price List | Price controls are set | minimum price maximum price fixed price | Client-stated | Macrofood Requirements Gathering transcript v2, 4 Jun 2026 | Reflected | No |
| E-014 | Salesperson | Create a formal quotation for larger customers | Quotation | Large customer requests a quotation | some big customer request a quotation first | Client-stated | Macrofood Requirements Gathering transcript v2, 4 Jun 2026 | Agreed in principle | No |
| E-015 | Salesperson | Send catalogue as images | Product catalogue | Older customer needs a catalogue | old people they don't click PDF | Client-stated | Macrofood Requirements Gathering transcript v2, 4 Jun 2026 | Agreed in principle | No |
| E-016 | David | Apply previous-Invoice payment discipline | Sales Order | Customer places the next order | next order they have to pay the last invoice | Client-stated | Macrofood Requirements Gathering transcript v2, 4 Jun 2026 | Partly represented | No |
| E-017 | David | Allow a one-time credit exception | Sales Order | Customer exceeds normal credit | at least authorized for this time | Client-stated | Macrofood Requirements Gathering transcript v2, 4 Jun 2026 | Reflected | No |
| E-018 | Finance | Stop billing above delivered quantity | Invoice | Invoice quantity exceeds Delivery Note quantity | cannot be more the quantity | Client-stated | Macrofood Requirements Gathering transcript v2, 4 Jun 2026 | Partly represented | Product default unclear |
| E-019 | Finance | Prevent a duplicate Invoice | Invoice | Invoice already exists | I create again a deal with duplicate | Client-stated | Macrofood Requirements Gathering transcript v2, 4 Jun 2026 | Partly represented | Product default unclear |
| E-020 | Grace | Use the Sales Credit Note process | Sales Credit Note and Customer Credit Note | Customer returns goods or receives credit | Sales CN 我们通常会 issue 在 sales CN | Client-stated | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Agreed in principle | No |
| E-021 | Grace | Apply one Credit Note across several Invoices when needed | Customer Credit Note and Invoice | Credit remains after first Invoice is cleared | 一个 credit note knock off 两个 invoice | Client-stated | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Partly represented | No |
| E-022 | Grace | Use a signed Delivery Note photo as delivery evidence | Delivery Note and Proof of Delivery | Customer signs at delivery | customer 签了那个 DO，拍而已 | Client-stated | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Agreed in principle | No |
| E-023 | Grace | Use a goods photo when nobody signs | Delivery Note and Proof of Delivery | Customer is absent at delivery | 就拍那个货已经放去 | Client-stated | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Agreed in principle | No |
| E-024 | Grace | Avoid extra Proof of Delivery forwarding work | Proof of Delivery | Driver sends evidence to WhatsApp group | 不要给我做这样的工 | Client-stated | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Conflicting | Yes — driver role proposal |
| E-025 | David and Apple | Potentially use separate administrator accounts | User accounts | Administrator access is configured | 一个是 David，一个是 Apple | Client-stated | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Needs confirmation | Yes — shared access discussion |
| E-026 | Salespeople | View and change own customer details | Customer | Assigned customer details change | 他们可以直接进去改 | Client-stated | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Partly represented | Approval requirement unclear |
| E-027 | Salespeople | Create their own customer records | Customer | New customer belongs to salesperson | 他们可以 create | Client-stated | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Partly represented | Manager approval proposed |
| E-028 | Salespeople | Not change customer credit limit | Customer credit limit | Salesperson opens customer credit | 他们可以 read 罢了，不能改的 | Client-stated | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Reflected | No |
| E-029 | Sales Manager | Approve a newly created customer | Customer | Salesperson creates customer code | 要得到他们 sales manager 去 approve | Client-stated | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Absent | Not reconfirmed |
| E-030 | Sales role | Use three active salesperson assignments | Customer assignment | Current salesperson list is configured | 目前咧，我们 salesman 只有三个罢了 | Client-stated | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Reflected | No |
| E-031 | David | Own unassigned and former-agent customers | Customer assignment | SQL agent is default or former employee | 其他都是归 David 的 | Client-stated | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Reflected | No |
| E-032 | MAIA | Use the SQL agent code for ownership | Customer assignment | Customer record is read from SQL | maintain customer 下面有一个 agent | Client-stated | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Reflected | No |
| E-033 | CK | Remain outside Macro Frozen sales staff | Customer assignment | Customer is assigned to CK | 不算我们 under 我们 Macro Frozen 的员工 | Client-stated | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Reflected | No |
| E-034 | Salespeople | Use customer quantity in kilograms or pieces | Sales Order item | Customer orders item | quantity 或者 pieces 的 | Client-stated | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Agreed in principle | No |
| E-035 | Salespeople | Use latest Invoice item price as reference | Item Price and Invoice | Checking prior customer price | 最 latest 的 invoice | Client-stated | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Partly represented | No |
| E-036 | Salespeople | Create Quotation for a new customer or new price | Quotation | New customer or price is discussed | 也是要给 quotation 的嘛 | Client-stated | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Agreed in principle | Current use inconsistent |
| E-037 | David | Change prices based on market conditions | Item Price and Price List | Market rises or falls | 他就直接起咯 | Client-stated | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Reflected | No |
| E-038 | Lai | Create the Pick List from Sales Orders | Pick List | Orders are ready for picking | Based on order 的 | Client-stated | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Reflected | No |
| E-039 | Lai | Own the Pick List activity | Pick List | Warehouse picking begins | 这个动作是 warehouse logistic manager 那边做的 | Client-stated | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Reflected | No |
| E-040 | Warehouse workers | Potentially share one company phone | Warehouse MAIA access | Warehouse workers need MAIA | 他们全部一起用一个 | Client-stated | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Needs scoping | Yes — accountability |
| E-041 | David | Name Lai's backup | Pick List and draft Delivery Note | Lai is absent | 没有人去 check | Client-stated | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Needs scoping | No |
| E-042 | David and Grace | Name Grace's backup | Finance documents and payments | Grace is absent | 老板娘来开单咯 | Client-stated | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Needs scoping | Identity unclear |
| E-043 | Finance | Select cash, bank transfer or merchant payment method | Payment Receipt | Payment is recorded | cash... HLB... HLB merchant | Client-stated | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Partly represented | Merchant settlement excluded |
| E-044 | Grace | Review whether MAIA reduces payment work | Payment Receipt and Invoice | Payment evidence must be processed | 不如我直接 key 在 SQL | Client-stated | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Reflected but challenged | Yes — value concern |
| E-045 | Owner, Finance and Sales | Receive overdue-Invoice information | Invoice | Invoice becomes overdue | Finance 咯，然后 sales 咯，老板 | Client-stated | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Partly represented | Recipient detail incomplete |
| E-046 | Owner and Lai | Receive near-expiry stock information | Stock expiry | Stock nears expiry | 老板咯... logistic manager 咯 | Client-stated | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Needs scoping | Sales recipient unclear |
| E-047 | Macro Frozen | Start using batch and expiry information in future | Stock batch and expiry | Expiry alerts are required | in future 要用的 | Client-stated | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Agreed in principle | Current SQL lacks expiry |
| E-048 | Salesperson | Need a visible notification when approval is required | Blocked Sales Order | Credit or price prevents submission | but no any notification | Client-stated | Macrofrozen 2nd UAT, 28 Jul 2026 | Reflected | Channel and recipient unclear |
| E-049 | Salesperson | Order by pieces | Sales Order item | Customer asks for pieces | some customer also order... one piece | Client-stated | Macrofrozen 2nd UAT, 28 Jul 2026 | Agreed in principle | No |
| E-050 | Salesperson | Use Leads without Prospects | Lead and Prospect | Sales work starts with a potential customer | DERIVED — Product stated Macro Frozen would use Leads only | Derived | Macrofrozen 2nd UAT, 28 Jul 2026 | Reflected | Client confirmation thin |
| E-051 | Salesperson | Prepare and submit own Sales Order | Sales Order | Draft has been checked | DERIVED — UAT workflow assigned Salespeople their own order submission | Derived | Macrofrozen 2nd UAT, 28 Jul 2026 | Reflected | No |
| E-052 | Lai | Receive every submitted Sales Order | Sales Order | Salesperson submits Sales Order | DERIVED — UAT and debrief assigned every submitted order to Lai | Derived | Macrofrozen 2nd UAT and Meet – Macro Debrief, 28–29 Jul 2026 | Reflected | Channel unclear |
| E-053 | Lai | Create a draft Delivery Note | Delivery Note | Picking is complete | DERIVED — UAT role summary assigned draft Delivery Note to Lai | Derived | Macrofrozen 2nd UAT, 28 Jul 2026 | Reflected | Client quote unavailable |
| E-054 | Grace | Review and submit Delivery Note | Delivery Note | Lai creates draft Delivery Note | DERIVED — UAT role summary assigned final review to Grace | Derived | Macrofrozen 2nd UAT, 28 Jul 2026 | Reflected | Exact submit owner unclear |
| E-055 | Grace | Create and submit Invoice | Invoice | Delivery Note is ready | DERIVED — UAT role summary assigned Invoice creation to Grace | Derived | Macrofrozen 2nd UAT, 28 Jul 2026 | Reflected | Client quote unavailable |
| E-056 | Warehouse picker | Record individual box weights | Pick List | Boxes have different actual weights | DERIVED — repeated UAT and internal discussions of variable box weights | Derived | Product Team Scope Lock and Macrofrozen 2nd UAT, 23–28 Jul 2026 | Agreed in principle | Final method unclear |
| E-057 | MAIA | Total individual box weights | Pick List | All box weights are entered | DERIVED — required to produce actual delivered total | Derived | Product Team Scope Lock, 23 Jul 2026 | Agreed in principle | Product design |
| E-058 | MAIA | Apply accepted picked quantity to Sales Order | Sales Order | Picking is accepted | DERIVED — actual weight must reach final documents | Derived | Product Scope Gap Brief, 24 Jul 2026 | Partly represented | Owner unclear |
| E-059 | MAIA | Create a draft Sales Order from WhatsApp | Sales Order | Salesperson forwards order | DERIVED — approved future workflow uses WhatsApp intake | Derived | Macro Food F2F and Macrofrozen 2nd UAT, 6 May and 28 Jul 2026 | Reflected | Standard versus configuration unclear |
| E-060 | MAIA | Apply bulk price file | Item Price and Price List | David uploads approved file | DERIVED — client uses price files and requested Excel-like bulk editing | Derived | Macrofrozen 2nd UAT, 28 Jul 2026 | Reflected | Standard versus configuration unclear |
| E-061 | MAIA | Choose payment term by fallback sequence | Sales Order | Customer has no payment term | DERIVED — customer, company, cash in advance, then blank | Derived | Meet – Macro Debrief, 29 Jul 2026 | Reflected | Internal interpretation |
| E-062 | MAIA | Extract payment evidence | Payment Receipt | Grace provides payment proof or statement | DERIVED — proposed payment workflow extracts payment fields | Derived | Macro Food F2F, 6 May 2026 | Reflected | Client value challenged |
| E-063 | MAIA | Suggest customer and Invoice match | Payment Receipt and Invoice | Payment fields are extracted | DERIVED — proposed matching workflow | Derived | Macro Food F2F, 6 May 2026 | Reflected | Client value challenged |
| E-064 | MAIA | Send confirmed Sales Order to SQL | Sales Order | Sales Order is submitted | DERIVED — SQL remains existing record | Derived | Macro Food F2F, 6 May 2026 | Reflected | Fields and direction unclear |
| E-065 | MAIA | Send confirmed Delivery Note to SQL | Delivery Note | Delivery Note is submitted | DERIVED — SQL remains existing record | Derived | Macro Food F2F, 6 May 2026 | Reflected | Fields and direction unclear |
| E-066 | MAIA | Send confirmed Invoice to SQL | Invoice | Invoice is submitted | DERIVED — SQL remains existing record | Derived | Macro Food F2F, 6 May 2026 | Reflected | Fields and direction unclear |
| E-067 | MAIA | Send confirmed payment to SQL | Payment Receipt | Grace confirms payment | DERIVED — SQL remains accounting record | Derived | Macro Frozen Debrief, 29 Jul 2026 | Reflected | Fields and direction unclear |
| E-068 | Macro Frozen | Keep Goods Receipt in SQL | Goods Receipt and Stock Entry | Supplier goods arrive | DERIVED — client process requires supplier data in SQL | Derived | Product Scope Gap Brief, 24 Jul 2026 | Out of scope for MAIA entry | No |
| E-069 | Warehouse role | Hide Purchasing and buying cost | Item and Purchasing information | Warehouse account opens item | DERIVED — Product gap discussion specified hidden Purchasing information | Derived | Product Scope Gap Brief, 24 Jul 2026 | Reflected | Client quote unavailable |
| E-070 | Salesperson | Search Customer by billing or shipping address | Customer | Company name is not enough | DERIVED — UAT request to search by address | Derived | Macrofrozen 2nd UAT, 28 Jul 2026 | Absent | No |
| E-071 | Salesperson | Retain recurring order day | Customer | Customer orders on repeated weekday | this customer orders every Wednesday | Client-stated | MAIA <> Macrofood Training, 16 Jul 2026 | Absent | No |
| E-072 | Salesperson | Stop editing company name after conversion | Customer | Lead becomes Customer | not after conversion | Client-stated | MAIA <> Macrofood Training, 16 Jul 2026 | Absent | Product default unclear |
| E-073 | Finance | Send Statement of Account weekly | Statement of Account | Friday collection cycle begins | Every Friday statement of account sent | Client-stated | MAIA <> Macrofood Training, 16 Jul 2026 | Absent | Automation unclear |
| E-074 | Finance | Use Pro Forma Invoice for deposit | Pro Forma Invoice | Customer must pay deposit | Then I get a 30% deposit | Client-stated | Macrofood Requirements Gathering transcript v2, 4 Jun 2026 | Absent | No |
| E-075 | Salesperson | Attach formal Customer Purchase Order | Customer Purchase Order and Sales Order | Formal-PO customer orders | DERIVED — three customers were recorded as issuing formal purchase orders | Derived | Voice of Customer v3 traced to client discovery | Agreed in principle | Raw sentence not located |
| E-076 | Driver | Potentially add Proof of Delivery in MAIA | Delivery Note and Proof of Delivery | Delivery completes | DERIVED — internal debrief proposed a Driver role | Derived | Meet – Macro Debrief, 29 Jul 2026 | Agreed in principle | Conflicts with Grace |
| E-077 | David and CJ | Receive Sunday sales summary | Sales information | Sunday scheduled report runs | DERIVED — internal debrief described Sunday 8 a.m. summary | Derived | Meet – Macro Debrief, 29 Jul 2026 | Needs scoping | Client confirmation thin |
| E-078 | Salesperson | Record customer complaint | Customer complaint record | Customer complains | DERIVED — internal debrief proposed complaint ticket | Derived | Meet – Macro Debrief, 29 Jul 2026 | Absent | Internal proposal |
| E-079 | David and Sales | Keep related-company prices aligned | Customer Item Price | Related companies share commercial pricing | DERIVED — internal scope discussion described related-company complaints | Derived | Product Team Scope Lock, 23 Jul 2026 | Absent | Client quote unavailable |
| E-080 | MAIA administrator | Manage users and roles | User and role settings | Account access changes | DERIVED — account configuration requires an administrator | Derived | Scope Lock v3 and clarification discussion | Absent | Owner not confirmed |
| E-081 | David | Map owner duties to a standard MAIA role | User role | Product prepares the account | PROPOSED — Sales Master Manager based on owner-wide sales oversight | Proposed | Product-to-Tech Handoff Process Q&A (Weiyon), 31 Jul 2026; prior client evidence | Not a Scope Lock status item | Product to confirm |
| E-082 | CJ | Map Sales Manager duties to a standard MAIA role | User role | Product prepares the account | PROPOSED — Sales Manager based on active sales and manager duties | Proposed | Product-to-Tech Handoff Process Q&A (Weiyon), 31 Jul 2026; prior client evidence | Not a Scope Lock status item | Product to confirm |
| E-083 | Ben or Arben and Queenie | Map salesperson duties to a standard MAIA role | User role | Product prepares the accounts | PROPOSED — Sales User based on assigned-customer and order duties | Proposed | Product-to-Tech Handoff Process Q&A (Weiyon), 31 Jul 2026; prior client evidence | Not a Scope Lock status item | Product to confirm |
| E-084 | Lai | Map warehouse-manager duties to a standard MAIA role | User role | Product prepares the account | PROPOSED — Logistics Manager based on Pick List ownership | Proposed | Product-to-Tech Handoff Process Q&A (Weiyon), 31 Jul 2026; prior client evidence | Not a Scope Lock status item | Product to confirm |
| E-085 | Warehouse workers | Map warehouse-worker duties to a standard MAIA role | User role | Product prepares warehouse access | PROPOSED — Logistics User based on picking duties | Proposed | Product-to-Tech Handoff Process Q&A (Weiyon), 31 Jul 2026; prior client evidence | Not a Scope Lock status item | Product to confirm |
| E-086 | Grace | Map Finance duties to a standard MAIA role | User role | Product prepares the account | PROPOSED — Finance Manager based on payment and document-control duties | Proposed | Product-to-Tech Handoff Process Q&A (Weiyon), 31 Jul 2026; prior client evidence | Not a Scope Lock status item | Product to confirm |
| E-087 | Apple | Map Finance and broad-access duties to a standard MAIA role | User role | Product prepares the account | PROPOSED — Finance Master Manager; System Manager remains a separate decision | Proposed | Product-to-Tech Handoff Process Q&A (Weiyon), 31 Jul 2026; prior client evidence | Not a Scope Lock status item | Product to confirm |
| E-088 | Third-party driver | Map delivery-proof duties to a standard MAIA role | User role | Product approves a driver account | PROPOSED — Driver based on Delivery Note and Proof of Delivery duties | Proposed | Meet – Macro Debrief, 29 Jul 2026; standard role list supplied in this run | Agreed in principle | Client role itself unresolved |
| E-089 | David or Apple | Map user-and-role administration to a standard MAIA role | User role | System administration is assigned | PROPOSED — System Manager is the only standard role for user and role management | Proposed | Product-to-Tech Handoff Process Q&A (Jun Yan), 27 Jul 2026; standard role list supplied in this run | Absent | Holder unresolved |
| E-090 | Product | Leave generic matching thresholds at default | Customer and purchase-order matching settings | Client gave no delta | PROPOSED — default matching settings need no client question unless UAT exposes a delta | Proposed | Product-to-Tech Handoff Process Q&A (Weiyon), 31 Jul 2026 | Not applicable | No |
| E-091 | Product and Tech | Configure the document stages where credit is checked | Sales Order and Delivery Note | Credit settings are prepared | PROPOSED — credit-check document stages are client-specific settings | Proposed | Product-to-Tech Handoff Process Q&A (Jun Yan), 27 Jul 2026; Product-to-Tech Handoff Process Q&A (Weiyon), 31 Jul 2026 | Reflected | Final client choice unresolved |
| E-092 | Product and Tech | Decide whether picked-quantity variance needs a Macro Frozen value | Pick List | Picked quantity differs from ordered quantity | PROPOSED — over-pick and under-pick variance is configurable and relevant to variable-weight goods | Proposed | Product-to-Tech Handoff Process Q&A (Weiyon), 31 Jul 2026 | Absent | Client value not evidenced |
| E-093 | Product and Tech | Create Delivery Notes directly from the Pick List instead of amending Sales Orders | Pick List, Sales Order and Delivery Note | Picking is complete | PROPOSED — Tech says Pick List can create Delivery Notes with actual quantities directly | Proposed | Product-to-Tech Handoff Process Q&A (Weiyon), 31 Jul 2026 | Conflicts with current flow | Yes — contradicts Sales Order amendment design |
| E-094 | Product and Tech | Treat Cash Sale as an Invoice with immediate payment only if Macro Frozen uses it | Cash Sale, Invoice and Payment Receipt | A walk-in cash sale occurs | PROPOSED — capability is product-wide; Macro Frozen use is not evidenced | Proposed | Mindhive Daily Standup, 31 Jul 2026 | Absent | Client use not evidenced |
| E-095 | Product | Select client-specific notification cards and attachment support | Notifications | Macro Frozen notification settings are prepared | PROPOSED — notifications can be configured per company; PDF delivery needs Product confirmation | Proposed | Mindhive Daily Standup, 31 Jul 2026 | Reflected in principle | Channels and cards unresolved |
| E-096 | Product and Tech | Keep customer search and customer lists restricted by assigned salesperson | Customer | Sales User opens or searches Customer | PROPOSED — user permissions and cache keys must respect salesperson ownership | Proposed | Mindhive Daily Standup, 31 Jul 2026 | Reflected | Client restriction already partly evidenced |
| E-097 | CJ, Ben or Arben, and Queenie | Identify the three active salesperson accounts | User accounts and Customer assignment | Account roster is prepared | 除了 CJ、Arben、Queenie...其他都归 David | Client-stated | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Reflected | Ben/Arben spelling needs runner confirmation |
| E-098 | David and Apple | Potentially have broad administrator access | User accounts and workspaces | Administrator accounts are prepared | 他们两个 anything 都可以 access 的 | Client-stated | Macrofrozen Client Scope Lock Clarification, 13 Jul 2026 | Needs confirmation | Same conversation requested re-review |

## Consolidation map

| Evidence rows | Requirement IDs | Consolidation treatment |
| --- | --- | --- |
| E-010–E-013, E-037, E-081 | ROLE-01–ROLE-05; RULE-04; AUTO-04–AUTO-05 | David’s price maintenance, price permission and proposed standard role remain separate. |
| E-025–E-037, E-082–E-083, E-097–E-098 | ROLE-06–ROLE-18; AUTO-01–AUTO-02 | Customer ownership, editing, credit restriction, account roster and role mapping are separated by action. |
| E-006–E-009, E-020–E-024, E-043–E-044, E-086 | ROLE-19–ROLE-27; RULE-03; AUTO-06–AUTO-07 | Finance permissions remain separate by Payment Receipt, Credit Note, cash and Proof of Delivery. |
| E-038–E-042, E-053–E-058, E-084–E-085, E-092–E-093 | ROLE-31–ROLE-38; RULE-09; AUTO-08–AUTO-09, AUTO-13 | Warehouse access, variance, actual quantities and competing document paths remain separate. |
| E-045–E-048, E-052, E-073, E-077, E-095 | NOTIF-01–NOTIF-08 | Each notification is retained separately because trigger, recipient, schedule or channel differs. |
| E-016–E-019, E-028, E-069, E-072, E-091–E-092, E-096 | RULE-01–RULE-09 | Credit, customer visibility, Invoice protection, cost visibility and variance remain independently testable. |
| E-059–E-068, E-090, E-093–E-095 | AUTO-03–AUTO-13 | Standard defaults are excluded; only unresolved Macro Frozen deltas and competing paths remain. |
| E-014–E-015, E-070–E-079 | MISSING-01–MISSING-13 | Every Scope Lock omission remains independently reviewable. |

### Deliberate non-merges

E-018 and E-019 remain separate because excessive Invoice quantity and duplicate Invoice are different failures.

E-020 and E-021 remain separate because raising a Sales Credit Note and allocating a Customer Credit Note across Invoices are different permissions.

E-022 and E-023 remain separate because a signed Delivery Note photo and a goods photo use different delivery conditions.

E-045, E-046 and E-073 remain separate because overdue Invoice, near-expiry stock and Friday Statement of Account have different triggers and recipients.

E-064 to E-067 remain separate in the extraction record because each SQL write-back requires a separate field boundary, even though Part B retains the existing AUTO-11 umbrella ID.

E-093 was not merged into E-058; it contradicts the earlier Sales Order amendment design and therefore remains a competing proposal under AUTO-13 and DECISION-25.

## Coverage sweep result

Accounts: Seven named people have evidenced responsibilities: David, Apple, CJ, Ben or Arben, Queenie, Grace and Lai. Warehouse workers, drivers and both backups remain unresolved. The minimum named count is 7; final total not evidenced.

Roles and standard MAIA mappings: Proposed mappings are David → Sales Master Manager; CJ → Sales Manager; Ben or Arben and Queenie → Sales User; Lai → Logistics Manager; warehouse workers → Logistics User; Grace → Finance Manager; Apple → Finance Master Manager; driver → Driver. System Manager holder is unresolved. All mappings are Proposed for Product confirmation.

Price control: David is client-stated as the price maintainer. Permission to approve below-minimum prices and CJ’s narrower authority remain unresolved. Proposed gate roles: David and possibly CJ as Price Controller according to the final decisions.

Credit control: Salespeople cannot change credit limits. The person who sets limits and releases a blocked document remains unresolved among David, CJ and Apple.

System administration: David and Apple were discussed as broad administrators, then the client asked to review the arrangement. System Manager is not assigned.

Document permissions: See the full table below.

Screen-level finance and CRM questions: See the separate table below.

Information restrictions: Salespeople cannot change Customer credit limits. Other-salesperson Customer access and warehouse cost/Purchasing restrictions remain unresolved; nothing else is granted by silence.

Notifications and channels: Overdue-Invoice and near-expiry recipients were stated, but thresholds and channels are missing. Other notifications are Derived or Proposed. No final channel is confirmed; current operations use WhatsApp and UAT used Telegram.

Warnings and stops: Sales cannot change Customer credit limits; unclear payment matches require Finance selection. Invoice quantity and duplicate-Invoice protections were requested but may be standard. Credit, price and picked-variance intervention remain unresolved.

Automatic actions: SQL-agent assignment and fallback to David are client-stated. Draft Sales Order preparation, bulk price update, payment suggestions, quantity calculation and SQL updates remain Derived or Proposed.

Existing-system sync: SQL is the existing system. Customer and Item information flow SQL → MAIA. Sales Order, Delivery Note, Invoice and Payment Receipt are proposed MAIA → SQL after confirmation. Goods Receipt remains in SQL. No unit, warehouse or category-code translation table was found.

One-off requests: Recurring Wednesday orders, company-name lock, Pro Forma Invoice, Friday Statement of Account, address search, related-company pricing, customer complaint record and image catalogue.

Later changes: Later evidence moved Sales toward own-order entry, added pieces and variable box weights, elevated notifications, proposed a Driver role and then introduced a Tech alternative that bypasses Sales Order amendment by creating Delivery Notes directly from Pick Lists. No runner answer has yet settled these changes.

### Question 6 — document access evidence

A blank or “not evidenced” cell means no access is granted. It does not mean access is unrestricted.

| Document | View | Create | Edit or submit | Cancel or amend after submission | State |
| --- | --- | --- | --- | --- | --- |
| Customer | Assigned Salespeople; David for unassigned Customers; Grace and Apple involvement discussed | Salespeople may create assigned Customers | Salespeople may edit assigned Customer details; approval unresolved | Not evidenced | Partly evidenced |
| Item | Sales and Logistics need Item information | Not evidenced | Not evidenced | Not evidenced | Partly evidenced |
| Item Price and Price List | David; Sales reference access | David | David | Not evidenced | Evidenced in part |
| Quotation | Salespeople for larger Customers | Salespeople | Submission and amendment not evidenced | Not evidenced | Occasional use evidenced |
| Customer Purchase Order | Not evidenced | Supplied by Customer; MAIA creation not evidenced | Attachment point not evidenced | Not evidenced | Agreed in principle |
| Sales Order | Assigned Salesperson; David; Lai and Finance need handoff visibility | Assigned Salesperson draft is Derived | Own submission unresolved | Cancellation and post-submit amendment unresolved | Partly evidenced |
| Pick List | Lai; warehouse workers; Grace handoff proposed | Lai | Warehouse quantity entry unresolved | Not evidenced | Partly evidenced |
| Delivery Note | Lai and Grace proposed | Lai draft proposed | Final submit owner unresolved | Not evidenced | Derived only |
| Return | Not evidenced | Not evidenced | Logistics acceptance not evidenced | Not evidenced | Not evidenced |
| Invoice | Grace and David expected | Grace proposed | Grace submission proposed | Not evidenced | Derived only |
| Credit Note | Grace | Grace raises Sales Credit Note | Grace allocates Customer Credit Note | Not evidenced | Client-stated in part |
| Debit Note | Not evidenced | Not evidenced | Not evidenced | Not evidenced | Not evidenced |
| Cash Sale | Not evidenced for Macro Frozen | Not evidenced | Not evidenced | Not evidenced | Product-wide capability only |
| Payment Receipt | Grace | Grace records or confirms payment | Grace selects Customer and Invoice | Not evidenced | Client-stated in part |
| Payment Voucher | Not evidenced | Not evidenced | Not evidenced | Not evidenced | Not evidenced |
| Stock Entry and Reconciliation | SQL users | Goods Receipt remains in SQL | MAIA stock reconciliation not evidenced | Not evidenced | MAIA Goods Receipt not used |
| Warehouse and stock levels | David and Lai likely; wider access not evidenced | Not applicable | Not evidenced | Not applicable | Partly evidenced |
| Prospect or Lead | Leads-only is a Product proposal | Salesperson if enabled | Salesperson if enabled | Post-conversion amendment partly evidenced | Client use thin |

### Question 7 — screen-level answers

| Question | Evidence answer |
| --- | --- |
| Who may raise a Credit Note? | Grace directly described the Sales Credit Note process. Other users are not evidenced. |
| Who may raise a Debit Note? | Not evidenced. |
| Are Cash Sales in scope, and for whom? | Cash payments are used. A Cash Sale document is not evidenced for Macro Frozen. The 31 July Tech discussion is product-wide, not client confirmation. |
| Can Logistics accept a Return without Sales approval? | Not evidenced. |
| Are receipts and vouchers handled by the same person? | Payment Receipt work is evidenced for Grace. Payment Voucher use and ownership are not evidenced. |
| Is MAIA used for Leads and Prospects? | Leads-only and hidden Prospects are Product proposals. Direct client adoption is thin. |

# PART B — Client-Specific MAIA Configuration Requirements

Client: Macro Frozen Sdn. Bhd. · Date: 7 Aug 2026 · Iteration: 2 · Status: Working document for Product and Technical review

Sources reviewed: every source listed in Part A.

## Table of contents

Configuration Summary

1.1 Accounts and roles

1.2 Document access at a glance

1.3 Most important unclear decisions

Users and Roles

2.1 David — Owner and price maintainer

2.2 CJ — Sales Manager and active salesperson

2.3 Salespeople — Ben or Arben and Queenie

2.4 Lai — Logistics or Warehouse Manager

2.5 Warehouse workers

2.6 Grace — Finance

2.7 Apple — possible Finance Master Manager or System Manager

Notifications and Reminders

3.1 NOTIF-01 — Overdue-Invoice alert

3.2 NOTIF-02 — Near-expiry stock alert

3.3 NOTIF-03 — Submitted Sales Order to Lai

3.4 NOTIF-04 — Draft Delivery Note to Grace

3.5 NOTIF-05 — Blocked Sales Order approval request

3.6 NOTIF-06 — Price-exception request

3.7 NOTIF-07 — Friday Statement of Account reminder or delivery

3.8 NOTIF-08 — Sunday sales summary

Warnings and Blocking Rules

4.1 RULE-01 — Salesperson cannot change Customer credit limit

4.2 RULE-02 — Customer access outside the assigned salesperson

4.3 RULE-03 — Unclear payment match requires Grace

4.4 RULE-04 — Price outside the approved boundary

4.5 RULE-05 — Invoice quantity above Delivery Note quantity

4.6 RULE-06 — Duplicate Invoice

4.7 RULE-07 — Credit check on Sales Order

4.8 RULE-08 — Warehouse cost and Purchasing visibility

4.9 RULE-09 — Picked-quantity variance

Automatic Actions

5.1 AUTO-01 — Assign a Customer from the SQL agent code

5.2 AUTO-02 — Assign a default or former-agent Customer to David

5.3 AUTO-03 — Prepare a draft Sales Order from WhatsApp

5.4 AUTO-04 — Apply a bulk Item Price and Price List file

5.5 AUTO-05 — Show the latest Invoice price as a reference

5.6 AUTO-06 — Extract payment information

5.7 AUTO-07 — Suggest a Customer and Invoice for a payment

5.8 AUTO-08 — Total individual box weights

5.9 AUTO-09 — Apply the accepted picked quantity to the Sales Order

5.10 AUTO-10 — Choose a Sales Order payment term

5.11 AUTO-11 — Send confirmed documents to SQL

5.12 AUTO-12 — Keep Goods Receipt in SQL and use SQL stock

5.13 AUTO-13 — Create Delivery Notes directly from the confirmed Pick List

Decisions Required

Blocking: DECISION-25, 03, 04, 01, 02, 05–15, 27–29

Deferrable: DECISION-16–24, 26, 30–32

Items Missing from the Latest Scope Lock

7.1 MISSING-01 — Formal Quotation for larger Customers

7.2 MISSING-02 — Image-based product catalogue

7.3 MISSING-03 — Driver cash collection record

7.4 MISSING-04 — Customer Purchase Order attachment

7.5 MISSING-05 — Pro Forma Invoice for deposit

7.6 MISSING-06 — Customer search by address

7.7 MISSING-07 — Friday Statement of Account

7.8 MISSING-08 — Recurring Customer order day

7.9 MISSING-09 — Company-name lock after Lead conversion

7.10 MISSING-10 — Driver Proof of Delivery role

7.11 MISSING-11 — Related-company pricing

7.12 MISSING-12 — Sunday sales summary

7.13 MISSING-13 — Customer complaint record

Source Notes

Completion Status

What to do next

## 1. Configuration Summary

CJ, Ben or Arben, and Queenie receive Customer orders through WhatsApp and require assigned-customer access.

David maintains Item Price and Price List information; the Price Controller permissions for David and CJ remain unresolved.

Salespeople can create and maintain assigned Customers but cannot change Customer credit limits.

SQL agent codes assign Customers; default and former-agent Customers belong to David.

Lai creates Pick Lists. The later Delivery Note and actual-quantity path remains unresolved.

Grace confirms Payment Receipt matches and handles Credit Notes. Her Delivery Note and Invoice permissions remain unresolved.

Variable final weights must reach the delivered and billed quantity. Product and Tech must choose between Sales Order amendment and direct Pick List-to-Delivery Note creation.

Only approved notification cards should be enabled; every final channel remains unconfirmed.

SQL remains the existing Customer, Item, stock and accounting system. Exact write-back fields and code translations remain open.

### 1.1 Accounts and roles

| Client's name for the role | People | Proposed MAIA role | Basis | Also holds |
| --- | --- | --- | --- | --- |
| Owner | David | Sales Master Manager | Proposed from evidenced duties — Product to confirm | Price Controller proposed; Credit Controller and System Manager depend on decisions |
| Sales Manager | CJ | Sales Manager | Proposed from evidenced duties — Product to confirm | Price Controller depends on DECISION-18 |
| Salesperson | Ben or Arben; Queenie | Sales User | Proposed from evidenced duties — Product to confirm | None evidenced |
| Finance | Grace | Finance Manager | Proposed from evidenced duties — Product to confirm | None evidenced |
| Finance or administrator | Apple | Finance Master Manager | Proposed from evidenced duties — Product to confirm | System Manager and Credit Controller depend on decisions |
| Logistics or Warehouse Manager | Lai | Logistics Manager | Proposed from evidenced duties — Product to confirm | None evidenced |
| Warehouse worker | Names and count unresolved | Logistics User | Proposed from evidenced duties — Product to confirm | None evidenced |
| Third-party driver | Name and count unresolved | Driver | Proposed from proposed duties — Product to confirm | None evidenced |

Account count: minimum 7 named accounts: David, Apple, CJ, Ben or Arben, Queenie, Grace and Lai. Proposed count by role: 1 Sales Master Manager; 1 Sales Manager; 2 Sales Users; 1 Finance Manager; 1 Finance Master Manager; 1 Logistics Manager. Logistics User, Driver, backups and System Manager counts remain unresolved. Seven are named; all additional counts are unresolved rather than estimated.

Price control: David is confirmed as price maintainer. Gate-role and exception authority: DECISION-18 and DECISION-20.

Credit control: DECISION-03 and DECISION-04.

System administration: DECISION-01 and DECISION-02.

### 1.2 Document access at a glance

A blank or “not evidenced” cell means no access is granted. It does not mean access is unrestricted.

| Document | View | Create | Edit or submit | Cancel or amend after submission |
| --- | --- | --- | --- | --- |
| Customer | Assigned Salespeople; David for unassigned Customers | Salespeople for assigned Customers | Salespeople edit assigned details; approval unresolved | Not evidenced |
| Item | Sales and Logistics need operational Item information | Not evidenced | Not evidenced | Not evidenced |
| Item Price and Price List | David; Sales reference access | David | David | Not evidenced |
| Quotation | Salespeople for larger Customers | Salespeople | Submission not evidenced | Not evidenced |
| Customer Purchase Order | Not evidenced | Customer-supplied attachment only | Not evidenced | Not evidenced |
| Sales Order | Assigned Salesperson; David; Lai and Finance handoff visibility proposed | Salesperson draft proposed | Own submission unresolved | Cancellation and amendment unresolved |
| Pick List | Lai; warehouse access unresolved | Lai | Actual-quantity entry unresolved | Not evidenced |
| Delivery Note | Lai and Grace proposed | Lai draft proposed | Final submit owner unresolved | Not evidenced |
| Return | Not evidenced | Not evidenced | Not evidenced | Not evidenced |
| Invoice | Grace and David expected | Grace proposed | Grace submission proposed | Not evidenced |
| Credit Note | Grace | Grace | Grace allocates Customer Credit Note | Not evidenced |
| Debit Note | Not evidenced | Not evidenced | Not evidenced | Not evidenced |
| Cash Sale | Not evidenced | Not evidenced | Not evidenced | Not evidenced |
| Payment Receipt | Grace | Grace records or confirms | Grace selects Customer and Invoice | Not evidenced |
| Payment Voucher | Not evidenced | Not evidenced | Not evidenced | Not evidenced |
| Stock Entry and Reconciliation | SQL users | Goods Receipt remains in SQL | MAIA reconciliation not evidenced | Not evidenced |
| Warehouse and stock levels | David and Lai likely | Not applicable | Not evidenced | Not applicable |
| Prospect or Lead | Leads-only proposed | Salesperson if enabled | Salesperson if enabled | Not evidenced |

### 1.3 Most important unclear decisions

DECISION-03 and DECISION-04 — credit-limit owner and blocked-document authority.

DECISION-01 and DECISION-02 — System Manager holder.

DECISION-05 — warehouse account model.

DECISION-08 to DECISION-10 — Sales Order, Delivery Note and Invoice submit permissions.

DECISION-25 — actual-quantity document path.

DECISION-12 to DECISION-15 — SQL write-back fields.

DECISION-23 — notification channel.

## 2. Users and Roles

Section index: 2.1 David · 2.2 CJ · 2.3 Salespeople · 2.4 Lai · 2.5 Warehouse workers · 2.6 Grace · 2.7 Apple.

### 2.1 David — Owner and price maintainer

David coordinates Macro Frozen and directly described how prices are maintained and how unassigned Customers should be handled.

Open requirements — 2 Can · 0 Cannot · 3 Unsure · 1 Suggested

#### Can

##### ROLE-01 — Maintain the Item Price and Price List

David can change the Item Price and Price List when Macro Frozen decides that a market price has risen or fallen.

Macro Frozen currently distributes price changes outside SQL, so one named person must control the current price used by Sales.

Applies to: Item Price; Price List
Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026; Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Basis: Client-stated
Evidence: E-010, E-011, E-037

##### ROLE-02 — Own Customers without a current salesperson

David can view and maintain a Customer when its SQL agent code is blank, default or belongs to a former salesperson.

Macro Frozen needs those Customers to remain visible instead of becoming ownerless.

Applies to: Customer
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Basis: Client-stated
Evidence: E-031, E-032

#### Cannot

No restriction was evidenced for this role.

#### Unsure

##### ROLE-03 — Approve a price below the minimum

David’s permission to approve below-minimum prices on a Quotation, Sales Order and Invoice is not directly confirmed.

See DECISION-20.

Applies to: Quotation; Sales Order; Invoice
Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026; Scope Lock v3
Basis: Derived from client-stated price boundaries
Evidence: E-013

##### ROLE-04 — Release a credit-blocked document

David’s final authority over a blocked Sales Order and Delivery Note is disputed by evidence naming CJ or Apple.

See DECISION-04.

Applies to: Sales Order; Delivery Note
Source: Macrofrozen 2nd UAT, 28 Jul 2026; Scope Lock v3
Basis: Derived
Evidence: E-016, E-017

##### ROLE-05 — Manage users and roles

David was discussed as an administrator, but the arrangement was explicitly left for review.

See DECISION-02.

Applies to: User and role settings
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Basis: Client-stated gap; standard-role mapping Proposed
Evidence: E-025, E-080, E-089, E-098

#### Suggested

After the final gate roles are confirmed, assign only the necessary Price Controller, Credit Controller and System Manager access rather than treating owner status as unrestricted access.

This is a suggestion, not a confirmed client requirement.

### 2.2 CJ — Sales Manager and active salesperson

CJ is one of the three active salespeople. Additional manager and gate-role permissions remain open.

Open requirements — 1 Can · 1 Cannot · 3 Unsure · 1 Suggested

#### Can

##### ROLE-06 — Work with Customers assigned to CJ

CJ can view and maintain a Customer when the SQL agent code assigns that Customer to CJ.

Macro Frozen uses SQL agent codes to separate Customer ownership.

Applies to: Customer
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Basis: Client-stated
Evidence: E-030, E-032, E-097

#### Cannot

##### ROLE-07 — Cannot change a Customer credit limit as a salesperson

CJ must not change a Customer credit limit while acting with ordinary salesperson permission.

The client stated that Sales can read the credit limit but cannot change it.

Applies to: Customer credit limit
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Basis: Client-stated
Evidence: E-028

#### Unsure

##### ROLE-08 — Approve a newly created Customer

The Sales Manager approval was proposed during the client discussion but was not finally confirmed.

See DECISION-17.

Applies to: Customer
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Basis: Client-stated proposal, not closed
Evidence: E-029

##### ROLE-09 — Approve a reduced price

CJ’s Price Controller permission and exact Quotation, Sales Order and Invoice boundary are not directly confirmed.

See DECISION-18.

Applies to: Quotation; Sales Order; Invoice
Source: MRR & Macrofood, 17 Jul 2026; Scope Lock v3
Basis: Derived; role mapping Proposed
Evidence: E-013, E-082

##### ROLE-10 — Set a Customer credit limit

Credit-limit ownership is unresolved between CJ and Apple.

See DECISION-03.

Applies to: Customer credit limit
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Basis: Client-stated conflict
Evidence: E-028, E-029

#### Suggested

No additional client-specific suggestion identified for CJ; resolve the existing Customer, price and credit permissions first.

This is a suggestion, not a confirmed client requirement.

### 2.3 Salespeople — Ben or Arben and Queenie

Ben or Arben and Queenie are the two named Sales Users outside CJ. The exact spelling of Ben or Arben still needs runner verification.

Open requirements — 4 Can · 2 Cannot · 2 Unsure · 1 Suggested

#### Can

##### ROLE-11 — Maintain an assigned Customer

Ben or Arben and Queenie can change the address and phone details on a Customer when the SQL agent code assigns that Customer to them.

The client wants Sales to maintain its own Customer details instead of leaving every change to Finance.

Applies to: Customer
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Basis: Client-stated
Evidence: E-026, E-030, E-032, E-097

##### ROLE-12 — Create an assigned Customer

Ben or Arben and Queenie can create a Customer when the new Customer belongs to that salesperson.

The client wants Sales to take responsibility for Customer setup instead of leaving all paperwork to Grace.

Applies to: Customer
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Basis: Client-stated
Evidence: E-027, E-030, E-097

##### ROLE-13 — Use kilograms or pieces on a Sales Order

Ben or Arben and Queenie can enter kilograms or pieces on a Sales Order when the Customer orders in that unit.

Macro Frozen Customers do not order every Item in one fixed unit.

Applies to: Sales Order
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026; Macrofrozen 2nd UAT, 28 Jul 2026
Basis: Client-stated
Evidence: E-034, E-049

##### ROLE-14 — Create a Quotation for a larger Customer

Ben or Arben and Queenie can create a Quotation when a larger Customer asks for a formal price before ordering.

Some larger Customers request a formal document instead of an informal WhatsApp price.

Applies to: Quotation
Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026
Basis: Client-stated
Evidence: E-014

#### Cannot

##### ROLE-15 — Cannot change a Customer credit limit

Ben or Arben and Queenie must not change a Customer credit limit when they open an assigned Customer.

The client said Sales may read the credit limit but may not change it.

Applies to: Customer credit limit
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Basis: Client-stated
Evidence: E-028

##### ROLE-16 — Cannot edit the company name after conversion

Ben or Arben and Queenie must not change the company name on a Customer after the Lead has been converted to that Customer.

The client’s reason for this requirement was not clearly stated.

Applies to: Lead; Customer
Source: MAIA <> Macrofood Training, 16 Jul 2026
Basis: Client-stated
Evidence: E-072

#### Unsure

##### ROLE-17 — Submit their own Sales Order

Own Sales Order submission is part of the later UAT design but lacks a clean client decision.

See DECISION-08.

Applies to: Sales Order
Source: Macrofrozen 2nd UAT, 28 Jul 2026
Basis: Derived
Evidence: E-051

##### ROLE-18 — View only assigned Customers

SQL agent ownership is confirmed, but the explicit denial of another salesperson’s Customer is not client-stated.

See DECISION-16.

Applies to: Customer
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Basis: Derived from assignment; Product restriction Proposed
Evidence: E-030, E-032, E-096

#### Suggested

When MAIA cannot match informal Customer wording to an Item, leave the Sales Order in draft with the original wording visible to the initiating Sales User.

This is a suggestion, not a confirmed client requirement.

### 2.4 Lai — Logistics or Warehouse Manager

Lai is the named owner of Pick List activity. Later document permissions remain unresolved.

Open requirements — 1 Can · 0 Cannot · 4 Unsure · 1 Suggested

#### Can

##### ROLE-31 — Create the Pick List from Sales Orders

Lai can create the Pick List when the Sales Orders for warehouse preparation are ready.

Macro Frozen needs one named person to convert Customer orders into warehouse work.

Applies to: Sales Order; Pick List
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Basis: Client-stated
Evidence: E-038, E-039

#### Cannot

No restriction was evidenced for this role.

#### Unsure

##### ROLE-32 — Create a draft Delivery Note

Lai’s draft Delivery Note permission is part of the UAT design but is not directly confirmed by the client.

See DECISION-09.

Applies to: Pick List; Delivery Note
Source: Macrofrozen 2nd UAT, 28 Jul 2026
Basis: Derived
Evidence: E-053

##### ROLE-33 — See buying cost and Purchasing information

The proposed restriction on Lai’s Item cost and Purchasing visibility is internal rather than client-stated.

See DECISION-27.

Applies to: Item; Purchasing information
Source: Product Scope Gap Brief, 24 Jul 2026
Basis: Derived; Product classification required
Evidence: E-069

##### ROLE-34 — Apply actual picked quantity to the Sales Order

Whether the Sales Order is amended at all now depends on the competing document path.

See DECISION-25.

Applies to: Pick List; Sales Order; Delivery Note
Source: Product Scope Gap Brief, 24 Jul 2026; Product-to-Tech Handoff Process Q&A (Weiyon), 31 Jul 2026
Basis: Derived and Proposed conflict
Evidence: E-005, E-058, E-093

##### ROLE-35 — Use a backup when absent

No named person has Lai’s Pick List and draft Delivery Note permissions during absence.

See DECISION-06.

Applies to: Pick List; Delivery Note
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Basis: Client-stated gap
Evidence: E-041

#### Suggested

Once a backup is named, grant only the Pick List and agreed Delivery Note permissions needed during Lai’s absence.

This is a suggestion, not a confirmed client requirement.

### 2.5 Warehouse workers

Macro Frozen discussed shared warehouse access, but names, count and direct MAIA duties remain unresolved.

Open requirements — 0 Can · 0 Cannot · 3 Unsure · 1 Suggested

#### Can

No confirmed permission was supported by client-stated evidence.

#### Cannot

No restriction was evidenced for this role.

#### Unsure

##### ROLE-36 — Use individual or shared MAIA access

The client wants a shared warehouse phone but also wants picker and checker identity.

See DECISION-05.

Applies to: Pick List; warehouse access
Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026; Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Basis: Client-stated conflict
Evidence: E-004, E-040

##### ROLE-37 — Record individual box weights

The actual-weight need is client-stated, but the digital operator and entry method are not.

See DECISION-25.

Applies to: Pick List; Delivery Note
Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026; Product Team Scope Lock, 23 Jul 2026
Basis: Derived from client-stated weight variation
Evidence: E-005, E-056, E-057, E-093

##### ROLE-38 — See buying cost and Purchasing information

The proposed warehouse restriction is internal and has no direct client confirmation.

See DECISION-27.

Applies to: Item; Purchasing information
Source: Product Scope Gap Brief, 24 Jul 2026
Basis: Derived; Product classification required
Evidence: E-069

#### Suggested

No additional client-specific suggestion identified; the account model and cost-visibility classification are the existing gaps.

This is a suggestion, not a confirmed client requirement.

### 2.6 Grace — Finance

Grace directly described Payment Receipt, Credit Note, cash and Proof of Delivery work. Final Delivery Note, Invoice and MAIA-payment boundaries remain open.

Open requirements — 5 Can · 1 Cannot · 3 Unsure · 1 Suggested

#### Can

##### ROLE-19 — Confirm a Payment Receipt match

Grace can confirm a Payment Receipt against a Customer and Invoice when the evidence identifies the match.

Macro Frozen needs human confirmation because payer names and Customer names may differ.

Applies to: Payment Receipt; Invoice
Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026
Basis: Client-stated
Evidence: E-006

##### ROLE-20 — Select the Customer for an unmatched payment

Grace can select the correct Customer on a Payment Receipt when the payer name does not match the Customer name.

Macro Frozen receives payments from names that may differ from its Customer records.

Applies to: Payment Receipt
Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026
Basis: Client-stated
Evidence: E-007

##### ROLE-21 — Record a cash collection

Grace can record cash returned by a driver when the cash is received before bank-in.

Macro Frozen currently tracks driver cash separately before it reaches the bank.

Applies to: Payment Receipt; cash collection record
Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026
Basis: Client-stated
Evidence: E-008, E-009, E-043

##### ROLE-22 — Raise a Sales Credit Note

Grace can raise a Sales Credit Note when a Customer returns goods or receives a sales credit.

Macro Frozen uses the Sales Credit Note to reverse billing and, where applicable, return stock.

Applies to: Sales Credit Note; Customer Credit Note
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Basis: Client-stated
Evidence: E-020

##### ROLE-23 — Apply a Customer Credit Note across Invoices

Grace can allocate one Customer Credit Note across more than one Invoice when credit remains after the first Invoice is cleared.

Macro Frozen needs to use the full credit amount even when the original Invoice is already paid.

Applies to: Customer Credit Note; Invoice
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Basis: Client-stated
Evidence: E-021

#### Cannot

##### ROLE-24 — Cannot be required to forward driver evidence into MAIA

Grace must not be required to forward Proof of Delivery from a driver WhatsApp group into MAIA after every delivery.

Grace said that this would add work instead of reducing it.

Applies to: Proof of Delivery; Delivery Note
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Basis: Client-stated
Evidence: E-024

#### Unsure

##### ROLE-25 — Review and submit the Delivery Note

Grace’s final Delivery Note submission permission is not directly confirmed.

See DECISION-09.

Applies to: Delivery Note
Source: Macrofrozen 2nd UAT, 28 Jul 2026
Basis: Derived
Evidence: E-054

##### ROLE-26 — Create and submit the Invoice

Grace’s Invoice creation and submission permission is not directly confirmed.

See DECISION-10.

Applies to: Invoice
Source: Macrofrozen 2nd UAT, 28 Jul 2026
Basis: Derived
Evidence: E-055

##### ROLE-27 — Use MAIA instead of direct SQL entry for payments

Grace directly questioned which payment cases would save work in MAIA rather than repeat SQL entry.

See DECISION-28.

Applies to: Payment Receipt; Invoice
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Basis: Client-stated gap plus Derived design
Evidence: E-044, E-062, E-063

#### Suggested

Leave every unmatched Payment Receipt in draft under Grace and do not change an Invoice balance until she confirms the Customer and Invoice.

This is a suggestion, not a confirmed client requirement.

### 2.7 Apple — possible Finance Master Manager or System Manager

Apple was named in the administrator discussion, but her exact Finance, Credit Controller and System Manager boundaries are not settled.

Open requirements — 0 Can · 0 Cannot · 3 Unsure · 1 Suggested

#### Can

No confirmed permission was supported by client-stated evidence.

#### Cannot

No restriction was evidenced for this role.

#### Unsure

##### ROLE-28 — Hold an Administrator account

Apple was named as an administrator, but the same client conversation required the arrangement to be reviewed.

See DECISION-01.

Applies to: User and role settings
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Basis: Client-stated conflict; standard role Proposed
Evidence: E-025, E-080, E-087, E-089, E-098

##### ROLE-29 — Set Customer credit limits

Credit-limit ownership is unresolved between Apple and CJ.

See DECISION-03.

Applies to: Customer credit limit
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Basis: Client-stated conflict
Evidence: E-028, E-029

##### ROLE-30 — Release a credit-blocked document

Apple’s possible Credit Controller permission is not directly confirmed.

See DECISION-04.

Applies to: Sales Order; Delivery Note
Source: Scope Lock v3
Basis: Derived
Evidence: E-016, E-017

#### Suggested

No additional client-specific suggestion identified; resolve Apple’s existing Finance, credit and administration boundaries first.

This is a suggestion, not a confirmed client requirement.

### People not yet confirmed as MAIA users

| Person or group | Evidence position |
| --- | --- |
| Third-party drivers | Three driver WhatsApp groups were described, but no named Driver account, email or count was confirmed. |
| CK | Third-party driver or independent agent, not a Macro Frozen employee; no MAIA account confirmed. |
| Warehouse workers | Group exists; names, count and individual-versus-shared access unresolved. |
| Backup for Lai | No named person. |
| Backup for Grace | “Boss’s wife” was mentioned, but no name or role was confirmed. |
| External accountant | Works outside the evidenced MAIA process; no account confirmed. |

## 3. Notifications and Reminders

A notification is sent because something happened and someone else needs to know or act; a message shown because the user’s own action is blocked belongs under Warnings and Blocking Rules.

Section index: NOTIF-01 Overdue Invoice · NOTIF-02 Near expiry · NOTIF-03 Submitted Sales Order · NOTIF-04 Draft Delivery Note · NOTIF-05 Blocked Sales Order · NOTIF-06 Price exception · NOTIF-07 Friday Statement of Account · NOTIF-08 Sunday sales summary.

### 3.1 NOTIF-01 — Overdue-Invoice alert

Open notification details

Trigger type: Schedule or condition — exact schedule not confirmed
Channel: Not confirmed
When it is sent: When an Invoice exceeds the agreed overdue threshold.
Who receives it: David, Finance, the assigned Salesperson and CJ for Ben or Arben and Queenie’s Customers.
What they receive: The overdue Invoice and Customer.
Why they need it: The client said the owner, Finance and Sales need to know who has not paid.
What they do next: Finance follows collection; Sales contacts the Customer; David and CJ review.
Unsure: Threshold, schedule, exact Finance recipient and channel. See DECISION-22, DECISION-21 and DECISION-23.
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Basis: Client-stated recipient; incomplete configuration
Evidence: E-045

### 3.2 NOTIF-02 — Near-expiry stock alert

Open notification details

Trigger type: Schedule or condition — exact schedule not confirmed
Channel: Not confirmed
When it is sent: When stock is within the agreed number of days before expiry.
Who receives it: David and Lai; Sales is unresolved.
What they receive: Item, batch, quantity and expiry date.
Why they need it: Macro Frozen wants time to sell or promote stock before loss.
What they do next: David decides the commercial response; Lai checks stock.
Unsure: Threshold, data source, Sales recipient and channel. See DECISION-21, DECISION-19, DECISION-20 and DECISION-23.
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Basis: Client-stated recipient; incomplete configuration
Evidence: E-046, E-047

### 3.3 NOTIF-03 — Submitted Sales Order to Lai

Open notification details

Trigger type: Event
Channel: Not confirmed; PDF delivery is a Product and Tech question
When it is sent: Every time CJ, Ben or Arben, or Queenie submits a Sales Order.
Who receives it: Lai.
What they receive: Submitted Sales Order; PDF only if supported and selected.
Why they need it: The proposed handoff prevents warehouse planning from depending on manual checking.
What they do next: Lai creates or updates the Pick List.
Unsure: Exact client confirmation, channel and attachment. See DECISION-23 and DECISION-29.
Source: Macrofrozen 2nd UAT, 28 Jul 2026; Meet – Macro Debrief, 29 Jul 2026
Basis: Derived; notification card Proposed
Evidence: E-052, E-095

### 3.4 NOTIF-04 — Draft Delivery Note to Grace

Open notification details

Trigger type: Event
Channel: Not confirmed; PDF delivery is a Product and Tech question
When it is sent: Every time Lai creates a draft Delivery Note.
Who receives it: Grace.
What they receive: Draft Delivery Note; PDF only if supported and selected.
Why they need it: The proposed handoff gives Finance the draft without manual searching.
What they do next: Grace reviews it if ROLE-25 is approved.
Unsure: Lai’s permission, Grace’s permission, channel and attachment. See DECISION-09, DECISION-23 and DECISION-29.
Source: Macrofrozen 2nd UAT, 28 Jul 2026; Meet – Macro Debrief, 29 Jul 2026
Basis: Derived; notification card Proposed
Evidence: E-053, E-054, E-095

### 3.5 NOTIF-05 — Blocked Sales Order approval request

Open notification details

Trigger type: Event
Channel: Not confirmed
When it is sent: When a Sales Order cannot be submitted under the configured credit rule.
Who receives it: Final Credit Controller — unresolved.
What they receive: Sales Order, Customer, unpaid amount, credit limit, overdue information and request reason.
Why they need it: The client stated that a blocked order had no visible notification.
What they do next: The Credit Controller decides whether the Sales Order may continue.
Unsure: Credit Controller, calculation and channel. See DECISION-04, DECISION-07 and DECISION-23.
Source: Macrofrozen 2nd UAT, 28 Jul 2026
Basis: Client-stated need; incomplete configuration
Evidence: E-048, E-091, E-095

### 3.6 NOTIF-06 — Price-exception request

Open notification details

Trigger type: Event
Channel: Not confirmed
When it is sent: When a Quotation, Sales Order or Invoice contains a price outside the confirmed boundary.
Who receives it: Price Controller — document-specific holder unresolved.
What they receive: Document, Customer, Item, normal price, requested price and boundary.
Why they need it: Macro Frozen uses minimum, maximum and fixed prices.
What they do next: The Price Controller accepts or rejects the price.
Unsure: Exact condition, holder and channel. See DECISION-18, DECISION-20 and DECISION-23.
Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026; Scope Lock v3
Basis: Derived from client-stated boundaries; notification card Proposed
Evidence: E-013, E-095

### 3.7 NOTIF-07 — Friday Statement of Account reminder or delivery

Open notification details

Trigger type: Schedule
Channel: Not confirmed
When it is sent: Every Friday at a time not evidenced.
Who receives it: Finance recipient and Customer recipients unresolved.
What they receive: Statement of Account or reminder.
Why they need it: The client stated that Friday is the Statement of Account cycle.
What they do next: Finance sends or reviews it.
Unsure: Automation, recipients, time and channel. See DECISION-24.
Source: MAIA <> Macrofood Training, 16 Jul 2026
Basis: Client-stated activity; automation unresolved
Evidence: E-073

### 3.8 NOTIF-08 — Sunday sales summary

Open notification details

Trigger type: Schedule
Channel: Not confirmed
When it is sent: Sunday at 8 a.m. only if the internal proposal is client-approved.
Who receives it: David and CJ.
What they receive: Month-to-date and year-to-date sales information, possibly by Salesperson.
Why they need it: The internal proposal aims to support Monday planning.
What they do next: David and CJ review performance.
Unsure: Direct client confirmation, content, channel and dashboard overlap. See DECISION-30.
Source: Meet – Macro Debrief, 29 Jul 2026
Basis: Derived
Evidence: E-077

### Suggested

After Lai’s and Grace’s backups are named, configure one fallback recipient for NOTIF-03 and NOTIF-04; do not broadcast the documents to unrelated roles.

This is a suggestion, not a confirmed client requirement.

## 4. Warnings and Blocking Rules

Section index: RULE-01 Credit-limit edit · RULE-02 Customer ownership · RULE-03 Unclear payment · RULE-04 Price boundary · RULE-05 Invoice quantity · RULE-06 Duplicate Invoice · RULE-07 Sales Order credit · RULE-08 Warehouse cost · RULE-09 Picked variance.

### 4.1 RULE-01 — Salesperson cannot change Customer credit limit

Open rule details

What the user is trying to do: CJ, Ben or Arben, or Queenie is trying to change the credit limit on a Customer.
When MAIA intervenes: The account is using Sales User permission.
What MAIA does: MAIA stops the change and leaves the credit limit read-only.
What MAIA tells the user: The Customer credit limit can be read but cannot be changed with Sales User permission.
What happens next: The confirmed credit-limit owner changes it.
Why this rule is needed: The client directly separated Sales reading from credit-limit maintenance.
Applies to: Customer credit limit
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Basis: Client-stated
Evidence: E-028

### 4.2 RULE-02 — Customer access outside the assigned salesperson

Open rule details

What the user is trying to do: A Sales User is trying to open a Customer assigned to another salesperson.
When MAIA intervenes: The explicit denial is not client-stated.
What MAIA does: Unresolved — see DECISION-16.
What MAIA tells the user: The final message depends on the Product classification and client answer.
What happens next: No access is granted until confirmed.
Why this rule is needed: SQL agent ownership is confirmed, but cross-visibility is not.
Applies to: Customer
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026; Mindhive Daily Standup, 31 Jul 2026
Basis: Derived and Proposed
Evidence: E-030, E-032, E-096

### 4.3 RULE-03 — Unclear payment match requires Grace

Open rule details

What the user is trying to do: Grace is trying to apply a Payment Receipt to an Invoice.
When MAIA intervenes: The payer name does not identify one clear Customer.
What MAIA does: MAIA requires Grace to select the Customer before the Payment Receipt changes an Invoice balance.
What MAIA tells the user: The payer does not match one clear Customer and Finance must select it.
What happens next: Grace selects the Customer and the Invoice or Invoices.
Why this rule is needed: Macro Frozen receives payments from names that differ from Customer records.
Applies to: Payment Receipt; Invoice
Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026
Basis: Client-stated
Evidence: E-006, E-007

### 4.4 RULE-04 — Price outside the approved boundary

Open rule details

What the user is trying to do: A Sales User is entering a price on a Quotation, Sales Order or Invoice.
When MAIA intervenes: The price is below the minimum, above the maximum or conflicts with a fixed price.
What MAIA does: Unresolved — see DECISION-20.
What MAIA tells the user: The final explanation depends on the selected intervention.
What happens next: The final Price Controller action depends on the decision.
Why this rule is needed: Macro Frozen directly stated minimum, maximum and fixed prices.
Applies to: Quotation; Sales Order; Invoice
Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026
Basis: Derived from client-stated boundary
Evidence: E-013

### 4.5 RULE-05 — Invoice quantity above Delivery Note quantity

Open rule details

What the user is trying to do: Grace is trying to submit an Invoice.
When MAIA intervenes: The Invoice quantity exceeds the related Delivery Note quantity.
What MAIA does: Product must confirm whether MAIA already stops this by default. See DECISION-26.
What MAIA tells the user: The Invoice quantity exceeds the delivered quantity.
What happens next: Grace corrects the Invoice or Delivery Note after Product confirms the standard behaviour.
Why this rule is needed: Macro Frozen said the Invoice must not exceed delivered quantity.
Applies to: Invoice; Delivery Note
Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026
Basis: Client-stated outcome; Product classification Proposed
Evidence: E-018

### 4.6 RULE-06 — Duplicate Invoice

Open rule details

What the user is trying to do: Grace is trying to create an Invoice for a transaction that already has one.
When MAIA intervenes: An existing Invoice is identified.
What MAIA does: Product must confirm whether MAIA already stops this by default. See DECISION-26.
What MAIA tells the user: An Invoice already exists for the transaction.
What happens next: Grace opens the existing Invoice or corrects the source selection.
Why this rule is needed: Macro Frozen wants to prevent duplicate billing.
Applies to: Invoice
Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026
Basis: Client-stated outcome; Product classification Proposed
Evidence: E-019

### 4.7 RULE-07 — Credit check on Sales Order

Open rule details

What the user is trying to do: A Sales User is trying to submit a Sales Order.
When MAIA intervenes: The Customer fails the configured credit calculation.
What MAIA does: Unresolved — see DECISION-19, DECISION-07 and DECISION-04.
What MAIA tells the user: The final message depends on whether MAIA warns or stops.
What happens next: The document follows the final Credit Controller decision if a stop is selected.
Why this rule is needed: Macro Frozen requires payment discipline and one-time exceptions.
Applies to: Sales Order
Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026; Product-to-Tech Handoff Process Q&A, 27 and 31 Jul 2026
Basis: Derived from client-stated credit practice; stage Proposed
Evidence: E-016, E-017, E-091

### 4.8 RULE-08 — Warehouse cost and Purchasing visibility

Open rule details

What the user is trying to do: Lai or a warehouse worker is opening an Item.
When MAIA intervenes: The account uses Logistics Manager or Logistics User permission.
What MAIA does: Unresolved Product classification — see DECISION-27.
What MAIA tells the user: No client-specific warning text is approved.
What happens next: Grant no cost or Purchasing access until Product classifies and the client confirms the restriction.
Why this rule is needed: The restriction was raised internally, not by a direct client statement.
Applies to: Item; Purchasing information
Source: Product Scope Gap Brief, 24 Jul 2026
Basis: Derived; Product classification required
Evidence: E-069

### 4.9 RULE-09 — Picked-quantity variance

Open rule details

What the user is trying to do: Lai or a warehouse worker is entering the picked quantity on a Pick List.
When MAIA intervenes: The difference from the ordered quantity exceeds a configurable variance.
What MAIA does: Proposed only — see DECISION-31.
What MAIA tells the user: The final message depends on the selected variance and action.
What happens next: The user follows the selected correction or approval path.
Why this rule is needed: Variable-weight goods make quantity differences normal, but no client tolerance is evidenced.
Applies to: Pick List
Source: Product-to-Tech Handoff Process Q&A (Weiyon), 31 Jul 2026
Basis: Proposed
Evidence: E-005, E-092

### Suggested

Where a credit or price decision is pending, keep the Sales Order in draft and show the named decision owner rather than letting the Sales User repeatedly resubmit it.

This is a suggestion, not a confirmed client requirement.

## 5. Automatic Actions

Only client-specific automatic behaviour appears here; normal MAIA behaviour is excluded.

Section index: AUTO-01 SQL agent assignment · AUTO-02 David fallback · AUTO-03 WhatsApp draft · AUTO-04 bulk price · AUTO-05 latest Invoice price · AUTO-06 payment extraction · AUTO-07 payment suggestion · AUTO-08 box-weight total · AUTO-09 Sales Order amendment · AUTO-10 payment term · AUTO-11 SQL write-back · AUTO-12 Goods Receipt in SQL · AUTO-13 direct Pick List-to-Delivery Note.

### 5.1 AUTO-01 — Assign a Customer from the SQL agent code

Open automatic-action details

When it happens: When MAIA reads a Customer from SQL.
Information used: SQL agent code and active salesperson list.
What MAIA does: MAIA assigns the Customer to CJ, Ben or Arben, or Queenie when the code identifies that salesperson.
What the user can see: The assigned Sales User sees the Customer.
Why the client needs it: Macro Frozen wants existing SQL ownership preserved.
Unsure: Exact code values need verification.
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Basis: Client-stated
Evidence: E-030, E-032, E-097

### 5.2 AUTO-02 — Assign a default or former-agent Customer to David

Open automatic-action details

When it happens: When the SQL agent code is blank, default or belongs to a former salesperson.
Information used: SQL agent code and current salesperson list.
What MAIA does: MAIA assigns the Customer to David.
What the user can see: David sees the Customer.
Why the client needs it: Macro Frozen does not want an older or unassigned Customer to become ownerless.
Unsure: CK-owned Customers need exact code treatment.
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Basis: Client-stated
Evidence: E-031, E-032, E-033

### 5.3 AUTO-03 — Prepare a draft Sales Order from WhatsApp

Open automatic-action details

When it happens: When an assigned Sales User forwards a Customer order to MAIA.
Information used: Customer wording, Item, quantity, unit and delivery information.
What MAIA does: MAIA prepares a draft Sales Order for review.
What the user can see: The Sales User sees MAIA’s interpretation and original wording.
Why the client needs it: Customer orders arrive through WhatsApp and may use informal wording.
Unsure: Product must confirm this is standard behaviour and identify the unmatched-data fallback.
Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026; Macro Food F2F, 6 May 2026
Basis: Derived from client-stated intake; Product classification Proposed
Evidence: E-001, E-002, E-059, E-090

### 5.4 AUTO-04 — Apply a bulk Item Price and Price List file

Open automatic-action details

When it happens: When David uploads an approved price file.
Information used: Item and Customer identifiers and approved price.
What MAIA does: MAIA updates matched Item Price and Price List entries.
What the user can see: David sees the updated prices together.
Why the client needs it: Macro Frozen changes prices with market conditions and distributes lists outside SQL.
Unsure: Required columns, rejected rows and standard-versus-client classification are unresolved.
Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026; Macrofrozen 2nd UAT, 28 Jul 2026
Basis: Derived from client-stated price-file practice
Evidence: E-010, E-011, E-060

### 5.5 AUTO-05 — Show the latest Invoice price as a reference

Open automatic-action details

When it happens: When a Sales User checks a Customer’s prior price for an Item.
Information used: Latest Invoice containing that Customer and Item.
What MAIA does: MAIA shows the latest invoiced unit price as a reference.
What the user can see: The Sales User sees the last price used.
Why the client needs it: Macro Frozen directly checks the latest Invoice price.
Unsure: Whether it is reference-only or the default price remains open.
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Basis: Client-stated
Evidence: E-035

### 5.6 AUTO-06 — Extract payment information

Open automatic-action details

When it happens: When Grace provides payment proof or a bank statement.
Information used: Payer name, date, amount and reference.
What MAIA does: MAIA extracts available information into a draft Payment Receipt.
What the user can see: Grace sees the extracted values.
Why the client needs it: The design aims to reduce manual entry.
Unsure: Payment cases and value boundary remain open. See DECISION-28.
Source: Macro Food F2F, 6 May 2026; Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Basis: Derived; client challenged the value
Evidence: E-044, E-062

### 5.7 AUTO-07 — Suggest a Customer and Invoice for a payment

Open automatic-action details

When it happens: When payment information has been extracted.
Information used: Payer name, amount, reference and open Invoices.
What MAIA does: MAIA suggests a Customer and one or more Invoices for Grace to review.
What the user can see: Grace sees a suggestion without balances changing.
Why the client needs it: Payer names may differ from Customer names.
Unsure: Matching order, partial payments and one-to-many allocation remain open. See DECISION-28.
Source: Macro Food F2F, 6 May 2026; Macrofrozen Client Scope Lock Clarification, 13 Jul 2026
Basis: Derived; client challenged the value
Evidence: E-006, E-007, E-044, E-063

### 5.8 AUTO-08 — Total individual box weights

Open automatic-action details

When it happens: When all box weights for one Pick List Item are entered.
Information used: Each recorded box weight.
What MAIA does: MAIA totals the weights.
What the user can see: Warehouse and Finance see the breakdown and total.
Why the client needs it: Final weight can differ from the original order.
Unsure: Entry operator, layout and selected document path remain open. See DECISION-25.
Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026; Product Team Scope Lock, 23 Jul 2026
Basis: Derived from client-stated weight variation
Evidence: E-005, E-056, E-057

### 5.9 AUTO-09 — Apply the accepted picked quantity to the Sales Order

Open automatic-action details

When it happens: When a Pick List quantity is accepted and the Sales Order amendment path is selected.
Information used: Original Sales Order quantity and accepted actual quantity.
What MAIA does: MAIA updates the Sales Order to the accepted actual quantity.
What the user can see: The Sales Order reflects the quantity intended for delivery and billing.
Why the client needs it: Macro Frozen’s final weight can differ from the Customer estimate.
Unsure: Competes with AUTO-13; see DECISION-25 and, if selected, DECISION-11.
Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026; Product Scope Gap Brief, 24 Jul 2026
Basis: Derived
Evidence: E-005, E-058, E-093

### 5.10 AUTO-10 — Choose a Sales Order payment term

Open automatic-action details

When it happens: When a Sales Order has no Customer payment term.
Information used: Customer payment term, company payment term and cash-in-advance term.
What MAIA does: Internal design proposes the first available value, then blank.
What the user can see: The Sales User sees the selected term or a blank field.
Why the client needs it: Credit checks depend on a consistent payment term.
Unsure: The complete sequence is internal interpretation. See DECISION-32.
Source: Meet – Macro Debrief, 29 Jul 2026
Basis: Derived
Evidence: E-061

### 5.11 AUTO-11 — Send confirmed documents to SQL

Open automatic-action details

When it happens: When a Sales Order, Delivery Note, Invoice or Payment Receipt is confirmed.
Information used: Confirmed document and SQL identifiers.
What MAIA does: MAIA sends the supported fields to SQL.
What the user can see: SQL reflects the transaction without separate re-entry.
Why the client needs it: Macro Frozen does not want confirmed information keyed twice.
Unsure: Fields, direction, failure handling and code translations remain open. See DECISION-12 to DECISION-15.
Source: Macro Food F2F, 6 May 2026; Scope Lock v3
Basis: Derived
Evidence: E-064, E-065, E-066, E-067

### 5.12 AUTO-12 — Keep Goods Receipt in SQL and use SQL stock

Open automatic-action details

When it happens: When supplier goods arrive and when MAIA needs stock levels.
Information used: Goods Receipt and stock information maintained in SQL.
What MAIA does: Macro Frozen continues Goods Receipt in SQL; MAIA reads available stock information.
What the user can see: Users see stock without a second supplier Goods Receipt in MAIA.
Why the client needs it: The supplier process requires SQL supplier information.
Unsure: Refresh timing, reconciliation and warehouse-code translation remain open.
Source: Product Scope Gap Brief, 24 Jul 2026; Voice of Customer v3
Basis: Derived
Evidence: E-068

### 5.13 AUTO-13 — Create Delivery Notes directly from the confirmed Pick List

Open automatic-action details

When it happens: When the Pick List is confirmed and Product selects the direct document path.
Information used: Sales Orders, confirmed Pick List quantities and Customer delivery information.
What MAIA does: MAIA creates the related Delivery Notes using actual picked quantities without amending submitted Sales Orders.
What the user can see: Grace sees Delivery Notes with the picked quantity.
Why the client needs it: Tech proposes removing an extra Sales Order amendment while preserving delivered and billed accuracy.
Unsure: This is not client-confirmed and conflicts with AUTO-09. See DECISION-25.
Source: Product-to-Tech Handoff Process Q&A (Weiyon), 31 Jul 2026
Basis: Proposed
Evidence: E-093

### Suggested

When SQL Customer, Item or code matching fails, keep the affected document in draft with the original unmatched value visible and assign it to the initiating person.

This is a suggestion, not a confirmed client requirement.

## 6. Decisions Required

This section holds the detail that Unsure items point to.

### 6.1 Blocking — configuration cannot proceed

Index: DECISION-25 · DECISION-03 · DECISION-04 · DECISION-01 · DECISION-02 · DECISION-05 · DECISION-06 · DECISION-07 · DECISION-08 · DECISION-09 · DECISION-10 · DECISION-11 · DECISION-12 · DECISION-13 · DECISION-14 · DECISION-15 · DECISION-27 · DECISION-28 · DECISION-29.

### 6.1.1 DECISION-25 — Actual-quantity document path

Open decision

Question: After a Pick List is confirmed, should MAIA (a) amend each Sales Order before creating Delivery Notes, or (b) create Delivery Notes directly from the Pick List without amending submitted Sales Orders?
Why it must be answered: The answer changes the document path, permissions and testing for actual quantities.
Who should decide: David with Grace and Lai, advised by Product and Tech
Affected requirement IDs: ROLE-34; ROLE-37; AUTO-08; AUTO-09; AUTO-13
Evidence on each side: E-005 confirms final-weight differences; E-058 derives Sales Order amendment; E-093 proposes direct Delivery Note creation.

### 6.1.2 DECISION-03 — Customer credit-limit owner

Open decision

Question: Who may create and change a Customer credit limit: (a) CJ only, (b) Apple only, or (c) both with separate stated conditions?
Why it must be answered: The same field cannot have unresolved ownership.
Who should decide: David with Grace
Affected requirement IDs: ROLE-10; ROLE-29; RULE-01
Evidence on each side: E-028 denies ordinary Sales changes; E-029 discusses Sales Manager and Finance ownership.

### 6.1.3 DECISION-04 — Final Credit Controller

Open decision

Question: Who may release a blocked Sales Order and Delivery Note: (a) David only, (b) Apple only, or (c) David and Apple?
Why it must be answered: The blocked documents and approval notification need a named gate-role holder.
Who should decide: David
Affected requirement IDs: ROLE-04; ROLE-30; NOTIF-05; RULE-07
Evidence on each side: E-016 and E-017 confirm payment discipline and one-time exceptions; named authority conflicts.

### 6.1.4 DECISION-01 — Apple System Manager

Open decision

Question: Does Apple receive the System Manager role: yes or no?
Why it must be answered: System Manager can create, disable and change users and roles.
Who should decide: David
Affected requirement IDs: ROLE-28
Evidence on each side: E-025 and E-098 name Apple in broad administrator access; the same discussion required re-review.

### 6.1.5 DECISION-02 — David System Manager

Open decision

Question: Does David receive the System Manager role: yes or no?
Why it must be answered: Ownership does not automatically prove user-and-role administration permission.
Who should decide: David
Affected requirement IDs: ROLE-05
Evidence on each side: E-025 and E-098 name David in broad administrator access; the arrangement was not final.

### 6.1.6 DECISION-05 — Warehouse account model

Open decision

Question: Will warehouse workers use (a) named individual Logistics User accounts or (b) one shared Logistics User account?
Why it must be answered: The account count, picker identity and responsibility record depend on it.
Who should decide: David with Lai
Affected requirement IDs: ROLE-36; ROLE-37; RULE-09
Evidence on each side: E-004 requests picker identity; E-040 describes a shared phone.

### 6.1.7 DECISION-06 — Lai backup

Open decision

Question: Which named person receives Lai’s Pick List and approved Delivery Note permissions during his absence?
Why it must be answered: No safe warehouse continuation exists without a named person.
Who should decide: David
Affected requirement IDs: ROLE-35; NOTIF-03; NOTIF-04
Evidence on each side: E-041 says nobody currently checks when Lai is absent.

### 6.1.8 DECISION-07 — Grace backup

Open decision

Question: Which named person receives Grace’s Payment Receipt, Sales Credit Note, Customer Credit Note, Delivery Note and Invoice permissions during her absence?
Why it must be answered: Finance work cannot be assigned to an unnamed backup.
Who should decide: David with Grace
Affected requirement IDs: ROLE-19–ROLE-27
Evidence on each side: E-042 describes current backup practice without a name.

### 6.1.9 DECISION-08 — Sales Order submission

Open decision

Question: May Ben or Arben and Queenie submit their own Sales Orders after checking them: yes or no?
Why it must be answered: The role cannot be configured without the submit permission.
Who should decide: David with CJ
Affected requirement IDs: ROLE-17; NOTIF-03
Evidence on each side: E-051 is Derived from UAT workflow.

### 6.1.10 DECISION-09 — Delivery Note roles

Open decision

Question: Should (a) Lai create a draft Delivery Note and Grace submit it, or (b) another named arrangement apply?
Why it must be answered: The document has no confirmed creator and final submit owner.
Who should decide: David with Grace and Lai
Affected requirement IDs: ROLE-25; ROLE-32; NOTIF-04
Evidence on each side: E-053 and E-054 are Derived.

### 6.1.11 DECISION-10 — Invoice permission

Open decision

Question: May Grace create and submit the Invoice after the Delivery Note is ready: yes or no?
Why it must be answered: Invoice permission cannot be inferred from Finance involvement.
Who should decide: David with Grace
Affected requirement IDs: ROLE-26
Evidence on each side: E-055 is Derived.

### 6.1.12 DECISION-11 — Sales Order amendment owner

Open decision

Question: If option (a) in DECISION-25 is selected, may Lai amend the Sales Order to the accepted actual quantity: yes or no?
Why it must be answered: The amendment path needs a named editor.
Who should decide: David with Lai and Grace
Affected requirement IDs: ROLE-34; AUTO-09
Evidence on each side: E-005 confirms weight difference; E-058 derives the update.

### 6.1.13 DECISION-12 — SQL Sales Order fields

Open decision

Question: Select the exact Sales Order fields sent MAIA → SQL from a Product-and-Tech field list.
Why it must be answered: The update cannot be tested without a closed field set.
Who should decide: Product Owner with Macro Frozen and SQL provider
Affected requirement IDs: AUTO-11
Evidence on each side: E-064 is Derived; no field list supplied.

### 6.1.14 DECISION-13 — SQL Delivery Note fields

Open decision

Question: Select the exact Delivery Note fields sent MAIA → SQL from a Product-and-Tech field list.
Why it must be answered: The update cannot be tested without a closed field set.
Who should decide: Product Owner with Macro Frozen and SQL provider
Affected requirement IDs: AUTO-11
Evidence on each side: E-065 is Derived; no field list supplied.

### 6.1.15 DECISION-14 — SQL Invoice fields

Open decision

Question: Select the exact Invoice fields sent MAIA → SQL from a Product-and-Tech field list.
Why it must be answered: The update cannot be tested without a closed field set.
Who should decide: Product Owner with Macro Frozen and SQL provider
Affected requirement IDs: AUTO-11
Evidence on each side: E-066 is Derived; no field list supplied.

### 6.1.16 DECISION-15 — SQL Payment Receipt fields

Open decision

Question: Select the exact Payment Receipt fields sent MAIA → SQL from a Product-and-Tech field list.
Why it must be answered: Grace’s payment workflow cannot be completed without the field boundary.
Who should decide: Product Owner with Grace and SQL provider
Affected requirement IDs: AUTO-11
Evidence on each side: E-067 is Derived; no field list supplied.

### 6.1.17 DECISION-27 — Warehouse cost visibility classification

Open decision

Question: Should Product classify hiding buying cost, item value and Purchasing information from Logistics Manager and Logistics User as (a) standard role behaviour or (b) a Macro Frozen client setting?
Why it must be answered: The restriction cannot be handed to Tech until Product classifies it.
Who should decide: Product Owner
Affected requirement IDs: ROLE-33; ROLE-38; RULE-08
Evidence on each side: E-069 is internal Derived evidence only.

### 6.1.18 DECISION-28 — MAIA payment boundary

Open decision

Question: Which payment cases must Grace process in MAIA: (a) bank-statement payments only, (b) Customer payment proofs only, (c) both, or (d) none until the workflow saves work?
Why it must be answered: The configuration must not duplicate Grace’s SQL work.
Who should decide: Grace with Product
Affected requirement IDs: ROLE-27; AUTO-06; AUTO-07
Evidence on each side: E-044 directly challenges the value; E-062 and E-063 are Derived.

### 6.1.19 DECISION-29 — Notification PDF attachment

Open decision

Question: For NOTIF-03 and NOTIF-04, should Product configure (a) in-app notification only or (b) a supported channel with PDF attachment?
Why it must be answered: Attachment capability and channel affect scope and configuration.
Who should decide: Product Owner with Tech
Affected requirement IDs: NOTIF-03; NOTIF-04
Evidence on each side: E-052 to E-054 are Derived; E-095 confirms company-specific notification capability.

### 6.2 Deferrable — a default can be used and revisited

Index: DECISION-16 · DECISION-17 · DECISION-18 · DECISION-19 · DECISION-20 · DECISION-21 · DECISION-22 · DECISION-23 · DECISION-24 · DECISION-26 · DECISION-30 · DECISION-31 · DECISION-32.

### 6.2.1 DECISION-16 — Other-salesperson Customer visibility

Open decision

Question: Must MAIA stop a Sales User from viewing a Customer assigned to another salesperson: yes or no?
Why it must be answered: Assignment is confirmed, but explicit denial is not.
Who should decide: David with CJ
Affected requirement IDs: ROLE-18; RULE-02
Proposed default: Grant no cross-customer access beyond the Product default; Product must confirm whether the default already enforces ownership.
Review by: Before user-permission UAT
Evidence on each side: E-030 and E-032 establish assignment; E-096 is Product/Tech proposal.

### 6.2.2 DECISION-17 — CJ Customer approval

Open decision

Question: Must CJ approve a Customer created by a Sales User: yes or no?
Why it must be answered: The approval was proposed but not closed.
Who should decide: David with CJ and Grace
Affected requirement IDs: ROLE-08; ROLE-12
Proposed default: Allow standard Customer creation without a client-specific manager approval.
Review by: Before Customer-creation UAT
Evidence on each side: E-027 permits creation; E-029 proposes approval.

### 6.2.3 DECISION-18 — CJ Price Controller permission

Open decision

Question: May CJ approve a reduced price on a Quotation, Sales Order and Invoice when the price remains at or above the minimum: yes or no?
Why it must be answered: Later material assigns the permission without clean direct client confirmation.
Who should decide: David
Affected requirement IDs: ROLE-09; NOTIF-06
Proposed default: Do not grant CJ Price Controller until confirmed.
Review by: Before price-control UAT
Evidence on each side: E-013 confirms boundaries; named CJ authority is Derived.

### 6.2.4 DECISION-19 — Sales Order credit result

Open decision

Question: When a Customer fails the credit check on a Sales Order, should MAIA (a) warn and allow submission or (b) stop submission until the Credit Controller acts?
Why it must be answered: The client described discipline and exceptions but not the final intervention.
Who should decide: David with Grace
Affected requirement IDs: RULE-07; NOTIF-05
Proposed default: Use the Product default credit behaviour and document it; do not add a Macro Frozen-specific delta until answered.
Review by: Before credit-control UAT
Evidence on each side: E-016, E-017 and E-091.

### 6.2.5 DECISION-20 — Price-boundary result

Open decision

Question: When a Sales User enters a price outside a confirmed boundary on a Quotation, Sales Order or Invoice, should MAIA (a) stop and request Price Controller action or (b) correct to the boundary and notify the Sales User?
Why it must be answered: Minimum, maximum and fixed prices are confirmed but the intervention is not.
Who should decide: David
Affected requirement IDs: ROLE-03; ROLE-09; NOTIF-06; RULE-04
Proposed default: Use Product default behaviour and do not add a client-specific route.
Review by: Before price-control UAT
Evidence on each side: E-013 confirms boundaries.

### 6.2.6 DECISION-21 — Near-expiry threshold

Open decision

Question: How many days before expiry trigger NOTIF-02: choose one integer number of days.
Why it must be answered: The alert cannot identify qualifying stock without a number.
Who should decide: David with Lai
Affected requirement IDs: NOTIF-02
Proposed default: Keep the client-specific alert disabled.
Review by: Before stock-alert rollout
Evidence on each side: E-046 and E-047.

### 6.2.7 DECISION-22 — Overdue-Invoice threshold

Open decision

Question: How many overdue days trigger NOTIF-01: choose one integer number of days.
Why it must be answered: The alert cannot run without a threshold.
Who should decide: David with Grace
Affected requirement IDs: NOTIF-01
Proposed default: Keep the client-specific alert disabled.
Review by: Before collection-alert rollout
Evidence on each side: E-045.

### 6.2.8 DECISION-23 — Notification channel

Open decision

Question: For Macro Frozen operational notifications, select one supported default channel: (a) in-app, (b) WhatsApp, or (c) email.
Why it must be answered: Every notification needs a channel and current evidence mixes WhatsApp and Telegram.
Who should decide: David with Product and Tech
Affected requirement IDs: NOTIF-01–NOTIF-08
Proposed default: Use in-app only where the standard notification card exists; disable unsupported external delivery.
Review by: Before notification UAT
Evidence on each side: E-001, E-048 and E-095.

### 6.2.9 DECISION-24 — Friday Statement of Account

Open decision

Question: Should MAIA (a) only remind Grace every Friday or (b) automatically send the Statement of Account to selected Customers?
Why it must be answered: The activity is client-stated but automation is not.
Who should decide: Grace
Affected requirement IDs: NOTIF-07; MISSING-07
Proposed default: Keep it as a manual Finance activity outside client-specific automation.
Review by: Before Finance-reminder rollout
Evidence on each side: E-073.

### 6.2.10 DECISION-26 — Invoice protections classification

Open decision

Question: Should Product classify excessive Invoice quantity and duplicate Invoice protection as (a) standard MAIA behaviour or (b) Macro Frozen client settings?
Why it must be answered: They should not be duplicated as client deltas if already standard.
Who should decide: Product Owner
Affected requirement IDs: RULE-05; RULE-06
Proposed default: Treat them as standard behaviour pending Core MAIA reference; grant no bypass.
Review by: Before configuration worksheet sign-off
Evidence on each side: E-018, E-019, E-090.

### 6.2.11 DECISION-30 — Sunday sales summary

Open decision

Question: Should Macro Frozen use (a) the proposed Sunday 8 a.m. summary or (b) no scheduled summary until direct client confirmation?
Why it must be answered: The proposal is internal and may overlap a dashboard.
Who should decide: David with CJ
Affected requirement IDs: NOTIF-08; MISSING-12
Proposed default: Disable the scheduled summary.
Review by: Before sales-report rollout
Evidence on each side: E-077.

### 6.2.12 DECISION-31 — Picked-quantity variance

Open decision

Question: Should Macro Frozen use (a) the Product default variance or (b) one client-specific percentage supplied by David and Lai?
Why it must be answered: Tech identified a configurable variance but no client value.
Who should decide: David with Lai and Product
Affected requirement IDs: RULE-09
Proposed default: Use the Product default and report actual quantity without a client-specific stop.
Review by: Before warehouse UAT
Evidence on each side: E-005, E-092.

### 6.2.13 DECISION-32 — Payment-term fallback

Open decision

Question: Should Product use (a) Customer term → company term → cash in advance → blank, or (b) the standard MAIA fallback?
Why it must be answered: The full sequence is internal interpretation rather than client-stated.
Who should decide: Product Owner with Grace
Affected requirement IDs: AUTO-10
Proposed default: Use the standard MAIA fallback.
Review by: Before credit-control UAT
Evidence on each side: E-061, E-090.

## 7. Items Missing from the Latest Scope Lock

Section index: MISSING-01 Quotation · 02 catalogue · 03 driver cash · 04 Customer Purchase Order · 05 Pro Forma Invoice · 06 address search · 07 Friday Statement of Account · 08 recurring order day · 09 company-name lock · 10 Driver Proof of Delivery · 11 related-company pricing · 12 Sunday summary · 13 complaint record.

### 7.1 MISSING-01 — Formal Quotation for larger Customers

Open Scope Lock review

What the source indicates: Salespeople need a Quotation when a larger Customer requests formal pricing.
What the Scope Lock says: Quotation is agreed in principle, but permission and price controls are not locked.
Product review needed: Classify as Clarification of existing sales scope, missed requirement, new scope request or no longer applicable.
Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026
Basis: Client-stated
Evidence: E-014, E-036

### 7.2 MISSING-02 — Image-based product catalogue

Open Scope Lock review

What the source indicates: Sales needs catalogue images because some Customers do not open PDF catalogues.
What the Scope Lock says: Catalogue support is agreed in principle but not locked.
Product review needed: Classify as Clarification, future scope item, standard capability or no longer applicable.
Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026
Basis: Client-stated
Evidence: E-015

### 7.3 MISSING-03 — Driver cash collection record

Open Scope Lock review

What the source indicates: Grace keeps a separate record of cash returned by drivers before bank-in.
What the Scope Lock says: The driver-cash record is not represented clearly.
Product review needed: Classify as Missed Payment Receipt requirement, manual Finance record, new scope request or no longer applicable.
Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026
Basis: Client-stated
Evidence: E-009, E-043

### 7.4 MISSING-04 — Customer Purchase Order attachment

Open Scope Lock review

What the source indicates: Some formal orders require the supplied Customer Purchase Order to remain linked to the Sales Order.
What the Scope Lock says: Agreed in principle; upload point and permissions are not locked.
Product review needed: Classify as Clarification of attachment behaviour, new scope request or no longer applicable.
Source: Voice of Customer v3 traced to discovery
Basis: Derived
Evidence: E-075

### 7.5 MISSING-05 — Pro Forma Invoice for deposit

Open Scope Lock review

What the source indicates: Finance needs a Pro Forma Invoice when a Customer pays a deposit before supply.
What the Scope Lock says: Pro Forma Invoice is absent.
Product review needed: Classify as Missed document requirement, covered by another document, new scope request or no longer applicable.
Source: Macrofood Requirements Gathering transcript v2, 4 Jun 2026
Basis: Client-stated
Evidence: E-074

### 7.6 MISSING-06 — Customer search by address

Open Scope Lock review

What the source indicates: Sales or Logistics needs to find a Customer using billing or shipping address.
What the Scope Lock says: The search requirement is absent.
Product review needed: Classify as Standard search, missed requirement, new scope request or no longer applicable.
Source: Macrofrozen 2nd UAT, 28 Jul 2026
Basis: Derived
Evidence: E-070

### 7.7 MISSING-07 — Friday Statement of Account

Open Scope Lock review

What the source indicates: Finance sends a Statement of Account every Friday.
What the Scope Lock says: No confirmed Friday reminder or automatic delivery is represented.
Product review needed: Classify as Manual activity, missed scheduled requirement or no longer applicable.
Source: MAIA <> Macrofood Training, 16 Jul 2026
Basis: Client-stated
Evidence: E-073

### 7.8 MISSING-08 — Recurring Customer order day

Open Scope Lock review

What the source indicates: Sales wants to retain information such as a Customer normally ordering every Wednesday.
What the Scope Lock says: The recurring-order information is absent.
Product review needed: Classify as Customer note, reminder, separate requirement or no longer applicable.
Source: MAIA <> Macrofood Training, 16 Jul 2026
Basis: Client-stated
Evidence: E-071

### 7.9 MISSING-09 — Company-name lock after Lead conversion

Open Scope Lock review

What the source indicates: Sales should not change the company name after a Lead becomes a Customer.
What the Scope Lock says: The restriction is absent.
Product review needed: Classify as Missed permission, standard behaviour, new client setting or no longer applicable.
Source: MAIA <> Macrofood Training, 16 Jul 2026
Basis: Client-stated
Evidence: E-072

### 7.10 MISSING-10 — Driver Proof of Delivery role

Open Scope Lock review

What the source indicates: Internal design proposes a Driver account while Grace directly rejected extra forwarding work.
What the Scope Lock says: Driver role is agreed in principle but unresolved.
Product review needed: Classify as Confirmed Driver role, Finance responsibility, future scope or no longer applicable.
Source: Macrofrozen Client Scope Lock Clarification, 13 Jul 2026; Meet – Macro Debrief, 29 Jul 2026
Basis: Client-stated conflict plus Derived proposal
Evidence: E-022, E-023, E-024, E-076, E-088

### 7.11 MISSING-11 — Related-company pricing

Open Scope Lock review

What the source indicates: Internal discussion indicates commercially related Customers may need aligned prices.
What the Scope Lock says: The requirement is absent.
Product review needed: Classify as Clarification of Customer Item Price, new warning, new scope request or no longer applicable.
Source: Product Team Scope Lock, 23 Jul 2026
Basis: Derived
Evidence: E-079

### 7.12 MISSING-12 — Sunday sales summary

Open Scope Lock review

What the source indicates: Internal debrief proposes a Sunday sales summary for David and CJ.
What the Scope Lock says: The item is an open question rather than locked configuration.
Product review needed: Classify as Client-confirmed report, dashboard replacement, new scope request or no longer applicable.
Source: Meet – Macro Debrief, 29 Jul 2026
Basis: Derived
Evidence: E-077

### 7.13 MISSING-13 — Customer complaint record

Open Scope Lock review

What the source indicates: Internal debrief proposes a Customer complaint record created from chat.
What the Scope Lock says: The item is absent.
Product review needed: Classify as Internal proposal, missed client requirement, new scope request or no longer applicable.
Source: Meet – Macro Debrief, 29 Jul 2026
Basis: Derived
Evidence: E-078

## 8. Source Notes

### Requirements resting mainly on internal interpretation

ROLE-03, ROLE-04, ROLE-09, ROLE-17, ROLE-25, ROLE-26, ROLE-32 to ROLE-34, all SQL write-backs and most operational notifications remain Derived.

AUTO-13, RULE-09 and all exact standard MAIA role mappings are Product or Tech proposals, not client decisions.

MISSING-11, MISSING-12 and MISSING-13 rest mainly on internal discussions.

### Important conflicts

| ID | Area | Positions | Affected requirements |
| --- | --- | --- | --- |
| CONFLICT-01 | System administration | David and Apple were named as broad administrators; the client then required the setup to be reviewed. | ROLE-05; ROLE-28; DECISION-01; DECISION-02 |
| CONFLICT-02 | Customer credit-limit owner | Sales cannot change the limit, but Sales Manager and Finance ownership both appear. | ROLE-10; ROLE-29; DECISION-03 |
| CONFLICT-03 | Credit exception owner | One-time exceptions are required, but David, CJ and Apple appear in different interpretations. | ROLE-04; ROLE-30; DECISION-04 |
| CONFLICT-04 | Warehouse access | The client wants picker/checker identity and also discussed one shared warehouse phone. | ROLE-36; DECISION-05 |
| CONFLICT-05 | Proof of Delivery | Internal design proposes a Driver role; Grace rejected extra forwarding work. | ROLE-24; MISSING-10 |
| CONFLICT-06 | Payment value | The proposed payment workflow aims to reduce entry; Grace said it may repeat SQL work. | ROLE-27; AUTO-06; AUTO-07; DECISION-28 |
| CONFLICT-07 | Packing List method | Paper and existing Packing List work remain important; internal design proposes direct digital box weights. | ROLE-37; AUTO-08; DECISION-25 |
| CONFLICT-08 | Actual-quantity document path | Earlier design amends Sales Orders; later Tech evidence proposes direct Pick List-to-Delivery Note creation. | ROLE-34; AUTO-09; AUTO-13; DECISION-25 |

### Thin direct evidence

Exact standard MAIA role mappings and gate-role assignments.

Cancellation and post-submission amendment rights for every document.

Debit Note, Cash Sale and Payment Voucher use.

Final Delivery Note and Invoice permissions.

Notification channels and PDF attachment support.

SQL field, unit, warehouse and category-code translations.

Direct warehouse-worker and driver evidence.

## 9. Completion Status

| Requirement | State |
| --- | --- |
| Every role carries a proposed MAIA role and a named holder or stated count | Not met — warehouse workers, Driver, backups and final System Manager count remain unresolved. |
| Price control, credit control and system administration are assigned or have a decision ID | Met — unresolved assignments point to DECISION-01 to DECISION-04, DECISION-18 and DECISION-20. |
| Every document type is answered as evidenced, not used, or not evidenced | Met. |
| Every confirmed requirement has who, what, when and why | Met. |
| Every confirmed requirement rests on client-stated evidence or an answer in this conversation | Met. |
| Every blocking decision has an owner | Met. |

Progress since the previous iteration

|  | Previous | This run | Change |
| --- | --- | --- | --- |
| Confirmed requirements | 23 | 22 | -1 after the stricter exact-configuration test |
| Unsure or Proposed requirements | 43 | 46 | +3 after new proposals and one confirmed item moved to Unsure |
| Blocking decisions | 15 | 19 | +4 |
| Deferrable decisions | 9 | 13 | +4 |
| Items missing from the Scope Lock | 13 | 13 | 0 |

Confirmed requirements resting on client-stated evidence: 22.
Confirmed requirements resting only on Derived or Proposed evidence: 0.
New candidate rows: 18, E-081 to E-098.

## 10. What to do next

The document is ready for Tech when sections 10.1 to 10.3 are empty.

### 10.1 You can settle these now

Confirm whether the transcript names Ben or Arben, Clinic and Append all refer to the intended Sales Users Ben or Arben and Queenie. This closes the account spelling in E-097 and section 1.1.

Supply 28Jul26 - 2nd UAT Bug Fixes Checklist.md if it contains client decisions not already in the UAT transcript.

Supply or identify the client-authored 28Jul26 - UAT 2 MAIA Training Feedback Lark document.

Confirm whether the missing Ivan x Gareth Macrofrozen scope lock discussion should exist under another Fireflies title.

Confirm whether “boss’s wife” in the backup discussion is Apple or another named person; this does not itself assign the backup permission.

### 10.2 Ask the client

#### David

Choose the Customer credit-limit owner from CJ, Apple or both with separate conditions — unblocks ROLE-10, ROLE-29, RULE-01; closes DECISION-03.

Choose the final Credit Controller from David, Apple or both — unblocks ROLE-04, ROLE-30, NOTIF-05, RULE-07; closes DECISION-04.

Confirm whether David and Apple each receive System Manager — unblocks ROLE-05, ROLE-28; closes DECISION-01 and DECISION-02.

Choose individual or shared Logistics User accounts for warehouse workers — unblocks ROLE-36, ROLE-37, RULE-09; closes DECISION-05.

Name Lai’s backup and Grace’s backup — unblocks ROLE-35 and Finance continuity; closes DECISION-06 and DECISION-07.

Choose the Price Controller permissions for David and CJ — unblocks ROLE-03, ROLE-09, NOTIF-06, RULE-04; closes DECISION-18 and DECISION-20.

#### Grace

Choose the MAIA payment boundary from the four listed options — unblocks ROLE-27, AUTO-06, AUTO-07; closes DECISION-28.

Confirm Delivery Note and Invoice permissions — unblocks ROLE-25, ROLE-26, ROLE-32, NOTIF-04; closes DECISION-09 and DECISION-10.

Choose reminder versus automatic Friday Statement of Account — unblocks NOTIF-07, MISSING-07; closes DECISION-24.

Confirm whether any Driver account is required and who uploads Proof of Delivery — unblocks MISSING-10 and the account count.

#### Lai

Choose the actual-quantity document path with David and Grace — unblocks ROLE-34, ROLE-37, AUTO-08, AUTO-09, AUTO-13; closes DECISION-25.

If Sales Order amendment is selected, confirm whether Lai is the editor — closes DECISION-11.

Choose the near-expiry threshold and whether Sales receives the alert — unblocks NOTIF-02; closes DECISION-21 and the recipient part of DECISION-19.

#### CJ

Confirm whether Sales Users submit their own Sales Orders — unblocks ROLE-17, NOTIF-03; closes DECISION-08.

Confirm whether CJ approves Customers created by Sales Users — unblocks ROLE-08, ROLE-12; closes DECISION-17.

Confirm whether cross-salesperson Customer visibility is prohibited — unblocks ROLE-18, RULE-02; closes DECISION-16.

### 10.3 Decide internally — Product

Confirm all proposed standard role mappings in section 1.1. Owner: Product Owner.

Classify warehouse buying-cost and Purchasing visibility as standard or client-specific — closes DECISION-27. Owner: Product Owner.

Classify Invoice quantity and duplicate-Invoice protections as standard or client-specific — closes DECISION-26. Owner: Product Owner.

Select the exact notification cards and default in-app behaviour for NOTIF-01 to NOTIF-08. Owner: Product Owner.

Classify all MISSING-01 to MISSING-13 items. Owner: Product Owner with account owner.

Decide whether AUTO-10 uses the internal fallback or standard MAIA fallback — closes DECISION-32. Owner: Product Owner.

Decide whether the Sunday summary remains disabled pending direct client confirmation — closes DECISION-30. Owner: Product Owner.

### 10.4 Verify with Tech

Provide the Core MAIA role and permission seed pack, including exact workspaces attached to every standard role.

Provide the notification catalogue, supported channels and PDF-attachment capability; closes DECISION-23 and DECISION-29.

Provide the configuration-definition export promised on 31 July, including credit stages and picked-variance settings.

Produce per-document SQL field maps for Sales Order, Delivery Note, Invoice and Payment Receipt; closes DECISION-12 to DECISION-15.

Confirm whether any client-specific unit, warehouse or category codes require translation.

Confirm whether AUTO-13 is fully available and whether it preserves every picked-weight detail required on Delivery Notes.

Confirm whether Cash Sale is relevant to Macro Frozen or only a product-wide capability; do not create a Macro Frozen delta without client evidence.

### 10.5 Will not close by re-running this document

Account counts, backups, credit owners, Price Controller holders and document submit permissions require direct named answers. More transcript mining will not create them.

Notification channels require a Product/Tech catalogue plus a client selection.

SQL field and code mappings require a joint Product, Tech and SQL-provider worksheet.

Driver and warehouse-worker adoption require direct operational confirmation from those roles or from David with explicit authority.

The actual-quantity path requires one joint client/Product/Tech decision because the current evidence contains two viable designs.

### 10.6 Handover to Tech

Ready when: every role carries a confirmed standard MAIA role; Price Controller, Credit Controller and System Manager holders are named; every blocking decision is answered or converted to a deferrable decision with a default; every notification has a confirmed channel.

Still open at handover: record every deferrable default from section 6.2 and its review point. Tech must not interpret an unresolved field as permission.

What Tech does with it: confirm role mappings against the exact standard list; create named users; fill the permission matrix from section 1.2 while granting nothing marked “not evidenced”; apply only the settings, notification and sync deltas; return a configuration worksheet marking every cell as taken from this document, set to Product default, or still requiring an answer.

### How to close the loop

Reply in this conversation with who answered and the exact decision or question ID closed, then request a regenerate.