03Aug26_MacroFrozen_UAT_Conductor_Handbook

# Macro Frozen — UAT Conductor Handbook & Session Playbook

Prepared: 3 August 2026
Client: Macro Frozen Sdn. Bhd.
Purpose: Zero-context operational handbook for the person conducting the next client UAT
Evidence cut-off: 29 July 2026
Current evidence-based readiness: NO-GO pending closure of the mandatory gates in Part 1

This handbook uses the latest supplied Scope Lock v3 and Voice of Customer v3 as the controlling sources. Where evidence is missing, conflicting, or not yet tested, the handbook marks it explicitly rather than assuming readiness.

## Evidence Basis and Source Labels

This handbook is based on the latest materials supplied for this run. The evidence cut-off is 29 July 2026. The target window for the third UAT is 11–14 August 2026, with P0/P1 fixes targeted for 5 August; a target date is not treated as proof that a fix has passed internal testing.

| Label used in this handbook | Source |
| --- | --- |
| [SLv3] | Macro Frozen — Scope Lock v3, dated 29 Jul 2026, superseding v2 |
| [VoCv3] | Macrofood (Macro Frozen) × MAIA — Voice of Customer Extraction v3, dated 29 Jul 2026 |
| [4Jun Minutes] | 4 Jun 26 — Macro Frozen Meeting Notes |
| [4Jun Transcript] | 4 Jun 2026 requirements-gathering transcript |
| [REQ Narrative] | [REQ] Macro Frozen Customer Narrative Document |
| [WA Export] | Macro Frozen implementation WhatsApp export |
| [Prompt] | Client UAT Conductor Handbook & Session Playbook master prompt |

Coverage warning. The 6 May Macro Food F2F transcript remains an uncovered source gap. Warehouse/picker voice is still thin and largely described by David rather than captured directly. The 28 July second-UAT evidence is stronger for live defects, but no formal green/yellow/red verdict or named signatory was recorded. [SLv3 §Source Manifest, DG-4; VoCv3 Phase 0]

Client-facing identity. In client-facing speech and materials, use AutorunBiz PLT × MAIA and refer to the client as Macro Frozen. Do not introduce the delivery team as Mindhive. [REQ Narrative §1.1]

# PART 1 — UAT COMMANDER BRIEF

## 1.1 Client and UAT

| Item | Operational answer |
| --- | --- |
| Client | Macro Frozen Sdn. Bhd. / Macrofood |
| Industry | Frozen-food and meat distribution |
| UAT round | Third UAT |
| Target window | 11–14 August 2026 |
| Exact date/time/location | Unknown — Must Be Clarified Before UAT |
| UAT objective | Prove that real Macro Frozen orders can move from WhatsApp through pricing/credit control, picking and actual-weight confirmation, DN/Invoice generation and SQL Accounting without silent handoff failures or invalid records |
| UAT conductor | Unknown — Must Be Clarified Before UAT |
| Internal technical support | Unknown — Must Be Clarified Before UAT; notification and channel owners are not fully assigned |
| Client decision-maker | David Chong, owner/MD and final price/credit controller |
| Final signatory | Unknown — Must Be Clarified Before UAT; David is the likely executive authority, but no named signer was recorded |
| Client relationship temperature | AMBER — the second UAT showed “much better progress,” but no formal verdict was called and major operating defects remained |
| Readiness recommendation | NO-GO on current evidence; move to Conditional Go only after the readiness gates in §1.9 pass |

[Sources: SLv3 cover note, DG-4, DEP-2; VoCv3 Phase 1 and Phase 3]

## 1.2 Client in Five Lines

Macro Frozen distributes frozen meat and food to wholesale, retail and food-service customers; orders mainly arrive through informal WhatsApp messages.

The order is provisional: warehouse cutting, packing and weighing can change the final quantity and invoice amount.

The business currently relies on paper pick lists, WhatsApp groups, SQL Accounting, manually managed price information and Excel for parts of cash/payment control.

MAIA is intended to structure the workflow without removing human review, David’s approval control, warehouse physical work or SQL’s role as the accounting master.

This UAT must prove that the workflow works on the client’s real data, phones, printer, WhatsApp channel and SQL integration—not only on a facilitator’s laptop.

[Sources: 4Jun Minutes; VoCv3 VOC-001–005, VOC-010, VOC-027, VOC-067–071; SLv3 SL-01, SL-06, AS-01]

## 1.3 What Matters Most

| Rank | Client priority | Why it matters | How the client is likely to test it | Sign-off impact |
| --- | --- | --- | --- | --- |
| 1 | Actual quantity/weight flows correctly | Final kg, carton or piece quantity determines customer documents, revenue and stock | Change a provisional order after picking and compare SO, pick list, DN, Invoice and SQL | Blocker |
| 2 | SQL rules are never broken | Duplicate, reversed or over-quantity documents create accounting and stock risk | Try to create Invoice before/without the correct DN path; check duplicate prevention and stock movement timing | Blocker |
| 3 | Price and credit controls visibly reach the approver | A silent block is interpreted as a broken system; below-floor pricing directly risks margin | Trigger below-standard, below-minimum, over-credit and overdue cases and wait for named users to act | Blocker |
| 4 | Handoffs notify Grace and Lai every time | Orders have previously sat unseen; missing handoffs recreate David’s coordination bottleneck | Submit SO, create draft DN and confirm pick list; verify chat receipt and activity logs | Blocker |
| 5 | Warehouse evidence remains usable | The existing Excel/paper process proves box weights and supports customer disputes | Enter variable box weights, pcs and cartons; inspect PDFs and totals | Blocker if included in round 3; otherwise workaround acceptance required |
| 6 | Real mobile devices work | David, CJ and Krystle rely on phones for approvals and operational actions | Repeat critical approval and payment-term tests on the Samsung Z Fold and iPhone | Blocker for mobile-dependent approvals |
| 7 | Printed documents are complete and readable | Lai’s process depends on physical printouts and Chinese item descriptions | Print the pick list; inspect header, contact data, Chinese text and item breakdown | Blocker for the warehouse document path |

[Sources: VoCv3 Phase 3; VOC-061–071; SLv3 SL-03, SL-04, SL-07, SL-10–12, AS-01, AS-11]

## 1.4 Must-Pass Acceptance Criteria

A salesperson forwards an order to the single MAIA WhatsApp number, reviews the draft SO and submits it using only customers they are permitted to access.

Customer and item records are SQL-derived, and the resulting SO/DN/Invoice sequence respects SQL document rules.

Normal, customer-specific, below-standard and below-minimum price paths produce the correct price and approval route.

Credit amount and payment-term checks run at the agreed gates; the resulting block/approval behaviour matches David’s written enforcement decision.

Every locked notification event reaches the correct recipient and appears in the activity trail; no unrequested default notifications fire.

The actual picked quantity becomes the quantity used for downstream documents; no provisional quantity silently survives into the final invoice.

Grace must explicitly request DN/Invoice generation after final quantity confirmation; the system must not generate them prematurely.

Critical actions work on the named client devices and the actual WhatsApp channel.

Pick-list and downstream PDFs print required headers, Chinese characters and quantity details correctly.

No incorrect financial value, quantity, stock movement, permission exposure or duplicate ERP record is created.

[Sources: SLv3 SL-01, SL-03–13, AS-04; VoCv3 VOC-027, VOC-061–071]

## 1.5 Known Gaps to Disclose Before Testing

| Gap | Client-safe disclosure wording |
| --- | --- |
| Credit enforcement mode unresolved | “The approval route is defined, but the day-one block mode and overdue tolerance require David’s final written decision. We will not treat this behaviour as accepted until that rule is confirmed.” |
| WhatsApp channel not yet proven | “The second UAT ran on Telegram because WhatsApp verification was pending. Round three must include a WhatsApp parity test before channel readiness can be accepted.” |
| Notification ownership/build evidence missing | “The required notification events are locked, but we still need named ownership and internal evidence that each event reaches the correct person before the client session.” |
| Picked-quantity breakdown conditional | “The proposed replacement for the Excel breakdown remains subject to technical feasibility and PDF-format acceptance. If it is not viable, the Excel process remains; we will not imply it has been replaced.” |
| POD mechanism conflict | “Two different POD operating models have been discussed. Neither is final until David selects the responsible user and method.” |
| SCN/CCN connector excluded from round-three acceptance | “The credit-note connector requires separate testing, including the stock-reducing case. It is not part of this round’s sign-off unless the scope is formally changed.” |
| AR finance workspace has no approved date | “The broader bank-statement workspace is agreed in principle but has no approved readiness date. The conductor must not estimate.” |

[Sources: SLv3 NS-07, NS-18, NS-20, DEP-3, DEP-4, AS-11–13]

## 1.6 Top Failure Risks

| Failure risk | Likely symptom | Immediate action | Continue? | Escalation |
| --- | --- | --- | --- | --- |
| Credit rule not decided | Most orders block because SQL payment knock-off lags by about a week | Stop credit acceptance tests; obtain David’s written rule | Independent tests only | Ivan ↔ David |
| Notification event missing | Order is blocked/submitted but no named user receives anything | Capture chat, record ID and logs; stop the dependent chain | Independent tests only | Notification owner TBC, Ivan accountable to assign |
| WhatsApp unavailable | Workflow works only through Telegram | Treat Telegram as rehearsal only; do not pass channel test | Yes, but channel-dependent tests remain Blocked | Ops/Tech TBC |
| Mobile approval unusable | Desktop layout appears on phone or controls are covered | Capture model/orientation/video; stop mobile approval test | Non-mobile tests only | Front-end owner TBC |
| Incorrect actual quantity/UOM | DN or Invoice uses requested rather than picked quantity | Stop downstream workflow immediately; preserve all records | No for that order | Product/ERP integration owners TBC |
| Pick-list PDF wrong | Chinese text/header/breakdown missing on print | Save PDF and physical print; do not mark document path passed | Other independent tests only | PDF/template owner TBC |
| ERP integration invalid | Missing, duplicate or invalid SQL document | Stop all dependent tests; do not repair manually and call it passed | No | Product + SQL vendor |
| Chatbot uses stale pre-edit state | Bot continues with values from before a mobile-web edit | Capture before/after states; abandon that order scenario | Other independent tests only | Platform/chat owner TBC |

[Sources: SLv3 DEP-1, DEP-3, DEP-4, NS-20; VoCv3 VOC-067–071, VOC-078]

## 1.7 Do Not Promise

Completion merely because P0/P1 work has a 5 August target.

WhatsApp readiness before verification and a full parity smoke test.

Removal of the Excel packing list before AS-11 feasibility and PDF acceptance.

A readiness date for AR, POD, catalogue, contact database, recurring reports or SCN/CCN unless separately approved.

Invoice-mirrored CN numbering.

Volume-based pricing, automated WhatsApp blasting, AP reconciliation, full route planning, WMS, Facebook lead capture or fleet telemetry.

Any credit tolerance, warning mode or override authority not written down by David.

A fix date in the room unless it was approved before the session.

## 1.8 Stop-Session Triggers

Pause the affected workflow immediately when:

quantity, UOM, price, credit result, stock movement or SQL document is wrong;

the same critical workflow fails twice;

an integration or notification failure invalidates downstream tests;

a user sees data outside their permitted customer territory;

the expected result cannot be explained from the locked scope;

team members give contradictory scope or behaviour answers;

the final signatory is absent when a verdict is required;

live debugging exceeds 10–15 minutes;

the client is being asked to bypass the intended workflow to manufacture a Pass.

## 1.9 Session Decision

### NO-GO — based on the supplied evidence cut-off

The core order-to-cash scope is defined, but the evidence does not prove that the critical notification, credit-enforcement, WhatsApp, mobile, print and ERP paths are ready on the client’s actual configuration. [SLv3 §9, DEP-1–4, NS-20; VoCv3 Phase 3]

Minimum gates to move to Conditional Go

David signs the credit enforcement rule and override authority.

A named notification owner provides end-to-end evidence for SL-10, SL-11 and SL-12.

WhatsApp verification and channel-parity smoke testing pass.

SQL integration access and SO/DN/Invoice push are proven.

Samsung Z Fold and iPhone critical paths pass.

Chinese/header print defects pass.

AS-11 either passes or the client explicitly accepts continued Excel use.

Exact session date, duration, participants and named final signatory are recorded.

# PART 2 — CLIENT AND BUSINESS PRIMER

## 2.1 Client in One Minute

Macro Frozen is a frozen-food and meat distributor handling roughly 700 orders per month according to the sales-handover narrative. Customers are mainly wholesale, retail and food-service businesses. Most orders arrive through WhatsApp in informal language; the customer may use shorthand, mixed languages or a name that differs from the SQL item description. [REQ Narrative §2, §7–8; VoCv3 VOC-002, VOC-012]

The business does not know the final invoice quantity when every order is first received. Warehouse staff cut, pack and weigh goods, and the final kg or box total can differ from what the customer requested. That actual quantity must flow into the final SO, DN, Invoice and SQL records. [4Jun Minutes §End-to-End Workflow; VoCv3 VOC-001, VOC-005–006]

The current operating model relies on WhatsApp groups, printed pick lists, handwritten quantities, Excel records and David’s personal coordination. Pricing is distributed through images/messages rather than enforced in a system. Finance also handles transfer, cash and QR-related payment noise, while SQL Accounting remains the master accounting and operational reference system. [VoCv3 VOC-003–010, VOC-027]

MAIA is being introduced as the operational layer over SQL: it should structure order entry, approvals, handoffs, final quantity, documents and selected AR activities while preserving human control. It must not behave like an autonomous ordering or finance system. [SLv3 SL-01–08; REQ Narrative §1, §10]

## 2.2 The Client’s Business in Detail

### Products and quantities

Frozen meat and food are sold using kg, carton and piece concepts.

A carton can contain boxes with different actual weights; “10 boxes” is not enough evidence unless the individual or total weight is preserved.

Customers can order using informal terms such as a preparation style or shorthand rather than the exact SKU.

Final quantity may be lower or higher than requested, and substitutions may be needed when the original SKU is unavailable.

Chinese characters can appear in item descriptions and must survive printed documents.

[Sources: VoCv3 VOC-002, VOC-046, VOC-064–066, VOC-070; SLv3 AS-01, AS-10, AS-11]

### Order intake

Orders mainly arrive through WhatsApp text, voice notes, forwarded customer messages and a small number of formal customer POs.

The latest locked workflow is salesperson self-service: the salesperson forwards the order directly to MAIA, reviews/corrects the draft and submits it.

Salespeople must remain isolated to their assigned customers; unassigned/legacy customers default to David.

[Sources: SLv3 AS-04, SL-05, SL-08; VoCv3 VOC-019, VOC-032, VOC-035]

### Pricing

David controls selling prices and updates them through a desktop workflow.

MAIA supports wholesale, retail and customer-specific prices plus a minimum-price rule.

Normal price proceeds automatically; below default but at/above minimum routes to CJ; below minimum routes to David.

Volume-based price tiers are not supported and must not be implied.

[Sources: SLv3 SL-03, SL-11; VoCv3 VOC-010–013, VOC-043–044]

### Credit and payment terms

Many customers effectively operate on a “pay the previous invoice before the next order” rhythm.

Credit amount and payment-term checks are intended to run before submission and again at DN.

David is the final credit approver. CJ cannot self-approve credit.

The unresolved problem is that SQL knock-off can lag real payment by around a week, making many customers appear overdue.

[Sources: SLv3 SL-04, SL-10, NS-20; VoCv3 VOC-016–017]

### Warehouse and delivery

Orders are grouped by area/driver and warehouse picking remains physically executed.

David values accountability—who picked, who checked and what quantity was actually prepared—more than “automation” by itself.

Lai is the warehouse/logistics manager. The actual picker voice is still underrepresented.

Full route planning is out of scope. A narrow driver/POD role is only agreed in principle and conflicts with an older accounts-upload model.

[Sources: VoCv3 VOC-003–005, VOC-038–041, VOC-075–076; SLv3 AS-01, AS-12, NS-07]

### Documents and SQL Accounting

SQL remains customer/item/accounting master.

MAIA should generate SO, DN/DO and Invoice after the confirmed order state.

Grace must explicitly request DN/Invoice generation; it must not occur automatically when the amended SO is submitted.

Stock moves only at Invoice/SCN issuance.

SQL constraints must prevent duplicate or invalid document sequences.

[Sources: SLv3 SL-01, SL-07; VoCv3 VOC-027]

### Finance and AR

Payments arrive by bank transfer, cash collected by drivers and QR merchant activity.

MAIA’s locked AR behaviour covers customer-invoice matching with human confirmation.

Exact matches may be suggested; ambiguous matches must not be posted automatically.

Merchant/QR settlement and AP reconciliation are out of scope.

Grace has expressed adoption skepticism if MAIA simply adds another manual step.

[Sources: SLv3 SL-02, AS-13; VoCv3 VOC-007–009, VOC-033]

### Language, devices and facilitation

The team uses mixed English, Mandarin, Malay and Chinese product descriptions.

David’s Samsung Z Fold and Krystle’s iPhone have already exposed live rendering failures.

CJ is described as mobile-dependent and without a company laptop for the relevant path.

The conductor must be prepared to explain slowly, use the actual devices and validate printed Chinese text.

[Sources: REQ Narrative §8.2; SLv3 SL-10; VoCv3 VOC-067–071]

## 2.3 What Makes This Client Different

An order is provisional until warehouse confirms the actual quantity.

The system must preserve evidence, not merely calculate totals.

Pricing is an approval control plane, not just a lookup field.

A silent block is treated as product failure.

Human roles remain critical: salesperson, CJ, David, Lai and Grace each own a different handoff.

The client’s actual channel and devices are part of acceptance.

Paper and Excel are not automatically obsolete; they can remain if the replacement does not preserve the same proof.

SQL sequence and stock timing are non-negotiable.

Warehouse adoption is not yet proven, even if the functionality exists.

Scope pressure is real around catalogue, blasting, POD, reports, contact database and WMS.

## 2.4 People and Responsibilities

| Person / role | What they do daily | What they do in MAIA | What they must test | Approval authority | Device | Mandatory? |
| --- | --- | --- | --- | --- | --- | --- |
| David Chong — Owner/MD | Coordinates operations; controls price and credit exceptions | Price controller, final credit approver, recipient of escalations | Below-min price, credit override, mobile approval, final business acceptance | Final price and credit; likely executive decision authority | Samsung Z Fold incident recorded | Yes |
| CJ Tan — Sales Manager | Manages sales and customer/credit setup | Intermediate price approver; sales-user chain participant | Below-default price approval, assigned-customer visibility, mobile workflow | Price tier between default and minimum; cannot final-approve credit | Mobile-dependent; no company laptop noted | Yes |
| Queenie — Sales User | Takes and processes customer orders | Forwards order, corrects draft SO, submits | Normal order, informal item, pcs/UOM, territory restriction, block escalation | No final approval | Unknown | Yes |
| Ben — Sales User | Active salesperson in SQL agent mapping | Assigned-customer order flow | At least one territory-isolation cross-check | No final approval | Unknown | Useful, not mandatory if another rep performs cross-check |
| Grace — Finance Manager | Controls DN/Invoice handoff and finance workflow | Explicitly requests DN/Invoice; receives draft-DN/pick notifications; AR review | Document handoff, PDF, AR exact/ambiguous matching, SQL result | Finance confirmation; final sign-off authority not confirmed | Unknown | Yes |
| Apple/Applle — Finance | Maintains finance-related customer settings, credit limits/terms | Finance configuration and possibly selected override settings | Payment term, customer finance settings, permission boundaries | Conflicting/unclear: NS-20 asks whether Apple may override; must be decided | Unknown | Required if finance permission tests are in scope |
| Lai / Lim Jun Yan — Warehouse Manager | Coordinates pick lists and warehouse/logistics | Receives submitted SO; creates/submits pick list or draft DN; records actual quantity | Warehouse notification, kg/carton/pcs, printing, actual quantity, handoff to Grace | Operational confirmation; no price/credit authority | Dedicated computer/printer planned; access model open | Yes |
| Krystle — Ops/Admin Coordinator | Coordinates implementation and operational logistics | Mobile user and operational support | iPhone rotation/rendering and stale-chat-context scenario | No confirmed approval authority | iPhone 17 Pro Max incident recorded | Required for named-device retest |
| Sean — Ops/IT Admin | Supports setup and tutorials | Technical/client setup assistance | Login, device, printer or environment support as assigned | None recorded | Unknown | Helpful |
| Driver (“Uncle”) | Delivers goods and returns proof | Proposed: view/update DN and upload POD | Only if AS-12 is formally added to this UAT | No submit/cancel; POD cannot be deleted | Unknown | No for core UAT |
| External consultant | Final bank reconciliation outside MAIA | None in core UAT | None unless finance scope is expanded | External | N/A | No |
| Final UAT signatory | Calls Pass/Conditional Pass/Fail | Accepts conditions and workarounds | Closing decision | Unknown — Must Be Clarified | N/A | Yes |

[Sources: VoCv3 Phase 1; SLv3 SL-03, SL-04, SL-08, SL-10–12, AS-12, NS-20]

## 2.5 Client Terminology and Glossary

| Term | Meaning in this account |
| --- | --- |
| SO | Sales Order; the central order record before final delivery/invoice documents |
| DO / DN | Delivery Order / Delivery Note; downstream delivery document |
| Invoice | Final billing document; quantity must not exceed the valid delivery path |
| Pick list | Warehouse document showing what to prepare; currently strongly tied to paper/print practice |
| Requested quantity | Quantity initially ordered by the customer |
| Actual quantity | Quantity physically picked/weighed and used for final documents |
| UOM | Unit of measure, especially kg, carton and pcs |
| kg per box | Weight detail used to prove how cartons/boxes add up to the final total |
| SQL | SQL Accounting/SQLC, the client’s ERP/accounting master referenced by MAIA |
| AR | Accounts receivable—matching customer payments to invoices |
| Knock-off | Applying a payment against an outstanding invoice |
| Credit limit | Maximum exposure allowed for a customer |
| Overdue block | Restriction caused by payment terms/overdue status |
| Price floor / minimum price | Lowest allowed selling price without David’s approval |
| Customer-specific price | Price set for a particular customer rather than the generic tier |
| Agent | SQL customer field assigning the customer to a salesperson |
| POD | Proof of delivery, normally a signed/photo record tied to the correct DN |
| SCN / CCN | Credit-note variants whose connector and stock impact require separate testing |
| Stock movement | Inbound/outbound inventory posting; confirmed to occur at Invoice/SCN issuance |
| Whitelisted notification | An explicitly approved event that may notify users; all other default notifications are disabled |
| Activity trail | System record showing that a handoff or notification occurred |

## 2.6 What Success Means to the Client

| Dimension | What success looks like | What damages confidence |
| --- | --- | --- |
| Operational | Sales, warehouse and finance each see the next action without David manually chasing | Orders sit silently; users need David to coordinate every step |
| Financial | Correct price, credit, actual quantity and invoice | Wrong price, wrong kg, invalid discount or premature invoice |
| Control | Below-floor and over-credit orders cannot bypass approval | Sales can change price/credit without a visible, recorded decision |
| Adoption | Users complete their own steps on their own devices | Facilitator or developer performs the workflow for them |
| Evidence | Printed/PDF documents preserve Chinese text and quantity proof | Excel/paper proof is removed without an equivalent replacement |
| Relationship | Known gaps are disclosed before testing and explained consistently | Client discovers a known limitation in the room |
| Sign-off | A named person calls a clear verdict against agreed acceptance criteria | Session ends with vague praise but no recorded Pass/Fail decision |

## 2.7 Previous UAT History

Discovery and early design: the business priority was framed around order entry, actual weight, pricing, credit, AR and warehouse accountability. [4Jun Minutes; VoCv3 VOC-001–036]

17 July training: notification behaviour was explicitly not ready; the client reacted to missing visibility and adoption issues. [VoCv3 VOC-037–060]

Second UAT, 28 July: the team reported “much better progress,” but the session produced critical defects and new requirements: silent credit/price blocks, required Grace/Lai notifications, Excel-breakdown dependency, pcs UOM gap, named-device mobile failures, mobile payment-term blockage, pick-list Chinese/header defects and stale chatbot context. [SLv3 cover note; VoCv3 VOC-061–078]

No formal verdict: no green/yellow/red result and no named signatory were recorded. [SLv3 DG-4, DEP-2]

What must not surprise the client again: missing notifications, unusable mobile approval, incomplete printouts, inability to represent pcs/box-weight breakdown, and a system that continues using stale data after an edit.

# PART 3 — BEFORE AND AFTER MAIA

## 3.1 Current Workflow Before MAIA

| Stage | User | Current tool | Action | Output | Common problem |
| --- | --- | --- | --- | --- | --- |
| Customer order | Customer / salesperson | WhatsApp text, voice, forwarded message or PO | Sends informal product and quantity request | Message/PO | Shorthand, mixed language, ambiguous item/UOM |
| Interpretation | Sales / David | WhatsApp, memory, SQL lookup | Interprets item, cut, customer and price | Internal understood order | Depends on personal knowledge |
| Price decision | David / sales | WhatsApp image, ChatGPT-generated list, memory | Chooses current/customer price | Price communicated to sales | No enforced system source or floor |
| Order entry | Sales/admin | SQL and WhatsApp | Keys order | Initial order record | Duplicate entry and mistakes |
| Warehouse planning | David / Lai | WhatsApp group, paper | Groups orders by delivery area/driver and prints pick list | Route-based pick list | David remains coordinator |
| Picking | Warehouse | Printed pick list, handwriting | Cuts, packs, weighs and writes actual quantity | Annotated paper | Requested and actual quantity differ; accountability weak |
| Finalisation | David/Grace/admin | Paper, WhatsApp, SQL | Updates final quantity and documents | DO/DN/Invoice | Wrong weight can flow into billing |
| Delivery | Driver | Physical DO, WhatsApp photo | Delivers and returns proof | Signed/photo proof | Proof search and ownership are manual |
| Payment | Finance / sales | WhatsApp, bank statement, Excel, SQL | Matches transfer/cash/payment evidence | Payment entry / knock-off | Payer name mismatch, delayed knock-off, manual cash log |
| Monitoring | David | SQL printouts, manual review | Checks aging, price, order progress | Reports and follow-up | Reactive; depends on David’s presence |

[Sources: 4Jun Minutes; VoCv3 VOC-001–010, VOC-016, VOC-022, VOC-038–041]

## 3.2 Target Workflow After MAIA

| Stage | User | MAIA channel/screen | Action | Output | Approval | Notification | ERP effect | Next owner |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Order intake | Salesperson | Single MAIA WhatsApp number | Forwards customer order | Draft SO | None yet | User receives draft/review link | Reads SQL customer/item data | Salesperson |
| Review | Salesperson | Chat + mobile/web UI | Corrects customer, SKU, UOM, price, remarks and term | Ready-to-submit SO | Price/credit rules may trigger | Block message must name approver | No confirmed push yet | CJ/David or Lai |
| Price exception | CJ or David | Mobile/web approval | Approves/rejects exception | Approved/rejected price | CJ for below-default/above-min; David below-min | Salesperson notified | Approved value retained | Salesperson |
| Credit exception | David | Mobile/chat escalation | Approves/rejects or submits on behalf | Approved/rejected order | David final | Salesperson notified | Audit/override recorded | Lai |
| SO submission | Salesperson | MAIA | Submits SO | Submitted SO + PDF | Required controls completed | Every submitted SO to Lai | Push/sync where available | Lai |
| Pick preparation | Lai | MAIA + printed PDF | Generates/prints pick list and coordinates warehouse | Pick list | None | Activity trail | No stock movement yet | Warehouse/Lai |
| Actual quantity | Warehouse/Lai | Paper + MAIA upload/entry | Records actual kg/carton/pcs and breakdown | Amended SO / confirmed pick | Quantity confirmation | Pick confirmation may notify Grace | No final stock movement yet | Grace |
| Draft DN | Lai | MAIA | Creates draft DN | DN PDF | Grace review/handoff | Every draft DN to Grace | Draft stage only | Grace |
| Final documents | Grace | MAIA | Explicitly requests DN/Invoice after checking actual quantity | DN/Invoice PDFs | Human review | Relevant completion status | Valid SQL document flow; stock moves at Invoice/SCN | Finance/customer |
| AR matching | Grace/Finance | Finance workspace | Uploads payment/bank data; confirms match | Payment entry/knock-off | Human confirmation | As configured | Push where integration allows | Finance |
| Reporting | David/roles | Dashboard/chat | Reviews whitelisted alerts and reports | Actionable alerts | Role-based | Only agreed events fire | None unless action follows | Named owner |

[Sources: SLv3 SL-01–13, AS-01, AS-04, AS-11]

## 3.3 What Does Not Change

SQL remains the customer, item, accounting and document master.

Salespeople and finance must review extracted or suggested data.

Warehouse still performs physical cutting, packing, weighing and checking.

Actual quantity still requires human confirmation.

David remains final price-floor and credit approver.

Grace still controls the DN/Invoice handoff.

Delivery route planning remains outside the core scope.

Ambiguous AR matches require human selection.

Paper/Excel may remain where the replacement has not been proven or accepted.

Final external bank reconciliation remains outside MAIA’s core workflow.

## 3.4 Before-vs-After Comparison

| Workflow stage | Before MAIA | After MAIA | Expected benefit | UAT proof required |
| --- | --- | --- | --- | --- |
| Order intake | Sales/admin interprets and rekeys | Salesperson forwards; MAIA drafts | Less re-entry | Real WhatsApp message becomes correct draft |
| Customer access | Controlled informally | Agent-based visibility | Territory isolation | One rep cannot access another rep’s customer |
| Pricing | WhatsApp image/memory | Structured price source + approvals | Margin protection | Four pricing paths work |
| Credit | David checks manually | Gate + escalation + audit | Controlled exception | Block reaches David and outcome returns to sales |
| Handoff | WhatsApp groups and chasing | Whitelisted role notifications | No silent orders | Lai/Grace receive every locked event |
| Picking | Paper only | Paper/MAIA hybrid with actual quantity | Traceable final quantity | Actual kg/carton/pcs persists downstream |
| Documents | Manual SQL sequence | Explicit MAIA generation following SQL rules | Fewer invalid records | No duplicate, premature or over-quantity document |
| Mobile work | Inconsistent | Responsive client-device flow | Real adoption | Z Fold/iPhone pass |
| AR | Manual bank/slip/invoice matching | Suggested match + human confirmation | Faster easy cases | Exact and ambiguous cases behave differently |
| Monitoring | David manually checks | Whitelisted alerts/reports | Less coordination | Only agreed alerts fire |

## 3.5 End-to-End Workflow Diagram

Plaintext CUSTOMER Sends WhatsApp text / voice / forwarded order / occasional PO ¦ v SALESPERSON (CJ / Queenie / Ben) Forwards to the single MAIA WhatsApp number Reviews customer + item + UOM + price + terms + remarks ¦ +---------------- PRICE EXCEPTION ----------------+ ¦ ¦ ¦ below default, >= minimum -> CJ ¦ ¦ below minimum / max exception -> David ¦ ¦ ¦ +---------------- CREDIT EXCEPTION ---------------+ ¦ failed credit/term -> assign to David ¦ ¦ David approves/rejects; sales notified ¦ v SUBMITTED SO Order PDF and activity entry sent to Lai every time ¦ v LAI / WAREHOUSE Print pick list -> pick/cut/weigh -> record actual qty kg / carton / pcs / optional box-weight breakdown ¦ v AMENDED SO / CONFIRMED PICK Actual quantity becomes downstream quantity Grace notified as configured ¦ v LAI CREATES DRAFT DN DN PDF + activity entry sent to Grace every time ¦ v GRACE Reviews actual quantity and explicitly requests DN / Invoice ¦ v MAIA -> SQL ACCOUNTING Valid SO / DN / Invoice sequence only Stock moves at Invoice / SCN issuance ¦ v FINANCE Payment slip + bank data -> suggested match -> human confirmation

# PART 4 — CONFIGURED SOLUTION PRIMER

## 4.1 Solution Status Summary

| Workflow | Classification | Round-three status | Included in UAT? | Readiness | Key risk | Evidence |
| --- | --- | --- | --- | --- | --- | --- |
| SQL customer/item master | Locked core | SL-01 | Yes | Defined; integration access open | Missing/invalid SQL push | SLv3 SL-01, DEP-1 |
| Salesperson self-entry | Locked | AS-04 | Yes | Defined; actual WhatsApp not proven | Channel parity | SLv3 AS-04, DEP-4 |
| Territory visibility | Locked | SL-05/08 | Yes | Defined | Permission leakage | SLv3 SL-05, SL-08 |
| Bulk price update | Locked | SL-03 | Yes | Defined; test evidence not supplied | Stale/wrong price | SLv3 SL-03 |
| Tiered price approval | Locked | SL-03/11 | Yes | Defined; notification/mobile proof missing | Wrong approver or silent block | SLv3 SL-11; VoCv3 VOC-061, 067 |
| Credit gate | Locked requirement | SL-04 | Yes, only after NS-20 | Blocked by decision | Nearly all customers appear overdue | SLv3 NS-20 |
| Credit escalation | Locked direction | SL-10 | Yes after trigger decision | Owner/build evidence missing | Silent dead end | SLv3 SL-10, DEP-3 |
| Payment-term cascade | Locked | SL-13 | Yes | Defined | Mobile input defect | SLv3 SL-13; VoCv3 VOC-069 |
| Notification whitelist | Locked | SL-09 | Yes | Owner unassigned | Noise or missed event | SLv3 SL-09, DEP-3 |
| SO→Lai / DN→Grace handoff | Locked | SL-12 | Yes | Must be proven | Missed order | SLv3 SL-12 |
| Fresh-weight workflow | Agreed in principle | AS-01 | Yes if round-three script includes it | Adoption and access model open | Wrong final quantity | SLv3 AS-01, NS-11 |
| kg-per-box / pcs breakdown | Agreed in principle, conditional | AS-11 | Only if feasibility gate cleared | Not locked | Excel replacement promise | SLv3 AS-11 |
| Pick-list PDF | Defect path | P0/P1 fixes | Yes | Not proven after fix | Chinese/header loss | VoCv3 VOC-070–071 |
| Explicit DN/Invoice generation | Locked | SL-07 | Yes | Defined | Premature documents | SLv3 SL-07 |
| Stock movement timing | Locked nuance | SL-07 | Yes | Defined | Stock posted too early | SLv3 SL-07 |
| AR invoice matching | Locked | SL-02 | Optional core finance test | Defined; adoption risk | Same manual work in another place | SLv3 SL-02 |
| Bank-statement workspace | Agreed in principle | AS-13 | No unless formally added | No approved date | Expectation mismatch | SLv3 AS-13 |
| Credit notes / SCN/CCN | Agreed in principle / needs testing | AS-03, NS-18 | Explicitly excluded from round-three acceptance | Connector untested | Wrong stock/accounting effect | SLv3 NS-18 |
| Near-expiry / low-stock alerts | Feature agreed; mechanism open | NS-03/09 | Only if threshold/recipient/cadence confirmed | Configuration incomplete | Unclear recipient/cadence | SLv3 NS-03, NS-09 |
| Driver/POD | Agreed in principle + conflict | AS-12, NS-07 | No for core UAT | Unresolved operating model | Client sees extra work | SLv3 AS-12, NS-07 |
| Product catalogue | Agreed in principle | AS-02 | No for core order-flow sign-off | Template not locked | Scope creep | SLv3 AS-02; VoCv3 VOC-015 |
| Dashboard/reports | Agreed in principle / needs decision | AS-06, NS-19 | No for round-three core | Duplication unresolved | Report vs dashboard overlap | SLv3 NS-19 |
| Mobile responsiveness | Defect-level critical dependency | VOC-067–069 | Yes | Not proven | Approvers cannot act | VoCv3 VOC-067–069 |
| Stale chatbot context | Platform defect | VOC-078 | Yes as regression | Not proven | Bot uses old values | VoCv3 VOC-078 |

## 4.2 Critical Workflow Details

### A. WhatsApp Order Intake and Salesperson Self-Service

Business purpose: remove re-keying while keeping a human review step.

User: assigned salesperson.

Start: customer message is forwarded to the single MAIA WhatsApp number.

User action: review customer, item, quantity/UOM, price, payment term and remarks; correct before submission.

MAIA action: create a draft SO using SQL-derived master data.

Approval: price and credit rules apply at submission.

Notification: no approval notification unless a defined exception occurs.

ERP effect: confirmed records push where integration is available.

Expected outcome: correct draft, correct customer agent, no unauthorized customer access.

Known limitation: second UAT ran on Telegram; WhatsApp channel still needed verification.

UAT status: mandatory after DEP-4 is closed.

Client misunderstanding to prevent: MAIA is not permitted to submit an uncertain extraction without the salesperson’s review.

[Sources: SLv3 SL-01, SL-05, SL-06, SL-08, AS-04, DEP-4]

### B. Pricing and Price Approval

Business purpose: make price changes enforceable and protect margin.

User: salesperson; CJ; David.

Start: item price is loaded from the MAIA price source into Quotation/SO/Invoice.

Normal path: approved/default price proceeds.

Intermediate path: below customer/default price but at/above minimum routes to CJ.

Floor path: below minimum or max exception routes to David; value snaps back with warning until approved.

Notification: salesperson must be told when override is approved/rejected.

Expected outcome: identical behaviour in chat and front-end UI.

Known limitation: mobile and notification evidence is not supplied.

UAT status: mandatory.

Do not imply: volume-tier pricing is supported.

[Sources: SLv3 SL-03, SL-11; VoCv3 VOC-043–044]

### C. Credit and Payment-Term Control

Business purpose: stop unauthorised exposure while permitting a recorded one-time exception.

User: salesperson; David; Apple for finance settings; CJ participates in chain but cannot final-approve credit.

Start: SO or DN reaches the credit gate.

MAIA action: check credit amount and term status; name approver; offer assign action.

Approval: David final; outcome returns to salesperson.

Expected outcome: override recorded, no silent dead end.

Known limitation: warn-vs-hard-block, tolerance and Apple override authority are unresolved.

UAT status: Blocked until NS-20 is decided in writing.

Client misunderstanding to prevent: do not demonstrate a temporary setting as if it were the accepted go-live rule.

[Sources: SLv3 SL-04, SL-10, NS-20]

### D. Notification Whitelist and Handoffs

Business purpose: ensure state changes are visible without reintroducing notification noise.

Users/events: David for price/credit; Lai for every submitted SO; Grace for every draft DN and defined pick confirmation.

Design: all default notifications disabled; only agreed events fire.

Expected outcome: each event creates the correct chat message and activity-trail record; no batching for Grace/Lai.

Known limitation: owner and internal evidence missing.

UAT status: mandatory only after DEP-3 is closed.

[Sources: SLv3 SL-09–12; VoCv3 VOC-061–063]

### E. Fresh Weight, UOM and Picked-Quantity Evidence

Business purpose: carry the physical truth of what was picked into customer and ERP documents.

User: Lai/warehouse, with Grace downstream.

Start: submitted SO and pick list.

User action: record actual quantity; optionally record box/pcs breakdown.

MAIA action: amend SO; carry total/breakdown to DN and PDFs.

Expected outcome: totals reconcile and downstream quantities match the pick.

Known limitations: warehouse access model open; AS-11 feasibility and presentation not locked; approval for SKU replacement undefined.

UAT status: actual-weight path mandatory; AS-11-specific tests conditional.

Client misunderstanding to prevent: the Excel process is not removed unless the replacement proves equivalent evidence.

[Sources: SLv3 AS-01, AS-10, AS-11, NS-11; VoCv3 VOC-064–066]

### F. DN/Invoice and SQL Rules

Business purpose: produce correct customer documents and valid accounting records.

User: Lai creates draft DN; Grace reviews and explicitly requests final documents.

MAIA action: generate PDFs and push valid records where integration allows.

Rules: no automatic DN/Invoice on amended-SO submit; stock moves only at Invoice/SCN; SQL sequence and duplicate constraints apply.

Expected outcome: PDFs reviewable before sending; valid SQL numbers and quantities.

Known limitations: final template and SQL integration evidence not supplied.

UAT status: mandatory.

[Sources: SLv3 SL-07; VoCv3 VOC-027, VOC-070–071]

### G. AR Matching

Business purpose: accelerate obvious payment matching without removing finance control.

User: Grace/Finance.

Start: bank statement and/or payment slip.

MAIA action: extract payer/date/amount/reference and suggest customer/invoice.

User action: confirm or manually select.

Expected outcome: ambiguous case never auto-posts; payment updates only after confirmation.

Known limitations: broader bank-statement workspace timing not approved; QR settlement excluded; Grace questions whether the flow saves effort.

UAT status: include only if finance is part of the round-three acceptance script.

[Sources: SLv3 SL-02, AS-13; VoCv3 VOC-007–009, VOC-033]

### H. Mobile and Chat Context

Business purpose: allow real approvers/users to act without a laptop.

Devices: David’s Samsung Z Fold, Krystle’s iPhone 17 Pro Max and CJ’s mobile path.

Expected outcome: correct responsive layout in portrait/landscape; inputs not covered; edited data is reloaded into chat context.

Known defects: desktop layout on Z Fold, rotation lock on iPhone, payment-term banner obstruction, stale chat after web edit.

UAT status: mandatory regression.

# PART 5 — UAT SCOPE AND ACCEPTANCE BOUNDARIES

## 5.1 Must Pass for Sign-Off

| Must-pass area | Minimum acceptance |
| --- | --- |
| Order intake and territory | Assigned salesperson can use actual WhatsApp; other salespeople’s customers remain inaccessible |
| Master data and ERP | SQL-derived customer/item data; valid push/sync and no invalid document sequence |
| Pricing | Normal, customer-specific and both approval tiers work in chat and UI |
| Credit | Written NS-20 rule is implemented; block/approval/outcome chain works and is audited |
| Notifications | All SL-10–12 events reach correct roles every time; no unapproved notifications |
| Actual quantity | Final picked quantity replaces provisional quantity before final documents |
| Documents | Explicit DN/Invoice request, correct PDF, Chinese/header print, no duplicate |
| Mobile | Named device paths pass |
| Security/permissions | Sales isolation, role-specific visibility and hidden purchasing/cost views behave correctly |
| Evidence | Every must-pass test has chat/UI/PDF/SQL evidence and a client-user result |

## 5.2 May Enter Hypercare

Only with explicit written client agreement:

minor copy, spacing or alignment issues that do not hide information;

non-critical search/filter convenience;

cosmetic desktop issues where mobile and core workflow remain usable;

low-priority dashboard/report refinements not required for daily operation;

minor wording in notifications where recipient, timing and action are correct.

## 5.3 Requires Explicit Workaround Acceptance

| Requirement | Intended behaviour | Unavailable/uncertain behaviour | Proposed workaround | Acceptance needed |
| --- | --- | --- | --- | --- |
| Picked-quantity breakdown | Structured box/pcs/kg detail on Pick List and DN PDFs | AS-11 feasibility not cleared | Continue current Excel breakdown | David and Grace must accept before UAT |
| Warehouse MAIA use | Lai/warehouse records actual quantity in agreed MAIA flow | Individual vs shared login unresolved | Operate via Lai or designated shared device | David/Lai must confirm |
| POD | Defined user uploads mandatory proof to DN | Driver vs Accounts model conflicts | Continue current WhatsApp/filing process | David must select model; not core sign-off |
| SCN/CCN | Correct credit-note and stock behaviour | Connector untested | Continue SQL workaround | Grace must accept; excluded from round 3 |
| WhatsApp | Production channel | Pending verification | Telegram rehearsal only | Cannot count as a Pass |

## 5.4 Deferred / Future Phase

Product catalogue fixed-format output (AS-02).

Credit-note completion and SCN/CCN validation (AS-03/NS-18).

Broader customer notes/master-data writability (AS-05).

Dashboard and recurring reports after NS-19 decision (AS-06).

Quotation enhancements where actual use is confirmed (AS-07).

Low-volume customer PO extraction/matching (AS-08/NS-12).

Cost/buying price bulk workflow (AS-09/NS-13).

SKU replacement approval workflow (AS-10).

Delivery driver/POD role (AS-12/NS-07).

AR bank-statement workspace acceleration (AS-13).

Contact-person database (NS-17).

## 5.5 Out of Scope

AP/supplier-payment reconciliation.

Merchant/QR settlement reconciliation.

Full delivery trip or route planning.

Full WMS, barcode or QR warehouse scanning.

Volume-based pricing tiers.

Full B2C customer ordering application.

Automated WhatsApp blasting/broadcast.

Supplier/purchase-invoice stock entry.

Packing-list Excel OCR.

Customer memo/announcement blast.

Facebook lead capture and auto-reply.

WMS integration with the proposed external warehouse platform.

Fleet GPS/temperature telemetry.

[Source: SLv3 §7]

## 5.6 Unresolved Commitments

| Item | Conflict/ambiguity | Why it matters | Required resolver | UAT effect |
| --- | --- | --- | --- | --- |
| Credit enforcement | SL-04 says block; NS-20 says day-one mode/tolerance unresolved | Could stop most orders | David + Ivan | Blocks credit UAT |
| POD | Grace rejected one method; newer driver-account method proposed | Changes user workload and licences | David | Exclude unless resolved |
| Excel removal | Commercial/operational expectation depends on AS-11 | Losing evidence damages trust | Tech lead + David/Grace | Conditional |
| Mobile defects | Critical but no dedicated Scope Lock item | Can defeat P0 approval workflows | Product owner | Must be a round-three gate |
| Near-expiry/low-stock | Feature agreed, mechanism unclear | Recipients/cadence can be wrong | David | Do not pass without config |
| Signatory | No named final signer | No valid verdict | Onboarding PM + David | Blocks closeout |
| Delivery cutoff | 1pm/2pm conflict | Cron could be wrong | David | Exclude until written |
| SKU replacement approval | Replacement flow exists in principle, approver undefined | Wrong item may reach customer | David/business owner | Do not run as acceptance test |

# PART 6 — PRE-UAT PREPARATION

## 6.1 Three to Five Working Days Before UAT

| Preparation item | Owner | Evidence required | Status from supplied sources |
| --- | --- | --- | --- |
| Confirm exact date, duration and location | Onboarding PM TBC | Calendar invite | Unknown |
| Name final client signatory | Onboarding PM + David | Written name/authority | Open (DEP-2) |
| Publish round-three acceptance scope | Product/UAT lead TBC | Versioned UAT scope | Not supplied |
| Resolve NS-20 credit rule | Ivan + David | Written rule: warn/block, tolerance, basis, override roles | Open blocker |
| Assign notification owner | Ivan | Named owner and delivery plan | Open blocker (DEP-3) |
| Verify WhatsApp number | Ops/Tech TBC | Verified number and test message | Open blocker (DEP-4) |
| Prove SQL integration access | Product + SQL vendor | Successful read/write test | Open blocker (DEP-1) |
| Freeze deployment version | Tech/UAT lead TBC | Build number and release notes | Unknown |
| Complete P0/P1 regression | QA/Tech TBC | Test results with screenshots/logs | Not supplied |
| Validate named devices | Front-end/QA TBC | Z Fold and iPhone videos/screenshots | Not supplied |
| Validate print output | PDF/QA owner TBC | PDF and physical print | Not supplied |
| Confirm warehouse login model | David + Lai | Written individual/shared-device decision | Open (NS-11) |
| Decide AS-11/Excel path | Tech lead + David/Grace | Feasibility + accepted PDF mock or Excel acceptance | Open |
| Prepare real test records | UAT lead + client data owner TBC | Test-data sheet | Unknown |
| Confirm all client attendees | UAT lead TBC | Attendance list | Unknown |
| Prepare disclosure script | UAT lead | Approved wording | Drafted in this handbook; internal approval needed |
| Prepare defect/evidence folders | UAT lead | Folder link and permissions | Unknown |
| Confirm recording consent | UAT lead + client | Written/verbal consent | Unknown |
| Distribute conductor pre-read | UAT lead | Delivery confirmation | Unknown |

## 6.2 One Working Day Before UAT

Re-run the normal order, both price approvals and the credit chain.

Re-run submitted SO → Lai and draft DN → Grace notifications.

Verify no default/unapproved notification fires.

Re-run actual kg/carton/pcs and variable-weight scenarios.

Generate and physically print the pick list.

Verify Chinese item text, company header, address and phone.

Re-run explicit DN/Invoice generation and inspect SQL document sequence.

Verify stock movement occurs only at Invoice/SCN.

Test David’s Z Fold in the exact browser/orientation he uses.

Test Krystle’s iPhone portrait → landscape → portrait.

Test mobile payment-term entry.

Test chat refresh after a web/MR-UI edit.

Verify every user can log in with correct permissions.

Reset test records and confirm the SQL test company.

Prepare approved customer messages, sample order data and payment files.

Create empty defect, decision and parking-lot logs.

Confirm which issues will be disclosed at opening.

Confirm technical support is reachable without taking over the room.

## 6.3 One Hour Before UAT

Confirm correct environment/build number on screen.

Log in Queenie, CJ, David, Lai, Grace and any required finance user.

Send one test message through the actual WhatsApp number.

Confirm the printer is connected and has paper/toner.

Open SQL Accounting to the correct test company.

Open the MAIA admin/activity-log view.

Put David’s Z Fold and Krystle’s iPhone on the client network.

Verify each notification recipient’s chat is accessible.

Open the Commander Brief, test checklist and defect log.

Create evidence folders with test IDs.

Confirm who will take screenshots and who will facilitate.

Reconfirm the final signatory and closing time.

State the 10–15 minute troubleshooting timebox to the internal team.

## 6.4 Required People

| Person / role | Why required | Tests | Can proceed without them? | Backup |
| --- | --- | --- | --- | --- |
| David | Final price/credit action and business decision | Price floor, credit, Z Fold, sign-off | No for those tests or final verdict | No confirmed backup |
| CJ | Intermediate price approval and sales manager path | Below-default price, mobile | No for full price ladder | Unknown |
| Queenie | Real standard sales-user path | Order intake, pcs/UOM, block escalation | Another standard salesperson may substitute, but Queenie’s regression should still occur | Ben may cover standard path |
| Lai | Warehouse handoff and print/quantity | SO notification, pick list, actual weight, DN | No for warehouse acceptance | No defined backup (NS-10) |
| Grace | DN/Invoice and finance acceptance | Draft DN, document, AR | No for finance/document acceptance | No defined backup (NS-10) |
| Krystle | Named iPhone defect | Rotation and stale context | Another iPhone is insufficient to close her named incident | None |
| Apple | Finance settings/permissions | Terms and finance configuration | Only if these tests are in scope | Unknown |
| UAT conductor | Runs session and records verdict | All | No | Name a deputy |
| Technical support | Investigates after evidence capture | Failures | Session may proceed with independent tests | Name per domain |
| Final signatory | Calls verdict | Closing | No for valid sign-off | Must be named in advance |

## 6.5 Required Test Data

| Data type | Required characteristics | Record selected | Verified by |
| --- | --- | --- | --- |
| Normal customer | Within credit, valid payment term, assigned to Queenie |  |  |
| Other-rep customer | Assigned to CJ/Ben and not visible to Queenie |  |  |
| Customer-specific price customer | Has a known special price |  |  |
| Over-credit customer | Deterministic amount-limit failure |  |  |
| Overdue customer | Deterministic term failure under approved NS-20 rule |  |  |
| No-term customer | Exercises SL-13 cascade and mobile term input |  |  |
| Normal-price item | Default price path |  |  |
| Below-min item | Known minimum and a test exception |  |  |
| kg item | Actual weight can differ |  |  |
| carton item | Uses carton convention and final kg |  |  |
| pcs item | Requires piece entry |  |  |
| Variable-weight item | At least 3 boxes with different weights |  |  |
| Chinese-description item | Prints Chinese characters |  |  |
| Informal-name item | Customer shorthand differs from SQL item |  |  |
| Substitute item pair | Original unavailable, approved replacement |  |  |
| Sample payment slip | Exact match |  |  |
| Ambiguous payment | Payer name mismatch/partial/unclear |  |  |
| Sample bank statement | Contains exact and ambiguous lines |  |  |
| Print template | Latest Macro Frozen header |  |  |

## 6.6 Required Accounts and Devices

| User | Role | Device | Account | Required permission | Verified? |
| --- | --- | --- | --- | --- | --- |
| Queenie | Sales | Actual phone |  | Own customers; create/edit/submit SO |  |
| CJ | Sales Manager | Actual phone |  | Intermediate price approval |  |
| David | Owner/approver | Samsung Z Fold |  | Final price/credit approval |  |
| Lai | Warehouse Manager | Dedicated PC/printer or approved shared device |  | View SO; pick list/DN actions |  |
| Grace | Finance Manager | Actual work device |  | DN/Invoice/AR actions |  |
| Apple | Finance | Actual work device |  | Finance settings only |  |
| Krystle | Ops/Admin | iPhone 17 Pro Max |  | Relevant mobile/edit path |  |
| UAT conductor | Facilitator | Laptop |  | Read-only admin/log access where possible |  |

## 6.7 Internal Readiness Rehearsal

| Scenario | Evidence required | Current status | UAT gate |
| --- | --- | --- | --- |
| WhatsApp order → draft SO | Chat + draft record | Not supplied | Must pass |
| Sales territory isolation | Permission screenshots | Not supplied | Must pass |
| Three-tier pricing | Chat/UI + audit | Not supplied | Must pass |
| Credit rule + escalation | Written rule + chain logs | Blocked by NS-20 | Must pass |
| Notification whitelist | Full-day event log | Owner unassigned | Must pass |
| Submitted SO → Lai | Recipient chat + activity | Not supplied | Must pass |
| Draft DN → Grace | Recipient chat + PDF + activity | Not supplied | Must pass |
| Actual kg/carton/pcs | SO/Pick/DN comparison | Not supplied | Must pass |
| Pick-list Chinese/header print | PDF + physical print | Prior defect confirmed | Must pass |
| Explicit DN/Invoice | UI + SQL records | Not supplied | Must pass |
| Duplicate prevention | Error + unchanged SQL | Not supplied | Must pass |
| Stock movement timing | Before/after SQL stock | Not supplied | Must pass |
| Z Fold approval | Screen recording | Prior defect confirmed | Must pass |
| iPhone rotation | Screen recording | Prior defect confirmed | Must pass |
| Mobile payment term | Screen recording | Prior defect confirmed | Must pass |
| Stale chat after edit | Before/after chat data | Prior defect believed | Must pass |
| Exact/ambiguous AR | Match evidence | Not supplied | Gate only if AR in round 3 |

# PART 7 — TIMED UAT SESSION RUN OF SHOW

## 7.1 Recommended Full-Day Agenda

| Time | Duration | Activity | Facilitator action | Client participant | System action/evidence | Exit condition |
| --- | --- | --- | --- | --- | --- | --- |
| 08:30 | 30m | Internal room readiness | Complete §6.3; no client testing yet | Internal team | Build, logins, channel, printer and SQL verified | All preflight gates green |
| 09:00 | 15m | Welcome and introductions | Use opening script; identify signatory | All | Attendance record | Roles and closing authority confirmed |
| 09:15 | 15m | Scope, decision rule and disclosures | State included/excluded items and known gaps | David, Grace, Lai, sales | Signed/acknowledged scope slide or note | No scope ambiguity |
| 09:30 | 15m | Explain Macro Frozen before/after workflow | Walk through §3.5 | All | Questions logged | Users understand their handoffs |
| 09:45 | 35m | Happy-path order | Queenie performs T02/T05/T06 | Queenie | WhatsApp, SO, term, audit | Normal order passes |
| 10:20 | 35m | Price controls | Run T07–T10 | Queenie, CJ, David | Approval chats, UI, audit | Three-tier ladder proven |
| 10:55 | 10m | Break / evidence catch-up | Review evidence completeness | Internal | Files named by test ID | No missing critical evidence |
| 11:05 | 40m | Credit controls | Run T11–T13 only if NS-20 is approved | Queenie, CJ, David, Apple if relevant | Block, assign, approve/reject, logs | Credit rule proven or session records Blocked |
| 11:45 | 25m | Roles and permissions | Run T04 and finance/warehouse visibility | Sales, Lai, Grace | Access-denied/allowed evidence | No permission leakage |
| 12:10 | 20m | Notification chain | Run T14/T21/T22 | Lai, Grace, sales | Recipient chats + activity | Every locked event received |
| 12:30 | 60m | Lunch | — | — | Backup/evidence review | — |
| 13:30 | 60m | Warehouse and actual quantity | Run T15–T19 | Lai, warehouse user, Grace | Pick list, actual qty, breakdown | Downstream quantity is correct |
| 14:30 | 35m | Documents and printing | Run T20/T23–T25 | Lai, Grace | PDFs, physical print, SQL | Print and ERP sequence pass |
| 15:05 | 10m | Break | — | — | — | — |
| 15:15 | 45m | Mobile/device regression | Run T26–T29 | David, Krystle, CJ | Screen recordings | Named devices pass |
| 16:00 | 35m | AR exact/ambiguous cases | Run T30–T31 if included | Grace/Finance | Match and no-auto-post evidence | Finance scope result recorded |
| 16:35 | 20m | Failure and recovery tests | Run T32/T33 with controlled simulation where safe | Relevant users | Error handling and no bad records | Safe recovery proven |
| 16:55 | 20m | Defect and parking-lot review | Classify every issue; no live redesign | David, key users | Defect/decision logs | All issues have owner/impact |
| 17:15 | 25m | Acceptance review | Read must-pass results and conditions | Final signatory | Outcome table | Pass/Conditional/Fail chosen |
| 17:40 | 20m | Actions and close | Use closing script; confirm minutes/retest | All | Signed/recorded outcome | Clear owners/dates/verdict |

## 7.2 Recommended Half-Day Agenda

Use this only after all internal gates pass. Do not compress by removing critical user actions.

| Time | Duration | Activity |
| --- | --- | --- |
| 09:00 | 20m | Opening, roles, scope and disclosures |
| 09:20 | 15m | Before/after workflow explanation |
| 09:35 | 35m | Happy-path order + payment-term cascade |
| 10:10 | 40m | Price and credit approvals |
| 10:50 | 10m | Break/evidence review |
| 11:00 | 45m | Warehouse actual quantity + notifications |
| 11:45 | 35m | DN/Invoice, print and SQL verification |
| 12:20 | 30m | Named-device mobile regression |
| 12:50 | 20m | Defect/parking-lot review |
| 13:10 | 20m | Sign-off decision and close |

Move to a separate session rather than rushing: AR, catalogue, reports, POD, credit notes/SCN/CCN, contact database and other future-phase items.

## 7.3 Required Test Sequence

Channel/login first—otherwise every later failure may be environmental.

Normal order before exceptions—proves the base path.

Price before credit—keeps approval defects distinguishable.

Notifications before warehouse handoff—otherwise the warehouse test may fail for a known upstream reason.

Actual quantity before DN/Invoice—final documents are invalid without it.

Print and SQL before mobile regression closeout—financial/document correctness has priority.

AR only after order/document flow—finance matching depends on valid invoices.

Sign-off only after evidence and defect classification—never end on verbal sentiment alone.

# PART 8 — FACILITATOR SCRIPT

## 8.1 Opening Script

Good morning, everyone. I’m here on behalf of AutorunBiz PLT × MAIA to facilitate today’s Macro Frozen UAT.

Today we are not testing random features. We are proving the real Macro Frozen workflow: a salesperson receives and forwards an order, MAIA prepares the draft, pricing and credit controls are applied, Lai and the warehouse confirm the actual quantity, Grace controls the DN and Invoice handoff, and the resulting documents follow SQL Accounting correctly.

Each client user will perform their own steps on their normal device. We will capture the input, result, notification, PDF and SQL evidence. A test passes only when the intended workflow works; using a workaround that bypasses the intended path does not make the original test pass.

We will timebox live investigation to about 10–15 minutes per issue. If an issue cannot be resolved safely within that time, we will capture it, classify it, assign an owner and continue only with tests that are independent.

At the end, the named signatory will record one outcome: Pass, Conditional Pass or Fail. Before we begin, I will confirm the scope and disclose the known limitations so nothing important is discovered by surprise.

## 8.2 Client and Workflow Explanation Script

Macro Frozen’s order is not final when the WhatsApp message first arrives. The initial order can change after the warehouse cuts, packs and weighs the goods. MAIA therefore has to preserve a two-stage flow: first the provisional SO, then the actual picked quantity, followed by Grace’s explicit DN and Invoice step.

MAIA does not replace SQL Accounting, the warehouse’s physical work or the human approval roles. The purpose is to make each handoff visible and controlled so David does not have to coordinate every step personally.

## 8.3 Known-Gap Disclosure Scripts

Credit rule

The credit approval path is defined, but the go-live enforcement mode and overdue tolerance require David’s written decision. We will only test the rule that has been formally confirmed.

WhatsApp

The previous UAT used Telegram because WhatsApp verification was pending. Today’s production-channel result can only pass if the actual WhatsApp number is verified and used.

Notifications

The required notification events are specific and role-based. We will verify each one separately and also check that no unapproved default notification appears.

Excel/picked breakdown

The replacement for the Excel breakdown is conditional on technical feasibility and document acceptance. If the new breakdown is not proven, the current Excel process remains; we will not present it as removed.

POD

The driver and Accounts upload models have not been reconciled. POD is not part of today’s core acceptance unless David has confirmed one model in writing.

SCN/CCN

The credit-note connector is being tested separately, including the stock-reducing case. It is excluded from this round’s acceptance unless the scope has been formally changed.

AR timing

The broader bank-statement workspace has no approved readiness date. We will not provide an estimate during this session.

## 8.4 Before Each Test

The business scenario is [state scenario]. [named client user] will perform it on [device/channel]. We expect [specific result], including [notification/document/SQL result]. I will not guide the clicks unless there is a setup problem; we are testing whether the workflow is usable as delivered.

## 8.5 When a Test Passes

The expected result has appeared: [state observable result].
[Client user], does this match how you need to perform the task?
We will capture the evidence and record this test as Pass, subject to the linked SQL/document checks.

## 8.6 When a Test Fails

This result does not match the agreed expected behaviour. We will capture the input, screen, message, record ID and downstream impact before retrying.

We are not assigning a fix date in the room. We will classify whether this is product, configuration, data, permission, environment or integration related. The affected test is Fail or Blocked. We will continue only with scenarios that do not depend on this result.

## 8.7 When the Cause Is Unclear

We have confirmed the symptom, but not the cause. We will not speculate. The evidence will be reviewed against five possible areas: the product, client configuration/data, permissions, environment/channel and ERP integration. Until that review is complete, the test remains Blocked rather than being described as fixed or passed.

## 8.8 When the Client Raises New Scope

I have captured the request. Before we classify it, we need to compare it with the latest Scope Lock and the current round’s acceptance boundary. I cannot agree to a scope or commercial change in this session. I will place it in the parking lot with an owner, and we will return to the current test.

## 8.9 When a Developer Starts Debugging Live

We have enough evidence to investigate this outside the client workflow. Let’s stop the live technical discussion here, record the owner and continue with the next independent test. We will return only if the fix is safe, deployed to the same environment and can be retested cleanly.

## 8.10 Closing Script

We have completed [number] tests: [passed] passed, [failed] failed, [blocked] blocked and [not run] not executed.

The must-pass results are [summarise]. The accepted workarounds are [list]. The unresolved blockers are [list]. Deferred and out-of-scope items are recorded separately and are not being treated as defects.

The decision requested from [named signatory] is Pass, Conditional Pass or Fail. A Conditional Pass requires each condition to have a named owner, due date, retest requirement and written acceptance.

We will circulate the evidence-backed minutes and action log by [approved timing]. No unapproved delivery date or scope commitment has been made today.

# PART 9 — STEP-BY-STEP TEST FACILITATION GUIDE

## TEST T01 — Production Channel, Login and Environment Gate

| Field | Guidance |
| --- | --- |
| Business purpose | Prove the session is using the intended build, actual WhatsApp number, correct user roles and SQL test company. |
| Sign-off importance | Hard gate. Failure makes later results unreliable. |
| Client user holding the phone/keyboard | UAT conductor operates setup screens; each client user confirms their own account. |
| Preconditions | Build number frozen; WhatsApp verified; accounts created; SQL test company identified. |
| Test data | All named users, actual WhatsApp number, exact environment/build. |

Conductor introduction

We are testing production channel, login and environment gate. The user should complete the normal task without being coached into a result. We will observe the on-screen result, notifications, documents and SQL effect.

User steps

Record build/version and environment name.

Send a test message through the actual WhatsApp number.

Have Queenie, CJ, David, Lai and Grace log in on their normal devices.

Open SQL Accounting to the intended test company.

Check each user’s role and accessible modules.

Expected results

Message reaches the correct MAIA account.

Every user can log in and sees only their permitted functions.

Environment/build matches the internally tested release.

SQL test company is correct.

Evidence to capture

Build/version screenshot.

WhatsApp message and response.

Login/role screenshots for each user.

SQL company screenshot.

Failure handling

Do not switch to Telegram and call the channel passed. If WhatsApp is unavailable, mark all channel-dependent tests Blocked. If the wrong build or company is open, stop the session until corrected.

Pass / Fail / Blocked decision

Pass only when all production-equivalent gates are correct. Fail for permission leakage. Blocked for unavailable channel/environment.

## TEST T02 — Standard WhatsApp Order to Submitted SO

| Field | Guidance |
| --- | --- |
| Business purpose | Prove the core salesperson self-service workflow. |
| Sign-off importance | Must pass. |
| Client user holding the phone/keyboard | Queenie or another standard salesperson. |
| Preconditions | T01 passed; assigned customer and normal-price items exist. |
| Test data | One assigned customer; one kg item and one fixed-quantity item; no credit/price exception. |

Conductor introduction

We are testing standard whatsapp order to submitted so. The user should complete the normal task without being coached into a result. We will observe the on-screen result, notifications, documents and SQL effect.

User steps

Forward the customer order to MAIA WhatsApp.

Open the draft SO.

Review customer, item, UOM, quantity, price, payment term and remarks.

Correct one harmless field if needed.

Submit the SO.

Expected results

Correct assigned customer and SQL-derived items appear.

Draft remains user-reviewed rather than auto-submitted.

Normal price and payment term populate correctly.

SO submits without exception.

Order PDF/record ID is produced.

Evidence to capture

Original WhatsApp order.

Draft before correction.

Submitted SO and PDF.

Activity log and SQL result if pushed.

Failure handling

If mapping is wrong, preserve the original message and mapping result. Do not manually replace every line and still call extraction passed; separate extraction accuracy from manual edit capability.

Pass / Fail / Blocked decision

Pass when the user can complete the workflow and the submitted values match the order. Fail for wrong submitted data. Blocked for channel/integration outage.

## TEST T03 — Informal Item Wording and Unmapped Item

| Field | Guidance |
| --- | --- |
| Business purpose | Prove MAIA handles customer shorthand safely and does not submit an uncertain item. |
| Sign-off importance | Must pass for safe order capture; exact automatic accuracy may enter hypercare only if review is effective. |
| Client user holding the phone/keyboard | Queenie. |
| Preconditions | T01 passed; known shorthand example and one deliberately unmapped phrase prepared. |
| Test data | Example such as customer shorthand for a specific pork-belly cut; one unknown item phrase. |

Conductor introduction

We are testing informal item wording and unmapped item. The user should complete the normal task without being coached into a result. We will observe the on-screen result, notifications, documents and SQL effect.

User steps

Forward the shorthand order.

Review the suggested item and customer remarks.

Confirm or correct the suggested item.

Forward the deliberately unmapped phrase.

Attempt to continue without resolving it.

Expected results

Known shorthand maps correctly or is clearly reviewable.

Unknown item is flagged rather than silently guessed/submitted.

User can select the correct item manually.

Correction is auditable where supported.

Evidence to capture

Message, suggestion, warning and corrected draft.

Any learned mapping/activity evidence.

Failure handling

If the system confidently submits the wrong SKU, stop the order path and raise a P1/P0 depending on downstream impact. If it asks for review, continue.

Pass / Fail / Blocked decision

Pass when uncertainty is visible and human review prevents a wrong item. Fail when an incorrect item can be submitted unnoticed.

## TEST T04 — Sales Territory Isolation

| Field | Guidance |
| --- | --- |
| Business purpose | Prevent sales users from seeing another salesperson’s customers, prices or outstanding data. |
| Sign-off importance | Must pass; security/permission blocker. |
| Client user holding the phone/keyboard | Queenie and CJ or Ben. |
| Preconditions | At least two customers assigned to different agents. |
| Test data | Queenie-owned customer and CJ/Ben-owned customer. |

Conductor introduction

We are testing sales territory isolation. The user should complete the normal task without being coached into a result. We will observe the on-screen result, notifications, documents and SQL effect.

User steps

Log in as Queenie and search for her own customer.

Search for the other salesperson’s customer by name, address and any available filter.

Attempt to open a direct link to the other customer if a safe test link exists.

Repeat in reverse with the second salesperson.

Expected results

Own customer is accessible.

Other salesperson’s customer and sensitive data are not accessible.

Direct-link access is denied.

Evidence to capture

Search results and access-denied screens.

Role/customer assignment evidence.

Failure handling

Any cross-territory visibility is a stop condition. Capture the exact fields exposed and do not continue with shared customer data.

Pass / Fail / Blocked decision

Pass only with no leakage. Fail/P0-P1 if restricted pricing, outstanding or customer data is exposed.

## TEST T05 — Default Payment-Term Cascade

| Field | Guidance |
| --- | --- |
| Business purpose | Prove SO creation follows customer default → company default → cash in advance → empty. |
| Sign-off importance | Must pass for reliable order defaults. |
| Client user holding the phone/keyboard | Queenie; Apple/Grace may verify configuration. |
| Preconditions | Four controlled customer/config states prepared. |
| Test data | Customer with own term; customer using company default; no defaults but cash-in-advance; no configured fallback. |

Conductor introduction

We are testing default payment-term cascade. The user should complete the normal task without being coached into a result. We will observe the on-screen result, notifications, documents and SQL effect.

User steps

Create a draft SO for each prepared case.

Observe the payment term before any manual edit.

On mobile, add a term for the no-term case if permitted.

Expected results

Each case follows the fixed cascade.

No hidden fallback overrides the defined order.

Mobile input is visible, scrollable and savable.

Evidence to capture

Four SO headers.

Mobile screen recording for term entry.

Configuration screenshots.

Failure handling

If the bottom banner covers the input or the page cannot scroll, record the named mobile defect and mark that device path Fail.

Pass / Fail / Blocked decision

Pass when all cascade cases are correct and the mobile edit is usable. Fail for wrong term or blocked input.

## TEST T06 — Normal Price Path

| Field | Guidance |
| --- | --- |
| Business purpose | Prove approved/default pricing proceeds without unnecessary approval. |
| Sign-off importance | Must pass. |
| Client user holding the phone/keyboard | Queenie. |
| Preconditions | Latest price data loaded; normal-price item selected. |
| Test data | Normal customer and item. |

Conductor introduction

We are testing normal price path. The user should complete the normal task without being coached into a result. We will observe the on-screen result, notifications, documents and SQL effect.

User steps

Create an SO using the default/customer price.

Do not change the price.

Submit.

Expected results

Correct latest price appears.

No price approval is triggered.

SO proceeds subject only to credit/term rules.

Evidence to capture

SO line, price source/version if visible, submission result.

Failure handling

If an approval fires, check whether the configured customer price or minimum is wrong before calling it a product defect.

Pass / Fail / Blocked decision

Pass when correct price proceeds without price approval. Fail for stale/wrong price or unnecessary block.

## TEST T07 — Customer-Specific Price

| Field | Guidance |
| --- | --- |
| Business purpose | Prove the customer’s special price overrides the generic tier correctly. |
| Sign-off importance | Must pass where customer-specific pricing is used. |
| Client user holding the phone/keyboard | Queenie; David verifies expected price. |
| Preconditions | Customer-specific price loaded and documented. |
| Test data | One customer with a known special price. |

Conductor introduction

We are testing customer-specific price. The user should complete the normal task without being coached into a result. We will observe the on-screen result, notifications, documents and SQL effect.

User steps

Create an SO for the special-price customer.

Add the relevant item.

Compare the populated price with the approved special price.

Submit without changing it.

Expected results

Customer-specific price appears.

No inappropriate generic wholesale/retail price replaces it.

No approval is required when the special price is already approved.

Evidence to capture

Master price evidence and SO line.

Submission result.

Failure handling

Stop if the wrong price could reach the customer. Do not correct it silently and call the pricing source passed.

Pass / Fail / Blocked decision

Pass when exact approved price is used. Fail for wrong/stale source.

## TEST T08 — Below Default but At/Above Minimum — CJ Approval

| Field | Guidance |
| --- | --- |
| Business purpose | Prove the intermediate price tier routes to CJ. |
| Sign-off importance | Must pass. |
| Client user holding the phone/keyboard | Queenie enters; CJ approves/rejects. |
| Preconditions | Price thresholds configured; CJ account/device ready. |
| Test data | Item with known default and minimum; test price between them. |

Conductor introduction

We are testing below default but at/above minimum — cj approval. The user should complete the normal task without being coached into a result. We will observe the on-screen result, notifications, documents and SQL effect.

User steps

Queenie changes the price to the approved test value.

Attempt to save/submit.

Observe warning and approver.

CJ opens the request on mobile and approves.

Queenie observes the outcome.

Expected results

Request routes to CJ, not David.

CJ can approve within this tier.

Salesperson receives the decision.

Audit/activity records the approval.

Evidence to capture

Sales warning, CJ notification/UI, outcome message, audit.

Failure handling

If CJ cannot act on mobile or the request routes incorrectly, stop this tier. Do not have David approve and call the CJ tier passed.

Pass / Fail / Blocked decision

Pass only when the correct tier completes end-to-end.

## TEST T09 — Below Minimum — David Approval

| Field | Guidance |
| --- | --- |
| Business purpose | Prove floor protection and final price approval. |
| Sign-off importance | Must pass. |
| Client user holding the phone/keyboard | Queenie enters; David acts on Samsung Z Fold. |
| Preconditions | Minimum price configured; Z Fold path internally proven. |
| Test data | Item with known minimum; price below minimum. |

Conductor introduction

We are testing below minimum — david approval. The user should complete the normal task without being coached into a result. We will observe the on-screen result, notifications, documents and SQL effect.

User steps

Enter the below-minimum value.

Attempt to save/submit in chat and UI.

Observe snap-back/warning and notify action.

Assign to David.

David approves or rejects on the Z Fold.

Observe the salesperson outcome.

Expected results

Below-minimum price is not silently saved.

Approver is David; CJ cannot self-approve.

Chat and front-end behaviour match.

Outcome and override are recorded.

Evidence to capture

Before/after price, warning, David mobile screens, notification logs, audit.

Failure handling

An unusable Z Fold layout fails the approval workflow even if it works on a laptop. Do not substitute facilitator approval.

Pass / Fail / Blocked decision

Pass only on David’s actual device with correct audit and outcome.

## TEST T10 — Price Approval Rejection and Customer-Specific Lock

| Field | Guidance |
| --- | --- |
| Business purpose | Prove rejection restores a valid price and fully locked customer prices cannot be changed. |
| Sign-off importance | Must pass for control integrity. |
| Client user holding the phone/keyboard | Queenie; CJ or David rejects. |
| Preconditions | One rejectable request and one fully locked customer-specific price. |
| Test data | Prepared item/customer pairs. |

Conductor introduction

We are testing price approval rejection and customer-specific lock. The user should complete the normal task without being coached into a result. We will observe the on-screen result, notifications, documents and SQL effect.

User steps

Create a price exception and have the approver reject it.

Confirm the salesperson cannot continue with the rejected value.

Open the fully locked customer price.

Attempt to edit it.

Expected results

Rejected price is not retained.

Salesperson sees a clear outcome.

Locked customer-specific price cannot be altered without the defined path.

Evidence to capture

Rejection message, SO line after rejection, locked-field behaviour, audit.

Failure handling

If the rejected value survives into the order, stop and treat as P1/P0 based on submission state.

Pass / Fail / Blocked decision

Pass when rejection is effective and locked price is protected.

## TEST T11 — Customer Within Credit

| Field | Guidance |
| --- | --- |
| Business purpose | Prove a compliant order is not blocked. |
| Sign-off importance | Must pass after NS-20 configuration is frozen. |
| Client user holding the phone/keyboard | Queenie. |
| Preconditions | Approved credit rule implemented; customer known to be within both amount and term. |
| Test data | Normal credit customer. |

Conductor introduction

We are testing customer within credit. The user should complete the normal task without being coached into a result. We will observe the on-screen result, notifications, documents and SQL effect.

User steps

Create and submit a normal SO.

Observe credit/term evaluation.

Continue to submission.

Expected results

No credit approval is requested.

Order proceeds normally.

Credit check result is consistent with SQL data and approved tolerance.

Evidence to capture

SQL credit/term source, MAIA check result, submitted SO.

Failure handling

If blocked, compare source data and rule before classifying. Do not override and call the within-credit test passed.

Pass / Fail / Blocked decision

Pass when compliant order proceeds. Fail for false block.

## TEST T12 — Credit-Limit Block and David Override

| Field | Guidance |
| --- | --- |
| Business purpose | Prove a genuine limit breach visibly escalates and records a one-time override. |
| Sign-off importance | Hard blocker; do not run until NS-20 is signed. |
| Client user holding the phone/keyboard | Queenie submits; David acts; CJ observes but cannot final-approve. |
| Preconditions | NS-20 written rule; deterministic over-limit customer; notifications ready. |
| Test data | Customer whose order value/outstanding crosses the approved threshold. |

Conductor introduction

We are testing credit-limit block and david override. The user should complete the normal task without being coached into a result. We will observe the on-screen result, notifications, documents and SQL effect.

User steps

Submit the order.

Observe named approver and one-tap assign action in chat/UI.

Attempt CJ self-approval.

Assign to David.

David approves one time or rejects.

Observe salesperson outcome and audit.

Expected results

Clear block reason and named approver.

CJ cannot final-approve credit.

David receives order details and can act.

Outcome returns to salesperson.

Override is order-specific and recorded.

Evidence to capture

Block screen, CJ restriction, David notification/action, salesperson outcome, audit.

Failure handling

If NS-20 is not signed, mark Blocked before touching client data. A warn-only or hard-block mode chosen by the facilitator is not valid acceptance.

Pass / Fail / Blocked decision

Pass only against the written rule. Blocked if the rule is unresolved.

## TEST T13 — Overdue-Term Block and Tolerance

| Field | Guidance |
| --- | --- |
| Business purpose | Prove overdue logic matches the approved tolerance without blocking nearly every customer. |
| Sign-off importance | Hard blocker for go-live credit control. |
| Client user holding the phone/keyboard | Queenie; David; Apple if approved as a finance role. |
| Preconditions | Written overdue-age tolerance and override authority. |
| Test data | One inside-tolerance and one outside-tolerance customer. |

Conductor introduction

We are testing overdue-term block and tolerance. The user should complete the normal task without being coached into a result. We will observe the on-screen result, notifications, documents and SQL effect.

User steps

Submit an order for the inside-tolerance customer.

Submit an order for the outside-tolerance customer.

Observe warning/block and approver for each.

Test only the authorised override role.

Expected results

Inside-tolerance behaviour matches the rule.

Outside-tolerance behaviour matches the rule.

No unauthorised finance override.

Clear explanation appears.

Evidence to capture

Source invoice/term dates, both outcomes, override audit.

Failure handling

Stop if the system cannot distinguish the two cases or if most live customers are falsely blocked.

Pass / Fail / Blocked decision

Pass only when the exact written rule is implemented. Otherwise Fail/Blocked.

## TEST T14 — Submitted SO Notification to Lai

| Field | Guidance |
| --- | --- |
| Business purpose | Prove every submitted SO reaches warehouse/logistics without batching. |
| Sign-off importance | Must pass. |
| Client user holding the phone/keyboard | Queenie submits; Lai receives. |
| Preconditions | SL-12 notification seeded; Lai account/chat ready. |
| Test data | Any approved submitted SO. |

Conductor introduction

We are testing submitted so notification to lai. The user should complete the normal task without being coached into a result. We will observe the on-screen result, notifications, documents and SQL effect.

User steps

Submit the SO.

Do not manually message Lai.

Observe Lai’s chat and activity trail.

Open the Order PDF from the notification.

Expected results

Lai receives one notification for the event.

Order PDF and relevant details are accessible.

Activity trail records dispatch.

No duplicate or unrelated default notification appears.

Evidence to capture

Sender/submission time, Lai message, PDF, activity log.

Failure handling

If no message arrives, stop warehouse-dependent tests unless Lai accesses the SO through an explicitly accepted alternate path; the notification test remains Fail.

Pass / Fail / Blocked decision

Pass only with timely chat receipt and activity evidence.

## TEST T15 — kg Order with Actual Variance

| Field | Guidance |
| --- | --- |
| Business purpose | Prove final kg replaces the requested quantity before documents. |
| Sign-off importance | Must pass. |
| Client user holding the phone/keyboard | Lai/warehouse performs quantity entry; Grace verifies downstream. |
| Preconditions | Submitted SO and pick list available. |
| Test data | Customer requests 10 kg; actual pick deliberately differs, e.g. 9.6 kg. |

Conductor introduction

We are testing kg order with actual variance. The user should complete the normal task without being coached into a result. We will observe the on-screen result, notifications, documents and SQL effect.

User steps

Generate/print pick list.

Record actual quantity.

Submit/confirm the pick.

Open amended SO.

Continue to draft DN only after confirming the new total.

Expected results

Requested and actual values remain distinguishable.

Amended SO uses actual kg.

DN draft uses actual kg.

No invoice is generated automatically.

Evidence to capture

Original SO, pick list, actual-entry screen, amended SO, draft DN.

Failure handling

If requested quantity survives downstream, stop the entire document path for that order.

Pass / Fail / Blocked decision

Pass when every downstream quantity matches actual kg and premature invoice is absent.

## TEST T16 — Carton Order and Final kg

| Field | Guidance |
| --- | --- |
| Business purpose | Prove the agreed carton convention can produce a valid final quantity. |
| Sign-off importance | Must pass if carton workflow is part of daily operation. |
| Client user holding the phone/keyboard | Lai/warehouse. |
| Preconditions | Carton item and agreed entry convention configured. |
| Test data | Order in cartons; known box count and final kg. |

Conductor introduction

We are testing carton order and final kg. The user should complete the normal task without being coached into a result. We will observe the on-screen result, notifications, documents and SQL effect.

User steps

Create the carton-based draft using the agreed convention.

Record carton count and actual kg after picking.

Confirm the pick.

Inspect amended SO and DN.

Expected results

Original carton intent remains visible.

Final kg is accurate.

Downstream quantity/document format matches the agreed convention.

Evidence to capture

Draft notes/quantity, pick data, amended SO, DN.

Failure handling

If the placeholder convention creates a misleading customer/SQL quantity, stop and classify as requirement/design conflict.

Pass / Fail / Blocked decision

Pass only when the client confirms the representation is operationally acceptable.

## TEST T17 — pcs as Unit of Measure

| Field | Guidance |
| --- | --- |
| Business purpose | Prove a salesperson can order pieces without being forced into kg/carton. |
| Sign-off importance | Conditional: must pass if AS-11/pcs is included in round three. |
| Client user holding the phone/keyboard | Queenie. |
| Preconditions | AS-11/pcs build deployed and internally proven. |
| Test data | Item that can be ordered as 3 pcs. |

Conductor introduction

We are testing pcs as unit of measure. The user should complete the normal task without being coached into a result. We will observe the on-screen result, notifications, documents and SQL effect.

User steps

Forward/order 3 pcs.

Review the draft UOM.

Submit and carry through pick/DN.

Expected results

pcs is accepted without forced conversion.

Quantity persists through documents.

Totals remain valid.

Evidence to capture

Order message, draft, pick/DN lines, PDF.

Failure handling

If build is not deployed, disclose and mark Not in Scope/Blocked rather than improvising kg/carton.

Pass / Fail / Blocked decision

Pass only when pcs persists end-to-end.

## TEST T18 — Variable Box-Weight Breakdown

| Field | Guidance |
| --- | --- |
| Business purpose | Prove box-level evidence persists and totals reconcile. |
| Sign-off importance | Conditional; load-bearing for Excel removal. |
| Client user holding the phone/keyboard | Lai enters; Grace reviews. |
| Preconditions | AS-11 feasibility cleared; PDF format approved. |
| Test data | At least three boxes, e.g. 10.5 kg, 12.3 kg and 11.7 kg. |

Conductor introduction

We are testing variable box-weight breakdown. The user should complete the normal task without being coached into a result. We will observe the on-screen result, notifications, documents and SQL effect.

User steps

Enter each qty/UOM tuple.

Save/submit pick.

Open DN item.

Generate Pick List and DN PDFs.

Recalculate total.

Expected results

All tuples persist.

Sum equals the final total.

Breakdown appears on both PDFs in accepted format.

DN receives the same data.

Evidence to capture

Entry screen, stored record/API if available, both PDFs, manual sum.

Failure handling

If tuples disappear or total differs, retain Excel and fail AS-11. Do not remove the client’s current evidence process.

Pass / Fail / Blocked decision

Pass only after David/Grace accept the presentation and totals.

## TEST T19 — SKU Replacement During Picking

| Field | Guidance |
| --- | --- |
| Business purpose | Prove unavailable stock can be replaced without losing approval/accountability. |
| Sign-off importance | Do not use as acceptance until approver is defined. |
| Client user holding the phone/keyboard | Lai identifies replacement; approver TBC. |
| Preconditions | Written replacement approval route. |
| Test data | Original SKU unavailable; approved substitute. |

Conductor introduction

We are testing sku replacement during picking. The user should complete the normal task without being coached into a result. We will observe the on-screen result, notifications, documents and SQL effect.

User steps

Select the replacement during picking.

Trigger the defined approval.

Confirm the replacement.

Inspect amended SO, Pick List, DN and Invoice.

Expected results

Original and replacement are traceable.

Correct approver acts.

Final documents use the approved replacement.

Evidence to capture

Before/after item, approval, downstream documents.

Failure handling

If no written approver exists, do not run; mark Blocked by unresolved requirement.

Pass / Fail / Blocked decision

Pass only with defined authority. Otherwise Blocked.

## TEST T20 — Pick-List PDF and Physical Print

| Field | Guidance |
| --- | --- |
| Business purpose | Prove Lai receives a usable physical document. |
| Sign-off importance | Must pass. |
| Client user holding the phone/keyboard | Lai prints and reviews. |
| Preconditions | Latest template deployed; printer ready. |
| Test data | Multi-line order including Chinese description and variable-weight detail if in scope. |

Conductor introduction

We are testing pick-list pdf and physical print. The user should complete the normal task without being coached into a result. We will observe the on-screen result, notifications, documents and SQL effect.

User steps

Generate Pick List PDF.

Inspect on screen.

Print physically.

Check company name, address subheading, phone, Chinese text, item/UOM/quantity and page breaks.

Expected results

On-screen and physical output match.

Chinese characters render.

Header/contact data are present.

No quantity or breakdown is cut off.

Evidence to capture

Original PDF, photos/scans of every printed page, printer details.

Failure handling

Do not pass based only on the on-screen PDF. Save the failed physical print before retrying.

Pass / Fail / Blocked decision

Pass only when Lai confirms the print is usable and all mandatory fields are visible.

## TEST T21 — Pick Confirmation Notification to Grace

| Field | Guidance |
| --- | --- |
| Business purpose | Prove the defined pick handoff is visible to finance/document control. |
| Sign-off importance | Must pass where configured by SL-12. |
| Client user holding the phone/keyboard | Lai submits; Grace receives. |
| Preconditions | Notification seeded and exact trigger agreed. |
| Test data | Confirmed pick list. |

Conductor introduction

We are testing pick confirmation notification to grace. The user should complete the normal task without being coached into a result. We will observe the on-screen result, notifications, documents and SQL effect.

User steps

Submit/confirm the pick list.

Observe Grace’s chat and activity trail.

Open linked record.

Expected results

Grace receives the agreed message when the trigger occurs.

Notification references the correct order/pick.

Activity trail records it.

Evidence to capture

Trigger time, Grace message, activity log.

Failure handling

If the trigger wording “on demand” is not configured unambiguously, mark the requirement as unresolved before UAT.

Pass / Fail / Blocked decision

Pass only for the explicitly agreed trigger.

## TEST T22 — Draft DN Notification to Grace

| Field | Guidance |
| --- | --- |
| Business purpose | Prove every draft DN reaches Grace with the PDF. |
| Sign-off importance | Must pass. |
| Client user holding the phone/keyboard | Lai creates; Grace receives. |
| Preconditions | SL-12 configured. |
| Test data | Order with confirmed actual quantity. |

Conductor introduction

We are testing draft dn notification to grace. The user should complete the normal task without being coached into a result. We will observe the on-screen result, notifications, documents and SQL effect.

User steps

Lai creates the draft DN.

Do not manually alert Grace.

Observe Grace’s chat.

Open the DN PDF and activity entry.

Expected results

Grace receives every event, no digest/batching.

Correct DN PDF attached/linked.

Activity trail exists.

Evidence to capture

Draft DN, Grace message, PDF, activity.

Failure handling

Missing notification fails the handoff even if Grace can find the DN manually.

Pass / Fail / Blocked decision

Pass only with every-event delivery.

## TEST T23 — Explicit DN and Invoice Generation

| Field | Guidance |
| --- | --- |
| Business purpose | Prove final documents are created only after Grace explicitly requests them. |
| Sign-off importance | Must pass. |
| Client user holding the phone/keyboard | Grace. |
| Preconditions | Actual quantity confirmed; valid draft DN; SQL access available. |
| Test data | Completed order. |

Conductor introduction

We are testing explicit dn and invoice generation. The user should complete the normal task without being coached into a result. We will observe the on-screen result, notifications, documents and SQL effect.

User steps

Submit amended SO and confirm no automatic DN/Invoice is finalised.

Grace reviews actual quantity.

Grace explicitly requests/generates DN and Invoice.

Review PDFs before sending.

Verify SQL records.

Expected results

No premature final document.

Explicit action creates the correct documents.

Quantities/prices match final approved values.

SQL sequence and IDs are valid.

Evidence to capture

State before request, Grace action, PDFs, SQL records.

Failure handling

If final documents appear prematurely or with provisional quantity, stop and treat as a sign-off blocker.

Pass / Fail / Blocked decision

Pass only with explicit control and correct SQL result.

## TEST T24 — Duplicate and Invalid Document Prevention

| Field | Guidance |
| --- | --- |
| Business purpose | Prove SQL/accounting constraints cannot be bypassed. |
| Sign-off importance | Must pass. |
| Client user holding the phone/keyboard | Grace with conductor observing; technical support must not create unsafe data. |
| Preconditions | Safe test order already invoiced; rollback/cleanup plan approved. |
| Test data | One completed SO/DN/Invoice. |

Conductor introduction

We are testing duplicate and invalid document prevention. The user should complete the normal task without being coached into a result. We will observe the on-screen result, notifications, documents and SQL effect.

User steps

Attempt the supported safe duplicate-invoice path.

Attempt an invalid quantity greater than the valid DN where safe.

Observe validation and SQL state.

Expected results

Duplicate/invalid submission is blocked.

Existing valid document remains unchanged.

No duplicate stock/financial movement.

Evidence to capture

Error message, activity/audit, SQL document list and stock state.

Failure handling

Never force an unsafe ERP write. If the test cannot be simulated safely, use verified internal evidence and mark client test Not Run.

Pass / Fail / Blocked decision

Pass when prevention is explicit and no bad record exists.

## TEST T25 — Stock Movement Timing

| Field | Guidance |
| --- | --- |
| Business purpose | Prove stock does not move at SO, pick or draft DN and moves at Invoice/SCN only. |
| Sign-off importance | Must pass. |
| Client user holding the phone/keyboard | Grace; Lai observes. |
| Preconditions | SQL stock quantities recorded before test. |
| Test data | Tracked item/order. |

Conductor introduction

We are testing stock movement timing. The user should complete the normal task without being coached into a result. We will observe the on-screen result, notifications, documents and SQL effect.

User steps

Record stock before SO.

Submit SO; recheck stock.

Confirm pick/draft DN; recheck stock.

Issue Invoice; recheck stock.

Expected results

No movement at SO/pick/draft DN.

Expected movement at Invoice.

Movement quantity equals final actual quantity.

Evidence to capture

SQL stock screenshots at each stage and document IDs.

Failure handling

Any early, duplicate or wrong-quantity movement is a stop condition.

Pass / Fail / Blocked decision

Pass only when timing and amount are exact.

## TEST T26 — David Samsung Z Fold Approval

| Field | Guidance |
| --- | --- |
| Business purpose | Close the named-device defect for the final approver. |
| Sign-off importance | Must pass. |
| Client user holding the phone/keyboard | David. |
| Preconditions | Same browser/access method David normally uses; approval request ready. |
| Test data | One price or credit approval. |

Conductor introduction

We are testing david samsung z fold approval. The user should complete the normal task without being coached into a result. We will observe the on-screen result, notifications, documents and SQL effect.

User steps

Open notification on Z Fold in normal orientation.

Open the approval UI.

Review all values and controls.

Approve or reject.

Repeat after changing orientation if part of normal use.

Expected results

Mobile layout, not unusable desktop layout.

All controls visible and tappable.

Action completes and outcome returns to salesperson.

Evidence to capture

Screen recording, device/browser/version, outcome notification.

Failure handling

Do not pass using responsive emulation or another phone.

Pass / Fail / Blocked decision

Pass only on David’s actual device.

## TEST T27 — Krystle iPhone Rotation Recovery

| Field | Guidance |
| --- | --- |
| Business purpose | Close the portrait/landscape layout lock incident. |
| Sign-off importance | Must pass. |
| Client user holding the phone/keyboard | Krystle. |
| Preconditions | iPhone 17 Pro Max and relevant page. |
| Test data | Any editable MAIA record. |

Conductor introduction

We are testing krystle iphone rotation recovery. The user should complete the normal task without being coached into a result. We will observe the on-screen result, notifications, documents and SQL effect.

User steps

Open in portrait.

Rotate to landscape.

Return to portrait.

Navigate/edit/save.

Repeat once.

Expected results

Layout returns to correct portrait mobile view.

No desktop lock, hidden controls or stale sizing.

Edit saves.

Evidence to capture

Continuous screen recording and final record.

Failure handling

If layout remains locked, mark mobile regression Fail; refreshing is a workaround, not a Pass unless explicitly accepted.

Pass / Fail / Blocked decision

Pass only without manual recovery.

## TEST T28 — Mobile Payment-Term Entry

| Field | Guidance |
| --- | --- |
| Business purpose | Close the covered-input/no-scroll defect. |
| Sign-off importance | Must pass for mobile order/customer maintenance. |
| Client user holding the phone/keyboard | Krystle or relevant finance/sales user. |
| Preconditions | No-term customer. |
| Test data | Customer with no default term. |

Conductor introduction

We are testing mobile payment-term entry. The user should complete the normal task without being coached into a result. We will observe the on-screen result, notifications, documents and SQL effect.

User steps

Open term field on mobile.

Scroll and select/enter term.

Save.

Reopen to verify.

Expected results

Banner does not cover the field.

Page scrolls normally.

Saved value persists.

Evidence to capture

Screen recording and reopened value.

Failure handling

Do not rotate or use desktop solely to bypass the defect and then mark mobile passed.

Pass / Fail / Blocked decision

Pass only on the intended mobile path.

## TEST T29 — Chat Context Refresh After Web Edit

| Field | Guidance |
| --- | --- |
| Business purpose | Prove the bot uses the latest edited order state. |
| Sign-off importance | Must pass as platform regression. |
| Client user holding the phone/keyboard | Krystle or Queenie. |
| Preconditions | Chat-surfaced web link and editable order. |
| Test data | Order with a field that can be visibly changed. |

Conductor introduction

We are testing chat context refresh after web edit. The user should complete the normal task without being coached into a result. We will observe the on-screen result, notifications, documents and SQL effect.

User steps

Open record from chat.

Change quantity or another safe field in web UI.

Save and return to chat.

Ask MAIA to continue or summarise the order.

Expected results

Bot reloads and uses the new value.

No pre-edit value appears in action or document.

Evidence to capture

Before chat, edit screen/save, after chat response, final record.

Failure handling

If bot uses stale data, stop that order before any document submission.

Pass / Fail / Blocked decision

Pass only when the latest state is used.

## TEST T30 — AR Exact Match

| Field | Guidance |
| --- | --- |
| Business purpose | Prove easy payment matches are suggested but still require human confirmation. |
| Sign-off importance | Include only if AR is in this UAT. |
| Client user holding the phone/keyboard | Grace/Finance. |
| Preconditions | Valid invoice, payment slip and bank line with exact identifiers. |
| Test data | Exact-match case. |

Conductor introduction

We are testing ar exact match. The user should complete the normal task without being coached into a result. We will observe the on-screen result, notifications, documents and SQL effect.

User steps

Upload/forward payment evidence and bank data.

Review the suggested customer/invoice.

Confirm the match.

Verify payment/knock-off result.

Expected results

Correct match suggested.

No posting before confirmation.

Confirmed payment updates the intended invoice only.

Evidence to capture

Source files, suggestion, confirmation, SQL/payment result.

Failure handling

Stop if the wrong invoice is suggested as certain or posted automatically.

Pass / Fail / Blocked decision

Pass when suggestion and confirmed result are correct.

## TEST T31 — AR Ambiguous or Payer-Mismatch Case

| Field | Guidance |
| --- | --- |
| Business purpose | Prove ambiguous payments remain under human control. |
| Sign-off importance | Include only if AR is in this UAT. |
| Client user holding the phone/keyboard | Grace/Finance. |
| Preconditions | Ambiguous payer/customer or partial payment prepared. |
| Test data | Mismatch case. |

Conductor introduction

We are testing ar ambiguous or payer-mismatch case. The user should complete the normal task without being coached into a result. We will observe the on-screen result, notifications, documents and SQL effect.

User steps

Upload the ambiguous evidence.

Observe confidence/flag.

Manually select the customer/invoice and allocation.

Confirm.

Expected results

No automatic posting.

User can choose the correct customer/invoice.

Partial/allocation result is accurate.

Evidence to capture

Ambiguous source, flag, manual selection, final result.

Failure handling

If MAIA auto-posts an ambiguous payment, stop finance testing.

Pass / Fail / Blocked decision

Pass only with explicit human confirmation.

## TEST T32 — WhatsApp–Telegram Channel Parity

| Field | Guidance |
| --- | --- |
| Business purpose | Prove behaviour tested on Telegram also works on the production channel. |
| Sign-off importance | Must pass for go-live. |
| Client user holding the phone/keyboard | Queenie, CJ/David and Lai/Grace perform a representative subset. |
| Preconditions | WhatsApp verified; same build/config used. |
| Test data | Normal order, one approval, one handoff. |

Conductor introduction

We are testing whatsapp–telegram channel parity. The user should complete the normal task without being coached into a result. We will observe the on-screen result, notifications, documents and SQL effect.

User steps

Run the same representative actions on WhatsApp.

Compare draft, approval, notification and PDF behaviour with internal evidence.

Check message formatting and deep links.

Expected results

Functional behaviour and state are equivalent.

All links open correctly.

Notifications reach the same roles.

Evidence to capture

Side-by-side evidence and record IDs.

Failure handling

Telegram evidence cannot substitute for this test.

Pass / Fail / Blocked decision

Pass only on WhatsApp.

## TEST T33 — ERP Integration Failure Safety

| Field | Guidance |
| --- | --- |
| Business purpose | Prove a failed SQL push does not create false success or duplicate retry records. |
| Sign-off importance | Must pass through safe simulation/internal evidence. |
| Client user holding the phone/keyboard | Conductor observes; technical support controls safe failure. |
| Preconditions | Approved failure simulation and cleanup plan. |
| Test data | One test order. |

Conductor introduction

We are testing erp integration failure safety. The user should complete the normal task without being coached into a result. We will observe the on-screen result, notifications, documents and SQL effect.

User steps

Trigger or use a controlled integration failure.

Observe user message and record state.

Retry once after restoring access.

Check SQL for duplicates.

Expected results

User sees a clear failure/pending status.

No false “success” state.

Retry creates exactly one valid SQL record.

Audit records failure and recovery.

Evidence to capture

Error, MAIA state, retry, SQL document list, logs.

Failure handling

Never disconnect a live production dependency without approval. If safe simulation is unavailable, review verified internal evidence.

Pass / Fail / Blocked decision

Pass when failure is safe, visible and idempotent.

## TEST T34 — SCN/CCN Scope Boundary

| Field | Guidance |
| --- | --- |
| Business purpose | Prevent an excluded connector from being mistaken for a round-three defect or acceptance item. |
| Sign-off importance | Scope-control test, not product acceptance. |
| Client user holding the phone/keyboard | Conductor explains; Grace confirms understanding. |
| Preconditions | Round-three scope document present. |
| Test data | NS-18 entry. |

Conductor introduction

We are testing scn/ccn scope boundary. The user should complete the normal task without being coached into a result. We will observe the on-screen result, notifications, documents and SQL effect.

User steps

State that stock-reducing SCN/CCN is excluded from this round.

Record any client concern without attempting an unprepared live test.

Confirm the current SQL workaround and follow-up owner.

Expected results

Client understands exclusion.

Concern is recorded with owner.

No unsupported promise is made.

Evidence to capture

Scope acknowledgement and parking-lot entry.

Failure handling

If the client shows written evidence that it was promised for this round, stop and classify as commitment conflict.

Pass / Fail / Blocked decision

Pass as session control when classification is agreed; not a system Pass.

## TEST T35 — Out-of-Scope Request Handling

| Field | Guidance |
| --- | --- |
| Business purpose | Keep UAT focused without dismissing legitimate client concerns. |
| Sign-off importance | Session-control requirement. |
| Client user holding the phone/keyboard | Conductor. |
| Preconditions | Latest Scope Lock accessible. |
| Test data | One realistic request such as route planning, blasting or WMS. |

Conductor introduction

We are testing out-of-scope request handling. The user should complete the normal task without being coached into a result. We will observe the on-screen result, notifications, documents and SQL effect.

User steps

Acknowledge and restate the request.

Check the Scope Lock.

Classify as existing scope, deferred, out of scope or unresolved.

Record in parking lot with owner.

Return to current test.

Expected results

No on-the-spot scope/commercial commitment.

Request is not lost.

Session resumes.

Evidence to capture

Parking-lot entry and source reference.

Failure handling

If the source is unclear, mark unresolved rather than asserting out of scope.

Pass / Fail / Blocked decision

Pass when the request is accurately classified and controlled.

# PART 10 — SESSION CONTROL AND ROOM MANAGEMENT

## 10.1 Operating Rules

The client user performs the task; the conductor describes the scenario and observes.

Do not transform a UAT into training. A user who needs a short reminder may continue, but repeated coaching is evidence of a usability/training gap.

Developers may observe and answer factual questions, but the conductor controls the room and the sequence.

Use a 10–15 minute maximum live investigation per issue. After that, capture, classify and move on only to independent scenarios.

Keep the defect, decision and parking-lot logs visible.

Read the expected result before each test; do not improvise it after seeing the outcome.

Never use a different device, channel or role to hide a failure in the intended path.

Separate “the system can do it” from “the assigned user can do it in the actual workflow.”

Pause before creating or editing financial/stock records when the expected ERP effect is uncertain.

Require a named signatory and explicit verdict; positive comments are not sign-off.

## 10.2 Decision Table

| Situation | Conductor action | Continue? | Escalate? |
| --- | --- | --- | --- |
| One non-critical test fails | Capture evidence, classify, timebox investigation | Yes, independent tests | Owner after session |
| Same critical test fails twice | Stop retrying; mark Fail | No for dependent chain | UAT lead + domain owner |
| Integration is down | Confirm outage and preserve state | Only non-ERP tests | Product + SQL vendor |
| Notification fails | Stop downstream handoff acceptance | Independent tests only | Notification owner / Ivan |
| Wrong quantity/UOM appears | Freeze order; do not create documents | No | Product + ERP owner |
| Wrong price appears | Prevent submission/customer document | No for pricing/order | Pricing/product owner |
| Wrong stock movement occurs | Stop immediately and quarantine records | No | ERP integration + finance |
| Duplicate ERP document appears | Stop all document tests | No | P0 escalation |
| User cannot log in | Check account/environment for max 10 minutes | Other users only | Access owner |
| Mobile page unusable | Record actual device and orientation | Non-mobile tests only | Front-end owner |
| Client disputes expected behaviour | Open latest Scope Lock; do not argue from memory | Pause that test | Product/UAT lead |
| Scope is unclear | Mark unresolved commitment | Continue unrelated tests | Owner/PM |
| New feature requested | Record parking-lot item | Yes | Product/sales after session |
| Technical team gives conflicting answers | Conductor stops debate; records question | Continue unrelated tests | UAT lead |
| Session runs late | Protect must-pass tests and closing decision | Drop deferred tests | Signatory/UAT lead |
| Final signatory absent | Run evidence gathering if useful | No final verdict | Onboarding PM + David |
| Client confidence deteriorates | Pause, summarise facts and next decision | Only with client agreement | Senior account owner |
| Workaround bypasses intended path | Mark original test Fail/Blocked; test workaround separately | Conditional | Signatory must accept |

## 10.3 Managing Participants

Dominant participant:

“I have captured that point. I need the person who performs this task daily to complete the next step so we can test the actual operating role.”

Quiet operational user:

“Lai/Grace/Queenie, please show us how you would normally do this without our guidance. Your result is the acceptance evidence.”

Side discussion:

“This is important but it does not affect the expected result of the current test. I’m placing it in the parking lot so we can finish the workflow.”

Commercial question:

“I cannot change scope or commercials in UAT. We will route that question to the authorised commercial owner after the session.”

Repeated training issue:

“We have now needed assistance more than once. I’m recording this as a usability/training outcome rather than continuing to coach the same result.”

# PART 11 — FAILURE, WORKAROUND AND ESCALATION GUIDE

## 11.1 Consolidated Failure Map

| Workflow stage | Failure symptom | Likely category | Immediate action | Approved workaround | Continue? | Escalation owner | Sign-off impact |
| --- | --- | --- | --- | --- | --- | --- | --- |
| WhatsApp intake | No response or different behaviour from Telegram | Channel/environment | Capture number, message and time | None; Telegram is rehearsal only | Non-channel tests only | Ops/Tech TBC | Blocker |
| Customer/item mapping | Wrong record selected without warning | Product/master data | Freeze draft; preserve message | Human correction only if uncertainty was visible | Maybe | Product/data owner TBC | Blocker if silent |
| Territory access | Sales sees another rep’s data | Permission/security | Log out and stop access tests | None | No for user/role testing | Security/product owner TBC | Blocker |
| Normal price | Stale/wrong price | Configuration/data/product | Prevent submission | None approved | No | Pricing owner TBC | Blocker |
| Price approval | Wrong approver or no message | Notification/permission/mobile | Capture chain and logs | None | Independent tests only | Notification/front-end | Blocker |
| Credit gate | Almost all customers blocked | Unresolved rule/data lag | Stop credit tests | None until NS-20 | Yes, unrelated | Ivan ↔ David | Blocker |
| SO→Lai | Lai receives nothing | Notification | Capture submission and logs | Manual message does not pass test | Unrelated only | Notification owner TBC | Blocker |
| Actual quantity | Final docs retain requested quantity | Product/workflow | Stop document creation | None | No | Product/ERP | Blocker |
| pcs/carton/box detail | UOM unsupported or breakdown lost | Scope/custom build | Keep Excel if accepted | Proposed: retain Excel | Yes, core only | Tech lead + David/Grace | Conditional |
| Pick-list print | Chinese/header missing | PDF/template | Save PDF and physical print | None approved for acceptance | Other tests | PDF owner TBC | Blocker for warehouse |
| Draft DN→Grace | No message/PDF | Notification | Stop handoff acceptance | Manual search does not pass | Unrelated only | Notification owner TBC | Blocker |
| DN/Invoice | Generated automatically or wrong sequence | Product/ERP | Freeze records | None | No | Product/ERP | Blocker |
| Stock movement | Moves early or wrong amount | ERP integration | Stop immediately | None | No | ERP + finance | P0 |
| Z Fold/iPhone | Desktop/covered/locked layout | Mobile UI | Record video and device data | Different device does not pass | Non-mobile only | Front-end owner TBC | Blocker for role |
| Chat context | Old values used after edit | Platform | Stop order before submit | Reopen/new chat may be a temporary path only if approved | Independent only | Chat/platform owner | Blocker if wrong docs possible |
| AR exact match | Wrong invoice suggested/posted | Product/data | Stop finance test | Manual SQL process remains outside MAIA | Core order tests only | Finance/product | Blocker if auto-posted |
| AR ambiguous | Auto-posts without confirmation | Product/control | Stop all AR tests | Existing manual process | Yes, non-AR | Finance/product | Blocker for AR |
| ERP push | False success or duplicate on retry | Integration | Freeze and reconcile records | None | No | Product + SQL vendor | P0/P1 |
| SCN/CCN | Rare stock case fails | Excluded/known gap | Record; use existing SQL path | Existing SQL workaround | Yes, core | Gareth/TBC | Not round-three blocker |
| POD | User model disputed | Requirement conflict | Exclude from test | Current WhatsApp proof process | Yes | David | Non-core |
| Final verdict | No named signatory | Governance | Record evidence but no verdict | None | Session may finish | Onboarding PM + David | Blocks sign-off |

## 11.2 Workaround Classification

### Approved or established operating paths

SQL remains the master system.

Ambiguous AR matching remains human-confirmed.

Merchant/QR settlement and AP remain outside MAIA.

Existing SQL workaround remains for excluded SCN/CCN cases.

### Proposed — client acceptance required

Keep the Excel packing-list breakdown if AS-11 is not viable.

Use an agreed shared warehouse device if individual logins are not selected.

Continue current WhatsApp POD filing until David chooses a formal POD model.

### No valid workaround for acceptance

Wrong price, quantity, stock movement or ERP document.

Territory/permission leakage.

Missing mandatory notification.

Actual WhatsApp channel not working.

Named mobile approver unable to act.

Premature or duplicate Invoice.

Unresolved credit enforcement rule.

### Workaround would invalidate the test

Facilitator submits on behalf of the client user.

David approves the CJ tier instead of CJ.

Laptop replaces failed mobile approval.

Telegram replaces WhatsApp.

Manual WhatsApp message replaces system notification.

Manual SQL document creation replaces MAIA ERP push.

Refresh/new record hides stale-chat behaviour without retesting the original flow.

# PART 12 — EVIDENCE AND DEFECT RECORDING

## 12.1 Evidence Required for Every Test

Record:

Test ID, date and exact time.

Environment/build number.

User, role and device/browser/app.

Input message, source file or prepared test data.

Screen before action and screen after action.

Notification received by the intended role.

Approval/rejection and activity trail.

Generated PDF and physical print where relevant.

MAIA record ID and SQL document number.

Requested quantity, actual quantity, UOM and price.

SQL stock/financial result.

Pass, Fail, Blocked or Not Run.

Client comment in their own words.

Workaround acceptance, if any.

Owner, due date and retest requirement.

## 12.2 Evidence Folder Structure

Plaintext UAT_2026-08-XX_MacroFrozen ├── 01_Attendance_and_Scope ├── 02_Test_Data ├── 03_Passed_Tests │ └── T##_Scenario_Name ├── 04_Failed_and_Blocked_Tests │ └── T##_Scenario_Name ├── 05_PDFs_and_Physical_Prints ├── 06_SQL_ERP_Evidence ├── 07_Mobile_Device_Evidence ├── 08_Notifications_and_Activity_Logs ├── 09_Defects ├── 10_Decisions_and_Parking_Lot └── 11_Signoff

## 12.3 Defect Classification

| Classification | Use when |
| --- | --- |
| Product defect | Code does not meet the agreed behaviour |
| Configuration | Product can support it but this account is set incorrectly |
| Client master data | Customer/item/price/term source is incomplete or wrong |
| User permission | Role has too much or too little access |
| Integration | MAIA–SQL communication or mapping fails |
| Environment | Wrong build, outage, credentials, network or test company |
| Mobile/device | Device/browser/orientation-specific failure |
| Document/template | PDF/print field, layout, font or pagination defect |
| Notification | Event, recipient, content, timing or activity trail is wrong |
| Training/user understanding | Delivered flow works, but user cannot complete it without instruction |
| Known limitation | Agreed product boundary |
| Deferred requirement | Agreed, but outside current acceptance |
| Out-of-scope request | Explicitly excluded |
| Unresolved decision | Required business rule/authority is not decided |
| Unclear — investigation required | Symptom captured, cause not established |

## 12.4 Severity Guide

| Severity | Definition | Example for Macro Frozen |
| --- | --- | --- |
| P0 — Stop/Unsafe | Serious financial, stock, security or data risk | Wrong stock movement; duplicate ERP document; cross-territory data exposure |
| P1 — Sign-off blocker | Mandatory daily workflow cannot complete | No approval notification; wrong actual quantity; unusable mobile approval |
| P2 — Major | Material issue with an accepted temporary path possible | AS-11 unavailable but Excel explicitly retained |
| P3 — Minor | Non-blocking usability/presentation issue | Cosmetic spacing with no hidden fields |
| P4 — Enhancement | New improvement, not a defect | Address search or contact-person database if not committed |

## 12.5 Defect Record Template

| Defect ID | Test ID | Scenario | Expected | Actual | Evidence | Classification | Severity | Workaround | Owner | Retest date | Sign-off impact |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

## 12.6 Decision Log

| Decision | Decided by | Date/time | Evidence | Reversible? | Impact |
| --- | --- | --- | --- | --- | --- |

## 12.7 Parking-Lot Register

| Request | Raised by | Existing scope? | Classification | Source checked | Owner | Follow-up |
| --- | --- | --- | --- | --- | --- | --- |

# PART 13 — UAT CLOSURE AND SIGN-OFF

## 13.1 Before Asking for a Decision

Read aloud or display:

Total tests and must-pass tests.

Passed, failed, blocked, not run and excluded counts.

Every P0/P1 issue.

Every workaround proposed and whether the client accepted it.

Known limitations disclosed at the start.

Unresolved decisions.

Deferred and out-of-scope requests.

Impact on Macro Frozen’s daily workflow.

Whether each actual user could perform their own role.

Whether the actual channel, devices, printer and SQL integration were used.

## 13.2 Decision Definitions

### PASS

All must-pass workflows pass on the agreed environment, channel, devices, roles and ERP path. Only accepted non-blocking issues remain.

### CONDITIONAL PASS

The client explicitly accepts named conditions that do not prevent daily operation. Each condition must include:

exact issue/workaround;

owner;

approved due date;

retest requirement;

written acceptance;

statement that the workaround does not invalidate the accepted workflow.

### FAIL / NO SIGN-OFF

Use when:

a mandatory workflow cannot operate;

quantity, price, financial or stock result is wrong;

required approval/notification fails;

the SQL integration path is unavailable or unsafe;

a required role cannot perform the task;

the actual WhatsApp/mobile path fails;

required tests remain Blocked;

the client rejects the workaround;

the final authority refuses or is unavailable to sign.

## 13.3 Sign-Off Questions

Does the demonstrated workflow reflect how Macro Frozen will operate?

Can Sales, CJ, David, Lai and Grace complete their daily responsibilities?

Are customer, item, quantity, UOM, price and payment-term results correct?

Are every required notification and handoff correct?

Are Pick List, DN and Invoice documents correct and usable?

Are SQL records and stock movements correct?

Are the disclosed limitations understood?

Are the named workarounds accepted?

Does any remaining issue prevent operational use?

Is the recorded outcome Pass, Conditional Pass or Fail?

## 13.4 Session Outcome Record

| Area | Result | Client comment | Condition/workaround | Owner | Due date | Retest required? |
| --- | --- | --- | --- | --- | --- | --- |
| Order intake |  |  |  |  |  |  |
| Pricing |  |  |  |  |  |  |
| Credit |  |  |  |  |  |  |
| Notifications |  |  |  |  |  |  |
| Warehouse/actual quantity |  |  |  |  |  |  |
| Documents/print |  |  |  |  |  |  |
| SQL/stock |  |  |  |  |  |  |
| Mobile |  |  |  |  |  |  |
| AR |  |  |  |  |  |  |

## 13.5 Sign-Off Record

Client: Macro Frozen Sdn. Bhd.
UAT date:
Round: Third UAT
Environment/build:
Actual WhatsApp number used:
Scope tested:
Result: Pass / Conditional Pass / Fail
Conditions:
Known limitations acknowledged:
Accepted workarounds:
Open blockers:
Client signatory:
Authority/role:
AutorunBiz PLT × MAIA signatory:
Date/time:
Evidence folder:

## 13.6 Post-Session Actions

| Action | Owner | Required timing | Evidence/output |
| --- | --- | --- | --- |
| Circulate minutes and result | UAT conductor/PM TBC | Confirm before session | Minutes with test counts and verdict |
| Upload/lock evidence | Evidence owner TBC | Same day | Complete folder |
| Create defects | QA/product TBC | Same/next business day | Tracker IDs |
| Confirm severity/sign-off impact | UAT lead + product + client owner | Within approved review window | Updated defect table |
| Resolve scope conflicts | Product/PM/authorised commercial owner | Before promise or retest | Written decision |
| Confirm approved dates | Authorised delivery owner | After estimation | Client-safe plan |
| Schedule retest | PM TBC | After fix evidence | Calendar + scoped retest list |
| Obtain written acceptance | PM + named signatory | At/after close | Signed outcome |
| Update go-live readiness | Deployment manager TBC | After verdict | GO/Conditional/NO-GO record |

# PART 14 — KNOWN GAPS, DISCLOSURES AND DO-NOT-PROMISE REGISTER

## 14.1 Consolidated Register

| Item | Current status | Client impact | Disclosure wording | Approved workaround | Readiness date | Sign-off impact | Owner |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Credit enforcement NS-20 | Unresolved hard blocker | False blocks or uncontrolled exposure | “We need David’s written day-one rule before acceptance.” | None | No approved date | Blocker | Ivan ↔ David |
| Notification owner DEP-3 | Unassigned | Locked events may not ship | “Every event will be tested individually after ownership and configuration are confirmed.” | None | No approved date | Blocker | Ivan to assign |
| WhatsApp DEP-4 | Pending verification | Production channel unproven | “Telegram results do not prove WhatsApp readiness.” | None | No approved date | Blocker | Ops/Tech TBC |
| SQL integration DEP-1 | Open | No valid end-to-end result | “We will not pass an ERP-dependent test without the SQL result.” | None | No approved date | Blocker | Product + SQL vendor |
| Named signatory DEP-2 | Open | No valid verdict | “A named authorised signer is required before closing.” | None | No approved date | Blocker | PM + David |
| AS-11 breakdown | Agreed in principle; feasibility open | Excel evidence may be lost | “Excel remains unless the replacement proves equivalent.” | Retain Excel, client acceptance required | No approved date | Conditional | Tech lead + David/Grace |
| Mobile defects | Confirmed prior defects | Approvers cannot act | “We will close this only on the actual named devices.” | None | Targeted in P1 window; pass evidence absent | Blocker | Front-end TBC |
| Pick-list PDF | Confirmed prior defects | Warehouse print unusable | “We will inspect the physical print, not only the PDF.” | None | Targeted in P0/P1 window; pass evidence absent | Blocker | PDF owner TBC |
| POD | Conflicting operating models | Added work/role confusion | “POD is excluded until David selects one model.” | Current WhatsApp filing | No approved date | Non-core | David |
| SCN/CCN | Connector untested | Rare stock/credit case remains manual | “Separate test; excluded from this round.” | Existing SQL process | No approved date | Non-core for round 3 | Gareth/TBC |
| AR workspace | Agreed in principle | Finance expectation may exceed current scope | “No approved readiness date is available.” | Existing finance process | No approved date | Non-core | Product TBC |
| Near-expiry/low-stock configuration | Feature/mechanism incomplete | Wrong/no recipients or cadence | “Threshold, recipient and cadence must be confirmed.” | Manual SQL reporting | No approved date | Depends on round scope | David |
| Warehouse login model | Unresolved | Actual adoption cannot be proven | “David and Lai must choose individual or shared access.” | Designated Lai device if accepted | No approved date | Affects AS-01 | David/Lai |
| Backup coverage | No process | Workflow stops when Lai/Finance absent | “This is an operational owner decision, not a product fix.” | None confirmed | No approved date | Go-live risk | David |
| Delivery cutoff | Conflicting 1pm/2pm rule | Wrong automation | “Exact rule must be written before configuration.” | Manual handling | No approved date | Exclude until resolved | David |

## 14.2 Do Not Promise Register

Do not promise:

that all 5 August target fixes are complete or accepted;

a WhatsApp go-live date before verification;

removal of Excel before AS-11 acceptance;

any AR, catalogue, POD, report, contact-database or SCN/CCN date without approval;

automated WhatsApp broadcasting;

volume-tier pricing;

route optimisation or driver trip planning;

AP/QR settlement;

WMS/barcode/QR integration;

Facebook lead automation;

fleet GPS/temperature functionality;

invoice-mirrored CN numbering;

a specific credit tolerance/override rule before David decides;

a feature because it was discussed, when its Scope Lock status is only “agreed in principle” or “needs scoping”;

that a workaround constitutes a passed original test.

# APPENDICES

## APPENDIX A — CLIENT ROLE DIRECTORY

| Person | Role | Responsibilities | UAT tests | Approval authority | Contact / availability |
| --- | --- | --- | --- | --- | --- |
| David Chong | Owner/MD | Overall coordination, price and credit control | T09, T12, T13, T26, sign-off | Final price/credit; sign-off not formally recorded |  |
| CJ Tan | Sales Manager | Sales management, intermediate price tier | T08, T12, territory checks | Below-default/above-min price; no final credit |  |
| Queenie | Sales | Standard order entry | T02–T18 as applicable | None |  |
| Ben | Sales | Assigned customers | T04 backup/cross-check | None |  |
| Grace | Finance Manager | DN/Invoice handoff, AR | T18, T21–25, T30–31 | Finance confirmation |  |
| Apple/Applle | Finance | Credit limits/terms and finance settings | T05, T13 if authorised | Must be clarified |  |
| Lai / Lim Jun Yan | Warehouse Manager | Pick list, actual quantity, warehouse handoff | T14–25 | Operational confirmation |  |
| Krystle | Ops/Admin | Coordination and mobile operations | T27–29 | None confirmed |  |
| Sean | Ops/IT Admin | Setup support | T01/preflight | None |  |
| Driver | Delivery | Proposed POD | Not core UAT | No submit/cancel |  |
| Named signatory | Client acceptance authority | Calls final verdict | Closing | Unknown |  |

## APPENDIX B — GLOSSARY

See §2.5. Add client-specific terms discovered during the session below.

| Term | Client meaning | Confirmed by |
| --- | --- | --- |

## APPENDIX C — TEST DATA PREPARATION SHEET

| Data type | Required characteristics | Record selected | Verified by |
| --- | --- | --- | --- |
| Normal customer | Assigned, within credit and term |  |  |
| Price-exception customer/item | Known default/minimum |  |  |
| Credit-exception customer | Deterministic rule breach |  |  |
| kg/carton/pcs items | Real Macro Frozen UOM cases |  |  |
| Variable-weight line | Multiple unequal boxes |  |  |
| Chinese item | Printed description |  |  |
| Exact/ambiguous payments | Realistic finance cases |  |  |

## APPENDIX D — DEVICE AND ACCOUNT CHECKLIST

| User | Device | Browser/app | Account | Permission | Tested |
| --- | --- | --- | --- | --- | --- |
| David | Samsung Z Fold |  |  | Final approval |  |
| Krystle | iPhone 17 Pro Max |  |  | Mobile edit |  |
| CJ | Mobile device |  |  | Price approval |  |
| Queenie |  |  |  | Sales |  |
| Lai | PC/shared device |  |  | Warehouse |  |
| Grace |  |  |  | Finance |  |

## APPENDIX E — DEFECT LOG TEMPLATE

| ID | Test | Severity | Classification | Expected | Actual | Evidence | Workaround | Owner | Due | Retest | Impact |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

## APPENDIX F — DECISION LOG TEMPLATE

| Decision | Options considered | Decided by | Date/time | Evidence | Impact |
| --- | --- | --- | --- | --- | --- |

## APPENDIX G — SIGN-OFF TEMPLATE

### Macro Frozen Third UAT Outcome

Date/time:

Environment/build:

Scope tested:

Must-pass tests passed:

Must-pass tests failed/blocked:

Accepted workarounds:

Known limitations:

Outcome: Pass / Conditional Pass / Fail

Conditions and dates:

Client signatory / role:

AutorunBiz PLT × MAIA signatory / role:

Evidence folder:

Client statement

I confirm that the outcome and conditions above accurately record the UAT session. I understand which items passed, which are conditional, deferred or out of scope, and which issues prevent operational use.

Signature: ____________________ Date: ____________________

## APPENDIX H — ONE-PAGE CONDUCTOR CHECKLIST

### Before Session

Exact date, scope, build and signatory confirmed.

NS-20 credit rule written.

Notification owner and event evidence confirmed.

WhatsApp and SQL integration proven.

User accounts, devices and printer tested.

Actual test data prepared.

Known gaps and wording approved.

Defect, decision and parking-lot logs open.

### During Opening

Introduce as AutorunBiz PLT × MAIA.

State the business workflow being proven.

Confirm each user and final signatory.

Disclose known gaps before testing.

Explain evidence, timebox and decision rules.

### During Every Test

State scenario, user and expected result.

Client user holds the device.

Capture input, result, notification, PDF and SQL evidence.

Mark Pass/Fail/Blocked immediately.

Do not coach into a Pass.

### When a Test Fails

Capture evidence before retry.

Protect financial/stock records.

Timebox investigation to 10–15 minutes.

Classify issue and impact.

Continue only with independent tests.

Do not promise a date.

### Before Closing

Reconcile test counts.

Review P0/P1 and blocked tests.

Confirm accepted workarounds and conditions.

Separate deferred/out-of-scope requests.

Ask the ten sign-off questions.

Record Pass/Conditional Pass/Fail.

### After Session

Lock and upload evidence.

Circulate minutes and outcome.

Create defects and decisions.

Confirm owners and approved dates.

Schedule retests.

Update go-live readiness.

# Final Readiness Statement

As of the evidence cut-off, Macro Frozen’s core workflow is well enough defined to prepare a disciplined third UAT, but not sufficiently proven to recommend running it as an acceptance session yet. The third UAT should be scheduled only after the eight readiness gates in §1.9 are closed; otherwise use the time as an internal rehearsal or a client working session, not a sign-off event.