Mackessen_MAIA_UAT_Preparation_Checklist_v4.1

# MAIA — UAT Preparation Checklist

Project: Mackessen × MAIA UAT
Client: Mackessen
Scope baseline: Scope Lock v3.1 dated 13 July 2026
Prompt version: UAT Infopack Generator v4.1 — Atomic Tester Missions
Build stage: Late UAT / pre-go-live remediation

## 1. Readiness verdict

NOT READY for unrestricted tester distribution.

The source pack contains 35 testable locked scope items and 112 source test cases, now expanded into 149 atomic tester missions. Testing is still materially blocked by missing environment/access details, controlled test records, scheduled-run arrangements, and the final client-approved role-permission matrix. Missions with fully available accounts and data may begin independently.

## 2. Missing project information

| Missing item | Why it matters | Required action | Blocking? |
| --- | --- | --- | --- |
| [NEEDS INPUT: ISSUED_DATE] | Identifies the current distributed guide. | Add issue date and document owner. | No |
| [NEEDS INPUT: TEST_WINDOW] | Scheduled 9:00 AM, reminder, concurrent, and cutover missions require coordination. | Publish start/end dates and reserved scheduled-test times. | Yes for full run |
| [NEEDS INPUT: ENVIRONMENT_AND_ACCESS] | Every mission names an account but testers still need the URL, Telegram entry point, login method, and environment label. | Publish access instructions for the approved UAT environment. | Yes |
| [NEEDS INPUT: INPUT_DOCS_FOLDER] | Text/photo/PDF, invoice, COA, and supported-document missions need controlled files. | Provide the shared folder and access rights. | Yes for document missions |
| [NEEDS INPUT: CURRENT_INPUT_FOLDER_CONTENTS] | Testers must know the exact approved files and expected references. | Publish a concise approved-input list. | Yes for extraction/document missions |
| [NEEDS INPUT: SYSTEMS_TESTERS_CANNOT_ACCESS] | Black-box testers must know which checks require a handoff. | Confirm inaccessible systems; do not require testers to inspect SQL, APIs, queues, logs, or code. | No if handoffs are assigned |
| [NEEDS INPUT: BUG_REPORTING_CHANNEL] | Failures need one governed destination. | Provide channel/tool and required bug fields. | Yes for governed UAT |
| [NEEDS INPUT: SUPPORT_CHANNEL] | Atomic missions use a five-minute blocker rule. | Provide channel and named support rota. | Yes |
| [NEEDS INPUT: UAT_OWNER] | Internal execution ownership is not named. | Name the internal UAT owner; retain Maye as client sign-off coordinator where approved. | Yes for final sign-off |
| [NEEDS INPUT: TIME_BUDGET_PER_TESTER] | Mission allocation depends on available tester time. | Set expected minutes or missions per tester. | No |
| [NEEDS INPUT: REMOTE_TESTING_SUPPORT] | Concurrent, permission, scheduled, and cutover tests may need screen sharing. | Publish support method and hours. | No |
| Final role-permission matrix | It is the only formal client-input blocker in Scope Lock v3.1. | Obtain approval for create, edit, submit, approve, override, cancel, export/download, and view rights by role. | Yes |

## 3. Environment and access

| Requirement | Exact condition | Role/account | Missions | Status | Owner |
| --- | --- | --- | --- | --- | --- |
| UAT web environment | Clearly labelled non-production environment except during the authorised live-cutover campaign. | All role accounts | All missions | [NEEDS INPUT] | [NEEDS INPUT] |
| Telegram bot access | Linked identities for Sales, Finance, Credit Controller/Irene, and operational users. | Linked Telegram accounts | M-007, M-008, M-009, M-010, M-011, M-012, M-013, M-014, M-015, M-120, M-121, M-122, M-016, M-017, M-018, BF-001, BF-002, BF-003 | [NEEDS INPUT] | [NEEDS INPUT] |
| Unlinked Telegram identity | One controlled unlinked identity that cannot expose customer/order data. | Negative-test account | M-007, M-008, M-009 | [NEEDS INPUT] | [NEEDS INPUT] |
| Role-separated accounts | Separate Sales, Sales Manager, Logistics, Finance Manager, Credit Controller, Admin, Management, Supply Chain, and UAT coordination access. | Named role accounts | Permission and handoff missions | Blocked by role matrix | Client + product team |
| Scheduled-run capability | Prepared 9:00 AM runs and reminder checkpoints without waiting days in real time. | Irene/Logistics/Finance/Management | M-045, M-046, M-047, M-048, M-049, M-050, M-051, M-052, M-053, M-054, M-055, M-056, M-057, M-069, M-070, M-071, M-072, M-073, M-074, M-075, M-076, M-077, M-078, M-079, M-080, M-081, M-082, M-083 | [NEEDS INPUT] | [NEEDS INPUT] |
| Live-cutover environment | Production connection clearly identified; test-only data absent. | Admin + client PIC | M-128, BF-008, M-129 | [NEEDS INPUT] | [NEEDS INPUT] |
| Safe reset and reservation | Atomic records can be reserved, reset, or clearly marked without affecting another mission. | Product team/Admin | All data-changing missions | [NEEDS INPUT] | [NEEDS INPUT] |

## 4. Client-specific configuration

| Configuration | Required state | Visible tester impact | Missions | Can tester self-service? | Status |
| --- | --- | --- | --- | --- | --- |
| Telegram channel | Telegram is enabled; WhatsApp remains non-blocking for go-live. | Linked users can work in Telegram and WhatsApp absence is not a failure. | M-007, M-008, M-009 | No | [NEEDS INPUT] |
| SQL authority | Prepared visible customer/item/price/invoice references are supplied from the authoritative system. | MAIA does not invent, retain stale values, or expose conflicting production masters. | M-021, M-022, M-023, M-024, M-025, M-026, M-027, M-028, M-029, BF-005, M-030, M-084, BF-007, M-085, M-086 | No | [NEEDS INPUT] |
| Pricing and minimum-price approval | One priced pair, one missing-price pair, one changed-price pair, and permitted approvers. | Correct price, clear missing-price flag, pending exception, and logged approval. | M-031, M-032, M-033, M-034, M-035, M-036, M-037 | No | Blocked by data + role matrix |
| Credit rules | Over-limit customer and authorised/unauthorised override accounts; block at SO submission. | Correct block stage and logged release. | M-038, M-039, M-040, M-041, BF-006, M-042, M-043, M-044 | No | [NEEDS INPUT] |
| Payment-term dates | COD unpaid; 30-day day 30/31/61/repeat; 60-day day 60/61/91/repeat records. | Alerts and blocks occur only at locked boundaries. | M-045, M-046, M-047, M-048, M-049, M-050, M-051, M-052, M-053, M-054, M-055, M-056, M-057 | No | [NEEDS INPUT] |
| Warning and stock rules | Non-blocking warning audit; zero stock remains orderable; threshold 50 test item. | Warnings require acknowledgement but stock does not prevent submission. | M-058, M-059, M-060, M-061, M-062, M-063, M-064, M-065, M-066, M-067, M-068, M-069, M-070, M-071 | Partly Admin | [NEEDS INPUT] |
| Delivery and digest schedules | Exact-three-day and >three-day deliveries; partial delivery; five-category digest. | Correct alert timing, open quantity, reminders, and one 9:00 AM digest. | M-072, M-073, M-074, M-075, M-076, M-077, M-078, M-079, M-080, M-081, M-082, M-083 | No | [NEEDS INPUT] |
| Invoice/document rules | Original SQL invoice PDF, one-level approver, editable date state, active surcharge SKU. | Correct PDF, one approval, date audit, and SKU-based surcharge. | M-084, BF-007, M-085, M-086, M-087, M-088, M-089, M-090, M-091, M-092, M-093, M-094, M-095, M-096 | No | Blocked by data + role matrix |
| Returns/product/COA | Known invoice batches, return confirmation, item-creation route, valid and mismatched COAs. | Batch traceability and role restrictions are visible. | M-097, M-098, M-099, M-100, M-101, M-102, M-103, M-104, M-105, M-106, M-107, M-108, M-109, M-110, M-111, M-112, M-113 | No | Blocked by data + role matrix |
| C3/e-invoice/finance chatbot | Prepared C3 batches, SQL e-invoice record, finance and sales chatbot permissions. | Batch-only exemption, no duplicate e-invoice, restricted finance access. | M-114, M-115, M-116, M-117, M-118, M-119, M-120, M-121, M-122 | No | [NEEDS INPUT] |
| Cutover and document set | Approved live reference pack and lifecycle records for ten supported documents. | Atomic document missions and cutover checks have exact visible references. | M-128, BF-008, M-129, M-130, M-131, M-132, M-133, M-134, M-135, M-136, M-137, M-138, M-139, M-140, M-141 | No | [NEEDS INPUT] |

## 5. Inputs and test data

| ID | Requirement | Classification | Required condition | How tester obtains it | Alternative | Missions | Missing-item action |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TD-01 | Complete reserved order | PREPARED / SEEDED INPUT | Active UAT customer, MK-221, visible price, normal credit, unique PO, quantity and delivery date. | Product team publishes the record and reservation rule. | Another reserved record meeting every visible criterion. | M-001, M-002, M-003, M-004, M-005, M-006 | Blocked — Test Data |
| TD-02 | Order extraction pack | PREPARED / SEEDED INPUT | Complete text order, clear photo, at least 10 representative PDFs with expected item lines, unreadable file, ambiguous item, corrected example. | Approved input folder. | No substitute for the measured PO pack. | M-010, M-011, M-012, M-013, M-014, M-015 | Blocked — Test Data |
| TD-03 | Duplicate PO records | TESTER MAY SAFELY CREATE | Unique customer/PO combinations plus controlled duplicate and concurrent values. | Use the prescribed PO formats and reservation sheet. | Equivalent unique test values. | M-019, BF-004, M-020 | Blocked — Test Data |
| TD-04 | Master-data reference pack | PREPARED / SEEDED INPUT | Expected customer fields/addresses and item descriptions before/after approved changes. | Product team provides visible expected values. | Equivalent prepared customer/item records. | M-021, M-022, M-023, M-024, M-025, M-026, M-027, M-028, M-029, BF-005, M-030 | Blocked — Dependency |
| TD-05 | Pricing/credit/payment boundary pack | PREPARED / SEEDED INPUT | Known prices, missing price, below-minimum line, over-limit exposure, COD/30/60-day dated cases. | Product team seeds and labels each state. | No safe alternative where exact dates/limits matter. | M-031, M-032, M-033, M-034, M-035, M-036, M-037, M-038, M-039, M-040, M-041, BF-006, M-042, M-043, M-044, M-045, M-046, M-047, M-048, M-049, M-050, M-051, M-052, M-053, M-054, M-055, M-056, M-057 | Blocked — Test Data |
| TD-06 | Stock and schedule pack | PREPARED / SEEDED INPUT | Threshold item at 49 and 0, exactly-three-day and >three-day delivery, partial order, five-category digest. | Product team prepares controlled states and run times. | Equivalent records preserving exact boundaries. | M-064, M-065, M-066, M-067, M-068, M-069, M-070, M-071, M-072, M-073, M-074, M-075, M-076, M-077, M-078, M-079, M-080, M-081, M-082, M-083 | Blocked — Configuration |
| TD-07 | Invoice and surcharge pack | PREPARED / SEEDED INPUT | Known original/updated/unavailable invoice PDFs, pending approval, editable document, active/inactive surcharge SKU. | Approved input folder + seeded records. | Equivalent prepared records with documented visible values. | M-084, BF-007, M-085, M-086, M-087, M-088, M-089, M-090, M-091, M-092, M-093, M-094, M-095, M-096 | Blocked — Test Data |
| TD-08 | Return, item, and COA pack | PREPARED / SEEDED INPUT | Invoice batches A/B plus unrelated C, confirmed/unconfirmed return, unique/duplicate item codes, valid/incomplete/mismatched COAs. | Product team/client prepares and labels each item. | No safe alternative for exact batch and permission cases. | M-097, M-098, M-099, M-100, M-101, M-102, M-103, M-104, M-105, M-106, M-107, M-108, M-109, M-110, M-111, M-112, M-113 | Blocked — Test Data |
| TD-09 | C3 and e-invoice pack | PREPARED / SEEDED INPUT | Eligible and non-eligible/mismatched batches plus already-processed SQL e-invoice. | Product team/client prepares visible reference states. | No safe alternative for tax-boundary cases. | M-114, M-115, M-116, M-117, M-118, M-119 | Blocked — Dependency |
| TD-10 | Live cutover and document pack | PRODUCT-TEAM SUPPORT REQUIRED | Three live customers/items/invoices, one test-only record, one controlled transaction, and lifecycle states for ten documents. | Client + product team provide during authorised window. | No alternative for production cutover. | M-128, BF-008, M-129, M-130, M-131, M-132, M-133, M-134, M-135, M-136, M-137, M-138, M-139, M-140, M-141 | Blocked — Environment |

## 6. Documents and reference inputs

| ID | Document/input needed | How it is obtained | Exact file or description | Missions | Alternative | Status |
| --- | --- | --- | --- | --- | --- | --- |
| DOC-01 | Representative PO pack | Approved shared folder | At least 10 PDFs plus one clear photo, one unreadable file, and one corrected/ambiguous example. | M-010, M-011, M-012, M-013, M-014, M-015 | No substitute for accuracy calculation. | [NEEDS INPUT] |
| DOC-02 | Invoice PDF references | Prepared invoice records | Original SQL PDF, documented updated version, and controlled unavailable case. | M-084, BF-007, M-085, M-086 | Equivalent prepared invoice set. | [NEEDS INPUT] |
| DOC-03 | COA pack | Approved shared folder | Valid COA with item/batch/supplier/date, incomplete COA, and wrong-batch COA. | M-111, M-112, M-113 | Equivalent unambiguous controlled pack. | [NEEDS INPUT] |
| DOC-04 | Supported-document lifecycle pack | Seeded workflow records | Quotation, CPO, Sales Order, proforma invoice, Delivery Order, picking list, SQL invoice PDF, credit note, receipt, and COA. | M-130, M-131, M-132, M-133, M-134, M-135, M-136, M-137, M-138, M-139, M-140, M-141 | Equivalent reserved lifecycle records. | [NEEDS INPUT] |

### Generated safe text inputs

Use only with reserved UAT customers and records:

Unique PO format: UAT-[tester initials]-[YYYYMMDD-HHMMSS]

Text extraction starter: Order 25 kg of MK-221 for [RESERVED UAT CUSTOMER], PO [UNIQUE PO], delivery [APPROVED TEST DATE].

Ambiguous item phrase: roasted chicken seasoning — use only after the product team confirms the exact competing SQL items.

Unsupported request: Generate a payment voucher for this order.

## 7. Role and permission setup

| Client role | Product role | Account needed | Permitted actions | Refused actions to test | Missions | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Sales | Sales User | [NEEDS INPUT: SALES_UAT_ACCOUNT] | Create/extract orders, submit allowed documents, request credit note, edit date where locked. | Self-approve price, override credit/payment blocks, issue credit note, create item. | M-001, M-002, M-003, M-004, M-005, M-006, M-010, M-011, M-012, M-013, M-014, M-015, M-031, M-032, M-033, M-034, M-035, M-036, M-037, M-038, M-039, M-040, M-041, BF-006, M-045, M-046, M-047, M-048, M-049, M-050, M-051, M-052, M-053, M-054, M-055, M-056, M-057, M-090, M-091, M-092, M-093, M-101, M-102, M-103, M-104, M-105, M-106, M-107, M-108, M-109, M-110 | Blocked by matrix |
| Sales Manager | Sales Manager | [NEEDS INPUT: SALES_MANAGER_UAT_ACCOUNT] | Approve below-minimum price; edit allowed document date. | Actions outside final matrix. | M-034, M-035, M-036, M-037, M-090, M-091, M-092, M-093 | Blocked by matrix |
| Logistics | Logistics | [NEEDS INPUT: LOGISTICS_UAT_ACCOUNT] | Create DO from valid SO, update delivery, confirm returns where assigned. | Create DO from invalid SO; unauthorised closure/item creation. | M-001, M-002, M-003, M-004, M-005, M-006, M-072, M-073, M-074, M-075, M-079, M-080, M-081, M-082, M-083, M-101, M-102, M-103, M-104, M-105, M-106, M-107, M-108, M-109, M-110 | Blocked by matrix |
| Irene / Credit Controller | Credit Controller | [NEEDS INPUT: CREDIT_CONTROLLER_UAT_ACCOUNT] | Authorised credit override; receive stock/delivery/partial alerts. | Bypass after role removal; other unassigned permissions. | M-042, M-043, M-044, M-064, M-065, M-066, M-067, M-068, M-069, M-070, M-071, M-072, M-073, M-074, M-075, M-079, M-080, M-081, M-082, M-083 | Blocked by matrix |
| Finance Manager / Finance/Admin | Finance or Admin | [NEEDS INPUT: FINANCE_ADMIN_UAT_ACCOUNT] | Approvals/overrides as assigned, invoice/receipt, credit note, item creation, finance chatbot. | Issue before return confirmation; expose finance data to Sales. | M-038, M-039, M-040, M-041, BF-006, M-045, M-046, M-047, M-048, M-049, M-050, M-051, M-052, M-053, M-054, M-055, M-056, M-057, M-084, BF-007, M-085, M-086, M-087, M-088, M-089, M-097, M-098, M-099, M-100, M-101, M-102, M-103, M-104, M-105, M-106, M-107, M-108, M-109, M-110, M-120, M-121, M-122 | Blocked by matrix |
| Supply Chain | [GAP: MAIA product role] | [GAP: mapped COA-capable account] | Upload, index, and link COA. | Link incomplete or wrong-batch COA. | M-111, M-112, M-113 | Blocking for COA missions |
| Management | Management | [NEEDS INPUT: MANAGEMENT_UAT_ACCOUNT] | View lifecycle and operational digest. | Edit operational records unless matrix permits. | M-001, M-002, M-003, M-004, M-005, M-006, M-076, M-077, M-078 | Blocked by matrix |
| Client UAT coordinator | [GAP: sign-off method/account] | [GAP: Maye account or external approval method] | Coordinate evidence and final approval. | Accept incomplete or unauthorised sign-off. | M-123, M-124, M-125, M-126, M-127 | Blocking for final sign-off |

## 8. Fallback and remediation setup

| Failure/blocker | Approved fallback | Tester action | Product-team action | Missions |
| --- | --- | --- | --- | --- |
| Prepared record unavailable | Use an explicitly equivalent reserved record only when the mission gives visible criteria. | Search for no more than five minutes, then mark Blocked — Test Data. | Provide/reseed the exact state and update reservation sheet. | All controlled-data missions |
| Wrong/missing account | Do not borrow another role unless that account is explicitly assigned. | Mark Blocked — Access with screenshot. | Correct role mapping or credentials. | Permission and handoff missions |
| Scheduled event not run | Do not change device time or invent timestamps. | Mark Blocked — Configuration or Dependency. | Trigger an approved test run or reschedule. | 9:00 AM, reminder, delay missions |
| Telegram failure | Use website only when the mission explicitly tests website behaviour; do not treat website use as Telegram Pass. | Capture bot message/time and continue elsewhere. | Restore bot and preserve test context. | Telegram missions |
| External/authoritative verification unavailable | Judge visible behaviour and create a Product-Team / Client Handoff. | Do not inspect SQL or hidden systems. | Verify authoritative record/write and attach result. | SQL/cutover/e-invoice missions |
| Unsafe production impact risk | Stop before submission. | Mark Blocked — Environment and escalate urgently. | Provide safe UAT record/reset or authorised cutover window. | All data-changing missions |

## 9. Team coordination

### Recommended tester squads

Sales and Capture: Order Relay, Telegram Order Capture, and customer/item missions.

Commercial Controls: Pricing, credit, payment terms, invoice approval, and tax-boundary missions.

Fulfilment and Quality: Delivery, stock, partial delivery, item creation, returns, and COA missions.

Governance and Cutover: Role coverage, sign-off, supported documents, and live cutover.

### Coordination rules

Pair every permission-success mission with its refusal mission, but record them as separate results.

Use [NEEDS INPUT: SUPPORT_CHANNEL] and include mission ID, role, record, attempted action, visible result, timestamp, and screenshot.

Apply the five-minute blocker rule. Do not turn missing setup into a product Fail.

Reserve each customer, PO, Sales Order, invoice, item, batch, and scheduled record before use.

Do not reuse a controlled record until its cleanup/reset status is recorded.

[NEEDS INPUT: TIME_BUDGET_PER_TESTER] should be converted into a fixed number of atomic cards, not broad campaign ownership.

[NEEDS INPUT: UAT_OWNER] handles urgent P1/P2 triage; [NEEDS INPUT: cleanup/reset owner] restores test data.

## 10. Blocking gaps

Final role-permission matrix and named test accounts.

UAT URL, Telegram entry point, credentials, and environment label.

Controlled data pack for pricing, credit, payment dates, stock, scheduled runs, invoices, returns, C3, and cutover.

Input folder containing the approved PO/photo/PDF, invoice, COA, and supported-document references.

Test window and scheduled-run plan for 9:00 AM and reminder missions.

Bug/support channels, internal UAT owner, remote support, and cleanup owner.

Supply Chain product-role mapping and Maye sign-off method/account.