Mackessen_MAIA_UAT_Preparation_Checklist

# MAIA — UAT Preparation Checklist

Project: Mackessen × MAIA UAT
Client: Mackessen
Scope baseline: Scope Lock v3.1 dated 13 July 2026
Build stage: Late UAT / pre-go-live remediation
Generated from: Voice of Customer dossier, Scope Lock v3.1, and the detailed Mackessen UAT checklist

## 1. Readiness verdict

NOT READY for unrestricted distribution to a broad tester group.

The locked scope and test design are strong: 35 testable locked items and 112 black-box test cases are traceable. Full execution is still blocked by the final role-permission matrix, unnamed test accounts, missing controlled records for several high-risk rules, and missing logistics such as the test window and support channels. Targeted missions that do not depend on permissions or seeded history may begin after environment access is confirmed.

## 2. Missing project information

| Missing item | Why it matters | Required action | Blocking? |
| --- | --- | --- | --- |
| [NEEDS INPUT: ISSUED_DATE] | Testers need to know which guide version is current. | Add the distribution date and version owner. | No |
| [NEEDS INPUT: TEST_WINDOW] | Scheduled 9:00 AM checks, multi-role tests, and cutover checks need coordinated timing. | Publish the start/end date and reserved scheduled-test dates. | Yes for full run |
| [NEEDS INPUT: ENVIRONMENT_AND_ACCESS] | Testers cannot begin without the correct URL, Telegram bot, credentials, and environment label. | Provide the UAT URL, Telegram bot entry point, login method, and environment name. | Yes |
| [NEEDS INPUT: INPUT_DOCS_FOLDER] | PO, photo, PDF, invoice, and COA missions require controlled inputs. | Provide the shared folder and access rights. | Yes for document missions |
| [NEEDS INPUT: CURRENT_INPUT_FOLDER_CONTENTS] | The team must know which files are approved and which are still missing. | Publish a short current-content list with file owners. | Yes for extraction/COA missions |
| [NEEDS INPUT: SYSTEMS_TESTERS_CANNOT_ACCESS] | Black-box testers must know what must be handed off rather than inspected directly. | Name inaccessible systems. At minimum, do not require testers to inspect SQL, APIs, queues, server logs, or source code. | No, if handoffs are clear |
| [NEEDS INPUT: BUG_REPORTING_CHANNEL] | Failures and observations need one traceable destination. | Provide channel/tool, required fields, and urgent escalation route. | Yes for governed UAT |
| [NEEDS INPUT: SUPPORT_CHANNEL] | Testers need a five-minute blocker escalation path. | Provide channel and named support rota. | Yes |
| [NEEDS INPUT: UAT_OWNER] | Maye is identified as the client approval/sign-off coordinator, but the internal execution owner is not named. | Confirm the internal UAT lead and clarify Maye's sign-off authority. | Yes for final sign-off |
| [NEEDS INPUT: TIME_BUDGET_PER_TESTER] | Mission allocation depends on the available testing window. | Set the expected time per tester or squad. | No |
| [NEEDS INPUT: REMOTE_TESTING_SUPPORT] | Multi-role and scheduled tests may require live help. | Provide screen-share method, support hours, and urgent-contact method. | No |
| [NEEDS INPUT: ANYTHING_ELSE_TESTERS_MUST_KNOW] | Final distribution may require project-specific safety, availability, or coordination notes. | Add any remaining tester instruction, or explicitly state None. | No |
| Final role-permission matrix | This is the only formal client-input blocker in Scope Lock v3.1. | Obtain client approval for create, edit, submit, approve, override, cancel, export/download, and view rights by role. | Yes |

## 3. Environment and access

| Requirement | Exact condition | Role/account | Missions | Status | Owner |
| --- | --- | --- | --- | --- | --- |
| UAT web environment | Clearly labelled non-production environment unless the authorised live-cutover mission is running. | All testers | M-01, M-04–M-20 | [NEEDS INPUT] | [NEEDS INPUT] |
| Telegram access | Current go-live channel; each participating Telegram identity must be linked to the correct MAIA account. | Sales, Finance, Irene/Credit Controller, operational users | M-02, M-03, M-18, BF-02 | [NEEDS INPUT] | [NEEDS INPUT] |
| Unlinked Telegram identity | One controlled account must remain unlinked to prove access refusal without exposing data. | Negative-test account | M-02 | [NEEDS INPUT] | [NEEDS INPUT] |
| Role-separated accounts | Separate accounts must exist for Sales User, Sales Manager, Logistics, Finance Manager, Credit Controller, Admin, Management, and any Supply Chain role. | Named roles | Permission missions across guide | Blocked by role matrix | Client + product team |
| Live-SQL-labelled cutover environment | Production connection must be unmistakably identified; test-only data must not appear. | Admin + client PIC | M-20, BF-06 | [NEEDS INPUT] | [NEEDS INPUT] |
| Safe reset capability | UAT-created CPOs, SOs, items, alerts, and test settings must be removable or clearly marked. | Product team/Admin | All data-changing missions | [NEEDS INPUT] | [NEEDS INPUT] |
| Evidence access | Testers can capture screenshots, visible IDs, timestamps, and downloaded documents without exposing unrelated client data. | All testers | All missions | [NEEDS INPUT] | [NEEDS INPUT] |

## 4. Client-specific configuration

| Configuration | Required state | Visible tester impact | Missions | Can tester self-service? | Status |
| --- | --- | --- | --- | --- | --- |
| Current channel | Telegram enabled; WhatsApp unavailable is not a go-live failure. | Orders and chatbot queries work through Telegram. | M-02, M-03, M-18, BF-02 | No | [NEEDS INPUT] |
| SQL authority | Customer, item, price, credit, payment terms, documents, invoice PDFs, and tax values are sourced from SQL. | MAIA never invents or silently keeps conflicting production values. | M-01, M-04–M-07, M-12, M-17, M-20 | No | [NEEDS INPUT] |
| Customer-specific pricing | At least one customer/item pair has a known customer price; one pair has no configured price. | Correct price auto-fills; missing price is visibly flagged. | M-05 | No | [NEEDS INPUT] |
| Minimum-price approval | Finance Manager, Credit Controller, Sales Manager, and Admin are configured as permitted approvers. | Permitted role succeeds; Sales User is refused. | M-05 | No | Blocked by role matrix |
| Credit-limit enforcement | Credit block fires at SO submission, not invoice stage. | Over-limit SO stops immediately; authorised override is logged. | M-06, BF-03 | No | [NEEDS INPUT] |
| Payment-term rules | COD unpaid blocks; 30-day alerts day 31/blocks day 61; 60-day alerts day 61/blocks day 91; reminders repeat every 14 days. | Correct warning/block is visible at each boundary. | M-07 | No | [NEEDS INPUT] |
| Warning acknowledgement | Non-blocking warnings require acknowledgement and activity logging. | Order proceeds after acknowledgement; log shows user, time, warning, and order. | M-08 | No | [NEEDS INPUT] |
| Stock behaviour | Low/zero stock is informational and must not block order submission. | Stock warning may appear, but submission remains possible. | M-08 | No | [NEEDS INPUT] |
| Stock alerts | Editable thresholds; website and Telegram alerts to Irene/Logistics; 9:00 AM stock summary. | Correct recipients receive low/out-of-stock alerts and a single daily summary. | M-09 | Partly, Admin only | [NEEDS INPUT] |
| Delivery alert | More than three full days delayed triggers website/chatbot alert; completion or valid reschedule clears it. | No alert at exactly three days; alert clears only at valid resolution. | M-10 | No | [NEEDS INPUT] |
| Operational digest | 9:00 AM digest includes unpaid invoices, inactive customers, unclosed SOs, reorder reminders, and partial-delivery reminders. | All five categories appear once using current generic logic. | M-11 | No | [NEEDS INPUT] |
| Partial delivery | Remaining quantity stays open and Irene receives daily reminders until full delivery or authorised closure. | Outstanding quantity and reminder lifecycle remain visible. | M-10 | No | [NEEDS INPUT] |
| Invoice source | MAIA exposes the original SQL invoice PDF, not a MAIA substitute. | Downloaded invoice matches the prepared visible reference. | M-12, BF-05 | No | [NEEDS INPUT] |
| Invoice approval | Single-level only for go-live. | One valid approval completes the requirement; unauthorised approval is refused. | M-12 | No | Blocked by role matrix |
| Document-date edit | Defaults to creation day; Sales User and Sales Manager may edit where configured, with audit history. | Valid authorised change succeeds; invalid/unauthorised change fails safely. | M-13 | Partly | [NEEDS INPUT] |
| Surcharge handling | Surcharges are active SQL SKU items, not free-text charges. | Correct SKU posts once; missing/inactive SKU is flagged. | M-13 | No | [NEEDS INPUT] |
| Credit-note controls | Finance/Admin issue only after physical return quantity confirmation; Sales requests only; invoice batch numbers carry over. | Role refusal and batch traceability are visible. | M-14 | No | Blocked by role matrix/data |
| Item creation | Finance/Admin only. | Sales/Logistics are refused; duplicate/invalid code is rejected. | M-15 | No | Blocked by role matrix |
| COA matching | COA indexed by item, lot/batch, supplier, date and linked to the correct DO/invoice. | Missing or mismatched index data does not silently link. | M-16 | No | [NEEDS INPUT] |
| C3 boundary | Batch-level exemption only; no item-quantity reservation or separate product-level allocation. | Correct batch is traceable; excluded allocation controls do not appear as required behaviour. | M-17 | No | [NEEDS INPUT] |
| E-invoice boundary | Mackessen continues e-invoice in SQL. | MAIA does not duplicate or overwrite the SQL process. | M-17 | No | [NEEDS INPUT] |
| Finance chatbot | Available through current scope with role-based data access. | Finance sees permitted data; Sales does not see restricted finance details. | M-18 | No | Blocked by role matrix |
| Stress-test target | Mix text, photo, PDF, document requests, corrupt file, and concurrent users. | No crash, loss, duplicate, or context mixing. | BF-02 | No | [GAP: duration/count and numeric response target] |

## 5. Inputs and test data

| ID | Requirement | Classification | Required condition | How tester obtains it | Alternative | Missions | Missing-item action |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TD-01 | Reserved complete customer | PREPARED / SEEDED INPUT | Visible name, address, contact number, email, TIN, valid delivery address, normal credit/terms. | Product team publishes a reserved record label and expected visible fields. | Another reserved complete customer with the same conditions. | M-01, M-03, M-04 | Ask support for a record; do not invent customer data. |
| TD-02 | MK-221 item | TESTER MAY SELF-DISCOVER | Code MK-221, description Food Grade Phosphate, active and orderable. | Search through the normal product interface. | Another product only when the mission does not require the MK-221 reference. | M-01, M-03, M-04, M-05 | Capture visible code/description; ask support if unavailable. |
| TD-03 | Representative PO pack | PROVIDED INPUT | At least 10 representative PDFs plus expected customer and item-line answers; clear photo and text examples included. | Approved input folder. | Equivalent client-approved PO/photo that preserves format coverage. | M-03, BF-02 | Blocked — Test Data. |
| TD-04 | Previously corrected extraction example | PREPARED / SEEDED INPUT | A known wrong mapping has been corrected and retained for the agreed learning interval. | Product team supplies the case and expected corrected mapping. | None. | M-03 | Blocked — Configuration/Test Data. |
| TD-05 | Duplicate PO records | TESTER MAY SAFELY CREATE | Unique reserved customer and PO numbers that no other tester is using. | First tester creates the initial CPO; second attempt reuses same customer+PO. | Product team seeds the initial CPO. | BF-01 | Reserve new identifiers; after five minutes ask support. |
| TD-06 | Customer-specific price pair | PREPARED / SEEDED INPUT | One pair with known visible expected price; one pair with missing price. | Product team publishes the customer/item and expected visible price. | Equivalent seeded pair. | M-05 | Blocked — Test Data. |
| TD-07 | Below-minimum-price scenario | PREPARED / SEEDED INPUT | Known minimum threshold and order line below it. | Product team provides the test price and approver accounts. | Equivalent seeded item. | M-05 | Blocked — Configuration. |
| TD-08 | Over-limit customer | PREPARED / SEEDED INPUT | Credit limit exceeded; source example used RM30,000 limit and RM32,000 exposure, but production UAT values must be confirmed. | Product/client team publishes the visible scenario. | Equivalent seeded customer. | M-06, BF-03 | Blocked — Test Data. |
| TD-09 | Payment-term boundary customers | PREPARED / SEEDED INPUT | COD unpaid; 30-day day 31/day 61; 60-day day 61/day 91. | Product team seeds controlled invoice ages. | None; exact history is essential. | M-07 | Blocked — Test Data. |
| TD-10 | Low/zero-stock items | PREPARED / SEEDED INPUT | One item below threshold and one at zero; visible code/description/quantity reference provided. | Admin/product team prepares or reserves records. | Admin may safely set a UAT threshold if authorised. | M-08, M-09 | Blocked — Test Data/Configuration. |
| TD-11 | Delayed and partial delivery records | PREPARED / SEEDED INPUT | One delivery at exactly 3 days, one over 3 days, and one SO with 1,000 kg ordered/600 kg delivered. | Product team seeds dated records. | Tester may create partial delivery only if normal role and timing can be simulated safely. | M-10 | Blocked — Test Data. |
| TD-12 | Digest dataset | PREPARED / SEEDED INPUT | Visible records for all five digest categories. | Product team seeds before the scheduled run. | Existing records only if each category is visibly identifiable. | M-11 | Blocked — Test Data. |
| TD-13 | SQL invoice/PDF reference | PREPARED / SEEDED INPUT | Known invoice number, customer, lines, tax, total, and approved PDF reference. | Product/client team supplies visible expected values. | Another approved SQL invoice. | M-12, BF-05 | Blocked — Dependency. |
| TD-14 | Active surcharge SKU | PREPARED / SEEDED INPUT | Confirmed code, description, amount/rule, posting and tax treatment. | Product/client team publishes the record. | Another active approved surcharge SKU. | M-13 | Blocked — Test Data. |
| TD-15 | Invoice with batch split and return | PREPARED / SEEDED INPUT | Example: 500 kg across two or more known invoice batches; confirmed physical-return workflow. | Product team seeds invoice and role states. | Equivalent invoice with multiple batches. | M-14 | Blocked — Test Data. |
| TD-16 | New-item test codes | PREPARED / SEEDED INPUT | One unique UAT code and one existing duplicate code; cleanup method agreed. | Admin/product team reserves codes. | Equivalent clearly prefixed UAT code. | M-15 | Blocked — Test Data. |
| TD-17 | COA pack | PROVIDED INPUT | Valid COA plus missing-index and mismatched-batch variants; related DO/invoice references. | Approved input folder. | Product team may prepare synthetic redacted PDFs using grounded UAT values. | M-16 | Blocked — Test Data. |
| TD-18 | C3 batch | PREPARED / SEEDED INPUT | Confirmed exempt batch and expected visible tax/exemption result; non-exempt mismatch batch. | Product/client team provides. | None. | M-17 | Blocked — Test Data. |
| TD-19 | Existing SQL e-invoice record | PREPARED / SEEDED INPUT | Already processed in SQL with visible MAIA status/reference. | Product/client team provides. | Equivalent approved record. | M-17 | Blocked — Dependency. |
| TD-20 | Role-linked finance and sales accounts | PREPARED / SEEDED INPUT | Finance may access permitted finance data; Sales must be refused restricted data. | Product team supplies separate credentials. | None. | M-18 | Blocked — Access. |
| TD-21 | Stress pack and concurrent users | PREPARED / SEEDED INPUT | Mixed valid requests, corrupt/unsupported file, two active conversations, unique request identifiers. | Product team prepares pack and participants. | Approved equivalent pack. | BF-02 | Blocked — Test Data/Access. |
| TD-22 | Live cutover evidence set | PRODUCT-TEAM SUPPORT REQUIRED | Three live customers, three live items, three live invoices, one test-only record, and one controlled transaction. | Product/client team executes within authorised cutover window. | No safe tester-created alternative. | M-20, BF-06 | Blocked — Environment/Dependency. |

## 6. Documents and reference inputs

| ID | Document/input needed | How it is obtained | Exact file or description | Missions | Alternative | Status |
| --- | --- | --- | --- | --- | --- | --- |
| DOC-01 | Clear PO PDF pack | Approved shared folder | At least 10 representative POs with expected extraction answers. | M-03, BF-02 | Equivalent client-approved pack | [NEEDS INPUT] |
| DOC-02 | Clear order photo | Approved shared folder | Legible photo or handwritten order using valid UAT customer/items. | M-03, BF-02 | Equivalent approved image | [NEEDS INPUT] |
| DOC-03 | Unreadable/cropped input | Product team prepares safe variant | Blurred or cropped copy with missing customer/PO/item fields. | M-03 | Another intentionally unreadable approved file | [NEEDS INPUT] |
| DOC-04 | Corrupt/unsupported file | Product team prepares non-sensitive file | One file that the bot must reject without affecting later requests. | BF-02 | Another approved unsupported format | [NEEDS INPUT] |
| DOC-05 | Original SQL invoice PDF | Product/client team provides reference | Invoice with visible expected number, customer, lines, tax, and total. | M-12, BF-05 | Another approved invoice | [NEEDS INPUT] |
| DOC-06 | COA set | Approved shared folder | Valid, missing-index, and mismatched-batch COA variants. | M-16 | Redacted grounded UAT variants | [NEEDS INPUT] |
| DOC-07 | Final role-permission matrix | Client approval | Create/edit/submit/approve/override/cancel/export/download/view by role. | Permission tests across guide | None | BLOCKING |

### Generated safe text inputs

Use only after replacing bracketed fields with a reserved visible UAT record.

Normal text order template

Please create an order for [reserved UAT customer], PO [unique reserved PO number], for 25 kg of MK-221 — Food Grade Phosphate, delivery on [valid date].

Ambiguity challenge

Please order 25 kg of roasted chicken seasoning for [reserved UAT customer].

The observed phrase is grounded in earlier UAT evidence, but the exact candidate SQL codes must be verified before execution. The expected behaviour is clarification or review, not a guessed mapping.

Short-response challenge

Show unpaid invoices for [reserved test customer].

## 7. Role and permission setup

| Client role | Product role | Account needed | Permitted actions | Refused actions to test | Missions | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Sales user | Sales User | Named UAT account + linked Telegram | Create/review orders, submit valid SO, request credit note, edit allowed document date. | Approve own price exception, override credit/payment block, issue credit note, create item code, access restricted finance data. | M-01–M-08, M-13–M-15, M-18, BF-01–BF-05 | Blocked by matrix/account |
| Sales manager | Sales Manager | Named UAT account | Approve below-minimum price; edit allowed document date. | Actions not granted by final matrix. | M-05, M-13 | Blocked by matrix/account |
| Logistics | Logistics | Named UAT account | Create DO from valid SO, update delivery, manage partial fulfilment, receive operational alerts. | Create DO from blocked/draft SO, create product codes, issue credit note. | M-01, M-08–M-10, M-19 | Blocked by matrix/account |
| Credit controller (Irene) | Credit Controller | Irene UAT account with linked Telegram | Approve/override credit when role is present; receive configured alerts. | Bypass after role is removed; access beyond final matrix. | M-06, M-09–M-11 | Blocked by matrix/account |
| Finance manager | Finance Manager | Named UAT account | Minimum-price approval, credit override, permitted invoice/finance actions. | Any action absent from final matrix. | M-05–M-07, M-12, M-18 | Blocked by matrix/account |
| Finance/Admin | Admin or Finance role | Separate named accounts if rights differ | Issue credit note after return confirmation, create product codes, maintain approved settings, invoice actions. | Sales-only or ungranted actions; issue CN before confirmation. | M-12–M-17, M-20 | Blocked by matrix/account |
| Supply chain | [GAP: map client role to product role/account] | Named UAT account | Upload/index/link COA where permitted. | Link mismatched COA or use ungranted actions. | M-16 | Gap |
| Management | Management | Named UAT account | View lifecycle/status and management information. | Operational changes not granted by matrix. | M-01, M-19 | Blocked by matrix/account |
| Client UAT coordinator (Maye) | [GAP: product role, if any] | Sign-off access/process | Coordinate evidence review and client approval. | Final sign-off without complete evidence/role coverage. | M-19 | Process gap |

## 8. Fallback and remediation setup

| Failure/blocker | Approved fallback | Tester action | Product-team action | Missions |
| --- | --- | --- | --- | --- |
| Required input missing | Use only a mission-approved equivalent; otherwise apply five-minute rule. | Record mission ID, search attempted, visible state, and screenshot; mark blocked and continue. | Supply/reserve controlled input. | All |
| Telegram unavailable | Continue unrelated web missions. This is not proof of automatic failover. | Log Telegram issue separately; do not pretend the website is automatic recovery. | Restore bot or reschedule bot missions. | M-02, M-03, M-18, BF-02 |
| Unknown customer/item | No manual invention or silent substitution. | Keep unsubmitted; capture prompt/error and ask support. | Correct master data or provide valid record. | M-01, M-03, M-04 |
| SQL-backed data unavailable | No guessing and no submission using unknown authoritative values. | Capture availability/sync message and mark dependency/environment blocker. | Restore connection or provide approved visible reference. | M-04–M-07, M-12, M-17, M-20 |
| Permission refusal | Treat as Pass only when the mission expects refusal. | Capture role/account, action, and refusal message. | Correct role assignment if refusal contradicts approved matrix. | Permission missions |
| Bot rejects corrupt file | Later valid requests must still work. | Capture the file error and the next successful request. | Investigate if bot stalls/crashes or mixes context. | BF-02 |
| Duplicate/concurrent record collision | Use reserved identifiers; never reuse another tester's active record. | Stop, reserve a new record, and note collision. | Maintain reservation sheet and cleanup. | BF-01, M-01, M-10 |
| Out-of-scope request | Log Observation — Out of Scope, not defect. | Point to Scope Boundaries and continue. | Clarify only if product gives misleading in-scope promise. | All |
| Unsafe production action | No workaround. | Stop before submission and mark Blocked — Environment/Dependency. | Execute with client approval or seed a safe UAT equivalent. | M-20, BF-06 |

## 9. Team coordination

### Recommended tester squads

Order Capture Squad: Sales User + Sales Manager. Own M-01–M-05 and BF-01/BF-04.

Controls and Finance Squad: Credit Controller + Finance Manager + Admin. Own M-06–M-08, M-12–M-15, M-17–M-18, BF-03/BF-05.

Fulfilment and Quality Squad: Logistics + Supply Chain. Own M-09–M-11 and M-16.

Governance and Cutover Squad: Management + Maye + product/client technical owners. Own M-19–M-20 and BF-06.

Cross-functional regression group: Two Sales users plus support. Own BF-02 and concurrent BF-01.

### Coordination rules

Support channel: [NEEDS INPUT: SUPPORT_CHANNEL]

Bug channel: [NEEDS INPUT: BUG_REPORTING_CHANNEL]

Remote support: [NEEDS INPUT: REMOTE_TESTING_SUPPORT]

Time budget: [NEEDS INPUT: TIME_BUDGET_PER_TESTER]

Urgent blocker owner: [NEEDS INPUT: internal UAT owner]; Maye coordinates client approval/sign-off.

Five-minute blocker rule: after five minutes, record the correct blocked reason and move to another mission.

Record reservation: maintain a simple shared list of customer, PO number, order, invoice, item code, batch, tester, and reservation time. Do not use a record reserved by another tester.

Scheduled runs: reserve separate dates for the 9:00 AM stock summary and operational digest.

Cleanup/reset owner: [NEEDS INPUT]. This owner removes or labels UAT records, restores thresholds/roles, and confirms no test-only data remains after cutover.

## 10. Blocking gaps

Final client-approved role-permission matrix and corresponding role-separated accounts.

Environment/access pack: UAT URL, Telegram bot, login method, account list, and environment label.

Governance pack: test window, bug channel, support channel, internal UAT owner, and sign-off route.

Controlled high-risk data: pricing, minimum price, credit, payment-term history, scheduled alerts/digest, invoice PDF, batch return, surcharge, C3, COA, and cutover records.

Document input folder with approved PO/photo/PDF/corrupt-file/COA assets and expected answers.

Stress-test definition: duration/count and any numeric response-time acceptance threshold.

Locked-rule clarifications needed for execution: correction-learning interval, exact digest-selection configuration, final recipient list, legal document-date edit states, COA matching precedence, and named single-level invoice approver(s).