Dalson Industrial Supplies — UAT Preparation

## owner: Gareth
status: draft
last_reviewed: 2026-07-31
lark_url: https://eg69120xnei.sg.larksuite.com/wiki/N5Fgw8KfnicRISkp7j3lt4e3gYf

Everything a tester needs in one doc: who Dalson is, what's actually locked to test, the before/after story, and the full hands-on test case set. Summarised from [[Dalson Industrial Supplies Customer Narrative Document]], Scope Lock v2 (Lark), [[Dalson — VoC Extraction]], [[Dalson — Before vs After MAIA and E2E Flow]] — test cases pulled in full from [[Dalson — UAT Checklist]]. Go to source docs for citations/detail.

## 1. Client & Business Snapshot

Dalson Industrial Supplies — small B2B industrial hardware trader (Malaysia). Customers: auto shops, automotive- and construction-related businesses.

~50–100 orders/month. Orders come in via calls, WhatsApp, some email — team manually interprets and processes each one today.

System of record: AutoCount. MAIA is an operational layer on top, not a replacement.

Registered MAIA users (3):Yap Li Min (Owner, dual role as Sales Coordinator), Asilah (Sales Coordinator), Joseph (Store Keeper). Lalamove handles delivery (external courier, not a MAIA user).

Core pain (why this project exists): SKU/item-description mismatch risk (customer wording vs internal SKU naming), manual invoicing key-in when AutoCount records are incomplete, and fragmented order/delivery visibility across WhatsApp threads.

VoC bottom line: Yap Li Min isn't buying "an AI layer" — she's buying relief from personally carrying operational memory: which document went where, what a new customer needs before invoicing, what an order costs. She actively corrects wrong assumptions (credit notes, receipts) rather than accepting defaults — a good UAT engagement sign, but means nothing should be assumed without her direct confirmation.

## 2. Scope Status (Scope Lock v2) — what's actually testable

LOCKED (build-ready, testable):

| ID | Item | Note |
| --- | --- | --- |
| SL-1 | MAIA as layer on AutoCount | AutoCount = ledger, never replaced |
| SL-2 | Order intake, unstructured channels | Telegram (superseded from WhatsApp) |
| SL-3 | Messaging channel = Telegram | Superseded from original WhatsApp plan |
| SL-4 | SKU alias matching | Staff confirms match, no auto-commit |
| SL-5 | POD capture | Lalamove hands POD to staff; staff attaches to DN |
| SL-6 | AutoCount access + migration | Access + historical data done |
| SL-7 | No separate approval gate | Any of 3 users submits directly (superseded 2026-07-20) |
| SL-8 | Credit note = invoice-level only | Never account-level |
| SL-9 | No stock-count tracking for B2B | Only small retail slice tracked |
| SL-10 | Pricing logic | Chatbot shows price history, staff confirms; standard price if no history |
| SL-11 | Customer/item creation via chatbot | No manual AutoCount entry needed |
| SL-13 | SO stage reinterpreted (quotation stays MAIA-only) | MED confidence — downgraded 2026-07-31, pending a properly attributed re-verification of Dalson's live AutoCount instance. Test steps below already reflect the correct ("MAIA-only") behavior. |
| SL-17 | Receipts | On request only, never automatic |
| SL-14 | Document templates | LOCKED 2026-07-31 — MAIA's own PDF template, all 5 doc types (SO/SI/DO/CN/QTN). No test cases written yet — see Excluded table. |

LOCKED but no test cases written yet: SL-14 (document templates — confirmed 2026-07-31, MAIA's own PDF template for all 5 doc types; needs UAT Checklist test cases added before it can be executed).

NOT tested this cycle (design-locked-but-inactive / NS / OOS): SL-12 (AutoCount 2-way sync — design confirmed direct DB access, but not turned on yet in Dalson's live environment, do not test), SL-15/SL-16 (out of scope), e-invoice mandatory fields (needs re-verify), SKU-matching confidence thresholds (refinement on SL-4).

BLOCKING — confirmed gap, not yet scoped, not testable:

Cash Sales Invoice support — confirmed 2026-07-31: Dalson does handle walk-in/cash sales (no PO, no formal customer record). MAIA has no cash-invoice type today — no front-end payment UI, chatbot can't handle it, backend schema missing, PDF/reporting doesn't surface it. Not sized. (Needs-Scoping Register row 12 — flag to backend before UAT.)

## 3. Before → After (compressed)

|  | Before MAIA | After MAIA |
| --- | --- | --- |
| Order intake | PO via WhatsApp/call/email, staff interprets manually | Forwarded to MAIA via Telegram, drafted + SKU-matched automatically |
| New customer/item | Manual AutoCount key-in, daily bottleneck | Created directly via chatbot |
| Pricing | From staff memory only | Chatbot shows price history, staff confirms |
| Order stage | No SO, PO goes straight to packing | Same — no formal SO stage; quotation/SO-equivalent stays in MAIA only |
| Submission | N/A (informal) | Any of 3 users submits directly, no approval gate |
| Fulfillment | Joseph packs directly, no pick list | Same — no pick list introduced |
| Delivery/POD | Lalamove delivers, POD lost in WhatsApp threads | Lalamove delivers, staff (Asilah/Yap Li Min) uploads POD to DN — retrievable |
| Credit note / receipt | Invoice-level credit note; receipt on request only | Unchanged — same rules, just system-enforced |

E2E flow (one line): Quotation created in MAIA (stays MAIA-only) → Customer PO → Staff forwards via Telegram → MAIA drafts + matches SKU → staff confirms match + price → submit (any of 3 users, no gate) → AutoCount → Joseph packs (no pick list) → DN + Invoice created in AutoCount → Lalamove delivers, returns POD → staff attaches POD to DN → credit note (if return) / receipt (if requested).

Core problems MAIA fixes: operational memory scattered across WhatsApp/paper, daily manual customer/item onboarding, no structured SKU matching, pricing living in staff's head not the system.

Not fixed / newly found: cash sales unsupported (blocking, not testable this cycle).

## 4. UAT Test Cases (hands-on session — full set)

Testers: Yap Li Min, Asilah, Joseph (coordinator/warehouse identities per End-user & Process Map — confirm named testers before execution). Use real Dalson sample data (customer records, SKUs, sample POs) — do not fabricate test data at execution time.

### SL-1 — MAIA as operational layer on top of AutoCount

| Test ID | Path | Trigger type | Role/actor | Precondition | Steps | Test data | Expected result | Pass/Fail | Tester & date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| HP-01 | Happy | — | Yap Li Min | MAIA connected to AutoCount, staging data loaded | 1. Ask MAIA to look up a known customer. 2. Confirm details match AutoCount. | Existing customer name from AutoCount export | Customer details shown in MAIA match AutoCount record exactly; no invented fields |  |  |
| UP-01 | Unhappy | Missing data | Asilah | Customer not yet in AutoCount | 1. Forward PO for an unlisted customer. 2. Observe MAIA's response. | PO from a customer not in AutoCount export | MAIA flags customer as not found and asks staff to key in / confirm — does NOT invent or auto-create a ledger entry |  |  |
| UP-02 | Unhappy | Must-NOT | Yap Li Min | Draft SO prepared in MAIA | 1. Prepare a draft SO via MAIA. 2. Attempt to treat the draft as final without explicit confirmation step. | Any draft order | MAIA does NOT push the order to AutoCount as a finalized ledger entry without an explicit human confirmation action |  |  |
| UP-03 | Unhappy | Interruption | Yap Li Min | Mid-draft order in progress | 1. Start an order draft. 2. Simulate/observe an AutoCount sync interruption. 3. Resume. | In-progress draft | MAIA surfaces the sync failure to the user rather than silently completing or losing the order |  |  |

### SL-2 — Core order intake via unstructured channels

| Test ID | Path | Trigger type | Role/actor | Precondition | Steps | Test data | Expected result | Pass/Fail | Tester & date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| HP-02 | Happy | — | Asilah | MAIA channel live | 1. Forward a real customer PO image/text into MAIA. 2. Review the extracted draft. | Sample PO | MAIA produces an order draft with items/quantities matching the PO |  |  |
| UP-04 | Unhappy | Conflict/duplicate | Asilah | Same PO available twice | 1. Forward the same PO into MAIA twice. 2. Observe behavior. | Duplicate PO | MAIA warns of a likely duplicate order rather than silently creating two orders |  |  |
| UP-05 | Unhappy | Invalid input | Asilah | — | 1. Forward a garbled/partial PO (e.g. cropped image, incomplete text). 2. Observe MAIA's handling. | Deliberately incomplete PO | MAIA flags missing/unclear information and asks for clarification rather than guessing a full order |  |  |
| UP-06 | Unhappy | Downstream integrity | Yap Li Min | Order placed and delivered weeks prior | 1. Ask MAIA/backend workspace to retrieve the DO for a specific past order. 2. Confirm it's found. | A live order reference from a completed order | The correct DO is retrievable by order reference |  |  |

### SL-3 — Messaging channel = Telegram

| Test ID | Path | Trigger type | Role/actor | Precondition | Steps | Test data | Expected result | Pass/Fail | Tester & date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| HP-03 | Happy | — | Yap Li Min / staff | Dalson Telegram account set up | 1. Send a message from a registered staff Telegram account. 2. Confirm MAIA responds. | Registered account | MAIA responds correctly via Telegram |  |  |
| UP-07 | Unhappy | Wrong actor | Unregistered person | — | 1. Message MAIA's Telegram account from an unknown/unregistered number. 2. Observe response. | Any non-staff Telegram account | MAIA does not process the message as a valid staff order/action |  |  |
| UP-19 | Unhappy | Invalid input | Yap Li Min / staff | Dalson Telegram account set up | 1. Send a non-text message (photo, sticker, voice note with no text) to MAIA's Telegram account from a registered staff account. 2. Observe response. | Registered account, non-text message type | MAIA does not misinterpret the message as an order/action — either prompts for valid text input or rejects gracefully |  |  |

### SL-4 — SKU alias mapping / matching

| Test ID | Path | Trigger type | Role/actor | Precondition | Steps | Test data | Expected result | Pass/Fail | Tester & date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| HP-04 | Happy | — | Asilah | Item master loaded | 1. Forward PO with an item description that closely matches one SKU. 2. Confirm MAIA's match. | e.g. "WD40 spray lube" → matches catalogued WD40 SKU | MAIA correctly matches to the right SKU |  |  |
| UP-08 | Unhappy | Invalid input | Asilah | — | 1. Forward PO using customer's own wording that differs from internal SKU naming. 2. Observe match/suggestion. | Customer-style description vs internal SKU name | MAIA either matches correctly or surfaces a closest-match suggestion for staff confirmation |  |  |
| UP-09 | Unhappy | Ambiguity | Asilah | Two+ similar SKUs exist | 1. Forward PO with a description matching multiple similar SKUs. 2. Observe MAIA's handling. | e.g. two similar valve sizes/models | MAIA flags ambiguity and asks staff to confirm the correct SKU rather than auto-selecting one |  |  |

### SL-5 — POD capture (photo)

| Test ID | Path | Trigger type | Role/actor | Precondition | Steps | Test data | Expected result | Pass/Fail | Tester & date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| HP-05 | Happy | — | Asilah (or Yap Li Min) | Delivery completed via Lalamove | 1. Receive POD (photo/signed doc) from Lalamove after delivery. 2. Upload and attach it to the DN in MAIA. 3. Confirm it's linked to the correct order/DO. | Sample delivery + POD | POD is stored and linked to the correct order/DO record |  |  |
| UP-10 | Unhappy | Missing data | Asilah | Delivery completed | 1. Complete a delivery via Lalamove. 2. Do NOT attach a POD to the DN. 3. Check order status in backend. | — | Order/DO status reflects missing POD rather than silently marking delivery fully complete |  |  |
| UP-11 | Unhappy | Downstream integrity | Yap Li Min | POD uploaded previously | 1. Retrieve a past order. 2. Confirm the POD is still viewable from the order/DO trail. | Past completed delivery | POD remains retrievable and correctly linked |  |  |

### SL-6 — AutoCount integration (access + data migration)

| Test ID | Path | Trigger type | Role/actor | Precondition | Steps | Test data | Expected result | Pass/Fail | Tester & date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| HP-06 | Happy | — | Yap Li Min | Migrated data live | 1. Confirm a sample of migrated customer/item records in MAIA match AutoCount. 2. Push a confirmed SO from MAIA. 3. Verify it appears correctly in AutoCount. | Sample record set | Data matches 1:1; pushed record appears correctly in AutoCount |  |  |
| UP-12 | Unhappy | Interruption | Yap Li Min | — | 1. Simulate AutoCount unavailability. 2. Attempt to push a confirmed order. 3. Observe MAIA's response. | Any confirmed order | MAIA surfaces the failure clearly, does not silently drop or duplicate the record |  |  |
| UP-13 | Unhappy | Missing / incomplete data | Yap Li Min | — | 1. Identify a record in AutoCount not present in the migrated data. 2. Query it via MAIA. | Edge-case record | MAIA does not fabricate data for a record it cannot find; flags as not found |  |  |

### SL-7 — Submission flow (no separate approval gate)

| Test ID | Path | Trigger type | Role/actor | Precondition | Steps | Test data | Expected result | Pass/Fail | Tester & date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| HP-07 | Happy | — | Asilah (or Yap Li Min, or Joseph) | Draft SO/Invoice ready | 1. Any of the 3 registered users submits the draft directly. 2. Confirm it proceeds to AutoCount without requiring a second person's sign-off. | Sample draft order | Order proceeds to AutoCount on the registered user's own submission — no second approval step exists or is required |  |  |
| UP-14 | Unhappy | Must-NOT | — | Draft SO/Invoice ready, not yet submitted | 1. Leave the draft unsubmitted. 2. Confirm MAIA itself never auto-pushes it to AutoCount without one of the 3 registered users explicitly taking the submit action. | Same sample draft | Draft remains pending until a registered user explicitly submits |  |  |
| UP-15 | Unhappy | Wrong actor / permission | Unregistered person | Draft SO/Invoice ready | 1. An unregistered/non-staff account attempts to submit the draft. 2. Observe system response. | Same sample draft | System refuses — only the 3 registered users (Yap Li Min, Asilah, Joseph) can submit |  |  |

### SL-8 — Credit note handling (invoice-level)

| Test ID | Path | Trigger type | Role/actor | Precondition | Steps | Test data | Expected result | Pass/Fail | Tester & date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| HP-08 | Happy | — | Yap Li Min / finance | Existing invoice with a returned item | 1. Issue a credit note referencing the specific invoice ID and item. 2. Confirm it's recorded correctly. | Sample invoice + return item | Credit note is tied to the correct invoice ID, not the customer account |  |  |
| UP-16 | Unhappy | Must-NOT | Yap Li Min / finance | — | 1. Attempt to issue a credit note at the customer-account level (no specific invoice reference). 2. Observe system response. | Customer account, no invoice ref | System does not allow account-level credit note |  |  |
| UP-17 | Unhappy | Boundary / limit | Yap Li Min / finance | — | 1. Attempt to issue a credit note against an invoice ID that doesn't exist or is already fully credited. 2. Observe response. | Invalid/exhausted invoice ID | System rejects with a clear error, does not create an orphaned or duplicate credit note |  |  |

### SL-9 — Warehouse / stock update responsibility

| Test ID | Path | Trigger type | Role/actor | Precondition | Steps | Test data | Expected result | Pass/Fail | Tester & date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| HP-09 | Happy | — | Joseph | Order confirmed | 1. Confirm an order. 2. Confirm stock levels update to reflect the fulfilled order. | Sample stocked SKU | Stock quantity reflects the order without manual re-entry |  |  |
| UP-18 | Unhappy | Downstream integrity | Joseph | — | 1. Fulfill an order for an item marked as one that doesn't require stock-count tracking. 2. Confirm system behaves correctly. | Non-tracked SKU | System respects the item's tracking configuration; does not force an update where the client doesn't track stock |  |  |

### SL-10 — Pricing logic (ad hoc, per-customer)

| Test ID | Path | Trigger type | Role/actor | Precondition | Steps | Test data | Expected result | Pass/Fail | Tester & date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| HP-13 | Happy | — | Yap Li Min / staff | Customer has ordered this item at least once before | 1. Start a new order for a repeat customer + item they've bought before. 2. Open the pricing step in the chatbot. 3. Confirm the chatbot displays price(s) charged on that customer's last few orders for this item. 4. Enter/confirm the price for this order referencing that history. | Repeat customer, item with prior order history | Chatbot surfaces the last few order prices for that customer+item combo; staff can reference it before confirming the line price |  |  |
| UP-26 | Unhappy | Missing precondition | Yap Li Min / staff | New customer, or first order of this item for this customer — no price history exists | 1. Start a new order for a customer/item combo with no prior order history. 2. Observe pricing step. | New customer or new item for existing customer | MAIA auto-applies the standard AutoCount item price as the default; staff can still override it — no blank/undefined price field |  |  |
| UP-27 | Unhappy | Must-NOT | — | Repeat customer with price history | 1. Confirm the chatbot does not silently auto-fill a single "last price" without staff confirmation. | Repeat customer order | Staff always sees and confirms the price line — history is a reference, not an auto-committed value |  |  |

### SL-11 — Customer & item/SKU creation via chatbot

| Test ID | Path | Trigger type | Role/actor | Precondition | Steps | Test data | Expected result | Pass/Fail | Tester & date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| HP-10 | Happy | — | Asilah / staff | Chatbot access to MAIA | 1. Create a new customer via the chatbot for a first-time buyer. 2. Confirm it pushes correctly to AutoCount. 3. Repeat for a new SKU/item not yet in the item master. | New customer + new item details | Both new customer and new item are created and reflected correctly in AutoCount, no manual key-in required |  |  |
| UP-20 | Unhappy | Invalid input | Asilah / staff | — | 1. Attempt to create a new customer via chatbot with a mandatory field missing (e.g. no tax identity). 2. Observe response. | Incomplete customer details | MAIA flags the missing mandatory field and does not push an incomplete record to AutoCount |  |  |
| UP-21 | Unhappy | Conflict / duplicate | Asilah / staff | Customer or SKU already exists | 1. Attempt to create a customer/SKU that already exists in AutoCount. 2. Observe response. | Existing customer or SKU name | MAIA detects the duplicate, does not create a second record, prompts staff to use the existing one |  |  |

### SL-13 — SO stage reinterpreted (quotation/SO-equivalent stays MAIA-only)

MED confidence — pending a properly attributed re-verification of Dalson's live AutoCount instance (or direct client re-confirmation). Test the behavior below as currently defined; flag any live-system discrepancy found during testing back to product immediately.

| Test ID | Path | Trigger type | Role/actor | Precondition | Steps | Test data | Expected result | Pass/Fail | Tester & date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| HP-11 | Happy | — | Yap Li Min | New customer requiring upfront payment | 1. Generate the MAIA-side proforma/SO-style document for a new customer. 2. Confirm the customer pays. 3. Confirm Invoice + DO push to AutoCount as normal, while the SO/quotation-equivalent document stays inside MAIA only. | New customer order | Proforma document generated correctly; only Invoice + DO reach AutoCount, no formal SO record created there |  |  |
| UP-22 | Unhappy | Must-NOT | — | Any order at SO/quotation stage | 1. Confirm the SO/quotation-equivalent document is never pushed to AutoCount as a formal Sales Order record. | Any order | AutoCount never receives a Sales Order record from MAIA — only Invoice and DO |  |  |
| UP-23 | Unhappy | Wrong state | — | SO/quotation document exists in MAIA, not yet an invoice | 1. Attempt to push the MAIA-side SO/quotation document directly to AutoCount without going through the Invoice step. 2. Observe response. | In-progress SO/quotation | System blocks or rejects — the only valid path to AutoCount is via Invoice, not directly from the SO/quotation stage |  |  |

### SL-17 — Receipts

| Test ID | Path | Trigger type | Role/actor | Precondition | Steps | Test data | Expected result | Pass/Fail | Tester & date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| HP-12 | Happy | — | Yap Li Min / staff | Customer has paid, proof of payment attached | 1. Customer explicitly requests a receipt. 2. Staff generates it via one click in MAIA, tied to the related order/invoice. | Paid order with proof of payment attached | Receipt is generated correctly and linked to the correct order/invoice |  |  |
| UP-24 | Unhappy | Must-NOT | — | Proof of payment attached to an order/invoice | 1. Attach a proof of payment to an order or invoice. 2. Confirm no receipt is auto-generated. | Any paid order | No receipt is generated automatically — receipt generation only happens on explicit request |  |  |
| UP-25 | Unhappy | Missing precondition | Yap Li Min / staff | No proof of payment attached | 1. Attempt to generate a receipt for an order with no attached proof of payment. 2. Observe response. | Unpaid or unconfirmed order | System flags the missing precondition or requires explicit confirmation — does not silently generate a receipt with nothing to back it |  |  |

### Excluded — not tested this cycle

| ID | Item | Reason not tested |
| --- | --- | --- |
| — | Cash Sales Invoice support | NEEDS SCOPING, BLOCKING — confirmed 2026-07-31, MAIA has no cash-invoice type built yet |
| — | Customer master e-invoice mandatory fields | NS — PARTIAL, needs re-verification specific to Dalson before testable |
| SL-12 | AutoCount integration: ongoing 2-way sync mechanism | LOCKED (design), but not turned on yet in Dalson's live environment — confirmed 2026-07-31, do not test this cycle |
| SL-14 | Document generation (SO/Invoice/DO PDFs) | LOCKED 2026-07-31 (MAIA's own PDF template, all 5 doc types) — no test cases written yet, needs UAT Checklist update before it's executable |
| SL-15 | Supplier-side procurement automation | OOS — explicitly excluded from Phase 1 |
| SL-16 | Full ERP replacement | OOS — MAIA is overlay only |

## 5. Open Items Before/During UAT

Cash Sales Invoice gap — blocking, needs sizing before UAT; not testable.

SL-13 quotation destination — MED confidence, needs a named, attributed re-verification of Dalson's live AutoCount instance (or direct client re-confirmation) — testers should flag any discrepancy found live.

UAT signatory — sole (Yap Li Min) or multi-signatory (Asilah/Joseph each sign their portion)?

Asilah's visibility scope — own customers only, or all of Dalson's?

SKU-matching confidence thresholds, e-invoice mandatory fields — still open in Needs-Scoping Register, not testable this cycle.

Named testers for coordinator/warehouse roles — confirm actual people before execution (per End-user & Process Map sign-off agenda).

## See Also

[[Dalson Industrial Supplies Customer Narrative Document]]

[[Dalson — VoC Extraction]]

[[Dalson — Before vs After MAIA and E2E Flow]]

[[Dalson — UAT Checklist]]

[[Dalson — End-user & Process Map]]

[[Dalson — Lens Alignment Report]]

Scope Lock v2 — Dalson Industrial Supplies (Lark, doc token VHQPdEnCbopM9pxRapJliGiXgrb)