Dalson MAIA — UAT Launch Readiness Checklist

# MAIA — UAT Launch Readiness Checklist

## 1. Launch verdict

USABLE WITH GAPS. All 12 LOCKED scope items have full Mission coverage and the Field Guide is complete and Lark-ready. Test window, environment access, and the bug-reporting channel are now confirmed (Section 2). Remaining gaps: XP tracker link, a named UAT owner, and the time budget vs. the confirmed 60-minute window (see warning below) — plus one identity gap (the driver role is unconfirmed, so M-05 must be played by a stand-in). Nothing here blocks distributing the pack once these are closed.

Time-budget warning: the confirmed test window is 60 minutes on 20 July. This pack's own estimate (12 missions × ~10 min + 3 Boss Fights × ~14 min) runs closer to ~3 hours for full completion. Recommend either scoping this session to the Speedrun set (M-07, M-08, M-11, M-12 — the P1-risk flows) or splitting the campaign across multiple sessions. Flag to the UAT owner before distribution.

## 2. Missing project variables

| Variable | Current value | Required action | Blocking? |
| --- | --- | --- | --- |
| TEST_WINDOW | 20 July, 60 minutes | See time-budget warning above — confirm Speedrun vs full campaign scope | No longer missing — scope decision needed |
| ENVIRONMENT_AND_ACCESS | https://maia-fe-dalson.vercel.app/ Telegram : @maia_dalson_bot | — | No longer missing |
| INPUT_LIBRARY_FOLDER | Sample Docs Sample POs Whatsapp Sample Order Msg | — | No |
| CURRENT_INPUT_LIBRARY_CONTENTS | See 00_START_HERE_INPUT_LIBRARY.md | — | No |
| TEST_DATA_ACCESS_NOTES | Covered per-mission in Field Guide | — | No |
| SYSTEMS_TESTERS_CANNOT_ACCESS | Set — Dalson's live AutoCount instance | — | No |
| BUG_REPORTING_CHANNEL | QA Testing Tracker | — | No longer missing |
| XP_TRACKER_LINK | [NEEDS INPUT] | UAT owner to set (or skip scoring) | No — optional |
| UAT_OWNER | [NEEDS INPUT] | Assign a name | Yes |
| TIME_BUDGET_PER_TESTER | 60 min confirmed, but see time-budget warning above | UAT owner to estimate (12 missions × ~10 min ≈ 2 hrs + 3 Boss Fights × ~14 min ≈ 42 min → suggest budgeting ~3 hrs) | Yes |
| ANYTHING_ELSE_TESTERS_MUST_KNOW | Not specified | Optional | No |

## 3. Preparation action register

| Action ID | Preparation mode | Action / deliverable | Why testers need it | Used by mission(s) | Owner | Status | Blocking? |
| --- | --- | --- | --- | --- | --- | --- | --- |
| A-01 | CONFIGURE IN UAT | Provision a UAT account with staging/migrated AutoCount data loaded | Every mission assumes real-looking customer/item data is browsable | M-01–M-12 | [NEEDS INPUT] | Not started | Yes |
| A-02 | CONFIGURE IN UAT | Provision 2 Telegram test accounts — 1 registered as staff, 1 not | M-03 needs both sides of the access-control test | M-03 | [NEEDS INPUT] | Not started | Yes |
| A-03 | ACCOUNT OWNER HANDOFF | Give the UAT owner (or a Dalson AutoCount dealer contact) a way to confirm the 4 Beyond Tester Reach criteria after the fact | Testers can't see live AutoCount; someone must close the loop | M-06, M-08, M-10, M-11, BF-03 | [NEEDS INPUT] / Ms Tan | Not started | Yes |
| A-04 | CLIENT MUST CONFIRM | Confirm the driver role identity (or explicitly accept "any staff member plays this persona for UAT") | M-05 currently runs on a stand-in persona by design — worth a final client nod before distribution | M-05 | [NEEDS INPUT: UAT_OWNER] | Not started | No — mission is playable either way |
| A-05 | SANITISE BEFORE USE | Confirm all customer/item data in the UAT environment is synthetic or properly sanitised | Content-integrity rule — no real customer data in a mass-testing exercise | All missions | [NEEDS INPUT] | Not started | Yes |
| A-06 | CONFIRM AVAILABLE IN TEST ACCOUNTS | Confirm testers can find: an active customer not in the migrated set (for M-01's not-found case), an item with 2+ similar SKUs (for M-04/BF-01), a non-tracked SKU (for M-09) | Several missions need a specific kind of record to exist, not a specific one | M-01, M-04, M-09, BF-01 | [NEEDS INPUT] | Not started | Yes |

No mission in this pack requires a bespoke, product-team-prepared artifact — see Section 5.

## 4. UAT account and selectable-data readiness

| Data category | Tester selection criteria | How tester finds it | Mission(s) | Status | Owner | Blocking? |
| --- | --- | --- | --- | --- | --- | --- |
| Active customers | Any customer visible in the UAT account | Browse/search in MAIA or the backend workspace | M-01, M-02, M-04, M-06, M-10 | [NEEDS INPUT] | [NEEDS INPUT] | Yes |
| Active items/SKUs | Any item, plus at least 2 similar-SKU pairs | Browse item master | M-04, M-09, M-10, BF-01 | [NEEDS INPUT] | [NEEDS INPUT] | Yes |
| Existing invoice with a returned item | Any invoice tester can reference | Browse invoices in UAT account | M-08 | [NEEDS INPUT] | [NEEDS INPUT] | Yes |
| Paid order + proof of payment | Any order marked paid with proof attached | Browse orders | M-12 | [NEEDS INPUT] | [NEEDS INPUT] | Yes |
| Non-migrated / unknown customer | A deliberately absent record | UAT owner confirms one is genuinely absent | M-01, M-06 | [NEEDS INPUT] | [NEEDS INPUT] | Yes |
| Non-tracked SKU | An item flagged as not requiring stock-count tracking | UAT owner confirms configuration | M-09 | [NEEDS INPUT] | [NEEDS INPUT] | Yes |

## 5. Reusable Input Library Matrix

| Input category | Proposed folder | Minimum reusable pool | Mission(s) | Tester chooses | Product team prepares | Status | Blocking? |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Purchase Order samples (photo/text) | 01_Purchase_Order_Samples/ | 3–5 varied clarity levels (clean, blurry/cropped, garbled) | M-02, BF-01, BF-02 | Customer, item, wording | 2–3 illustrative reference samples for tone | Not started | No |
| POD photos | 02_POD_Photos/ | 1–2 synthetic delivery photos | M-05 | Which order to attach to | Sample synthetic photo(s) | Not started | No |
| New-customer / new-item worksheets | 03_New_Customer_Item_Examples/ | 1–2 example field layouts | M-10 | Actual field values | Example of what "complete" looks like | Not started | No |

No dedicated folder is needed for missions that run entirely on tester-selected existing records (M-01, M-03, M-04, M-06, M-07, M-08, M-09, M-11, M-12) — those pull directly from the UAT account.

## 6. Fixed Regression Fixture Register

NONE. This project's evidence base (12 locked items, no recorded historical failures) doesn't currently justify a controlled fixture — every mission's reproducibility need is met by stating clear selection criteria instead. Revisit this if a specific regression is later confirmed and needs a stable, unchanging input.

## 7. Roles, accounts, and permissions

Update 2026-07-20: SL-7's approval gate is superseded — client (Yap Li Min) confirmed only 3 people use MAIA for Dalson, and a separate sign-off step was dropped as unnecessary friction for a team this size. All 3 registered users (Yap Li Min, Asilah, Joseph) now submit directly.

| Role | Persona | Required account/access | Permitted actions | Refused actions to test | Status | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| Owner | Yap Li Min | Full UAT account access | Submit SO/Invoice directly, issue credit notes, generate receipts | — | [NEEDS INPUT] | [NEEDS INPUT] |
| Sales Coordinator | Asilah | UAT account, chatbot access | Draft and submit orders directly, create customers/items via chatbot | — | [NEEDS INPUT] | [NEEDS INPUT] |
| Store Keeper | Joseph | Not confirmed — see Field Guide Persona P-03 | Submit orders directly, in principle (SL-7); actual MAIA-facing access unconfirmed | — | Open gap, not blocking | [NEEDS INPUT] |
| Driver | Role TBC | Any staff account may stand in | Upload POD | Submitting orders, accessing customer/pricing data | Open gap, not blocking | [NEEDS INPUT] |
| Unregistered Telegram account | N/A | A Telegram account not on the staff list | None | Everything, including submission | [NEEDS INPUT] — needs provisioning (A-02) | [NEEDS INPUT] |

## 8. Beyond Tester Reach handoffs

| Handoff ID | Acceptance criterion | Tester-verifiable half | Client/account-owner half | Owner | Evidence required |
| --- | --- | --- | --- | --- | --- |
| H-01 | SL-6: migrated data matches AutoCount 1:1, pushed SO appears correctly | MAIA shows the migrated record and push confirmation | Confirming the live AutoCount record | [NEEDS INPUT] / Ms Tan | Screenshot from AutoCount side |
| H-02 | SL-11: new customer/item reflects correctly in AutoCount | MAIA confirms creation succeeded | Confirming AutoCount validation passed | [NEEDS INPUT] / Ms Tan | Screenshot from AutoCount side |
| H-03 | SL-8: credit note tied to the correct invoice in AutoCount | MAIA shows the linkage | Confirming AutoCount reflects the same linkage | [NEEDS INPUT] / Ms Tan | Screenshot from AutoCount side |
| H-04 | SL-13: only Invoice + DO reach AutoCount, SO never does | MAIA confirms what it pushed | Confirming AutoCount's Sales Order list stayed empty | [NEEDS INPUT] / Ms Tan | Screenshot / export from AutoCount side |

## 9. Cleanup and collision control

UAT naming convention:[NEEDS INPUT] — recommend a simple prefix (e.g. UAT-[tester initials]-[date]) for any new customer/item/order testers create, so records are traceable and don't collide with each other.

Unique reference format: as above — testers should not reuse the same PO/customer/item name as another tester in the same window.

Tester reservation approach: none needed — the input philosophy here is tester-selected data, not a shared reserved pool.

What may be created freely: new customers/items via M-10, new orders via M-02/M-11, POD photos via M-05.

What must not be reused: a customer/item name another tester has already claimed for a uniqueness-dependent test (e.g. duplicate-detection missions).

Fixed fixtures to keep unchanged: none — see Section 6.

Who resets data:[NEEDS INPUT]

Post-run cleanup owner:[NEEDS INPUT]

## 10. Distribution checklist

All blocking project variables (Section 2) are completed.

Required accounts and roles (A-01, A-02) are ready.

Testers can find valid data matching mission criteria (Section 4, A-06).

Reusable input pools meet the minimum sample count (Section 5).

Fixed regression fixtures are present — N/A, none required.

00_START_HERE_INPUT_LIBRARY.md is in the shared folder.

Synthetic data is approved (A-05).

Bug tracker and XP tracker are accessible.

Reset and cleanup process is known.

Scope boundaries are confirmed (Section 4 of the Field Guide).

Field Guide heading hierarchy is valid — confirmed, see Section 11 QA notes below.

Lark-native Table of Contents has been inserted after import.

Every Persona, Mission, and Boss Fight appears in the Lark document outline.

Every #### card heading has been converted to a Lark-native collapsible heading/toggle.

Cards are collapsed by default except the first tutorial mission (M-01).

Desktop and mobile navigation have been checked.

## 11. Lark Publishing Map

| Content block | Markdown level | Required Lark block | Collapsible? | Default state |
| --- | --- | --- | --- | --- |
| Document title | # | Title / Heading 1 | No | Expanded |
| Part | ## | Heading 1 | Optional | Expanded |
| Numbered section | ### | Heading 2 | Optional | Expanded |
| Persona Card | #### | Heading 3 / collapsible heading | Yes | Collapsed |
| Mission Card | #### | Heading 3 / collapsible heading | Yes | Collapsed (except M-01) |
| Boss Fight | #### | Heading 3 / collapsible heading | Yes | Collapsed |
| Card subsection | ##### | Heading 4 | Follows parent | Parent-controlled |

Post-import checklist:

Import the .md file rather than pasting it as plain text where possible.

Confirm heading levels before editing content.

Insert Lark's native Table of Contents.

Apply native collapsibility to all card headings.

Collapse all cards except Mission M-01 (the tutorial mission).

Confirm the outline and TOC show the same order.

Confirm each card contains only its own content.

Test navigation on desktop and mobile.