Fixguru Ready to UAT checklist

# Ready for UAT

Pick the shipping method

Search Customer with phone number

# Testing

FOC items in chatbot, FE

Dev instance - Fixed & Tested

Fixguru instance - Bug

Item Historical Pricing

Need to Retest

Add the markup price (not for FixGuru, for general)

Item level discount - minor improvement required

FE needs to fix the auto compute discount where unit price is higher than std price

Customer pricing enforcement in chatbot - fixing

UOM conversion (Holsen also)  - fixing

Normal single item uom - worked

Multiple items with different uom - fixing

Item shelf in DN only

Populate shelf no. In additional note

External sku item code

# Pending (Blockers) - Fixing, Need to test

External doc ID

HQ + branch contact

2 warehouse

Auto-populate the shipping method SKU as line item

Shelf unit in chatbot

Credit limit exposure chatbot/FE

Volume fields in item profile - pending on FE,Chatbot

# Dev in progress

RSC & Diecut Calculator update , need to follow up with amirul

Draft PDF external

Volumetric data sync & pdf display

Language preference

2 way sync