Fixguru Retesting

## PDF issue

Should display qtn external id

Should add the item level discount column

Return the wrong item code , should return the external SKU code from Autocount

## Shipping Method - Fixed

Shipping method not found

Can input shipping id so far

The discount value doesn't reflect after adding the discount to the line items

## FOC Items

Free items are not allowed to submit the order

## Item Historical Pricing (Chatbot)

## Test Scenarios Covered

### 1.1 Discount Price Display

Expected Chatbot Output:

Plain Text Unit Price: RM 3.00 Discount: RM 0.05 (4%) Markup Price: RM 4.00 Markup: RM 0.05 (5%)

Chatbot correctly surfaces discount % AND markup % from historical pricing record

Discount amount and percentage displayed accurately

### 1.3 Volume Test — 10 Transactions

need to test across 10 historical transactions

Gap identified: Image/graph rendering enhancement needed — chatbot should render historical pricing trend visually, not just as text

## Submitted QTN Amendment @Amirul Iman bin Amran

Scope: Chatbot + FE + BE
Fields: Item (add/remove/change), Unit Price

Issue — No QTN Amendment API

QTN amendment API does not exist (SO has it, QTN does not)

Impact: cannot amend submitted QTN via any channel

Action: raise as upcoming feature; not a UAT blocker

## 2. Customer Pricing Enforcement (Chatbot)

### Query Scenarios Required

点击图片可查看完整电子表格

### Test Data

点击图片可查看完整电子表格

### Expected Chatbot Output

Plain Text Customer: JPS FASHIONS (MALAYSIA) SDN BHD Item: FROZEN-001 (Nos) Price: RM 8.75 (30% discount from std price) Want me to create a QTN or SO?

### Issues

Issue 1 — Inconsistent retrieval, retry required

First fetch for ORGANIC-YOGURT-500G returned 0 results; correct price (RM 2.37) only returned after retry

Root cause: BE endpoint only supports specific item + customer lookup; broader call returns validation error

Action: fix first-call reliability for specific item pricing

Issue 2 — Last transaction record appears in customer pricing response

FROZEN-001 response included "Last recorded transaction: QT-2026-01397" — not expected

Root cause: chatbot mixing customer pricing lookup with historical pricing lookup

Action: decouple; suppress last transaction from customer pricing output

Issue 3 — Open-ended query instead of proactive lookup

"Can u check JPS Fashions customer pricing" → chatbot asked clarifying questions instead of returning what exists

Root cause: no BE endpoint for listing all customer-priced items per customer; chatbot falls back to asking user

Action: build BE endpoint (links to Issue 4); update chatbot to query proactively

Issue 4 — Full catalogue scan not supported (BE gap)

Scenarios 2 & 3 consistently return validation error and 0 results

Root cause: BE endpoints for Scenarios 2 & 3 not built

Action: raise as feature request — build BE endpoints for (a) all items with customer pricing per customer, (b) all customer-item pricing records

Issue 5 — Cannot create customer pricing via chatbot

Chatbot: "I can't set a permanent customer-specific price directly — the system tool to set customer price isn't available to me."

Action: expose customer pricing creation tool to chatbot or define FE/BE enforcement flow

## 4. FE Issues — Customer Price Enforcement @Amirul Iman bin Amran

FE Issue — Lock violation shown on submit, not at field level

Lock icon shown on unit price with tooltip "Unit price is locked", but field still editable

Error only on submit: "Locked customer price violation(s): FROZEN-001 locked rate RM 8.75, got RM 12.50" (QT-2026-01463)

Decision needed: Block at field (read-only when locked) vs block at submit (current)?

Option A — block at field: cleaner, no ambiguity

Option B — block at submit (current): user wastes time before hitting error

Recommendation: Block at field — lock icon already signals intent

Action: decide and implement consistently across QTN and SO

## 5. UOM Split — Chatbot vs FE Output Mismatch

Issue — Chatbot Response Does Not Match FE Actual Output

Test: Asked chatbot to split A5 and A4 into different UOM lines (1×8PCS + 5×1PCS each)

Chatbot said: Lines consolidated as 6×8PCS @ RM 1.81 and 6×8PCS @ RM 1.52 — claimed system consolidates units into stored UOM; added pick/pack remark as workaround

FE actual (screenshot QT-2026-05448):

A5 → 2 separate lines: 1 Pcs @ RM 1.81 + 5 Pcs @ RM 1.81

A4 → split lines visible, UOM shown as Pcs not 8PCS

Additional Notes on each line: SPLIT-8PCS - DO NOT CONSOLIDATE / SPLIT-1PCS - DO NOT CONSOLIDATE

Discrepancy:

Chatbot described output as consolidated 6×8PCS — FE shows split lines in Pcs

Chatbot UOM label 8PCS does not match FE UOM Pcs

Chatbot summary totals do not reflect the actual line structure on FE

Severity: High — chatbot misrepresents what was actually saved; user cannot trust chatbot confirmation as source of truth

Action: Fix chatbot response to accurately reflect the actual lines and UOM created in the system; chatbot output must match FE state

## 6. Shelf / Item Attributes (Chatbot)

Issue — Chatbot Cannot Retrieve Shelf from Item Attributes

Test: Asked chatbot for shelf location of item H4 — "show where the shelf from", "h4 shelf", "search H4 item shelf", "search from its item attributes"

Observed: Chatbot searched warehouses (bin/shelf locations) and returned no results. When prompted to check item attributes, returned item master fields (item group, UOM, price, qty) but reported "no shelf/bin field on its item record"

Root Cause: Shelf is stored as an item attribute field, not as a warehouse bin/shelf location. Chatbot is querying the wrong data source (warehouse stock ledger) instead of item attributes

Expected: Chatbot should surface the shelf value directly from item attributes when asked

Severity: Medium — shelf lookup is a real sales/ops workflow; incorrect data source means it always returns nothing

Action: Map chatbot shelf query to item attributes field, not warehouse bin/stock location

## 7. Chatbot shows correct total stock for items but per-warehouse breakdown returns "no per-warehouse stock record found" for all warehouses — including HQ which has confirmed stock in FE.

Evidence (ICESA-250ml):

Chatbot total: 27.00 Pack ✓ (correct)

FE HQ actual qty: 27.00 ✓ (confirmed)

Chatbot HQ breakdown: no per-warehouse stock record found ✗

Chatbot SIT breakdown: no per-warehouse stock record found ✗

FE SIT: completely empty (RM0, 0 items) ✗

Root cause: Two separate queries in chatbot. Total stock query works. Per-warehouse

breakdown query broken — fails to return warehouse-level rows even when stock

exists. Likely wrong or missing join on warehouse_id in breakdown sub-query.

Scope: Both warehouses affected. SIT empty may be separate data issue (no stock ever

moved there) or same broken query masking real data.

Dev action: Fix per-warehouse breakdown query — confirm join to warehouse stock

table uses correct warehouse_id filter and returns rows per warehouse, not just

aggregate total.

## 8. When calculating DW in the custom cal,  recommend selling price is not generated