Fixguru Round 3 Tech Brief

# Fixguru Round 3 — Tech Brief

Session: MAIA <> Fixguru UAT (Onsite), 24 June 2026
Attendees (Mindhive): Ivan, Gareth, Jermaine, Azib, Brendan, Bryan, Johnson
Attendees (Fixguru): Ivan Cyh (Marcus), Yvonne (referenced), Azib

Pass gate: user completes end-to-end order without opening AutoCount or asking for price manually.

## Overall Pass Gate — Round 3 Sign-off

点击图片可查看完整电子表格

Sign-off authority: Gareth (pending confirmation — Open Decision C6 in backward plan)

## Issue 1 — Historical Pricing Display P0 RECURRING

Feedback (Fixguru UAT, 24 Jun — same feedback since 7 Apr, 14 May, 16 Jun)

"Sales team needs historical pricing per customer per item before proceeding with any order. Current chatbot only shows one transaction line — incomplete and misleading. Need at least 5 historical transactions per item with date. Clean table — one glance. Grand total not needed at this stage."

Yvonne's walkthrough: user specifies G3-100, G1-300, PM72-500 → if any historical pricing, surface based on invoiced amount → chatbot returns table per item → ask user which price to proceed with.

"Search older invoices. People who use MAIA are very simple minded. If head of departments need 5 minutes to digest, their team will take much longer. MAIA must be super direct." — Ivan's raw notes

Gaps — Product

No table format spec written (columns, row count, sort order)

No hard rule for min row count (client said 3 is too few — never formalised)

Grand total suppression never written into spec

Date column never included in any spec — client explicitly requires it

Source rule (invoice vs draft SO) never documented — assumed same

Gaps — Tech

API returning only 1 transaction per item

No date field in response

Source mixing draft SOs with confirmed invoices

Discount % calculated against wrong base

Still returning inline text, not table structure

Acceptance Criteria (AC-01)

Scenario: Sales user pastes WhatsApp order from returning customer (3 items).

点击图片可查看完整电子表格

Pass:

Min 5 invoice-sourced rows per item (never draft SOs)

Table visible in single message — no text wall

Bot does NOT auto-generate QTN/SO before user confirms price

Date column present

Fail (from prior UAT): only 2–3 rows; draft SO source; QTN generated before discount picked.

Action — Product

Write table spec: columns = Date | Item Code | Qty | Std Unit Price | Discount % | Net Price | Invoice ID

Hard rule: min 5 rows (3 is explicitly too few); sort most recent first

Source rule: confirmed invoices only — never draft SOs

Remove grand total from chatbot response; total visible in PDF only

Action — Tech

Rebuild historical pricing API: return all 6 columns per row; min 5 rows; filter confirmed invoices only (Afiq / Wei Yon)

If fewer than 5 invoices exist, return all available + note count

Output as structured table, not inline text

## Issue 2 — Order Creation Flow Sequence P0

Feedback (Fixguru UAT, 24 Jun)

"Confirm to proceed with quotation, yes, that's all. User wants a super simple flow. One step at a time — no multi-question prompts."

Ideal flow: (1) identify customer by phone → (2) retrieve historical pricing table → (3) "Proceed with these prices?" yes/no → (4) generate QTN/SO → (5) ask delivery method.

"Expect from user, only yes and no questions." — Ivan's raw notes

Gaps — Product

No happy-path flow spec written step-by-step with exact bot messages

No rule that QTN/SO must not generate before price confirmation

No defined fallback for partial item confirmation

Gaps — Tech

Bot generating QTN/SO before user confirms price

Bot asking multiple questions in same message

No state enforcement for sequential steps

Acceptance Criteria (AC-01 Step 4–5 / flow gate)

Pass:

Bot sends one question per message — never multiple at once

QTN/SO only generated after explicit "yes" from user on price

Flow is resumable if user skips a step (bot re-prompts, not crash)

Action — Product

Write step-by-step happy-path spec: each step = one bot message + one expected user response + transition condition

Define exact wording for each prompt

Define fallback: if user skips step, what bot does next

Action — Tech

Gate QTN/SO generation on explicit user price confirmation (Afiq)

Implement strict sequential step model — each step blocks next until resolved

Add conversation state tracking so user can resume mid-flow

## Issue 3 — Discount Calculation Accuracy P0

Feedback (UAT prep 16 Jun + UAT 24 Jun)

"Price list rate and SSC found to be different during testing — discount must use price list rate (standard selling price), not the item price. Unique price discount vs. total line item discount are separate values; both must be shown correctly."

Session: discount % varies by customer and quantity — not standardised globally. Some customers have pre-agreed prices below standard minimum.

Gaps — Product

No documented rule: which price is the base for discount % (price list vs SSC vs item price)

Pre-approved customer-item price concept never specced

No rule: do pre-approved prices bypass the minimum price approval trigger?

Gaps — Tech

Discount using item price not price list rate (price list vs SSC bug flagged 16 Jun — unresolved)

Showing unit discount only; not showing total line discount

No pre-approved customer-item price bypass in approval check

Acceptance Criteria (AC-02)

Scenario: User selects 5% discount for item G1 (std price RM 0.33).

点击图片可查看完整电子表格

Pass:

3% / 5% / 10% all compute correctly against price list rate (not item price)

Different items in same order can carry different discount %

Net price shown rounds to 4 decimal places (or client-agreed standard)

Total line discount shown alongside unit discount

Action — Product

Define rule: discount % = (price list rate − net price) / price list rate

Define pre-approved customer-item pricing: customer + item + agreed net price → no approval triggered

Spec: show unit discount AND total line discount on order

Action — Tech

Fix discount base: use price list rate not item price; resolve price list vs SSC discrepancy (Amirul / Afiq)

Show both unit discount and total line discount in response

Implement pre-approved customer-item price bypass in approval check

## Issue 4 — Customer Lookup by Phone Number P1

Feedback (Fixguru UAT, 24 Jun)

"Leads and prospects — always know either phone number or WhatsApp, but sometimes don't even know their name. Mobile field in AutoCount is a unique identifier for most customers." "Customer retrieval and referencing by phone number. mobile/landline." — Ivan's raw notes

Gaps — Product

No customer search priority spec (phone → landline → name)

No spec for multiple-match scenario

No lead/prospect creation flow if no match found

No confirmation step spec before order created

Gaps — Tech

Search only using name or one phone field; not covering both mobile and landline

Silent auto-match risk — no confirmation shown before proceeding

Branch/contact not synced: SO/DN defaults to HQ instead of matched branch

Acceptance Criteria (AC-03)

Scenario: Customer WhatsApps in with no company name — only phone number.

点击图片可查看完整电子表格

Pass:

Phone search covers both mobile and landline fields

Confirmation step shown before proceeding — no silent auto-match

SO/DN branch/contact = matched branch, not HQ default

Action — Product

Define search priority: phone/mobile → landline → name

Define lead/prospect creation: if no match, offer "Create as lead?" requiring phone only

Define confirmation prompt wording

Action — Tech

Search both phone and mobile columns in AutoCount (Wei Yon)

Show confirmation before proceeding

Sync branch/contact to SO/DN from matched customer, not HQ default

## Issue 5 — Language Bug (Malay Mid-Conversation) P0

Feedback (Ivan's raw notes, 24 Jun)

"Chatbot quick replies use Malay suddenly when majority of the chat is in English. To check." — Afiq flagged

Gaps — Product

No language consistency rule in any spec

No definition of how bot determines session language

Gaps — Tech

Quick reply label generation not respecting conversation language

Language detection not propagated to quick reply builder

Acceptance Criteria (AC-04)

Scenario: Sales user conducts entire conversation in English.

点击图片可查看完整电子表格

Pass:

Zero mid-flow Malay switch in English conversation

Quick reply labels in English throughout

Action — Product

Define rule: quick reply labels must match conversation language throughout session

Define detection: first user message language = session language

Action — Tech

Fix quick reply generation: pass session language to reply builder; no Malay fallback (Afiq)

End-to-end test: English order → verify all quick replies in English

## Issue 6 — Approval Blocks: Credit Limit and Minimum Price P1

Feedback (Fixguru UAT, 24 Jun)

"Credit limit block on order — miss opportunity to collect money and invoice. Fix guru side: credit limit block on DN. If customer high outstanding, will block on DN. Based on DO value, will block." "Sales order minimum discount by item: minimum price needs approval. Which roles can bypass? Check with Azib screenshot on AutoCount." "Team approves manually after verifying bank transfer slip even if AR not yet knocked off."

Gaps — Product

Block level not locked in writing — client leans DN but no formal confirmation

Which roles can bypass: unknown — waiting on Azib's AutoCount screenshot (C2 blocker)

Two distinct approval paths not defined: AR-negative ≠ credit-limit-exceeded

Pre-approved customer-item prices still triggering minimum price approval incorrectly

Gaps — Tech

Block triggering at SO level, not DN/DO level

Approval flow not split: AR-negative and credit-limit-exceeded treated as one flow

No approver visibility: AR, pending SO/DN, credit limit, available balance

Pre-approved prices not bypassing minimum price check

Acceptance Criteria (AC-05)

Scenario: Item priced below minimum floor. User mid-order.

点击图片可查看完整电子表格

Pass:

Order creation NOT blocked — only DN submit blocked

QTN still generated and shareable pending approval

Approver sees: AR, pending SO/DN value, credit limit, available balance

Two flows separated: AR-negative (bank-in slip) vs credit-limit-exceeded (case-by-case)

Action — Product

Lock block level in writing: DN submit only (pending client formal confirmation)

Chase Azib for AutoCount screenshot of both blocks + bypass roles (C2 — Ivan to action)

Write two distinct approval flows: (A) AR-negative → bank-in slip; (B) credit-limit-exceeded → case-by-case

Define approver view: AR, pending SO/DN, credit limit, available balance

Action — Tech

Move credit block trigger from SO to DN submit; use DO value as trigger (Wei Yon)

Separate approval routing: AR-negative path vs credit-limit path → both route to Ivan

Build approver context: AR, pending SO/DN, credit limit, available balance

Implement pre-approved customer-item price bypass in minimum price check

## Issue 7 — Delivery Method as Item Line P1

Feedback (Fixguru UAT, 24 Jun)

"Historical shipment method, surface the column from sales order listing. In the user context this must be captured. Customer context bank should have historical N (minimum 5) confirmed documents." "Is this lalamove order, self pickup?" — Marcus's feedback (chatbot must prompt this)

Gaps — Product

No spec for delivery method as SKU/item line (currently free-text or config)

No spec for surfacing last 5 delivery methods per customer

No delivery address history spec (separate from method — see Issue 9)

Gaps — Tech

Delivery charge not appearing as item line with item code

No historical delivery method retrieval from SO history

Delivery accounting treatment not mapped per method type

Acceptance Criteria (AC-06)

Scenario: User selects "Lalamove" as delivery method after QTN confirmed.

点击图片可查看完整电子表格

Pass:

Last 5 confirmed delivery methods surfaced per customer

Delivery charge = item line, not free-text field

Correct item code maps to correct accounting treatment

Action — Product

Define delivery method as SKU: each method has item code, description, charge rule

Spec: surface last 5 confirmed delivery methods from SO history per customer

Align with Fixguru on delivery charge amounts per method (own lorry vs Lalamove vs self-pickup)

Action — Tech

Delivery charge as item line on SO/DN with correct item code (Wei Yon)

Historical delivery method retrieval: last 5 confirmed SOs per customer (Wei Yon)

## Issue 8 — Chatbot Verbosity P0

Feedback (Fixguru UAT, 24 Jun)

"Responses are too long, too many numbers, hard to scan in one glance. Sales staff will revert to AutoCount if Maya is slower or more confusing. Key principle: Maya adapts to the user, not the other way around." "Be concise in the response, if not found then not found, don't need to over enrich." — Ivan's raw notes

Gaps — Product

No response length spec or max-message rule

No single-action-per-message rule

"Not found = not found" principle never formalised

Gaps — Tech

Bot returning multi-paragraph responses for single queries

No character/line limit enforced on output

Over-enrichment on "item not found" path

Action — Product

Define chatbot response spec: max 3 lines per message, one action per turn

Write "not found" rule: return exactly one line — "No record found for [item]. Proceed with standard price?"

Action — Tech

Rewrite chatbot prompts: enforce single-step, single-question output (Afiq)

Remove all enrichment beyond what was asked

Enforce output character constraint before forcing new turn

## Issue 9 — WhatsApp Latency vs Telegram P1

Feedback (Ivan's raw notes, 24 Jun)

"Observation from chatbot in WhatsApp: the latency is a bit longer vs Telegram."

Gaps — Product

No latency SLA defined

Gaps — Tech

Root cause of WhatsApp vs Telegram latency gap unknown; no profiling done

Action — Product

Define latency SLA: target <5 seconds from user send to bot reply

Action — Tech

Profile WhatsApp API call chain vs Telegram — identify bottleneck (Wei Yon)

Report findings before next UAT

## Issue 10 — AutoCount External ID Not Returned P1

Feedback (UAT prep, 16 Jun)

"External ID from AutoCount must be returned on SO/invoice after push. Currently returning internal ID in some cases. On submit: push to AutoCount first, then return external ID."

Gaps — Product

No spec: which ID to show user after submit

Gaps — Tech

Returning MAIA internal ID in some cases instead of AutoCount external document ID

External ID not mapped back after AutoCount push

Action — Product

Spec: after submit, display AutoCount external document ID — not MAIA internal ID

Action — Tech

Fix push flow: push to AutoCount → receive external ID → return it in response (Bryan)

Store external ID on MAIA SO/invoice record

## Issue 11 — Custom Item Naming + Item Retrieval Fallback P1

Feedback (Ivan's raw notes, 24 Jun)

"Fixguru has G5 as a base item, but they create customised G5: {Customer Name} G5. Item retrieval — if not match, also return historical items that the customer ordered."

Gaps — Product

No spec for {Customer Name} prefix variant lookup or resolution to base item

No defined fallback when item not found

Gaps — Tech

Item search not handling customer-variant naming

Dead-end returned when item not found — no fallback

Action — Product

Define retrieval priority: exact match → strip prefix → base item → customer invoice history

Define fallback message: "No match for [item]. Closest: [base]. Historically ordered: [list]"

Action — Tech

Implement 3-tier lookup: exact → prefix-stripped base → customer history (Wei Yon / Afiq)

Never return a dead-end; always provide at least historical fallback

## Issue 12 — FOC Items and Partial Fulfillment P1

Feedback (Fixguru UAT, 24 Jun)

"FOC items: customer ordered 1000, production 1050 → 50 are free. Partial fulfillment: if stock short, issue DO for available stock, backorder remainder. Maya should support adjusting SO quantity and issuing DO directly."

Gaps — Product

FOC flow never specced: billing logic, stock deduction, DO line appearance

Partial fulfillment flow not defined

Gaps — Tech

FOC items creating duplicate lines (flagged in UAT prep 16 Jun)

Partial DO not supported — system requires full quantity

No natural-language SO quantity adjustment in bot

Action — Product

Write FOC spec: bill billable qty; deduct billable + FOC from stock; FOC line on DO at RM 0

Write partial fulfillment spec: adjust SO qty + issue partial DO + backlog remainder

Action — Tech

Consolidate FOC lines: deduplicate into single line per item (Bryan)

Support partial DO against SO; track backorder remainder (Wei Yon)

Support natural-language SO qty adjustment in bot flow

## Issue 13 — Warehouse / Shelf Configuration P1

Feedback (Fixguru UAT, 24 Jun)

"Current AutoCount setup ties shelf to item UOM, not to sub-warehouse. Industry standard: shelf as sub-warehouse within rack within HQ warehouse. Need to investigate correct AutoCount module."

Gaps — Product

Warehouse structure never mapped from Fixguru's actual AutoCount setup

AutoCount sub-warehouse capability not validated

Gaps — Tech

Wrong module used for shelf tracking (tied to item UOM)

Picking list / DN not showing correct shelf/warehouse

Action — Product

Map intended hierarchy with Fixguru: HQ → rack → shelf

Validate with AutoCount vendor if sub-warehouse module supports this

Action — Tech

Investigate correct AutoCount sub-warehouse module (Azib / Wei Yon)

Reconfigure shelves as sub-warehouses; update picking list and DN

## Issue 14 — Dual Interface / Hybrid UX Open Decision

Feedback (Fixguru UAT, 24 Jun)

"MAIA's perhaps a dual interface — chat + front. The chat interface has its limitations. Sales people have to do manual data entry but rely on rich information best surfaced in the front end." "Marcus's feedback: chatbot intuitive, user-guided flow. Dual interface concept positively received."

Gaps — Product

No decision made: chat-only vs dual interface vs image/table card

Without this decision, pricing table display spec cannot be finalised

Gaps — Tech

No feasibility spike on hybrid chat + web panel

No design spec to build towards

Action — Product

Make explicit decision by Day 1 (25 Jun): chat-only / dual interface / image card — must lock before table spec finalised

If dual interface: define scope — Phase 1 or costed CR

Action — Tech

Feasibility spike: hybrid web panel alongside WhatsApp chat — timeboxed 1 day (Jermaine / Amirul)

Run in parallel with P0 fixes — must not block Issue 1 delivery

## Source Notes

点击图片可查看完整电子表格

## See Also

UAT/3rd backward final UAT action plan for Fixguru — prioritised plan with owners and dates

Meetings/2026-06-24 Fixguru UAT Debrief — Ivan's raw session notes

context/learnings — running learnings log