Fixguru — UAT Checklist

# Fixguru — UAT Checklist

MISSING SOURCE: Customer Narrative — not present for Fixguru. Unhappy-path coverage below is built from raw transcripts (2026-05-14 on-site, 2026-06-24 debrief) and the VoC Extraction instead; treat as a partial substitute.
MISSING SOURCE: Forensic / actor dossier — not present. Actor/role names below come from Scope Lock v2 and meeting attendee lists only.

Sources used: [[Scope Lock v1 — Fixguru]] (superseded), Scope Lock v2 (Lark, https://eg69120xnei.sg.larksuite.com/wiki/AdBgwaw2TiMhFOkChoVlJVKGgng — fetched 13 Jul 2026, post-resolution), [[Fixguru — VoC Extraction]].

## Step 1 — Scope Inventory

| Scope ID | Item name | Status | Client agreed? | Testable? |
| --- | --- | --- | --- | --- |
| L-01 | AutoCount as master system of record | LOCKED | YES | YES |
| L-02 | Internal WhatsApp chatbot, not customer-facing | LOCKED | YES | YES |
| L-03 | Core sales document flow | LOCKED | YES | YES |
| L-04 | Draft editability before final submission | LOCKED | YES | YES |
| L-05 | RSC + Diecut calculator only | LOCKED (SUPERSEDED) | YES | YES |
| L-06 | FOC quantity handling | LOCKED | YES | YES |
| L-07 | Delivery method / charge as SKU line item | LOCKED | YES | YES |
| L-08 | Brand in item display string | LOCKED | YES | YES |
| AIP-01 | Historical pricing + discount visibility | LOCKED (promoted 13 Jul 2026, was AIP) | YES | YES |
| AIP-02 | Chat + web dual-interface (FE link-out) | LOCKED (promoted 13 Jul 2026, was AIP) | YES | YES |
| AIP-03 | Customer search by phone/WhatsApp number | AGREED IN PRINCIPLE | Partial (phone-first YES; partial-search UNKNOWN) | NO — not fully locked |
| AIP-04 | Historical delivery method recommendation | AGREED IN PRINCIPLE | Partial (last-5 YES; source doctype UNKNOWN) | NO — not fully locked |
| AIP-05 | Credit limit / credit exposure approval | AGREED IN PRINCIPLE | Partial (DN-block YES-pending-test; formula/approver role UNKNOWN) | NO — not fully locked |
| AIP-06 | Minimum price / below-threshold approval | AGREED IN PRINCIPLE | Partial (item+UOM YES, price-book bypass YES; approver role UNKNOWN) | NO — not fully locked |
| AIP-07 | Price-book / customer-specific pricing bypass | AGREED IN PRINCIPLE | Partial (bypass rule YES; storage/API mechanics UNKNOWN) | NO — not fully locked |
| AIP-08 | Warehouse / shelf / branch stock configuration | AGREED IN PRINCIPLE | Partial (shelf-in-DN-note YES; warehouse source-of-truth UNKNOWN) | NO — not fully locked |
| NS-05 | Payment proof vs AutoCount AR timing | Needs-Scoping, parked | NO (deliberately parked) | NO |
| NS-07 | Delivery method history doctype source | Needs-Scoping, open | NO | NO |
| NS-09 | Multilingual chatbot quality | Needs-Scoping, "implemented — needs testing" | Partial | Smoke-test only, not full case |
| NS-10 | PDF / document template (AutoCount parity) | Needs-Scoping, "implemented — needs testing" | Partial | Smoke-test only, not full case |
| NS-11 | SST/tax visibility | Needs-Scoping, RESOLVED | YES | Behavior implied by L-03/AIP-01 docs; no dedicated case needed beyond a PDF check |
| S-01 to S-04 | Supersessions | Client agreed YES (per Scope Lock v2) | YES | Folded into L-04/L-07/AIP-01/AIP-02 cases above — no separate cases |
| OOS-01 to OOS-04 | Out-of-scope exclusions | N/A | N/A | NO — must-NOT cases only, see Step 2 |

Note on AIP-03 through AIP-08: these are not promoted to LOCKED because at least one sub-criterion remains genuinely open (see Scope Lock v2 "Acceptance criteria still to lock" under each). Per the SOW/AIP status is not testable end-to-end this round — no full test case written for these. Where a specific sub-criterion is fully resolved (e.g. AIP-06's item+UOM threshold, AIP-06's price-book bypass), a targeted case is added under a "Resolved sub-criteria — smoke test only" banner in Step 3, since these are effectively-locked facts even though the parent item isn't promoted.

## Step 2 — Unhappy-Path Bank

| # | Trigger type | Real situation from the docs | Stresses |
| --- | --- | --- | --- |
| 1 | Invalid input | Discount entered as flat currency ("3 ringgit") when system expects percentage — "3% of 60 ringgit is not 3 ringgit... they capture 3 ringgit instead of 3%" (14 May transcript) | AIP-01, L-03 |
| 2 | Missing/incomplete data | User states "Lalamove" as delivery method without stating a charge amount — bot must NOT silently book a SKU line (Scope Alignment doc: bare "Lalamove" = fulfillment method only, price must be stated explicitly) | L-07 |
| 3 | Boundary/limit breach | Item price entered below floor — e.g. item G1, standard 0.33, floor 0.27 (24 Jun debrief) | AIP-06 (resolved sub-criteria only) |
| 4 | Boundary/limit breach | Customer's credit exposure exceeds credit limit at DN creation (AR owing RM10,000, current DO RM5,000, credit limit RM10,000 scenario, 14 May transcript) | AIP-05 (resolved DN-block sub-criterion only) |
| 5 | Ambiguity | Item created in MAIA as "G7", pushed to AutoCount, AutoCount assigns different external code — MAIA must resolve to AutoCount's ID, not keep its own (14 May / UAT Action Items) | L-01, L-08 |
| 6 | Wrong actor/permission | Non-management user attempts to approve a below-floor or over-credit-limit order | AIP-05, AIP-06 (resolved sub-criteria) |
| 7 | Conflict/duplicate | Two SOs created for the same customer/quotation reference in the same session — "I only have one customer now, I also cannot proceed" (14 May transcript, confusion from duplicate quotation IDs) | L-03, L-04 |
| 8 | Interruption/wrong state | User tries to edit a Sales Order after it has already been confirmed/submitted to AutoCount | L-04 |
| 9 | Downstream integrity | FOC quantity: order 1000 billable + 10 FOC — stock must decrement 1010, revenue must reflect 1000 × rate only (L-06 acceptance criteria) | L-06 |
| 10 | Downstream integrity | Delivery charge (e.g. Lalamove RM10) must appear as its own line — not folded into product revenue, or it breaks e-invoice profit claim (Scope Alignment doc) | L-07 |
| 11 | Must-NOT | Chatbot must NOT respond to customers directly — internal-only (L-02 acceptance criteria) | L-02 |
| 12 | Must-NOT | MAIA must NOT create a duplicate/conflicting accounting record when syncing to AutoCount (L-01 acceptance criteria) | L-01 |
| 13 | Must-NOT | Chatbot must NOT silently submit a draft SO before explicit user confirmation (L-04 acceptance criteria) | L-04 |
| 14 | Must-NOT | Calculator must NOT offer Pizza Box, Layer Pad, or 5-panel — RSC + Diecut only (L-05, OOS-02) | L-05 |
| 15 | Must-NOT | Item display must NOT omit brand even if a customer/item has no brand configured in AutoCount — must degrade gracefully, not error (L-08) | L-08 |
| 16 | Ambiguity | Chatbot receives an item query where the historical pricing FE URL cannot resolve a match ("not found = not found" — no over-enrichment) | AIP-01 |
| 17 | Boundary/limit breach | Item has fewer than 5 historical transactions (e.g. only 2 invoices exist) — table must show what exists, not pad or error | AIP-01 |

## Step 3 — Test Cases

### L-01 — AutoCount as master system of record

| Test ID | Scope ref | Path | Trigger type | Role/actor | Precondition | Steps | Test data | Expected result | Pass/Fail | Tester & date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| HP-01 | L-01 | Happy | — | Sales agent | Customer, item, SO exist in MAIA | 1. Create and submit a Sales Order in MAIA. 2. Check AutoCount sandbox for the corresponding record. | Customer CUST-000004, item G1, qty 100 | SO appears in AutoCount sandbox with matching customer, item, qty, and MAIA's document referencing AutoCount's external ID |  |  |
| UP-01 | L-01 | Unhappy | Must-NOT | Sales agent | SO already synced to AutoCount once | Attempt to resubmit/re-sync the same SO a second time | Same SO as HP-01 | System does NOT create a second/duplicate AutoCount record for the same SO |  |  |
| UP-02 | L-01 | Unhappy | Ambiguity | Sales agent / Ops | Item "G7" created in MAIA, then synced | 1. Create item G7 in MAIA. 2. Sync to AutoCount, where AutoCount auto-assigns a different code (e.g. G8). 3. Reference the item again in MAIA. | Item G7 → AutoCount G8 | MAIA displays/uses AutoCount's assigned code (G8) going forward, not its own original G7 label |  |  |
| UP-03 | L-01 | Unhappy | Must-NOT / interruption | Sales agent | AutoCount sync temporarily fails (simulate network drop or sandbox down) | Submit a document while sync is failing | Any SO | Sync failure is visible to internal user/management (error/notification), not silently swallowed |  |  |

### L-02 — Internal WhatsApp chatbot, not customer-facing

| Test ID | Scope ref | Path | Trigger type | Role/actor | Precondition | Steps | Test data | Expected result | Pass/Fail | Tester & date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| HP-02 | L-02 | Happy | — | Sales agent | Sales agent has WhatsApp chatbot access | Message chatbot to create a quotation for an internal test customer | Customer CUST-000004 | Chatbot responds and creates the quotation for the internal sales user |  |  |
| UP-04 | L-02 | Unhappy | Must-NOT | Any actor | End customer (not internal staff) has the chatbot's WhatsApp number | End customer messages the bot directly asking for a quote | External phone number not on internal roster | Chatbot does NOT process this as an order-creation request the way it would for internal staff (must not act as a customer-facing ordering bot) |  |  |
| UP-05 | L-02 | Unhappy | Wrong actor | Driver (delivery role) | Driver account only has delivery-status permissions | Driver attempts to create a Sales Order via chatbot | Driver's WhatsApp number | Chatbot refuses or the action is not available to the driver role |  |  |

### L-03 — Core sales document flow

| Test ID | Scope ref | Path | Trigger type | Role/actor | Precondition | Steps | Test data | Expected result | Pass/Fail | Tester & date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| HP-03 | L-03 | Happy | — | Sales agent | — | Create Quotation → confirm to Sales Order → create DO → create Invoice, in sequence | Customer CUST-000004, item G3 qty 300 | Each document is created in order, invoice traces back to the originating SO/DO with correct AutoCount external IDs |  |  |
| HP-04 | L-03 | Happy | — | Sales agent | One SO exists | Create two separate DOs against the same SO (partial deliveries) | SO with items G1 + PM72 | Both DOs link back to the same parent SO; SO shows partial-delivery status correctly |  |  |
| UP-06 | L-03 | Unhappy | Invalid input | Sales agent | — | Enter a discount as a flat ringgit amount (e.g. "3") when the field expects a percentage | 3% intended, "3" entered on a RM60 line | System does not silently misapply "3" as RM3 discount instead of 3% — either rejects, prompts for clarification, or clearly labels the unit before applying |  |  |
| UP-07 | L-03 | Unhappy | Conflict/duplicate | Sales agent | Two quotations exist for the same customer under similar names | Reference "quotation for Milky Way" without specifying which of the two quotation IDs | Customer with 2 open quotations | Chatbot asks user to specify the exact quotation ID rather than guessing/applying to the wrong one |  |  |

### L-04 — Draft editability before final submission

| Test ID | Scope ref | Path | Trigger type | Role/actor | Precondition | Steps | Test data | Expected result | Pass/Fail | Tester & date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| HP-05 | L-04 | Happy | — | Sales agent | Draft SO exists, not yet submitted | Edit item quantity and delivery method on the draft, then confirm | Draft SO, item G1 qty 100 → 150 | Draft accepts the edit; SO reflects qty 150 after confirm |  |  |
| UP-08 | L-04 | Unhappy | Interruption/wrong state | Sales agent | SO has been confirmed/submitted to AutoCount | Attempt to edit an item or quantity on the already-submitted SO | Submitted SO | System blocks the edit or requires an explicit amendment flow — must not silently overwrite a submitted document |  |  |
| UP-09 | L-04 | Unhappy | Must-NOT | Sales agent | Draft SO with incomplete info (e.g. missing delivery charge) | User is mid-conversation, has not said "confirm" | Chatbot must NOT auto-submit the draft to AutoCount on its own | Draft remains editable, no silent submission occurs |  |  |

### L-05 — RSC + Diecut calculator only

| Test ID | Scope ref | Path | Trigger type | Role/actor | Precondition | Steps | Test data | Expected result | Pass/Fail | Tester & date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| HP-06 | L-05 | Happy | — | Sales agent | — | Open RSC calculator, enter dimensions, generate price, apply to quotation line | Box dims: 30x20x15cm | Price calculates and populates into the quotation line correctly |  |  |
| HP-07 | L-05 | Happy | — | Sales agent | — | Open Diecut calculator, enter dimensions, generate price, apply to quotation line | Box dims: 25x18x10cm | Price calculates and populates into the quotation line correctly |  |  |
| UP-10 | L-05 | Unhappy | Must-NOT | Sales agent | — | Look for Pizza Box, Layer Pad, or 5-panel calculator options | — | These calculator types are NOT available/offered (out of scope, OOS-02) |  |  |
| UP-11 | L-05 | Unhappy | Boundary/limit breach | Sales agent | RSC calculator open | Enter a box where width > length (physically un-printable per Fixguru's constraint) | Width 40cm, Length 30cm | Calculator validates and rejects/flags before allowing submission (length must be ≥ width) |  |  |

### L-06 — FOC quantity handling

| Test ID | Scope ref | Path | Trigger type | Role/actor | Precondition | Steps | Test data | Expected result | Pass/Fail | Tester & date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| HP-08 | L-06 | Happy | — | Sales agent | — | Create SO with billable qty 1000 and FOC qty 10 for the same item | Item G1, billable 1000, FOC 10 | Document shows both lines clearly; revenue calculates on 1000 only |  |  |
| UP-12 | L-06 | Unhappy | Downstream integrity | Sales agent / Ops | SO with FOC as above is delivered | Check stock deduction after DO is created | Same SO as HP-08 | Stock decrements by 1010 (billable + FOC), not just 1000 |  |  |
| UP-13 | L-06 | Unhappy | Downstream integrity | Finance | Invoice generated from the FOC SO | Check invoice total | Same SO as HP-08 | Invoice revenue reflects 1000 × rate only — FOC quantity does not inflate the billed amount |  |  |

### L-07 — Delivery method / delivery charge as SKU line item

| Test ID | Scope ref | Path | Trigger type | Role/actor | Precondition | Steps | Test data | Expected result | Pass/Fail | Tester & date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| HP-09 | L-07 | Happy | — | Sales agent | — | Create order stating fulfillment method AND delivery charge explicitly in the same instruction | "Create order for CUST-000004, items G1 x100, fulfillment method Lalamove, delivery charge RM10" | Delivery charge appears as its own SKU/item line (from AutoCount's charge master, per NS-09 answer), not folded into product revenue |  |  |
| UP-14 | L-07 | Unhappy | Missing/incomplete data | Sales agent | — | State only "Lalamove" as delivery method, without stating a charge amount | "fulfillment method is Lalamove" (no price stated) | System sets fulfillment method only — does NOT auto-add a SKU/item line without an explicit charge amount |  |  |
| UP-15 | L-07 | Unhappy | Downstream integrity | Finance | Delivery charge added as SKU line | Generate invoice, check accounting treatment of the delivery line | SO from HP-09 | Delivery charge line is NOT treated as product revenue — accounting code is preserved separately |  |  |

### L-08 — Brand in item display string

| Test ID | Scope ref | Path | Trigger type | Role/actor | Precondition | Steps | Test data | Expected result | Pass/Fail | Tester & date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| HP-10 | L-08 | Happy | — | Sales agent | Item G1 has a brand set in AutoCount item master | Look up item G1 via chatbot or FE | Item G1, brand "XMD" (example) | Display string shows item code + brand + item name, e.g. "G1 — XMD — [item name]" |  |  |
| UP-16 | L-08 | Unhappy | Missing/incomplete data | Sales agent | Item exists but has no brand configured in AutoCount | Look up that item | Item with blank brand field | Display degrades gracefully (shows code + name without a blank/broken brand slot) — does not error |  |  |
| UP-17 | L-08 | Unhappy | Consistency | Sales agent | Same item viewed in both chatbot and FE | Compare item display string in chatbot output vs FE UI | Item G1 | Brand appears consistently in both surfaces, not only one |  |  |

### AIP-01 — Historical pricing + discount visibility (promoted to LOCKED 13 Jul 2026)

| Test ID | Scope ref | Path | Trigger type | Role/actor | Precondition | Steps | Test data | Expected result | Pass/Fail | Tester & date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| HP-11 | AIP-01 | Happy | — | Sales agent | Item has ≥5 past invoice transactions | Query item historical pricing via chatbot for a specific customer + item | Customer CUST-000004, item COFFEE-NESTLE-001 | Chatbot returns a URL; opening it shows ALL past invoice transactions with columns: item code, item name, date, invoice no, quantity, standard price, discount %, net price |  |  |
| HP-12 | AIP-01 | Happy | — | Sales agent | — | Tap the returned FE URL from WhatsApp | URL per NS-01 example format | FE page opens directly to the item/customer/history tab (matches tab=history param), no extra navigation needed |  |  |
| UP-18 | AIP-01 | Unhappy | Ambiguity | Sales agent | Item has zero past invoices for this customer | Query historical pricing for a never-before-ordered item/customer pair | New item, new customer | System clearly shows "not found" / no history — does NOT fabricate or show unrelated records ("not found = not found") |  |  |
| UP-19 | AIP-01 | Unhappy | Boundary | Sales agent | Item has only 2 past invoices (fewer than the old "5" floor) | Query historical pricing for this item | Item with 2 invoices only | Table shows the 2 available rows, does not pad with blank/fake rows or error out |  |  |
| UP-20 | AIP-01 | Unhappy | Invalid input | Sales agent | — | Query historical pricing using a source other than Sales Invoice (e.g. only a Quotation exists, no Invoice yet) | Item with QTN history only, no SI | View correctly shows no invoice-sourced history (per NS-02: SI only for this view), does not substitute QTN/SO data silently |  |  |

### AIP-02 — Chat + web dual-interface workflow (promoted to LOCKED 13 Jul 2026)

| Test ID | Scope ref | Path | Trigger type | Role/actor | Precondition | Steps | Test data | Expected result | Pass/Fail | Tester & date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| HP-13 | AIP-02 | Happy | — | Sales agent | — | Request historical pricing in chat, receive URL, tap to open on mobile | Any item/customer pair | URL opens correctly on mobile browser from WhatsApp, page renders within a few seconds |  |  |
| UP-21 | AIP-02 | Unhappy | Must-NOT | Sales agent | — | Check that chatbot does NOT attempt to render the full pricing table as inline WhatsApp text/image | Any multi-row history query | Chatbot returns the link-out, not a bulky inline table (per resolution: link-out replaces the image-attachment idea) |  |  |
| UP-22 | AIP-02 | Unhappy | Interruption | Sales agent | URL generated for one item | Query a second, different item before opening the first URL | Two sequential item queries | Each query returns its own correct, distinct URL — second query does not silently overwrite/corrupt the first link's target data |  |  |

### Resolved sub-criteria only — smoke test (parent AIP not fully locked)

| Test ID | Scope ref | Path | Trigger type | Role/actor | Precondition | Steps | Test data | Expected result | Pass/Fail | Tester & date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ST-01 | AIP-06 (item+UOM threshold, resolved) | Smoke | Boundary | Sales agent | Item G1, UOM "piece", floor 0.27 for this UOM | Attempt to price a line below 0.27 for the piece UOM | G1, piece UOM, price 0.25 | Approval trigger fires for this specific UOM's threshold, not a single item-wide number |  |  |
| ST-02 | AIP-06 (price-book bypass, resolved) | Smoke | — | Sales agent | Customer has a locked price-book entry for item G1 at 0.25 (below standard floor) | Create SO at the price-book price | G1 at price-book rate 0.25 | No approval triggered — price-book-locked price bypasses standard min-price approval |  |  |
| ST-03 | AIP-06 (price-book bypass exception, resolved) | Smoke | Boundary | Sales agent | Same price-book customer as ST-02 | Attempt to price even lower than the locked price-book rate (e.g. 0.20) | G1 at 0.20 (below price-book rate) | Approval IS triggered — going below even the locked price-book price still requires approval |  |  |
| ST-04 | AIP-05 (DN-level block, resolved-pending-test) | Smoke | Boundary | Sales agent / Management | Customer credit exposure would exceed limit only if the block were at DN | Create SO (should NOT block), then create DO for same order (SHOULD block/flag) | Customer at/near credit limit | SO creation proceeds unblocked; DO creation triggers the credit block/approval, confirming DN-level (not SO-level) |  |  |
| ST-05 | AIP-08 (shelf-in-DN-note, resolved) | Smoke | — | Ops/Warehouse | Item has a shelf number configured | Generate a Delivery Note for that item | Item with shelf "A-12" | Shelf number appears in the DN's additional-note field |  |  |
| ST-06 | NS-09 (multilingual, implemented-needs-test) | Smoke | — | Sales agent | Chatbot language preference set to Bahasa Malaysia | Send a message in Malay, check response language | Preference = BM | Chatbot replies in Bahasa Malaysia |  |  |
| ST-07 | NS-10 (PDF AutoCount parity, implemented-needs-test) | Smoke | — | Sales agent | SO with a delivery charge line exists | Generate PDF for the SO | SO from L-07 HP-09 | PDF shows delivery charge as its own line, layout resembles AutoCount-style template |  |  |

## Step 4 — Coverage & Traceability

### 4a. Traceability

| Scope ID | Locked item | Happy cases | Unhappy cases | Covered? |
| --- | --- | --- | --- | --- |
| L-01 | AutoCount master system of record | HP-01 | UP-01, UP-02, UP-03 | YES |
| L-02 | Internal chatbot only | HP-02 | UP-04, UP-05 | YES |
| L-03 | Core sales document flow | HP-03, HP-04 | UP-06, UP-07 | YES |
| L-04 | Draft editability | HP-05 | UP-08, UP-09 | YES |
| L-05 | RSC + Diecut calculator only | HP-06, HP-07 | UP-10, UP-11 | YES |
| L-06 | FOC quantity handling | HP-08 | UP-12, UP-13 | YES |
| L-07 | Delivery charge as SKU line | HP-09 | UP-14, UP-15 | YES |
| L-08 | Brand in item display | HP-10 | UP-16, UP-17 | YES |
| AIP-01 | Historical pricing (promoted) | HP-11, HP-12 | UP-18, UP-19, UP-20 | YES |
| AIP-02 | Chat + web link-out (promoted) | HP-13 | UP-21, UP-22 | YES |

### 4b. Excluded (not tested)

| ID | Item | Reason not tested |
| --- | --- | --- |
| AIP-03 | Customer search by phone/WhatsApp | Not locked — partial-number search and duplicate-display behavior unconfirmed |
| AIP-04 | Historical delivery method recommendation | Not locked — source doctype (invoice/SO/DO) still pending (NS-07) |
| AIP-05 | Credit limit/exposure approval (full) | Not locked — exact credit formula and approver role unconfirmed; only DN-block sub-criterion smoke-tested (ST-04) |
| AIP-06 | Minimum price approval (full) | Not locked — approver role/location unconfirmed; item+UOM and price-book sub-criteria smoke-tested (ST-01–03) |
| AIP-07 | Price-book bypass (full) | Not locked — where price-book is maintained, AutoCount API availability, upload/import requirement all unconfirmed |
| AIP-08 | Warehouse/shelf/branch config (full) | Not locked — warehouse source-of-truth module and multi-warehouse display unconfirmed; shelf-in-DN-note sub-criterion smoke-tested (ST-05) |
| NS-05 | Payment proof vs AR timing override | Parked/deferred by deliberate client-side choice, not a lock |
| NS-07 | Delivery method history doctype | Needs-scoping, open — pending tech + client alignment |
| NS-09 | Multilingual chatbot quality | "Implemented — needs testing" but not a locked acceptance-criteria set; smoke-tested only (ST-06) |
| NS-10 | PDF/document template parity | "Implemented — needs testing" but not a locked acceptance-criteria set; smoke-tested only (ST-07) |
| OOS-01 | WhatsApp reply-function targeting | Explicitly out of scope |
| OOS-02 | Pizza/Layer Pad/5-panel calculators | Explicitly out of scope (covered as a must-NOT case, UP-10) |
| OOS-03 | Updated RSC/Diecut formula versions | Explicitly out of scope, treated as CR |
| OOS-04 | Hardware/on-premise infrastructure | Explicitly out of scope |

### 4c. Assumptions & gaps

NEEDS CLIENT INPUT: Real test data for items, customers, and phone numbers used above (G1, G3, PM72, COFFEE-NESTLE-001, CUST-000004, 60123456789) are drawn from example URLs and transcript excerpts, not a confirmed live sandbox dataset. Confirm actual sandbox seed data before running.

NEEDS CLIENT INPUT: Brand value used in L-08 test cases ("XMD") is a placeholder from a transcript example, not a real Fixguru item brand — substitute real brand/item pairs.

Assumption: AIP-01 and AIP-02 were promoted from AGREED-IN-PRINCIPLE to LOCKED today (13 Jul 2026) because their "acceptance criteria still to lock" were fully resolved this session. This checklist treats that promotion as valid; if Gareth or the client want to keep them formally AIP pending sign-off, downgrade HP-11–13/UP-18–22 to smoke-test status like the ST- cases.

Assumption: For AIP-05/06/07/08, only the specific resolved sub-criteria got smoke-test cases (ST-01 to ST-07), not full happy+unhappy coverage — consistent with the skill's testability rule (whole item must be LOCKED for full coverage). Revisit once each parent AIP is fully closed.

Doc disagreement carried forward, not resolved here: Scope Lock v2 itself notes (C-02) that a prior 2nd UAT plan marked historical pricing as "ready/tested" while the 24 June transcript showed it still failing — this checklist assumes the 13 Jul resolutions are the current truth, but the pattern of premature "ready" marking is a known risk for this account; don't skip HP-11/12 as a formality.

## Final Self-Check

Scope Inventory printed before test cases

Unhappy-Path Bank printed before test cases

Every LOCKED item (L-01–08, AIP-01, AIP-02) has ≥1 happy and ≥2 unhappy

Every "must NOT" line from Scope Lock v2 → a Must-NOT test case (UP-04, UP-09, UP-10, UP-12/13 for FOC-not-inflate, UP-14, UP-21)

Every expected result is observable (specific field/behavior named, not "works correctly")

Real data used where available; placeholders explicitly flagged as NEEDS CLIENT INPUT

No test cases for NS/OOS/not-locked items — listed in 4b instead

Plain language, runnable by a non-technical Fixguru tester

## See Also

[[Scope Lock v1 — Fixguru]]

[[Fixguru — VoC Extraction]]

[[Fixguru — Lens Alignment Report]]

[[UAT/Fixguru UAT Readiness Checklist]]

[[UAT/MAIA UAT Form - Fixguru - 2026-05 (Full)]] — prior round, superseded by this checklist

|（注：部分内容可能由 AI 生成）