Fixguru — UAT Launch Readiness Checklist

# MAIA — UAT Launch Readiness Checklist

### (Fixguru / IAM Worldwide Sdn Bhd)

Generated via "UAT Infopack — Generator Prompt (v3.5)" (Lark: WtVWwIaP9i49pQktx7Nl3SMagSh), from three sources: [[Fixguru — VoC Extraction]], Scope Lock v2 (Lark SNl2dbpa0o9K9ixHKAHlfwYNgOf, 24 Jun 2026 + 13 Jul resolutions), [[UAT/Fixguru — UAT Checklist]]. Operator-facing — pairs with the tester-facing Field Guide and the Input Library Start Here file.

## 1. Launch verdict

USABLE WITH GAPS. All 10 LOCKED items (L-01–08, AIP-01, AIP-02) have full test coverage and a ready Field Guide. Three blocking gaps remain before distribution: no confirmed tester login/credential process, no reusable input-library folder exists yet, and the XP/bug tracker link is unconfirmed. None of these are product gaps — they're logistics.

## 2. Missing project variables

| Variable | Current value | Required action | Blocking? |
| --- | --- | --- | --- |
| Test window | Tue 14 Jul 2026, 10:30am–12:00pm (from prior run) | Confirm if this run reuses the same slot or needs a new date | YES |
| Environment & access | FE: https://maia-fe-fixguru.vercel.app/login · WhatsApp: 012-491 2154 | Confirm how testers receive login credentials for the FE | YES |
| Input library folder | None exists yet | Create shared folder, drop 00_START_HERE_INPUT_LIBRARY.md in it | YES |
| Bug reporting channel | https://eg69120xnei.sg.larksuite.com/wiki/CsWLwSjOgiO98JkitQ8lGfpPgF2 | Confirmed, reuse | NO |
| XP tracker link | [NEEDS INPUT] | Decide: shared Lark sheet, or self-reported in bug channel | NO |
| UAT owner | Gareth | Confirmed | NO |
| Time budget per tester | 1h30m (from prior run) | Confirm if unchanged | NO |

## 3. Preparation action register

| Action ID | Preparation mode | Action / deliverable | Why testers need it | Used by mission(s) | Owner | Status | Blocking? |
| --- | --- | --- | --- | --- | --- | --- | --- |
| PA-01 | CONFIGURE IN UAT | Confirm each tester has an active FE + WhatsApp login for the sandbox | Cover/Logistics has one open [NEEDS INPUT] for credential delivery | All | Gareth | Open | YES |
| PA-02 | PREPARE FIXED REGRESSION FIXTURE | Confirm the 5 fixed pricing/delivery fixtures below are still present unmodified in the AutoCount sandbox | M-03, M-04, M-07, M-12, BF-01 depend on exact known data conditions | M-03, M-04, M-07, M-12, BF-01 | Gareth | Confirmed 14 Jul 2026 (pricing_history.csv) — recheck before this run | YES |
| PA-03 | PREPARE REUSABLE SAMPLE POOL | Draft 6–8 realistic WhatsApp order-message examples (mixed EN/BM/Mandarin register, shorthand) | Section 10's Chaos Cards and NS-09 mission (M-18) need real-register examples, not sanitised QA phrasing | M-01, M-18, Chaos Cards | Gareth | Open | NO |
| PA-04 | CONFIRM AVAILABLE IN TEST ACCOUNTS | Confirm every tester's UAT account can browse active customers/items in the FE (not just chat) | Missions default to tester-selected data; if browsing isn't possible, most missions block | All except fixed-fixture missions | Gareth/tech | Open | YES |
| PA-05 | SANITISE BEFORE USE | Confirm no real Fixguru customer contact numbers or emails are exposed to testers outside the internal team | VoC and Scope Lock reference real customer names (Sea Lark, Flybear, Bookxcess) — these are real AutoCount records, not synthetic | M-03, M-04, M-07 | Gareth | Open — internal testers only, but confirm before any wider distribution | NO |
| PA-06 | CLIENT MUST CONFIRM | NS-07 (delivery-method-history source doctype) still open | AIP-04 stays excluded from active testing until resolved | — (excluded) | Gareth/tech | Open | NO |
| PA-07 | ACCOUNT OWNER HANDOFF | Simulating an AutoCount sync failure (UP-03/L-01) requires an environment admin to trigger it | Testers cannot self-service this scenario | M-02 sabotage bonus | Gareth/tech | Open | NO |

## 4. UAT account and selectable-data readiness

| Data category | Tester selection criteria | How tester finds it | Mission(s) | Status | Owner | Blocking? |
| --- | --- | --- | --- | --- | --- | --- |
| Active customers | Any customer visible in the sandbox with no restricted flag | FE customer search / WhatsApp customer lookup | M-01, M-02, M-06, M-08, M-09, M-10, M-11, M-14, M-17 | Assumed ready — not yet verified this round | Gareth | YES |
| Active items | Any item with a valid AutoCount item code | FE item search / WhatsApp item lookup | Same as above | Assumed ready | Gareth | YES |
| Item with brand set vs. no brand | One item with AutoCount brand field populated, one without | Item master lookup (may need tech to confirm which items qualify) | M-14 | Not yet identified | Gareth/tech | YES |
| Customer with 2+ open quotations | Any customer with 2 simultaneous draft/open quotations | Tester creates this themselves during the mission | M-08 | Tester-creatable — no prep needed | — | NO |
| Item with per-UOM price floor + price-book entry | Item G1 (or equivalent) with a "piece" UOM floor and a price-book customer below that floor | Confirmed via 24 Jun debrief worked example; verify still live in sandbox | M-15 | Needs recheck | Gareth/tech | YES |
| Customer near/at credit limit | A customer whose exposure only breaches the limit at DN stage, not SO stage | Needs a deliberately-configured test customer | M-16 | Needs prep | Gareth/tech | YES |
| Item with a configured shelf number | Any item with a shelf value in its master record | Item master lookup | M-17 | Assumed ready | Gareth | NO |

## 5. Reusable Input Library Matrix

| Input category | Proposed folder | Minimum reusable pool | Mission(s) | Tester chooses | Product team prepares | Status | Blocking? |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Customer order messages (WhatsApp register samples) | 01_Customer_Order_Messages/ | 6–8 examples spanning EN/BM/Mandarin, shorthand, multi-item single-message format | M-01, M-06, M-18, Chaos Cards | Tester picks tone/register to imitate, writes their own version | 6–8 example messages | Not yet created | NO |
| Fixed pricing/delivery regression fixtures | 02_Fixed_Regression_Fixtures/ | 5 named fixture records (see §6) | M-03, M-04, M-07, M-12, BF-01 | Nothing — testers use exactly these named records | Confirm records exist unmodified in sandbox each run | Confirmed 14 Jul 2026, recheck before reuse | YES |

No other input categories are required — Fixguru's VoC, Scope Lock, and UAT checklist do not evidence PO photos, scanned documents, or other upload types for this phase; the workflow is WhatsApp-text-to-chatbot only.

## 6. Fixed Regression Fixture Register

| Fixture ID | Exact filename/record | Why fixed data is required | Mission(s) / Boss Fight(s) | Status | Owner | Blocking? |
| --- | --- | --- | --- | --- | --- | --- |
| FX-01 | Customer 300-S0048 SEA LARK SOLUTION LIMITED + item BW 1mx100m (SL Clear) 4.5kg | Genuine 10-invoice price drift (41 → 49.8 → 47) — this is the exact "one-glance decision" scenario the account has failed sign-off on 4 times; must stay reproducible | M-03, BF-01 | Confirmed 14 Jul 2026 via pricing_history.csv | Gareth | YES |
| FX-02 | SEA LARK SOLUTION LIMITED + item PM72 | Genuine zero-history pair (Sea Lark has 29 other items, never bought this one) — a fabricated zero-history case would not prove the real "not found = not found" behaviour | M-04 | Confirmed 14 Jul 2026 | Gareth | YES |
| FX-03 | FLYBEAR SDN BHD + item AWB-350 or A3B | Genuine thin-history pair (exactly 1 real invoice each) | M-04 | Confirmed 14 Jul 2026 | Gareth | NO |
| FX-04 | BOOKXCESS SDN BHD + item BW 0.5mx100m (SL Clear) | Genuine discount-drift across 3 real invoices (5% / 5% / 10%) at standard RM27.70 — proves % vs. flat-currency capture is correct on real data, not a staged number | M-07 | Confirmed 14 Jul 2026 | Gareth | YES |
| FX-05 | Delivery-charge SKU codes 3PL DC and IAM DC | Real AutoCount charge-master codes — confirms delivery-charge SKUs shown to testers are pulled from the real master list (Q9 resolution), not invented | M-12 | Confirmed 14 Jul 2026 | Gareth | NO |

## 7. Roles, accounts, and permissions

| Role | Persona | Required account/access | Permitted actions | Refused actions to test | Status | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| Sales agent | Xiao Ling | WhatsApp (internal roster) + FE login | Create/edit drafts, query historical pricing, confirm SO within floor, request delivery charge | Auto-submitting without confirm; approving own below-floor price | Ready | Gareth |
| Admin / escalation authority | Marcus Lim | Full system access (WhatsApp + FE + approval role) | Approve below-floor pricing, approve credit-blocked DN, full regression testing | — (has no refusal boundary in current scope) | Ready | Gareth |
| Finance user | Nisa | WhatsApp + FE, no submit rights on her own | Verify invoice accounting treatment, audit delivery-charge line coding | Submitting/creating SO or approving pricing/credit | Ready | Gareth |
| Logistics user | Asrul | WhatsApp, DN/picking access only | Generate/view DN, read shelf reference | Editing pricing, approving credit, editing SO | Ready | Gareth |
| Driver | Not in this pack's active personas | Delivery-status permissions only | View delivery status | Creating SO (tested as UP-05 in source UAT checklist, folded into M-02 sabotage territory — not a standalone persona this round) | Excluded — no dedicated mission | — |

## 8. Beyond Tester Reach handoffs

| Handoff ID | Acceptance criterion | Tester-verifiable half | Client/account-owner half | Owner | Evidence required |
| --- | --- | --- | --- | --- | --- |
| BTR-01 | L-01: sync failure must be visible, not silent (UP-03) | Tester can observe the error/notification once triggered | Triggering the actual sync failure requires an environment admin to simulate a network/sandbox outage | Gareth/tech | Screenshot of the simulated failure + tester's observed error message |
| BTR-02 | AIP-05/06/07/08 sub-criteria not yet fully locked (approver role/location, price-book storage mechanics, multi-warehouse display) | Tester can confirm the resolved sub-criteria only (ST-01–05 equivalents, now folded into M-15/M-16/M-17) | Full closure of these AIPs requires client + tech alignment, not testable this round | Gareth | N/A — excluded from active testing, listed in §4 (Section 4 of Field Guide) |
| BTR-03 | NS-07: delivery-method-history source doctype still open | None — AIP-04 excluded from active testing | Requires tech + Fixguru client alignment on invoice/SO/DO source | Gareth/tech | N/A |

## 9. Cleanup and collision control

UAT naming convention: tag every record created during testing with UAT- in the remarks/reference field, so cleanup is easy.

Unique reference format:UAT-[tester initials]-[mission code]-[sequence], e.g. UAT-XL-M06-01.

Reservation approach: none required — most missions use tester-selected data with no exclusivity lock; if two testers pick the same customer/item for the same mission, that's acceptable (real-world concurrency is itself worth observing).

May be created freely: quotations, SOs, DOs, invoices against any active customer/item using the UAT- tag.

Must not be reused across runs: none of the fixed fixtures (FX-01–05) should be modified, edited, or have their price/discount history changed.

Fixed fixtures that must remain unchanged: FX-01 through FX-05 (§6) — never write additional invoices against these specific customer/item pairs during testing, or the reproducibility breaks for the next run.

Reset/cleanup owner: Gareth, post-run.

## 10. Distribution checklist

All blocking project variables (§2) are completed.

Required accounts and roles (§7) are ready.

Testers can find valid data matching mission criteria (§4).

Fixed regression fixtures (§6) confirmed present and unmodified.

00_START_HERE_INPUT_LIBRARY.md is in the shared folder.

Bug tracker and XP tracker links are accessible (XP tracker still [NEEDS INPUT]).

Reset and cleanup process is known (§9).

Scope boundaries (Field Guide §4) are confirmed against this Scope Lock version.

Field Guide heading hierarchy validated (no skipped levels).

Lark-native Table of Contents inserted after import.

Every Persona, Mission, and Boss Fight appears in the Lark document outline.

Every #### card heading converted to a Lark-native collapsible heading/toggle.

Cards collapsed by default except the first tutorial mission (M-01).

Desktop and mobile navigation checked.

## 11. Lark Publishing Map

| Content block | Markdown level | Required Lark block | Collapsible? | Default state |
| --- | --- | --- | --- | --- |
| Document title | # | Title / Heading 1 | No | Expanded |
| Part | ## | Heading 1 | Optional | Expanded |
| Numbered section | ### | Heading 2 | Optional | Expanded |
| Persona Card | #### | Heading 3 / collapsible heading | Yes | Collapsed |
| Mission Card | #### | Heading 3 / collapsible heading | Yes | Collapsed |
| Boss Fight | #### | Heading 3 / collapsible heading | Yes | Collapsed |
| Card subsection | ##### | Heading 4 | Follows parent | Parent-controlled |

Post-import checklist:

Import the .md file rather than pasting as plain text where possible.

Confirm heading levels before editing content.

Insert Lark's native Table of Contents.

Apply native collapsibility to all card headings.

Collapse all cards except the first tutorial mission.

Confirm outline and TOC show the same order.

Confirm each card contains only its own content.

Test navigation on desktop and mobile.

## See Also

[[Fixguru — VoC Extraction]]

[[UAT/Fixguru — UAT Checklist]]

[[UAT/Fixguru — UAT Field Guide (Infopack v1)]]

[[UAT/00_START_HERE_INPUT_LIBRARY]]

[[Fixguru — Lens Alignment Report]]

|（注：部分内容可能由 AI 生成）