Fixguru — Unclear Scope: Client Story & Acceptance Criteria

Date: 24 Jul 2026
Source: Fixguru Scope Lock v2, 24 Jun 2026 (AGREED IN PRINCIPLE and Needs-Scoping Register sections); credit limit item additionally grounded in the 24 Jun 2026 UAT transcript (Fixguru-UAT-with-Gareth-and-Bryan)
Purpose: Every item below is currently blocked on a client decision, not a build decision. For each one this doc lays out the client story, why Fixguru needs it, the request that surfaced it, a suggested resolution, and the acceptance criteria to close with the client before dev picks it up.

## 1. Customer search by phone / WhatsApp number

Scope Lock ref: AIP-03 — AGREED IN PRINCIPLE, implementation not locked, Blocking: YES

Client story:

Fixguru sales admin gets a WhatsApp message from a regular buyer

Buyer gives no company name — just "need 500 pcs of the usual boxes, same as last time"

Admin has only the phone number

AutoCount lookup today is by company name or customer code, not phone number

MAIA search by number returns nothing, so admin falls back to scrolling recent chats to recognise the number — the exact manual workaround MAIA is meant to remove

Why they need this:

Fixguru's real order intake channel is WhatsApp; on WhatsApp the only reliable identifier is the phone number, not company name

Pricing history, delivery method and credit check all depend on first resolving "whose order is this"

Blocking dependency for items 2–4 below, not a standalone nice-to-have

Request that brought this out. Client raised it directly in the 24 Jun 2026 UAT session: sales staff said they often only have the WhatsApp/phone number, not the exact registered company name. [FF | 24 Jun 2026]

Suggestion:

Search by phone / mobile / WhatsApp number as primary key, exact match only — no partial-number search, to avoid false positives

On multiple matches, show a disambiguation list (customer name + customer code + last order date) and require staff to pick before proceeding — never auto-select

Acceptance criteria to confirm with client:

Search fields confirmed: phone, mobile, WhatsApp number, and/or named contact-person number

Duplicate-number handling defined: disambiguation list shown, never auto-picked

Partial-number search: confirmed in scope or out of scope

Search result display format confirmed before staff commits to a customer match

## 2. Historical delivery method recommendation

Scope Lock ref: AIP-04 + NS-07 — AGREED IN PRINCIPLE, implementation not locked, Blocking: NO

Client story:

Customer's order ready to dispatch

Same customer has used internal delivery, Lalamove, and self-pickup on different orders depending on urgency and cost

Staff has to remember or dig through past invoices to guess which method this customer prefers this time

Staff confirms with customer over WhatsApp before booking — an extra round trip a "last used" prompt would remove

Why they need this:

Delivery method isn't fixed per customer — it varies order to order, so a static default is wrong as often as it's right

Surfacing the last few actual choices lets staff make a fast, informed pick instead of re-asking every time

Request that brought this out. Client asked to see the last 3–5 historical delivery methods per customer because customers switch between courier, pickup and Lalamove depending on urgency; client said "last 5 would be good." Client described the pattern he wants surfaced but did not name a source doctype (Invoice / SO / DO) — that's an open implementation call, not a client-specified detail. [FF | 24 Jun 2026]

Suggestion:

Show last 5 records, sourced from Delivery Order (DO) — DO is the authoritative record of what actually shipped, not what was quoted or ordered

Present as a tappable recommendation chip staff must actively confirm, never auto-applied to the order

Delivery method label must match the SKU/item line used for billing (per S-04), so the recommendation and the billed line agree

Acceptance criteria to confirm with client:

Confirmed count: last 3 or last 5 records shown

Confirmed source doctype: Invoice, Sales Order, or Delivery Order — pick one canonical source

Confirmed behaviour: recommendation only, staff must actively pick

Exact delivery method labels/SKUs confirmed, matching S-04's delivery-charge-as-SKU-line resolution

## 3. Credit limit / credit exposure approval (incl. payment-proof vs AR timing)

Scope Lock ref: AIP-05 + NS-05 (merged) — AGREED IN PRINCIPLE, Blocking: YES

Client story:

Client, on blocking at order/SO stage: "Credit limit block on order — miss opportunity to collect money and invoice." Blocking that early kills the quotation/negotiation before it can even reach invoicing.

Client's own fix: "Fix guru side: credit limit block on DN. If customer high outstanding, will block on DN. Based on DO value, will block." — the gate sits at DN submission, triggered by DO value, not order creation.

Separately, team "approves manually after verifying bank transfer slip even if AR not yet knocked off" — two distinct approval paths exist: AR-negative/prepaid (approve on bank-in slip) vs credit-limit-exceeded (case-by-case, also bank-in slip), both routed to Ivan today.

Why they need this:

Blocking at order/quotation stage kills deals before they can even be negotiated — client wants that stage left open

DN is the last checkpoint before goods physically leave, so it's the right point to enforce credit control without losing the sale

Approval is manual, not automatic, because AutoCount AR lags real payments — a hard rule reading only the stale ledger would wrongly block customers who already paid

Request that brought this out. Client feedback captured directly in the 24 Jun 2026 UAT session and written up in the Round 3 Tech Brief (Issue 6). [FF | 24 Jun 2026]

Status: Direction is already decided by the client, not open — dev action items exist to move the block trigger from SO to DN submit (Wei Yon) and split the two approval flows. What's still genuinely open: (1) formally locking this in writing/Scope Lock — currently only captured in the Tech Brief, not signed off; (2) which roles can bypass — blocked on Azib's AutoCount screenshot (open item C2).

Suggestion: lock this as DN-submit block, DO-value-triggered, per the client's own instruction — no need to re-litigate the decision, just formalise it in the Scope Lock doc and close out the bypass-roles question.

Block point confirmed: DN submit, not order/SO — per client instruction, needs formal write-up only

Trigger confirmed: DO value (not just outstanding-balance flag)

Approver named: Ivan, for both approval paths

Which roles can bypass — pending Azib's AutoCount screenshot (C2)

Approver context view built and confirmed: AR, pending SO/DN, credit limit, available balance

## 4. Minimum price / below-threshold approval

Scope Lock ref: AIP-06 — AGREED IN PRINCIPLE, implementation not locked, Blocking: YES

Client story:

Sales staff finalising a quote offers a discount to close the deal

Discount drops price below the item's floor — e.g. standard price 33 sen, floor 27 sen

Check today lives in someone's head or a spreadsheet

Nothing stops the quote going out under-priced until finance notices after the fact, by which point the customer already has the number

Why they need this:

Margin protection at item level is the whole point of a minimum price

An approval step that fires only after the fact protects nothing — it needs to catch the quote before it reaches the customer

Request that brought this out. Client clarified minimum price is item-level with a concrete example (33 sen standard, 27 sen floor) during the 24 Jun 2026 session. [FF | 24 Jun 2026]

Suggestion:

Threshold per item + UOM, since box sizes/formats have different cost floors

Existing price-book approved prices bypass this check entirely (see item 5) — already approved once, don't re-approve

Quotation can be generated and held in a "PENDING APPROVAL" state visible internally, but not sent to the customer until cleared

Acceptance criteria to confirm with client:

Threshold scope confirmed: global per item, or per item + UOM combination

Bypass rule confirmed for existing price-book entries

Quotation generation behaviour confirmed while approval pending

Approver role and location in the flow confirmed

## 5. Price-book / customer-specific pricing bypass

Scope Lock ref: AIP-07 — AGREED IN PRINCIPLE, implementation not locked, Blocking: NO, Confidence: LOW

Client story:

Long-standing customer already has a special negotiated price, agreed and approved months ago

Every quote to that customer re-runs the minimum-price approval check (item 4) even though this exact price was already signed off

Routine repeat order turns into a repeated approval chase for no reason

Why they need this:

Repeated approval on already-approved pricing wastes the approver's time and slows routine orders

Risk that staff learn to route around the check if it fires too often on legitimate cases

Request that brought this out. Client noted some customers already have approved special prices maintained in a price book / customer pricing structure and expect those not to trigger repeat approval. [FF | 24 Jun 2026]

Suggestion:

Maintain approved customer prices in AutoCount's price book if the API exposes it; otherwise a scoped CSV import, owned by Fixguru finance

A price-book price fully bypasses the minimum-price check — it was already approved once, don't check it again

Acceptance criteria to confirm with client:

Confirmed where the approved customer price is maintained

Confirmed whether this data is available via the AutoCount API, or needs manual import/upload

Confirmed rule: full bypass vs widened threshold

If upload/import required, confirmed who owns keeping the data current

## 6. Warehouse / shelf / branch stock mapping

Scope Lock ref: AIP-08 / NS-08 — partially resolved 13 Jul 2026 (shelf number now populates the DN additional-note field; Fixguru confirmed no branch hierarchy exists). Warehouse-level mapping itself remains open, Blocking: YES

Client story:

Picker gets a delivery order and needs to know which warehouse — and which shelf — actually holds the stock

Fixguru's stock sits across more than one physical location inside AutoCount

Which AutoCount table or hierarchy represents "warehouse" hasn't been technically confirmed

MAIA can't yet guarantee it's checking the right stock pool before letting a DO go out

Why they need this:

SOW commitment: MAIA validates stock against AutoCount/WMS and prevents oversell

That commitment is only as good as the mapping underneath it

Shelf and branch are already settled — warehouse is the one piece still standing between "stock validation" as a locked objective and a working feature

Request that brought this out. First surfaced in UAT Gaps (stock/warehouse sync, shelf info needed for pick list/DO, stock balance not identifiable), clarified further in the 24 Jun 2026 session — AutoCount may model shelves/branches via a warehouse hierarchy or sub-warehouse configuration, but exact mapping needs technical confirmation. [FF | 24 Jun 2026]

Suggestion:

Mindhive tech + Fixguru AutoCount admin to jointly identify the exact stock/warehouse table in a short technical session — this shouldn't need a client-side product decision, just a schema walkthrough

Once mapped, MAIA hard-blocks DO creation when the mapped warehouse shows insufficient stock — soft warnings don't prevent oversell

Multi-warehouse balances shown to picker as a simple per-location list, no need for a richer UI than that

Acceptance criteria to confirm (technical, Mindhive tech + Fixguru AutoCount admin):

Exact AutoCount module/table used for warehouse identified

Confirmed whether MAIA hard-blocks or only warns on insufficient mapped-warehouse stock

Confirmed how multi-warehouse stock displays when an item exists in more than one location

See also:

[该类型的内容暂不支持下载]