19May26 - GST SAP Vendor

# GST SAP Vendor × Mindhive — Meeting Notes

Date: 2026-05-19
Participants: Jermaine (Mindhive CTO), Jun (GST), Sharon, Ling, Hasma
Purpose: Align on MAIA ↔ SAP B1 integration architecture and requirements for GST

## Key Point A: Integration Architecture

MAIA → Middleware → GST SAP B1 via JWT

MAIA connects to GST's SAP B1 through a middleware layer hosted on GST's client intranet (either standalone PC or within the SAP B1 server). Authentication between MAIA and middleware uses JWT. Two route groups are planned depending on whether standard service layer is sufficient.

Main Point 1 — Architecture layers

MAIA sends data to Middleware (JWT-authenticated)

Middleware sits on client intranet — standalone PC or within SAP B1 server

Middleware forwards to GST SAP B1

Main Point 2 — Two route groups

Route 1: SAP B1 standard service layer (use first, lower complexity)

Route 2: Custom endpoints using GST's JWT (for UDFs and custom fields)

Main Point 3 — Open question

MAIA custom fields (Custom field: ??) still TBD — must be defined before dev starts

GST tech team confirmed capable of building custom endpoints if needed

Webhook from middleware also potentially possible

## Key Point B: Custom Fields & Endpoint Requirements

GST's SAP custom fields must be mapped before integration can begin

GST uses customized fields in SAP B1 that fall outside MAIA's standard data model. The current service layer cannot pass these fields — new endpoints must be exposed by GST's IT team, and MAIA must provide a field mapping document.

Main Point 1 — Custom field mapping

MAIA team must collect full list of GST's SAP custom/UDF fields during requirements gathering

Field mapping document required before any dev work starts

Coordination between MAIA and GST teams to align data flows

Main Point 2 — Service layer limitations

Standard SAP B1 service layer cannot support all custom fields

GST IT must expose new/custom endpoints for those fields

Two-way data sync required — both sides must match at all times

Main Point 3 — Middleware UDF gap

Middleware has UDFs; may need custom endpoints to expose them

Identified limitations will require updating GST custom UDFs to accommodate new elements

Sync between SAP modifications and middleware must maintain data integrity

## Key Point C: Phased Integration Approach

Start with standard service layer; expand to custom endpoints only where needed

Jermaine recommended a phased approach: validate what the existing SAP B1 service layer supports first, identify UDF and custom field gaps, then build custom endpoints only where the standard layer falls short.

Main Point 1 — Phase 1: Standard service layer

Use current SAP B1 service layer capabilities to handle webhooks and initial data sync

Map all fields supportable by standard layer first

Document limitations before proceeding to custom work

Main Point 2 — Phase 2: Custom endpoints

Build custom endpoints for fields not supported by service layer

GST JWT used for authentication on custom route

Webhook triggers on SAP events to be configured in middleware

Main Point 3 — Dev environment setup

Create dev/UAT server mirroring GST production database

Mirror: customers, items, warehouse, tax types, discount types

Validate integration in UAT before any production deployment

## Key Point D: Document Flow — SO → DO → Invoice

Delivery Order and Invoice are linked, share numbering, and go out together

GST's order fulfilment flow: Sales Order → picking list → Delivery Order (DO) + Invoice dispatched together. DO and Invoice carry the same document number. DO is printed as triple carbon copy.

Main Point 1 — Document numbering

DO and Invoice share same document number

Invoice template used; DO has different layout/title but follows invoice numbering

Multiple DOs can be created under one Sales Order

Main Point 2 — Triple carbon copy

DO printed as 3 copies: white copy + customer copy + carbon copy

DO and Invoice dispatched together with delivery

Returning DO = carbon copy (confirmation of receipt)

Main Point 3 — Picking list → dispatch flow

SO triggers picking list generation

Warehouse staff key in packing weight on picking list

DO only sent after weight confirmed

Inventory deducted at DO dispatch (not at SO creation)

## Key Point E: Order Fulfilment & Inventory Management

Warehouse packing data drives inventory deduction; SAP stock transformation handles raw-to-finished goods

Inventory is deducted in real time based on actual packed weights recorded by warehouse staff. GST also has a custom SAP stock transformation feature that converts raw stock (e.g., whole fish) into finished goods (e.g., portioned by weight) — this must be mapped into the MAIA integration.

Main Point 1 — Inventory deduction logic

Warehouse staff record weight during packing on picking list

Inventory deducted only when DO is sent (actual shipped qty)

Ensures inventory reflects real dispatched quantities, not ordered quantities

Main Point 2 — Stock transformation (custom SAP feature)

Custom SAP feature: raw stock → finished good (1:1 transformation)

Example: whole salmon → portioned salmon by weight

Transformation triggered on customer order (SO creation)

MAIA must reflect transformed item on SO/DO/Invoice

Inventory must track both raw and finished good stock

Main Point 3 — Customer ordering channels

Orders received via WhatsApp, email, verbal (hotel accounts)

No formal PO at order placement for some customers

PO still required for payment reconciliation — must be collected before or shortly after order

## Key Point F: Payment & Return Note Handling

Multiple invoices per payment entry supported; return notes and refunds must link accurately

GST's payment flows are complex — single payments can cover multiple invoices, partial knock-offs are supported, and return notes/refunds must be linked back to the correct invoice records.

Main Point 1 — Payment entries

System supports payment entries across multiple invoices

Partial knock-off (partial payment against invoice) confirmed supported

Return notes must be carefully linked to correct invoices

Main Point 2 — Refund handling

Refunds processed via payment entry after return note created

Return notes and refunds integrated to maintain accurate financial and inventory records

## Key Point G: SAP UAT Environment & Testing

Access to SAP UAT instance with production-mirrored data is the critical next step

Integration testing cannot begin without a dedicated UAT environment. GST's IT team must provision SAP UAT instance access for MAIA. Testing scope covers stock receiving, item production, and manufacturing report generation.

Main Point 1 — UAT environment requirements

MAIA team needs access to SAP UAT instance including data logs

Data must mirror production: customers, items, warehouse, tax types, discount types

GST IT team to provision access — flagged as dependency

Main Point 2 — Testing scope

Stock receiving and item production flows

Manufacturing report generation

SAP signal-based triggers and MRP manufacturing process evaluation

Minimum stock level monitoring (1000kg threshold referenced)

Main Point 3 — Security constraints

GST enforces strict IT security protocols — complicates server access

Permissions must be clarified with IT before environment can be fully explored

High security necessary to protect production data

## Next Steps

点击图片可查看完整电子表格

## Next Action Items

Gareth (Product)

Follow up with GST — request full list of SAP custom/UDF fields

Schedule requirements gathering session (custom fields, stock transformation rules, document numbering conventions)

MAIA Dev (Jermaine & Azib)

Set up dev server mirroring GST production data (after UAT access granted)

Map SAP B1 standard service layer coverage vs custom endpoint gaps (after field list received)

Configure webhook triggers on middleware once base setup done

GST IT

Provision SAP UAT instance access for MAIA team

Prepare and send full list of SAP custom/UDF fields

Build custom endpoints for fields not supported by standard service layer (after field mapping confirmed)