22 June 26 - GST Forensic Account Dossier

# GST Fine Foods — Account Dossier

v0.1, 2026-06-22

Mode: forensic single-account dossier from uploaded project sources + Fireflies coverage scan.

## Source Manifest

| Source items received / processed | Date range | Volume | Processed in full? |
| --- | --- | --- | --- |
| Uploaded project files: WhatsApp export, sales narrative, RG questionnaire, RG notes, implementation plan, pre-onboarding questionnaire, SAP vendor notes, raw/combined transcripts | 2026-04-13 → 2026-05-20 in WhatsApp; source docs dated 2026-04-27 → 2026-05-19 | 13 uploaded files | Partially. Full-text search + opened/high-signal docs. Raw transcripts are noisy/partly mistranscribed, so cleaned notes carry higher confidence where they reconcile to transcripts. |
| Fireflies live scan | 2026-04-02 → 2026-05-04 | 3 GST-title meetings found | Metadata only. Fireflies found one meeting not present in uploaded files: 2026-04-02 GST Proposal Walkthrough. This is a coverage gap. |
| WhatsApp group export | 2026-04-13 → at least 2026-05-20 | 1 chat log | Partially. Used for deal progression, async requests, setup dependencies, and relationship tone. |
| Lark / working docs | 2026-04-27 → 2026-05-19 | Sales narrative, RG questionnaire, implementation plan, pre-onboarding questionnaire, SAP vendor notes | Processed by targeted retrieval. Used for scope, commercial, integration, and feature state. |

Coverage gap: Fireflies found GST Proposal Walkthrough, 2026-04-02, with pricing and proposal details in its summary, but that meeting transcript is not in the uploaded project file set. Therefore contract value and proposal-stage commitments are LOW confidence unless validated against the signed proposal. Fireflies also found a separate GST Fine Foods 4May26 Req Gat.m4a that may duplicate the uploaded 4 May RG sources, but I did not fetch and reconcile it line-by-line.

Searches run: proposal/contract value, WhatsApp/signed proposal, SAP vendor/UDF/service layer/UAT, scope Phase 1/Phase 2, actors/authority, relationship sentiment, product matching, credit, pricing, stock transformation, SOA, CPRN, Crystal Reports. Empty or insufficient: signed SOW, final commercial terms, UAT sign-off authority, full client org chart, actual build status, paid-vs-delivered state.

# PART A — Executive Layer

## A1. Snapshot

| Phase | Contract value | Relationship health | Overall confidence | One-line status |
| --- | --- | --- | --- | --- |
| Post-sign / requirements + integration discovery; pre-UAT / pre-build-proof | INSUFFICIENT EVIDENCE in uploaded files. Fireflies summary mentions base fee 27,500 and monthly charges from 2,500, but signed proposal is not provided. | Amber | MED overall; HIGH on operational gaps, LOW on commercial finality and build state | GST has bought a coordination layer around SAP/WhatsApp, but the account is exposed on SAP integration, UDF mapping, stock transformation, branch ownership, and scope boundary clarity. |

Confidence: MED. Strong evidence exists for client pains, integration dependencies, and required features; weak evidence exists for final contract, actual delivery, payment, and UAT ownership. fileciteturn3file13 fileciteturn3file1 fileciteturn2file0

## A2. Top 5 things that matter most right now — client POV

| Rank | What matters | Finding | Confidence |
| --- | --- | --- | --- |
| 1 | SAP integration must work, not just demo well. | GST’s processes depend on SAP item/customer masters, pricing, credit limits, sales orders, invoices, SOA, stock, and branch ownership; SAP integration is explicitly called the main blocker requiring the SAP vendor. fileciteturn1file18 | HIGH |
| 2 | Pricing cannot be wrong. | GST uses customer-specific pricing / SAP Blanket Agreements; the notes state MAIA “must support or integrate” with this logic and that failure makes order creation dangerous. fileciteturn2file0 | HIGH |
| 3 | Stock reality is messy and time-sensitive. | Variable-weight fish, stock transformation, actual picked quantity, and committed-order visibility are real operating requirements, not edge cases. fileciteturn2file0 | HIGH |
| 4 | WhatsApp is the operational bottleneck MAIA is supposed to reduce. | Order information currently flows through WhatsApp/informal communication, creating dependency on people remembering, forwarding, approving, and re-keying correctly. fileciteturn2file0 | HIGH |
| 5 | Scope creep is already appearing. | Soo Chin asked for sales check-in/location and customer visit reporting; Ivan replied that MAIA does not currently have it and asked whether they want it customized. fileciteturn3file5 | HIGH |

## A3. Ultimax check — headline

Does what GST believes they are buying match what is scoped and buildable?

Partial match, with one dangerous divergence: GST appears to believe MAIA will become the operational control layer for real-world seafood order execution, but several make-or-break mechanics remain outside confirmed Phase 1 or dependent on SAP/vendor readiness. The highest-risk divergence is stock transformation / real-time inventory truth: GST’s physical workflow creates variable weights, transformations, actual picked quantities, and timing lags; MAIA can coordinate and surface committed stock, but the implementation plan explicitly says MAIA does not replace SAP’s transformation workflow and does not eliminate stock visibility lag in Phase 1. fileciteturn2file0 fileciteturn2file1

Confidence: HIGH for divergence existence; LOW for whether GST has explicitly accepted the limitation, because signed SOW / UAT criteria are not provided.

## A4. Recommended next moves

| Move | Owner | Tied finding |
| --- | --- | --- |
| Freeze a Phase 1 acceptance matrix: SAP sync, Blanket Agreement pricing, Crystal document outputs, credit approval routing, committed-stock visibility, actual picked qty boundary. | Ivan / Gareth + GST Joey | Scope includes many operationally critical features; UAT ownership and pass thresholds remain unresolved in uploaded sources. fileciteturn3file3 |
| Run a SAP integration gate review before build commitment: UDF list, service-layer coverage, custom endpoints, UAT server, production-mirrored data, security/VPN access. | Jermaine / Azib + GST IT / Aspert | SAP vendor notes say custom fields must be mapped before integration can begin and custom endpoints may be required. fileciteturn3file1 |
| Send GST a scope boundary memo separating Phase 1, optional customization, Phase 2, and “not solved by MAIA.” | Ivan / Gareth | Check-in/location, SOA, CPRN, transformation capture, expiry/batch alerts, and advanced approval logic are not all cleanly Phase 1. fileciteturn3file5 fileciteturn3file14 |

# PART B — Evidence Layer

## B1. Source manifest & coverage / blindness

### Source-type blindness

| Source type | What it can show | What it cannot show |
| --- | --- | --- |
| Transcripts / meeting notes | Stated requirements, technical dependencies, client pain points, next steps | Actual production behavior, whether build exists, whether GST accepted scope limits |
| WhatsApp export | Async momentum, responsiveness, client requests, setup dependencies | Full sentiment, internal private views, signed proposal content, client-side offline concerns |
| Lark / working docs | Structured scope and implementation interpretation | Whether client agreed to every item, whether document reflects final contract |
| Fireflies metadata | Meeting existence / summary-level coverage | Full reliable evidence unless fetched and reconciled |

### Fireflies coverage table

| Meeting | Date | Participants | Matched by | Already in project? |
| --- | --- | --- | --- | --- |
| GST Proposal Walkthrough | 2026-04-02 | Jeremy, Soo Chin, Johnson, Tim | title “GST” | N — coverage gap |
| Gst Requirements gathering | 2026-05-04 | Brendan shown | title “GST” | Likely duplicate / partial of uploaded RG |
| GST Fine Foods 4May26 Req Gat.m4a | 2026-05-04 | not shown in result | title “GST Fine Foods” | Likely duplicate / not reconciled |

### Uploaded-source manifest anchors

The consolidated transcript file claims it is the source of truth for RG processing, SOW drafting, and SAP integration planning, and lists seven chronological meeting/note items from 2026-04-27 to 2026-05-19. fileciteturn3file9

## B2. Chronological timeline

| Date | Event | Who | What changed | Source |
| --- | --- | --- | --- | --- |
| 2026-04-02 | Proposal walkthrough existed in Fireflies | Jeremy, Soo Chin, Johnson, Tim | Coverage gap: proposal-stage commitments and commercial numbers not in uploaded files | Fireflies scan |
| 2026-04-13 | Written proposal sent; signed copy requested by Wednesday | Jeremy → Soo Chin | Deal entered proposal/signature motion | fileciteturn3file13 |
| 2026-04-24 | Soo Chin shared signed/annotated document link; Mindhive said they would arrange RG and start work | Soo Chin, Jeremy | Account appears accepted / moved to kickoff | fileciteturn3file13 |
| 2026-04-27 | Brendan and Gareth added for requirements gathering | Jeremy | Delivery ownership moved from sales to product/RG | fileciteturn3file13 |
| 2026-04-27 | Internal GTM brief captured RFQ/product matching, stock checks, Crystal Reports, payment/credit approval, CPRN/SOA concepts | Mindhive internal | Early solution framing established | fileciteturn3file9 |
| 2026-05-03 | RG questionnaire prepared | Mindhive | Open questions created for branch rollout, SAP structure, RFQ, pricing, credit, documents, CPRN, UAT | fileciteturn3file17 |
| 2026-05-04 | Requirements gathering session held | GST + Mindhive | Business process, operational pains, and customization areas captured | fileciteturn2file0 |
| 2026-05-04 | Critical customizations identified | GST + Mindhive | Fish UOM, stock transformation, customer preferences, pricing, branch access, Crystal Reports, SOA, payment workflow surfaced | fileciteturn3file18 |
| 2026-05-07 → 2026-05-08 | Client asked for sales check-in/location and customer visit reports; Mindhive said not currently in MAIA | Soo Chin, Ivan | New customization request surfaced outside core scope | fileciteturn3file5 |
| 2026-05-12 | Gareth followed up on SAP vendor; Jun asked “what is next step?”; Soo Chin requested WhatsApp phone setup help | Gareth, Jun, Soo Chin | SAP/vendor and WABA setup dependency active | fileciteturn3file5 |
| 2026-05-12 | Pre-onboarding questionnaire dated | Mindhive | Documents client-to-complete gaps and operational data | fileciteturn2file2 |
| 2026-05-13 | WABA/OpenAI/AWS setup session locked for Tuesday 11am; SAP vendor name provided | Gareth, Soo Chin, Jun | Infrastructure and SAP vendor path formalized | fileciteturn3file15 |
| 2026-05-19 | WABA account setup meeting | GST + Mindhive | Setup transcript exists but is low-quality/noisy; usable only as proof session happened | fileciteturn3file8 |
| 2026-05-19 | SAP Vendor × Mindhive meeting | Jermaine, Jun, Sharon, Ling, Hasma | Middleware/JWT/service-layer/custom-endpoint/UAT architecture clarified | fileciteturn3file1 |
| 2026-05-20 | Onboarding/data-prep session proposed; Soo Chin asked if same as MAIA system | Gareth, Soo Chin, Jeremy | Possible client confusion between onboarding/data prep and MAIA system itself | fileciteturn3file15 |

Timeline gaps: No uploaded evidence between 2026-05-20 and 2026-06-22 showing build progress, UAT, payment, SOW acceptance, or client satisfaction.

## B3. The client’s world

GST is a seafood business spanning farming/hatchery/processing/trading/distribution, with frozen/chilled/live seafood and B2B customers including supermarkets, hotels, and restaurants. fileciteturn2file0

Operationally, orders arrive through WhatsApp, salesperson communication, sales coordinator input, online portals, POs, voice messages, Excel/PDF documents, and B2B/B2C channels. fileciteturn2file0

Their pain is not “no ERP.” SAP exists. The pain is that real work happens around SAP through WhatsApp, manual checking, staff memory, paper, and re-keying. fileciteturn3file2

Success, from GST’s POV: fewer missed orders, correct customer-specific pricing, usable stock answers, faster approval/payment handling, correct SAP documents, and less dependence on people remembering operational context. fileciteturn3file11

Failure, from GST’s POV: wrong SAP data, wrong pricing, oversold/incorrect stock, broken Crystal document outputs, delayed credit/payment approval, or a MAIA workflow that cannot fit seafood transformation reality. fileciteturn3file14 fileciteturn2file0

## B4. Actors — profiles + decision map

| Name | Role | Side | Authority | Signing authority? | What they want | Sentiment / trajectory | Representative quote / evidence |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Soo Chin | Boss / senior client sponsor | GST | Decision / Influence | UNKNOWN | Move project forward; asks about new capabilities | Engaged but introduces scope expansion | Asked for sales check-in/customer visit report; Mindhive said MAIA does not currently have it. fileciteturn3file5 |
| Tim | Operations manager | GST | Influence / operational owner | UNKNOWN | Operational workflow fit | High operational relevance | Listed as operations manager in Ivan notes. fileciteturn1file16 |
| Teoh Le Ying / Leying | CEO wife / purchasing role | GST | Influence | UNKNOWN | Pricing/purchasing correctness | Important but authority unclear | Pricing owner in pre-onboarding: Purchasing “Leying & Ms Beh.” fileciteturn2file2 |
| Joey | Sales / internal project owner | GST | Coordination owner | UNKNOWN | Coordinate departments and implementation | Positive/owner role | Joey identified as internal product/project owner. fileciteturn1file18 |
| Jun / 陳偉俊 | GST technical/contact for WABA/SAP setup | GST | Influence / technical coordination | UNKNOWN | Setup WhatsApp and vendor coordination | Responsive; asks “what next step?” | Jun provided number and asked next step; Soo Chin asked Mindhive to assist Jun. fileciteturn3file5 |
| Jermaine | CTO / SAP integration lead | Mindhive | Technical decision | N/A | Reduce SAP integration risk | Direct technical owner | SAP vendor notes name Jermaine and architecture decisions. fileciteturn3file1 |
| Gareth | Product / account implementation | Mindhive | Delivery coordination | N/A | RG, SAP vendor, setup, questionnaire | Active follow-up | Followed up on SAP vendor, WABA/OpenAI/AWS, questionnaire. fileciteturn3file15 |
| Ivan | Product/engineering leadership | Mindhive | Scope / product decision | N/A | Scope clarity | Gave explicit limitation on check-in feature | “MAIA currently does not have this feature…” fileciteturn3file5 |

Authority ambiguity — HIGH risk: who signs UAT, SOW changes, Phase 1 acceptance, custom-scope addenda, and SAP integration readiness is not resolved in the uploaded sources. The RG questionnaire explicitly asks who signs off Phase 1 and Phase 2 UAT, meaning it was open at prep stage. fileciteturn3file3

## B5. Commercial state

| Item | State | Confidence | Evidence |
| --- | --- | --- | --- |
| Signed proposal | Likely signed / accepted, but actual signed file not uploaded | MED | Soo Chin shared “Goh’s document”; Jeremy thanked him and said RG/start work would begin. fileciteturn3file13 |
| Contract value | INSUFFICIENT EVIDENCE in uploaded files | LOW | Fireflies summary mentions 27,500 base and monthly charges from 2,500, but no signed proposal in files. |
| Payment milestones | INSUFFICIENT EVIDENCE | LOW | No uploaded signed SOW/payment schedule found. |
| Paid-vs-delivered | INSUFFICIENT EVIDENCE | LOW | No invoice/payment/delivery status evidence. |
| Change requests | Sales check-in/location/customer visit report is a new custom feature request | HIGH | Soo Chin asked for it; Ivan said MAIA does not currently have it. fileciteturn3file5 |
| Infrastructure cost | GST bears AWS raw server cost directly; Mindhive deploys into GST AWS | MED | RG notes list AWS under GST account and raw server cost borne by GST. fileciteturn1file18 |

## B6. Commitments ledger

| Commitment | Direction | Made when / where | Due | Status | Evidence |
| --- | --- | --- | --- | --- | --- |
| Arrange requirements gathering and start work after signed proposal | Mindhive → GST | 2026-04-24 WhatsApp | Next week | Met | Jeremy said he would arrange RG next week and start work; RG occurred 2026-05-04. fileciteturn3file13 fileciteturn2file0 |
| Make RG physical / visit Rawang office | Mindhive ↔ GST | 2026-04-30 WhatsApp | 2026-05-04 | Met | GST confirmed Tim and Leying would take team to visit KL/business operation. fileciteturn0file6 |
| Provide remaining questionnaire blanks | Client → Mindhive | 2026-05-13 WhatsApp | Next Monday | Partially evidenced | Gareth asked; later “We have done” appears on 2026-05-14. fileciteturn3file15 |
| Provide SAP vendor name | Client → Mindhive | 2026-05-13 WhatsApp | Immediate | Met | Jun named Aspert Innovations Sdn. Bhd. fileciteturn3file15 |
| Set up WABA / OpenAI API / AWS | Client + Mindhive | 2026-05-12 WhatsApp | Tuesday 11am session | Open / partially met | Setup session scheduled; WABA transcript exists, but completion not evidenced. fileciteturn3file5 |
| Provide SAP custom/UDF field list | Client / GST IT → Mindhive | 2026-05-19 SAP vendor notes | Before dev starts | Open | Notes say mapping required before dev work starts. fileciteturn3file1 |
| Provision SAP UAT / mirrored production data | GST IT → Mindhive | 2026-05-19 SAP vendor notes | Before integration testing | Open | UAT server with mirrored data is required. fileciteturn3file1 |
| Provide screen recording / walkthrough of SAP stock transformation | Client → Mindhive | 2026-05-04 RG notes | Not specified | Open | Action required in stock transformation section. fileciteturn2file0 |

## B7. Decisions log

| Decision | Made by | When / where | Locked or reversible | Downstream impact |
| --- | --- | --- | --- | --- |
| Proceed to RG after proposal | GST + Mindhive | 2026-04-24 WhatsApp | Likely locked | Kicked off delivery/RG. fileciteturn3file13 |
| Treat MAIA as non-ERP replacement; SAP remains source of record | Mindhive scope framing | Sales narrative / implementation plan | Should be locked | Prevents MAIA being judged as full SAP replacement. fileciteturn3file14 |
| Keep KG as commercial/costing base for variable-weight fish, avoid serial-level complexity for current phase | RG conclusion | 2026-05-04 RG notes | Reversible but costly | Defines fish UOM boundary. fileciteturn2file0 |
| Stock transformation stays in SAP | Implementation plan | 2026-05-05 | Should be locked for Phase 1 | Prevents scope blowout; leaves stock-lag issue partially unresolved. fileciteturn2file1 |
| Start SAP integration with standard service layer, then custom endpoints where needed | Jermaine / SAP vendor discussion | 2026-05-19 | Reversible technically | Defines integration architecture and work sequencing. fileciteturn3file1 |
| Use GST-owned AWS / GST setup for infrastructure | RG notes | 2026-05-04 | Reversible but operationally important | GST bears raw server cost; Mindhive needs access. fileciteturn1file18 |
| Initial phase should focus on Penang branch first | RG notes | 2026-05-04 | Reversible | Limits rollout complexity. fileciteturn1file18 |

## B8. Understood deliverable vs scope vs build — feature by feature

| Feature | What client believes they get | What’s actually scoped | What’s actually built | Divergence | Gap type |
| --- | --- | --- | --- | --- | --- |
| Excel quotation intake | MAIA helps turn RFQ files into usable drafts | Included: quotation intake from Excel and draft preparation | INSUFFICIENT EVIDENCE | No build proof provided | N/A |
| Product matching | Suggest likely GST internal item matches | Included, but not perfect autonomous matching unless deeper customization | INSUFFICIENT EVIDENCE | Ambiguous products still need human review | DEFERRAL / TRANSLATION |
| Sales order creation | Faster structured order flow into SAP | Included, dependent on agreed downstream ERP behavior | INSUFFICIENT EVIDENCE | SAP integration unresolved | DEFERRAL |
| SAP sync | Correct SAP B1 integration | Scoped as critical; standard service layer first, custom endpoints as needed | INSUFFICIENT EVIDENCE | UDF mapping and UAT access still open | DEFERRAL |
| Crystal Reports document format | Documents must match SAP/Crystal expectations | Downstream document generation in scope for agreed outputs | INSUFFICIENT EVIDENCE | PDF gold standards still required | DEFERRAL |
| Blanket Agreement pricing | Customer-specific SAP pricing must apply | Must support/integrate; not optional | INSUFFICIENT EVIDENCE | KL practice unconfirmed; SAP integration dependency | CAPTURE / DEFERRAL |
| Credit approval | Faster structured credit approval | Selected approval support in base scope; advanced matrices not assumed | INSUFFICIENT EVIDENCE | Approval authority and SAP-side release flow unclear | TRANSLATION |
| Payment slip handling | Payment proof routed cleanly | Basic payment slip review/mismatch support included; advanced exception optional | INSUFFICIENT EVIDENCE | Multi-invoice/partial payment complexities need SAP mapping | DEFERRAL |
| Stock transformation | System fits seafood cutting/repacking | SAP remains transformation engine; MAIA does not replace it | INSUFFICIENT EVIDENCE | Dangerous if GST expects MAIA to solve real-time transformation | TRANSLATION |
| Actual picked quantity | Capture actual picked qty in system | Required by RG notes | INSUFFICIENT EVIDENCE | Not clearly tied to Phase 1 scope in final signed SOW | CAPTURE |
| Confirmed stock reservation | Prevent overselling already-committed stock | Required / should support committed stock visibility | INSUFFICIENT EVIDENCE | Needs source-of-truth definition | TRANSLATION |
| Informal stock booking / CPRN | Track pre-PO commitments | Optional / Phase 2 or future enhancement depending confirmation | INSUFFICIENT EVIDENCE | Client expectation may exceed Phase 1 | DEFERRAL |
| SOA automation | Monthly SOA / secure customer access | Optional customization / Phase 2 subject to SAP feasibility | INSUFFICIENT EVIDENCE | Not Phase 1 unless pulled forward | DEFERRAL |
| Sales check-in/location | Sales visit check-in and report digitization | Not currently in MAIA; customization question asked | Not built | Clear scope creep | CAPTURE |
| Batch/expiry alerting | Stock aging / expiry visibility | Batch-level expiry impossible unless SAP captures batch/expiry | INSUFFICIENT EVIDENCE | Client may expect expiry logic despite data limitation | TRANSLATION |

Evidence anchors: scope summary and exclusions. fileciteturn3file14 Critical customizations. fileciteturn3file18 Check-in request. fileciteturn3file5

## B9. Gaps & risks — prioritized

| Gap / risk | Evidence | Gap type | Impact | Severity | Owner |
| --- | --- | --- | --- | --- | --- |
| SAP UDF/custom field mapping not complete before dev | Custom fields must be mapped before integration can begin | DEFERRAL | Build stalls or incorrect SAP payloads | H | Jermaine / Gareth / GST IT |
| UAT / mirrored SAP data not evidenced as provisioned | Dev/UAT server mirroring production required | DEFERRAL | Cannot validate real workflow | H | GST IT |
| Blanket Agreement pricing not safely integrated | Pricing must integrate; failure makes order creation dangerous | TRANSLATION | Wrong customer pricing | H | Product + SAP |
| Stock transformation expectation mismatch | MAIA does not replace SAP transformation workflow | TRANSLATION | Overselling / wrong stock promise / client disappointment | H | Ivan / Gareth |
| Actual picked quantity capture unclear in signed scope | RG says MAIA should capture it | CAPTURE | Warehouse execution remains manual/delayed | H | Product |
| Branch/data ownership model must mimic SAP | MAIA must support branch attribution and visibility | TRANSLATION | Data leakage / wrong document visibility | H | Engineering |
| Check-in/location request outside current product | MAIA does not currently have it | CAPTURE | Scope creep / commercial ambiguity | M | Ivan / Gareth |
| Relationship confusion around onboarding vs MAIA | Soo Chin asked “Is this same with our Maia system?” | CAPTURE | Misaligned expectations | M | Gareth |
| No signed SOW/commercial evidence in uploaded files | Proposal walkthrough and signed doc not uploaded | CAPTURE | Commercial disputes / delivery ambiguity | H | Account owner |

## B10. Relationship health & sentiment trajectory

Overall: Amber. The relationship is active and cooperative, but not risk-free.

| Period | Signal | Sentiment read | Evidence |
| --- | --- | --- | --- |
| 2026-04-13 → 2026-04-24 | Proposal shared, signed/returned document likely shared | Positive / moving forward | fileciteturn3file13 |
| 2026-04-28 → 2026-05-04 | GST responsive on scheduling and office visit | Cooperative | fileciteturn3file13 |
| 2026-05-07 → 2026-05-08 | New check-in/location request; Mindhive says not currently available | Scope expansion risk | fileciteturn3file5 |
| 2026-05-12 → 2026-05-13 | Jun asks “what is next step?”; setup session arranged | Client needs clearer sequencing | fileciteturn3file5 |
| 2026-05-20 | Soo Chin asks whether onboarding/data prep is same as MAIA system | Possible conceptual confusion | fileciteturn3file15 |

Client-side sentiment: engaged, cooperative, asking practical questions.

Internal-team sentiment: not assessed; no internal candid source provided beyond working notes.

## B11. Open questions / unresolved threads

| Open question | Last touched | Why it matters |
| --- | --- | --- |
| Who signs Phase 1 / Phase 2 UAT? | RG questionnaire asks it | Acceptance risk. fileciteturn3file3 |
| What is final signed contract value and payment schedule? | Proposal/signature WhatsApp | Commercial risk. fileciteturn3file13 |
| Has GST provided SAP UDF/custom field list? | SAP vendor notes | Integration blocker. fileciteturn3file1 |
| Has GST provided SAP UAT access / mirrored data? | SAP vendor notes | Testing blocker. fileciteturn3file1 |
| Is KL using Blanket Agreement like Penang? | RG notes | Pricing correctness. fileciteturn2file0 |
| Is actual picked qty in Phase 1? | RG notes | Warehouse execution and stock accuracy. fileciteturn2file0 |
| Is SOA Phase 2 or pulled forward? | RG questionnaire / notes | Scope control. fileciteturn3file3 |
| Is sales check-in/location a paid customization? | WhatsApp | Scope creep. fileciteturn3file5 |
| Are Crystal gold-standard PDFs provided? | RG questionnaire | UAT pass/fail definition. fileciteturn3file3 |

## B12. What we do NOT know — load-bearing unknowns

| Unknown | Why it matters | What resolves it |
| --- | --- | --- |
| Final signed proposal / SOW contents | Defines what Mindhive actually owes GST | Signed proposal + SOW upload |
| Final contract value / payment terms | Commercial accountability | Signed commercial doc |
| Actual build status as of 2026-06-22 | Determines whether risks are theoretical or live delivery failures | Sprint board / deployment logs / demo evidence |
| UAT owner and sign-off authority | Prevents Lean Giap-style signoff ambiguity | Named UAT RACI signed by GST |
| SAP UDF list and endpoint feasibility | Determines integration path and effort | SAP field mapping workshop + written mapping |
| Whether GST accepts Phase 1 stock limitations | Prevents future “you promised real-time stock” dispute | Scope boundary memo signed/acknowledged |
| Whether check-in/location is in or out | Prevents unpaid scope expansion | CR quote / explicit deferral |
| Whether KL pricing process matches Penang | Prevents wrong pricing logic | GST confirmation + SAP data sample |

# PART C — Synthesis

## C1. Confidence statement

RICH evidence: operational pains, GST business workflow complexity, WhatsApp dependency, variable-weight seafood handling, stock transformation, pricing/Blanket Agreement dependency, SAP integration dependency, branch visibility, and open setup dependencies. These are supported across RG notes, implementation plan, questionnaire, WhatsApp, and SAP vendor notes. fileciteturn2file0 fileciteturn2file1 fileciteturn2file2 fileciteturn3file1

THIN evidence: final commercial terms, exact paid/delivered state, signed SOW, final acceptance criteria, build completion, and UAT signoff. These are not established in uploaded files.

Where a wrong assumption breaks the dossier: If the signed proposal explicitly excluded SAP pricing, actual picked quantity, Crystal layouts, SOA, CPRN, and stock transformation constraints, then the risk profile shifts from “delivery mismatch” to “client expectation management.” If the signed proposal included them all in Phase 1, then this account is materially under-scoped unless build evidence exists.

## C2. Rollup handoff note — for Q3 cross-account plan

SAP B1 integration is a portfolio pattern: UDF mapping, service-layer limits, custom endpoints, UAT data, and Crystal Reports must become a repeatable pre-build checklist. fileciteturn3file1

WhatsApp-to-structured-workflow is the core MAIA wedge, but only works if acceptance criteria are operational, not conversational. fileciteturn3file11

Seafood/variable-weight inventory should be treated as a vertical complexity class, not generic stock management. fileciteturn2file0

Every account needs a scope-boundary memo after RG, especially where clients ask for adjacent workflow digitization like sales check-in/location. fileciteturn3file5

No Q3 rollout plan should count an account as healthy without signed UAT authority, signed scope, and integration-readiness evidence. fileciteturn3file3