3May26 - Requirement Gathering Meeting

# GST Fine Foods — Requirement Gathering Questionnaire

Purpose: Structured questions for the post-sign RG session so Phase 1 / Phase 2 scope, SAP integration, and UAT can be pinned down without rework.

## 1. Org model and rollout

Which branches go live in Phase 1 — KL only, or Penang / Langkawi included from day one?

What is the SAP B1 structure across branches — separate databases, shared database with separate company codes, or one company?

Does stock move between branches — can one branch sell stock owned by another?

Two branches using the same inventory source?

Confirm named PICs by role: sales coordination, finance, operations / inventory, IT / SAP vendor. How many users will use MAIA?

Confirm actual monthly order volume per branch (proposal estimates: KL ~4k, Penang ~4k, Langkawi ~2k).

Is anything currently listed as Phase 2 that GST expects to be included in Phase 1?

## 1. RFQ / quotation intake

Who are their customers mostly, hotels, restaurants, hypermarket?

How do customers send RFQs — email, WhatsApp, walk-in, or a mix?

How long does GST quote for the quotation? How many quotation day/week/month

Do customers use a standard Excel template, their own format, or free-form? Can we get 3–5 anonymised sample files?

How many line items are in a typical RFQ?

When GST cannot fulfil a line exactly, what is the default, substitute, leave blank, or call the customer first?

How GST matches their product with the customer's requested items?

After MAIA returns match results, who fills in the price — always manual

Do GST have customer pricing for their order? Will MAIA pull from SAP price list?  Do u have min/max/std price? How does GST decide/quote the price?

What is the target turnaround time for an RFQ response today vs what GST wants?

## 2. Product matching rules and master data

### 2a. SAP item master structure

How is a product identified in SAP — does one SKU represent one specific cut, or does one code cover a species with cut and weight as attributes?

Which attributes are mandatory to uniquely identify a product — species, origin, cut, weight band, pack format, pack size, brand, fresh vs frozen?

What is the primary unit of measure for selling — KG, packet, carton, piece count? If selling by KG but invoicing by carton, how does the invoice line show it?

What is the UOM — e.g. 1 pack = 20kg, 1 carton = 10 packs?

### 2b. Customer naming vs internal naming

Do customers use their own product names that differ from GST's SAP item names?

Is there a cross-reference table mapping customer names to GST internal items — in SAP, in Excel, or only in people's heads?

When a customer writes something ambiguous (e.g. just "salmon" with no cut or weight), what does the salesperson do today?

### 2c. Substitution rules

Who is authorised to decide a substitution — any salesperson, or does a supervisor need to approve?

Which substitution dimensions are acceptable without asking the customer — different origin, different cut, different weight band, different pack size, different brand?

### 2d. BOM and processing (whole fish → cut)

When a customer orders "whole fish" but warehouse processes it into cuts, when does the SKU change happen in SAP — before SO is confirmed, during warehouse processing, or at DO stage?

After processing, does one whole fish produce one SAP line or multiple lines (e.g. head + fillet + offcut as separate lines)?

Who updates SAP when the cut or BOM changes — salesperson, warehouse, or finance?

When a SKU changes mid-order, does the price change too?

### 2e. Item master maintenance

How often are new items added or existing items changed — quarterly, monthly, weekly, or ad hoc?

Who owns item master updates in SAP?

When a new item is added, how quickly does the sales team know — immediately, or with a delay?

## 3. Inventory visibility and source of truth

What is the authoritative stock figure sales uses to make promises — SAP live, the daily Excel extract, or a verbal check with warehouse?

Who prepares the daily inventory Excel extract, how often is it refreshed, and what fields does it include?

When a large order lands between refreshes, what happens?

When stock is shown to a salesperson, should it be gross qty or net of existing reservations and CPRN earmarks?

Before confirming a large order, does a salesperson always call or message someone to double-check — or do they trust the system?

At what level should MAIA show stock — per branch, per warehouse/bin, or company-wide?

Is stock ever soft-reserved for a customer before an SO is created today, and if so how is it tracked?

What defines "expiring soon" or "aged" for frozen product — fixed days before expiry, days without movement, or something else?

## 4. Standard sales order creation

Besides RFQ-driven orders, how else do orders come in — repeat phone call, WhatsApp text, walk-in, email?

Before confirming an SO, which checks are hard blocks (order cannot proceed) vs warnings (flag but allow) — stock, credit limit, price list, MOQ, delivery date?

Does Phase 1 need Delivery Order workflow, or is SO → Invoice sufficient for go-live?

Are credit notes and returns in scope for Phase 1 document testing?

## 5. Pricing, discounts, and customer conditions

How many price lists exist in SAP — one standard, or customer-specific / tier-based lists?

Who is allowed to give a discount, and is there an approval threshold?

How are customer-specific prices maintained today — in SAP, in Excel, or verbally?

Are there any special tax or rounding rules on invoices beyond the standard Crystal layout?

## 6. Credit limits, payment slips, and finance approvals

How is credit limit structured — per customer, per branch, or group-level combined exposure?

When a customer exceeds their credit limit, what happens — automatic block, warning only, or finance approval required?

Does warehouse ever ship while credit approval is still pending?

What format do customers typically use to send payment proof — mobile banking screenshot, PDF, TT advice?

What key does the team use to match a payment slip to an invoice — invoice number, amount, customer name?

How are partial payments and multi-invoice combined transfers handled today?

Is there a pro forma or deposit step in practice, even if not formally named?

## 7. Documents and Crystal Reports

Which documents must MAIA generate with Crystal Reports-matching layout — quotation, SO, proforma invoice, invoice, DO, credit note, receipt?

How is document numbering structured — per branch, per entity, or centralised? Does it reset annually?

Who manages and allocates new number series?

Confirm GST will provide PDF samples of gold-standard Crystal outputs per document type before build begins.

## 8. CPRN (Customer Purchase Request Notes) — Phase 2 or pulled forward

### 8a. Definition and type

What does GST actually call this internally — commitment, reservation, blanket note, or no name?

Is it a verbal-only commitment, a partially-paid reservation, or a formal agreement without delivery schedule?

Is it tracked anywhere today — in a spreadsheet, SAP, WhatsApp thread, or only in people's heads?

### 8b. Consumption tracking

Walk through a real example: customer commits to 10,000 units, sales releases 10 — what happens to the remaining 9,990 today?

Who updates the remaining balance after each release?

What unit is the commitment tracked in — KG, cartons, pieces?

Can a single release be partial, or is each release a complete order?

Normally, customer will need one orders with all items straight or a blanket order with partially shipment

### 8c. Conflict between salespeople

When stock is earmarked for Customer A, can another salesperson see it as available or does it appear locked?

When the conflict is caught today, how is it resolved?

Who should be able to release a CPRN hold in MAIA — the owning salesperson, a manager, or purchasing?

If the holding salesperson is unavailable, is there an escalation path?

### 8d. Hold expiry and reminders

Should a CPRN hold expire automatically if there is no consumption after a set period, or is it permanent until manually released?

Who receives the "still want this block?" reminder, and how often?

Which channel should reminders go through — WhatsApp, workspace, or both?

### 8e. Purchasing and advance buying

When a large commitment is made, does purchasing get notified to buy ahead — automatically or manually?

Is there a buffer rule for how much to buy vs the committed qty?

When purchased goods arrive, is the earmarked quantity ring-fenced in the warehouse or does it sit in general stock?

### 8f. Conversion to SO

What triggers conversion from a commitment to a real Sales Order — customer giving a delivery date, sending a PO, or salesperson decision?

Is conversion always full, or can it be partial (e.g. release 500 of 10,000)?

Must the converted SO reference the original CPRN number for traceability?

After conversion, who keys the SO into SAP — does MAIA push it, or does someone key it manually?

## 9. Aging and clearance reminders — Phase 2

What defines "aging" or "near-expiry" for frozen seafood — fixed days before expiry, days without movement, or category-specific rules?

Who should receive aging and clearance alerts — the assigned salesperson, sales manager, all sales, or a combination?

How should alerts be delivered — WhatsApp digest, workspace flag, or both?

How often should alerts fire — daily, real-time on breach, or weekly?

## 10. Excel exports for planning — Phase 2

Which datasets need to be exportable — stock aging summary, open SO list, CPRN outstanding, customer AR buckets, stock snapshot?

Is there a mandatory column layout or template GST already uses?

Who will use these exports — sales, purchasing, management, finance?

## 11. Statement of account (SOA) — Phase 2, subject to SAP feasibility

How often should SOA be sent — monthly fixed cycle, on request, or both?

Which customers receive SOA — all B2B, selected large accounts, or only those with outstanding balances?

Must the format match the existing SAP Crystal SOA layout?

Should multi-branch AR be consolidated into one SOA or shown per entity?

## 12. WhatsApp and user setup

Which user groups will use MAIA via WhatsApp — sales, finance, warehouse, management?

Which user groups need workspace (web) access only?

Language preference for prompts — English, Bahasa Malaysia, or mixed?

How many named users are expected for Phase 1 — broken down by role?

## 13. SAP integration and technical setup

What SAP B1 version is running, and is it on-premise or cloud-hosted?

What is the preferred integration method — Service Layer API, DI API, or file-based CSV/SFTP?

Who is the SAP vendor contact for integration coordination?

What is the acceptable sync latency per data type — items, stock, customers, price lists, SO push, invoice push?

Is a SAP test / sandbox environment available before production integration begins?

Are there IT security requirements — VPN, static IP whitelist, service account?

## 14. UAT definition

Agree UAT sample size per workflow: RFQ files, SO scenarios, payment slip cases, credit exception cases, CPRN scenarios, document types.

Confirm pass thresholds from proposal: draft completeness, match acceptance rate, stock accuracy, approval routing, SAP sync accuracy, document generation, Crystal layout match.

Who signs off Phase 1 UAT, and who signs off Phase 2 UAT?

## 15. Artefacts to collect before kickoff

3–5 anonymised RFQ Excel sample files (simple, messy, and large)

PDF samples of gold-standard Crystal outputs — one per document type

Item master excerpt from SAP (anonymised if needed)

Customer-specific naming / cross-reference sheet if it exists

Org chart or RACI for approvals

Current process map or SOP if available