5 Aug 26 - Holsen Training Summary and checklist

# Holsen Account — Session Summary (5 Aug 2026 Refresher Training)

Sources: Fireflies transcript (Holsen Training, full 123min), Granola refresher summary, Lark live session notes.

## Context

Attendees: Mindhive (Ivan — product/eng, Gareth), Holsen (sales rep, logistics rep,  got MAIA access now, Ms. Wong — new, no Maya access yet)

Wansin taking over as account manager — current contact leaving end of week

Scale: 70–90 orders/day via WhatsApp / email / PDF

Holsen recently migrated off UBS onto SQL; still manually keying orders

## Key Decision

Stabilize Holsen's SQL operations first → finalize MAIA↔SQL integration → then full team onboarding. Go-live is sequenced, not parallel.

## Bugs Found Live in Session

CPO 2026-142 — attachment missing on upload

Duplicate CPO bug — ZH CPO 144/145: uploaded ONE PO, system created TWO CPOs

LLM hallucination — misclassified as "Holsen chemicals," wrong intent captured in chat session

Batch not created — flagged mid-demo, unresolved at session end

## Gaps / Open Items

Batch & lot number handling → SQL integration = known blindspot. Biggest risk flagged by Ivan. Deferred — scoping needs real SQL data shape first before building.

Holsen not using SQL purchasing module (PO→GRN) — still manual Excel. Ivan recommends adopting it: auto-generates batch codes, avoids double stock entry, avoids inventory drift. Holsen reluctant (imports mostly no-PO, contract-based deliveries).

Poison form auto-attach — currently generated via MySPDF; once SQL live, needs custom SQL document generator. Vendor may charge for this customization.

Role/user default flush needed — when client has custom roles, system should not keep default roles.

User assignment by role/name/email/phone — needs cleanup.

Batch search by item — not found/visible by batch + warehouse (requested feature).

WhatsApp Business API blocked — IP/login-attempt errors unresolved; going live on Telegram as interim channel.

C1/C3/A57 tax exemption logic walked through, confirmed working conceptually — but batch-level enforcement (auto-lock quantity to certificate) is future scope, not built. Currently hybrid: certificate reference stored, batch-quantity movement not enforced.

Stock aging/expiry view exists (days-to-expiry), notification pushed to Telegram — logistics only sees it now, expandable to other roles.

Two-way sync SQL↔MaAa confirmed as new standard (past clients only had one-way).

## Pending Blockers Before Go-Live

Server access + VPN setup for SQL integration (Mindhive needs Holsen server access)

SQL vendor cost/feasibility check for poison-form auto-attach customization

Holsen to confirm timeline once SQL ops stabilized — triggers next joint session

Integrations group chat to be set up (Wansin action item)

## Next Steps

Wansin: create integration group chat, loop in ledger/accounting side, follow up with Mr.Tam

Holsen: confirm server/VPN access details to Mindhive

Holsen: screenshot WhatsApp Business error state for diagnosis

Holsen: report back once SQL ops stabilized to schedule next Maya rollout conversation

## Addendum — Additional Points from Source Review

### Architecture / Decision Points

SQL hosted locally by Holsen (on-premise server) — Maya keeps a mirrored copy of the data on AWS cloud

SQL confirmed as system of record for inventory — Maya pulls inventory state from SQL, not the reverse

Data retrieval risk flagged — if Holsen reinstalls/reformats their local SQL server, unclear whether previously-pushed data can be retrieved back. Ivan: "not designed to do that but I think we can make it work somehow." Unresolved.

Holsen currently running half-half — old system (UBS) and SQL in parallel. Full historical/accounting data won't transfer into SQL until financial year-end close.

Holsen separately backs up their own data to Google Drive; SQL itself backs up daily.

### Process / Feature Detail (from Lark session notes)

Production needs to be notified when a pick list is created — flagged as missing, not built

Pick list: updating picked qty should also update batch info if unset (Set = creator requires that specific batch; Null = open/any batch)

Incoming by lot — sometimes a single incoming lot needs to be split into multiple batches

Batch Mfg Date format must be DD/MM/YY

Goods receiving may have varied shelf life across shipments/batches

### Open Questions — Unresolved

Whether mixed document sourcing is feasible (some documents generated from SQL, some from Maya) — Ivan unsure, needs integration-team check

Batch code naming convention to auto-identify C3 vs non-C3 stock — raised as next scoping item, not yet decided