Holsen — UAT Sign-Off Checklist

# HOLSEN INTERCHEM SDN. BHD.

# MAIA — UAT Acceptance & Sign-Off Checklist

Purpose. This checklist records User Acceptance Testing sign-off for the MAIA implementation at Holsen Interchem Sdn. Bhd., against the signed SOW effective 10 December 2025 and Holsen's current, client-confirmed operating model (corrected 2026-08-03). Section 4 is completed by circling Pass or Fail for each item during the in-person UAT session. The signed and annotated copy serves as the acceptance record. Where the SOW and Holsen's current operating model differ, the current operating model prevails for acceptance; this checklist does not expand the signed commercial scope. This round tests items marked LOCKED or LOCKED (SUPERSEDED) in the Holsen Scope Lock v2 only — items still AGREED IN PRINCIPLE or NEEDS SCOPING are out of this round's acceptance scope (Section 3).

## 1. Parties & Agreement Reference

| SOW effective date | 10 December 2025 |
| --- | --- |
| Service provider | Mindhive Sdn. Bhd. |
| Client | Holsen Interchem Sdn. Bhd. (Reg. 0181344H / 198901004037) |
| Client address | No.16, Jalan Anggerik Mokara 31/44, Kota Kemuning, Seksyen 31, 40460 Shah Alam, Selangor Darul Ehsan, Malaysia |
| System | MAIA — order-to-cash chatbot and workspace covering Sales, Logistics, and Finance, sitting alongside Holsen's UBS accounting system during transition to SQL Accounting on-prem |
| UAT sign-off date | 5 August 2026 |

## 2. MAIA Scope for Holsen

Holsen is a B2B industrial chemical distribution and surface treatment company running high transaction volumes (~70–90 customer POs daily) across trading, manufacturing, and controlled/regulated chemical products. The table below states how MAIA supports that model and is the basis for the checklist that follows.

| Area | How MAIA supports Holsen |
| --- | --- |
| Operations focus | Order intake, Sales Order creation, batch-linked picking, Delivery Note, Invoice, and C1/C3 tax-compliance enforcement. UBS/SQL remains the accounting system of record; MAIA feeds it, not the reverse. |
| Conversational input | Salesman uploads the customer PO into MAIA via chatbot — WhatsApp at go-live, Telegram (@maia_holsen_bot) for UAT — as text, photo, or PDF. |
| Order flow | Salesman uploads PO → MAIA drafts the Sales Order → Salesman reviews/confirms price → Logistics checks and submits the SO (not Sales, not Finance) → Logistics assigns batch on the SO (indicative) → converts SO to Pick List → binding batch selection happens on the Pick List → Warehouse picks and uploads quantity → Logistics creates the Delivery Note → Finance creates the Invoice. |
| Pricing & tax defaults | Trading items default to price RM0 (manual entry, unless a customer-specific price exists) and 0% SST; Manufacturing items default to 10% SST — separate from C1/C3 certificate exemptions. |
| C1/C3 compliance | Certificates (C1 perpetual manufacturer exemption, C3 per-order import-on-behalf exemption) are created/uploaded, linked to the customer, applied to the SO, checked against tariff (HS) code, and block submission if an item isn't covered. |
| Delivery | Holsen has no delivery fleet — all deliveries go via third-party transporters (Menaka local; GMax, Tiong Nam Logistics outstation). |
| Roles | Sales (Tam Ze Xin, Ng Tze Chien), Logistics (Noor Aili Nafiah — Logistics; Intan Atikah — Procurement; Murugesu A/L Palanivello — Production), Finance (Wong Shui Fern), Admin (Ong Siow Chui), System Admin (Tam Ze Xin, Chin Zhao Heng — full access). |
| Confirmation before posting | Any document that commits stock, price, or credit exposure requires explicit user submission — no silent auto-posting. |

## 3. Scope Boundaries

In scope: the capabilities listed in Section 2 and demonstrated in the Section 4 checklist, per Holsen Scope Lock v2 items marked LOCKED or LOCKED (SUPERSEDED).
Out of scope (this UAT round): the items below.

| Out of scope this round | Treatment |
| --- | --- |
| Batch allocation lock across mixed-C3-exemption customers | Confirmed unbuilt, deferred to next phase (A3) — client-flagged as the most critical open item in that phase, but not part of this round's acceptance. Do not test; do not log its absence as a bug. (Scope Lock SL-30) |
| Salesperson performance dashboard (volume-based) | Direction agreed, build detail (unit, period, visibility) not yet defined — observe only if encountered, not a pass/fail item this round. (SL-41) |
| Role-based dashboard widgets | Underlying permission matrix is locked (SL-16), but per-role dashboard widget content is not — do not test as pass/fail. (SL-11) |
| SQL migration / API integration | Migration to SQL Accounting on-prem starts ~August 2026; sync mechanics not yet built or testable. (SL-12) |
| Credit-limit approval workflow | Built but not yet switched on — needs Tam Ze Xin's sign-off before enabling. Not tested this round. (SL-38) |
| Finance-approval-before-DN gate | Config Overlay describes this step; the current confirmed flow has Logistics submitting the SO directly. Whether a Finance/credit check happens elsewhere is unresolved — do not test as if the gate exists. (SL-36) |
| Low/out-of-stock alerts | Non-blocking, to be tested separately — not part of this round's pass/fail scope. (SL-13) |
| COA / K1 masking or structured fields | Interim decision: both handled as plain attachments at doctype level for now — do not test for structured masking logic, which isn't built. (SL-8, SL-9) |

## 4. Functional Acceptance Checklist

How to complete. During the in-person UAT session, circle Pass or Fail in the Result column for each item. Items marked Fail are recorded as open/deferred items in the Section 7 declaration.

| # | Capability | What is demonstrated | Result |
| --- | --- | --- | --- |
| A. Access & Input |  |  |  |
| 1 | Registered-user access | MAIA chatbot access is restricted to registered/authorised Holsen users. | Pass / Fail |
| 2 | PO upload & extraction | Salesman uploads a customer PO (text, photo, or PDF); MAIA correctly extracts customer, items, quantities, and delivery date. | Pass / Fail |
| B. Sales Order Creation |  |  |  |
| 3 | Draft SO from PO | MAIA drafts a Sales Order from the uploaded PO; Salesman can review and correct extraction errors. | Pass / Fail |
| 4 | Duplicate PO check | Uploading a PO with the same customer + PO number as an existing order is blocked as a duplicate. | Pass / Fail |
| 5 | Minimum price check | Entering a price below the item's configured minimum triggers a warning/block at submission. | Pass / Fail |
| 6 | Trading item default price | A Trading-tagged item defaults to RM0 and requires manual price entry, unless a customer-specific price is already on file, in which case that price is used automatically. | Pass / Fail |
| 7 | Tax defaults by SKU tag | Trading items default to 0% SST; Manufacturing items default to 10% SST. | Pass / Fail |
| C. Logistics — SO Check, Batch, Pick List |  |  |  |
| 8 | Logistics checks & submits SO | The submitted-for-fulfilment gate is Logistics reviewing and submitting the SO — not Sales, not Finance. | Pass / Fail |
| 9 | Batch entry at SO stage (indicative) | A batch number can be entered on the SO itself, but does not lock or commit stock at this stage. | Pass / Fail |
| 10 | SO → Pick List conversion | Logistics converts the submitted, batch-noted SO into a Pick List. | Pass / Fail |
| 11 | Batch selection at Pick List (binding) | The batch number selected on the Pick List is the one that actually deducts stock. | Pass / Fail |
| 12 | Pick List link notification | Warehouse staff are notified and receive a direct link to the Pick List to update picked quantity. | Pass / Fail |
| 13 | Warehouse picks & uploads quantity | Warehouse records picked quantity against the Pick List; Pick List is marked Complete once done. | Pass / Fail |
| D. Delivery & Invoice |  |  |  |
| 14 | Delivery Note creation | Logistics creates the DN once the Pick List is complete; the batch number carries forward (via the Additional Notes field). | Pass / Fail |
| 15 | Third-party delivery | Delivery is dispatched via a third-party transporter (Menaka for local, GMax/Tiong Nam Logistics for outstation) — no own-fleet option is presented. | Pass / Fail |
| 16 | Invoice creation & SQL sync | Finance creates the Invoice in MAIA from the DN; the invoice syncs to SQL as the downstream accounting record. | Pass / Fail |
| 17 | Payment due date | Payment due date defaults to invoice creation date + 30 days (Net 30), not the delivery date. | Pass / Fail |
| 18 | No discount display on customer PDFs | Customer-facing DN/Invoice PDFs do not display a discount line. | Pass / Fail |
| E. C1/C3 Tax Compliance |  |  |  |
| 19 | C1 certificate create + PDF upload | A C1 certificate can be created manually or by PDF upload, and links correctly to the customer. | Pass / Fail |
| 20 | Apply C1 to Sales Order | C1 certificate applies to an SO correctly for both full and partial (overlap) item coverage. | Pass / Fail |
| 21 | C3 certificate create + apply | A C3 certificate is created with PO/appointment-letter reference and applies to the relevant SO. | Pass / Fail |
| 22 | Submit-block on uncovered item | An SO line item not covered by the certificate's tariff (HS) code blocks submission until resolved. | Pass / Fail |
| 23 | Mixed C1/C3 order handling | When an order mixes certificate-covered and non-covered items, MAIA prompts to confirm/remove the ineligible items rather than silently blocking the whole order. | Pass / Fail |
| 24 | C1/C3 at DN/Invoice stage — RETEST | The same submit-block/confirmation-prompt pattern confirmed at SO level (items 19–23) also holds once the order reaches Delivery Note and Invoice stage. This specific item was never successfully tested before — retest fresh this session, now that batch mechanics (items 9–14) are clarified and no longer the blocker. | Pass / Fail |
| F. Roles & Permissions |  |  |  |
| 25 | Role-based access matches confirmed matrix | Sales — read-only on SO, full rights on Quotation/PO. Logistics (Logistics) — full CRUD+submit on SO/DN/Pick List/Inventory. Logistics (Procurement) — read + submit-only on SO/DN. Finance — full CRUD+submit on Invoice/Payment/SO/DN. Admin/System Admin — full access. | Pass / Fail |
| G. Documents & Attachments |  |  |  |
| 26 | COA attachment | Certificate of Analysis is attached at the doctype level (as a file), correctly linked to the relevant batch/order. | Pass / Fail |
| 27 | K1 attachment | K1 customs documentation is attached at the doctype level (as a file), correctly linked to the relevant C3 order. | Pass / Fail |

## 5. Acceptance Criteria

Each criterion below is accepted when demonstrated successfully during the UAT session. These criteria carry forward the LOCKED items of the Holsen Scope Lock v2.

| Acceptance criterion | Result |
| --- | --- |
| Orders are captured correctly from PO upload through to a reviewable draft Sales Order, with duplicate and minimum-price checks enforced | Pass / Fail |
| Batch handling operates correctly across its two touchpoints — indicative entry at SO, binding selection at Pick List — and carries forward to DN/Invoice via Additional Notes | Pass / Fail |
| Standard document flow (SO → Pick List → DN → Invoice) operates correctly, with the correct roles (Logistics for SO/DN, Finance for Invoice) owning each step | Pass / Fail |
| C1/C3 certificate enforcement works correctly at the Sales Order stage, and is successfully retested at the Delivery Note/Invoice stage this session | Pass / Fail |
| Pricing and tax defaults (Trading RM0/0%, Manufacturing 10% SST) apply correctly by SKU classification | Pass / Fail |
| Role-based permissions match the confirmed Customer Onboarding Checklist matrix | Pass / Fail |

## 6. Open Decisions — Not Scored This Round

To confirm with Holsen, tracked separately from pass/fail acceptance:

6a. Batch allocation across mixed-exemption customers (SL-30). Holsen has flagged the inability to reserve/lock a portion of a split batch to one C3-exempt customer as more critical than any other open item. Confirmed deferred to the next phase (A3) — not scored in this UAT round, but should be the top scoping priority once A3 planning begins.

6b. Finance-approval-before-DN gate (SL-36). Is a Finance/credit-limit check expected to happen anywhere before the Delivery Note is created, given Logistics now submits the SO directly? To confirm with Tam Ze Xin.

6c. UAT signatory (SL-40). No named UAT signatory has been formally confirmed for Holsen anywhere in the project record. Section 8 below proposes Tam Ze Xin (primary contact, Sales/Admin-Operations) — confirm this is correct, or name the actual authorised signatory.

Decision (to confirm in this session): 6b — [ ] Finance gate exists, describe where: __________ [ ] No gate, confirmed as-is • 6c — [ ] Tam Ze Xin confirmed as signatory [ ] Different signatory: __________

## 7. Acceptance Declaration

Client acceptance statement. By signing this checklist, Holsen Interchem Sdn. Bhd. confirms that the MAIA implementation has been demonstrated and reviewed, for the items covered in this UAT session, against the scope in Section 2 and the criteria in Sections 4 and 5.

Pass / Fail annotation. Items marked Pass are accepted as meeting the relevant expectation. Items marked Fail, or not yet demonstrated this round, are carried forward as open/deferred items unless both parties agree in writing to exclude them.

Commercial note. Holsen's remaining payment balance at Phase 1 closure (30%, not the standard 50%) is tied specifically to A3 (batch/compliance) shipping — this checklist's Section 4 items are the Phase 1/Core-MAIA acceptance record, not the A3 commercial trigger. Item 24 (C1/C3 DN/Invoice retest) and Section 6a (batch allocation) bear directly on the A3 commercial discussion.

Evidence. This checklist intentionally excludes internal test notes, screenshots and chat logs. The signed and annotated copy serves as the acceptance record for this round.

Sign-off selection:

Accepted — all items in Section 4 marked Pass.

Accepted with carry-forward — items demonstrated this round annotated above; remaining/failed items to be retested at a follow-up session.

Not accepted — retest required before this round can be considered complete.

## 8. Authorised Signatures

| For Holsen Interchem Sdn. Bhd. |  |
| --- | --- |
| Signature |  |
| Name | Tam Ze Xin (proposed — signatory not formally confirmed, see Section 6c) |
| Position | Sales / Admin & Operations |
| Date |  |

| For Mindhive Sdn. Bhd |  |
| --- | --- |
| Signature |  |
| Name | [TO FILL] |
| Position | [TO FILL] |
| Date |  |