27 Jul 2026 — Macrofrozen Scope Lock Update Notes

## owner: Gareth
status: draft
last_reviewed: 2026-07-27
lark_url:

## Purpose

Cross-checks 3 sources against the current Macrofood — Scope Lock v1 (reconciled) and the old infopack Field Guide (https://eg69120xnei.sg.larksuite.com/wiki/XZKcww7c5iKVYWkh6G0lJksaggc), and lists exactly what needs to change.

## Sources used

Maya Training — Identified Gaps Report.md (local) — 14 gaps from the 16/17 Jul training sessions.

20Jul26 - Macrofrozen Before vs After MAIA (Lark) — full current-state vs MAIA-state workflow, confirmed roles/permissions.

23Jul26 - Macro Frozen Enhancement (Lark) — concrete build spec answering several of the training gaps.

## 1. Major finding — order-entry ownership is now answered

The old Field Guide/Signoff Checklist left "who keys in the relayed WhatsApp order" as an open decision (Section 6a), because Grace was wrongly assumed to be the order-enterer, then corrected to "unknown."

20Jul26 doc resolves this directly: the salesperson themselves forwards the customer's order to the MAIA WhatsApp chat, MAIA drafts the SO, the salesperson reviews/corrects it, and the salesperson submits it. Office/admin order entry is not the model — it's salesperson self-service via MAIA chat.

This contradicts current Scope Lock AS-04/AS-04b:

AS-04 (LOCKED, confirmed 2026-07-14): "outdoor sales scope is query-only... not order-entry capable."

AS-04b (LOCKED): "sales rep → WhatsApp message to office admin → admin creates SO in MAIA."

Both are now superseded by the 20Jul26 doc. Recommend: reopen AS-04/AS-04b, update to reflect salesperson-submits-SO-directly, and note the supersession explicitly (don't silently overwrite — this was a LOCKED item).

This also resolves the Role-Permission-sheet conflict flagged earlier in this pack's audit (Sales User had WRITE/CREATE on Sales Order per the permission sheet, which contradicted the "query only" framing) — the permission sheet was right, AS-04's query-only description was stale.

## 2. Training gaps — now resolved by the Enhancement doc

| Gap # | Gap | Resolution in 23Jul26 doc |
| --- | --- | --- |
| #2 | Management can't filter dashboard by salesperson | Resolved as a build item — "Sales Dashboard Filter: for David and CJ, Dashboard should support filtering by Salesperson." |
| #3 | Customer remarks/notes not carried into pick list output | Resolved as a build item — Pick List gets Customer Name + Additional Notes columns, remarks moved to top of page (was buried at bottom), warehouse grouping by Customer/SO/Warehouse. |
| #5 | Supplier/stock entry/cost not integrated | Confirmed still out of scope, explicitly — "Stock entry - out of scope. Supplier name is a required field" (SQL-side, not Maya). |
| #14 | Duplicate customer detection incomplete | Resolved as a build item — "Lead Merge": detects existing customer during lead conversion, allows merge (CRM notes, contact, phone, email, address, company info), latest value wins on conflict. |
| Lead/Prospect conversion (previously "entirely new scope, not in Scope Lock") | New capability | Simplified, not built as originally discussed — Prospect module and Lead→Prospect step are being hidden; adopting a straight Lead → Customer flow instead. CRM notes carry forward from Lead to Customer on conversion. |

## 3. New scope surfaced (not in current Scope Lock at all)

SKU replacement during picking — warehouse can substitute an out-of-stock SKU during pick/pack; system should retain original SKU, replacement SKU, who changed it, why, and approval status where required. Not previously scoped anywhere.

Kilograms-per-box tracking — separate from total actual kg; warehouse needs box count + kg/box, not just total weight (ties to AS-01/fresh-weight, needs to extend that item's acceptance criteria).

Tiered price-approval routing — confirms 3 tiers: normal price (auto), below customer/default price but above minimum (CJ approves), below minimum price (David approves). SL-03/SL-04 currently only describe a single credit-limit-style block; this pricing-approval ladder is more granular and isn't captured yet.

Explicit "Grace must ask MAIA to generate Invoice/DN" — MAIA does NOT auto-generate Invoice/DO when the amended SO is submitted; Grace has to separately request generation. This is a meaningful nuance missing from SL-07's current acceptance criteria (currently implies generation happens once SO is confirmed).

POD uploaded by Accounts, not the driver — 20Jul26 doc: "Accounts uploads the Proof of Delivery to MAIA." This is new detail on top of the existing NS-07 BLOCKED conflict — worth noting even though NS-07 itself is still blocked pending David's decision (Grace's rejection of the whole POD-into-Maya design hasn't changed).

Credit control toggle naming fix — "Bypass credit limit" / "Overdue block" (confusing pos/neg mix) → standardize to "Credit limit enforced: Yes/No" and "Overdue block enabled: Yes/No." Cosmetic but affects SL-04's UI description.

Product Detail screen — hide Purchasing tab from warehouse users. New, minor permission-scoping item, ties to SL-04/role matrix (warehouse should not see cost/purchasing data — this is now an explicit build item, not just a stated rule).

## 4. What's now stale in the old infopack Field Guide

The Field Guide (old, pre-27Jul) still reflects:

AS-04b's "admin enters the order" model — now wrong, per §1 above.

No mention of SKU replacement, kg-per-box, or tiered CJ/David price approval — all new mechanics from the 20Jul26 doc.

Grace's DO/Invoice creation described as following directly from weight confirmation — missing the "explicit ask" step now confirmed.

Roles table doesn't yet reflect Apple/Applle's confirmed scope: credit limits and credit terms specifically, not general Admin parity with David (20Jul26 doc: "Apple — Finance... Sets customer credit limits... Controls customer credit terms" — narrower and more specific than the earlier "same permission level as David" assumption).

## 5. Recommended Scope Lock actions

Reopen AS-04 / AS-04b — update to salesperson-submits-SO-directly model, note supersession with date/source.

Add new AS item for SKU replacement during picking.

Extend AS-01 acceptance criteria with kg-per-box / box-count tracking.

Extend SL-03/SL-04 with the 3-tier price-approval ladder (auto / CJ / David).

Extend SL-07 acceptance criteria — Invoice/DN generation is an explicit Grace-initiated action, not automatic.

Resolve/close training Gaps #2, #3, #14 in the Needs-Scoping Register — mark RESOLVED (build spec confirmed 2026-07-23), not still open.

Correct Apple's role definition — Finance/credit-limit/credit-term scope specifically, not blanket Admin parity with David.

Add note that Prospect module is being hidden — simplifies any prior Lead/Prospect scope assumption to a flat Lead→Customer flow.

Update NS-07 (POD) with the Accounts-uploads-not-driver detail — does not resolve the blocker, just refines the mechanism description for whenever David decides.

## See Also

[[Macrofood — Scope Lock v1 (reconciled)]]

[[Maya Training — Identified Gaps Report]]