MAIA — UAT Launch Readiness Checklist

## owner: Gareth
status: draft
last_reviewed: 2026-07-27
lark_url: https://eg69120xnei.sg.larksuite.com/docx/MCvpdWnPuoEHgaxshSmlfuGMgVf

### Macro Frozen (Macrofood) — Phase 1 Core

Issued: 2026-07-14 · Corrected: 2026-07-15 (Macrofrozen Training Plan) · Regenerated: 2026-07-27 (Scope Lock v2) · Owner: Gareth (PM) · Generated against Scope Lock v2 (2026-07-27), VoC Extraction (2026-07-27), UAT Checklist v4 (2026-07-27), Field Guide v2 (MAIA_UAT_Field_Guide_Play_It_Like_A_User_v2.md).

## 1. Launch verdict

USABLE WITH GAPS.

Regenerated 2026-07-27 against Scope Lock v2: the pack grew from 18 to 22 active missions — new M-19 (SKU replacement, AS-10), M-20 (dashboard salesperson filter, NS-14 — resolved), M-21 (pick-list remarks carry-through, NS-15 — resolved), M-22 (duplicate-customer detection/Lead Merge, NS-16 — resolved). M-14 was rewritten, not just extended — AS-04 was reopened and superseded: salespeople now submit their own Sales Orders directly via the MAIA WhatsApp chat, replacing the old query-only/office-admin-relay design entirely. M-09 was extended with SL-07's explicit-request nuance (Grace must explicitly ask MAIA to generate Invoice/DN — it's not automatic). M-11 (Credit Note) stays WIP, now with a training-confirmed "not built" status, not just a known mismatch. One genuine blocker remains unchanged: the SQL-outage Boss Fight (BF-01) still has no arranged simulation method.

## 2. Missing project variables

| Variable | Current value | Required action | Blocking? |
| --- | --- | --- | --- |
| TEST_WINDOW | Tue 14 Jul 2026, 10:30am–12:00pm | Confirmed | No |
| ENVIRONMENT_AND_ACCESS | Confirmed 2026-07-15. Web app: https://maia-fe-macrofrozen.vercel.app/. Chatbot: @maia_macrofoods_bot — a dedicated Macrofrozen environment/bot, not shared dev/demo. | Confirm credential handout method for the web app | No — env/access confirmed, only credential handout still open |
| INPUT_LIBRARY_FOLDER | Not yet created | Create the shared folder and drop 00_START_HERE_INPUT_LIBRARY.md inside it | Yes |
| CURRENT_INPUT_LIBRARY_CONTENTS | A 700+ row customer export and a 459-row item export exist as screenshots/data, not yet organised into the library | Organise into the folder structure in Output B | Yes |
| TEST_DATA_ACCESS_NOTES | Testers can browse real customers/items once seeded into the test environment | Confirm the customer + item exports are actually loaded into the UAT/demo account, not just known to the PM | Yes |
| SYSTEMS_TESTERS_CANNOT_ACCESS | Client's SQL/AutoCount system | [NEEDS INPUT: confirm no tester needs direct SQL access for any mission] | No |
| BUG_REPORTING_CHANNEL | https://eg69120xnei.sg.larksuite.com/wiki/CsWLwSjOgiO98JkitQ8lGfpPgF2 | Confirmed | No |
| XP_TRACKER_LINK | Confirmed 2026-07-15: QA Testing Tracker | Confirm testers all have access to it | No — named, access still to confirm |
| UAT_OWNER | Gareth (PM) | [NEEDS INPUT: who is the on-the-day point of contact if Gareth is unavailable] | No |
| TIME_BUDGET_PER_TESTER | 90 minutes | Confirmed — see §3 for what this means for scope | No |
| ANYTHING_ELSE_TESTERS_MUST_KNOW | Not yet supplied | [NEEDS INPUT] | No |

## 3. Preparation action register

| Action ID | Preparation mode | Action / deliverable | Why testers need it | Used by mission(s) | Owner | Status | Blocking? |
| --- | --- | --- | --- | --- | --- | --- | --- |
| PA-01 | CONFIRM AVAILABLE IN TEST ACCOUNTS | Load the real customer export (700+ rows) and item export (459 rows) into the test/UAT environment | Missions rely on testers picking real, active customers and items rather than inventing fake ones | M-01, M-02, M-05, M-07, M-08, M-09, M-13 | Dev team | Open | Yes |
| PA-02 | CLIENT MUST CONFIRM | Which 3 customers issue formal POs (Scope Lock AS-08/NS-12) | M-18 cannot select correct-persona data without knowing which customer accounts these are | M-18 | Gareth → David | Open | Yes for M-18 only |
| PA-03 | PREPARE FIXED REGRESSION FIXTURE | Resolved 2026-07-15: "Macrofrozen Sample PO" now supplied as the fixed reference (FIX-01) | M-18's input recipe needs at least one authentic PO to establish what "clear" input looks like | M-18 | Gareth | Done | No longer blocking |
| PA-04 | OPERATOR MUST SUPPLY | Arrange a way to simulate SQL sync failure (kill the sync worker, point at a dead endpoint, or a dev-triggered flag) | BF-01 requires an actual failure state — it cannot be produced by a tester alone | BF-01 | Dev team | Open | Yes for BF-01 only |
| PA-05 | CONFIRMED | Sales Manager role = CJ Tan (confirmed via Macrofood Sales User Setup.xlsx, not a placeholder) | M-16 requires two coordinated testers; the role is now named, still needs a scheduling confirmation that CJ Tan is available during the window | M-16 | Gareth → CJ Tan | Name confirmed; availability still open | No longer blocking on the name — confirm availability only |
| PA-06 | CONFIRM AVAILABLE IN TEST ACCOUNTS | Confirm at least one customer has a configured customer-specific fixed price, and at least one has a configured credit limit | M-05, M-07 need testers to find these conditions rather than have them invented | M-05, M-07 | Dev team | Open | Yes |
| PA-07 | CONFIRM AVAILABLE IN TEST ACCOUNTS | Confirm at least one item has ≥1 prior invoice history for a real customer, and at least one item/customer pair has none | M-15's win conditions require both a "has history" and a "no history" case to exist | M-15 | Dev team | Open | Yes |
| PA-08 | CONFIRM AVAILABLE IN TEST ACCOUNTS | Confirm the SQL customer→agent export (CJ Tan / Ben / Queenie / CK / David-default) has been loaded so agent assignment is visible per customer | M-13 cannot be tested without a customer whose agent is verifiably CJ Tan (or another named rep), and one of CK's 3 excluded customers | M-13 | Grace's team → Dev team | Open | Yes |
| PA-09 | SANITISE BEFORE USE | Confirm all customer/item data used is either the client's real (already-shared) master data or clearly synthetic — no personal data beyond business contact info | Testers must not handle sensitive personal data unnecessarily | All | Gareth | Open | No |
| PA-10 | CONFIGURE IN UAT | Confirm a bank statement / payment slip upload path is testable in the chosen environment | Held for the next-sprint AR UAT round, not this one — M-04 excluded this round (see §1) | M-04 (next sprint) | Dev team | Deferred with M-04 | No — not needed this round |
| PA-11 | CONFIGURE IN UAT | Tax template set to No Tax only | Macro Frozen-specific data-seeding requirement, per 14 Jul Training Plan post-mortem | All order/document missions | Dev team | Done — already configured | No |
| PA-12 | PREPARE FIXED REGRESSION FIXTURE | Sample documents: invoice, CN, DO, pick-list PDFs, for format/PDF-render verification | M-09's win conditions require checking real document rendering, not just data correctness | M-09 | Gareth — in progress, will add | Open, owned | No longer unassigned — Gareth is sourcing these |
| PA-13 | CLIENT MUST CONFIRM | UAT signatory (likely David, not yet confirmed in writing) | Gate-2/M8 UAT sign-off needs a named signatory (Scope Lock DEP-2) | All (governance, not a specific mission) | Gareth → David | Open | No — not blocking this test round, but blocking overall go-live |

## 4. UAT account and selectable-data readiness

| Data category | Tester selection criteria | How tester finds it | Mission(s) | Status | Owner | Blocking? |
| --- | --- | --- | --- | --- | --- | --- |
| Active customers | Any customer visible in the loaded export, active status | Search/browse in MAIA | M-01, M-02, M-05, M-07, M-08, M-09 | Pending PA-01 | Dev team | Yes |
| Active items/SKUs | Any item from the loaded export, marked "For Sale = Yes" | Search/browse item catalogue | M-01, M-02, M-05, M-06, M-15 | Pending PA-01 | Dev team | Yes |
| Customer-item fixed price | A customer with a configured customer-specific price on ≥1 item | Check the customer's pricing tab | M-05 | Pending PA-06 | Dev team | Yes |
| Customer credit limit | A customer with a configured credit limit low enough to breach with a normal-size order | Check the customer's credit tab | M-07 | Pending PA-06 | Dev team | Yes |
| Item historical price | An item/customer pair with ≥1 prior invoice, and a separate pair with none | Check invoice history | M-15 | Pending PA-07 | Dev team | Yes |
| Customer-agent assignment | A customer visibly assigned to CJ Tan, Ben, or Queenie, and one of CK's 3 excluded customers | Check the customer's agent field | M-13 | Pending PA-08 | Dev team/Grace | Yes |
| Submitted SO / DO in various states | An SO in Submitted status (not yet DO'd); a DO with a known qty | Create during the mission, or find an existing one | M-09 | Ready — testers create these live | Testers | No |
| Overdue invoice | An invoice past due, ideally under Ben or Queenie (CJ Tan's 2 reps) | Create during the mission by backdating or waiting | M-16 | Ready — testers create/simulate | Testers | No |

## 5. Reusable Input Library Matrix

| Input category | Proposed folder | Minimum reusable pool | Mission(s) | Tester chooses | Product team prepares | Status | Blocking? |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Customer order messages (WhatsApp/Telegram-style text) | 01_Customer_Order_Messages/ | 5–8 sample phrasings covering clear, ambiguous-item-name, missing-quantity, and mixed-language variants | M-01, M-02 | Freely — any real customer + item; may write their own phrasing instead of using samples | 5–8 example phrasings, including at least one garbled item-name example and one no-quantity example | Ready | No |
| Price update templates | 02_Price_Update_Templates/ | 1 valid template (~10–30 SKUs) + 1 template with deliberate errors (missing column, invalid SKU, wrong UOM, negative price, duplicate SKU) | M-05, M-06 | Which real SKUs to include in a self-made template | The two template files above | Open | Yes for M-06 |
| Pick-list PDFs (annotated) | 03_Pick_List_Samples/ | 1 clean sample, 1 blurry/skewed sample | M-02 (sabotage variant only) | Real quantities | Two sample scans | Open (nice-to-have, not blocking) | No |
| Payment slips / bank statements | 04_Payment_Slips/ | 1 clean matching example, 1 payer-name-mismatch example | M-04 | Which real invoice to match against | Two sample files | Open | Yes |
| Customer Purchase Orders | 05_Customer_Purchase_Orders/ | 1 real PO from a confirmed PO-issuing customer | M-18 | N/A — this is the fixed reference | "Macrofrozen Sample PO" (FIX-01, supplied 2026-07-15) | Done | No |
| Special regression fixtures | 06_Special_Regression_Fixtures/ | NONE — BF-01's outage is an environment condition, not a file | BF-01 | N/A | Arrange the simulated outage (PA-04) | Open | Yes |

## 6. Fixed Regression Fixture Register

| Fixture ID | Exact filename | Why fixed data is required | Mission(s) / Boss Fight(s) | Status | Owner | Blocking? |
| --- | --- | --- | --- | --- | --- | --- |
| FIX-01 | Macrofrozen Sample PO | M-18 needs at least one authentic PO to establish real format/fields before testers improvise variants | M-18 | Supplied 2026-07-15 | Gareth | No longer blocking |

If PA-04's simulated SQL outage ends up needing a specific reproducible trigger (rather than a live dev action), register it here as FIX-02 once defined.

## 7. Roles, accounts, and permissions

| Role | Persona | Required account/access | Permitted actions | Refused actions to test | Status | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| Owner / MD / Credit Controller / Price Controller (Admin) | David | Desktop app access | Approve credit overrides; adjust prices ad-hoc | N/A (top of hierarchy) | Ready | Dev team |
| Finance (credit limits/terms) | Apple | Sets customer credit limits, controls credit terms, finance customer config — corrected 2026-07-27, not blanket Admin parity with David | Finance-scope only | N/A | Not separately tested this round — no persona card built for her | Gareth |
| Sales Manager | CJ Tan | Standard MAIA access with manager-level overdue-alert scope | View Ben's and Queenie's overdue accounts | View other reps' overdue accounts outside his team | Name confirmed; availability for the window still open | Gareth → CJ Tan |
| Sales rep | Ben, Queenie | Standard MAIA access, own-customer scope | Create/view own customers, create SOs, log activity notes | View another rep's customers; self-approve over-limit orders; issue a CN unsupervised | Ready | Dev team |
| Finance Manager (also keys in every order) | Grace | Standard MAIA access, AR + admin functions | Match payments; key in SOs relayed from sales | Issue CCN/SCN this round (feature WIP — see M-11) | Ready except CN (WIP) | Dev team |
| Logistics/Warehouse Manager | Lai | Pick-list upload access | Upload confirmed pick lists | N/A | Ready | Dev team |

## 8. Beyond Tester Reach handoffs

| Handoff ID | Acceptance criterion | Tester-verifiable half | Client/account-owner half | Owner | Evidence required |
| --- | --- | --- | --- | --- | --- |
| BTR-01 | SL-01: confirmed SO/DO/Invoice push to SQL where integration allows | Tester can confirm MAIA shows a "pending sync"/"synced" state and does not fabricate a synced status | Whether the record actually lands correctly inside the client's live SQL/AutoCount instance | Dev team + SQL vendor | Screenshot of MAIA-side status + a later confirmation from the SQL/dev side that the record appears correctly |
| BTR-02 | AS-01: pick-list-PDF flow works with a real warehouse manager and real foreign-worker pickers | Tester can confirm the upload/amend mechanism works with test data | Whether Lai and his pickers actually adopt this flow instead of reverting to their own paper process | David / Lai | A real pick→confirm→upload cycle observed post-go-live, not simulated in this UAT round |
| BTR-03 | SL-02: AR auto-match genuinely reduces Grace's workload | Not applicable this round — SL-02 ships next sprint, see §1/§3 | Whether Grace, using it for real, finds it faster than her current manual process | Grace | Deferred to next sprint's UAT |

## 9. Cleanup and collision control

UAT naming convention: prefix every test-created record's reference/remarks field with UAT-[testerinitials]-[date], e.g. UAT-BQ-0715 (Ben/Queenie).

Unique reference format: combine tester initials + a running number to avoid two testers picking the same "new" customer name or PO number.

May be created freely: SOs, DOs, Invoices, CNs, activity-log notes, price adjustments on non-critical SKUs.

Must not be reused/altered: the fixed PO fixture (FIX-01) and any price-update template files — copy before annotating.

Fixed fixtures must remain unchanged: FIX-01 stays as delivered; testers work from copies.

Who resets data:[NEEDS INPUT: assign a post-run data reset owner].

Post-run cleanup owner:[NEEDS INPUT].

## 10. Distribution checklist

All blocking project variables are completed (§2).

Required accounts and roles are ready (§7) — Sales Manager (CJ Tan) name confirmed; confirm his availability for the window.

Testers can find valid data matching mission criteria (§4) — pending PA-01/PA-06/PA-07/PA-08.

Reusable input pools meet the minimum sample count (§5) — PO sample (FIX-01) supplied 2026-07-15; payment-slip prep deferred with M-04 (next sprint, not needed this round).

Fixed regression fixtures are present (§6) — FIX-01 (Macrofrozen Sample PO) supplied 2026-07-15.

M-04 (AR) and M-11 (CN) are excluded from this round's scored missions — confirmed correctly excluded, not silently tested.

M-05/M-06 (bulk price update) results reviewed before tomorrow's client training — this is today's closure target.

00_START_HERE_INPUT_LIBRARY.md is in the shared folder.

Synthetic/real data use is approved (PA-09).

Bug tracker and XP tracker are accessible — XP tracker link still needed.

Reset and cleanup process is known — owner still needed.

Scope boundaries are confirmed (Scope Lock v1, 2026-07-14).

Field Guide heading hierarchy is valid.

Lark-native Table of Contents has been inserted after import.

Every Persona, Mission, and Boss Fight appears in the Lark document outline.

Every #### card heading has been converted to a Lark-native collapsible heading/toggle.

Cards are collapsed by default except the first tutorial mission (M-01).

Desktop and mobile navigation have been checked.

## 11. Lark Publishing Map

| Content block | Markdown level | Required Lark block | Collapsible? | Default state |
| --- | --- | --- | --- | --- |
| Document title | # | Title / Heading 1 | No | Expanded |
| Part | ## | Heading 1 | Optional | Expanded |
| Numbered section | ### | Heading 2 | Optional | Expanded |
| Persona Card | #### | Heading 3 / collapsible heading | Yes | Collapsed |
| Mission Card | #### | Heading 3 / collapsible heading | Yes | Collapsed |
| Boss Fight | #### | Heading 3 / collapsible heading | Yes | Collapsed |
| Card subsection | ##### | Heading 4 | Follows parent | Parent-controlled |

Post-import checklist:

Import the .md file rather than pasting it as plain text where possible.

Confirm heading levels before editing content.

Insert Lark's native Table of Contents.

Apply native collapsibility to all card headings.

Collapse all cards except M-01 (first tutorial mission).

Confirm the outline and TOC show the same order.

Confirm each card contains only its own content.

Test navigation on desktop and mobile.

## See Also

[[Macrofood — Scope Lock v1 (reconciled)]]

[[Macrofood — VoC Extraction]]

[[Macrofood — UAT Checklist]]

|（注：部分内容可能由 AI 生成）