Macro Frozen — End-user & Process Map (Lens 3)

## owner: Gareth
status: draft
last_reviewed: 2026-07-27

The map half of Lens 3 (Product Onboarding SOP, M3 → feeds M6 config / M9 training). Answers "who uses MAIA, and how — step by step?" Pairs with the UAT Checklist. Rerun 2026-07-27 — superseded v1 (2026-07-12) was built when most roles were NEEDS CLIENT INPUT. Scope Lock v2 (2026-07-27) and its two client-facing build docs — 20Jul26 - Macrofrozen Before vs After MAIA and 23Jul26 - Macro FrozenEnhancement (both Lark) — name every role directly and close almost every identity gap from v1. Sources: Scope Lock v2, VoC Extraction (incl. 17 Jul training signals VOC-037–060), 20Jul26 and 23Jul26 Lark docs, Maya Training — Identified Gaps Report.

## Quick Reference — E2E Flow & User Needs

1. Customer → salesperson (Queenie/Ben/CJ) 2. Salesperson forwards order → MAIA WhatsApp chat 3. MAIA drafts SO 4. Salesperson reviews/corrects/submits (no admin relay — AS-04 superseded) 5. Price check (3-tier): at/above approved price → auto-proceed below customer/default, above minimum → CJ approves below minimum → David approves 6. Credit check → MAIA blocks if over limit/overdue → David overrides 7. Lai (Warehouse Mgr) groups SOs → Pick Lists (by route/driver/area/date), every morning 8. Warehouse workers pick/pack: - actual kg - box count - kg per box - replacement SKU (if unavailable) 9. Lai uploads confirmed Pick List → MAIA 10. MAIA auto-prepares amended SO (no manual retype) 11. Grace reviews amended SO → submits 12. Grace explicitly requests Invoice + DN (NOT automatic) 13. CK (3rd-party driver) delivers, gets signature 14. CK → Grace: signed POD → Grace uploads to MAIA ⚠ POD feature itself BLOCKED — Grace rejects driver-direct-upload design 15. Customer sends payment proof → Grace verifies bank → submits receipt → invoice knocked off 16. David monitors full pipeline via dashboard (salesperson-filterable)

David (Owner) needs: top-tier price approval, credit override, full visibility, dashboard monitoring, catalogue creation tool cannot: — CJ (Sales Manager) needs: mid-tier price approval, set credit limit at customer creation, team-wide sales visibility cannot: approve below-minimum price Queenie / Ben (Sales Reps) needs: forward order → MAIA, review/correct draft, submit own SO, own-customer visibility only cannot: see other reps' customers, edit credit terms, self-approve pricing Apple (Finance) needs: set/maintain credit limits + terms (config-time role, not in live flow) cannot: blanket admin parity with David (corrected 2026-07-20) Grace (Accounts / Finance Mgr) needs: review+submit amended SO, explicit Invoice/DN generation trigger, POD upload, payment verification, knock-off cannot: auto-generate docs w/o explicit ask; auto-post unclear payer blocker: rejects driver-direct POD upload (NS-07) Lai (Warehouse Manager) needs: morning SO review, Pick List grouping/print, quantity+SKU confirmation, upload back to MAIA cannot: see cost/margin/financial data gap: no backup defined (NS-10) Warehouse workers needs: simple non-phone picking flow (can't use phones/system directly) cannot: see cost/margin/credit/pricing data gap: access model undecided (NS-11) CK (Driver, 3rd-party) needs: route, address, DN, delivery instructions cannot: see cost/credit/financial data gap: unclear if CK ever touches MAIA directly

6 open gaps for sign-off: UAT signatory · NS-07 POD conflict · backup coverage · warehouse device model · SKU-replacement approval routing · CK's actual MAIA role. (Full detail in §6 below.)

## 1. Actor & Role Register

| Actor | MAIA role | Authority | Contacted? | UAT signatory? | What they do in MAIA | Confidence |
| --- | --- | --- | --- | --- | --- | --- |
| David (Chong / Choy Kien Yang) | Owner / Management | MD, price controller (below-minimum tier), credit override authority, oversees full operation | YES | Likely, still not formally named — #1 open gap | Approves prices below minimum; approves credit-limit overrides; monitors all sales/warehouse/delivery/finance activity; makes the product catalogue himself (ChatGPT) | CONFIRMED — named directly, 20Jul26 doc §6.1 |
| CJ (Tan) | Sales Manager | Mid-tier price approver; sets customer credit limit at customer creation | YES | UNKNOWN | Approves prices below customer/default price but above minimum (submits or rejects the SO); oversees sales team; reviews pricing exceptions | CONFIRMED — 20Jul26 doc §6.2, Scope Lock SL-03/SL-08 |
| Queenie, Ben | Sales Rep | Daily sales users, each with own customer book (SQL Agent field) | YES | UNKNOWN | Forwards customer order to MAIA WhatsApp chat; reviews/corrects MAIA's draft SO; submits SO directly (no admin relay — AS-04 v2); manages own leads/prospects/customers only; uploads customer payment proof | CONFIRMED — named + spelling-corrected 2026-07-15 (was "Aben/Quinny"), 20Jul26 doc §6.3, VOC-032 |
| Apple | Finance | Sets customer credit limits, maintains finance-related customer settings — narrower than "Admin parity with David", corrected 2026-07-20 | YES | UNKNOWN | Manages credit limits, credit terms, credit-control settings | CONFIRMED — role corrected in Scope Lock v2 SL-04, 20Jul26 doc §6.4 |
| Grace | Accounts / Finance Manager | Final control point before Invoice/DN generation and before payment knock-off | YES — direct source for most of the VoC's newer signals | Possibly, alongside David — not formally named | Reviews MAIA-prepared amended SO after warehouse confirms pick list; submits amended SO; explicitly requests Invoice + DN generation (not automatic — SL-07); reviews and submits financial documents; uploads POD; confirms bank receipt; submits payment receipt; knocks off invoice | CONFIRMED — 20Jul26 doc §6.5, VoC Phase 0/2 (VOC-030 to 036) |
| Lai (Ah Lai) | Warehouse Manager | Groups SOs into pick lists; confirms quantities; no defined backup (NS-10 gap) | YES | No | Every morning reviews available SOs, groups into Pick Lists (by route/driver/area/date); prints Pick List; assigns warehouse workers; reviews completed picking; confirms actual kg, boxes, kg/box, replacement SKU; uploads completed Pick List to MAIA | CONFIRMED — 20Jul26 doc §6.6; formerly "Warehouse picker, THIN 2nd-hand" in v1 — now named directly |
| Warehouse workers (foreign workers) | Logistics / Warehouse | Physical picking/packing only | PARTIAL — described by Lai/David, not heard directly | No | Pick and pack per Pick List; record actual quantity/boxes/kg-per-box; flag SKU unavailability to Lai; cannot use MAIA directly — no convenient phone/system access (VOC-041) | THIN — still second-hand; access model open (NS-11) |
| CK (3rd-party) | Driver / external agent | Not staff — has own SQL Agent code for 3 customers, commission-tracking only, excluded from normal sales-territory logic | Indirect — named in SQL data, not interviewed | No | Delivers goods on assigned route; obtains signature; returns signed POD to Accounts (Grace uploads — driver does not upload directly, per SL-06/NS-07 mechanism note) | CONFIRMED identity (SL-08); role-in-MAIA still NEEDS CLIENT INPUT — POD flow itself is BLOCKED (NS-07 conflict) |
| Ms Tan-equivalent — SQL vendor | External | Integration dependency, not a MAIA user | — | N/A | Grants SQL API/integration access (DEP-1, still OPEN, live go-live blocker) | — |
| Krystle, Applle (setup-era) | Admin / setup coordination | Non-operational, setup-phase only | YES | No | Training logistics, AWS/OTP setup handshake — not part of the live order-to-cash flow | Legacy from v1, retained for continuity only |

Checkpoint — headcount resolved. v1 had 8 of 8 operational roles as NEEDS CLIENT INPUT except David/CJ. v2 closes 6 of those: Apple, Grace, Lai, Queenie, Ben are now named with full role descriptions; CK is identified as the driver-equivalent but his actual MAIA touchpoints remain open pending the NS-07 POD decision.

#1 gap — UAT signatory still not formally named. David remains the most likely signatory (per DEP-2), but no written confirmation exists. Grace is a plausible co-signatory given her operational centrality — raise both at sign-off.

## 2. Order-Intake Map

| Aspect | Reality (v2) |
| --- | --- |
| Channel | MAIA WhatsApp chat — a dedicated MAIA number, distinct from the internal company WhatsApp group used today |
| Number | One MAIA WhatsApp number (SL-06) — no multi-inbox |
| Who forwards | The salesperson who owns the customer (Queenie/Ben/CJ) forwards the customer's order directly into the MAIA chat |
| Who submits | The same salesperson reviews MAIA's draft SO and submits it themselves — no office-admin relay step (AS-04 superseded 2026-07-27; the earlier "query-only, admin enters" design from v1 is stale and should not be built) |
| Language / ambiguity | Chinese-heavy, mixed English/Malay/Mandarin item names; MAIA's item-matching resolves or surfaces for manual selection (VOC-002, assumed Base MAIA) |
| Units | Order may be entered as box / pieces / carton / kilogram — warehouse always confirms in kilograms, but separately captures kg-per-box and box count |
| Weight-variance entry convention (confirmed 2026-07-27) | Two distinct cases: (1) ordered in kg — SO qty = ordered kg (e.g. 20kg), small variance expected at pick (e.g. 19.71kg actual), amended at pick-list-upload step. (2) ordered in carton — customer doesn't specify kg; SO qty is entered as a placeholder 1kg, carton count goes in Additional Notes (e.g. "2 cartons"); true qty = sum of each carton's actual picked weight (e.g. 10.44kg + 11.82kg = 22.26kg), only known after Lai uploads the confirmed Pick List. MAIA's amendment step must fully replace the placeholder, not treat it as a real 1kg order with a variance. |
| Must-NOT | An order draft is never auto-submitted — the salesperson must review and explicitly submit; MAIA must not push to SQL before that. Also must-NOT: treat a carton-order's placeholder 1kg as a genuine committed quantity anywhere downstream (credit check, dashboard, reporting) before the pick list confirms it. |

## 3. Document Flow

| Document | Generated by | Trigger | SQL constraint |
| --- | --- | --- | --- |
| Sales Order (SO) — draft | MAIA, from forwarded WhatsApp order | Salesperson forwards order | Not pushed to SQL until salesperson submits |
| Sales Order (SO) — submitted | Salesperson (own customers) | Salesperson reviews/corrects, submits | Routes through SL-03 tiered price approval + SL-04 credit check before proceeding |
| Pick List | Lai (Warehouse Manager), from grouped SOs | Every morning, SOs available for picking | Grouped by route/driver/area/date; carries customer name + SO notes (post-23Jul fix) |
| Sales Order — amended | MAIA, from Lai's confirmed Pick List | Warehouse confirms actual kg / boxes / kg-per-box / replacement SKU | Grace reviews and submits — MAIA does not auto-submit the amendment |
| Delivery Note (DN) / Invoice | MAIA, only on Grace's explicit request | Grace asks MAIA to generate, after submitting the amended SO | Not automatic on SO-amendment submission (SL-07) — this is a deliberate control point, not a lag; MAIA should flag Grace if a submitted amendment has no DN/Invoice request yet |
| Credit Note | — | Return/correction | NOT YET BUILT (AS-03 — design finalized as SCN/CCN split, but flagged next-round priority per 16/17 Jul training, Gap #10). Do not treat as available. |
| Pro Forma Invoice | Sales (MAIA) | Financier / deposit requirement (~30% deposit use case) | Exists in product (NS-04, resolved) |
| Payment receipt | Grace (MAIA, draft) | Customer submits payment proof, Sales/Accounts uploads | Grace verifies bank receipt before submitting; knocks off Invoice, updates outstanding + available credit |

Stock-timing rule (confirmed 2026-07-27, SL-07): stock in SQL only moves at Invoice or SCN issuance — not at SO submission, DO generation, or pick-list confirmation. MAIA must not show a stock deduction before the Invoice actually posts.

Boundary: MAIA is the operational layer; SQL stays master for customer, item, stock, and payment records.

## 4. Step-by-Step Process Map (the spine)

Confirmed end-to-end flow (Scope Lock v2 + 20Jul26 Before/After doc, superseding v1's flow):

Customer sends order to salesperson (Queenie, Ben, or CJ). [Customer → Sales]

Salesperson forwards the order to the MAIA WhatsApp chat. [Sales · WhatsApp]

MAIA interprets the message and prepares a draft Sales Order (customer, product, SKU, qty, unit, price, notes). [MAIA]

Salesperson reviews, corrects, and submits the SO themselves — no admin relay. [Sales]

MAIA checks price against the 3-tier ladder: at/above approved price → proceeds automatically; below customer/default but above minimum → CJ approves; below minimum → David approves. [MAIA → CJ/David as needed]

MAIA checks credit: outstanding balance, credit limit, overdue status, "previous invoice cleared" rule. Blocked orders route to David for override. [MAIA → David]

Every morning, Lai reviews available SOs and groups them into Pick Lists by route/driver/area/date. [Lai]

Warehouse workers pick and pack, recording actual kg, box count, kg-per-box, and any replacement SKU (SKU substitution flow — AS-10). [Warehouse workers → Lai]

Lai checks the completed work, photographs the completed Pick List, and uploads it to MAIA. [Lai]

MAIA prepares the amended Sales Order using the warehouse-confirmed data — Grace does not need to retype anything. [MAIA]

Grace reviews the amendment (original vs final SKU/qty/boxes/kg-per-box/price/credit status) and submits it. [Grace]

Grace explicitly asks MAIA to generate the Invoice and Delivery Note — this is not automatic. [Grace → MAIA]

Warehouse prints the DN; CK (driver) delivers per the assigned route. [Lai/Warehouse → CK]

Customer signs; CK returns the signed document to Accounts, who uploads the POD to MAIA (driver does not upload directly — mechanism confirmed 2026-07-27, but the feature itself remains BLOCKED pending David's NS-07 decision). [CK → Grace/Accounts]

Customer submits payment proof → Sales/Accounts uploads → MAIA drafts a payment receipt → Grace verifies the bank → Grace submits → Invoice knocked off, outstanding/available-credit updated. [Grace]

David monitors the full pipeline via dashboard (now filterable per-salesperson, NS-14) and handles exceptions/overrides. [David]

### Per-role swimlane

| Role | Across the flow |
| --- | --- |
| Queenie / Ben (Sales Reps) | Steps 1–4 — forward order, review/correct/submit SO, own-customer-only visibility (SL-05); may upload customer payment proof |
| CJ (Sales Manager) | Step 5 (mid-tier price approval), oversight of sales team, sets credit limit at customer creation (SL-08) |
| David (Owner) | Steps 5–6 (top-tier price approval, credit override), step 16 (monitoring, exceptions) — no longer the order-consolidation bottleneck |
| Lai (Warehouse Manager) | Steps 7–9 — groups SOs, prints/distributes Pick Lists, confirms quantities/SKU replacements, uploads. No defined backup (NS-10). |
| Warehouse workers | Step 8 — physical pick/pack, cannot access MAIA directly (NS-11 open) |
| Apple (Finance) | Sets/maintains credit limits and terms (not in the live order flow — a config-time role) |
| Grace (Accounts/Finance Manager) | Steps 11–12, 14–15 — the final control point for SO amendment, document generation request, POD upload, payment verification and knock-off |
| CK (Driver, 3rd-party) | Step 13–14 — delivers, obtains signature, returns POD to Accounts (does not touch MAIA himself under the current mechanism note) |

## 5. Permission Matrix

| Role | Can create | Can approve | Can view | Cannot do |
| --- | --- | --- | --- | --- |
| Sales Rep (Queenie/Ben) | Leads, prospects, draft/submitted SO, convert lead→customer | — | Own leads/prospects/customers/SOs only | Create a customer directly from a raw record; view another rep's customers; edit credit terms/limits; bypass or self-approve pricing exceptions |
| CJ (Sales Manager) | Same as reps, plus sets credit limit at customer creation | SO price approval (below customer/default, above minimum) | All sales reps' leads/prospects/customers/SOs, pending approvals | Approve a price below the minimum (David-only) |
| David (Owner) | All | SO price approval (below minimum), credit-limit override | All — leads, prospects, customers, SOs, approvals, warehouse/delivery/financial status | (governs the rest) |
| Apple (Finance) | Credit limits, credit terms, credit-control settings | — | Finance-related customer configuration | Blanket Admin parity with David — role is Finance-specific only |
| Grace (Accounts/Finance Manager) | Amended-SO submission, Invoice/DN generation requests, payment receipts | Invoice knock-off | Warehouse-confirmed quantities, SO amendments, AR / outstanding | Auto-generate Invoice/DN without explicit request; auto-post an unclear payer |
| Lai (Warehouse Manager) | Pick Lists (grouping), quantity/kg-per-box/replacement-SKU confirmation | — | SOs needing picking, product info for picking, customer names, SO notes, delivery info | View product cost/margin, sensitive customer financial data, accounting records unrelated to warehouse work |
| Warehouse workers | — (execute only) | — | Customer name, SKU, product description, sales notes, ordered qty, packing instructions, route grouping | View cost/margin/credit/financial/pricing-approval data |
| CK (Driver) | — | — | Delivery route, customer address/contact, DN, delivery instructions | View cost, credit limit, pricing approvals, internal financial data |

Grounded in Scope Lock SL-03/SL-04/SL-05/SL-08 and the 20Jul26 doc's per-person permission tables. Full matrix confidence is MED — Scope Lock v2 itself notes the access matrix is still pending a full training re-walk with all managers present.

## 6. Gaps & Sign-off Agenda

Six real gaps remain — down from v1's near-total identity gap, but these need David/Grace directly before Gate-2:

UAT signatory — David is the likely signatory (DEP-2), still not formally confirmed in writing; consider whether Grace co-signs given her operational centrality.

NS-07 POD — BLOCKED, client conflict. Grace explicitly rejects photo-upload-to-Maya. The mechanism note (Accounts uploads, not driver) only refines a design she has already rejected in principle. Needs David's explicit decision: build a lighter version, or drop "mark as delivered" entirely.

NS-10 backup coverage — no process exists for when Lai (warehouse) or Grace/Finance is absent. Real operational gap, not a config question — David must assign backups.

NS-11 warehouse Maya access model — individual logins per picker vs one shared device for warehouse workers (who cannot conveniently use phones — VOC-041). Affects how step 8/9 actually runs.

AS-10 SKU-replacement approval routing — who approves a mid-pick SKU substitution (Sales, CJ, David, Grace, or the customer)? Not yet defined; recommend resolving before AS-01/pick-list UAT.

CK's actual MAIA touchpoint — identified as the driver by SQL Agent code, but with POD blocked (gap #2), it's unclear whether CK will ever interact with MAIA directly, or remain entirely outside it.

Closed since v1: sales-coordinator identity (Queenie/Ben/CJ), finance identity (Apple), warehouse identity (Lai), account identity (Grace) — all now named with full role/permission detail.

## See Also

[[Macrofood — Scope Lock v2]] — spine, rerun 2026-07-27

[[Macrofood — VoC Extraction]] — VOC-037 through VOC-060 (17 Jul training) ground most of this rerun

[[Macrofood — UAT Checklist]] — the other half of Lens 3 (not yet rerun against Scope Lock v2 — check for drift)

[[Macrofood — Lens Alignment Report]] — stale (2026-07-12, predates v2); recommend a fresh lens-align pass now that this map has moved

20Jul26 - Macrofrozen Before vs After MAIA (Lark) · 23Jul26 - Macro Frozen Enhancement (Lark)

|（注：部分内容可能由 AI 生成）