Macro Frozen — Internal Questions / Actions for Ivan (Tech Lead)

## owner: Gareth
status: review
last_reviewed: 2026-07-14 (Grace call reconciled)
lark_url: https://eg69120xnei.sg.larksuite.com/docx/HuYldO3gCoEHEpxURIml9WOHgNg

Not client-facing — these need a tech/feasibility answer before we either build, or go back to Grace/David with a scoped-down ask.

## 1. POD enforcement (NS-07) — now a harder blocker

Escalated 2026-07-14: This is no longer just an enforcement-scope question. In a direct call, Grace explicitly rejected the whole photo-upload-to-Maya design — her current process (photo → WhatsApp group only, no system status) already works for her, and she sees the proposed upload step as added work, not reduced. Original question (is conditional/partial enforcement technically buildable — POD required for some DOs but not others, vs all-or-nothing) is now secondary to the real one: should we build any formal POD/mark-as-delivered feature at all, given the person who'd operate it doesn't want it? This is now a David decision (see client question #19), but flag to Ivan so the team doesn't keep building toward a design that may get killed.

## 2. Delivery trip / stock tracking gap

Currently Out-of-Scope, but flagged as a real gap (DO needs delivery proof even without full trip management). Confirm whether this needs its own ticket regardless of how the POD client question is answered.

## 3. Pick-list upload testing (AS-01) — status check

Confirm Kevin's upload-back support (pick-list PDF → Maya → amend SO) is tested and working. Hard deadline Thu 16 Jul — this is the top-priority "happy flow," blocks Macro Frozen readiness if it slips.

## 4. Item historical pricing — RESOLVED, no action needed

Resolved 2026-07-14: Grace confirmed directly that the real practice is much simpler than assumed — checking only the single latest invoice per item (unit price, quantity, occasional discount), not a multi-transaction/date/cross-item view. This matches [[01 - MAIA Product/Product Specs/Item Historical Pricing/Item Historical Pricing & Discount]] exactly as built for Fixguru. No feasibility check needed — closing this item.

## 5. Quotation → SO price-lock feasibility (AS-07 / VOC-014)

Proposed flow: create QTN → edit price → submit QTN → convert to SO. The client's actual pain (VOC-014) is a price-lock — a SO shouldn't quietly go out cheaper than what was quoted. Is it feasible to carry the QTN price forward as a floor/flag on the converted SO? Need this answered before asking David whether he wants it enforced.

## 6. Item-name fuzzy matching (VOC-002) — confirm Base coverage

Client uses informal/fuzzy item names in orders (e.g. "pork belly slice skin on" vs formal SKU name). We're assuming Base MAIA's existing fuzzy-matching/learning covers this adequately for Macro Frozen's catalog. Can you confirm this is live and sufficient, or does it need tuning/training data from Macro Frozen specifically?

## 7. Cash-from-driver recording (VOC-009) — build estimate

Finance currently keeps a self-made Excel log of cash collected from drivers. SL-02 (AR reconciliation) only covers bank/slip matching today. Rough estimate needed on whether this fits cleanly into the existing AR module before we offer it to the client as an option (see client question #22).

## 8. Damage / batch QC photo log (VOC-023) — build estimate

Warehouse wants to photo-log damaged/discoloured stock against a batch. Only a generic "issue ticket" was floated in the 4 Jun meeting — never scoped. Rough estimate needed before offering this to the client (see client question #16).

## 9. New from 2026-07-14 Grace call — awareness only, no dev action yet

Two new items surfaced that are product/process decisions for David, not dev feasibility questions — flagging for awareness so the team isn't caught off guard:

AR auto-match adoption skepticism (SL-02): Grace pushed back on the AR auto-match flow as no real time-save over direct SQL entry. Worth planning for a real-usage check post-go-live rather than assuming the walkthrough convinced her.

Backup coverage gap (NS-10): No process exists today if the logistics or finance manager is absent. Not a Maya config question — David needs to make an operational decision here.

## See Also

[[Macrofood — Scope Lock v1 (reconciled)]]

[[Macrofood — VoC Extraction]]

[[Macrofood — Client Clarification Questions (2026-07-13)]]

|（注：部分内容可能由 AI 生成）