Macro Frozen — Scope Lock v2

## owner: Gareth
status: draft
last_reviewed: 2026-07-27
lark_url: https://eg69120xnei.sg.larksuite.com/docx/MUiBdupA6oiC9jxs6RyluUeNgAs

Date: 27 Jul 2026 (supersedes v1, 24 Jun–14 Jul 2026)

Build stage: In-build / pre-core go-live

Scope stance: Conservative. Anything without evidenced mutual agreement is not locked. ⚠️

v1 history (24 Jun–14 Jul 2026): all Needs-Scoping items reconciled to terminal statuses across four rounds — 2026-07-12 (initial reconciliation), 2026-07-13 (Ivan × Gareth internal re-check, reopened NS-03/NS-05/NS-06 to mechanism-detail level, added NS-08), 2026-07-14 ×3 (Gareth's AS-01/SL-03/AS-03/AS-04 updates; Grace clarification call resolving NS-08/NS-06, escalating NS-07 to conflict, adding SL-08/NS-09/NS-10/NS-11; AS-08/NS-12 customer-PO; AS-09/NS-13 cost-price tracking). Full v1 detail preserved in Macrofood — Scope Lock v1 (reconciled).md (archived).

v2 changes (2026-07-27), cross-checked against 20Jul26 - Macrofrozen Before vs After MAIA and 23Jul26 - Macro Frozen Enhancement (both client-facing build docs), plus the Maya Training Gaps Report (16/17 Jul training sessions):

AS-04 / AS-04b reopened and superseded — salesperson submits their own SO directly via MAIA WhatsApp chat; the "query-only, admin enters" design is stale.

New AS-10 — SKU replacement during picking.

AS-01 acceptance criteria extended — kg-per-box / box-count tracking.

SL-03 / SL-04 extended — confirmed 3-tier price-approval ladder (auto → CJ → David).

SL-07 acceptance criteria extended — Invoice/DN generation is an explicit Grace-initiated request, not automatic.

NS-14, NS-15, NS-16 (new, from training gaps) — dashboard per-salesperson filter, pick-list remarks carry-through, duplicate-customer detection — all RESOLVED (build spec confirmed 2026-07-23).

Prospect module hidden — flat Lead → Customer flow, CRM notes carry forward on conversion.

Stock movement timing confirmed (later, 2026-07-27): in SQL, stock only moves inbound/outbound at Invoice/SCN issuance, not at SO/DO/pick-list stages — MAIA must mirror this exactly (SL-07).

Apple's role corrected — Finance scope specifically (credit limits, credit terms), not blanket Admin parity with David.

NS-07 (POD) mechanism note added (Accounts uploads, not driver) — blocker itself unresolved, still awaiting David.

Full source analysis: [[macrofrozen/27Jul26 - Macrofrozen Scope Lock Update Notes]].

## 1. Source Manifest

| Source | Date range / date | Processed in full? | Notes |
| --- | --- | --- | --- |
| Ordermaia x MacroFrozen.pdf — proposal / SOW baseline | 13 May 2026 | Partial visual pass | PDF text was not machine-parsed; rendered pages show Phase 1 scope, workflows, recommended customisations, documents, exclusions. |
| [REQ] Macro Frozen Customer Narrative Document | Sales handover / post-sales | Yes, via project search | Contains latest product handover scope, RM40k commercial direction, in-scope/out-of-scope boundaries, risk notes. |
| 4 Jun 26 - Macro Frozen Meeting Notes | 4 Jun 2026 | Yes | Meeting-minutes view of agreed workflow, decisions, actions, out-of-scope notes. |
| 2026-06-04 [F2F] Macrofood Requirements Gathering-transcript v2.md | 4 Jun 2026 | Targeted full-search review | Raw transcript evidence for AR, pick list, pricing, credit limit, stock, roles, timeline. |
| _chat.txt WhatsApp export | 15 May–18 Jun 2026 | Targeted review | Confirms setup timeline, client artefacts, 4 Jun recap, agreed core workflow as posted to group. |
| Macrofood — Requirement Gathering Questionnaire | 4 Jun prep | Yes as scoping checklist, not agreement | Used only to identify open questions and required samples; it is not evidence of client agreement. |
| 2026-06-08 Macrofrozen MAIA setup-transcript.md | 8 Jun 2026 | Targeted review | Mostly setup/API/AWS/data collection; weak for scope lock. |
| Fireflies connector | queried 23 Jun 2026 | Title-scope search | Queries run: Macro, Macro Frozen, Macrofood, Macro Food, David. Found new client brief custom med, macro food dated 19 May 2026 and Macro Food F2F dated 6 May 2026. Macro Food F2F appears to be a coverage hole: not clearly present as a project file. |
| Ivan x Gareth Macrofrozen scope lock discussion (Fireflies transcript) | 13 Jul 2026 | Yes, full transcript | Internal scope re-check between Ivan (lead) and Gareth's team. Confirms/expands AR recon, AS-01 pick-list mechanism, pricing template, credit note doc type, POD attachment behaviour; surfaces that NS-03/NS-05/NS-06 "resolved" statuses lack mechanism detail; surfaces item historical pricing requirement. |
| Macrofrozen Client Scope Lock Clarification (Fireflies transcript, direct call with Grace) | 13 Jul 2026 | Yes, full transcript | Direct client-voice source — Grace clarifying open items ahead of 16 Jul training. Resolves NS-08, NS-06 routing; confirms role/permission definitions, customer-agent SQL assignment, CN knock-off mechanics; surfaces NS-07 conflict, SL-02 adoption skepticism, new gaps. |
| Maya Training — Identified Gaps Report.md | 16–17 Jul 2026 (training sessions) | Yes | 14 gaps from the order & warehouse workflow training sessions — notification readiness, dashboard filtering, pick-list remarks carry-through, accounting/supplier integration, SO-amendment ownership, credit visibility, related-company pricing, CN not built, duplicate-customer detection, lead/prospect conversion. |
| 20Jul26 - Macrofrozen Before vs After MAIA (Lark) | 20 Jul 2026 | Yes, full doc | Client-facing before/after workflow doc — confirms salesperson-submits-SO-directly model, tiered price approval, kg-per-box tracking, SKU replacement, explicit Grace-initiated Invoice/DN generation, full role/permission table per person. |
| 23Jul26 - Macro Frozen Enhancement (Lark) | 23 Jul 2026 | Yes, full doc | Build spec directly answering several training gaps — Pick List grouping/columns/remarks placement, Product Detail screen purchasing-tab hide, Lead/Prospect simplification + Lead Merge (duplicate detection), credit-control toggle naming, sales-dashboard salesperson filter, stock-entry supplier-name out-of-scope confirmation. |

Coverage warning: The 6 May Fireflies Macro Food F2F transcript is not clearly duplicated in the project files. Treated as a confidence reducer where later project files do not explicitly confirm the same commitment.

## 2. Scope Lock Summary

| Status | Count | Items |
| --- | --- | --- |
| LOCKED | 11 | SQL/customer-item master boundary; AR customer-invoice reconciliation (adoption-risk flagged); bulk price update + tiered price-approval (auto/CJ/David); credit-limit control; role visibility; one MAIA WhatsApp number; core document generation for SO/DO/Invoice where integration allows (explicit-request nuance added); salesperson self-service order entry (AS-04, reopened/superseded); customer→sales-agent assignment (SL-08); SKU replacement during picking (AS-10, new) |
| LOCKED (SUPERSEDED) | 1 | AS-04b (office-admin order entry) — superseded by salesperson-submits-directly model, 2026-07-27. Kept for historical traceability, not active design. |
| AGREED IN PRINCIPLE — IMPLEMENTATION NOT LOCKED | 5 | Fresh-weight workflow (now includes kg-per-box); product catalogue/image generation; credit note support (doctype design finalized, numbering risk flagged, still not built per training Gap #10); customer information/notes (activity log confirmed, master-field writability open); backend dashboard/reminders (salesperson-filter piece now resolved, rest still open) |
| AGREED IN PRINCIPLE — IMPLEMENTATION PROPOSED | 3 | AS-07 quotation-before-order; AS-08 customer PO upload & match; AS-09 cost/buying price tracking & bulk update |
| BLOCKED — CLIENT CONFLICT | 1 | NS-07 POD — client (Grace) explicitly rejects photo-upload-to-Maya design; mechanism note added (Accounts uploads, not driver) but blocker itself unresolved, awaiting David |
| NEEDS SCOPING | 5 | NS-09 stock-expiry alert sales-inclusion; NS-10 backup coverage; NS-11 warehouse Maya access model; NS-12 customer PO mechanism; NS-13 cost/buying price mechanism |
| RESOLVED (this round) | 3 | NS-14 dashboard per-salesperson filter; NS-15 pick-list remarks/notes carry-through; NS-16 duplicate-customer detection (Lead Merge) |
| OUT OF SCOPE | 8 | AP reconciliation; merchant/QR settlement reconciliation; delivery trip management; full WMS/barcode/QR scanning; volume-based pricing; full B2C/customer ordering app; automated WhatsApp blasting; supplier/purchase-invoice stock entry (confirmed 2026-07-23 — supplier name stays SQL-side) |

### Blocking open items

✅ All previously-blocking items resolved as of 2026-07-12; re-verified 2026-07-27, no new hard blockers beyond NS-07.

⚠️ Still blocking: NS-07 POD remains a hard conflict — Grace explicitly does not want photos uploaded to Maya. Needs David's decision.

Remaining open (non-blocking): NS-03 aging-alert mechanism detail; NS-05 credit-block approval mechanism detail; AS-07 price-lock enforcement (low priority — quotations barely used in practice); AS-03 CN-numbering risk; AS-05 master-data field writability; AS-06 dashboard/reminders access (beyond the now-resolved salesperson filter); NS-09 stock-expiry sales-inclusion; NS-10 backup coverage gap; NS-11 warehouse device model; NS-12/NS-13 mechanism detail for AS-08/AS-09.

## 3. Locked Scope

### SL-01 — MAIA sits on top of SQL; SQL remains customer/item master

Status: LOCKED

User-facing flow: Authorized staff use MAIA for order/document/payment workflow; MAIA references SQL customer and item data; confirmed records are pushed/synced to SQL where integration allows.

Acceptance criteria: Customer and item lookup uses SQL-derived data; MAIA does not replace SQL; confirmed SO/DO/Invoice/payment outputs push to SQL only where integration is technically available.

Confidence: HIGH.

### SL-02 — AR customer invoice reconciliation

Status: LOCKED

User-facing flow: Finance uploads/forwards bank statement/payment slip → MAIA extracts payer/date/amount/reference → MAIA suggests invoice/customer matches → finance confirms or manually selects → payment entry/knock-off is updated where SQL integration allows.

Acceptance criteria:

Exact/clear matches are suggested automatically.

Mismatches are not auto-posted.

User can select customer/invoice manually.

Payment status updates only after user confirmation.

⚠️ Adoption risk (flagged 2026-07-14, Grace call): Grace pushed back — she sees this as the same manual work routed through Maya instead of directly into SQL. Mirrors the AS-01 pick-list adoption risk — both need real-usage validation post-go-live.

Confidence: HIGH.

### SL-03 — Bulk price update and tiered pricing enforcement

Status: LOCKED

User-facing flow: David/admin uploads price update template → MAIA updates latest prices → sales order pricing uses MAIA price source → salesperson can view/adjust only within configured rules → out-of-band pricing routes to the correct approver tier.

Acceptance criteria:

Template upload changes prices in MAIA.

SO pricing uses latest MAIA price.

Wholesale/retail/customer-specific prices are supported.

Minimum price rule prevents below-floor pricing without an approval route.

Price controller role (2026-07-14): David is the price controller — adjusts prices via desktop app, not WhatsApp/chatbot. Distinct from the bulk-template flow: template upload is bulk/scheduled refresh; price-controller role is ad-hoc/manual adjustment authority on top.

⚠️ Mechanism confirmed as David-only knowledge (2026-07-14): Grace does not know the actual bulk-template mechanism — "only David knows/handles this." Needs a direct David conversation before the Excel-template acceptance criteria can be finalized.

✅ Tiered price-approval ladder confirmed (2026-07-20, 20Jul26 doc):

Normal/approved price (at or above customer-specific or default price) → Sales Order proceeds automatically, no approval needed.

Below customer/default price, but at or above minimum price → salesperson seeks CJ's approval; CJ approves by submitting the SO, or rejects.

Below minimum price → salesperson seeks David's approval; David approves by submitting the SO, or rejects.

This is new detail on top of the existing minimum-price-block rule — it defines exactly who approves each pricing tier, not just that below-floor pricing is blocked.

Confidence: HIGH.

### SL-04 — Credit-limit / payment-term control

Status: LOCKED

User-facing flow: Salesperson attempts to submit order → MAIA checks customer credit amount and payment terms from SQL → if either condition fails, order is blocked → David receives approval/override request → order proceeds only if David approves.

Acceptance criteria:

Credit amount and term status are checked before submit.

Either failure blocks order.

David is notified as approver.

Override is recorded.

Role/permission mechanics (2026-07-14):Read = view only, Write = editable, Create = can open new entries, Submit = requires manager approval. Sales Manager (CJ) sets the credit limit at customer creation, not Finance.

⚠️ Still NOT LOCKED — full matrix pending training re-walk: David gave a provisional pass on the overall access matrix; Grace flagged this as unconfirmed pending a full re-walk with all managers present.

✅ Apple's (Finance) role corrected (2026-07-20, 20Jul26 doc): Apple's scope is specifically: sets customer credit limits, maintains finance-related customer settings, controls customer credit terms, ensures financial settings are accurate. This is a narrower, Finance-specific scope — not blanket Admin parity with David as earlier assumed. Correct wherever the pack currently states "Apple/Applle — Admin, same permission level as David."

✅ Credit-control toggle naming fix (2026-07-23, 23Jul26 doc): Current customer-profile toggles mix positive/negative phrasing ("Bypass credit limit", "Overdue block") and are confusing. Standardize to: Credit limit enforced: Yes/No and Overdue block enabled: Yes/No — "Yes" consistently means the control is active. UI/copy change, not a logic change.

✅ Warehouse/Purchasing visibility (2026-07-23, 23Jul26 doc): Confirmed as a build item — hide the Purchasing tab from the Item Detail screen for warehouse users (they should not see cost/purchasing data). Reinforces the existing rule that warehouse staff shouldn't see cost/margin/financial data, now as a concrete UI change rather than just a stated principle.

✅ Credit-check gate points confirmed (2026-07-27): The credit-limit check is configured to run at SO and DN — not at Invoice.

At SO: this is the earliest point exposure can be judged, before any picking/warehouse work happens — blocking here avoids wasted picking effort on an order that shouldn't proceed.

At DN: re-checked here because the picked/amended qty (and therefore the billed amount) can differ from the original SO — per the pick-list workarounds (Approaches 1–3), qty is only finalised after picking, so the DN stage is the last point where the real exposure is known before the customer is actually billed.

Not Invoice-only: by the time the Invoice is generated, the DN already exists and — under the confirmed stock-movement rule (see above) — goods have already physically left, since DN is issued alongside/ahead of dispatch. A credit block at Invoice stage would only stop the paperwork, not the goods; the customer would already be holding stock the company can't recall. Checking only at Invoice also means the exposure sits completely unchecked through the entire SO→DN window, which per Grace's explicit-request flow (SL-07) can sit open for a while before she asks MAIA to generate anything — an over-limit customer could accumulate multiple fulfilled, undelivered-on-paper orders in that gap with no gate at all. SO and DN are the two points where blocking still has teeth — stopping picking effort (SO) and stopping dispatch (DN) — which is why the check sits there instead of waiting for Invoice.

Confidence: HIGH (mechanics/definitions) / MED (final matrix, pending training).

### SL-05 — Salesperson customer visibility

Status: LOCKED

User-facing flow: Sales reps log into/use MAIA and only see/manage their own customers; cross-visibility between sales reps is disabled unless later approved.

Acceptance criteria: Sales rep A cannot access Sales rep B's customer list or customer-specific pricing/outstanding data.

Confidence: HIGH.

### SL-06 — One MAIA WhatsApp number

Status: LOCKED

User-facing flow: Authorized staff forward/input orders and workflow messages into one MAIA WhatsApp number.

Acceptance criteria: Phase 1 configuration uses one MAIA assistant number; no multi-number inbox routing is built.

Confidence: HIGH.

### SL-07 — SO/DO/Invoice generation where integration allows

Status: LOCKED

User-facing flow: User confirms order/final quantity → MAIA generates SO/DO/Invoice documents → user reviews/sends PDFs → records push to SQL where integration allows.

Acceptance criteria:

SO/DO/Invoice can be generated from the confirmed order state.

PDFs can be reviewed before sending.

SQL document flow constraints are respected.

Current Macro Frozen sample layouts are used where feasible.

✅ Explicit-request nuance confirmed (2026-07-20, 20Jul26 doc): MAIA does not automatically generate the Invoice or Delivery Note when Grace submits the amended Sales Order. Grace must separately and explicitly ask MAIA to generate the Invoice and DN. This is a meaningful correction to the acceptance criteria above — "can be generated from the confirmed order state" means on explicit request, not automatically on SO submission. MAIA should clearly flag to Grace when an amended SO has been submitted but the Invoice/DN have not yet been requested, to avoid this becoming a silent delay.

✅ Stock movement timing confirmed (2026-07-27): In SQL, stock only moves inbound/outbound at the point Invoice or SCN is issued — not at SO submission, not at DO generation, not at pick-list confirmation. MAIA must mirror this exactly: stock quantity stays untouched through SO/DO/pick-list stages and only deducts (outbound) on Invoice issuance, or reverses (inbound) on SCN issuance. This directly affects AS-01's stock-visibility behaviour and AS-10's SKU-replacement flow — neither should show a stock deduction before the Invoice actually posts.

Confidence: MED — locked as a functional commitment, but final format matching depends on sample documents and SQL integration.

### SL-08 — Customer → sales-agent assignment

Status: LOCKED

Mechanism confirmed: Every customer record in SQL's "Maintain Customer" screen carries an Agent field/code. 3 active salesmen: CJ Tan (Sales Manager), Ben, Queenie (reps). CK is a third-party driver, not staff — 3 customers under his own agent code for commission tracking only, excluded from MAIA's sales-territory logic. Unassigned/legacy customers default to David.

Acceptance criteria: MAIA's customer-agent mapping mirrors this SQL structure exactly — CJ/Ben/Queenie's customers route to them, CK's 3 customers excluded, everything else defaults to David.

Confidence: HIGH.

### AS-04 — Salesperson self-service order entry (reopened, superseded 2026-07-27)

Status: LOCKED — reopened and superseded 2026-07-27

v1 answer (2026-07-14, per Grace — now superseded): Salespeople don't enter orders directly; they relay to office admin via WhatsApp, admin does entry. Phase 1 outdoor sales scope was query-only.

⚠️ Superseded 2026-07-27 (20Jul26 - Macrofrozen Before vs After MAIA): The confirmed current design is different — the salesperson forwards the customer's order directly to the MAIA WhatsApp chat, MAIA interprets it and prepares a draft Sales Order, the salesperson reviews and corrects the interpretation (customer, product, SKU, quantity, unit, price, notes), and the salesperson submits the Sales Order themselves through MAIA. No office-admin order-entry step exists in this design.

This also resolves an internal audit finding from this pack's UAT prep: the Role Permission sheet already granted Sales User READ/WRITE/CREATE on Sales Order (contradicting the old "query only" framing) — the permission sheet was correct, the v1 query-only description was stale.

Acceptance criteria (v2):

A salesperson can forward a customer order to the MAIA WhatsApp chat.

MAIA prepares a draft SO from the message.

The salesperson can review, correct, and submit the SO themselves.

Submission still routes through SL-03's tiered price-approval ladder and SL-04's credit check where applicable.

Blocking: NO.

### AS-04b — Office-admin order relay (SUPERSEDED)

Status: LOCKED (SUPERSEDED) — 2026-07-14, superseded 2026-07-27

Originally confirmed the office-admin-enters-order model. Superseded by AS-04's 2026-07-27 update — salesperson submits directly, no separate admin order-entry step. Kept here for historical traceability only; do not build against this description.

### AS-10 — SKU replacement during picking (new, 2026-07-27)

Status: AGREED IN PRINCIPLE — IMPLEMENTATION NOT LOCKED

Now intended (per 20Jul26 doc §4.6): The warehouse may discover during picking/packing that the ordered SKU is unavailable and needs to substitute a replacement (e.g. Brand A French Fries → Brand B French Fries, out of stock). The proposed workflow: warehouse identifies unavailable SKU → selects replacement → replacement recorded in MAIA → reflected in the Pick List → confirmed replacement flows into the amended Sales Order → after Grace submits the amended SO, final DN/Invoice use the approved replacement SKU.

System should retain: original SKU, replacement SKU, user who made the change, reason for replacement, approval status where required.

Open question: whether SKU replacement requires approval, and from whom (Sales, CJ, David, Grace, or the customer) — not yet defined. Different SKU = potentially different price, different cost, different spec, customer dissatisfaction risk if unapproved.

Blocking: NO for core go-live; recommend resolving the approval-routing question before AS-01/pick-list UAT, since it directly affects that flow.

## 4. Agreed in Principle — Implementation Not Locked

### AS-01 — Fresh-weight adjustment workflow (extended 2026-07-27)

Status: RESOLVED — CONFIRMED (2026-07-10), mechanism extended 2026-07-14 and 2026-07-27

Full flow (as of v1): create draft SO → submit/confirm SO → generate pick list as a Maya PDF → warehouse manager receives PDF, shares with foreign-worker pickers → pickers physically pick and record actual quantity → warehouse manager uploads annotated pick list back to MAIA → MAIA amends SO with actual quantities → DN/DO/Invoice generated only after that.

⚠️ Adoption risk (2026-07-13): Macro Frozen may keep using their own existing pick list rather than adopting the Maya-generated PDF flow — live adoption risk, not closed.

Closes VOC-004 (picking accountability) at warehouse-manager level, not per-worker.

⚠️ Backup coverage gap (2026-07-14): No process exists for when the warehouse/logistics manager (Mr. Lai) is absent — see NS-10.

✅ Kilograms-per-box tracking added 2026-07-27 (20Jul26 doc §4.5): The warehouse does not only need total actual weight — it also needs kilograms per box, since it packs and handles physical boxes, not just total weight. Sales Orders may be entered in box, pieces, carton, or kilogram; regardless of the original unit, the warehouse confirms in kilograms, but must separately capture: original SO unit, original ordered quantity, number of boxes, kilograms per box, and actual total kilograms. Example: SO = 2 cartons → warehouse confirms 4 boxes, 12 kg/box, 48 kg total. This extends AS-01's acceptance criteria — the Pick List and amended SO must carry box-count and kg-per-box, not just a single total-weight figure.

Also ties to AS-10 (SKU replacement) — the same pick-list-confirmation step is where SKU substitution is discovered and recorded.

✅ SO-entry convention for the two variance cases confirmed (2026-07-27):

Order entered in KG — customer orders a specific weight (e.g. 20 kg); picked weight will vary slightly either side (e.g. 19.71 kg). SO qty = the ordered kg figure as normal; amended SO/Invoice uses the picked kg once Lai uploads the confirmed Pick List.

Order entered in CARTON — customer only cares about carton count, not kg; final billable weight is the sum of each carton's actual weight, only known after picking (e.g. 2 cartons → 10.44 kg + 11.82 kg = 22.26 kg total, and each carton's individual weight varies). Since the true qty can't be known at order time, the SO is entered with:

Additional Notes = carton count (e.g. "2 cartons")

Qty field = placeholder 1kg — a dummy value, not the real order quantity

Real qty is confirmed only after the Pick List returns with actual per-carton weights; MAIA's amended-SO step must overwrite the placeholder with the real summed kg, not treat it as a genuine 1kg order.

Acceptance-criteria implication: the amended-SO step (pick-list upload → MAIA amendment) must be able to fully replace a placeholder quantity, not just adjust an existing kg figure by a small variance. MAIA/UAT must distinguish "expected small variance around a real ordered qty" (case 1) from "placeholder qty, real value unknown until picked" (case 2) — treating both the same risks silently accepting a 1kg order that is actually 22kg+.

### AS-02 — Product catalogue / product update image

Status: AGREED IN PRINCIPLE — IMPLEMENTATION NOT LOCKED

⚠️ Confirmed David-only knowledge (2026-07-14): David makes the catalog himself using ChatGPT — needs a direct David conversation.

Blocking: NO for core go-live; YES for catalogue build.

### AS-03 — Credit note support

Status: AGREED IN PRINCIPLE — IMPLEMENTATION NOT LOCKED

Doctype design finalized (2026-07-14): SCN (Sales Credit Note — flexible, billing + stock return) and CCN (Customer Credit Note — billing only) split, matching how Macrofrozen's SQL already works per Grace's independent confirmation.

Numbering decision: MAIA will not mirror the invoice number; CN gets its own running number with the invoice number as a reference field. ⚠️ Risk to confirm with Finance — VOC-021 wanted the CN number to mirror the invoice number specifically.

🚫 Training confirms this is still NOT BUILT (Maya Training Gaps Report, Gap #10): "Credit note / customer credit note not built — explicitly flagged as next-round priority." Correction to v1's status implication — doctype design is finalized, but the feature itself has not been built as of the 16/17 Jul training. Do not treat "design finalized" as "implemented."

Blocking: NO for core SO/DO/Invoice; YES for CN — and now explicitly a next-round priority per the client's own training feedback, not just an internal backlog item.

### AS-05 — Customer information updates / notes / preferences

Status: AGREED IN PRINCIPLE — IMPLEMENTATION NOT LOCKED

Partial answer confirmed (2026-07-14): Sales users can record notes, events, and tasks under a customer's profile — activity log locked in. Still open: which master-data fields are directly writable vs require approval.

⚠️ Gap confirmed by training (Maya Training Gaps Report, Gap #3): Customer remarks/preferences (cutting method, weight range, delivery time, "China name", size) are captured in the customer profile but not carried into pick list / SO output as of the 16/17 Jul training. Resolved as a build item 2026-07-23 — see NS-15.

Blocking: NO.

### AS-06 — Backend dashboard and daily reminders

Status: AGREED IN PRINCIPLE — IMPLEMENTATION NOT LOCKED

Guiding questions drafted 2026-07-14 (who has access, does it differ by role, what should it show, who gets reminders, what triggers them, WhatsApp push or MAIA-only) — not yet asked as of v1.

🚫 Training confirms notification engine not ready (Maya Training Gaps Report, Gap #1): "Maya cannot yet notify/remind users of pending actions." Daily-digest/notify-on-action concept discussed but not confirmed as built.

🚫 Training confirms per-salesperson filtering was missing (Gap #2): Management could not isolate one specific salesperson's data/performance as of the 16/17 Jul training.

✅ Per-salesperson dashboard filter RESOLVED 2026-07-23 (23Jul26 doc): "For David (owner) and CJ (Sales manager), Dashboard should support filtering by Salesperson." See NS-14.

Still open: the broader notification engine (Gap #1), daily digest, at-risk-customer flagging, full owner dashboard authority — none of these are confirmed built yet, only the salesperson-filter piece.

Blocking: NO.

### AS-07 — Quotation before order

Status: AGREED IN PRINCIPLE — IMPLEMENTATION PROPOSED, not yet walked through with client

⚠️ Real-world usage context (2026-07-14): Grace confirmed formal quotations are barely used in practice — orders go straight from WhatsApp price discussion to order. Whether David still wants price-lock enforcement built is an open question for David.

Blocking: NO for core go-live.

### AS-08 — Customer PO upload & match

Status: AGREED IN PRINCIPLE — IMPLEMENTATION NOT LOCKED

Now intended: 3 confirmed customers issue formal POs instead of WhatsApp orders. Flow: upload PO → MAIA matches customer/item → user reviews → submits as confirmed SO.

Scope note: Low-volume, narrow use case — supplements SL-06, does not replace it.

Blocking: NO.

### AS-09 — Cost/buying price tracking & bulk update

Status: AGREED IN PRINCIPLE — IMPLEMENTATION NOT LOCKED

Now intended: MAIA must track and bulk-update item cost/buying price, separate from SL-03's selling-price-only scope.

⚠️ Confirmed still split from Maya (2026-07-23, 23Jul26 doc — "Stock entry - out of scope"): Supplier name remains a required SQL-side field; supplier/cost/purchase-invoice data stays in SQL, not Maya, regardless of how AS-09's mechanism is eventually resolved. This is now an explicit, confirmed boundary, not just an assumption.

Blocking: NO for core go-live.

## 5. Needs-Scoping Register

| ID | Item | What is unclear | Precise closing question | Decider | Blocking |
| --- | --- | --- | --- | --- | --- |
| NS-03 | Inventory aging / expiry alert | Feature built, but trigger threshold, alert recipient, cadence undefined. | "What threshold/recipient/cadence for the aging alert?" | David | RESOLVED (feature) / OPEN (mechanism) |
| NS-05 | Credit-block approval | Feature exists but mechanics (controller, approval UI, override record) undocumented. | "Who is the credit-block controller, what's the approval UI, is an override reason recorded?" | David | RESOLVED (feature) / OPEN (mechanism) |
| NS-06 | Payment chasing escalation | — | — | David / Finance | RESOLVED — full routing confirmed 2026-07-14 |
| NS-07 | POD attachment without delivery module | Grace explicitly rejects photo-upload-to-Maya design; SQL has no "mark delivered" status today. Mechanism note added 2026-07-27: per 20Jul26 doc, the intended flow (if built) has Accounts uploading the POD, not the driver directly — driver returns the signed document to Accounts, who uploads to MAIA. This refines the mechanism description only; it does not resolve the underlying conflict. | "Do you still want a formal POD/mark-as-delivered feature in Maya, or drop it entirely?" | David | BLOCKED — client conflict, awaiting David's decision |
| NS-08 | Item historical pricing | — | — | David / Grace | RESOLVED — Base feature sufficient as-is |
| NS-09 | Stock-expiry alert — sales inclusion | Boss + Warehouse/Logistics Manager confirmed recipients; Sales inclusion undecided. | "Should salespeople also receive the stock-expiry alert?" | David | NO — non-blocking |
| NS-10 | Backup coverage — Logistics/Finance Manager absence | No backup process exists today. | "Who backs up pick-list verification / AR entries / approvals when Lai or Finance is absent?" | David | Real operational gap — resolve before go-live |
| NS-11 | Warehouse Maya access model | Individual logins vs shared device undecided. | "Individual Maya logins per picker, or one shared device?" | David / Warehouse Manager | Affects AS-01 pick-list-upload step |
| NS-12 | Customer PO upload & match mechanism | Format, OCR-vs-reference-only, match logic undefined. | "Confirm PO format, extraction method, and match logic." | David | NO — low volume |
| NS-13 | Cost/buying price tracking mechanism | Template flow, authorization, downstream triggers undefined. | "Same bulk template as SL-03, or separate? Who's authorized? Any downstream trigger?" | David | NO for go-live |
| NS-14 | Dashboard per-salesperson filter (new, from Maya Training Gaps Report Gap #2) | Management could not isolate one salesperson's data/performance as of 16/17 Jul training. | — | David / CJ | RESOLVED 2026-07-23 — build spec confirmed: "For David and CJ, Dashboard should support filtering by Salesperson." |
| NS-15 | Pick-list remarks/notes carry-through (new, from Gap #3) | Customer remarks/preferences (cutting method, weight range, delivery time, "China name", size) captured in profile but not shown on pick list/SO. | — | — | RESOLVED 2026-07-23 — build spec confirmed: Pick List gets Customer Name + Additional Notes columns, remarks moved from bottom to top of page, grouping by Customer/SO/Warehouse on the Web UI. |
| NS-16 | Duplicate-customer detection (new, from Gap #14) | Old customer returning, two people from same company, different phone numbers for same customer, ownership disputes — system should block duplicate conversion but wasn't proven working. | — | — | RESOLVED 2026-07-23 — build spec confirmed: "Lead Merge" — detects existing customer during lead conversion, allows merge (CRM notes, contact, phone, email, address, company info), latest value wins on conflict. |

Related, not independently scoped: related/family/linked-company price sharing (training Gap #9) and combine-routing logic for multi-customer/multi-stall scenarios (Gap #12) surfaced in training but have no build spec yet in either the 20Jul26 or 23Jul26 docs — still genuinely open, recommend adding as NS-17/NS-18 once a mechanism is proposed.

## 6. Supersessions Log

| Risk | v1 said | v2 says now | Changed by / when | Rationale | Client agreed? |
| --- | --- | --- | --- | --- | --- |
| HIGH | AS-04/AS-04b: outdoor sales is query-only; office admin enters orders via WhatsApp relay. | Salesperson forwards order to MAIA WhatsApp chat directly, MAIA drafts SO, salesperson reviews/submits themselves. | 20Jul26 - Macrofrozen Before vs After MAIA, 2026-07-27 | Confirmed current build design directly contradicts the earlier "query-only" answer; also matches what the Role Permission sheet already granted. | YES — this is the client-facing build doc, treated as current design of record |
| MED | AS-03: CN doctype design finalized, implied near-ready. | CN is confirmed not built, explicitly flagged next-round priority by the client during training. | Maya Training Gaps Report, Gap #10, 2026-07-16/17 | Design ≠ implementation; training surfaced the gap directly from client feedback. | YES — direct client training feedback |
| LOW | Apple/Applle described as Admin, same permission level as David. | Apple's role is Finance-specific: credit limits, credit terms, finance-related customer settings. | 20Jul26 doc, 2026-07-27 | More precise role definition from the confirmed roles/permissions table. | YES |
| LOW | Prospect module implied as part of the CRM lifecycle (lead → prospect → customer). | Prospect module is being hidden; flat Lead → Customer flow adopted instead. | 23Jul26 - Macro Frozen Enhancement, 2026-07-27 | Simplifies adoption — differentiating Lead vs Prospect was confusing operationally. | YES — confirmed build decision |

(Full v1 supersessions — Phase 1 pick-list flow, stock entry/GRN, inventory aging/expiry, Product Update Assistant status — carried forward unchanged; see v1 archive for detail.)

## 6b. Dependencies & Blockers

| ID | Dependency | Status | Impact | Owner |
| --- | --- | --- | --- | --- |
| DEP-1 | SQL vendor integration access | OPEN — live blocker | Go-live blocked until granted | Product coordinates · SQL vendor grants |
| DEP-2 | Client sign-off + named UAT signatory | OPEN | M8 UAT needs a named signatory | Onboarding PM + David |

## 7. Out-of-Scope / Explicit Exclusions

| Item | Reason / boundary | Source |
| --- | --- | --- |
| AP reconciliation / supplier payment reconciliation | Future phase; AR is the Phase 1 finance scope. |  |
| Merchant/QR settlement reconciliation | Explicitly confirmed out of scope. |  |
| Delivery trip management / driver app / route planning | Post-Phase 1 add-on. |  |
| Full WMS / barcode / QR scanning | Future phase. |  |
| Volume-based pricing tiers | Not supported currently. |  |
| Full B2C customer ordering app | Explicit boundary unless separately approved. |  |
| Fully automated WhatsApp broadcast/blasting | Manual review/forwarding is the boundary. |  |
| Supplier / purchase-invoice stock entry | Confirmed 2026-07-23 — supplier name is a required SQL-side field; stock entry's supplier/cost/purchase-invoice data stays in SQL, not Maya. | 23Jul26 - Macro Frozen Enhancement |

## 8. Client Confirmation Agenda

(Carried forward from v1 — see that file for the full 21-item general agenda + "For David Directly" 9-item section. Superseded/resolved items below.)

Resolved since v1, no longer need asking:

Outdoor sales query-only vs order-entry — answered by the confirmed salesperson-submits-directly design (AS-04 v2).

Dashboard per-salesperson filter — resolved, build spec confirmed.

Pick-list remarks carry-through — resolved, build spec confirmed.

Duplicate-customer detection — resolved via Lead Merge spec.

New items to add to the agenda:

SKU-replacement approval routing (AS-10) — who approves a mid-pick SKU substitution?

Related/linked-company price sharing (training Gap #9) — still no mechanism proposed.

Multi-customer/multi-stall combine-routing (training Gap #12) — still no mechanism proposed.

One-time stock reconciliation before go-live (training Gap #6) — recommend as an explicit pre-go-live action item, not just an NS question.

## See Also

[[Macrofood — Scope Lock v1 (reconciled)]] (archived)

[[macrofrozen/27Jul26 - Macrofrozen Scope Lock Update Notes]]

[[macrofrozen/Maya Training — Identified Gaps Report]]