Macro Frozen — UAT Checklist (Phase 1 Core)

## owner: Gareth
status: draft
last_reviewed: 2026-07-27
lark_url: https://eg69120xnei.sg.larksuite.com/docx/HWQddZGpio5iROxedovlI9yNgCb

Lens 3 deliverable per the Product Onboarding SOP — authored at M3, run by the client at M8 (Core UAT). Tests only what the Scope Lock marks LOCKED. Sources: Customer Narrative, Scope Lock v2 (2026-07-27), VoC Extraction (updated 2026-07-27, incl. 17 Jul training transcript), prior v3 checklist (2026-07-14). All four sources present — no missing-source warning. v4 — reconciled against Scope Lock v2 (2026-07-27). Major changes: AS-04 reopened and superseded — salesperson now submits their own SO directly via MAIA WhatsApp chat (not query-only, not office-admin relay). All AS-04/AS-04b test cases rewritten. AS-04b (office-admin relay) SUPERSEDED — removed from the testable set; its old test case is kept in v3 history only, not re-run. New AS-10 — SKU replacement during picking. New happy-path test case. AS-01 extended — kg-per-box / box-count tracking, new test case. SL-03 extended — confirmed 3-tier price-approval ladder (auto / CJ / David). New test cases for the CJ and David approval tiers. SL-07 extended — Invoice/DN generation is an explicit Grace-initiated request, not automatic on SO-amendment submission. New unhappy-path case. NS-14, NS-15, NS-16 — newly testable (resolved 2026-07-23 per build spec): dashboard per-salesperson filter, pick-list remarks/notes carry-through, duplicate-customer detection (Lead Merge). AS-03 (Credit Note) reinforced as NOT testable — training confirms it's still not built, explicitly flagged next-round priority by the client. Apple's role corrected — Finance-specific (credit limits/terms), not Admin parity with David; affects SL-04 test framing only, no new case.

## STEP 1 — Scope Inventory

| Scope ID | Item name | Status | Client agreed? | Testable? |
| --- | --- | --- | --- | --- |
| SL-01 | MAIA on SQL — SQL is customer/item master | LOCKED | YES | YES |
| SL-02 | AR customer-invoice reconciliation | LOCKED (adoption-risk flagged) | YES | YES |
| SL-03 | Bulk price update + 3-tier price approval (auto / CJ / David) | LOCKED | YES | YES |
| SL-04 | Credit-limit / payment-term control | LOCKED | YES | YES |
| SL-05 | Salesperson customer visibility | LOCKED | YES | YES |
| SL-06 | One MAIA WhatsApp number | LOCKED | YES | YES |
| SL-07 | SO / DO / Invoice generation (explicit-request nuance) + CN doctype split (SCN/CCN, not yet built) + Proforma | LOCKED | YES | YES |
| SL-08 | Customer → sales-agent assignment | LOCKED | YES | YES |
| AS-01 | Fresh-weight / pick-list PDF workflow + kg-per-box tracking | RESOLVED → locked, extended 2026-07-27 | YES | YES |
| AS-04 | Salesperson self-service order entry (reopened/superseded 2026-07-27 — was query-only) | LOCKED | YES | YES |
| AS-04b | Sales-to-admin WhatsApp relay | SUPERSEDED by AS-04 v2 | — | NO — do not test, superseded design |
| AS-05 | Customer info — activity log only (notes/events/tasks) | Partially LOCKED | YES (activity log); NO (master fields) | YES — activity log only |
| AS-10 | SKU replacement during picking (new) | AGREED IN PRINCIPLE — mechanism proposed, approval routing undefined | UNKNOWN | YES — happy path only, mirrors AS-08's low-risk exception pattern |
| NS-04 | Pro forma invoice | RESOLVED — in product | UNKNOWN (sign-off) | YES (exists; verify) |
| NS-05 | Approval flows (generic route) | RESOLVED (feature) / OPEN (credit-block mechanism detail) | UNKNOWN | YES (generic route only) |
| NS-06 | Payment chasing escalation | RESOLVED — full routing confirmed | YES | YES |
| NS-08 | Item historical pricing | RESOLVED — matches existing Base feature | YES | YES |
| NS-14 | Dashboard per-salesperson filter (new) | RESOLVED 2026-07-23 — build spec confirmed | YES | YES — newly testable |
| NS-15 | Pick-list remarks/notes carry-through (new) | RESOLVED 2026-07-23 — build spec confirmed | YES | YES — newly testable |
| NS-16 | Duplicate-customer detection / Lead Merge (new) | RESOLVED 2026-07-23 — build spec confirmed | YES | YES — newly testable |
| AS-08 | Customer PO upload & match | AGREED IN PRINCIPLE — mechanism proposed, not fully locked | UNKNOWN | YES — happy path only, exception to LOCKED-only rule |
| AS-02 | Product catalogue / image | AIP — AC open; David-only knowledge | NO | NO → 4b |
| AS-03 | Credit-note support (doctype design finalized, NOT BUILT per 16/17 Jul training, Gap #10) | AIP — AC open (numbering risk) + confirmed unbuilt | NO | NO → 4b |
| AS-06 | Backend dashboard / reminders (beyond salesperson filter) | AIP — notification engine confirmed not built (training Gap #1) | NO | NO → 4b |
| AS-07 | Quotation-before-order / price-lock | AIP — PROPOSED, not locked; usage confirmed low | NO | NO → 4b |
| NS-02 | Stock entry / GRN photo | OOS — parked | NO | NO → 4b |
| NS-03 | Inventory aging / expiry alert | RESOLVED (feature) / OPEN (mechanism) | UNKNOWN | NO yet → 4b |
| NS-07 | POD attachment / mark-as-delivered | 🚫 BLOCKED — client conflict | NO | NO — excluded entirely |
| NS-09 | Stock-expiry alert — sales inclusion | NEEDS SCOPING | UNKNOWN | NO → 4b |
| NS-10 | Backup coverage — Logistics/Finance Manager absence | NEEDS SCOPING | UNKNOWN | NO → 4b |
| NS-11 | Warehouse Maya access model | NEEDS SCOPING | UNKNOWN | NO → 4b |
| — | Fixed-vs-market pricing modes (VOC-044, new gap, no Scope Lock home yet) | Not yet scoped | UNKNOWN | NO → 4b |
| — | Related-company price linkage (training Gap #9) | No build spec exists | UNKNOWN | NO → 4b |
| OOS-* | AP recon · QR settlement · delivery trip · WMS · volume pricing · B2C · blasting · supplier/purchase-invoice stock entry | OUT OF SCOPE | — | NO → 4b |

Testable set: SL-01…SL-08, AS-01, AS-04 (v2), AS-05 (activity log only), AS-08 (happy path), AS-10 (happy path, new), NS-04, NS-05, NS-06, NS-08, NS-14, NS-15, NS-16 (20 items — up from 17 in v3).

## STEP 2 — Unhappy-Path Bank

Cases U1–U33 carried over unchanged from v3 (see prior version history), except U30 (AS-04/AS-04b Must-NOT) which is rewritten below since AS-04's answer flipped. New cases below reflect Scope Lock v2.

| # | Trigger type | Real situation from the docs | Stresses |
| --- | --- | --- | --- |
| U1–U29, U31–U33 | (unchanged — see Traceability table; full text preserved from v3) |  |  |
| U30 (rewritten) | Wrong actor/permission | A salesperson submits a SO directly via MAIA WhatsApp chat at a price below the customer/default price but above the floor — the SO must route to CJ for approval, not submit outright | AS-04, SL-03 |
| U34 | Must-NOT | Warehouse substitutes a replacement SKU during picking without any recorded reason or approval status | AS-10 |
| U35 | Interruption/wrong state | Grace submits the amended SO but never explicitly asks MAIA to generate the Invoice/DN — the documents must NOT be auto-generated, and MAIA should surface a reminder | SL-07 |
| U36 | Wrong actor/permission | A salesperson other than the one on the dashboard filter (or someone without David/CJ's role) tries to view another salesperson's filtered dashboard data | NS-14 |
| U37 | Missing/incomplete | Customer remarks (cutting method, weight range, "China name") exist on the profile but a pick list is generated for that customer — remarks must appear on the pick list, not be silently dropped | NS-15 |
| U38 | Conflict/duplicate | A lead is converted to customer where an existing customer record already matches (same phone, or same company under a different contact) — MAIA must detect and offer merge, not silently create a duplicate | NS-16 |

Must-NOT cases (highest value): U5, U11, U13, U14, U15, U16, U21, U26, U29, U30, U34, U35, U38.

## STEP 3 — UAT Checklist

(HP-01 through UP-33 carried over unchanged from v3 — full table preserved below, except HP-13/UP-29 which are rewritten for AS-04 v2. New cases HP-18 through HP-24 and UP-34 through UP-38 added for Scope Lock v2.)

| Test ID | Scope ref | Path | Trigger type | Role / actor | Precondition | Steps | Test data | Expected result | Pass/Fail | Tester & date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| HP-01 | SL-06 | Happy | — | Sales/admin | MAIA number live; user authorised | 1. Forward a customer WhatsApp order into the one MAIA number. 2. Wait for MAIA reply. | Text order: "3 boxes pork belly, deliver Fri" | MAIA acknowledges and returns an extracted draft (customer, item, qty) in the same WhatsApp thread. |  |  |
| HP-02 | SL-01 / SL-07 | Happy | — | Sales/admin | Customer + item exist in SQL | 1. Forward order. 2. Review MAIA's extracted draft SO. 3. Confirm. | Customer: {real SQL customer}; item: {real SKU} | Draft SO shows SQL-sourced customer + item + price; on confirm a SO is created referencing SQL data. |  |  |
| HP-03 | AS-01 | Happy | — | Sales + warehouse manager | Draft SO created before picking | 1. Create + submit draft SO for 10 kg. 2. Convert SO to pick list, generate PDF. 3. Warehouse manager shares PDF with foreign-worker pickers. 4. Pickers record actual picked qty on the PDF. 5. Warehouse manager uploads the annotated PDF back to Maya. 6. SO is amended to actual quantity. 7. Generate DO + Invoice. | Ordered 10 kg → picked 9.5 kg | Pick list PDF is generated correctly; upon upload the SO is amended to 9.5 kg; DO and Invoice both reflect 9.5 kg and the recalculated amount, not 10 kg. |  |  |
| HP-04 | SL-02 | Happy | — | Finance/account | Outstanding invoice + matching bank line exist | 1. Upload bank statement + payment slip. 2. Review MAIA's suggested match. 3. Confirm. | Payment RM {amt} = invoice {no.} | MAIA auto-suggests the correct invoice match; on confirm the invoice is knocked off. Nothing posts before confirm. (Note: client adoption skepticism flagged — see 4c.) |  |  |
| HP-05 | SL-03 | Happy | — | David / admin | Price template available | 1. Upload the MAIA price-update template with ~30 changed SKUs. 2. Create a SO for one changed item. | 30 SKUs, e.g. item X RM18→RM20/kg | MAIA updates prices; the new SO uses the latest price (RM20). |  |  |
| HP-05b | SL-03 | Happy | — | David (price controller) | Desktop app access | 1. Log into the desktop app as David. 2. Manually adjust a single item's price (ad-hoc, not via template). | Item Y: RM12 → RM13.50/kg | Price updates immediately; subsequent SOs for that item use RM13.50. |  |  |
| HP-06 | SL-03 | Happy | — | Sales rep | Customer has a customer-specific fixed price | 1. Create SO for that customer + item. | Customer A, item X, fixed RM16.50/kg | SO auto-applies RM16.50/kg without manual entry. |  |  |
| HP-07 | SL-04 | Happy | — | Sales rep | Customer within credit limit | 1. Create + submit SO under the limit. | Limit RM5,000; exposure RM2,000 | SO submits normally; no block. |  |  |
| HP-08 | SL-05 | Happy | — | Sales rep A | Rep A owns customer set A | 1. Log in as A. 2. List/search customers. | Rep A | Only A's own customers are visible. |  |  |
| HP-09 | SL-07 | Happy | — | Sales/admin | Confirmed SO exists | 1. Generate SO, DO, Invoice PDFs. 2. Review each. | Confirmed order | All three PDFs render with correct header, customer, line items, totals; reviewable before send. |  |  |
| HP-10 | NS-04 | Happy | — | Sales rep | Customer needs a document titled "invoice" for deposit | 1. Generate a Pro Forma Invoice from the SO. | Deposit 30% case | A document explicitly titled Pro Forma Invoice is produced with the order detail. |  |  |
| HP-11 | SL-07 | Happy | — | Finance/admin | Original invoice exists; correction reason agreed | 1. Open the invoice. 2. Choose Sales Credit Note (SCN). 3. Enter reason + adjustment (billing + stock return). 4. Submit. | Original invoice {no.}; reason: return | SCN is created referencing the original invoice; it auto-generates a linked Customer CN (CCN) that performs the knock-off; stock is tracked back in. PDF viewable. (SCN/CCN confirmed not yet built per training — expect this case to FAIL until build catches up; keep in the pack as a regression check.) |  |  |
| HP-11b | SL-07 | Happy | — | Finance/admin | Original invoice exists, no stock return | 1. Open the invoice. 2. Choose Customer Credit Note (CCN) directly. 3. Enter reason. 4. Submit. | Invoice {no.}; pricing correction, no goods returned | CCN is created — billing/knock-off only, no stock movement. (Same not-yet-built caveat as HP-11.) |  |  |
| HP-12 | SL-08 | Happy | — | Sales/admin | Customer assigned to CJ Tan in SQL | 1. Look up the customer in MAIA. 2. Check assigned agent. | Customer under CJ Tan's agent code | MAIA shows CJ Tan as the responsible agent; customer appears in CJ Tan's own customer list (ties to SL-05). |  |  |
| HP-13 (rewritten v4) | AS-04 | Happy | — | Salesperson (Ben/Queenie) | Customer + item exist; MAIA WhatsApp chat access confirmed | 1. Forward the customer's order to the MAIA WhatsApp chat. 2. Review MAIA's drafted SO (customer, product, SKU, qty, unit, price, notes). 3. Correct any misread field. 4. Submit the SO. | Real order at approved/default price | MAIA drafts the SO from the forwarded message; the salesperson reviews, corrects, and submits it themselves — no office-admin relay step required. SO proceeds per SL-03's auto-approve tier since price is at the approved level. |  |  |
| HP-14 | NS-08 | Happy | — | Sales/admin | Customer has at least one prior invoice for the item | 1. Start creating a new SO for a regular customer. 2. Open the unit-price field for an item with prior history. | Item Z, customer has 1 prior invoice at RM20/kg | MAIA shows the last invoiced price (RM20) inline in the price dropdown, matching the existing Base "last price" feature. |  |  |
| HP-15 | NS-06 | Happy | — | Finance, salesperson, Sales Manager, David | Invoice overdue | 1. Let an invoice pass its due date unpaid. 2. Check each recipient's notifications. | Overdue invoice, responsible rep = Ben | Finance, Ben (the responsible salesperson), CJ Tan (Sales Manager), and David all receive the overdue alert. |  |  |
| HP-16 | AS-05 | Happy | — | Sales rep (own customer) | Customer profile exists | 1. Open own customer's profile. 2. Add a note/event/task logging a recent interaction. | "Called customer 14 Jul re: delivery delay" | Note is saved and visible on the customer's activity log for future reference. |  |  |
| HP-17 | AS-08 | Happy | — | Sales/admin | One of the 3 confirmed PO-issuing customers has sent a PO document | 1. Upload/forward the customer's PO to Maya. 2. Review MAIA's matched customer + item lines. 3. Confirm and submit as a CPO. | Real PO from one of the 3 confirmed customers, real SKUs | MAIA matches the PO to the correct customer record and item/SKU lines; user reviews before submit; a confirmed SO (CPO) is created. |  |  |
| HP-18 (new) | AS-10 | Happy | — | Warehouse Manager | Ordered SKU is out of stock during picking | 1. During pick/pack, mark the ordered SKU unavailable. 2. Select a replacement SKU. 3. Record the reason. 4. Confirm the replacement is reflected on the Pick List. 5. Confirm it flows into the amended SO. | Original: Brand A French Fries → Replacement: Brand B French Fries | Replacement is recorded with original SKU, replacement SKU, who made the change, and reason; Pick List and amended SO reflect the replacement; final DN/Invoice use the replacement SKU. |  |  |
| HP-19 (new) | AS-01 | Happy | — | Warehouse Manager | SO entered in a non-kg unit (box/carton) | 1. Create SO for 2 cartons. 2. During pick confirmation, record number of boxes, kg per box, and total kg. 3. Upload confirmation. | SO: 2 cartons → Confirmed: 4 boxes, 12 kg/box, 48 kg total | Pick List and amended SO show original unit + ordered qty, number of boxes, kg per box, AND actual total kg — not just a single total-weight figure. |  |  |
| HP-20 (new) | SL-03 | Happy | — | Salesperson + CJ Tan | Price below customer/default price but above the minimum floor | 1. Salesperson creates SO at a price below customer/default price. 2. Submit. 3. CJ reviews and approves by submitting the SO. | Default RM20/kg → salesperson enters RM18/kg (floor RM16.50) | SO routes to CJ for approval (not auto-submitted, not routed to David); CJ's submission approves it; SO proceeds at RM18. |  |  |
| HP-21 (new) | SL-03 | Happy | — | Salesperson + David | Price below the minimum floor | 1. Salesperson creates SO at a price below the floor. 2. Submit. 3. David reviews and approves by submitting the SO. | Floor RM16.50/kg → salesperson enters RM15/kg | SO routes to David (not CJ) for approval; David's submission approves it; SO proceeds at RM15 only with his explicit sign-off. |  |  |
| HP-22 (new) | NS-14 | Happy | — | David or CJ Tan | Multiple salespeople have dashboard activity | 1. Open the sales dashboard. 2. Apply the salesperson filter for one rep (e.g. Ben). | Filter = Ben | Dashboard shows only Ben's sales/orders/performance data; David and CJ can both use this filter (Ben/Queenie themselves do not need it — they only see their own data by default per SL-05). |  |  |
| HP-23 (new) | NS-15 | Happy | — | Warehouse staff | Customer profile has remarks (e.g. cutting method, weight range, delivery time) | 1. Create an SO for a customer with profile remarks. 2. Generate the Pick List. 3. Check the Pick List for Customer Name and remarks columns, and their position on the page. | Customer remark: "do not be too fatty", weight range "23–25 kg" | Pick List shows Customer Name and Additional Notes columns; remarks appear at the top of the page, not buried at the bottom. |  |  |
| HP-24 (new) | NS-16 | Happy | — | Salesperson | A returning/lapsed customer re-contacts a rep and a new lead is created for them | 1. Create a new Lead for the contact. 2. Attempt to convert Lead → Customer. 3. Observe MAIA's duplicate check. | Existing customer record with matching phone or company info | MAIA detects the existing customer during conversion and offers to merge (CRM notes, contact, phone, email, address, company info — latest value wins on conflict) instead of silently creating a duplicate record. |  |  |
| UP-01 | SL-01 | Unhappy | Ambiguity | Sales/admin | Item wording differs from SQL | 1. Forward "pork belly slight". 2. Review MAIA extraction. | "pork belly slight" = pork belly slice skin-on | MAIA maps to the correct SQL SKU or, if it cannot, surfaces the line for manual selection — it does NOT silently pick a wrong item. |  |  |
| UP-02 | SL-01 | Unhappy | Missing/incomplete | Sales/admin | Chinese price-list name ≠ English SQL name | 1. Forward an order using the Chinese item name. | 中文品名 vs English SKU | MAIA matches via learned mapping, or asks the user to confirm the SKU — no phantom line. |  |  |
| UP-03 | AS-01 | Unhappy | Downstream integrity | Warehouse manager + sales | Draft SO at ordered weight | 1. Order 10 kg. 2. Pick-list PDF comes back annotated 8 kg picked. 3. Upload PDF. 4. Generate DO/Invoice. | 10 kg ordered → 8 kg picked | SO is amended to 8 kg on upload; DO + Invoice bill 8 kg. Neither shows 10 kg. Amount recalculated. |  |  |
| UP-04 | SL-02 | Unhappy | Must-NOT | Finance/account | Payer name ≠ customer name | 1. Upload a payment slip where payer differs from the invoice customer. | Payer "XYZ Trading" vs invoice "Macro cust ABC" | MAIA does NOT auto-map. It flags the mismatch and asks the user to select the correct customer before any update. |  |  |
| UP-05 | SL-04 | Unhappy | Boundary/limit | Sales rep | Customer over limit / unpaid last invoice | 1. Create SO that pushes exposure over limit. 2. Try to submit. | Limit RM5,000; exposure RM6,200 | Order is blocked; MAIA notifies David as approver. SO cannot become DO without approval. |  |  |
| UP-06 | SL-04 | Unhappy | Wrong actor/permission | Sales rep | Over-limit order pending | 1. As the sales rep, attempt to approve/override the block yourself. | Rep ≠ David | Self-approval is refused; only David (credit controller) can approve; the override is recorded. |  |  |
| UP-07 | SL-03 | Unhappy | Boundary/limit | Sales rep | Item has a min-price floor | 1. Create SO and enter a price below the floor. | Floor RM16.50/kg → enter RM15.50 | SO does not auto-submit at RM15.50 — routes to David per the tiered approval ladder (SL-03 v2), not a flat block. |  |  |
| UP-08 | SL-07 | Unhappy | Conflict/duplicate | Sales/admin | SO already has a submitted invoice | 1. Try to create a second invoice from the same submitted SO. | Submitted SO {no.} | MAIA validates and blocks the duplicate on submit. |  |  |
| UP-09 | SL-07 | Unhappy | Downstream integrity | Sales/admin | DO qty = 8 kg | 1. Try to generate an invoice for 10 kg against an 8 kg DO. | DO 8 kg, invoice attempt 10 kg | Invoice qty cannot exceed DO qty; MAIA prevents it (respects SQL constraint). |  |  |
| UP-10 | SL-05 | Unhappy | Wrong actor/permission | Sales rep B | Customer belongs to rep A | 1. As B, search/open A's customer. | Rep B → A's customer | Access denied; no customer, pricing, or outstanding data of A's customer is shown to B. |  |  |
| UP-11 | SL-06 / SL-07 | Unhappy | Ambiguity | Sales/admin | Free-form / voice-note order | 1. Send a voice note or vague message. 2. Review. | Voice note, mixed Chinese/English | MAIA extracts a best-effort draft and requires human review/confirm before any SO is created — never auto-submits. |  |  |
| UP-12 | OOS | Unhappy | Must-NOT | David / admin | Catalogue generated | 1. Ask MAIA to blast the catalogue to all 300–400 customers. | "send to everyone" | MAIA does NOT auto-blast. It produces the catalogue for manual review/forward and states blasting is not supported. |  |  |
| UP-13 | SL-01 / AS-01 | Unhappy | Must-NOT | Sales/admin | Draft SO not yet confirmed | 1. Create a draft SO. 2. Check SQL before confirming. | Unconfirmed draft | Nothing is pushed to SQL until the SO is confirmed at final weight. |  |  |
| UP-14 | OOS | Unhappy | Must-NOT | Finance | QR-merchant settlement report | 1. Upload a QR-merchant daily settlement report for reconciliation. | Merchant settlement file | MAIA does not attempt merchant-settlement reconciliation; it stays outside scope. |  |  |
| UP-15 | SL-01 | Unhappy | Must-NOT | Sales/admin | — | 1. Try to edit a customer's master record (name/credit) in MAIA. | Master field edit | MAIA does not overwrite SQL as master; edits route to SQL / are not treated as source of truth. |  |  |
| UP-16 | SL-07 / SL-01 | Unhappy | Missing/incomplete | Sales/admin | Item master loaded | 1. Forward an order with customer + item but no quantity. 2. Try to continue. | "AGF wants pork belly skin-on, deliver PJ" (no qty) | MAIA asks for the missing quantity/UOM and keeps the draft incomplete until supplied — does not guess. |  |  |
| UP-17 | AS-01 | Unhappy | Invalid input | Warehouse manager | Draft SO for kg-based item | 1. Enter an invalid actual weight on the pick list. 2. Try to upload. | Actual weight: -3 kg / "ten box" | MAIA rejects the value, asks for a valid numeric weight/UOM; no amount recalculated from invalid input. |  |  |
| UP-18 | SL-02 | Unhappy | Boundary/limit | Finance/account | Customer has outstanding | 1. Upload a partial-payment slip. 2. Confirm match. 3. Check outstanding. | Outstanding RM5,000; payment RM2,000 | MAIA allocates RM2,000 only after confirm and shows remaining RM3,000 outstanding. |  |  |
| UP-19 | SL-01 / SL-07 | Unhappy | Interruption/wrong state | Admin/manager | SQL sync temporarily down | 1. Submit / refresh a record while SQL sync is down. 2. Check status. | Simulated SQL vendor / API outage | MAIA shows sync failure / pending retry — it does NOT falsely show the record as successfully updated in SQL. |  |  |
| UP-20 | SL-03 | Unhappy | Missing/incomplete | Sales/admin | Customer has no group | 1. Create draft order for an ungrouped customer. 2. Try to price. | Customer with no wholesale/retail group | MAIA flags the missing group / price rule and requires assignment or an authorised price decision before proceeding. |  |  |
| UP-21 | SL-03 | Unhappy | Invalid input | David/admin | Price upload active | 1. Upload a bad price template. 2. Review validation. | Missing SKU column, invalid SKU, wrong UOM, negative price | MAIA rejects invalid rows/file with row-level errors; existing prices are not overwritten by invalid data. |  |  |
| UP-22 | SL-03 | Unhappy | Conflict/duplicate | David/admin | Price list exists | 1. Upload a template with the same SKU at two prices. 2. Try to confirm. | SKU X repeated @ RM16 and RM18 | MAIA flags the duplicate / conflicting rows and requires correction before the update is accepted. |  |  |
| UP-23 | SL-01 | Unhappy | Ambiguity | Sales/admin | Two records share a phone | 1. Search / update customer by phone. 2. Try to save. | Phone matches HQ + Branch B | MAIA lists both matches and asks the user to choose — it does NOT auto-update the wrong record. |  |  |
| UP-24 | SL-01 / SL-03 | Unhappy | Missing/incomplete | Sales rep | Item has no latest data | 1. Ask MAIA for price/stock of an item with no latest data. | Item with stale / missing price | MAIA states the data is unavailable / stale and does NOT invent a price or stock figure; it names what's missing. |  |  |
| UP-25 | SL-07 / SL-04 | Unhappy | Wrong actor/permission | Sales rep | Rep has no CN rights | 1. As a sales rep, try to issue a credit note. | Any submitted invoice | MAIA blocks or routes to finance/management approval; the sales rep cannot independently issue a CN. |  |  |
| UP-26 | SL-07 | Unhappy | Missing/incomplete | Finance/admin | Invoice exists | 1. Start a credit note. 2. Leave original invoice / reason blank. 3. Try to submit. | Missing reason / reference | MAIA refuses submission and asks for the original invoice + correction reason before the CN can proceed. |  |  |
| UP-27 | NS-04 | Unhappy | Missing/incomplete | Sales rep | Customer lacks billing detail | 1. Generate a Pro Forma Invoice for a customer with no billing detail. | Customer with no billing address | MAIA flags the missing billing detail; it does NOT generate a blank/invalid proforma. |  |  |
| UP-28 | SL-08 | Unhappy | Wrong actor/permission | Sales/admin | Customer is one of CK's 3 driver-managed customers | 1. Try to look up or assign one of CK's customers within normal sales workflows. | CK's 3 customers | These customers are excluded from normal MAIA sales-agent workflows. |  |  |
| UP-29 (rewritten v4) | AS-04 / U30 | Unhappy | Wrong actor/permission | Salesperson (Ben/Queenie) | Price below customer/default price, above floor | 1. Submit a SO at a price below customer/default price via the MAIA WhatsApp chat. | Default RM20/kg → salesperson enters RM18/kg | SO does NOT submit outright — it routes to CJ Tan for approval per SL-03's tiered ladder; the salesperson cannot self-approve their own below-default price. |  |  |
| UP-30 | NS-08 | Unhappy | Missing/incomplete | Sales/admin | Item has no prior invoice for this customer | 1. Start SO for a new item/customer pairing with no history. 2. Check price dropdown. | New item, first-time customer | MAIA shows no historical price (or explicitly states "no prior price") — it does NOT fabricate or estimate one. |  |  |
| UP-31 | NS-06 | Unhappy | Wrong actor/permission | Sales Manager | Multiple reps have overdue invoices | 1. As Sales Manager, check overdue alerts. | Ben and Queenie both have overdue invoices; a third rep (hypothetically) is not his report | CJ Tan sees only Ben's and Queenie's overdue invoices — not overdue invoices belonging to reps outside his scope. |  |  |
| UP-32 | AS-05 / SL-05 | Unhappy | Wrong actor/permission | Sales rep B | Customer belongs to rep A | 1. As rep B, try to view rep A's customer's activity log/notes. | Rep A's customer notes | Access denied — same boundary as SL-05; rep B cannot see rep A's logged notes. |  |  |
| UP-33 | SL-07 | Unhappy | Downstream integrity | Finance/admin | SCN issued for stock-return-only case | 1. Issue an SCN for a return with no payment/billing impact (pure stock return). 2. Check invoice knock-off. | Stock-return-only SCN | Stock is reversed/tracked back in; the linked invoice is not knocked off. (Not-yet-built caveat as HP-11.) |  |  |
| UP-34 (new) | AS-10 | Unhappy | Must-NOT | Warehouse Manager | SKU substitution during picking | 1. Substitute a replacement SKU during picking. 2. Do not record a reason or approval status. | Replacement with no reason logged | MAIA requires a reason (and approval status where required) before the replacement is accepted onto the Pick List/amended SO — it does not silently accept an unrecorded substitution. |  |  |
| UP-35 (new) | SL-07 | Unhappy | Interruption/wrong state | Finance/admin (Grace) | Amended SO submitted | 1. Grace submits the amended SO. 2. Do NOT explicitly ask MAIA to generate the Invoice/DN. 3. Check system state after some time. | Amended SO submitted, no generation request made | Invoice and DN are NOT auto-generated; MAIA surfaces a clear reminder that the amended SO is submitted but documents haven't been requested yet. |  |  |
| UP-36 (new) | NS-14 | Unhappy | Wrong actor/permission | Salesperson (not David/CJ) | Dashboard salesperson filter exists | 1. As a regular salesperson, attempt to view another salesperson's filtered dashboard data. | Ben tries to view Queenie's filtered view | Access denied or not offered — the salesperson filter is for David/CJ; reps see only their own data by default (SL-05 boundary). |  |  |
| UP-37 (new) | NS-15 | Unhappy | Missing/incomplete | Warehouse staff | Customer has no profile remarks | 1. Generate a Pick List for a customer with no stored remarks. | Customer with empty remarks field | Pick List renders correctly with the Notes column empty/absent — no placeholder error, no fabricated remark. |  |  |
| UP-38 (new) | NS-16 | Unhappy | Conflict/duplicate | Salesperson | Two prospective matches on conversion (e.g. same phone, different company names) | 1. Attempt Lead → Customer conversion where the match is ambiguous (not a clean single match). | Ambiguous duplicate signal | MAIA surfaces the ambiguous match(es) for human review rather than auto-merging or silently creating a new record. |  |  |

## STEP 4 — Coverage & Traceability

### 4a. Traceability

| Scope ID | Locked item | Happy | Unhappy | Covered? |
| --- | --- | --- | --- | --- |
| SL-01 | SQL master + item lookup | HP-02 | UP-01, UP-02, UP-13, UP-15, UP-16, UP-19, UP-23, UP-24 | YES |
| SL-02 | AR reconciliation | HP-04 | UP-04, UP-18 | YES |
| SL-03 | Pricing + 3-tier approval | HP-05, HP-05b, HP-06, HP-20, HP-21 | UP-07, UP-20, UP-21, UP-22, UP-24, UP-29 | YES |
| SL-04 | Credit control | HP-07 | UP-05, UP-06, UP-25 | YES |
| SL-05 | Sales visibility | HP-08 | UP-10, UP-32, UP-36 | YES |
| SL-06 | One WhatsApp number | HP-01 | UP-11 | YES |
| SL-07 | SO/DO/Invoice + CN gen (explicit-request) | HP-09, HP-11, HP-11b | UP-08, UP-09, UP-16, UP-19, UP-25, UP-26, UP-33, UP-35 | YES |
| SL-08 | Customer → sales-agent assignment | HP-12 | UP-28 | YES |
| AS-01 | Fresh-weight / pick-list PDF flow + kg-per-box | HP-03, HP-19 | UP-03, UP-13, UP-17 | YES |
| AS-04 | Salesperson self-service order entry (v2) | HP-13 | UP-29 | YES |
| AS-05 | Customer activity log | HP-16 | UP-32 | YES |
| AS-08 | Customer PO upload & match | HP-17 | — | PARTIAL — happy path only |
| AS-10 | SKU replacement during picking | HP-18 | UP-34 | YES |
| NS-04 | Pro forma | HP-10 | UP-27 | YES |
| NS-05 | Approval (generic route) | (via HP-07/UP-05) | UP-06, UP-25 | PARTIAL |
| NS-06 | Payment-escalation routing | HP-15 | UP-31 | YES |
| NS-08 | Item historical pricing | HP-14 | UP-30 | YES |
| NS-14 | Dashboard per-salesperson filter | HP-22 | UP-36 | YES |
| NS-15 | Pick-list remarks carry-through | HP-23 | UP-37 | YES |
| NS-16 | Duplicate-customer detection | HP-24 | UP-38 | YES |

### 4b. Excluded — not tested, and why (anti-laundering control — do not delete)

| ID | Item | Reason not tested |
| --- | --- | --- |
| AS-04b | Office-admin WhatsApp relay | Superseded 2026-07-27 — salesperson now submits directly (AS-04 v2); this design is stale, do not test against it |
| AS-02 | Product catalogue / image | AIP — David-only knowledge, AC not locked |
| AS-03 | Credit-note support | AIP — confirmed NOT BUILT per 16/17 Jul training (Gap #10), explicitly next-round priority; doctype design finalized but not implemented — HP-11/HP-11b kept as regression checks, expect FAIL until built |
| AS-05 (master fields) | Customer master-data field writability | Still open — only activity-log sub-feature locked |
| AS-06 | Backend dashboard / reminders (beyond salesperson filter) | AIP — notification engine confirmed not built (training Gap #1); daily digest, at-risk flagging, full owner authority all still open |
| AS-07 | Quotation-before-order / price-lock | AIP — PROPOSED, not locked; real usage confirmed low |
| NS-02 | Stock entry / GRN photo | Out of scope — parked |
| NS-03 | Inventory aging / expiry alert | Mechanism undefined |
| NS-07 | POD attachment / mark-as-delivered | 🚫 BLOCKED — direct client conflict, awaiting David |
| NS-09 | Stock-expiry alert — sales inclusion | Needs scoping |
| NS-10 | Backup coverage — Logistics/Finance Manager absence | Real operational gap, not resolvable by a test case |
| NS-11 | Warehouse Maya access model | Needs scoping |
| GAP-1 | Picking accountability / audit trail | Manager-level covered via AS-01; per-picker attribution still open |
| GAP-2 | Quotation generation | Proposed home (AS-07), not locked |
| GAP-3 | Cash-from-driver recording | No scope-lock home |
| GAP-4 | Damage / batch QC log | No scope-lock home |
| GAP-5 (new) | Fixed-vs-market pricing modes (VOC-044) | New gap surfaced 17 Jul training — no Scope Lock home yet |
| GAP-6 (new) | Related-company price linkage (training Gap #9) | No build spec exists in either 20Jul or 23Jul docs — still genuinely open |
| GAP-7 (new) | Multi-customer/multi-stall combine-routing (training Gap #12) | No build spec exists — still open |
| OOS | AP recon · QR settlement · delivery trip · WMS · volume pricing · B2C app · WhatsApp blasting · supplier/purchase-invoice stock entry | Explicitly out of scope |

### 4c. Assumptions & gaps

Real test data needed (NEEDS CLIENT INPUT): actual SQL customer + SKU codes, a real customer-specific fixed price, real credit-limit figure, a real payer-mismatch example, sample GRN, sample price template, real CJ Tan/Ben/Queenie customer examples, a real item with prior invoice history for NS-08, a real out-of-stock SKU scenario for AS-10, a lapsed/returning customer example for NS-16.

HP-11/HP-11b expected-fail caveat: the Credit Note doctype design is finalized but the client's own 16/17 Jul training feedback confirms it is not yet built. Keep these as regression test cases (they'll matter once CN ships), but do not treat a FAIL here as a UAT blocker — it's an already-known gap, not a new defect.

AS-04 v2 is a genuine design reversal, not a refinement: the old query-only design and the new self-service design are mutually exclusive. If any tester runs old-pattern test scripts or trains staff on the old flow, results will be wrong. Confirm all testers/trainers are working from v4, not v3.

AS-08/AS-10 exceptions to the LOCKED-only rule: both are technically AGREED IN PRINCIPLE, included as happy-path-only because the mechanism is simple/low-risk and low-volume. Do not add unhappy-path cases until David confirms the respective mechanisms (PO format for AS-08; SKU-replacement approval routing for AS-10).

AS-01 / SL-02 adoption risk: unchanged from v3 — passing UAT does not confirm adoption; recommend real-usage validation post-go-live.

Source agreement: Customer Narrative treats GRN stock entry as in-scope; Scope Lock v2 confirms it stays SQL-side (2026-07-23). Scope Lock wins — excluded.

## See Also

[[Macrofood — VoC Extraction]]

[[Customer Narrative - Macrofood]]

[[Macrofood — Scope Lock v2]]

[[macrofrozen/27Jul26 - Macrofrozen Scope Lock Update Notes]]

[[macrofrozen/Maya Training — Identified Gaps Report]]

MAIA Product Onboarding SOP (Lens 3 → M8 UAT)

|（注：部分内容可能由 AI 生成）