Macrofood (Macro Frozen) × MAIA — Voice of Customer Extraction v3

## owner: Gareth
status: draft
last_reviewed: 2026-07-29
lark_url: https://eg69120xnei.sg.larksuite.com/wiki/WZcKwcQvAiOfvWkc8xall0p3gPh

Grounded, confidence-scored VoC. Truth source for VOC-001→060 = the 4 June 2026 F2F Requirements Gathering transcript (discovery-phase, aspirational voice — the customer describing a desired future state). Truth source for VOC-061→078 = the 2nd UAT round, 28–29 Jul 2026 (reactive voice — the customer using the live product and reacting). Both are primary customer voice, different in kind, not in rank. This is the check against wishful selling: what David and the Macro Frozen team actually said and did, separated from what vendor documents claim.

v3 (2026-07-29) is a full standalone rerun, not an addendum — every phase
below is complete and self-contained; nothing requires cross-referencing the
prior base document to understand current state. VOC-001→060 and their
supporting analysis are carried forward unchanged from the base extraction;
VOC-061→078 are new, sourced from the 2nd UAT round and the internal tech
debrief that followed it.

## Phase 0 — Source Inventory & Coverage Gate

| Source | Type | Voice class | Use in this extraction |
| --- | --- | --- | --- |
| [F2F] Macrofood Requirements Gathering-transcript v2 (4 Jun 2026) | Meeting transcript, garbled ASR, unlabelled speakers | Primary — TRUTH SOURCE (VOC-001→060) | Main basis for every CONFIRMED customer claim through VOC-060 |
| Macrofrozen WhatsApp group export (22 May – 22 Jun) | Chat export, fragmentary | Primary | Setup behaviour, catalogue follow-up, SQL blocker, pricing cadence |
| [F2F] … Meeting Minutes 2026-06-04 / F2F Requirements Gathering Summary | Vendor-authored minutes | Secondary / vendor-derived | Corroborate decisions, clean wording where ASR garbled |
| Prior "MAIA × Macro Frozen — VoC Extraction" (Lark doc Pm4Owq…) | Vendor-authored prior analysis | Not customer voice — CLAIMED | Cross-check only, never a source of fact |
| Pre-Onboarding Requirements Questionnaire | Vendor-authored guide | Not customer voice | Actor identity + open-question context only |
| Proposal / Customer Narrative | Vendor-authored | Not customer voice | Scope boundary + risk comparison only |
| Ivan x Gareth Macrofrozen scope lock discussion (13 Jul 2026) | Internal transcript, vendor-side only | Internal — not customer voice, relays one second-hand client statement | Confirms mechanism detail; source for VOC-030 |
| Macrofrozen Client Scope Lock Clarification (13 Jul 2026, call with Grace) | Direct client call | Primary — direct client voice (Grace) | VOC-030→036 |
| content_Maya 訂單與倉儲出貨流程培訓會_202607170008 (17 Jul 2026, order & warehouse dispatch training) | Live training transcript, ~12,591 lines, code-switched, ASR speaker labels not cleanly mapped | Primary — direct client voice, multiple client staff live-reacting to the built product | VOC-037→060 |
| UAT/28Jul26 - 2nd UAT Bug Fixes Checklist.md (28–29 Jul 2026) | Vendor-authored PM synthesis (Gareth), dated 28–29 Jul | SECONDARY / CLAIMED — vendor's post-hoc write-up, but preserves specific verbatim-quote flags | Structure and mechanism detail for VOC-061→078. Its explicitly-flagged direct quotes ("but no any notification?", "yes, spam Grace/Lai") are promoted to CONFIRMED because the source doc itself frames them as verbatim, not paraphrase. Everything else in it is capped at CLAIMED unless independently corroborated. Citation key [BFC ¦ MF-Pn-nn] |
| Granola/Transcripts/2026-07-28/... 2nd UAT - Onsite-transcript.md (28 Jul 2026) | Meeting transcript | Primary customer voice — degraded | Mixed Cantonese/Mandarin/Malay/English; second half heavily garbled by auto-transcription, speaker identity does not reliably resolve. Used for framing/corroboration only, not as a standalone source of new ids — the bug-fix checklist's own session notes are the more authoritative record per its own fidelity warning. Citation key [G ¦ 2026-07-28] |
| Granola/Transcripts/2026-07-29/Macro Debrief-transcript.md (29 Jul 2026) | Meeting transcript | NOT customer voice — internal vendor debrief | Mindhive/vendor team (Jermaine, Ivan, Wan Sin, Amirul, Bryan, Johnson) discussing how to build what the client asked for; zero customer-side participants. Used only to corroborate mechanism detail and to source client narrative as retold by the vendor team — anything sourced only here is capped at BELIEVED, never CONFIRMED, per P1/P1b. Citation key [G ¦ 2026-07-29] |
| Lark wiki 28Jul26 - UAT 2 MAIA Training Feedback (node HK6pwSJeuiZbwEknnOOlyLr5gfc) | Client-authored raw notes | Primary customer voice | Written by the client's own team, numbered list, during/immediately after the 2nd UAT. Highest-reliability source for VOC-061→078 — corroborates the bug-fix checklist with no material conflicts found. Citation key [LW ¦ item N] |
| Fireflies Macro-Frozen-Debrief / Meet-Macro-Debrief (29 Jul 2026) | Meeting transcript | Not customer voice (same meeting as the Granola debrief) | Not independently fetched — dual-recorded 29 Jul meeting, treated as duplicate of the Granola transcript above. Coverage limitation: if Granola's transcription dropped detail Fireflies captured differently, this extraction misses it. |

Coverage verdict: proceed-with-caveats.

Well represented: David (owner/MD/de-facto credit + price controller) — dominates both the 4 June discovery transcript and the 2nd UAT round, named directly in the Z Fold mobile-rendering incident. Finance/account voice (Speaker 5, base) present on cash/CN/QR settlement. Queenie (sales user) — named directly, hit the pcs/UOM gap live in the 2nd UAT. Krystle — named directly, iPhone 17 Pro Max rotate-lock incident.

Thin: warehouse/picker voice — spoken about by David and, in the UAT round, about Lai by name, but never heard directly in either evidence layer. CJ Tan — named consistently as sales manager and price/credit approval tier-2, but no isolated direct quote from him exists in either layer. Grace — CONFIRMED in the base layer (13 Jul direct call), but BELIEVED-only for the new 2nd-UAT-round claims attributed to her (SCN/CCN stock-reduction flag), since no clean direct quote from that specific round survives at readable fidelity.

Absent: Macro Frozen's own end customers, the driver ("Uncle"), the SQL vendor.

What the corpus licenses: confident conclusions on the order-to-cash workflow, pricing pain, AR/reconciliation, credit control, catalogue intent, and picking-accountability (discovery layer) — plus confident conclusions on what broke and what the client reacted to in the 2nd UAT room specifically: the "silent failure" notification complaint, the Excel-breakdown pushback, named-device mobile failures (UAT layer). What it does not license: treating warehouse-adoption, POD accuracy, or end-customer document preferences as confirmed (discovery layer) — plus Grace's or Lai's unprompted priorities beyond checklist paraphrase, or the cold-chain/telemetry narrative as anything beyond vendor-retold context (UAT layer).

## Phase 1 — Actor & Role Register

| Raw label | Re-attributed identity | Role | Confidence | Basis |
| --- | --- | --- | --- | --- |
| Speaker 2 (4 Jun transcript) | David Chong | Customer-side owner / MD / de-facto credit + price controller & coordinator | CONFIRMED | Self-identifies as sole coordinator ("who is coordinating everything? Me" — L260). Reinforced across the 2nd UAT layer: named directly as credit/price controller and as the Z Fold mobile-rendering incident owner |
| Speaker 5 (4 Jun transcript) | Finance / account rep | Customer-side finance/admin (AR, cash, CN) | BELIEVED | Raises CN numbering (L827), QR-merchant settlement (L788), cash-from-driver Excel log (L1703) |
| Speaker 1 / 3 / 4 (4 Jun transcript) | MAIA / Mindhive team | Vendor-side | CONFIRMED | Run the workflow recap, demo CPO/SO/pick-list, ask discovery questions |
| ~David Chong (WhatsApp) | David Chong | Owner / sponsor | CONFIRMED | Creates setup group, shares SQL contact + AWS/OpenAI credentials |
| ~CJ Tan (WhatsApp) | CJ Tan | Customer-side sales manager | CONFIRMED | Named as sales in base (David confirms reps silo customers, L1661; minutes list CJ as Sales); reinforced consistently across 2nd-UAT-round sources as sales manager, price/credit-approval tier-2, mobile-only (no company laptop) |
| ~Krystle Wong (WhatsApp) | Krystle | Customer-side ops/admin coordinator | CONFIRMED | Base: coordinates scheduling/training logistics. 2nd UAT round: named directly as the iPhone 17 Pro Max rotate-lock incident owner; attendee seankrystle@gmail.com on the 2nd UAT session |
| ~Applle (WhatsApp) | Applle (Apple) | Customer-side Finance — credit limits, credit terms | BELIEVED | Runs AWS OTP/setup handshake in chat (base). Role corrected via Scope Lock v2 — Finance-specific, not Admin parity with David. No new evidence this round |
| ~Sean Looi (WhatsApp) | Sean | Customer-side ops/IT admin | BELIEVED | Asks for setup tutorials |
| Queenie | Queenie | Customer-side standard sales user | CONFIRMED | Named directly in both the bug-fix checklist and the client's own Lark notes as the person who hit the pcs/UOM order-capture gap live in the 2nd UAT session |
| Grace | Grace, Finance Manager | Customer-side Finance — DN-approval gate, invoice creation | CONFIRMED (base) / BELIEVED (new claims) | Base: direct 13 Jul call, fully confirmed (VOC-030→035). 2nd UAT round: referenced extensively as the DN gate and the SCN/CCN stock-reducing-case flag, but no isolated direct quote from this specific round — those new claims rest on checklist paraphrase, tagged accordingly |
| Lai / Lim | Lai (Lim Jun Yan), Warehouse Manager | Customer-side warehouse/logistics | BELIEVED | Attendee lim.junyan@gmail.com present on the 2nd UAT session; extensive discussion about his workflow (pick-list PDF, address printing, delivery-date sort) but no direct quote captured in either evidence layer |
| Tharani (itharanie@gmail.com) | Tharani | THIRD-PARTY / vendor-adjacent | ASSUMPTION | Referenced as recording the 2nd UAT session ("Tharani's recording" per checklist); role unclear, likely facilitation support, not customer voice either way |
| Ivan, Jermaine, Johnson, Wan Sin, Amirul, Bryan, Jeremy | Mindhive/vendor product & engineering team | VENDOR | CONFIRMED | Domain-attributed (mindhive.asia); self-evidently vendor-side throughout the 29 Jul debrief and the base-layer discovery session |

Checkpoint: No central customer actor is unresolved enough to block extraction. The warehouse/picker role remains heard only secondhand across both evidence layers — the single biggest standing coverage gap in this account's VoC, unchanged since the base extraction. Grace's identity is solid (CONFIRMED); only her new-round claims carry the BELIEVED qualifier, not her standing as a customer actor.

## Phase 2 — Grounded Evidence Extraction

| ID | Category | Customer voice / tight paraphrase | Source | Confidence |
| --- | --- | --- | --- | --- |
| VOC-001 | Current O2C workflow | Order comes via WhatsApp → sales manually interprets → warehouse cuts/weighs → final weight differs from order → docs generated → payment reconciled back to SQL | Transcript L2 (recap, David confirms) | CONFIRMED |
| VOC-002 | Order interpretation | Customer uses informal names; example: PO says "pork belly slight" but "we understand the customer actually need a pork belly slice skin on" | Transcript L167 | CONFIRMED |
| VOC-003 | Manual picking & routing | Pick lists grouped by delivery route/driver (KL, PJ, own station); orders sent into WhatsApp groups; picking done on physical paper | Transcript L281, L293 | CONFIRMED |
| VOC-004 | Picking accuracy & accountability | Core pain: "order 10 kilo, people pick 8 kilo, then checker checks, top is 10 kilo — 2 also wrong." Wants to prove who picked, who checked, and apply "punishment of the error" | Transcript L659, L665 | CONFIRMED |
| VOC-005 | Prefers own pick list | "I want to maintain my current picking list… I do sales order myself first, send warehouse, get all the quantity, then send back to MAIA" | Transcript L683, L701 | CONFIRMED |
| VOC-006 | GRN weight mismatch | "Supplier sent 1000 kilo, but after we count all the box are 998" | Transcript L104 | CONFIRMED |
| VOC-007 | Payer-name mismatch | Payment reference/payer name often doesn't match the customer or the invoice | Transcript L14, L5 | BELIEVED |
| VOC-008 | Payment methods & QR settlement | Customers pay by transfer, cash, and QR merchant scan; merchant compounds the day's QR into one bank line | Transcript L797 | CONFIRMED |
| VOC-009 | Cash-from-driver record | Finance records cash collected from drivers in a self-made Excel | Transcript L1703 | CONFIRMED |
| VOC-010 | Pricing not in any system | "We not update any system… I just send this price list" via WhatsApp image generated through ChatGPT | Transcript L911, L917, L923 | CONFIRMED |
| VOC-011 | Pricing cadence | "Most time it's monthly but sometime update based on market situation" | WhatsApp L280; Transcript L905 | CONFIRMED |
| VOC-012 | Customer segments | Two categories: wholesale and retail — difference is quantity, not treatment | Transcript L941, L1576 | CONFIRMED |
| VOC-013 | Customer-specific price + floor enforcement | Wants fixed/customer-specific prices and min-price floor; volume-based pricing left unresolved | Transcript L959, L986; L1565 | CONFIRMED (volume-based = open) |
| VOC-014 | Quotation before order | Big customers "request a quotation first" — ⚠️ narrowed 2026-07-14: Grace confirmed formal quotations barely used in practice | Transcript L962, L977 | CONFIRMED (original ask) |
| VOC-015 | Product catalogue (image) | Wants image/picture catalogue, not long PDF list — "old people… scared to click PDF" | Transcript L1007, L1013, L1061 | CONFIRMED |
| VOC-016 | Credit control — "one invoice" | "Most our customer they are one invoice — next order they have to pay the last invoice" | Transcript L1586, L1616 | CONFIRMED |
| VOC-017 | One-time credit-limit override | Wants authorised person to raise/approve credit limit for a single order | Transcript L851, L857 | CONFIRMED |
| VOC-018 | Pro forma invoice | Needs a document with the word "invoice" so a customer's financier accepts it | Transcript L1628, L1634 | CONFIRMED |
| VOC-019 | Sales territory isolation | "other sales people [cannot] check the other sales people customer — No" | Transcript L1658, L1661 | CONFIRMED |
| VOC-020 | Payment-chasing escalation | Chase order: account/finance alerts → sales chases → boss escalates last | Transcript L1679 | BELIEVED |
| VOC-021 | Credit-note numbering | Finance wants CN number to mirror the invoice number | Transcript L827 | CONFIRMED |
| VOC-022 | Inventory aging / expiry alert | Wants report/notification for near-expiry & slow-moving stock | Transcript L1430, L1442 | CONFIRMED |
| VOC-023 | Damage / batch QC log | Wants warehouse to photo-log damaged/discoloured stock against a batch | Transcript L1472, L1478 | BELIEVED |
| VOC-024 | POD via driver photo | Original ask discussed in principle — 🚫 CONFLICT surfaced 2026-07-14: Grace explicitly rejected concrete photo-upload-to-Maya design ("I appoint Maya to reduce my work, not add to it") | Transcript L473, L497; Grace call 13 Jul | CONFIRMED (rejection supersedes earlier in-principle interest) |
| VOC-025 | Stock count inaccurate in SQL | Stock check only once a year; SQL count off by ~10–20 — human process, not system gap | Transcript L1331, L1337 | CONFIRMED |
| VOC-026 | WhatsApp blast wish (blocked) | Wants to blast new prices to 300–400 old-account customers; vendor warns blasting bans the number | Transcript L1079, L1118 | CONFIRMED (wish) |
| VOC-027 | SQL stays master; must not break | Docs must conform to SQL's flow — invoice qty can't exceed DO qty, no duplicate invoice, running IDs can't be overridden | Transcript L377, L836 | CONFIRMED |
| VOC-028 | Go-live dependency = SQL access | Go-live blocked on SQL vendor granting integration access | WhatsApp L356 | CONFIRMED |
| VOC-029 | Team AI-generation ambition | Asks if marketing/admin team can use MAIA to generate catalogue & memo images | WhatsApp L384, L390 | CONFIRMED (ask, scope-limited by vendor) |
| VOC-030 | Item historical pricing | Grace confirmed: checks only the single latest invoice per item — unit price, qty, occasional discount | Grace call, 13 Jul 2026 | CONFIRMED |
| VOC-031 | Role/permission model reality | Read/Write/Create/Submit definitions; Sales users create/edit own customer details; credit limit set by Sales Manager, not Finance | Grace call, 13 Jul 2026 | CONFIRMED (definitions) |
| VOC-032 | Customer → sales-agent assignment | Every SQL customer record has an Agent field; CJ/Ben/Queenie active; CK (3rd-party driver) excluded; unassigned defaults to David | Grace call, 13 Jul 2026 | CONFIRMED |
| VOC-033 | AR auto-match adoption skepticism | Walked through proposed Maya AR auto-match flow, Grace pushed back — same manual work just routed through Maya | Grace call, 13 Jul 2026 | CONFIRMED |
| VOC-034 | Backup coverage gap | No process exists if Lai (warehouse/logistics manager) is absent; no defined backup for Finance duties | Grace call, 13 Jul 2026 | CONFIRMED |
| VOC-035 | Customer PO issuance | 3 confirmed customers issue formal PO instead of WhatsApp ordering | Grace call, 13 Jul 2026 | CONFIRMED |
| VOC-036 | Cost/buying price tracking | Item cost fluctuates independently of selling price; needs bulk-update, separate from SL-03 | PM relay, 13 Jul 2026 — not yet a direct client quote | CONFIRMED as requirement, mechanism undefined |
| VOC-037 | Notification system not built yet | Trainer confirms notifications aren't ready; client sought explicit confirmation this was expected to be live | Training transcript, 17 Jul, Speaker 6/7 | CONFIRMED |
| VOC-038 | Must combine orders by driver route | Client asks whether MAIA can group orders by which driver serves which area — 3-4 existing routes | Training transcript, 17 Jul, Speaker 8 | CONFIRMED |
| VOC-039 | Picking discrepancy alert valued | Shortages happen without visibility today — "part of the order quietly goes missing" | Training transcript, 17 Jul, Speaker 8 | CONFIRMED |
| VOC-040 | Order visibility failure caused a real dispute | Concrete incident: order unprocessed in time, boss saw late, customer felt wronged | Training transcript, 17 Jul, Speaker 8 | CONFIRMED |
| VOC-041 | Foreign warehouse workers can't operate phone/system | Pickers can't conveniently use phones, work off paper; asks for a simpler non-app path | Training transcript, 17 Jul, Speaker 8 | CONFIRMED |
| VOC-042 | Explicit management mandate to force full adoption | Run the new process end-to-end, no half-measures — "the company spent a lot of money on this" | Training transcript, 17 Jul, Speaker 8 | CONFIRMED |
| VOC-043 | Pricing must be lock/approval-gated | Reps cannot arbitrarily change prices; edited price reverts unless a superior approves | Training transcript, 17 Jul, Speaker 8 | CONFIRMED |
| VOC-044 | Two pricing modes — fixed contract vs. market-fluctuating | Some customers on negotiated flat price; others on standard/default pricing | Training transcript, 17 Jul, Speaker 8 | CONFIRMED |
| VOC-045 | Cost price must stay hidden from certain roles | Concern raised that a role (implied salesperson) would see cost-price data it shouldn't | Training transcript, 17 Jul, Speaker 10 | BELIEVED |
| VOC-046 | Pricing by actual weighed kg, not nominal box/carton count | "Carton" nominally = 6 pieces, actual weight varies per piece — invoicing must reconcile | Training transcript, 17 Jul, Speaker 10 | CONFIRMED |
| VOC-047 | SO-amendment ownership unclear on weight variance | Open question: who amends the SO when picked kg differs from ordered — Grace, warehouse, or someone else? | Training transcript, 17 Jul, Speaker 4/10 | CONFIRMED |
| VOC-048 | Payment proof doesn't match what company received | Customer shows payment screenshot claiming payment; company never received it — resolved by checking bank, transaction was cancelled | Training transcript, 17 Jul, Speaker 8 | CONFIRMED |
| VOC-049 | Payment reference mismatch — customer pays from different company's account | Breaks auto-matching, forces manual reconciliation | Training transcript, 17 Jul, Speaker 8 | CONFIRMED |
| VOC-050 | No way to see total AR exposure without manual tracking | "How do I know across my 10 customers who owes me what without tracking it" | Training transcript, 17 Jul, Speaker 10 | CONFIRMED |
| VOC-051 | Weekly SOA sent to chase payment | Every Friday, statement of account sent to customers first, to chase payment | Training transcript, 17 Jul, Speaker 10 | CONFIRMED |
| VOC-052 | Accounting scope raised as incomplete | Current build only covers order side; accounting needs separate coverage | Training transcript, 17 Jul, Speaker 5 | BELIEVED |
| VOC-053 | Supplier goods-in double-entry explicitly rejected | Routing through Maya then redoing in SQL "makes things MORE complicated, not less" | Training transcript, 17 Jul, Speaker 8 | CONFIRMED |
| VOC-054 | Dashboard needs per-salesperson filter | Boss sees everyone's dashboard, reps want their own by default | Training transcript, 17 Jul, Speaker 8/4 | CONFIRMED |
| VOC-055 | Want to flag customer recurring order pattern | Wants marker like "this customer orders every Wednesday" | Training transcript, 17 Jul, Speaker 10 | CONFIRMED |
| VOC-056 | Related/linked companies should share synced price updates | Affiliated companies should move to a new price together; no link exists between them today | Training transcript, 17 Jul, Speaker 8 | CONFIRMED |
| VOC-057 | Salesperson "customer ownership" is a live political concern | "Elsewhere this is a big issue — a salesperson's customers become their own property" | Training transcript, 17 Jul, Speaker 8 | CONFIRMED |
| VOC-058 | Real example of a lapsed customer resurfacing | Old customer untouched 6 years calls back; no duplicate/returning-customer check exists | Training transcript, 17 Jul, Speaker 10 | CONFIRMED |
| VOC-059 | Customer/company name field locked after conversion | Staff can edit company name pre-conversion, not after | Training transcript, 17 Jul, Speaker 8 | CONFIRMED |
| VOC-060 | Want to monitor prospects' external activity to time conversion | Watches a lead's social-media activity before deciding it's "hot" enough to convert | Training transcript, 17 Jul, Speaker 8 | BELIEVED |
| VOC-061 | Credit/price-block silent failure | Client asked, twice in session, verbatim per the checklist's own framing: "but no any notification?" — on seeing a blocked order produce no escalation signal to anyone | [BFC ¦ MF-P0-03] | CONFIRMED |
| VOC-062 | Notification frequency preference — Grace | Client instruction, verbatim per checklist: "yes, spam Grace" — every draft-DN event pushed to her, no digest, no batching | [BFC ¦ MF-P1-07] | CONFIRMED |
| VOC-063 | Notification frequency preference — Lai | Client instruction, verbatim per checklist: "yes, spam Lai" — every submitted SO pushes the order PDF to him | [BFC ¦ MF-P1-08] | CONFIRMED |
| VOC-064 | Excel packing-list — pushback on removal | Client did not reject the proposed removal outright, but pushed back asking "is there a way you can support this" — specifically how many pictures per order, how quantities aggregate on large carton orders, whether the breakdown can still be shown to the customer | [G ¦ 2026-07-28], corroborated [BFC ¦ MF-P1-01] | BELIEVED — transcript garbled at this exact point, checklist's independent paraphrase corroborates the same three sub-questions |
| VOC-065 | Excel packing-list — underlying need | The picked-quantity breakdown is needed to (a) show the customer proof of what was delivered per box/carton, (b) internal traceability when picked ≠ delivered quantity | [BFC ¦ MF-P1-01], corroborated [LW] | CONFIRMED — cross-corroborated across checklist and client's own Lark notes |
| VOC-066 | Pcs as a third unit of measure | Queenie, live in session, tried ordering "3 pcs" of an item; system forced a choice between kg and carton, would not proceed without resolving into one | [LW ¦ item 17], [BFC ¦ MF-P1-04] | CONFIRMED |
| VOC-067 | Mobile rendering — David's device | David's Samsung Z Fold rendered the desktop layout when accessed as "mobile" — the approval UI he needs was effectively unusable on his own phone | [G ¦ 2026-07-29], [LW ¦ item 5], [BFC ¦ MF-P1-14] | CONFIRMED — incident corroborated across three sources; exact wording not captured |
| VOC-068 | Mobile rendering — Krystle's device | Krystle's iPhone 17 Pro Max defaulted correctly to mobile, but locked into desktop layout after she rotated the phone and returned to portrait | [G ¦ 2026-07-29], [LW ¦ item 5], [BFC ¦ MF-P1-14] | CONFIRMED |
| VOC-069 | Payment-term UI blocking on mobile | A customer with no default payment term could not have one added on mobile — bottom banner covered the input field, page would not scroll clear | [BFC ¦ MF-P1-13], [LW ¦ item 4] | CONFIRMED |
| VOC-070 | Pick List PDF — Chinese character rendering | Item descriptions with Chinese characters did not render on the printed pick list | [BFC ¦ MF-P0-04], [LW ¦ item 10] | CONFIRMED (defect) |
| VOC-071 | Pick list PDF — missing header on print | Company name, address subheading, phone number dropped from the physical printout; client already committed to buying a dedicated computer/printer for Lai | [BFC ¦ MF-P1-03], [LW ¦ item 13] | CONFIRMED (defect) |
| VOC-072 | Customer search by address | Wants to search/filter customers by billing/shipping address for area-based push sales and Lai's pick-grouping-by-area | [BFC ¦ MF-P2-02], [LW ¦ item 8] | CONFIRMED |
| VOC-073 | Contact-as-person, not customer-as-company | Concrete example: sales remember a person ("Muthu"), not the registered company name — "Muthu is at Mamak Sdn Bhd, but there is also a Muthu from Malaysia Food" | [LW ¦ item 9], [BFC ¦ MF-P2-03] | CONFIRMED |
| VOC-074 | SCN/CCN stock-reducing credit note — rare but real | Grace flagged credit notes that reduce stock are rarely run, but need to work before she can stop her SQL workaround | [BFC ¦ MF-P1-17] | BELIEVED — attributed to Grace by name, no isolated direct quote this round |
| VOC-075 | Cold-chain delivery disputes — proof-of-delivery need | Vendor-retold client narrative: cold-chain goods disputed when customer isn't there on time or goods left in sun; client already pays for a separate GPS/temperature fleet service for the same evidence purpose | [G ¦ 2026-07-29] | BELIEVED — sourced entirely through vendor retelling, no direct client-side source |
| VOC-076 | Driver role scope — explicitly narrow | Client doesn't want a trip/route-planning module — only 1-2 self-managing drivers; wants driver DN visibility + mandatory POD only | [G ¦ 2026-07-29], corroborated [BFC ¦ MF-P2-04], [LW ¦ item 20] | BELIEVED |
| VOC-077 | Sunday report cadence rationale | Client's own reasoning (retold): weekly reports land Sunday 8am because business runs 6 days/week, David up 6am-10pm most days, Sunday is his only reading window | [G ¦ 2026-07-29] | BELIEVED |
| VOC-078 | Stale chatbot context after MR-UI edit | Real, repeated pattern: users edit an order via a chat-surfaced link to the mobile web UI, return to chat, bot continues from pre-edit data — reads as the bot being wrong | [BFC ¦ MF-P1-18], [G ¦ 2026-07-29] (Krystle's incident named) | BELIEVED |

## Phase 3 — Salience & Priority Signals

| Rank | Priority | Stated importance | Revealed importance | Confidence |
| --- | --- | --- | --- | --- |
| 1 | O2C that works around actual weight + SQL discipline | David repeatedly probes SO→DO→Invoice, duplicate-invoice risk, SQL conformance | Confirmed core flow: draft SO → pick externally → confirm weight → upload → MAIA generates docs → push SQL (VOC-001/005/027) | HIGH |
| 2 | Picking accuracy & human accountability | David frames it as human error, wants proof of who picked/checked | Returns to it repeatedly (VOC-004); wants to keep own paper pick list (VOC-005) — operational control, not automation | HIGH |
| 3 | Enforceable pricing (fixed/floor/customer-specific) | Says pricing lives in no system, sends via ChatGPT image | Follow-ups chase GPT link + Excel + catalogue; wants floor so sales can't undersell (VOC-010/013) | HIGH |
| 4 | AR / payment matching with human confirmation | Asks about payer mismatch, transfer/cash/QR, finance role | Finance uses Excel for driver cash (VOC-009); QR settlement parked as manual (VOC-008) | HIGH |
| 5 | Credit/price-block silent failure (VOC-061) | Client asked directly, twice, in the room | Checklist's own priority framing ranks this P0/critical-path — matches revealed urgency exactly | CONFIRMED |
| 6 | Credit control & "one invoice" cash discipline | Describes one-invoice rule + pattern-based limits | Chase spans finance→sales→boss (VOC-020) — cash collection is an operating rhythm | MED-HIGH |
| 7 | Excel packing-list breakdown (VOC-064/065) | Labeled P1 in the checklist bucket, not P0 | Revealed importance materially higher than the P1 label suggests — checklist calls it "the only load-bearing new-scope item," a commercial commitment (Excel removal) depends on it, disproportionate session time spent on format specifics | BELIEVED — the stated/revealed divergence is itself the signal |
| 8 | Catalogue as a sales operating tool | Wants image catalogue, not PDF; team AI ambition | Still live in post-meeting follow-up; scope-risky if left open-ended (VOC-015/029) | MED-HIGH |
| 9 | Mobile rendering for approvers (VOC-067/068) | Labeled P1 in the checklist | Understated by the P1 label: David and Krystle are literally the two people who approve credit/price blocks (VOC-061's fix) — a broken approval UI on their handsets breaks the P0 fix regardless of its own label | BELIEVED |
| 10 | Inventory aging / expiry alert | Asks for near-expiry/slow-mover notification | Concrete pain (4 of 78 tons in 6 months); confirmed Phase 1, being built (Scope Lock NS-03) | MED |
| 11 | Cold-chain dispute evidence / driver POD (VOC-075/076) | Not raised as urgent this round, framed as forward-looking | Client already spends money on a parallel GPS/temperature service — real appetite, but zero pressure applied in this round specifically | BELIEVED |

## Phase 4 — Intermediate Synthesis (Theme Clusters)

The 78 VOC signals collapse into six themes. Each carries an internal tension — the thing that makes it hard to build, not just describe.

| Theme | Anchors | What it is | Internal tension |
| --- | --- | --- | --- |
| T1 — Order is provisional until weight confirmed | VOC-001, 005, 006, 013, 027 | Everything downstream (DO, invoice, price, SQL push) waits on the real picked weight | MAIA's native flow wants to own the pick list; David insists on his own paper flow + upload confirmed weights. Product bends to him, not the reverse |
| T2 — Accountability, not automation, is the warehouse ask | VOC-004, 006, 023, 025 | "10 kg ordered, 8 picked, checker still says 10" — wants proof of who picked/checked | David reaches for a system feature (GRN photo, WMS, batch QC) for a problem he himself calls human process. Must produce an audit trail or it misses the point |
| T3 — Pricing is a control plane the business has none of | VOC-010, 011, 013, 014, 019 | Price lives in ChatGPT images + WhatsApp, not SQL, because "SQL has no enforcement" | The hook that makes David adopt discipline is enforcement (floor + customer-specific + quotation lock) — but volume-based pricing can't be enforced, stays manual |
| T4 — AR is trust + cash discipline under multi-mode payment noise | VOC-007, 008, 009, 016, 020, 021 | Transfer + cash + QR-merchant + "one invoice" rule + finance→sales→boss chasing | MAIA auto-matches easy cases, holds human for hard ones — but QR-merchant settlement stays outside. Boundary must be explicit or finance expects magic |
| T5 — Presence anxiety drives the catalogue/blast cluster | VOC-015, 018, 026, 029 | "Competitor sends price every 2–3 hours; we need to show we're active" | Biggest scope-creep risk: open-ended image gen + WhatsApp blasting (bans the number). Anxiety is real; deliverable must be fixed-format, blast expectation killed early |
| T6 — Silence reads as broken(new, from 2nd UAT) | VOC-061, 062, 063, 078 | The client doesn't distinguish "the system correctly blocked this and is waiting for a human" from "the system is broken." A block, an unactioned draft, or a stale chat context all present identically: nothing happened when something should have. The fix behind P0-01/02/03 and the "spam Grace/Lai" instructions isn't new capability — it's the product finally narrating state changes that already exist in the workflow | Cheap to say, expensive to get right: "notify on everything" (VOC-062/063) collides directly with the earlier training-round complaint that MAIA's default notifications were noisy (feeds Scope Lock's AS-06/NS-14 lineage) — the resolution must be a precise whitelist, not blanket verbosity, or the fix reintroduces the exact problem the client already complained about |

Read across the themes: T1–T4 are the operational spine (Phase-1 core); T5 is the commercial itch that pulls scope sideways if unmanaged. T6 cuts across T1/T2 specifically — it's the same "David as bottleneck" thread as the base extraction's original cross-theme read, now surfacing at the notification layer instead of the workflow layer: the client is describing the same anxiety (personally chasing state because the system won't tell anyone) that originally motivated the whole engagement, now visible in a live, built product instead of a described future one.

## Phase 5 — Empathic Interpretation Layer

INFERENCE [HIGH, anchors: VOC-001, VOC-003, VOC-005] — David is not buying "AI order entry." He is buying a way to stop his WhatsApp → paper → SQL operation from depending on him personally coordinating everyone. His own words: he is the sole coordinator ("Me"), and MAIA's pitch that lands is "remove yourself being in this bottleneck." The system must reduce ambiguity without forcing the warehouse into a flow they won't follow — exactly why he insists on keeping his own paper pick list.

INFERENCE [HIGH, anchors: VOC-004, VOC-006, VOC-025] — The warehouse ask is misframed if read as "stock entry / GRN OCR." The real need is operational proof — who picked, who checked, what weight was actually confirmed — so error becomes attributable and punishable. David himself concludes the stock-count problem "is not a system problem"; a GRN photo feature would miss the emotional and business need entirely.

INFERENCE [HIGH, anchors: VOC-010, VOC-011, VOC-013] — Pricing is a control-plane problem, not a speed problem. David's pain is not "update prices faster"; it's preventing sales/admin from selling at stale or wrong prices after the market moves. The moment MAIA can enforce a floor, it becomes "a reason for me to do it inside" — his own framing.

INFERENCE [MED-HIGH, anchors: VOC-007, VOC-008, VOC-009, VOC-020] — AR is about trust and cash discipline, not reconciliation speed. The fear is the customer who claims "already fully paid" while SQL still shows outstanding. Multi-mode payments plus sales chasing with incomplete information is the daily friction.

INFERENCE [MED, anchors: VOC-015, VOC-021] — Macro Frozen is acutely sensitive to how their customers consume documents. Image catalogue over PDF ("old people scared to click PDF"), CN number mirroring invoice number "so we don't confuse our customer" — both point to the same latent need: outputs must match how their customers actually recognise information, or the customer distrusts them.

INFERENCE [MED-HIGH, anchors: VOC-026, VOC-015, VOC-029] — The catalogue/blast cluster is really about presence — "we need to tell them we are also active." Commercial anxiety, not a feature request, and the biggest scope-creep risk in the account.

INFERENCE [HIGH, anchors: VOC-061, VOC-062, VOC-063](new) — The client isn't asking for a notification feature in the abstract — they're asking the product to close the same accountability gap named in T2 (VOC-004: "who picked, who checked"), now applied to approvals instead of picking. "Spam Grace" and "spam Lai" are a request for provable visibility that the handoff happened, phrased in the only vocabulary a non-technical operator has for "tell me every time, I don't trust silence." A smart digest instead of the literal instruction would miss the actual ask, which is trust-restoration, not inbox hygiene.

INFERENCE [MED-HIGH, anchors: VOC-064, VOC-065](new) — The Excel pushback is not resistance to change — David and the team engaged with the replacement design in detail (how many pictures, how aggregation works, customer visibility) rather than simply refusing it. This is the same T1 pattern: the client adopts a new mechanism only if it visibly preserves what the old one proved to them and their customers. The Excel isn't sacred; the proof it generates is.

INFERENCE [MED, anchors: VOC-067, VOC-068, VOC-042](new) — Given VOC-042's explicit management mandate for full adoption ("the company spent a lot of money on this"), a broken approval screen on the two approvers' own phones is a bigger adoption risk than its P1 label suggests — it directly contradicts the mandate David himself gave the org, since the person meant to enforce full adoption can't use the tool that enforces it.

## Phase 6 — What They Expect the Product to Do

Respect SQL constraints absolutely — no duplicate invoice, invoice qty ≤ DO qty, running IDs not overridable (VOC-027). Testable.

Support a two-stage order flow — draft SO first, actual weight/qty confirmed via David's own pick list before DO/Invoice generate (VOC-001/005). Testable; locked Phase-1 flow.

Make pricing enforceable — wholesale/retail/customer-specific/fixed + min-price floor, with quotation generation; volume-based pricing explicitly not enforced (VOC-013/014). Scope risk: volume-based must stay flagged as manual-check.

Assist AR, keep the human — auto-match the easy ones, human finalises the hard ones; QR-merchant settlement stays outside (VOC-007/008). Testable.

Credit control with one-time override — block on limit/term, notify David to approve a single order (VOC-016/017). Testable.

Fixed-format catalogue generation — reflects live MAIA/SQL price, not open-ended freestyle image gen (VOC-015/029). Scope risk — hold the fixed-format line.

Preserve sales territory isolation — reps see only their own customers (VOC-019). Testable.

Inventory aging alert — near-expiry / slow-mover notification (VOC-022). Confirmed Phase 1, being built.

Every blocked order (credit or price) must visibly notify the correct approver — silence on a block reads as the product being broken (VOC-061). Testable, fixed-format.

Grace receives every draft DN event, unfiltered; Lai receives every submitted SO event, unfiltered — client explicitly rejected digesting/batching for these two flows (VOC-062/063). Testable, fixed-format, but scope-risk if "spam" is interpreted inconsistently across other event types without an explicit per-event whitelist.

The picked-quantity breakdown must be visible on both the pick list and the DN, in a form the client can hand to their own customer as proof (VOC-064/065). Open-ended expectation — exact customer-facing presentation format not yet specified; scope-risk if a data field ships without confirming the presentation matches what the client pictures.

Approval-critical mobile UI must work correctly on the specific devices the two approvers actually use (Z Fold, iPhone 17 Pro Max), not just "responsive design" in the abstract (VOC-067/068). Testable against named devices, not general breakpoints.

## Stated vs Revealed Importance

| Item | Stated | Revealed | Read |
| --- | --- | --- | --- |
| AR reconciliation | One of the 4 named customisations | Multi-mode payments, Excel driver-cash, account+consultant split | Real P1 |
| Warehouse "stock entry" | Framed as GRN/stock-count feature | David's own examples are picking/checking error + accountability; he concludes "not a system problem" | Misframed — it's accountability, not GRN OCR |
| Product catalogue | Explicitly requested + chased after meeting | Became concrete follow-up (GPT link, Excel, 3-mo images) | Commercially salient; scope-risky — fix format |
| Pricing enforcement | "We not update any system" | The enforcement (floor) is the hook that would make him adopt SQL-side discipline | Real P1 — the control plane |
| Inventory aging | Asked for in meeting | Concrete pain; now confirmed in-scope | Phase 1 — being built |
| Delivery trip management / POD accuracy | Discussed (driver photo → tag invoice) | Vendor parks it; POD photo accuracy unreliable | Do-not-let-it-leak-into-go-live |
| WhatsApp price blasting | Wants to blast 300–400 customers | Technically bans the number; unsupported | Cannot deliver — manage expectation now |
| Excel packing-list breakdown (VOC-064/065) | P1 (per checklist bucket) | Load-bearing — commercial commitment (Excel removal) depends on it | Real P0.5 — do not let the label understate this; misframed by priority bucket, not by the client |
| Mobile approval-UI rendering (VOC-067/068) | P1 (per checklist bucket) | Structurally gates the P0 credit/price-block fix — an unusable approval screen on the approver's own phone defeats the notification fix even if it fires correctly | Real P0.5 — same misframing pattern; flag for whoever sequences the 5 Aug fix window |
| Cold-chain dispute / driver telemetry (VOC-075) | Not raised as urgent this round | Real appetite (client pays for a parallel service), zero pressure applied this round | Phase 2 — do not accelerate on this round's evidence alone |
| Pcs as UOM (VOC-066) | Raised only as a live friction moment, not escalated afterward | Bundled fix via the breakdown mechanism (VOC-065) | Correctly sized at P1 — stated and revealed priority agree, no misframing |

## What We Do NOT Know

| Unknown | Why it matters | How to resolve |
| --- | --- | --- |
| Whether the warehouse user will actually use MAIA, or David keeps coordinating | Real failure mode is adoption, not features — warehouse voice entirely second-hand across both evidence layers | Observe one real pick→confirm→upload cycle with the actual warehouse manager before go-live |
| Format of the confirmed pick-list upload (Excel vs scanned PDF vs photo) | OCR/extraction fails on blurry or handwritten paper | Collect 10 real pick lists, test extraction before promising accuracy |
| Real payer-mismatch patterns (aliases, partial payments, references) | AR auto-match quality depends on real data | Collect 20 real payments: bank rows + slips + invoice mappings |
| Whether "pro forma invoice" must be a distinct titled document | David's customer's financier may reject a Sales Order lacking the word "invoice" | Get 2–3 real cases where exact wording was required |
| Catalogue: how many variants, which SKUs per picture | Scope explodes if left open-ended | Lock a fixed template, allowed fields, SKU count, review/send process |
| SQL integration access + timing | Training/go-live depends on live customer/SKU data | Close SQL vendor credential/API access |
| POD workflow — two unreconciled mechanisms now on the table | v2's "Accounts uploads" note (NS-07) and v3's "driver's own account" proposal (AS-12) have not been reconciled — David hasn't chosen between them | Flag both mechanisms to David explicitly, get one decision, don't let a developer pick |
| Backup coverage for Logistics/Finance Manager absence | Real operational gap that surfaces regardless of what MAIA builds | David needs to decide a backup assignment; not resolvable by product design alone |
| Warehouse Maya access model — individual logins vs shared device | Affects how the pick-list-upload step is actually operated day to day | Confirm with David/warehouse manager before finalizing UAT scenarios |
| Grace's and Lai's own words on the DN-handoff and pick-list pain points | Both are the two roles most affected by this round's P0/P1 fixes, but neither has a captured direct quote — everything attributed to them is checklist paraphrase | Sit with Lai and Grace individually (not in a group UAT session) for 30 minutes each, walking one real order end-to-end, capture their words directly |
| Exact expected presentation format for the picked-quantity breakdown on customer-facing documents | Team has a data-model proposal but no confirmed answer on client-facing visual presentation | Show David/Grace a mock DN PDF with a sample breakdown table before building the real PDF template |
| Whether cold-chain/GPS-telemetry interest (VOC-075) is near-term commercial opportunity or a passing remark | Determines whether Product should scope proactively or wait | Ask Ivan whether this came up unprompted or was solicited; if unprompted, worth a dedicated David follow-up |
| Whether the 1pm/2pm same-day-delivery cutoff conflict (DG-3) reflects one rule mis-transcribed, or two genuinely distinct rules | Blocks MF-P1-11b; wrong interpretation ships a broken cron | Get David to write the exact rule down in one sentence, ideally over WhatsApp text so it's unambiguous and citable |

## Bottom Line

"Help us keep our WhatsApp-driven frozen-food operation accurate, current, and controlled — especially where weight, price, payment, and human checking all change after the customer first places the order — without making me the person who has to coordinate every step. And when the system does step in and hold something back, tell someone — don't let it just sit there in silence and make me chase it down myself."

The product mistake most likely to sink this account remains what it was at discovery: treating this as a generic WhatsApp order-automation deployment. The real risk is workflow translation and adoption — if MAIA doesn't fit the paper pick-list / final-weight / SQL-document discipline, and if warehouse and sales don't actually adopt it, David keeps coordinating everything by hand and the deployment feels cosmetic instead of operational. The 2nd UAT round sharpens exactly where this risk is landing right now: shipping the notification fixes (VOC-061→063) as engineering-correct but leaving the two approvers (David, Krystle) unable to act on them because the approval screens don't render on their own phones (VOC-067/068). A P0 fix that only works on a laptop, when the two people who need it are mobile-only in practice, doesn't ship from the client's point of view — a workflow/adoption risk hiding inside what reads as two separate, lower-priority mobile bugs. The second standing risk is scope creep via the catalogue/blast ambition (T5) — hold the fixed-format line, unchanged from discovery.

## Close the Loop — Next Actions

To backlog now (CONFIRMED / strongly-BELIEVED):

Two-stage O2C with external pick-list upload (VOC-001/005), SQL-conformant doc flow (VOC-027), pricing floor + customer-specific + quotation (VOC-013/014), AR auto-match+human (VOC-007/008), credit control + one-time override (VOC-016/017), sales isolation (VOC-019), pro forma invoice (VOC-018).

VOC-061/062/063 — notification dispatch on credit/price block, and the two "spam" flows — tracked as Scope Lock v3 SL-09/SL-10/SL-11/SL-12.

VOC-066 — pcs as UOM via the breakdown mechanism — tracked as Scope Lock v3 AS-11 dependency.

VOC-067/068 — named-device mobile rendering fixes — recommend re-sequencing ahead of other P1 items given the structural dependency on the P0 approval fix (see Phase 5 inference).

To verify first (gated on "What We Do NOT Know"):

Pick-list upload format, payer-mismatch data, catalogue variant scope, warehouse adoption (base layer).

VOC-064/065 breakdown presentation format — mock up and confirm with David/Grace before the third build step.

VOC-075 cold-chain/telemetry interest — confirm commercial intent with Ivan before any scoping conversation.

DG-3 delivery-cutoff rule — get an unambiguous written rule from David.

POD mechanism reconciliation — NS-07 vs AS-12, get David to choose one.

To report back to the client:

Confirm what IS in Phase 1 vs parked (aging alert, delivery/POD, WhatsApp blasting = not supported), and why blasting can't be done. Set the catalogue as fixed-format, not freestyle.

Confirm receipt of "spam Grace" / "spam Lai" and that it's built literally as stated, so the client sees their own words reflected back.

Explicitly acknowledge the Excel packing-list pushback was heard — the breakdown feature exists because of what they said the Excel currently proves to their customers.

When mobile-rendering fixes ship, specifically confirm with David and Krystle on their own named devices — not a general "mobile now works" message.

Refresh trigger: re-run after go-live once the warehouse user has run real cycles — warehouse voice is the biggest standing gap and only real usage closes it. Also re-run after the 3rd UAT (11–14 Aug 2026) — that round should finally produce a called verdict (Scope Lock v3's DG-4 flag) and is the first test of whether the notification fixes actually closed the "silence" complaint this round surfaced.

## Scope Lock Alignment

Cross-reference of every VoC theme/signal against Macro Frozen — Scope Lock v3 (2026-07-29). Confirms the two documents agree, and flags signals that have no scope-lock home yet.

| VoC signal(s) | Scope Lock item | Scope Lock status | Aligned? |
| --- | --- | --- | --- |
| VOC-001, 005, 027 (two-stage O2C, SQL master) | SL-01, SL-07, AS-01 | LOCKED / AGREED IN PRINCIPLE | ✅ |
| VOC-007, 008, 009 (AR, payer mismatch, cash) | SL-02 | LOCKED | ⚠️ cash-from-driver (VOC-009) still not in SL-02 AC; VOC-033 adds adoption skepticism |
| VOC-010, 011, 013 (pricing, floor, cust-specific) | SL-03 | LOCKED | ✅ |
| VOC-014 (quotation before order) | AS-07 | AGREED IN PRINCIPLE | ⚠️ real usage much lower than assumed — whether David still wants this built is the live question |
| VOC-016, 017 (credit control + override) | SL-04 | LOCKED | ✅ — see NS-05/NS-20 mechanism gaps |
| VOC-019 (sales territory isolation) | SL-05 | LOCKED | ✅ |
| VOC-004, 025 (picking accountability) | AS-01 | AGREED IN PRINCIPLE — addressed at warehouse-manager level | ⚠️ per-worker digital attribution still not covered |
| VOC-023 (damage / batch QC photo log) | — | No scope-lock home | ❌ still a gap |
| VOC-028 (SQL vendor access) | DEP-1 | OPEN — live blocker, tracked | ✅ |
| VOC-003, 038 (route-based pick grouping) | AS-01 flow | Confirmed via 20Jul26 doc | ✅ |
| AS-04 (outdoor sales, now salesperson-submits-directly) | AS-04 | LOCKED, superseded 2026-07-27 | ✅ |
| VOC-015, 029 (catalogue, fixed-format) | AS-02 | AGREED IN PRINCIPLE | ✅ (build unlocked) |
| VOC-018 (pro forma invoice) | NS-04 | RESOLVED | ✅ |
| VOC-021 (CN numbering) | AS-03 | AGREED IN PRINCIPLE — doctype finalized, connector now built but untested | ⚠️ see NS-18 below |
| VOC-020 (payment escalation) | NS-06 | RESOLVED | ✅ |
| VOC-022 (inventory aging alert) | NS-03 | RESOLVED (feature) / OPEN (mechanism) | ⚠️ |
| VOC-030 (item historical pricing) | NS-08 | RESOLVED | ✅ |
| VOC-024 (POD driver photo) | NS-07 | BLOCKED — client conflict, unreconciled with AS-12 this round | ❌ not aligned — see What We Do NOT Know |
| VOC-031 (role/permission reality) | SL-04, AS-05 | Definitions clarified, full matrix pending | ⚠️ |
| VOC-032 (customer-agent SQL assignment) | SL-08 | LOCKED | ✅ |
| VOC-033 (AR auto-match skepticism) | SL-02 | Adoption-risk flagged | ⚠️ |
| VOC-034 (backup coverage gap) | NS-10 | Needs Scoping | ⚠️ |
| VOC-035 (customer PO issuance) | AS-08 / NS-12 | AGREED IN PRINCIPLE | ⚠️ mechanism open |
| VOC-036 (cost/buying price tracking) | AS-09 / NS-13 | AGREED IN PRINCIPLE | ⚠️ mechanism open |
| VOC-008 (QR merchant settlement) | Out of scope | Excluded | ✅ |
| VOC-026 (WhatsApp blasting) | Out of scope | Excluded | ✅ |
| VOC-013 (volume-based pricing) | Out of scope | Not supported | ✅ |
| VOC-037 (notification system not ready) | SL-09→SL-12 | Now LOCKED as of Scope Lock v3 — direct progression from "not built" (17 Jul training) to a designed, locked architecture | ✅ resolved this round |
| VOC-039, 040 (picking-discrepancy visibility) | AS-01 | Addressed at warehouse-manager level | ✅ |
| VOC-041 (foreign-worker device friction) | NS-11 | Needs Scoping | ⚠️ |
| VOC-042 (adoption mandate) | AS-01 adoption risk | Offsets the adoption-risk flag | ✅ |
| VOC-043 (price-lock/approval) | SL-03 / SL-11 | LOCKED — SL-11 (new, v3) directly extends this into the escalation mechanism | ✅ |
| VOC-044 (fixed vs market pricing modes) | SL-03 | Not yet explicit in SL-03's AC | ❌ gap — recommend adding |
| VOC-045 (cost-price visibility) | SL-04 | LOCKED | ✅ |
| VOC-046 (weight-based invoicing) | AS-01 | Confirmed | ✅ |
| VOC-047 (SO-amendment ownership) | AS-01 | Open sub-question | ⚠️ |
| VOC-048, 049 (payment-proof/payer mismatch) | SL-02 | LOCKED | ✅ |
| VOC-050 (AR visibility gap) | SL-02 / AS-06 | Partially addressed | ⚠️ |
| VOC-051 (weekly SOA cadence) | — | Not explicitly scoped | ❌ gap |
| VOC-052 (accounting scope pushback) | Out-of-scope note | Boundary confirmed | ✅ |
| VOC-053 (supplier goods-in double-entry rejected) | AS-09 / Out of scope | Confirmed | ✅ |
| VOC-054 (dashboard salesperson filter) | NS-14 | RESOLVED | ✅ |
| VOC-055 (customer order-pattern flag) | AS-06 / AS-05 | Not yet scoped | ❌ gap |
| VOC-056 (related-company pricing) | — | No build spec yet | ❌ still open |
| VOC-057 (customer-ownership politics) | SL-05 / NS-16 | Context for isolation + merge rules | ✅ |
| VOC-058 (duplicate/returning-customer gap) | NS-16 | RESOLVED | ✅ |
| VOC-059 (customer-name field lock) | — | Not scoped | ❌ minor gap |
| VOC-060 (lead-heat social monitoring) | — | Not scoped, informal only | ❌ note only |
| VOC-061 (silent block failure) | SL-09, SL-10, SL-11 | LOCKED (direction) — SL-10 mechanism gated on NS-20 | ✅ direction / ⚠️ enforcement-mode gate open |
| VOC-062, 063 ("spam Grace/Lai") | SL-12 | LOCKED | ✅ |
| VOC-064, 065 (Excel breakdown) | AS-11 | AGREED IN PRINCIPLE — feasibility gate not cleared | ⚠️ load-bearing but not yet locked |
| VOC-066 (pcs UOM) | AS-11 (bundled) | AGREED IN PRINCIPLE | ⚠️ same gate as AS-11 |
| VOC-067, 068 (mobile rendering, named devices) | — | Tracked only in bug-fix checklist P1, no dedicated Scope Lock item | ❌ no Scope Lock home yet — recommend promoting to its own AS item, given the structural dependency this VoC pass surfaces on SL-10/SL-11's go-live readiness |
| VOC-069 (mobile payment-term banner) | — | Tracked only in bug-fix checklist P1 | ❌ no Scope Lock home — minor, UI-fix level |
| VOC-070, 071 (pick list PDF defects) | — | Tracked only in bug-fix checklist P0/P1 | ❌ no Scope Lock home — defect-level, arguably doesn't need one |
| VOC-072 (customer search by address) | — | Tracked only in bug-fix checklist P2 | ❌ no Scope Lock home — recommend an NS item if meant as a durable commitment |
| VOC-073 (contact database) | NS-17 | Needs Scoping | ✅ |
| VOC-074 (SCN/CCN stock-reducing case) | NS-18 | Needs Scoping | ✅ |
| VOC-075 (cold-chain disputes) | AS-12 (context) | AGREED IN PRINCIPLE — AS-12 covers POD mechanism, not the telemetry ambition | ⚠️ partially — POD scoped, telemetry explicitly out of scope |
| VOC-076 (driver role scope, narrow) | AS-12 | AGREED IN PRINCIPLE | ✅ |
| VOC-077 (Sunday report cadence) | AS-13 / NS-19 | AGREED IN PRINCIPLE / Needs Scoping | ✅ |
| VOC-078 (stale chatbot context) | — | Tracked only in bug-fix checklist P1, cross-portfolio not Macro-specific | ❌ no Scope Lock home — correctly so, framed as a cross-account platform fix |

Net: most 2nd-UAT-round signals now have a Scope Lock v3 home. The clearest gap is VOC-067/068 — tracked only inside the bug-fix checklist's undifferentiated P1 bucket, but Phase 5's inference argues it structurally gates SL-10/SL-11's go-live readiness. Recommend the next Scope Lock rerun promote this to its own AS item.

## Appendix — Changes from the Prior VoC (base → v3)

| Dimension | Base (4 June-sourced) | v3 (this version) | Why it matters |
| --- | --- | --- | --- |
| Truth source | 4 Jun F2F transcript only | Adds the 2nd UAT round (28–29 Jul) as a second, distinct truth layer — reactive voice, not aspirational | Captures what actually broke when the client used the live product, not just what they said they wanted upfront |
| Evidence count | 60 VOC ids | 78 VOC ids | 18 new signals from live UAT reaction |
| New signal category | — | "Silence reads as broken" (T6) — the notification/escalation gap | Names a pain type the discovery-phase corpus couldn't have surfaced, since nothing was live yet |
| Coverage verdict | proceed-with-caveats (warehouse/picker thin) | proceed-with-caveats, same core gap persists + Grace/Lai's new-round claims specifically downgraded to BELIEVED | Warehouse adoption remains the single biggest standing risk across both discovery and UAT layers |
| Scope Lock Alignment | Against Scope Lock v1/v2 | Against Scope Lock v3 (SL-01→13, AS-01→13, NS-01→20) | Surfaces one clean gap (VOC-067/068) the Scope Lock rerun should close next |

## See Also

[[Customer Narrative - Macrofood]]

[[F2F Requirements Gathering Summary 2026-06-04]]

[[Macrofood Phase 1 Timeline]]

[[Macrofood MAIA SQL integration]]

[[Macrofood — Scope Lock v3]]

[[UAT/28Jul26 - 2nd UAT Bug Fixes Checklist]]