SQL System Integration Requirements

To integrate Mindhive’s MAIA system with Ladang’s SQL system, we require the following support and coordination from Ladang and Ladang’s SQL vendor.

The purpose of these requirements is to provide Mindhive with a secure testing environment and the necessary system access to develop, configure, and test the integration without affecting Ladang’s live production system.

## 1. Test Database

The SQL vendor is requested to prepare a duplicated copy of Ladang’s current SQL database for integration development and testing.

The test database should:

Be separate from the live production database.

Contain sufficient representative Ladang data for integration testing.

Include relevant records such as customers, items, inventory, warehouses, pricing, and sample transaction documents, where applicable.

Be refreshed or updated if the test data becomes insufficient during development.

Any confidential or sensitive data may be masked where required, provided the database structure and integration behaviour remain representative of the production environment.

Required confirmation:

Whether the test database can be provided.

The proposed hosting location.

The expected availability date.

Any restrictions that Mindhive must observe.

## 2. SQL API Access

The SQL vendor is requested to enable the required SQL SDK Live API for the test environment.

Please provide Mindhive with:

Relevant API or SDK documentation.

Test environment connection details.

API credentials or licence information.

Authentication requirements.

Available endpoints or supported integration functions.

Any API usage restrictions or technical limitations.

The SQL vendor should also confirm that the enabled API supports the agreed MAIA integration functions.

All credentials should be shared through a secure method rather than through an open WhatsApp group or unsecured email.

## 3. Server and VPN Access

Mindhive will require secure remote access to Ladang’s private network to install, configure, test, and maintain the integration middleware.

The SQL vendor and Ladang are requested to assist with:

VPN access or another approved secure remote access method.

Required server addresses and network details.

Firewall rules or IP whitelisting.

Required inbound and outbound ports.

Any access restrictions or security policies.

The integration middleware may be installed on:

Ladang’s existing SQL server, subject to approval from Ladang and the SQL vendor; or

A separate laptop, mini PC, virtual machine, or server provided by Ladang.

If installation on the existing SQL server is not permitted, Ladang will need to provide a separate device within the same private network.

Ladang is required to confirm the approved middleware hosting option.

## 4. Internet Connection

The SQL server and middleware device may remain within Ladang’s private network.

However, the device running the integration middleware must have a stable internet connection to communicate securely with Mindhive’s MAIA system.

The required connection is expected to include secure outbound communication from the middleware to Mindhive’s system.

The SQL vendor should advise Mindhive if:

Outbound internet access is restricted.

Domain or IP whitelisting is required.

Proxy configuration is required.

There are limitations on permitted protocols or ports.

## 5. Dedicated SQL System Account

The SQL vendor is requested to create a dedicated SQL system account for the MAIA integration.

Using an existing employee account is not recommended because:

The SQL system may not be able to distinguish between employee activities and automated integration activities.

Automated activities may affect or interrupt the employee’s system access.

Audit tracking and troubleshooting will be more difficult.

Access may be disrupted if the employee’s password, role, or employment status changes.

The dedicated integration account should:

Be used only by the MAIA integration.

Have a unique username.

Have only the permissions required for the agreed integration functions.

Be available in the test environment first.

Have its activities recorded in the SQL system’s audit logs, where supported.

Mindhive will confirm the required functional permissions with the SQL vendor before the account is finalised.

## 6. Middleware Technical Requirements

Mindhive’s integration middleware is expected to use:

FastAPI as the application framework.

Nginx or Microsoft IIS as the web server or reverse proxy.

The final deployment configuration will depend on the operating system, server environment, and security policies approved by Ladang and the SQL vendor.

If Nginx or IIS cannot be used, Mindhive may propose an alternative secure routing method, such as Cloudflare Tunnel or another approved service.

Any alternative routing service will only be used after obtaining approval from Ladang and the SQL vendor’s technical or security representative.

The SQL vendor is requested to provide:

Middleware server operating system details.

Available server resources.

Existing web server configuration, if applicable.

Installation restrictions.

Antivirus or endpoint security restrictions.

Required firewall and network configuration.

## 7. Responsibilities

### Ladang

Ladang is responsible for:

Approving the creation and use of the test database.

Approving Mindhive’s access to the test environment.

Confirming where the middleware will be installed.

Providing a separate device if installation on the SQL server is not permitted.

Approving VPN, internet, and network access.

Approving the creation of a dedicated SQL integration account.

Confirming any internal security or data-handling requirements.

### Ladang’s SQL Vendor

The SQL vendor is responsible for:

Preparing the duplicated test database.

Enabling the required SQL API or SDK access.

Providing the relevant documentation and test credentials.

Assisting with VPN, server, firewall, and network access.

Creating the dedicated SQL system account.

Advising Mindhive of any technical or security limitations.

Providing a technical contact for integration coordination.

### Mindhive

Mindhive is responsible for:

Providing the middleware application.

Confirming the required SQL permissions and integration functions.

Installing and configuring the middleware after access is provided.

Developing and testing the integration in the test environment.

Reporting integration issues to Ladang and the SQL vendor.

Coordinating production deployment after testing and approval are completed.

## 8. Required Response

To proceed, please confirm the following:

Whether the duplicated test database can be prepared.

The expected date the test database will be available.

Whether the SQL SDK Live API can be enabled.

Whether the required API documentation and test credentials can be provided.

The approved middleware hosting location.

Whether secure VPN access can be provided.

Whether the middleware device will have stable outbound internet access.

Whether a dedicated SQL integration account can be created.

Any firewall, IP-whitelisting, security, or installation restrictions.

The name and contact details of the SQL vendor’s technical person in charge.

Once the test environment, access, and technical details are available, Mindhive can begin the integration setup and development process.